[image: image14.wmf][image: image15.wmf][image: image16.wmf]

AGENDA

Fish Passage O&M Coordination (FPOM) Team

December 08, 2009 (0900-1300)

St. Helens Room, NOAA Fisheries, Portland, OR

Conference line: 888-830-6260

FPOM code: 960904

Dykstra code: 855808


1. Review/Approve Agenda and November Minutes (Dykstra)

2. Action Items

2.1. [Nov 09] LGS and LWG fish transport.  ACTION:  Dykstra to see if study continues in 2010.

2.2. [Nov 09] Galvanized grates.  ACTION:  Cordie to review Fredricks’ proposed formula for zinc ratio.  
2.3. [Jun 09] BON spillway repairs. ACTION:  Lee will provide updates to FPOM.  STATUS: The memo is being finalized.  It is addressed to Jim Hinds, Portland District Dam Safety Program Manager.
2.4. [Oct 09] MCN and IHR lamprey velocity tests.  ACTION:  Fryer will send a draft report to Dykstra.  STATUS:  Report sent with the agenda and will be available on the FPOM website. 
2.5. [Nov 09]  BON VOB roof replacement.  ACTION: Sawka will get answers to FPOM’s questions and email those to Mackey.  STATUS: This project is no longer funded.
2.6. [Nov 09] FPP change forms.  ACTION:  NWW and RCC will submit additional change forms to Mackey for inclusion in the November FPOM minutes.
2.7. [Nov 09] BON Fish unit trash rake.  ACTION: Bon will schedule a test date and let the Region know.  District Engineers can show up or they can view a video.  STATUS:  Test date is 8 December 2009.
2.8. [Nov 09] Dead fish reporting.  ACTION:  Klatte will send out a reminder to all projects that fish mortalities will be reported as per the FPP section 3.3.3 for NWP projects.   Dykstra will have NWW projects report mortalities in the weekly reports.  STATUS:  Klatte sent a message to NWP bios on 24 November.  Cordie asked about reporting non-native species such as shad.
2.9. [Nov 09] NWP lamprey mods.  ACTION:  FPOM will review the list and provide feedback at the December meeting.  To be discussed under item 4. Lamprey mods.
2.10. [Nov 09] FPP change form 10MCN003- 2.3.1.2.b.1 Delay of ESBS installation.  ACTION:  Dykstra will re-write the change form for the December FPOM meeting.  Discussed under item 7.  MCN ESBS installation.
3. Updates.  

3.1. BON PH1 grizzlie drain modifications.

3.2. BON TDG at Cascades Island.  
3.3. BON UMT Smith-Root array installation.

3.4. BON TIE Crane.  Update on the testing of the boom 

3.5. BON JMF upper switchgate seal modifications.

3.6. TDA-E AWS back-up.

3.7. LGS NPE-3 and NSE-3 Bulkheads

3.8. LGS NSE-1 Weir operator damage

4. Lamprey mods.  FPOM will provide feedback on the list of proposed modifications.
5. LWG New Kelt Infrastructure.  Review photos.
6. LWG Fish trap.  Please see verbiage from Dykstra below.
6.1. Main point:  The adult fish trap/holding tanks at Lower Granite now has an adequate water supply to run all six tanks down to at least elevation 734.2.

6.2. Background:  Previously, even when the forebay elevation was 1.3 feet above MOP and higher, there was only enough water at the adult trap to operate 3 of the 6 holding tanks.  Numerous efforts were conducted to identify the cause of this problem.  Most recently, an ROV inspection failed to locate any obstruction in the 36-inch water supply pipe.  After coordinating through FPOM and completing the construction of a new platform necessary for this work, the butterfly valve on the 18-inch waterline was replaced on Nov 17, 2009.  Corresponding field tests occurred on Nov 18.

6.3. Preliminary results from the Nov 18 field test:  For the first time since the addition of the holding tanks (March, 2007), the adult trap has enough water supply to run all six tanks.  The new butterfly valve appears to have solved this problem.  We noticed water runs through the new valve much quieter than it did through the old valve.  Our preliminary finding is that the old butterfly valve was simply built with a more restrictive internal design and could not pass as much water as originally assumed.  Also verified was our assumption that the old valve would slightly over stroke beyond full open by a few degrees.

6.4. Important note/clarification:  The trap was designed to have enough water to operate all 6 adult holding tanks when the forebay elevation is 734.3 or above (MOP is 733).  All 6 tanks were not designed to operate at MOP (based on constraints of a gravity-fed system).  Consequently, we do not anticipate being able to operate all 6 tanks at MOP.  When the trap is watered up during the 2010 fish passage season, we will learn precisely how many holding tanks can be operated when the forebay is at MOP.

6.5. Follow-up:  This issue will be discussed at the Dec 8 FPOM meeting in Portland.  I will also provide a trip report prepared by Sean Milligan in near future.

7. MCN ESBS installation.  Discuss 10MCN003 and Fredricks’ ESBS memo.
8. 2010 FPP change forms to be approved or rejected. 

8.1. 10BON007 Table 3.

8.2. 10TDA004 Table 1
8.3. 10JDA003 Table 3

8.4. 10MCN003- 2.3.1.2.b.1 Delay of ESBS installation.  
8.5. 10MCN0005 Trash rack cleaning frequency 

8.6. 10MCN006
updated Table MCN-1

8.7. 10LMN004 updated Table LMN-1 

8.8. 10LGS001 2.3.1.2 SSW.  
8.9. 10LGS002 updated Table LGC-1  

8.10. 10AppB002- 4.g.6 temperature gradient.  
9. Potential 2010 FPP changes (change forms not yet drafted).

9.1. BON PH1 unit priority.  This was a new issue brought up at the September meetings.  With the removal of the ITS wall, the unit priority may change.

9.2. BON ITS operation details for section 2.4.1.1.e, 2.4.1.2.d, 2.5.1.1.n

9.3. LMN fish condition minimum numbers- discussed at November FPOM.
9.4. NWW Pulling triggers out of spill table and into the text- discussed at November FPOM.
10. Other

11. Upcoming FPOM Meetings
11.1. 13 January 2010- FPP meeting at NOAA.  0900 – 1600

11.2. 14 January 2010- FPOM meeting at NOAA.  0900 – 1400

11.3. 04 February 2010- FPOM meeting at NOAA.  0900 – 1400
AFF meeting with TAC (1300-1600)

12. LAMPREY MODIFCATIONS AT DAMS
Bonneville Dam
1. replace gratings with ¾ gaps

2. Lamprey ramps and exits at CI

3. rounding entrance area right angles and filling entrance slots 

4. small ramps at sills in ladder

The Dalles East

1) Grating – All 1” gap. New grating also 1” gap. Need to determine if ¾’ can be used effectively against wall where lamprey travel. Reducing gap requires hydraulic analysis (velocity and volume), structural analysis and risk analysis in the event of zebra/quagga mussels.

2) Junction pool bulkhead stub walls – Used to prevent debris accumulation under bulkhead slot. Lamprey commonly found in this area during dewatering. Bulkheads not used here for at least 15 years. Options; ramp or removal.

3) Step up on first ladder weir – Needs a ramp. Will be a challenge due to grating.

4) Step up on 180 bend upstream weir – Easy fix. Can be done by project during winter outage.

5) Weirs 154-147 – orifices raised various distance from floor. Options; new design or modify with ramp.

6) Entrance and exit weir guides – Provide hiding place for lamprey. Potential crushing when weir makes adjustments. Lamprey observed pinched by lift beam extension. Option; install brush to deter lamprey entry.

7) South entrance depression – 3’ floor depression immediately upstream of weirs. Option; ramp upstream edge of pool.

8) Collection channel depressions -  Approx 20, 3’ deep floor depressions in channels. Even floor along sides may allow easier lamprey passage by these areas.

The Dalles North

1) Grating – Same as above.

2) Lower weir pools with rock pools – Floor raise up to 3’ to weir orifice. Option; ramp. Would require additional pumping for remove water from pool.

3) North entrance depression – Same and south entrance depression above.

4) Rock channel in ladder – Not smooth, but may not be detrimental to lamprey passage. Routinely find lamprey in these areas during dewatering. 

5) Count station diffuser grating – Due for replacement. No evidence of lamprey trapping during dewaterings. Option; install design change along wall.

6) Entrance weir guides – same as above.

John Day South

1) South entrance depression – Immediately upstream of SE1 weir. Approx 12’ depression. Option; round upper edge. Ramp not feasible due to grating and distance.

2) Wall Diffuser – Chain link grating. No longer used. Should be plated over.

3) Grating – Same as above.

4) Upper diffuser grating – 1” gap. Known lamprey trapping area. Change to ¾ same as north.

5) Exit stub wall – 2’ raise in floor under road deck. Option; ramp.

6) Entrance weir guides – same as above.

John Day North

1) Grating -  same as above.

2) Upper diffuser grating – Changed to ¾’. Seemed to be effective preventing entrapment. Floor raise approx 1’ still exists at first upstream weir.

3) Exit stub wall – same as above.

LAMPREY GRATING  

The best solution to achieving maximum benefit from changing to smaller gap gratings at diffusers and intakes (where needed) would be replace all of them.  Engineers are concerning that there may be difficulties maintaining fish criteria hydraulics if all or too many gratings are replaced with acceptable off the shelf ¾ inch gap grating because of reducing the volume passing through the gratings.   A customized grating designed to overcome this problem will take time and be considerably more expensive but needs to be considered and evaluated.  In the meantime, we can begin to assist lamprey passage by replacing gratings where the highest incidence of mortality and stranding are occurring.  Following is a compilation of information received from Fishery Biologists regarding problems spots.   This information is critical to the determination of how many of the off the problem pools in a given ladder can be replaced with off the shelf gratings without negatively affecting ladder hydraulics.  This procedure was followed to okay the replacement of pool 16 gratings in the North JDA ladder to evaluate the effectiveness of a ¾ inch grating at reducing mortality and stranding.

BONNEVILLE DAM - The response from BON was that some lamprey are found under the gratings in the collection pools at the main dam fishways and a little in the pools up to weir 37 in Washington shore.  

THE DALLES & JOHN DAY DAMS

1. Trapped adult lamprey in JDA north diffusers, 14 and 15 following 2004 dewatering.

2. Less than 10 mortalities sighted in JDA south collection channel grating in 2004.

3. Less than 10 mortalities sighted in TDA powerhouse transportaton channel grating in 2004.

4. Following our ladder dewatering yesterday (DEC 2004), it appears some of the lower diffusers (1-15) are permitting adult lamprey passage through, and trapping some in the residual pools.   JDA

5. First area comes to mind is all the diffuser chambers between weirs at the bottom of the ladders.  These become exposed and regularly get lamprey under them.   Second areas would be TD north count station and JD south transition (relative to JD north count station. 

	November 2009

	Sunday 
	Monday
	Tuesday
	Wednesday
	Thursday
	Friday
	Saturday

	1

USACE FPP change forms due to Mackey and Baus


	2

ERDC- JDA internal

BON ITS dewater
	3
ERDC- JDA internal
	4
ERDC- JDA internal
	5

ERDC- JDA internal
TDA spillwall call
Project boundaries mtg- NOAA
	6
ERDC- JDA internal
	7

BON AFF orifice flow

	8
	9

BON AFF dewater
	10

Happy Birthday
	11

HOLIDAY

Veteran’s Day
	12 FPOM Meeting

1st Draft FPP out.

	13
	14

	15

Happy Birthday
	16

JDA-N dewater


	17


	18

Lamprey workshop- Vanc, WA
Happy Birthday
	19

TDA spillwall call
	20


	21

	22

	23
	24

BON NDE lamprey mods mtg- NOAA

Happy Birthday
	25
	26

Happy Thanksgiving
	27


	28


	29
	30
	[image: image1.wmf]
	[image: image2.wmf]
	[image: image3.wmf]
	[image: image4.wmf]
	[image: image5.wmf]


	December 2009

	Sunday 
	Monday
	Tuesday
	Wednesday
	Thursday
	Friday
	Saturday

	[image: image6.wmf]
	[image: image7.wmf]
	1

AFEP review

BON F1 OOS

BON UMT- OOS
	2

AFEP review
UMT array install
TDA-E dewater


	3

AFEP review

TDA spillwall call
	4

BON BI to orifice flow
	5



	6
	7

BON BI dewater
	8

FPOM- NOAA

AFF mtg- NOAA

BON diffuser pools
	9

SMP meeting
	10

SMP meeting
	11

Happy Hanukkah
	12

	13
	14.
ERDC- JDA/TDA

	15

ERDC- JDA/TDA

Adult fish counting ends LWG.
Fish screens pulled
	16

ERDC- JDA/TDA
	17

ERDC- JDA/TDA

TDA spillwall call

BON DSM2 dewater
	18

ERDC- JDA/TDA
	19


	20 

Happy Birthday
	21

Two-mile pipe inspect

Regional FPP comments due to Mackey and Baus.
	22
	23
	24 
	25

HOLIDAY

Merry Christmas
	26

Happy Kwanzaa

	27
	28
	29

	30
	31

TDA spillwall call
	[image: image8.wmf]
	[image: image9.wmf]


	January 2010

	Sunday
	Monday
	Tuesday
	Wednesday
	Thursday
	Friday
	Saturday

	31
	[image: image10.wmf]
	[image: image11.wmf]
	[image: image12.wmf]
	[image: image13.wmf]
	1  
HOLIDAY

Happy New Year
	2

	3
	4
	5
	6
	7 
NWP FFDRWG- RDP
	8
	9

	10
	11

JDA S. fish turbine ROV

BON ROV inspect
	12

JDA-S dewater
	13

FPP meeting- NOAA


	14

FPOM- NOAA

O&M budget review by FPOM 

Final draft FPP out.

TDA spillwall call
	15
	16

	17
	18

HOLIDAY

MLK Birthday
	19
	20
	21
	22
	23

	24
	25

JDA-S ent dewater
	26
	27
	28

TDA spillwall call
	29
	30


                                                                        November 24, 2008                 F/NWO3

FILE MEMORANDUM

FROM:            Gary Fredricks

SUBJECT:  
Delayed Installation of ESBS’s at McNary Dam in 2010

Background : Before the 2009 passage season, the region was asked to consider a delayed installation of guidance screens (ESBS) at McNary Dam.  Normally, these screens would be deployed per the Fish Passage Plan (FPP) guidance on or before April 1.  This issue (apparently part of the Fish Accords) came before the Fish Passage Operation and Maintenance Team for discussion at the November 2008, meeting as a way to reduce loss of juvenile lamprey during one of the last good outmigration years.  The rationale was fairly simple, juvenile lamprey typically have an early peak in outmigration a week or so before the spring juvenile salmon migration begins to sharply rise.  Leaving the screens out for the first week or two of April might help improve lamprey survival (which are known to suffer significant mortality on the intake screen systems)  while not impacting too many salmon smolts.  After several discussions over the winter months, the start of screen installation was delayed until April 7 with the installation completed by April 14.  The Corps was also tasked with putting together a change form for the 2010 FPP that would provide for future delayed installation of these screens at McNary.

This issue next came up for a more in-depth discussion during the October, 2009,  meeting.  The Walla Walla District had the change form completed as was looking for approval from the committee.  The new language read:

Section 2.3.1.2.b.1.  Operate ESBSs with flow vanes attached to the screen.  Installation of the ESBSs will not start before the first Monday of April and will be completed within the following two weeks.

According to this language, over the next several years the screen installation would be completed as early as April 12 and as late as April 18, depending on the year and if the full two work weeks were used to finish screen installation.  The change form did not include any assessment of the benefits and impacts to either lamprey or salmon.  Tim Dykstra,  Walla Walla District Crops, presented some smolt passage data from the 2009 outmigration.  I indicated that NOAA was not ready to make a choice on dates and needed to see a more comprehensive analysis that included more years of data and an assessment of smolt loss due to the delayed installation action.  After the meeting I put together the data in Tables 1 and 2 below.  These were presented to the FPOM at the November, 2009, meeting.  Again, no decision was reached but now the team had a more comprehensive assessment of the actions potential impacts to migrating salmon.  

Analysis:  Attachment Tables 1 and 2, present yearling Chinook and steelhead smolt monitoring collection data for the past ten years (source: Fish Passage Center).  The collection data were used since these data represent an estimate of what actually passed through the bypass system on a particular date.  These are the fish that would pass through the turbines if the intake screens were not in place.  There were a couple of large passage events early in the season that were probably related to hatchery releases.  These were left in the analysis since they were what actually happened.   

To calculate the potential mortality of chinook and steelhead if the intake screens were not in place, it was necessary to determine the difference between bypass and turbine survival at McNary Dam.  Paired release survival estimates were used from the most recent USGS survival studies conducted under operating conditions similar to what may happen in the near future at this project.  For years where there were more than one treatment, the result for each treatment was used if that treatment simulated possible current operating conditions.  For yearling chinook, there were six replicates from tests done in 2006 through 2009 and for steelhead there were two replicates for tests in 2008 and 2009 (see Table 1).  The differences calculated from the averages of all the survival estimate replicates for yearling chinook and steelhead were 8.8% and 16.5%, respectively. 

	Table 1.  McNary Dam turbine vs. bypass survival for paired release tests conducted under operational conditions similar to anticipated 2010 conditions.  NT= not tested that year.

	Yearling Chinook Survival
	Steelhead Survival

	Year
	Turbine
	Bypass
	Turbine
	Bypass

	2006
	0.925
	0.971
	NT
	NT

	2006
	0.786
	0.963
	NT
	NT

	2007
	0.847
	0.921
	NT
	NT

	2007
	0.816
	0.928
	NT
	NT

	2008
	0.924
	0.962
	0.82
	1

	2009
	0.916
	0.998
	0.85
	1

	Average
	0.869
	0.957
	0.835
	1

	Difference = 0.088
	Difference = 0.165

	Data Source: USGS


Attachment Tables 1 and 2 also present the potential mortality of yearling chinook and steelhead if the ESBSs were on in place through each day in April.  The running sum column on the far right in each table indicate the potential total mortality each day the  installation is delayed.  To get a more accurate estimation of the potential mortality if the screens were installed over a two week installation period, as proposed in the Corps’ FPP change form, a stepped mortality analysis was needed.  Using 2010 as an example, Attachment Tables 4 and 5 present the analysis where installation of screens was assumed to start on Monday, April 5, 2010, and be completed on Wednesday, April 14, 2010.  It was assumed that two units (six screens) would be completed each working day.  

Results:  Using the 10 year smolt passage data, this analysis estimates that approximately 1,300 smolts of each species would be lost due to delayed screen installation as proposed by the Corps’ change form.  This number would be about 40 and 50 percent less for chinook and steelhead, respectively, if no large hatchery releases passed during the two week period (based on using average collection in place of the large hatchery passage events).

To put this loss into perspective, during the first 14 days of April, a cumulative fish passage estimate of approximately 47,000 and 22,000 fish was made for yearling chinook and steelhead, respectively.  These numbers were arrived at by expanding the collection estimates by the average fish guidance efficiency estimates and, from April 10th on, by the average spill efficiency estimates from the 2007-2009 (with TSW) USGS active tag studies (Table 2).  

	Table 2.  McNary Dam Passage efficiency with TSWs in place.

	FGE 
	SPE

	
	Yr. Chin
	Steelhead
	
	Yr. Chin
	Steelhead

	2007
	0.635
	0.792
	2007
	0.595
	0.805

	2007
	0.697
	0.782
	2007
	0.546
	0.76

	2008
	0.639
	0.747
	2008
	0.654
	0.768

	2009
	0.701
	0.795
	2009
	0.544
	0.695

	Ave.
	0.668
	0.779
	Ave.
	0.585
	0.757


The 1,300 smolts per species mortality estimate comprises about 3 and 6 percent of the cumulative population of yearling chinook and steelhead, respectively, that pass the dam from April 1 through 14.  Dropping the hatchery groups out of the population has little effect on this result since both sides of the equation are changed.  The resulting estimates are approximately 2 and 7 percent for yearling chinook and steelhead, respectively.  

This analysis and the significance of the results can be discussed at the next FPOM meeting in December.

	Table 1.  Yearling Chinook, McNary Dam FPC Data.

	Date
	2000
	2001
	2002
	2003
	2004
	2005
	2006
	2007
	2008
	2009
	Average
	Running Sum
	Running Potential Mortality@ 8.8% Difference in Survival

	1-Apr
	540
	
	
	
	
	
	
	
	
	
	540
	540
	48

	2-Apr
	462
	50
	
	
	
	
	
	
	
	
	256
	796
	70

	3-Apr
	624
	112
	180
	575
	320
	1120
	90
	
	80
	
	388
	1184
	104

	4-Apr
	1635
	100
	532
	
	
	
	
	
	
	
	756
	1939
	171

	5-Apr
	2112
	156
	591
	733
	500
	870
	110
	
	270
	
	668
	2607
	230

	6-Apr
	3432
	180
	584
	
	
	
	
	
	
	
	1399
	4006
	353

	7-Apr
	2258
	76
	672
	838
	525
	1045
	125
	20
	56750
	
	6923
	10929
	964

	8-Apr
	2202
	152
	1152
	
	
	
	
	
	
	
	1169
	12098
	1067

	9-Apr
	3144
	224
	1578
	940
	647
	1725
	155
	250
	18800
	200
	2766
	14864
	1311

	10-Apr
	2388
	218
	1352
	
	
	
	
	
	
	
	1319
	16183
	1427

	11-Apr
	3559
	252
	1120
	1354
	1085
	843
	1858
	1032
	2820
	518
	1444
	17627
	1554

	12-Apr
	3870
	316
	1433
	
	
	
	
	
	
	
	1873
	19500
	1719

	13-Apr
	4890
	420
	1756
	4973
	1923
	1820
	3560
	4533
	3000
	858
	2773
	22274
	1964

	14-Apr
	3376
	580
	2632
	
	
	
	
	
	
	
	2196
	24470
	2157

	15-Apr
	3480
	1180
	2699
	5296
	2160
	1268
	7868
	9050
	1122
	3030
	3715
	28185
	2485

	16-Apr
	2780
	748
	2885
	
	
	
	
	
	
	
	2138
	30323
	2673

	17-Apr
	3260
	1010
	4590
	4190
	4114
	1710
	13530
	7948
	2875
	4273
	4750
	35073
	3092

	18-Apr
	2702
	1352
	5690
	
	
	
	
	
	
	
	3248
	38321
	3379

	19-Apr
	3990
	2196
	6959
	9508
	6168
	1817
	9800
	8565
	2022
	5980
	5701
	44021
	3881

	20-Apr
	4430
	1982
	12823
	
	
	
	
	
	
	
	6412
	50433
	4446

	21-Apr
	5757
	1422
	11900
	3651
	12755
	3570
	76692
	4861
	3335
	7243
	13119
	63551
	5603

	22-Apr
	6120
	1476
	12000
	
	
	
	
	
	
	
	6532
	70083
	6179

	23-Apr
	6600
	1512
	13802
	7600
	7087
	3088
	37200
	8008
	3130
	13552
	10158
	80241
	7075

	24-Apr
	7180
	3247
	11900
	
	
	
	
	
	
	
	7442
	87684
	7731

	25-Apr
	7504
	3120
	13400
	13476
	21840
	6005
	22149
	14480
	2069
	15427
	11947
	99631
	8784

	26-Apr
	8360
	3810
	21025
	
	
	
	
	
	
	
	11065
	110696
	9760

	27-Apr
	10020
	2978
	13200
	29400
	25794
	5865
	24250
	24644
	3528
	22117
	16180
	126875
	11186

	28-Apr
	11940
	2960
	11950
	
	
	
	
	
	
	
	8950
	135825
	11975

	29-Apr
	13150
	3885
	15585
	34395
	43500
	6866
	34285
	36904
	3484
	20251
	21231
	157056
	13847

	30-Apr
	15550
	6180
	15867
	
	
	
	
	
	
	
	12532
	169588
	14952

	Table 2.  Steelhead Passage, McNary Dam FPC Data.

	Date
	2000
	2001
	2002
	2003
	2004
	2005
	2006
	2007
	2008
	2009
	Average
	Running Sum
	Running Potential Mortality @ 16.5% Difference in Survival

	1-Apr
	260
	
	
	
	
	
	
	
	
	
	260
	260
	43

	2-Apr
	114
	10
	
	
	
	
	
	
	
	
	62
	322
	53

	3-Apr
	180
	48
	330
	595
	170
	430
	150
	
	70
	
	247
	569
	94

	4-Apr
	272
	108
	548
	
	
	
	
	
	
	
	309
	878
	145

	5-Apr
	306
	148
	572
	607
	145
	310
	190
	
	70
	
	294
	1171
	193

	6-Apr
	462
	160
	344
	
	
	
	
	
	
	
	322
	1493
	246

	7-Apr
	487
	244
	308
	1200
	80
	405
	205
	130
	100
	
	351
	1844
	304

	8-Apr
	672
	176
	296
	
	
	
	
	
	
	
	381
	2226
	367

	9-Apr
	1380
	232
	594
	747
	170
	1120
	350
	400
	
	141
	570
	2796
	461

	10-Apr
	5736
	271
	788
	
	
	
	
	
	
	
	2265
	5061
	835

	11-Apr
	25330
	300
	524
	440
	115
	1707
	592
	576
	40
	527
	3015
	8076
	1333

	12-Apr
	9780
	244
	284
	
	
	
	
	
	
	
	3436
	11512
	1900

	13-Apr
	3630
	362
	308
	1020
	244
	1530
	1120
	666
	20
	538
	944
	12456
	2055

	14-Apr
	1731
	532
	556
	
	
	
	
	
	
	
	940
	13396
	2210

	15-Apr
	1230
	1228
	633
	574
	320
	1292
	2122
	495
	61
	1120
	908
	14303
	2360

	16-Apr
	1420
	668
	1417
	
	
	
	
	
	
	
	1168
	15472
	2553

	17-Apr
	1170
	659
	3390
	680
	576
	1820
	2730
	595
	445
	808
	1287
	16759
	2765

	18-Apr
	1666
	632
	4800
	
	
	
	
	
	
	
	2366
	19125
	3156

	19-Apr
	1750
	1552
	4183
	2502
	1384
	2998
	1600
	690
	883
	1162
	1870
	20995
	3464

	20-Apr
	2200
	1484
	9490
	
	
	
	
	
	
	
	4391
	25387
	4189

	21-Apr
	4328
	2280
	14300
	724
	3175
	3020
	8208
	2619
	2135
	1967
	4276
	29662
	4894

	22-Apr
	5700
	2070
	11150
	
	
	
	
	
	
	
	6307
	35969
	5935

	23-Apr
	4920
	2556
	9248
	2520
	1747
	1302
	32200
	2632
	1899
	7011
	6604
	42572
	7024

	24-Apr
	4940
	9699
	6000
	
	
	
	
	
	
	
	6880
	49452
	8160

	25-Apr
	5491
	12520
	5250
	2484
	4080
	940
	24751
	3740
	1510
	19253
	8002
	57454
	9480

	26-Apr
	4060
	11220
	6975
	
	
	
	
	
	
	
	7418
	64872
	10704

	27-Apr
	8430
	11000
	4750
	1850
	2056
	1500
	18400
	5425
	4340
	39692
	9744
	74617
	12312

	28-Apr
	4710
	5660
	3600
	
	
	
	
	
	
	
	4657
	79273
	13080

	29-Apr
	5170
	4365
	3843
	1805
	2900
	1954
	12715
	13382
	5246
	27113
	7849
	87123
	14375

	30-Apr
	6800
	4875
	5493
	
	
	
	
	
	
	
	5723
	92845
	15319


Table 4.  Yearling Chinook.  Potential mortality with two week install of ESBS’s at two units per day for work days starting April 5 and ending April 15, 2010.

	Date
	10 year Average Collection
	Running Sum 
	Potential Mortality @ 8.8% Difference in Survival
	Average Bypass Passage w/Install
	Average Turbine Passage w/ Install
	Running Sum Turbine Passage
	Running Sum Mortality w/Screen Install

	1-Apr
	540
	540
	48
	0
	540
	540
	48

	2-Apr
	256
	796
	70
	0
	256
	796
	70

	3-Apr
	388
	1184
	104
	0
	388
	1184
	104

	4-Apr
	756
	1939
	171
	0
	756
	1939
	171

	5-Apr
	668
	2607
	230
	0
	668
	2607
	230

	6-Apr
	1399
	4006
	353
	200
	1199
	3806
	336

	7-Apr
	6923
	10929
	964
	1978
	4945
	8751
	772

	8-Apr
	1169
	12098
	1067
	501
	668
	9419
	830

	9-Apr
	2766
	14864
	1311
	395
	2371
	11790
	1039

	10-Apr
	1319
	16183
	1427
	188
	1131
	12921
	1139

	11-Apr
	1444
	17627
	1554
	206
	1238
	14159
	1248

	12-Apr
	1873
	19500
	1719
	1338
	535
	14694
	1296

	13-Apr
	2773
	22274
	1964
	2377
	396
	15090
	1330

	14-Apr
	2196
	24470
	2157
	2039
	157
	15247
	1344

	15-Apr
	3715
	28185
	2485
	3715
	0
	15247
	1344


Table 5.  Steelhead.  Potential mortality with two week install of ESBS’s at two units per day for work days starting April 5 and ending April 15, 2010.

	Date
	10 year Average Collection
	Running Sum
	Potential Mortality @ 16.5% Difference in Survival
	Average Bypass Passage w/Install
	Average Turbine Passage w/Install
	Running Sum Turbine Passage
	Running Sum Mortality w/ Screen Install

	1-Apr
	260
	260
	43
	0
	260
	260
	43

	2-Apr
	62
	322
	53
	0
	62
	322
	53

	3-Apr
	247
	569
	94
	0
	247
	569
	94

	4-Apr
	309
	878
	145
	0
	309
	878
	145

	5-Apr
	294
	1171
	193
	0
	294
	1171
	193

	6-Apr
	322
	1493
	246
	46
	276
	1447
	239

	7-Apr
	351
	1844
	304
	100
	251
	1698
	280

	8-Apr
	381
	2226
	367
	163
	218
	1916
	316

	9-Apr
	570
	2796
	461
	81
	489
	2405
	397

	10-Apr
	2265
	5061
	835
	324
	1941
	4346
	717

	11-Apr
	3015
	8076
	1333
	431
	2584
	6931
	1144

	12-Apr
	3436
	11512
	1900
	2454
	982
	7913
	1306

	13-Apr
	944
	12456
	2055
	809
	135
	8047
	1328

	14-Apr
	940
	13396
	2210
	873
	67
	8114
	1339

	15-Apr
	908
	14303
	2360
	908
	0
	8114
	1339


FPP Change Forms

☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺

☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺

Change Request Number: 10BON007

Date:  13 November 2009

Proposed by:  NWP

Location of Change:  Table BON-3
Proposed Change:  
Table BON-3.  Adult fish counting schedule. 
	Period
	Counting Method

	January 1 – March 31
	Video count 0400–2000 PST

	April 1 – October 31
	Visual count 0500-2100 DST

	November 1 - December 31
	Video count 0400–2000 PST


Reason for Change: Due to the changes in Daylight savings time, all visual counting will be during DST.

Comments from others: 

NWW (Moody)- Why are we changing these?  Are we changing PST to DST at different times.  The contract has enough wording in it to cover this time change.  If we make it consistent PST as in the contract then we already know to adjust for DST.  I do not want any confusion on this in the future between the fish counting contract and the FPP.  Keep it one reference of time PST.  Do not change it.

BON Fisheries- Project Fisheries is fine with the changes. 

Record of Final Action: 
☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺

Change Request Number: 10TDA004

Date:  13 November 2009

Proposed by:  NWP

Location of Change:  Table TDA-1

Proposed Change:  
Table TDA-1.  Adult fish counting schedule at The Dalles Dam.

	Period
	Counting Method

	April 1 – October 31
	Visual count  0500 - 2100 DST


Reason for Change: Due to the changes in Daylight savings time, all visual counting will be during DST.

Comments from others: 

NWW (Moody)- Why are we changing these?  Are we changing PST to DST at different times.  The contract has enough wording in it to cover this time change.  If we make it consistent PST as in the contract then we already know to adjust for DST.  I do not want any confusion on this in the future between the fish counting contract and the FPP.  Keep it one reference of time PST.  Do not change it.

TDA Fisheries (Cordie)- Makes sense. I don't think fish change their clocks.

Record of Final Action: 
☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺

Change Request Number: 10JDA003

Date:  13 November 2009

Proposed by:  NWP

Location of Change:  Table JDA-3

Proposed Change:  
Table JDA-3.  Adult fish counting schedule.
	Period
	Counting Method

	April 1 – October 31
	Visual count 0500 – 2100 DST


Reason for Change: Due to the changes in Daylight savings time, all visual counting will be during DST.

Comments from others: 
NWW (Moody)- Why are we changing these?  Are we changing PST to DST at different times.  The contract has enough wording in it to cover this time change.  If we make it consistent PST as in the contract then we already know to adjust for DST.  I do not want any confusion on this in the future between the fish counting contract and the FPP.  Keep it one reference of time PST.  Do not change it.

Cordie- Makes sense. I don't think fish change their clocks.

Record of Final Action: 
☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺

Change Request Number: 10MCN003

Date:
October 6, 2009

Proposed by: CENWW - 

Proposed Change:  Change the following section of the 2010 Fish Passage Plan to reflect the delayed installation of the ESBS:

Section 2.3.1.2.b.1.  Operate ESBSs with flow vanes attached to the screen.  Installation of the ESBSs will not start before the first Monday of April and will be completed within the following two weeks.

Reason for Change: The 2008 Columbia Basin Fish Accords specify actions needed to be undertaken and considered to assist with Pacific Lamprey Passage.  Item #3 under juvenile actions to be taken says the Corps shall, “consider lifting extended length screens (primarily at McNary but also at Columbia and Snake River dams) in consultation with the NOAA and the Tribes.”  
The delay of ESBS installation is designed to benefit a pulse of lamprey that tend to migrate downstream just before a larger number of juvenile salmon and steelhead arrive at MCN around the 20th of April.

Comments from others: NWW, NOAA and CRITFC all provided handouts with fish numbers.  Fredricks provided fish numbers and the estimated mortality related to not putting screens in.  He mentioned that this may need to result in re-opening of the consultation for the incidental take.  More information is needed before a decision could be made.
Record of Final Action:

☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺

Change Request Number: 10MCN0005 Trash rack cleaning frequency
Date:  November 4, 2009
Proposed by:  NWW – Operations.

Proposed Change:  MCN 2.3.1.2. Fish Passage Period (April 1 through December 15) 


a. Forebay Area and Intakes.

4. Remove debris from forebay and trashracks as required to minimize impacts on fish condition.  Generally this will result in removing debris from trashracks at least four times per year - just prior to the fish passage season and, monthly for the first three months Additional raking may be required when heavy debris loads are present in the river.  Fish quality and trash rack differential may also be an indicator of debris buildup on the trashracks.  Project biologist shall determine when additional trash raking is required.   
Reason for Change: This change was discussed and recommended at FFDRWG.
Comments from others:

Record of Final Action:
☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺

Change Request Number: 10MCN0006

Date:  November 4, 2009

Proposed by:  John Bailey – NWW – Operations.

1.1.2.  Juvenile Migration Timing.  Juvenile migration timing at McNary Dam is indicated in Table MCN-1.  The dates in the table are based on juvenile fish collection numbers and do not reflect FGE or spill passage.  Salmon, steelhead, bull trout, lamprey, and other species are routinely counted.  Maintenance of juvenile fish passage facilities that may impact juvenile fish passage or facility operations should be conducted during the winter maintenance season.

Table MCN-1.  Juvenile migration timing at McNary Dam based on juvenile fish collection numbers.
	% Collection
	2005
	2006
	2007
	2008
	2009

	Yearling Chinook
	
	
	
	
	

	10%
	5/3
	4/21
	5/2
	4/9
	5/3

	90%
	5/29
	5/19
	5/26
	5/27
	5/25

	Sub-yearling Chinook
	
	
	
	
	

	10%
	6/16
	6/12
	6/23
	6/22
	6/18

	90%
	7/3
	7/19
	7/29
	8/9
	7/22

	Clipped Steelhead
	
	
	
	
	

	10%
	4/19
	4/23
	4/30
	5/3
	4/27

	90%
	5/29
	5/23
	5/24
	5/23
	5/21

	Unclipped Steelhead
	
	
	
	
	

	10%
	5/1
	4/19
	4/28
	5/1
	4/25

	90%
	5/27
	5/27
	5/26
	5/29
	5/23

	Sockeye
	
	
	
	
	

	10%
	5/11
	5/4
	5/12
	5/15
	5/5

	90%
	5/31
	5/29
	6/1
	6/6
	5/23


Reason for Change: Update table for 2010 Fish Passage Plan

Comments from others:

Record of Final Action:
☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺

Change Request Number: 10LMN0004

Date:  November 4, 2009

Proposed by: John Bailey – NWW – Operations.

1.1.2.  Juvenile Migration Timing.  Juvenile migration timing at Lower Monumental Dam is indicated in Table LMN-1.  The dates in the table are based on juvenile fish collection numbers and do not reflect FGE, RSW or spill passage.  Salmon, steelhead, bull trout, lamprey, and other species are routinely counted.  Maintenance of juvenile fish passage facilities that may impact juvenile fish passage or facility operations should be conducted during the winter maintenance season.

Table LMN-1.  Juvenile migration timing at Lower Monumental Dam based on juvenile fish collection numbers.

	% Collection
	2005
	2006
	2007
	2008


	2009

	Clipped Yearling Chinook
	
	
	
	
	

	10%
	4/19
	5/2
	5/12
	5/18
	5/10

	90%
	5/17
	5/19
	5/20
	5/25


	5/25

	Unclipped Yearling Chinook
	
	
	
	
	

	10%
	4/16
	4/29
	5/12
	5/18
	5/10

	90%
	5/19
	5/24
	5/22
	6/2


	6/1

	Sub-yearling Chinook
	
	
	
	
	

	10%
	6/2
	5/26
	5/30
	6/5
	6/2

	90%
	6/30
	7/2
	7/8
	7/5
	7/3

	Clipped Steelhead
	
	
	
	
	

	10%
	4/20
	4/29
	5/12
	5/18
	5/10

	90%
	5/20
	5/22
	5/21
	5/28
	6/1

	Unclipped Steelhead
	
	
	
	
	

	10%
	5/6
	5/2
	5/12
	5/20
	5/10

	90%
	5/24
	5/22
	5/23
	5/31
	6/6

	Clipped Sockeye
	
	
	
	
	

	10%
	5/22
	5/16
	5/17
	5/21
	5/20

	90%
	6/6
	5/29
	5/24
	6/2
	6/1

	Unclipped Sockeye
	
	
	
	
	

	10%
	4/28
	5/4
	5/12
	5/22
	5/10

	90%
	6/1
	5/31
	6/5
	6/7
	6/4


Note: Migration timing calculations affected by later fish collection start dates (2006 through 2009). 

Reason for Change: Update table for 2010 Fish Passage Plan

Comments from others:

Record of Final Action:
☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺

Change Request Number: 10LGO0001

Date: October 26, 2010

Proposed by: Greg Moody

Proposed Change:  Update operational language in the FPP describing the operation change from low crest to high crest surface spillbay weir. 

Section 2.3.1.2. Fish Passage Period (April 1 through December 15)


g. Surface Spillbay Weir (SSW)

1. Spring fish passage season will start with SSW-LO in place, even if river discharges are less than 75 kcfs.  

2. After the spring freshet has passed, the SSW-HI will be installed after river discharge falls below 75 kcfs for three days in a row and will remain in place for the rest of the season, even if river discharges subsequently increase above 75 kcfs.  The trigger to change to high crest is further based on the following:

a. forecasts indicate continuing lower river discharges; 

b. a review of the juvenile fish counts at Little Goose monitoring to prevent changes during the middle of peak outmigration;

c. coordinated with regional fish managers.

3. The uniform spill pattern, with no SSW operating, will be used when river discharges are too low to maintain a 30% spill ratio with a SW operating, 
or as an alternate pattern when the SW must be closed for any reason, such as when switching from SW-LO to SW-HI.

4. When summer discharge falls below 35kcfs, and coordinated through CENWW-OD-T, the SSW will be removed from service within three regular workdays.

Reason for Change:  First year of operation of the SSW at Little Goose had very basic information on the operation of the SSW in the footnotes to the spill tables.  This brings the operating information from the footnotes into the main text of the FFP.    

Comments from others:
Record of Final Action:

☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺

Change Request Number: 10LGS0002

Date:  November 4, 2009

Proposed by: John Bailey – NWW – Operations.

1.1.2
Juvenile Migration Timing.  Timing dates affected by later collection start dates in 2006- 2008.  Table LGS-1 shows passage timing at Little Goose Dam.  Table LGS-1 dates are based on juvenile fish collection numbers only.  Salmon, steelhead, bull trout, lamprey, and other species are counted.  Maintenance of fish passage facilities that may impact juvenile passage or facility operation should be conducted during the winter maintenance season.  

Table LGS-1.  Juvenile migration timing at Little Goose Dam based on collections.

	% Collection
	2005
	2006
	2007
	2008
	2009

	Clipped Yearling Chinook
	
	
	
	
	

	10%
	5/5
	4/26
	5/8
	5/6
	4/25

	90%
	5/16
	5/19
	5/20
	5/28
	5/23

	Unclipped Yearling Chinook
	
	
	
	
	

	10%
	4/29
	4/19
	5/9
	5/4
	4/23

	90%
	5/27
	5/23
	5/23
	5/30
	5/25

	Sub-yearling Chinook
	
	
	
	
	

	10%
	5/12
	5/24
	6/7
	6.4
	5/29

	90%
	6/20
	7/4
	7/6
	7/23
	6/30

	Clipped Steelhead
	
	
	
	
	

	10%
	4/26
	4/21
	5/10
	5/1


	4/23

	90%
	5/16
	5/20
	5/27
	5/23
	5/25

	Unclipped Steelhead
	
	
	
	
	

	10%
	4/27
	4/20
	5/10
	5/8
	4/24

	90%
	5/20
	5/20
	5/30
	6/1
	5/29

	Clipped Sockeye
	
	
	
	
	

	10%
	5/21
	5/16
	5/16
	5/21
	5/20

	90%
	6/4
	5/29
	5/30
	6/6
	5/31

	Unclipped Sockeye
	
	
	
	
	

	10%
	4/28
	4/21
	5/7
	5/18
	4/16

	90%
	6/6
	5/27
	6/4
	6/9
	5/27


Reason for Change:  Update table for 2010 Fish Passage Plan

Comments from others:

Record of Final Action:
☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺
Change Request Number: 10APPB001

Date:  November 4, 2009

Proposed by:John Bailey – NWW – Operations.

Proposed Change (underlined):  Appendix B 3. Program Duration:

d. Emergency Notification Criteria:  Project Biologists will report to the CENWW Transportation Coordinator when high water temperatures or other factors increase collection mortality to 6 percent of daily collection for 3 consecutive days or if daily collection mortality exceeds 10,000 fish.  Mortality rates of 6% or greater do not need to be reported when 50 or fewer fish are reported in the daily collection.  The Transportation Coordinator will evaluate the situation and shall notify NOAA Fisheries and may arrange a conference call, if needed, with TMT to discuss the options of continuing collection and transportation or to bypass fish.  In the event of a fish loss exceeding conditions set forth in the ESA Section 10 Permit for the transportation program, the Corps shall notify NOAA Fisheries and reopen consultation as needed.  If icing conditions threaten facility integrity or present unsafe conditions on the transport route, transport operations may be terminated early by the project’s Operations Manager.  Emergency termination or modification of the transportation program will be coordinated by the CENWW Transportation Coordinator with NOAA Fisheries and TMT.

Reason for Change: During late summer collection and transport truck operations, daily fish collection numbers in most locations drop considerably.  Lower Monumental and Little Goose facilities have at times recorded less than 10 fish per day in during daily collection over the course of 3 days.  Incurring 1 fish mortality per day under this situation would produce a reportable 10% mortality rate which would be true but misleading as to the seriousness of the problem as only 3 mortalities would be involved.  Requiring a minimum of 50 fish in the daily collection when reporting a 6% mortality rate will reduce the number of multiple reports on a very small number of fish mortalities.  Most late summer mortalities are thought to be disease related during exposure to higher water temperature, not as a result of fish facility operations.  

Comments from others:  Issue discussed at the 06October 09 FPOM meeting under item 4.13 in the minutes.  Fish Passage Plan Change form drafted at FPOM request for latter consideration.  Tom Lorz (CRITFC) suggested there will be a lot of discussion about what minimum number is acceptable.  Hevlin doesn’t like the 10,000 fish.
Record of Final Action:  The added language has been approved but FPOM is still discussing the percentage and number of dead fish.
☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺

Change Request Number:  10AppB002
Date:  October 30, 2009

Proposed by: Tom Lorz (CRITFC) sent to Greg Moody (USACE)

Proposed Change: Add a section 4. Operating Criteria-(G)-6(new) under Appendix B Corps of Engineers Juvenile Fish Transportations Plan or it could be added to 3. Program Duration (D) of Appendix B.

Add language…”If a temperature gradient is observed in real time or predicted from temperature modeling at McNary from the forebay to the gatewells or the gatewells to the sampling/raceway facilities that exceeds 6 degree Fahrenheit, and/or collection mortality increases to 6 percent of daily collection for any 3 days in a rolling 5 day period or if daily collection mortality exceeds 10,000 fish, the project will immediately alter turbine operations to reduce mortality and temperature where possible. If turbine operations are already optimized for temperature then additional spill will be provided so long as the spill levels do not exceed the gas cap.  Operations will be coordinated as soon as possible with FPOM/TMT but are not required prior to modifying operations.  

Reason for Change:  During the 2009 fish migration passage season the 6 percent mortality criteria mentioned above in section 3 – d of Appendix B of the FPP was triggered in August.  It also corresponded to temperature differences in the facility that exceeded 6 degrees F and got as high as 11 degrees F.  Spill was increased for several days to help reduce the number of fish using the bypass facility during these extreme temperature gradients as well as to try to reduce flow for areas of warm water to the powerhouse.  Mortality did drop after the operations were started.  It would be prudent to have language in the FPP to deal with such situations in advance then to have to wait for coordination and the discussion at a meeting between FPOM/TMT to begin altering operations that will likely reduce facility mortality.  

Comments from others:  FPOM is concerned about six percent mortality and 10,000 fish prior to notification.  Assume the turbine actions will be done.
Record of Final Action:  Lorz will re-write and re-submit.
☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺



















Page 3 of 21

[image: image14.wmf][image: image15.wmf][image: image16.wmf]