FISH ECOLOGY RESEARCH LABORATORY
COLLEGE OF NATURAL RESOURCES

UNIVERSITY OF IDAHO

P.O. BOX 441141

MOSCOW, ID 83844-1141

(208) 885-7614

CENWP-OD








15 May 2009

MEMORANDUM FOR THE RECORD

Subject: FINAL minutes for the 14 May 2009 FPOM meeting.

The meeting was held in the St. Helens Room at NOAA’s Portland Office.  In attendance:
	Last 
	First 
	Agency
	Phone
	Email

	Bailey
	John
	USACE
	509-527-7123
	John.c.bailey@usace.army.mil

	Baus
	Doug
	USACE
	503-808-3995
	Douglas.M.Baus@usace.army.mil

	Benner
	David
	FPC
	503-230-7564
	dbenner@fpc.org

	Clugston
	David
	USACE
	503-808-4751
	David.a.clugston@usace.army.mil

	Cordie
	Bob
	USACE
	541-506-7800
	Robert.p.cordie@usace.army.mil

	Dykstra
	Tim
	USACE
	509-527-7125
	Timothy.A.Dykstra@usace.army.mil

	Feil
	Dan
	RCC
	503-808-3943
	Dan.h.feil@usace.army.mil

	Fredricks
	Gary
	NOAA
	503-231-6855
	Gary.fredricks@noaa.gov

	Fryer
	Derek
	USACE
	509-527-7820
	Derek.s.Fryer@usace.army.mil 

	Fryer
	Jeff
	CRITFC
	503-7314-1266
	fryj@critfc.org

	Hausmann
	Ben
	USACE
	541-374-4598
	Ben.j.hausmann@usace.army.mil

	Hevlin
	Bill
	NOAA
	503-230-5415
	Bill.hevlin@noaa.gov

	Kiefer
	Russ
	IDFG
	208-334-3791
	rkiefer@idfg.idaho.gov

	Klatte
	Bern
	USACE
	503-808-4318
	Bernard.a.klatte@usace.army.mil

	Kruger
	Rick
	ODFW
	971-673-6012
	Rick.kruger@coho2.dfw.state.or.us

	Lorz
	Tom
	CRITFC
	503-238-3574
	lort@critfc.org

	Mackey
	Tammy
	USACE
	541-374-4552
	Tammy.m.mackey@usace.army.mil

	Martinson
	Rick
	PSMFC
	541-296-8989
	rickdm@gorge.net

	Meyer
	Ed
	NOAA
	503-230-5411
	Ed.meyer@noaa.gov

	Rerecich
	Jon
	USACE
	541-374-7984
	Jonathan.g.rerecich@usace.army.mil

	Scott
	Shane
	NWRP
	360-576-4830
	Sscott06@earthlink.net

	Skidmore
	John
	BPA
	
	jtskidmore@bpa.gov

	Stephenson
	Ann
	WDFW
	360-906-6769
	stephaes@dfw.wa.gov

	Sweet
	Jason
	BPA
	503-230-3349
	jcsweet@bpa.gov

	Volkman
	Eric
	BPA
	503-230-3182
	

	Whiteaker
	John
	CRITFC
	
	whij@critfc.org

	Wills
	David
	USFWS
	360-604-2500
	David_wills@fws.gov


Kiefer and D. Fryer were on the phone.
1. Finalized results from this meeting.

1.1. April FPOM minutes approved.

1.2. BON PH1 +55’ deck crane rail replacement and gantry crane delivery.  FPOM says ok to both the crane rail work and the crane delivery, as coordinated.
1.3. TDA fish unit outage, originally scheduled for 21 June, moved to 8 June.  FPOM ok with the schedule change.  

1.4. MCN lamprey entrance test.  FPOM would like to see two day blocks and monthly updates at each FPOM meeting.
1.5. LMN turbine unit 1 priority.  FPOM is ok with the change form but stresses the importance of returning the unit to a Kaplan unit.
1.6. MCN avian array.  FPOM was unaware that the avian array was not installed; they want the status of the array and a plan for re-installation.
1.7. BON NDE lamprey ramp installation.  FPOM says ok to installing the ramp at 1300 on 19 May but they expressed concern about the timing.
1.8. BON reduced entrance head test.  FPOM says there isn’t a pressing need to double-check the one fish unit operation again this year so don’t mess with the fishway entrances any more than absolutely necessary.
1.9. BON potable water pipe installation over Cascades Island fishway.  FPOM is ok with the work occurring at night from 8 until 12 June.
1.10. BON AFF trapping operations.  FPOM says to adjust the work schedule to see how if more fish are trapped.  A more detailed discussion can occur at the 25 June AFF meeting.
2. The following documents were provided or discussed.  

2.1. Agenda, Fish Passage O&M Coordination Team.  
2.2. BON PH1 crane rail replacement coordination form. (pages 9-11)
2.3. TDA fish unit outage coordination form.  (page 12)
2.4. NWP outage schedules.  (pages 13-15)
2.5. MCN Lamprey proposal.  (pages 16-23)
2.6. 2010 change forms (pages 24-26) 
2.6.1. 10IHR001IHR unit priority  (page 24)
2.6.2. 10LMN001 LMN unit priority  (pages 25-26)
2.6.3. 10BON001 BON Cascades Island diffusers  (page 26)
2.7. JDA Bass sampling information.  (page 27)
2.8. JDA lamprey trapping by CTUIR.  (pages 28-29)
2.9. BON AFF fish passage numbers data from Hausmann.  (page 30)
2.10. BON 2009 spill pattern.  (page 31)
2.11. NWP spill response plans. (pages 32-33)
2.12. Fisheries calendar.  (pages 34-36)
2.13. NWW FPOM report.  (pages 37-38)
3. Review/Approve Agenda and April Minutes.  Minutes approved.
3.1. May calendar needs a Mother’s Day theme.
4. Action Items

4.1. [Nov 08] WDFW fish view lights.  ACTION:  Stephenson will draft a write-up detailing what the fish counters are seeing and what they are requesting.  
4.2. [May 09] WDFW fish view lights.  ACTION:  FFU will review option of having first bank of lights on from NOV-MAR.
4.3. [Mar 09] Lamprey at IHR and JDA.  FPOM recommended torpedo screens with airburst systems.  ACTION:  Zyndol and Moody will follow up with Swenson.  STATUS: 
4.3.1. NWW- the issue has been forwarded to the folks working on the Corps 10 year lamprey plan.  It will be prioritized with other potential lamprey projects through that process.  The Projects are inspecting more frequently, with biologists on-site.  The results are now reported in the weekly reports.
4.3.2. TDA provided that the coolers’ strainers are frequently plugged with fish but mainly juvenile shad in the fall/winter.  The strainers are inspected once a year during annual maintenance.  The mechanics have started converting the strainers to a “grinding” type (think food disposal) to save on labor to clean the strainers.
4.3.3. JDA has no record of plugging.  The strainers are open once every 45 years.  The HVAC cooler strainer is where juvenile lamprey were found in February.  Fisheries has recommended biweekly inspections from MAR-MAY in 2010 to determine if lamprey are trapped on a regular basis.
4.4. [Mar 09] FPP change forms.  Appendix J and Appendix K temperature protocols.  Fredricks wanted the temperature protocols more clearly described in the appendix.  ACTION:  Hausmann and Cordie will write up the language to clarify how temperatures are taken and when.  STATUS: BON, JDA Fisheries and PSMFC will provide language for the 2010 FPP.  This will be moved to the FPP section.
4.5.  [Mar 09] BON AFF follow-up meeting.  ACTION:  Mackey to set up a meeting in June or July.  Since the last meeting CRITFC compiled adult passage numbers; USACE installed new leads.  STATUS:  FPOM decided to meet in the afternoon after the 25 June FFDRWG.
4.6. [Mar 09] Fish transport BON truck pad.  ACTION: Bailey will have op plan prior to trucking.  STATUS:  Bailey will visit the site to see if the mods have been completed.  The mods are relatively minor.
4.7. [Apr 09] IHR unit priority.  ACTION:  Bettin and NWW will draft unit priority for 2010 FPP.  STATUS:  Moody sent a FPP change form on 13 May.
4.8. [Apr 09] MCN ESBS installation.  ACTION:  NWW will draft a change form for 2010 FPP.  STATUS:  This will be moved to the FPP section.
4.9. [May 09] BON TIE crane.  ACTION:  Klatte will have Jim Calnon speak to the entire process at the June FPOM.
4.10. [May 09] JDA STS crane.  ACTION: Cordie will get a return to service date.  STATUS: The Electrician made adjustments to electronic components on the crane. The Crane was tested and deemed ready for service by operator, clearance holder and electrician. The Clearance holder is going to remove his clearance and place a caution tag as a reminder to manually operate upstream brake until new one arrives.
4.11. [May 09]  LMN unit 1.  ACTION:  Dykstra will get the schedule updates.  
4.12. [May 09] LMN unit 1.  ACTION:  Mackey will update the FPP change form and send to FPOM.  STATUS: completed and sent on 15 May.  Also updated in the FPOM minutes.
4.13. [May 09]  LWG barge test.  ACTION:  NWW will coordinate more closely with BPA to schedule these activities.

4.14. [May 09] JDA spill deflector extended IWW.  ACTION: Mackey to draft Coordination form.  STATUS:  drafted and sent on 18 May.
4.15. [May 09]  JDA avian array.  ACTION: Cordie will find out if the wires could be attached to the old attachment points.  
4.16. [May 09] MCN avian array.  ACTION:  Dykstra will inquire further as to the status of the array.  He will provide an update next week.
4.17. [May 09] BON ITS chaingates.  ACTION:  Hausmann and Sean Askelson will plan a test.
4.18. [May 09] BON JMF adult mortalities.  ACTION:  Hausmann will provide an update on the re-programming the pipe flushing valve at the next meeting.

4.19. [May 09] BON CI fish valves/TDG.  ACTION:  Klatte will check with the TDG folks to see where they sit.  STATUS:  The TDG investigations I conducted back in 2006 never gained much interest, in fact, I barely made it onto the FPOM or WQ Team agendas that year! Ha!  So, needless to say, I have not collected any additional TDG information in the ladders or below BON dam since then.  If folks want to revisit this topic, I'd be glad to make another presentation at FPOM or collect more data, but in all honesty I don't think we'd learn much more than we already know from more data collection.  What we figured out in 2006 is that the gravity fed auxiliary water supply that feeds Cascade Island tends to force air into solution when in use.  (You can stand on top of the dam and hear the whistling of air being sucked into the pipes, along with the forebay water...)   At times (depending on tailwater elevation) an incredible amount of air can be forced into solution, driving TDG levels up to 130% and higher.  When we're not spilling at Bonneville Dam, that elevated TDG is picked up by our CCIW fixed monitoring station and people start taking notice - this is what prompted our data collection efforts in the beginning.  Not sure how to fix the problem without redesigning/modifying the auxiliary water intake system?  Maybe this is why people dropped the subject a few years ago (i.e. too much of an effort/money)?  Hope this helps.  Call me if you'd like to discuss in more detail.  Cheers, Kathryn Tackley
5. Updates.  
5.1. BON TIE Crane repairs.  USACE asked the contractor to resume work on 12 May.  The Tech Lead inspected the boom in the warehouse, the welding looked great.  The construction schedule will be updated and submitted by 19 May.  The boom passed the two stress tests.  ACTION:  Klatte will have Calnon speak to the entire process at the June FPOM.
5.2. BON PH1 +55’ deck crane rail installation.  In addition, the contract for the new crane will require the contractor to remove the existing gantry crane and install the new gantry crane over three days between 27 September and 08 October 2010.  Due to the requirement for no wind, the work will occur between 0800 until 1200.  For two to three days, PH1 will need to have limited unit operation and no tailrace crane.  This needs to be discussed well in advance so the contractor can plan accordingly.  FPOM says ok to both crane rail work and crane delivery.
5.3. JDA STS crane/ JDA STS inspections- Camera working for STSs and orifices but not VBSs. Completed inspection on 23 April.  Purchasing additional cameras but no ETA yet.  New cameras will need an electrical upgrade before long.  STS crane is still not functioning, ACTION: Cordie will get a return to service date.
5.4. TDA fish unit outage.  Previously coordinated for 21 June, now scheduled for 8 June.  FPOM ok with the schedule change.  
5.5. TDA juveniles in gatewells with closed orifices.  Fisheries noticed a number of juveniles on the surface, when the sun hits just right, in units 1 and 4.  Fisheries will check all the gatewells, when the sun is just right, to determine the difference between gatewells with an orifice and those without.  Fredricks commented that the concern may be that juveniles are in there at all since there aren’t any VBSs to hold them in the gatewell.
5.6. JDA, TDA and BON outage schedules.  Wills asked if they could be posted to the web.  Sweet suggested there may be concerns with posting the outages on the web and it was commented that the schedules tend to change quite a bit.
5.7. Lamprey consideration at MCN ladder.  Lorz asked if this was approved at FFDRWG.  Dykstra said that it seemed FFDRWG was on board but the write-up hadn’t been provided yet.  Now everyone has the write-up.  Clugston asked if NWW would be doing a block test.  D. Fryer said no.  Clugston said that a block test would provide a little bit of a comparison to determine if the condition presents a problem for lamprey.  D. Fryer said he is working with University of Idaho to figure out how to compare the operation.  He asked how long a block test would occur.  Clugston suggested looking at the operation after 10 days.  Dykstra suggested changes the end time to 1 July.  FPOM would like to see two day blocks.  Updates will be provided at each FPOM.
5.8. Start of Transport.  Transport started on 1 May at LWG, 5 May at LMN, and 8 May at LGS. 

5.8.1. Lorz asked about the LGS incident that occurred earlier this month.  Barge loading SOP has been clearly posted so water will be in the flume prior to releasing fish into the flume.  About 200 fish hit the ground due to the incorrect flume filling.  About 90 of those fish ended up being mortalities.  Wills asked if these procedures could be included on a checklist the fish person carries around.  It was suggested that the activities occur too rapidly to make that feasible.  Clugston asked if an alarm could be installed.  Dykstra said that may not be feasible due to the normal water level.  Volkman explained how the water and fish enter the flume; you fill the flume with water and then open the knife gate to let fish into the flume.  Fredricks asked if there could be a change in design to reduce the potential to flood the flume.  Martinson asked about putting a perf plate on top of the flume to allow water to overflow but keep fish in.  Bailey indicated that had been tried before but it was more of a hassle due to debris issues.  Fredricks says the only answer is dam removal.
5.9. LMO - turbine unit operation.  Fredricks is concerned about the fixed blade state since the long term plan is to not have priority units as fixed blade.  Unit 1 needs to be returned to Kaplan as soon as possible.  Fredricks asked for the updated schedule to return the unit to Kaplan.  ACTION:  Dykstra will get the schedule updates.  Mackey will update the FPP change form and send to FPOM.  Hevlin expressed concerns about having the unit out of service during fish passage season.  He suggested that once the outfall is moved, then the unit could be taken out of service for extended repairs.  Kiefer asked what the summer operations might be.  Dykstra explained that the maximum operation is being squeezed out of the unit.  With the welded blades, there is very limited flexibility for unit operation.  Hevlin also explained that Unit 1 is less critical when spill decreases.  FPOM is ok with the change form.
5.10. IHR turbine unit priority.  See 2.6 The Sacajawea transformers are scheduled to return to service sometime around mid-June.
5.11. Towboat/barge test at LGR - data for new JFF design.  Bailey explained that no contract in place yet, but the plan is to do the test in two phases.  
5.11.1. The first is the actual barge test to occur on 4 June with the existing flow.  Dykstra jumped in to clarify that the FOP requirements will still be met.  Bailey continued that 4 June should have some good flows to test a barge.  Fredricks asked what the purpose of the test is.  Bailey said it is to find the trouble spots and to determine a location for the loading dock.  ERDC has been working on the same issues with the models.  Fredricks asked how does NWW know that the conditions the test will occur under are the most troubling for tow boaters.  Bailey said it was determined by ERDC and talking with the tow boaters.  Fredricks stressed that if only one condition is tested, you really want to make sure it is the worst case scenario.  He commented that the test doesn’t seem very robust.  Dykstra explained that this is a quick look; more work will occur at ERDC; this is to do a bit of testing in the field during high flows.  This is just one data point.
5.11.2. Phase two consists of transects with sonar (ADCP) to determine currents within the tailrace.  This will occur on either 3 or 5 June (day before or after tow boat test) to get information under similar conditions as the tow boat test.  This field data will help with further work at ERDC.  Kruger asked why the ADCP isn’t on the barge while the barge testing is occurring.  Bailey said he will look into it.  Sweet asked why the two phases won’t happen on the same day.  Dykstra and Bailey would look into that.  It would minimize the risk of differing conditions.  ACTION:  NWW will coordinate more closely with BPA to schedule these activities.
6. Pikeminnow dam angling.  Skidmore has sent the dam angling schedule to Langeslay and the Projects.  Tagging completed at Bonneville.  Tagged over 1000 pikeminnow.  Water temperature has an effect on the ability to catch and tag pikeminnow.  Tagging in LGS and LWG pool.  The Snake River is considered one reservoir.  
6.1. PSMFC does the pikeminnow and USACE has requested three FTE for avian hazing.  Skidmore would like to discuss combining contracts for efficiency purposes.  The personnel are often the same and they are already on the Projects.  USDA has issues with being subservient to another agency in contractual obligations.  Due to this, PSMFC may not contract with USDA in 2010 if the issues cannot be resolved.  
6.2. Fredricks and Kruger expressed concern about dual responsibilities and potentially not giving 100% to either one.  Fredricks said the avian hazing shouldn’t suffer.  Skidmore clarified that the FTEs wouldn’t change, but the administrative issues would be more efficiency.
6.3. Dykstra asked why dam angling occurs at TDA and JDA.  Skidmore responded that it is more efficient since the Projects are about 30 miles apart as opposed to 76 miles between JDA and MCN.  Dykstra wants to figure out how to get dam angling in NWW.  
6.4. Cordie asked about size differences between dam angled and bounty fish.  Skidmore clarified that there is a sport reward fishery, not a bounty.  
6.5. Lorz asked about the seasonality to the pikeminnow diet.  Skidmore answered that the early part of the year is spent tagging fish.  In later summer, diet is looked at.  On 11 May, there was a follow-up to the predation meeting.  Focus may include looking at what pikeminnow are foraging on during the winter.  Lorz reported that anecdotal tribal information indicates that early spring pikeminnow appear to feed on juvenile lamprey.  Skidmore said spring could be looked at, the fall was chosen because it is believed the pikeminnow are over-wintering on shad.  Fredricks suggests mining existing data, which may provide a lot of information.  
6.6. Clugston added that the hydro-acoustic info is coming in and there may be evidence of fall chinook schooling and passing.  Cordie mentioned that Fisheries is planning on doing gut samples for smallmouth bass at JDA.
7. JDA spill bay deflector in water work request.  ACTION: Mackey to draft in a Coordination form.  Wertheimer requests an extension of typical IWW period for Spillbay 20 Installation from (1). 1 December to 1 November, and (2) from 28 February to 31 March 2010.  
7.1. (1) From 1 December to 1 November:  Based upon 10 year averages:  Less than 20 fall Chinook salmon will be passing JDA upstream daily.  Approximately 200 adult steelhead will pass daily from 1 to 15 November, with counts descending to roughly 10 fish per day by 1 December.  Due to the center dam area of work (Spillbay 20 next to Skeleton Bays), little affect on ladder usage should be seen.  Because a cofferdam is going to be used to de-water the confined spillbay 20 we expect negligible to no negative impacts.

7.2. (2) From 28 February to 31 March 2010:  Based upon 10 year averages, less than 150 adult Spring Chinook and steelhead (of each species) would have be expected to have passed the dam.  Due to the fact that this extension request is during a period prior to spill for the juvenile downstream migration, negligible impacts are also seen for this period.
8. JDA avian array.  NWP is frantically seeking additional hazers.  The array won’t be re-installed this season.  
8.1. Lorz suggests contacting CRITFC.  Sweet said the contract mod for CRITFC is pretty extensive and Wertheimer will have an additional crew before those mods could be made.
8.2. Fredricks asked about the status of the conflict between the Project (doesn’t want the array attached to the old anchor points) and the District.  He stressed the need to get the old wire array re-installed.  Cordie said that the new array would cross the old array.  The old array might be able to pass under the new array.  ACTION: Cordie will find out if the wires could be attached to the old attachment points.  
8.3. Cordie, Klatte, and Fredricks drew a picture on the white board so everyone could see where the array holes currently exist.  Cordie said the birds haven’t hit the hole yet.  Klatte said we are going to try to get as many boat hazers as possible.  Cordie said baiting would occur.
8.4. Kruger said he understood that the new array won’t go up this season.  Fredricks agreed but wanted to push putting the old wires re-installed.  Cordie said that USDA could probably get the wires up in a day.  Fredricks suggested the spill could be modified to allow for USDA to get the wires in. 
9. BON avian array.  Fredricks asked if the B2CC array would be replaced.  Hausmann said the wires have not been replaced.  The coordination with USDA was a nightmare.  Fredricks wants the wires replaced in winter 09/10.
10. MCN avian array.  Lorz asked if MCN will ever get an avian array.  Dykstra said he hasn’t been working on that issue.  He indicated he wasn’t prepared to discuss further at this point.  FPOM was unaware that the avian array was not installed, they want the array re-installed.  ACTION:  Dykstra will inquire further as to the status of the array.  He will provide that update next week.
11. JDA lamprey trapping by CRITFC.  Clugston notified FPOM that CTUIR will be trapping lamprey behind the count station picket leads this season.  CTUIR will follow the same procedures as last year.  Clugston stated that CRITFC determines what to do with the excess lamprey (translocation, ceremonial, etc).  Wills commented that he isn’t objecting but there is still a lot of concern about the translocation program.  
12. BON NDE lamprey ramp installation.  Clugston notified FPOM that the project is planning to deploy the NDE lamprey ramp at 1300 on 19 May.  The NDE will be closed for approximately 15 - 30 minutes for the installation.  Installation requires Simonson and crew to secure the bolts to the wall mount from a man-basket.  Since they will be working over water, a safety boat is required.  The BON Rangers will provide and pilot the safety boat.  FPOM says ok, but there is concern about the timing.  UPDATE: due to a mechanical failure on the safety boat, the installation date was changed to 27 May.  Clugston sent an email to FPOM on 20 May.  Fredricks responded that the date change would be ok on 20 May.
12.1. Clugston added that a re-design of the entrance is in the works.  At that time, the ramp will be removed.
12.2. Rerecich requested permission to double-check that one fish unit will get the .5’ head at the entrances.  He would like to do that on 17 May.  Lorz suggested the check be done at the end of the day.  Clugston suggested the check be done the first night of the lamprey operations.  Rerecich expressed concern about being able to see the staff gauges.  Fredricks expressed concern about changing entrances in the middle of the spring chinook run.  He asked if this is absolutely necessary, if it isn’t then don’t do it.  FPOM says not at this time.
13. BON potable water pipe bracket and pipe installation.  Hausmann explained that Saybr wants to work over the fishway to install a potable water pipe and support brackets during evening hours on 8-12 June.  The brackets are two screws per bracket, installed by man-basket, at night.  FPOM says ok.
14. BON B1 ITS chaingates.  Fredricks asked if the Project could close 1C and open 1B fully, or can the Project modify the end gate such that the vibration is not a problem when 1A is open.  Fredricks wants as much effective flow through the gates as possible.  Hausmann asked if dropping 1B to 70’ would be suitable, while closing 1C.  If it doesn’t back up the channel, then it’s good.  ACTION:  Hausmann and Sean Askelson will plan a test.
15. AFF collection updates.  Klatte explained that CRITFC wasn’t too keen on delaying an AFF meeting since they’re having trouble getting fish even though they are working five days a week.

15.1. Whiteaker started by explaining the difference in sampling rates this year as opposed to last year due to the new picket leads.  2008 spring Chinook sampling was 3 days per week compared to 5 days per week this year (increased effort with reduced sampling rate).  In addition, University of Idaho requires fish that cannot be used by CRITFC.  CRITFC is sampling five days a week from 0800 until 1400.

15.2. J. Fryer provided some data on the sample size and how it has decreased this year.  He also wondered if there is some selection for jacks and University of Idaho is taking the larger fish for the CRFM funded research.  Fredricks commented that there is a higher percentage of jacks this year and this year’s run isn’t similar to last year’s.  Fredricks asked if later day sampling would improve the sampling rate.  Whiteaker said no.  His guys tested that earlier this week.

15.3. Hausmann passed out some data detailing passage numbers at Washington Shore.  The salmon colored columns are CRITFC’s sampling hours.  The sea foam is the Project proposed times.  Lorz commented that the fish count numbers include the UMT.  Hausmann responded that CRITFC is using the same numbers for their arguments as well.  Whiteaker clarified that, for analysis that includes total number of fish ascending the Washington shore (not rate), the CRITFC sampling rate of 1% is based on total passage over Bonneville Dam for the entire week.  Klatte asked if Whiteaker is willing to adjust the sample day.  Fredricks supports that option.  Fryer suggests that fish are going in and out.  Hausmann responded that, based on PIT tag data, fish are not backing down.  FPOM says to adjust the work schedule to see how it works.  More discussion can occur at the meeting in June.
16. GDACS programming and the auto adjust feature for spill patterns.  Mackey explained how GDACS auto adjusts when bays are closed or fixed.  She also explained that the BON spill pattern in the 2009 FPP is incorrect.  A new one will be included in the minutes and posted to the FPP website.
17. Spill response plans for fishways.  Discuss in June.
18. FPP changes for 2010

18.1. 10IHR001 IHR unit priority.

18.2. 10LMN001 turbine priority change form.  FPOM approves
18.3. 10BON001 BON 2.5.2 Cascades Island updates.  FPOM approves
18.4. TDA 5.5. - unit priority when operating outside the 1%.  
18.5. Appendices J and K temperature probe language.

18.6. MCN ESBS installation.
19. Task Groups.

19.1. Lamprey.  (Chair-Cordie).  No longer needed.
19.2. Pinnipeds.  (Chair-Stansell)  This past released: one branded and released; three are in captivity getting blood work completed.  There are five homes available- two at Shed Aquarium, three at Point Defiance.  Clugston reminded everyone that it is almost time for SLEDs to be removed as well.
19.3. Shad task group to begin again.  (Chair- Cordie)  Entering into this shad season with the same agreement as last year.
20. MCN AFF mortality.  Fredricks asked what was going, on; he referenced Rosanna Tudor’s e-mail.  Dykstra said the Project doesn’t think it is an issue with turning turbines on and off, but rather a debris issue.  Lorz said that explanation may make sense but there were fresh morts too.  Fredricks said he thought it looked like a debris issue.  Dykstra said the response is to clean all of the trash racks.
21. BON JMF adult mortalities.  Fredricks asked if there was a need for mechanical changes.  Hausmann said yes.  Fredricks would like to discuss this next month with some possible solutions.  Hausmann explained that everything worked fine and as programmed.  The Project is attempting to get the flushing water re-programmed to run until the ERG is closed.  ACTION:  Hausmann will provide an update on the re-programming the pipe flushing valve at the next meeting.
22. BON Cascades Island fish valves/TDG.  Lorz asked if there is any update on the data that had been collected and any potential repairs planned for the future.  ACTION:  Klatte will check with the TDG folks to see where they sit.
23. FPP.  Hard copies ready to be handed out.  The 2009 FPP is a lovely purple color this year.  If  you didn’t get your copy at the meeting, please contact Feil.
24. Next Meeting- June 22nd, 2009 from 1000-1300 at CRITFC in Portland.  

24.1. BON AFF meeting on 25 June in the Summit Room at RDP.  The meeting will follow FFDRWG or lunch, whichever is later.
OFFICIAL COORDINATION REQUEST FOR 

NON-ROUTINE OPERATIONS AND MAINTENANCE

COORDINATION DATE- 24 April 2009

PROJECT- Bonneville Lock and Dam

RESPONSE DATE- 8 May 2009 
Description of the problem- The Bonneville First Powerhouse Tailrace Gantry Crane Rail Replacement work will include removal of the existing crane rails and installation of new crane rails.  The onsite work will consist of periods of saw-cutting and chipping of concrete on the Project’s tailrace (El. 55) deck.  We are requesting to allow the Contractor to begin on-site work November 1st, 2009, with work being completed in January 2010.  Construction activities will not be permitted during dayshift hours, so as to minimize interference/impacts to Project operations.  As specified in the contract, no concrete dust, debris, or grout will be permitted to enter any waterway.  It is advantageous to have the Contractor perform this work in the November timeframe as the weather, including ambient temperatures, are much more conducive to grout placement and curing.  

The contractor will cut 7 1/2" deep, and 13" wide for three crane rails the length of PH1, a total est. length of 953' 8".  Once the old rail is removed, 1' 5" anchor bolts will hold down the new rail.  These anchor bolts will be drilled 1.0' into the existing concrete every two feet, or so, for the length of the PH1.  

In addition, the contract for the new crane will require the contractor to remove the existing gantry crane and install the new gantry crane over three days between 27 September and 08 October 2010.  Due to the requirement for no wind, the work will occur between 0800 until 1200.  For two to three days, PH1 will need to have limited unit operation and no tailrace crane.  This needs to be discussed well in advance so the contractor can plan accordingly.

Type of outage required- No outage required for the crane rail replacement.  

For crane delivery- Units 3-9 will be out of service from 0800 until 1200 for three days in late September/ early October 2010.

Impact on facility operation- The crane rail replacement will occur in the evening hours, 1800 - 0600 to minimize impacts to Project operations.  Noise generating activities (saw-cutting, drilling, hammering, chipping, etc) will be restricted to 1800 – 0530 from 1 November until the Bradford Island fishway goes out of service for winter maintenance (usually early December).

For crane delivery- PH1 will have limited unit availability.

Length of time for repairs- The rail replacement is expected to take about two and a half months; (1 November through mid-January).  

For crane delivery- two to three days.

Expected impacts on fish passage- The concrete sawing and jack hammering will occur over the PH1 Collection Channel.  This work has the potential to impact fish migrating on the Oregon shore.  However, those impacts will be mitigated to the extent possible by limiting noise generating activities to the evening hours of 1800 - 0530.  Looking at the daytime hours listed in FPP Table BON-5, for 1 November through December, 1800 - 0530 falls within the accepted nighttime hours.

Table BON-5.  Daytime spill schedule for Bonneville Project.

	Date
	Begin
	End

	Oct 20 – Oct 29
	0630
	1830

	Oct 30 – Nov 30
	0600
	1700

	Dec 01 – Dec 31
	0630
	1700


As shown by the diel passage graphs below, few fish tend to pass the fishway between the hours of 2000 – 0400.  During those hours, impacts to fish passage should be minimal.  Noise generated during the dawn and dusk hours may cause some concern, as this is considered the time when many fish prefer to enter the fishway.


[image: image1]

[image: image2]

[image: image3]
Looking at historical fish passage numbers, it isn’t until late October (20-26 October depending on year) when fish numbers drop below 1000 fish per day passing the Project.  By November, fish passage numbers drop to about 500 fish or less per day (except for 2006 when fish numbers remained above 500 for nearly half the month).  Per ladder passage takes more time to tease out, however, in past years, NOAA Fisheries recommended not impacting fishways during fish passage season until winter maintenance or at least not until fish passage numbers drop below 1000 fish per day.  

When considering the time of day, it is generally accepted that fish enter the fishways during the dawn and dusk hours.  With the scheduled start time of 1800 and end time of 0530, there is a potential (depending on the specific dawn and dusk time each day) to deter migrating adults from entering the ladder, but during November, 1800 – 0530 fall within the accepted night time hours.

Taking into consideration the low numbers of fish passing, the priority powerhouse remaining PH2, and the noise generating activity restricted to the hours of 1800 until 0530 from 1 November until the Bradford Island fishway goes out of service (first week of December) USACE believes the crane rail replacement could start on 1 November with minimal impacts to migrating adult salmonids. 

For crane delivery- there is no impacts to fish passage expected.

Comments from agencies-

At the 14 May FPOM meeting, Regional representatives agreed with the coordination as detailed above.

Final results- USACE will move forward with including the above restrictions in the crane contract.

OFFICIAL COORDINATION REQUEST FOR 

NON-ROUTINE OPERATIONS AND MAINTENANCE

COORDINATION DATE- 16 April 2009

PROJECT- The Dalles Dam

RESPONSE DATE- 30 April 2009

Description of the problem-The Dalles Dam requests shutting off both fish units from 2100 until 0300 on 8 June to facilitate the completion of the station service contract.  

Type of outage required-The fish units will be out of service for about six hours; from 2100 on 8 June until 0300 on 9 June.

Impact on facility operation- The fish units provide attraction flow for the East fishway.  Turning them off will reduce head at the fishway entrances, taking the fishway out of FPP criteria.

Length of time for repairs- The fish units are expected to be out of service for no more than six hours, during the nighttime hours.

Expected impacts on fish passage- The outage will occur during the nighttime hours, when few adult fish are migrating.  Due to the timing, the impacts to migrating, adult salmonids are expected to be minimal.  There are no impacts anticipated for neither juvenile salmonids nor adult lamprey.

Comments from agencies

IDFG- Impacts likely low, but why are we not planning for winter work window? Russ

TDA Chief of Maintenance response to IDFG- This work is part of the Station Service Modernization.  This contractor arrived on site to begin work this spring and will be on site for approximately 2 years.  The work is very complex.  A schedule of their work was not available for last IWW and cannot wait until next IWW.  This outage is short term and scheduled for the traditional hours of darkness, a low passage period for adult fish.  It is the best we can do under the circumstances.

TDA Electrician response to IDFG- Our critical path dictates this as priority. We have to have SP3 gear in service in order to power the rest of the stages of this project. SP3 will be installed and running by June 29th, this allows us to remove TO and to provide a backup power source to station power.  We will be revisiting this outage in the winter to "clean up" the disconnect point, but until then we need to have this point isolated.

WDFW- Don't anticipate a major problem, as its being done at night.  Though that is the ladder that is almost exclusively used at The Dalles, so as long as it doesn't go overtime.  Ann

Final results- The Project will move forward with this work as scheduled and coordinated above.  


[image: image4.emf]Project start End MW Unit Reason

JDA 3/2/2009 6:00 3/5/2009 14:00 155 1 Semi annual maintenance 

JDA 3/9/2009 6:00 3/12/2009 14:00 155 2 Semi annual maintenance

JDA 3/9/2009 6:00 3/13/2009 16:00 155 155 Unit "STS" installation (units out of service, one-at-a-time)

JDA 3/16/2009 6:00 3/19/2009 14:00 155 3 Semi annual maintenance

JDA 3/24/2009 6:00 3/27/2009 14:00 155 4 Semi annual maintenance

JDA 3/23/2009 7:00 3/26/2009 16:00 55 1-10

Trash Raking units, one at a time. Load @ 100 mw, daily from 

0700 till 1600

JDA 3/30/2009 6:00 4/2/2009 14:00 155 5 Semi annual maintenance

JDA 4/6/2009 6:00 4/9/2009 14:00 155 6 Semi annual maintenance

JDA 4/6/2009 7:00 4/16/2009 16:00 55 1-16

Trash Raking units, one at a time. Load @ 100 mw, daily from 

0700 till 1600

JDA 4/14/2009 6:00 4/17/2009 14:00 155 7 Semi annual maintenance

JDA 4/20/2009 6:00 4/23/2009 14:00 155 8 Semi annual maintenance

JDA 4/20/2009 7:00 4/23/2009 16:00 55 1-16

Unit "STS",VBS & Orifice camera inspections, daily until 

finished

JDA 4/27/2009 7:00 5/7/2009 16:00 55 1-10

Trash Raking units, one at a time. Load @ 100 mw, daily from 

0700 till 1600

JDA 4/27/2009 6:00 4/30/2009 14:00 155 9 Semi annual maintenance

JDA 5/4/2009 6:00 5/7/2009 14:00 155 10 Semi annual maintenance

JDA 5/13/2009 6:00 5/14/2009 14:00 155 11 Semi annual maintenance

JDA 5/11/2009 7:00 5/21/2009 16:00 55 1-16

Trash Raking units, one at a time. Load @ 100 mw. One at a 

time, daily until complete

JDA 5/18/2009 6:00 5/21/2009 14:00 55 12 Semi annual maintenance

JDA 5/26/2009 7:00 6/4/2009 16:00 55 1-10

Trash Raking units, one at a time. Load @ 100 mw, daily from 

0700 till 1600

JDA 5/26/2009 6:00 5/28/2009 14:00 155 5 breaker semi annual maintenance

JDA 6/1/2009 6:00 6/4/2009 14:00 155 13 Semi annual maintenance

JDA 6/1/2009 7:00 6/4/2009 16:00 55 1-16

Unit "STS",VBS & Orifice camera inspections, daily until 

finished

JDA 6/8/2009 6:00 6/11/2009 14:00 155 14 Semi annual maintenance

JDA 6/15/2009 6:00 6/18/2009 14:00 155 15 Semi annual maintenance

JDA 6/22/2009 6:00 6/25/2009 14:00 155 16 Semi annual maintenance

JDA 6/22/2009 7:00 7/2/2009 16:00 55 1-16 

Trash Raking units, one at a time. Load @ 100 mw, as 

needed

JDA 7/6/2009 7:00 7/9/2009 16:00 55 1-16

Unit "STS",VBS & Orifice camera inspections, daily until 

finished

JDA 7/27/2009 6:00 8/6/2009 16:00 155

1-16 

oat Visual "STS" inspections units 1-16 one-at-a-time

JDA 7/27/2009 6:00 9/3/2009 16:00 310 9 & 10 Overhaul

JDA 8/3/2009 6:00 8/6/2009 14:00 155 1 Unit annual maintenance

JDA 8/10/2009 6:00 8/13/2009 14:00 155 2 Unit annual maintenance

JDA 8/15/2009 6:00 8/18/2009 14:00 155 3 Unit annual maintenance

JDA 8/22/2009 6:00 8/25/2009 14:00 155 6 Unit annual maintenance

JDA 9/2/2009 7:00 9/4/2009 16:00 55 1-16

Unit "STS",VBS & Orifice camera inspections, daily until 

finished

JDA 9/7/2009 6:00 9/10/2009 16:00 62012,9-12 13 Annual maintenance & Doble T3 

JDA 9/14/2009 6:00 10/22/2009 14:00 31011 & 12 Overhaul

JDA 9/21/2009 6:00 9/24/2009 14:00 155 8 Unit annual maintenance

JDA 9/21/2009 7:00 9/24/2009 16:00 55 1-16

Unit "STS",VBS & Orifice camera inspections, daily until 

finished

JDA 10/13/2009 6:00 10/15/2009 14:00 155 9 Unit annual maintenance

JDA 10/19/2009 6:00 10/22/2009 14:00 620 4, 1-4 4 Annual maintenance & Doble T2

JDA 10/26/2009 6:00 10/29/2009 14:00 155 10 Annual maintenance 

JDA 10/26/2009 7:00 10/29/2009 16:00 55 1-16

Unit "STS",VBS & Orifice camera inspections, daily until 

finished

JDA 11/10/2009 6:00 11/12/2009 14:00 155 11 Unit annual maintenance

JDA 11/16/2009 6:00 11/18/2009 14:00 155 12 Unit annual maintenance

JDA 11/23/2009 6:00 11/25/2009 14:00 155 14 Unit annual maintenance

JDA 11/30/2009 6:00 12/3/2009 14:00 155 15 Unit annual maintenance

JDA 12/7/2009 6:00 12/10/2009 14:00 155 16 Unit annual maintenance

JDA 12/14/2009 6:00 12/17/2009 16:00 155 155 Unit "STS" removal (units out of service, one-at-a-time)



	THE DALLES 2009 SCHEDULE
	
	
	
	
	11-Mar-09

	Start_Date
	Finish_Date
	Length
	MW
	Unit
	Reason

	3/23/2009 6:00
	5/21/2009 17:00
	59.5
	88.0
	G6
	5 YR OVERHAUL, BLADE CAVITAION, BLADE SEALS

	3/30/2009 6:00
	4/2/2009 17:00
	3.5
	88.0
	G9
	ANNUAL

	4/6/2009 6:00
	4/9/2009 17:00
	3.5
	88.0
	G10
	ANNUAL

	4/13/2009 6:00
	4/16/2009 17:00
	3.5
	88.0
	G11
	ANNUAL

	4/20/2009 6:00
	4/23/2009 17:00
	3.5
	88.0
	G12
	ANNUAL

	4/27/2009 6:00
	4/30/2009 17:00
	3.5
	88.0
	G13
	ANNUAL

	5/4/2009 6:00
	5/7/2009 17:00
	3.5
	99.0
	G15
	ANNUAL

	5/11/2009 6:00
	5/14/2009 17:00
	3.5
	99.0
	G16
	ANNUAL

	5/18/2009 6:00
	5/21/2009 17:00
	3.5
	99.0
	G17
	ANNUAL

	6/1/2009 6:00
	6/4/2009 17:00
	3.5
	99.0
	G18
	ANNUAL

	6/8/2009 6:00
	6/11/2009 17:00
	3.5
	99.0
	G20
	ANNUAL

	6/15/2009 6:00
	6/18/2009 17:00
	3.5
	99.0
	G21
	ANNUAL

	6/22/2009 6:00
	6/25/2009 17:00
	3.5
	99.0
	G22
	ANNUAL

	6/29/2009 6:00
	10/29/2009 17:00
	122.5
	176.0
	T4
	REMOVE/REPLACE T4, OPTO INSTALL, C & I

	6/29/2009 6:00
	10/29/2009 17:00
	122.5
	88.0
	G7
	5 YR OVERHAUL, BLADE CAVITAION, BLADE SEALS

	6/29/2009 6:00
	10/29/2009 17:00
	122.5
	88.0
	G8
	5 YR OVERHAUL, BLADE CAVITAION, BLADE SEALS

	7/27/2009 6:00
	8/6/2009 17:00
	10.5
	352.0
	L4
	LINE OUTAGE, ZMT-3 POST INSTALLATION PM (initial RTS 7/30)

	7/27/2009 6:00
	8/6/2009 17:00
	10.5
	88.0
	G5
	ANNUAL, OPTO INSTALL, C & I, SYNCH (original 3/23 - 3/26)

	7/27/2009 6:00
	8/6/2009 17:00
	10.5
	176.0
	T3
	RESEAL B PHASE CAP, DOBLE (original 3/23 - 4/9)

	7/27/2009 6:00
	8/6/2009 17:00
	10.5
	352.0
	L4
	LINE OUTAGE, ZMT-4 POST INSTALLATION PM (original OOS 8/3)

	8/10/2009 6:00
	8/13/2009 17:00
	3.5
	88.0
	G1
	ANNUAL

	8/17/2009 6:00
	8/20/2009 17:00
	3.5
	88.0
	G2
	ANNUAL

	11/2/2009 6:00
	12/30/2009 17:00
	58.5
	99.0
	G19
	5 YR OVERHAUL, BLADE CAVITAION, BLADE SEALS

	12/1/2009 6:00
	1/7/2010 17:00
	37.5
	
	
	EAST FISHWAY OOS 

	12/1/2009 6:00
	1/7/2010 17:00
	37.5
	13.5
	F1
	ANNUAL

	12/1/2009 6:00
	1/28/2010 17:00
	58.5
	13.5
	F2
	OVERHAUL


[image: image5.emf]BONNEVILLE LOCK AND DAM

OUTAGE SCHEDULE, CY 2009

Power 

House

UNIT

MW 

CAPACITY

START END OUTAGE PURPOSE

PH1 7 60 6/4/2007 7:00 4/24/2009 17:00

U7 - Rehab Turbine,Stator

PH2 11 76 6/10/2008 2:38 9/1/2009 17:00

Forced OOS - Rotor Structural Cracks / Amortisseur Winding 

Repairs / 4 Yr O/H

PH1 9 60 8/4/2008 7:00 11/30/2009 17:00

U9 - Turbine rehab - Generator Rewind

PH2 ONE 76 12/1/2008 0:00 6/1/2009 17:00

DC/Preferred AC upgrades - one unit at a time

PH1 FOUR 240 4/13/2009 0:00 4/13/2009 0:30

BANK 7/8 SWITCHING

PH1 TWO 120 4/13/2009 0:00 4/16/2009 11:59

BANK 7/8 WIRING REPAIRS, Requires TBL switching to OPEN 

A6 via SCADA to Open Disconnect ZM278 U5 & 6 OOS FOR 

SWITCHING

PH1 FOUR 240 4/16/2009 12:00 4/16/2009 12:30

BANK 7/8 SWITCHING

PH2 THREE 228 4/15/2009 20:00 4/15/2009 22:00

T11 Control Wiring Cutover; Requires TBL switching to OPEN A10 

via SCADA to allow for testing

PH2 Four 304 4/16/2009 20:00 4/16/2009 22:00

T12 Control Wiring Cutover; Requires TBL switching to OPEN A11 

via SCADA to allow for testing

PH1 TWO 120 4/20/2009 7:00 5/14/2009 17:00 Special Tests Units 1 & 2

PH2 ONE 76 4/27/2009 7:00 4/30/2009 17:00 STS Inspection, 11-18

PH1 2 54 5/5/2009 0:00 5/6/2009 17:00 Annual Maint.

PH1 10 60 5/7/2009 0:00 5/8/2009 17:00 Annual Maint.

PH1 TWO 120 5/18/2009 0:00 5/21/2009 17:00

Bank 7/8 Bi/Ann Maint, Requires TBL switching to OPEN A6 via 

SCADA to Open Disconnect ZM278

PH1 TWO 120 5/18/2009 7:00 6/11/2009 17:00

Special Tests Units 7 & 8; U's 7&8 Annual Maint, Gen 7 100 Day 

Inspection

PH2 ONE 76 6/1/2009 0:00 6/4/2009 17:00 STS Inspection, 11-18

PH2 16 76 6/15/2009 7:00 8/6/2009 17:00 4 year Overhaul

PH2 ONE 76 6/29/2009 7:00 7/1/2009 17:00 STS Inspection, 11-18

PH1 ONE 60 7/6/2009 0:00 7/10/2009 17:00 Bank 9/10 Bi/Ann Maint, U10 out transfer bus, U9 out for rehab

PH1 6 60 7/13/2009 7:00 10/1/2009 17:00 5 year Overhaul / Contractor Electrical Rewire

PH1 TWO 120 7/20/2009 0:00 7/24/2009 17:00

U3 Annual Maint, Bank 3/4 Bi/Ann Maint, - 

Requires TBL switching 

to OPEN A4 via SCADA to Open Disconnect ZM234 

PH2 ONE 76 7/27/2009 7:00 7/30/2009 17:00 STS Inspection, 11-18

PH1 TWO 120 8/3/2009 0:00 8/7/2009 17:00

U5 Annual Maint, Bank 5/6 Bi/Ann Maint,  - Requires TBL 

switching to OPEN A6 via SCADA to Open Disconnect ZM256 

PH2 TWO 26 8/4/2009 0:00 8/4/2009 18:00 Collection Channel ROV Inspection, Slip Rings, F1 and F2

PH1 1 54 8/10/2009 0:00 8/14/2009 17:00 U1 Annual Maint, Bank 1/2 Bi/Ann Maint, U2 out transfer bus

PH2 12 76 8/10/2009 0:00 8/11/2009 17:00 Annual Maint.

PH2 13 76 8/12/2009 0:00 8/13/2009 17:00 Annual Maint.

PH2 14 76 8/17/2009 0:00 8/18/2009 17:00 Annual Maint.

PH2 15 76 8/19/2009 0:00 8/20/2009 17:00 Annual Maint.

PH1 3 60 8/20/2009 0:00 8/22/2009 17:00 Rehab to install new "Crows nest Assembly" on unit 3

PH2 11 76 8/24/2009 0:00 8/25/2009 17:00 Annual Maint.

PH2 ONE 76 8/24/2009 7:00 8/27/2009 17:00 STS Inspection 11-18

PH2 18 76 8/26/2009 0:00 8/27/2009 17:00 Annual Maint.

PH1 ONE 55 9/15/2009 7:00 9/15/2009 17:00 Install STS U1 and U3 for Adult Fall Back

PH2 ONE 76 9/21/2009 7:00 9/24/2009 17:00 STS Inspection 11-18

PH1 4 60 10/5/2009 7:00 12/23/2009 17:00 5 year Overhaul / Contractor Electrical Rewire

PH2 17 76 10/5/2009 7:00 12/3/2009 17:00 4 year Overhaul

PH2 Five 380 10/14/2009 5:00 10/15/2009 17:00

Units OOS for BGS Dive Inspection; Max 2 Main / 2 Fish Units on-

line during dive operations. Units available at night.

PH1/2 ONE 76 10/19/2009 7:00 10/22/2009 17:00 STS Inspection 11-18

PH1 0 5 10/20/2009 0:00 10/21/2009 18:00 Semi Annual

PH1/2 ONE 76 11/23/2009 7:00 11/25/2009 17:00 STS Inspection 11-18

PH2 ONE 13.5 12/1/2009 0:00 2/22/2010 17:00 F1, F1 Annual - one unit at a time

PH1/2 ONE 76 12/15/2009 7:00 12/17/2009 17:00 Remove STS, Season End, Units 11-18

PH1 2 54 1/4/2010 0:00 6/30/2010 17:00 Gen Spider Hub Replacement / Contractor

Revision Date/Time:

4/13/2009 6:42


COE Proposed Reduced Entrance Velocity Operations at McNary Oregon Shore Fish Ladder for FY09.

7 May 2009

The Walla Walla District Corps of Engineers would like to provide a reduced nighttime entrance velocity operation the McNary Dam Oregon Shore Fish Ladder during the Adult Pacific Lamprey run this summer and fall.  This operation is anticipated to aid Pacific Lamprey passage at McNary Dam.  The operation is outlined here for consideration at FPOM.  The results of our initial test are included here for your review and comment.  This proposed operation was presented at FPOM at the April 9th meeting at McNary Dam and at the Walla Walla FFDRWG meeting on April 29th.  At the FFDRWG meeting on the 29th of April, the recommendation was to operate at a reduced entrance velocity at the south shore entrance.

Operation of the Oregon Shore Fishway:

a.) Lower the SSE 1-2 entrance weir gates to the lowest elevation from 9pm to 4am.

b.) Lower the NFE 2-3 entrance weir gates to the lowest elevation from 9pm to 4am. 

Time Frame:

a.) June 15 through September 30, 2009 based on the following season Lamprey run distribution.

The PLC in the control room at McNary Dam will be programmed to lower the weirs during the 9pm to 4 am time frame.  The 9 pm to 4 am time frame is suggested to minimize any impacts to adult salmon and steelhead passing this ladder as salmon and steelhead pass mainly during daylight hours.  Lowering the entrance weir gates to their lowest elevation has been estimated to reduce entrance velocities from 8 ft/s to approximately 4 ft/s while maintaining attraction flow to the entrances.  This reduction in entrance velocity is anticipated to aid lamprey ladder entrance efficiencies.

[image: image6.emf]01-Jun


11-Jun


21-Jun


01-Jul


11-Jul


21-Jul


31-Jul


10-Aug


20-Aug


30-Aug


09-Sep


19-Sep


29-Sep


09-Oct


Count


Mean MN day count 2001-2007




01-Jun 11-Jun 21-Jun01-Jul11-Jul21-Jul31-Jul 10-Aug 20-Aug 30-Aug

09-Sep 19-Sep 29-Sep 09-Oct

Count

Mean MN day count 2001-2007


Figure 1.  Relative mean McNary Dam lamprey counts 2001-2007.

 Monitoring:

a.) Lowering the SSE and NFE weir gates will be monitored closely by the project fish biologist, project staff and by Walla Walla District engineers and biologists.  Similar tests to our initial test (attached to this email) will be conducted as tailwater elevations change over the course of the season.

b.) Daytime counts of salmon and steelhead passage will be monitored by District fish biologists.

c.) Daytime counts of Adult lamprey will be monitored by District fish biologists.

d.) Night time video counts will be monitored by District fish biologist.

e.) A potential biological evaluation is currently under consideration by the District and is dependant upon availability of funds for addition radio tags and timing of the funds becoming available. 

f.) A monthly, bi weekly, or weekly report (pending FPOM’s suggestion) will detail this operation and will include: hydraulic conditions and details on the fish counts (listed above) will be provided to FPOM for review.  The report will be sent to all FPOM representatives via email.  

g.) During the course of this operation, any problems with lowering weir gates, hydraulic conditions, or in fish passage numbers, the operation will be terminated. 

Conclusions from the initial NWW test to lower the Oregon shore fish ladder weirs to reduce entrance velocities while maintaining attraction flow.

Lowering the SSE 1-2 weir gates is an effective means of reducing head and subsequently the velocity of flow through the entrance gates. The head and velocity of flow through the SSE 1-2 weir gates can be further reduced by lowering the NFE 2-3 gates. The velocity of flow through SSE 1-2 entrances was calculated from the measured head differentials, however the approach velocity to the entrances was not known, so the calculated values represent estimates only. The velocity was also calculated from estimates of discharge through the entrance and the depth of flow over the weir. The estimated velocity of flow through the SSE 1-2 gates using both methods is approximately 4 fps. Neither method was refined enough to accurately determine the difference in velocity of flow with and without the NFE 2-3 gates lowered; if necessary this could be determined.

The evaluation was conducted under one tailwater condition. The tailwater elevation measurements indicate a gradient in elevation from the South to North end of the Powerhouse. The tailwater elevation is dependent upon total river flow and control of the downstream pool elevation at the John Day Dam. The gradient in the tailwater elevation below the McNary powerhouse is driven by Project operation. Both the tailwater elevation and the gradient will influence the SSE 1-2 conditions. As the tailwater elevation drops the velocity of flow through the SSE 1-2 entrances will increase, if the tailwater elevation increases and the gates remain lowered the velocity of flow will decrease. If the gradient from South to North shifts, there is a possibility of reverse flow from the NFE 2-3 gates, which would increase flow out the SSE gates and could possibly increase the discharge and velocity through SSE 1-2 entrances. This test was conducted with the tailwater elevation at 267.4 below the SSE gates and 266.6 below the NFE gates; the tailwater elevation during the fish passage season at McNary ranges from a low of 262.5 to a high of 270.8 fmsl. Lowering the SSE and NFE weir gates will include similar tests to assure acceptable conditions over this wide range of tailwater elevations.

Potential Biological Evaluation for FY2009

Power Estimates For Proposed 2009 McNary South Shore Entrance Velocity Reduction Lamprey Study.

In the last four MN study years, about half the RT fish have been recorded approaching the dam (range 23-73%).  The best return was in 2008, perhaps reflecting use of Yagi’s, and also better in-river conditions (i.e., cooler water temperatures).  This means that an effective sample size for the experiment will probably be about half of the release sample size, unless the release site is changed, or something else changes to improve returns to the dam.  The calculations below are based on number of fish tagged and released and assume 50% release to approach rates.

For these preliminary power analyses, we assumed that entrance velocity would be experimentally altered at night in a randomized block design.  Radio-tagged lamprey detected approaching fishway entrances would be classified as entering or not, resulting in a 2 x 2 chi-square table.  Note that for these analyses we have treated individual fish as the experimental unit (replicate) because released fish cannot be restricted to or assigned to single experimental treatments (see Caudill et al. 2006 IDCFWRU Techincal Report 2006-5 for more details on statistical approaches to analyzing telemetry data during operational manipulations). We expect modest power improvements could be possible with more refined statistical analyses such as logistic regression or Cox proportional hazards regression that statistically control for seasonal changes in river environment.

The power analyses estimate the probability of detecting a true difference at a given alpha, sample size, and difference between treatments (effect size).  We evaluated three effect sizes: 10%, 20%, and 30% differences between treatments in entrance efficiency.  Entrance efficiency at McNary Dam in recent years has ranged from 73-86%, considerably higher than at Bonneville Dam.  Given recent entrance efficiencies at McNary Dam, the 30% increase in entrance efficiency is probably unrealistic (i.e., an increase of that magnitude would result in efficiencies >100%) but provides an upper bound “best case” scenario.  Entrance efficiencies increased during low velocity treatments at Bonneville Dam PH2 in 2007 by as much as 24%, but the control (high velocity) efficiencies were very low (2%; Johnson et al. 2009 IDCFWRU Tech Report 2009-2).  Therefore, the 10% increase is probably the most realistic scenario. An increase in release to approach rate greater than the assumed 50% would increase power by increasing the effective sample size.  Similarly, a entrance efficiency rate lower than observed in past years during low velocity treatments could increase power indirectly by providing greater scope for larger effect sizes.

The results suggest that a single year test would be unlikely to detect a 10% difference in entrance efficiency at either alpha level (e.g., power < 0.5 for all sample sizes < 150).  Large effect sizes substantially improve power, as would a multi-year study, which would approximately double sample size.  

The bulk of the run passes between 15 July and 31 August (Figure 2).  During this time there would be 48 nights for an experimental test. Extending the test into September would produce more blocks, but passage rate may be limited in September.  


[image: image7.emf]Power for 1-sided chi-square test, alpha = 0.05


Total number tagged and released


50


100


150


200


250


300


Power


0.0


0.2


0.4


0.6


0.8


1.0


10% difference


20% difference


30% difference


Power for 1-sided chi-square test, alpha = 0.10


Total number tagged and released


50


100


150


200


250


300


Power


0.0


0.2


0.4


0.6


0.8


1.0


10% difference


20% difference


30% difference




Power for 1-sided chi-square test, alpha = 0.05

Total number tagged and released

50 100 150 200 250 300

Power

0.0

0.2

0.4

0.6

0.8

1.0

10% difference

20% difference

30% difference

Power for 1-sided chi-square test, alpha = 0.10

Total number tagged and released

50 100 150 200 250 300

Power

0.0

0.2

0.4

0.6

0.8

1.0

10% difference

20% difference

30% difference


Figure 2.  Results of power analyses of one-sided Chi-square tests at alpha = 0.05 (top panel) and alpha = 0.10 (lower panel).  % difference is the additive difference in entrance efficiency between treatments. 

Lamprey run timing at McNary Dam from 2000 to 2008:

The first quartile ranged from 15 July to 3 August median ranged from 29 July to 17 August third quartile ranged from 18 August to 6 September.  This is summarized in the attached Figure 3.  Given the cold spring, we are guessing the run will start on the late side this year. 

As for time of day for fishway entrances, the U of Idaho summarized all RT lamprey first fishway entrances from 2005-2008.  Of the 74 recorded entrances, 55 (74%) occurred in the 10pm to 4am window FPOM listed as start/stop times for the block design (Figure 4; based on Bonneville testing), suggesting the historic blocking for this test would be again be appropriate, but may be refined to better capture more than 74% entrance attempts (future testing?).

Trapping operations typically begin some time during mid to the end of June when lamprey begin showing up at MN and continue until mid-Sept.  The bulk of our lampreys have been trapped between mid-July and mid-August.

Figure 3.  Adult Pacific lamprey migration timing distributions at the four lower Columbia River dams (Bonneville, The Dalles, John Day, McNary) and at Ice Harbor Dam on the lower Snake River, 2000-2007.  Solid circles = means of median dates; vertical lines = means of 1st and 3rd quartile dates; horizontal lines = means of 10th and 90th percentile dates; open circles = annual median dates. 


[image: image8.wmf]Date

30 May

19 Jun

9 Jul

29 Jul

18 Aug

7 Sep

27 Sep

Dam

Bonneville

The Dalles

John Day

McNary

Ice Harbor


Figure 4.  Diel timing of radio-tagged adult Pacific lamprey entrances into the fishways of McNary Dam from 2005 to 2008.

[image: image31.emf][image: image32.emf][image: image33.emf]
McNary Site Visit

March 30, 2009

Trip Report

Purpose - To investigate the effect of lowering the McNary SSE and NFE weir gates on fishway entrance hydraulics.

Background - As part of the NWW-NWP Lamprey program, NWW has been tasked with investigating operational measures to reduce the velocity of flow through the McNary south shore fishway entrances (SSE). It is believed that lamprey passage efficiency may be improved at McNary by reducing the entrance velocities during nighttime operations. The velocity of flow is primarily driven by the head differential across the control weirs. The head differential is determined by the difference in water surface elevation between that of the entrance channel and the tailwater. This head differential, and subsequently the velocity, can be reduced by decreasing flow and/or increasing the depth of flow over the weir. An evaluation of reducing velocity by reducing flow has recently been completed. Flow to the South shore fishway system can be reduced by: 1) shutting off or reducing flow from one or all three of the fishway supply pumps, 2) partially or completely closing the tainter valve which supplies gravity flow from the forebay to the fishway diffusers, and/or 3) raising the control weirs at the upper end of the fish ladder near the fishway exit. None of these alternatives were found to be desirable, either because of operational difficulties and/or ineffectiveness (reference by title and date Simeon's report).

A brief analysis of the system operations and system hydraulics was conducted to determine the feasibility of lowering the entrance weir gates to achieve lower velocities. It was estimated that entrance velocities could be reduced to 4 to 5 fps depending on tailwater elevations. A field test of lowering the weir gates to the lowest possible position was recommended. The goal of this test was to verify the expected response and to work through the process of lowering the gates to clearly identify any logistical and hydraulic concerns. This recommendation was presented by Tim Dykstra to the FPOM committee for approval. The test was approved for March 31st, prior to adult passage counting at McNary, which was to begin on April 1.

Departure and Attendance - Martin Ahmann, Derick Fryer, Simeon Francis and Brett Morris left the NWW District office at 9:30 and arrived at McNary around 10:45

Activities - The NWW team met with Brad Eby (McNary Project Biologist) to discuss the objectives of the study. The study team then met with the Project Operators to coordinate the lowering of the SSE gates followed by lowering the NFE gates. It was decided to manually lower the weir gates at the gate hoist rather than from the control room. This precaution would be taken to prevent a slack cable situation.  

The study team returned to the SSE gates for pre-test conditions (condition 1), photographed the exit flow, recorded the gate position, channel water surface elevation, and tailwater surface elevation; differential across the weir gates was calculated (see table 1.)
The SSE gates were lowered to elevation 251.0 fmsl. The top of the weir gate at elevation 251.0 is level with the top of the segmental gate and is the lowest possible effective gate position. Photographs of the exit flow were taken and the water surface elevations were again recorded and the head differential determined (condition 2).
The study team was driven to the north end of the powerhouse where the NFE gates would be lowered in an effort to further reduce the flow and head across the SSE gates (condition 3). Initial gate position and water surface elevations were recorded and the head differential determined (table 1). Photographs were also taken. The NFE gates were then lowered and the fishway system was allowed to stabilize for approximately 15 minutes. The NFE 2-3 gates position and the water surface elevations were recorded; the head differential for the NFE gates in the lowered position was then determined. It should be noted that the NFE conditions prior to lowering the SSE gates were not recorded. However the study team did observe and photograph the exit conditions of the NFE gates prior to lowering the SSE gates.
The study team was then driven back to the South end of the powerhouse where the effect of lowering the NFE gates on head and flow across SSE gates was observed. The water surface elevations were recorded and the head differential across the SSE gates was determined.
Water surface elevations, gate positions and head differentials determined for all conditions are provided in Table 1.
TABLE 1

	Condition 
	Entrance Gates
	Gate Position 
	Channel WSE
	Tailwater WSE
	Gate Depth
	Differential

	Condition 1
	SSE 1-2
	Raised (258.3)
	268.3
	267.4
	9.1
	0.9

	Condition 1
	NFE 2-3
	Raised (257.3)
	N/A
	266.6
	9.3
	N/A

	
	
	
	
	
	
	

	Condition 2
	SSE 1-2
	Lowered (251.0)
	267.8
	267.4
	16.4
	0.4

	Condition 2
	NFE 2-3
	Raised (257.3)
	267.4
	266.6
	9.3
	0.8

	
	
	
	
	
	
	

	Condition 3
	NFE 2-3
	Lowered (253.5)
	266.9
	266.5
	13.0
	0.4

	Condition 3
	SSE 1-2
	Lowered (251.0)
	267.7
	267.4
	16.4
	0.3


Photographs of each condition are provided in the attachments. The reduction in velocity is apparent from these photos.
Conclusions - There were no problems observed when lowering or raising the weir gates.  Project Operators are able to lower the gates manually at the gate hoist or from the Operators' control room. Although some concern was expressed with the lowering of gates below their limits, this was not a problem during the test and would not appear to be an un-resolvable problem should lowering of the weir gates during nighttime hours become a routine operation. It is possible the operation could be automated.
Lowering the SSE 1-2 weir gates is an effective means of reducing head and subsequently the velocity of flow through the entrance gates. The head and velocity of flow through the SSE 1-2 weir gates can be further reduced by lowering the NFE 2-3 gates. The velocity of flow through SSE 1-2 entrances was calculated from the measured head differentials, however the approach velocity to the entrances was not known, so the calculated values represent estimates only. The velocity was also calculated from estimates of discharge through the entrance and the depth of flow over the weir. The estimated velocity of flow through the SSE 1-2 gates using both methods is approximately 4 fps. Neither method was refined enough to accurately determine the difference in velocity of flow with and without the NFE 2-3 gates lowered; if necessary this could be determined.

The evaluation was conducted under one tailwater condition. The tailwater elevation measurements indicate a gradient in elevation from the South to North end of the Powerhouse. The tailwater elevation is dependent upon total river flow and control of the downstream pool elevation at the John Day Dam. The gradient in the tailwater elevation below the McNary powerhouse is driven by Project operation. Both the tailwater elevation and the gradient will influence the SSE 1-2 conditions. As the tailwater elevation drops the velocity of flow through the SSE 1-2 entrances will increase, if the tailwater elevation increases and the gates remain lowered the velocity of flow will decrease. If the gradient from South to North shifts, there is a possibility of reverse flow from the NFE 2-3 gates, which would increase flow out the SSE gates and could possibly increase the discharge and velocity through SSE 1-2 entrances. This test was conducted with the tailwater elevation at 267.4 below the SSE gates and 266.6 below the NFE gates; the tailwater elevation during the fish passage season at McNary ranges from a low of 262.5 to a high of 270.8 fmsl. If lowering the SSE and NFE weir gates becomes a routine operation, similar test should be conducted to assure acceptable conditions over this wide range of tailwater elevations.
Prepared by: Martin Ahmann, CENWW-EC-H

martin.l.ahmann@usace.army.mil

(509) 527-7538

Photos 1 & 2 Water velocity before test conditions

[image: image9.emf]       [image: image10.emf]
Photos 3 & 4 Water velocity under test conditions

[image: image11.emf]   [image: image12.emf]
FPP Change Form

☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺

Change Request Number:  10IHR001


Date: 12 May 2009
Proposed by: Greg Moody,  Scott Bettin (BPA) and Scott Thoren (USACE)

Proposed Change: Revise section 4.1 to accommodate IHR unit priority change AFTER the Sacajawea substation transformer and the 500kV tie are back on line.

TO:

4. Turbine Unit Operation and Maintenance.

4.1. Turbine Unit Operation. When in operation, turbine units will be operated to enhance adult and juvenile fish passage from March 1 through November 30. During this time period turbine units will be operated as needed to meet generation requirements in the priority order shown in Table IHR-4.  Model studies of Ice Harbor Dam show that spilling at lower river flows can cause eddying in front of the powerhouse.  To provide the best fish passage conditions during periods of spill, it is extremely important that the turbine units operate in a specific operating order to minimize eddying conditions. The original and desired unit prioritization is 1, 3, 6, 4, 2, 5.  However, Unit 2 now operates as a fixed bladed machine after the repair to oil leaks, and increased potential for vibration on start-up; it is desired to minimize the number of start/stops of this unit. Turbine unit 6 transformer has an internal fault and is generating gases that are indications of arcing and the levels are increasing with time, so it is desired to run this unit in a last on, first off status.

With the new Sacajawea 500/115kV transformer in service which is connected to the Ice  Harbor-Franklin No. 2 115kV line, IHR cannot be run as a single or two unit project if that unit(s) is unit 3 and / or 4.  This prevents loss of all Ice Harbor generation and the Sacajawea transformer if there is an outage of the Ice Harbor-Franklin No. 2 115kV line.  Only units 2, 5 and 6 can be run alone if unit 1 is out of service. 

Table IHR-4. Turbine unit operating priority for Ice Harbor Dam.

	Season
	Time of Day
	Unit Priority*

	March 1 – November 30
	24 hours
	1, 3, 4, 5, 2, and 6

	Jan 1 – December 31

(When unit 1 is not available and only one unit is running)
	24 Hours
	2, 5,  and 6

	December 1 – February 28
	24 hours
	Any Order


Reason for Change: Current unit priority is 3, 1, 4, 5, 2, 6.  

Comments from others:
Martin Ahmann, USACE,  “The  1, 3, 4, 5, 2, 6 pattern looks good, given the constraints of units 2 and 6.  The 2, 5, 6 pattern is less than desirable but given the circumstances would appear to be as good as we can get; I think for juveniles, it should provide good conditions for spill passed fish and acceptable conditions for by-passed fish but would be concerned with adult passage.  Should probably pay close attention to adult passage monitoring should the 2, 5 ,6 pattern ever be employed.”

Scott Thoren (IHR),  “…instead of a comma between units 4 and 5, I would propose an "or", where unit priority would be 1, 3, 4 or 5, 2 and 6.  This would allow operational flexibility, allow us to generate on all three lines, and does not appear to have attraction water or eddy impacts(?).”

Record of Final Action:

☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺

Change Request Number: 10LMN001

Date:  April 28, 2009

Proposed by: John Bailey – NWW – Operations and James Gale – LMN Chief of Operations 

Proposed Change (underlined):  4.1. Turbine Unit Operation. When in operation, turbine units will be operated to enhance adult and juvenile fish passage from March 1 through November 30. During this time period turbine units will be operated as needed to meet generation requirements in the priority order shown in Table LMN-5. Unit operating priority may be coordinated differently to allow for fish research, construction, or project maintenance activities. If a turbine unit is taken out of service for maintenance or repair, the next unit on the priority list shall be operated. Flows listed in Table LMN-5 are based upon hourly average flows. Also see Section 2.1, Spill Management.

Table LMN-5. Turbine unit operating priority for Lower Monumental Dam.

	Season
	River Flow
	Spill Level
	Unit Priority

	Mar 1 – Nov 30
	Less than 70 kcfs
	Bulk Spill Gas Cap
	2, 5*, 3, 4, 6 then 1

	
	Over 70 kcfs
	Bulk Spill Gas Cap
	1**, 5*, 2, 3, 4, then 6

	
	Any River Flow
	No Spill
	2, 3, 4, 5, 6 then 1***

	Dec 1 – Feb 28
	Any River Flow
	Any Spill Level,

Including No spill
	Any Order


*If U5 is OOS, run U4. **If U1 is OOS, run U2. ***If no spill is occurring, U1 may be operated at any priority level at the discretion of project personnel. 

NOTE: U1 has fixed-pitch blades and can operate only at about 130 megawatts.

Turbine Unit 1 was the Fish Priority unit prior to the failure of blade linkages.  Temporary repairs included blades being welded in fixed positions.  Operating turbine unit 1 improves juvenile fish passage by eliminating the eddy at the fish loading dock.  Tubine unit 1 operation is also preferred as operation attracts adult fish to the North fish ladder. Since this turbine unit has fixed blades and a narrow operation window, starts and stops can cause excessive wear and tear.  Turbine unit 1 should be turned on and left on for extended periods to minimize starting and stopping the unit. The operation of turbine unit 1 in first priority position should be initiated when flows are in an increasing trend, and flows are over 70kcfs.  Turbine unit 1 may be turned off at the power plant operator’s discretion, when the flows are between 55kcfs-70kcfs.

Reason for Change: Under the current Fish Passage Plan, Lower Monumental Dam is required to operate turbine unit 1 whenever river flow exceeds 70 kcfs and spill is in progress.  Otherwise when river flows are under 70 kcfs, turbine unit 1 is last in operational priority.  When total river flow fluctuates above and below 70 kcfs, operator workload is increased as frequent detrimental “on and off” cycling of turbine units 1 and 6 occurs within a short time frame. 

Comments from others:
Bob Johnson, Planning Division, Walla Walla District: Research activities will not be affected by proposed change.

Martin Ahmann, Engineering Division, Walla Walla District: This change will reduce the cycling on and of turbine unit 1.  This turbine unit was temporarily repaired to fixed blade status 4 years ago.  Turning a turbine unit on and off increases stress, wear and tear on equipment and increases the likely maintenance problems. 

Bill Hevlin, NMFS: Daytime tailrace conditions would be better for fish passage if unit one was operated as much as possible, (1) to provide stronger sweeping flow along the tailrace north shore for the juvenile outfall, and (2) to provide better adult attraction to the adult ladder entrance on the North end of the powerhouse.  So why not prioritize unit one operation until flow drops to the point when full day time operation of unit one is no longer a sure bet, then switch to unit 2 daytime priority.  Nighttime priority could be either unit one or two.

Mark Plummer, Ice Harbor Fishery Biologist: What if Unit 1 was first in priority?  Then it would run all the time providing attraction to the fish ladder and omitting the need to turn it off and on? 

Fredricks is concerned about the fixed blade state since the long term plan is to not have priority units as fixed blade.  Unit 1 needs to be returned to Kaplan as soon as possible.

Record of Final Action: Approved at May  14, 2009 FPOM meeting.

☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺☺
Change Request Number: 10BON001

Date:  May 7, 2009

Proposed by:  Project Fisheries

Location of Change:  BON 2.5.2

Proposed Change:  b. Side entrances SW-SG-5 and SO-SG-7 shall remain closed. Downstream entrances SW-SG-1 and SO-SG-2 shall operate as continuously open free-flowing vertical slots.  Downstream entrances SW-SG-3 and SO-SG-4 (adjacent to shore) consist of pairs of sluice gates.  SO-SG-4N and SO-SG-4S shall be closed at all tailwater elevations.  When the tailwater is below 9', sluice gates SW-SG-3N, SW-SG-3S,  shall be open. When the tailwater is between 9' and 17', sluice gate SW-SG-3N shall close. When the tailwater exceeds 17', sluice gates SW-SG-3N and SW-SG-3S shall be closed.

Table BON-7. Bonneville Dam B-Branch diffuser operating ranges.

	Diffusers
	Operating range
	
	Diffusers
	Operating range

	FG3-18
	>34'
	
	FG3-26
	12'-31'

	FG3-19
	>31'
	
	FG3-27
	10.5'-28'

	FG3-20
	>28'
	
	FG3-28
	<25'

	FG3-21
	>25'
	
	FG3-29
	Manual open

	FG3-22
	>22'
	
	FG3-30
	Manual open

	FG3-23
	>19'
	
	FG3-31
	>25'

	FG3-24
	>16'
	
	FG3-32
	>26'

	FG3-25
	13'-34'
	
	FG3-33
	>27'


Table BON-8. Bonneville Dam Cascades Island diffuser operating ranges.

	Diffusers
	Operating range
	
	Diffusers
	Operating range

	FG6-5
	>31
	
	FG6-13
	>10

	FG6-6
	>29
	
	FG6-14
	>9

	FG6-7
	>25
	
	FG6-15
	Manual open

	FG6-8
	>23
	
	FG6-16
	Manual open

	FG6-9
	>20
	
	FG6-17
	Manual open

	FG6-10
	>17
	
	FG6-18
	>12

	FG6-11
	>14
	
	FG6-19
	>15

	FG6-12
	>11
	
	FG6-20
	>19


Existing tables would be re-numbered as necessary.

Reason for Change: With the new entrance weir, flow requirements have changed in the Cascades Island fishway.  Upon review by Steve Schlenker, new criteria for diffuser openings and north and south gate openings have been developed.

In addition, the A-branch diffusers are included in a table, but the B-branch and Cascades Island diffusers had not been.  This change will put all of those diffusers in tables so everyone knows at what tailwater they should operate.

Comments from others: 

Record of Final Action: Approved at May 2009 FPOM
Smallmouth Bass Gut Content-Juvenile Salmonid predation

Project Purpose:

Determine the percentage of 50 smallmouth bass (Micropterus dolomieu) caught in the forebay of John Day Dam that have predated on juvenile salmonids. Compare our results to prior studies of salmonid consumption by smallmouth bass and attempt to see what affects localized smallmouth bass are perhaps posing on juvenile salmonids attempting to pass John Day Dam.

Project Description:

Interagency project with USDA concurrently contracted for pikeminnow removal at the John Day project tailrace. USDA will be “Dam Angling” for pikeminnow at John Day Dam May 12, 2009 until August 14, 2009, an agreement has been reached with John Vickery, USDA dam angling project supervisor, to capture 50 smallmouth bass 45 of the 90 days USDA is contracted to fish on project.  Jim Dillon or Jeff Randall, John Day Project fisheries technicians will be present when USDA personnel capture the sample fish. Smallmouth bass are caught by hook and line and are noted by USDA as incidental capture, a Corps fisheries technician will then lavage the sample subject, return the fish to the river, and analyze the gut contents.

Initially, we will just be looking for the number of sample fish with juvenile salmonids present in their gut contents. We will document all fish with a photograph, size, weight and condition, and perhaps gender.  All bone materiel will be mechanically extracted from the gut contents and chemically treated to enhance bone identification.  Remaining gut contents will be vacuum-sealed and frozen for possible future analysis. We will also quantify the number of all prey fish consumed per smallmouth bass; there will be some intrinsic problems with quantifying as materiel will be passed and lost.

Project Discussion 

“Smallmouth bass are more numerous than northern pikeminnow in the John Day River” (Shrader and Gray 1999).

Our concerns are that the local smallmouth bass (Micropterus dolomieu)  population has it far too easy in regards to juvenile salmonid predation being that the dam provides a “Dead end” where juvenile salmonids mill about before figuring out how to pass.  Prior electrofishing performed by USFWS (C.J. Peterson et al. 1990) in the forebay of John Day Dam was thought to occur at the outer fringes of what is considered the forebay due to safety issues of placing a boat too close to the face of the dam.  We will be collecting sample fish within 30 meters of the face of the dam. “Predation may account for the majority of previously unexplained losses of juvenile salmonids in John Day Reservoir” (Riemen et al. 1988).  This leads us to our concern that not enough attention is being paid to introduced piscivorous species and the impact they may be having while we are currently addressing and mitigating the native pikeminnow (Ptychocheilus oreaonensis) impact on juvenile salmonids.
CTUIR Proposal for trapping adult Pacific lamprey at John Day Dam fishways

As discussed in the “Tribal Pacific Lamprey Restoration Plan for the Columbia River Basin, CRITFC, 2008” the tribes believe that the most urgent problem lamprey face is surviving upstream and downstream passage.  
According to CBFWA (2008), available indices indicate severely declining lamprey numbers and precarious status. This is especially true for the interior Columbia River Basin, such as the Snake River Basin in Idaho and the Umatilla and Walla Walla rivers. Information on adult Pacific lamprey passage efficiencies past main stem dams indicates successful passage rates through the hydro system are low and that passage success is poorer for smaller lamprey. For example, Cochnaer and Clarie (2002) found only 541 ammocoetes in sampling 70 sites in five major tributaries of the Lower Snake River.

Umatilla Tribes Translocation Program

In 1995, a status report was completed for Pacific lamprey by the Confederated Tribes of the Umatilla Indian Reservation (CTUIR) as directed by the Northwest Power and Conservation Council (NWPCC).  The status report identified measures that needed immediate implementation for reintroduction of lamprey along with recommendations for research and data gathering.

In 1998, a juvenile electrofishing survey in NE Oregon and SE Washington was conducted to document current abundance and distribution in the CTUIR ceded lands. The Umatilla, Walla Walla, Tucannon and Grande Ronde rivers had negligible lamprey presence suggesting extremely low or extirpated lamprey populations for those basins.  The John Day River had the best lamprey production of NE Oregon/SE Washington rivers sampled, with juvenile lamprey documented throughout the basin. 

In 1999, a restoration plan for Pacific lamprey in the Umatilla River was developed by CTUIR and peer-reviewed as directed by the NPCC.  The plan proposed to reintroduce lamprey into the Umatilla River where they were once an integral part of the basin.  This plan called for: 1) locating an appropriate donor stock for translocation, 2) identifying suitable and sustainable habitat within the basin for spawning and rearing, 3) outplanting up to 500 adult lampreys annually, and 4) long-term monitoring of spawning success, juvenile growth, juvenile density increases, juvenile outmigration, and adult returns.  In 2000, CTUIR began implementing the restoration plan.  The Umatilla River was chosen primarily for reintroduction because it once supported an abundant population of lamprey and a traditional lamprey fishery, and donor stocks where geographically close for translocation.  In addition, numerous habitat improvements had been completed for salmonids.

In 2008, CTUIR collected 261 adult lampreys from John Day Dam between August 13 and August 26, 2008.  For 2009, CTUIR would collect 500 adult lampreys from John Day Dam beginning mid-June through end of September or until 500 adults are obtained, whichever is first.

Tasks to implement the Umatilla translocation plan include:

· Coordinating with US Army Corps of Engineers main stem dam fishway dewatering activities for the salvage and collection of adult lamprey

· Establishing adult collection facilities at select main stem projects to facilitate translocation effort

· Targeting 500 adult Pacific lampreys to be translocated from main stem dams to the Umatilla River and tributaries annually.

· Holding transported adults for overwintering at the South Fork Walla Walla River Adult Lamprey Holding facility and Minthorn Springs Adult Lamprey Holding facility

· Releasing over-wintered adults in the spring into the Umatilla River Basin

· Long-term monitoring of translocation success

John Day Dam Trapping Plan

· CTUIR is requesting to trap in the fishways at John Day Dam.  The trapping hours requested would be up to 24 hours per day from mid-June through late September 2009.  CTUIR would have all necessary collection permits, would complete safety talk, hazard analysis, and work plan documents according to USACOE criteria and prior to work beginning. 

· Pot traps would be placed in the fishways in areas where no impact to salmonids is known (i.e. behind picketed leads of count stations, make-up channels, etc).  Traps would be suspended from ropes tied off to hand railings or anchor points.  These traps have been recently used by PSMFC staff at Bonneville dam with some success.

· CTUIR would request that USACOE staff provide insight into proper, suitable trapping locations within the North and South fishways at the dam.

· CTUIR would have a slip tank trailer provided with oxygen to transport lamprey off-site to holding facility.

· CTUIR would provide an accurate count of lampreys trapped daily and for the season to USACOE staff.

· Lead contact for CTUIR trapping operation would be Aaron Jackson, aaronjackson@ctuir.com, (541) 966-2385.

In summary, the CTUIR has been a forerunner in implementing tributary lamprey restoration actions in the Columbia Basin.  The Umatilla program has shown successful spawning, rearing and outmigration of lamprey as a result of translocation.  It is imperative that this program continue and CTUIR requests that this proposal be approved as a short-term solution to meeting CTUIR’s yearly needs for Pacific lamprey.  The success of trapping at John Day Dam will be reviewed and discussed at Tribal/USACOE meetings.

Protocol for deploying and checking pot traps at John Day Dam

1. Traps will be deployed behind picket leads in the north and south fishways.  Traps will be suspended from ropes tied off to hand railing or anchor points and placed on the bottom of fishway floor.  Traps will be positioned so entrance to traps are facing downstream.

2. Latex gloves will be worn when deploying and recovering traps to minimize human smell in the fishways.

3. Lampreys collected will be placed into coolers or buckets and transferred to transport tank supplied with oxygen and then transferred to tribal adult lamprey holding facility.

4. Traps will be fished up to 24 hours per day and checked daily day during daylight hours.  Daily and yearly catch totals will be provided to USACOE staff.


[image: image13.emf]Date5-6 am6-7 am7-8 am8-9 am9-10 am10-11 am11-12 pm12-1 pm1-2 pm2-3 pm3-4 pm4-5 pm5-6 pm6-7 pm7-8 pm8-9 pmTOTALCRITFC% of runProposed% of run

4/19 2 10 6 9 10 15 30 28 40 38 21 46 44 45 57 44 445 132 29.7% 251 56.4%

4/20 1 21 17 21 24 15 12 15 24 25 40 36 44 58 26 4 383 111 29.0% 229 59.8%

4/21 1 59 32 55 31 22 66 32 31 40 28 39 23 33 78 139 709 237 33.4% 241 34.0%

4/22 5 163 131 77 81 98 101 53 47 86 74 98 94 67 49 75 1299 457 35.2% 468 36.0%

4/23 7 43 71 65 103 134 78 99 68 128 100 177 161 125 60 69 1488 547 36.8% 751 50.5%

4/24 7 43 22 40 42 18 40 46 87 134 107 127 95 73 35 32 948 273 28.8% 571 60.2%

4/25 8 29 32 12 44 22 14 28 18 19 59 147 176 145 160 104 1017 138 13.6% 706 69.4%

4/26 9 47 39 31 57 46 60 37 45 31 106 57 90 80 84 117 936 276 29.5% 448 47.9%

4/27 14 84 97 96 104 116 62 50 82 81 76 65 39 96 89 99 1250 510 40.8% 446 35.7%

4/28 3 42 75 48 38 63 57 64 53 60 38 50 53 55 35 34 768 323 42.1% 291 37.9%

4/29 8 55 43 26 50 99 119 120 122 110 130 118 121 110 121 77 1429 536 37.5% 710 49.7%

4/30 0 15 36 25 36 85 58 38 65 58 98 62 60 51 42 70 799 307 38.4% 371 46.4%

5/1 5 31 25 22 64 56 34 57 110 94 163 149 251 360 360 350 2131 343 16.1% 1377 64.6%

5/2 14 198 191 147 128 138 169 198 251 353 285 421 569 569 668 706 5005 1031 20.6% 2865 57.2%

5/3 52 322 267 230 273 311 245 238 276 331 370 410 399 434 512 510 5180 1573 30.4% 2456 47.4%

5/4 24 212 151 187 193 164 127 125 131 166 144 170 166 231 204 217 2612 927 35.5% 1081 41.4%

5/5 15 105 106 139 123 159 118 167 176 139 199 270 291 236 234 228 2705 882 32.6% 1369 50.6%

5/6 27 124 113 84 124 93 163 260 342 387 379 385 264 305 279 245 3574 1066 29.8% 1999 55.9%

5/7 15 98 61 167 239 265 236 234 268 308 460 479 412 458 562 489 4751 1409 29.7% 2679 56.4%

5/8 11 197 135 107 112 147 133 131 118 170 329 401 386 357 425 323 3482 748 21.5% 2068 59.4%

5/9 16 168 67 105 140 102 162 132 186 194 148 135 196 190 178 155 2274 827 36.4% 1041 45.8%

5/10 29 80 72 122 155 170 250 248 265 326 432 338 319 255 233 293 3587 1210 33.7% 1903 53.1%

Washington Shore--All Spring Chinook (Adults and Jacks, Clipped and Non-clipped)

Fish numbers presented by B. Hausman


[image: image14.emf]Qspill Bay 1 Bay 2 Bay 3 Bay 4 Bay 5 Bay 6 Bay 7 Bay 8 Bay 9 Bay 10 Bay 11 Bay 12 Bay 13 Bay 14 Bay 15 Bay 16 Bay 17 Bay 18 Total Gate (ft)

49 2 2 2 0 2 0 0 2 0 2 0 0 2 2 0 2 2 2 22

50 2 2 2 0 2 0 0 2 0 2 0 0 2 2 0 2 2.5 2 22.5

52 2 2.5 2 0 2 0 0 2 0 2 0 0 2 2 0 2 2.5 2 23

53 2 2.5 2 0 2 0 0 2 0 2 0 0 2 2 0 2.5 2.5 2 23.5

54 2 2 2 0 2 0 2 2 0 2 0 0 2 2 0 2 2 2 24

55 2 2 2 0 2 0 2 2 0 2 0 0 2 2 0 2 2.5 2 24.5

56 2 2.5 2 0 2 0 2 2 0 2 0 0 2 2 0 2 2.5 2 25

57 2 2.5 2 0 2 0 2 2 0 2 0 0 2 2 0 2.5 2.5 2 25.5

58 2 2 2 0 2 0 2 2 0 2 2 0 2 2 0 2 2 2 26

59 2 2 2 0 2 0 2 2 0 2 2 0 2 2 0 2 2.5 2 26.5

61 2 2.5 2 0 2 0 2 2 0 2 2 0 2 2 0 2 2.5 2 27

62 2 2.5 2 0 2 0 2 2 0 2 2 0 2 2 0 2.5 2.5 2 27.5

63 2 2 2 2 2 0 2 2 0 2 2 0 2 2 0 2 2 2 28

64 2 2 2 2 2 0 2 2 0 2 2 0 2 2 0 2 2.5 2 28.5

65 2 2.5 2 2 2 0 2 2 0 2 2 0 2 2 0 2 2.5 2 29

66 2 2.5 2 2 2 0 2 2 0 2 2 0 2 2 0 2.5 2.5 2 29.5

67 2 2 2 2 2 0 2 2 0 2 2 0 2 2 2 2 2 2 30

68 2 2 2 2 2 0 2 2 0 2 2 0 2 2 2 2 2.5 2 30.5

70 2 2.5 2 2 2 0 2 2 0 2 2 0 2 2 2 2 2.5 2 31

71 2 2.5 2 2 2 0 2 2 0 2 2 0 2 2 2 2.5 2.5 2 31.5

72 2 2 2 2 2 2 2 2 0 2 2 0 2 2 2 2 2 2 32

73 2 2 2 2 2 2 2 2 0 2 2 0 2 2 2 2 2.5 2 32.5

74 2 2.5 2 2 2 2 2 2 0 2 2 0 2 2 2 2 2.5 2 33

75 2 2.5 2 2 2 2 2 2 0 2 2 0 2 2 2 2.5 2.5 2 33.5

76 2 2 2 2 2 2 2 2 0 2 2 2 2 2 2 2 2 2 34

77 2 2 2 2 2 2 2 2 0 2 2 2 2 2 2 2 2.5 2 34.5

78 2 2.5 2 2 2 2 2 2 0 2 2 2 2 2 2 2 2.5 2 35

80 2 2.5 2 2 2 2 2 2 0 2 2 2 2 2 2 2.5 2.5 2 35.5

81 2 2 2 2 2 2 2 2 2 2 2 2 2 2 2 2 2 2 36

82 2 2 2 2 2 2 2 2 2 2 2 2 2 2 2 2 2.5 2 36.5

83 2 2.5 2 2 2 2 2 2 2 2 2 2 2 2 2 2 2.5 2 37

84 2 2.5 2 2 2 2 2 2 2 2 2 2 2 2 2 2.5 2.5 2 37.5

85 2 2.5 2.5 2 2 2 2 2 2 2 2 2 2 2 2 2.5 2.5 2 38

86 2 2.5 2.5 2 2 2 2 2 2 2 2 2 2 2 2 2.5 2.5 2.5 38.5

87 2.5 2.5 2.5 2 2 2 2 2 2 2 2 2 2 2 2 2.5 2.5 2.5 39

88 2.5 2.5 2.5 2 2 2 2 2 2 2 2 2 2 2 2 2.5 3 2.5 39.5

89 2.5 3 2.5 2 2 2 2 2 2 2 2 2 2 2 2 2.5 3 2.5 40

90 2.5 3 2.5 2 2 2 2 2 2 2 2 2 2 2 2 2.5 3 3 40.5

91 3 3 2.5 2 2 2 2 2 2 2 2 2 2 2 2 2.5 3 3 41

92 3 3 2.5 2 2 2 2 2 2 2 2 2 2 2 2 3 3 3 41.5

94 3 3 3 2 2 2 2 2 2 2 2 2 2 2 2 3 3 3 42

95 3 3 3 2 2 2 2 2 2 2 2 2 2 2 2.5 3 3 3 42.5

96 3 3 3 2.5 2 2 2 2 2 2 2 2 2 2 2.5 3 3 3 43

97 3 3 3 2.5 2 2 2 2 2 2 2 2 2 2.5 2.5 3 3 3 43.5

98 3 3 3 2.5 2.5 2 2 2 2 2 2 2 2 2.5 2.5 3 3 3 44

99 3 3 3 2.5 2.5 2 2 2 2 2 2 2.5 2 2.5 2.5 3 3 3 44.5

100 3 3 3 2.5 2.5 2 2 2 2.5 2 2 2.5 2 2.5 2.5 3 3 3 45

101 3 3 3 2.5 2.5 2.5 2 2 2.5 2 2 2.5 2 2.5 2.5 3 3 3 45.5

103 3 3 3 2.5 2.5 2.5 2.5 2.5 2 2 2 2.5 2.5 2.5 2.5 3 3 3 46.5

105 3 3 3 2.5 3 2.5 2.5 2.5 2 2 2 2.5 2.5 2.5 3 3 3 3 47.5

107 3 3 3 3 3 2.5 2.5 2.5 2 2 2 2.5 2.5 2.5 3 3.5 3 3 48.5

110 3 3.5 3 3 3 2.5 2.5 2.5 2 2.5 2 2.5 2.5 2.5 3 3.5 3.5 3 50

2009 BON spill pattern.

Environmental Management Plan (EMP)
EMP ID #: 





Work Order: 






Problem:
Fishway spill protection plan that is easily accessible in project standing orders.

Activity/Service/Product: 

Boom/cleanups/boom material plan








Environmental Aspect:
All fish primarily ESA listed 3/1 – 11/30                                     







[image: image34.png]2005-2008 McNary Dam

35
30
25
20
15
10

N=74

# of unique entrances

12am  3am 6am 9am  12pm  3pm 6pm  9pm  12am




Environmental Impact:  Fish passage delay.                                                                        


Objective:  Protect the adult fish ladders and auxiliary water systems (AWS) intake from spills.                                   


Target(s), Roles & Responsibilities, Procedures, Schedule, etc. (Attach more info if needed):

The Dalles Dam:                                                                    









(1) East fishway exit; deploy boom if oil sheen observed (must be easy to deploy and doesn’t require a crane). Provide boom location, inventory stock, and a call list.  

(2) East fishway auxiliary water system. Monitor east, west, and south entrances discharge for oil sheen, if observed, turn off  FU’s 1 & 2. (Provide call list).  

(3) North fishway exit, deploy boom if oil sheen observed (must be easy to deploy and doesn’t require a crane. (Provide boom location, inventory stock, and a call list.

(4) North fishway PUD auxiliary water system; deploy boom for auxiliary water intake trash racks. Boom must be easy to deploy and doesn’t require a crane. Provide boom location, inventory stock, and a call list. Monitor tainter gate for discharge, turn off AWS if oil sheen observed.

(5) Ice/trash sluiceway; 4/1 – 7/30 cannot close.    

John Day Dam:

(1) South fishway exit; deploy boom (must be easy to deploy and doesn’t require a crane). Provide boom location, inventory stock, and a call list. 

(2) South fishway AWS. Monitor south fish ladder entrance discharge for oil sheen, turn off south fish turbines if oil observed. Provide call list. 

(3) North fishway exit; deploy boom (must be easy to deploy and doesn’t require a crane). Provide boom location, inventory stock, and a call list.

(4) North fishway AWS; monitor AWS intake down stream of navigation lock, if oil observed turn off north fish pumps? Provide a call list.

(5) Smolt Monitoring Facility; switch gate to bypass. Provide a call list.

Metrics:
Bonneville Dam Fishway Spill Response Plan

This document outlines the necessary actions to protect the adult and juvenile fishways at Bonneville Dam in a spill emergency.  Below are the immediate actions that should be taken by Project personnel.  A Project Biologist should be notified as soon as possible.  An assessment of the spill should be conducted by Bonneville’s Environmental Compliance Coordinator or another qualified individual to determine if the spill is recoverable, and determine the actions necessary to return the fishway safely back to normal operating criteria.

Adult fishways
1. Washington shore

a. Exit – If sheen is observed, close exit gate until it is submerged 1-2’ below water surface, deploy boom upstream of exit gate.

b. FV6-9 – If sheen is observed upstream of WA shore picket leads, or in the valve slot, close valve and deploy boom.

c. Adult Fish Facility – If in operation, set lab to bypass, close exit gate until it is submerge 1’.  Submerge upstream and downstream entrance bulkhead approximately 1’.

2. Cascades Island

a. Exit – If sheen is observed in forebay and exit is open, close exit gate until it is submerged 1-2’ below water surface, deploy boom upstream of exit gate.

b. FV5-9 – If sheen is observed upstream of CI picket leads, or in the valve slot, close valve and deploy boom.

3. Bradford Island

a. Exit – If sheen is observed in forebay, close exit gate until it is submerged 1-2’ below water surface, deploy boom upstream of exit gate.

b. FV3-9 – If sheen is observed upstream of BI picket leads, close valve and deploy boom.

Juvenile fishways

1. PH2 DSM – If sheen is observed in PH2 gatewells, close orifices and throttle back on Add-in to 50%, initially.  If sheen is observed in DSM, open ERG.

2. PH1 ITS – If sheen is observed in PH1 forebay, close automated chain gates.

3. Smolt Monitoring Facility – If sheen is observed in DSM2 or at the SMF, switch upper gate to bypass.

	April 2009

	Sunday 
	Monday
	Tuesday
	Wednesday
	Thursday
	Friday
	Saturday

	[image: image15.wmf]
	[image: image16.wmf]
	[image: image17.wmf]
	1   

Adult Fish Counting Starts 

Juvenile Bypass Season Begins
SRWG- Biological index testing
	2 Juvenile Spill Starts Snake River Dams – Pools to MOP
SRWG- Avian Predation
	3
	4

	5
	6

TDA avian line install

ERDC- NWP
	7 FPAC

TDA avian line install

ERDC- NWP
	8 TMT

TDA avian line install

ERDC- NWP
	9

TSW tour

FPOM meeting- MCN

MCN JBS tour

TDA spillwall call

ERDC- NWP
	10

NWP spill begins

BON ITS OOS

ERDC- NWP
	11

	12

Easter
	13

BON bank 7/8 OOS
	14 FPAC

BON bank 7/8 OOS

B2CC PIT test

CI weir mtg- USACE
	15 SCT

BON bank 7/8 OOS

B2CC PIT test

BON T11/12 OOS 
	16

BON bank 7/8 OOS

SCT tour-LGS/LMN

BON T11/12 OOS

MCN ESBSs installed
	17
	18

	19

Happy Birthday
	20 Snake River Juvenile Transport Begins
	21
FPAC
FFDRWG- JDA

FFDRWG- BON 30%
	22  TMT

	23

TDA spill wall call

FFDRWG- NWP
	24
	25

	26

	27

Happy Birthday
	28
FPAC
	29 

FFDRWG- NWW
	30

FFDRWG- NWW
	[image: image18.wmf]
	[image: image19.wmf]


	May 2009

	Sunday 
	Monday
	Tuesday
	Wednesday
	Thursday
	Friday
	Saturday

	31
	[image: image20.wmf]
	[image: image21.wmf]
	[image: image22.wmf]
	[image: image23.wmf]
	1
	2

	3
	4


	5
FPAC

	6
TMT

	7

B2CC PIT outage

JDA avian array call


	8


	9

	10

[image: image24.wmf]
	11

GDACS auto adjust call
	12
FPAC
	13
	14 FPOM Meeting- NOAA
	15
	16

	17
	18
	19
FPAC
BON NDE lamprey ramp install
	20
TMT
	21

SRWG: JDA Summer Study Decision (after SCT)


	22
	23

	24
	25

Memorial Day 

HOLIDAY
	26
FPAC
	27
	28
	29
	30


	June 2009

	Sunday 
	Monday
	Tuesday
	Wednesday
	Thursday
	Friday
	Saturday

	[image: image25.wmf]
	1

TDA T2 outage
	2
FPAC
TDA T2 outage
	3
TMT
TDA T2 outage
	4

LMN barge test

TDA T2 outage
	5
TDA T2 outage
	6

	7

	8

TDA fish unit outage

SRWG @ TDA 1-pgrs

Saybr work over CI
	9
FPAC
Saybr work over CI
	10

Avian Predation mtg

Saybr work over CI
	11 
Avian Predation mtg

Saybr work over CI
	12

Saybr work over CI
	13

	14
	15

ERDC trip- JDA
	16
FPAC
ERDC trip- JDA
	17
TMT
ERDC trip- JDA
	18

ERDC trip- JDA
	19

ERDC trip- JDA
	20

	21

[image: image26.wmf]
	22

FPOM at CRITFC
	23
FPAC
	24

	25
NWP FFDRWG

AFF mtg after FFDRWG

Happy Birthday
	26
	27

	28
	29
	30

FPAC
	[image: image27.wmf]
	[image: image28.wmf]
	[image: image29.wmf]
	[image: image30.wmf]


CONSTRUCTION

McNary:  All 14 turbine units are in service.
Ice Harbor:  All 6 turbine units are in service.
Lower Monumental:  All 6 turbine units are in service.
Little Goose:  

· Turbine units 5 and 6 previously forced out of service due to an electrical bus grounding error.  Turbine unit 5 was returned to service April 16 after being isolated from damaged bus.

· Full flow PIT tag detector provisionally accepted from contractor as some minor repairs needed.  Some detection is taking place, some additional adjustments are needed. 

Lower Granite:  All 6 turbine units are in service.

OPERATIONS AND MAINTENANCE - Juvenile Fish Facilities.  Collection for fish transport respectively began at Lower Granite, Little Goose and Lower Monumental dams on May 1, 5 and 8.  Corresponding dates for first barge departures were May 2, 6 and 9.

McNary: 

· Primary and Secondary bypass operations on alternate days have been taking place since April 8.  Some secondary bypass is taking place outside of this schedule to accommodate USGS research.

· Initial ESBS deployments completed in all turbine units by April 14.  

Ice Harbor:  First smolt condition sample occurred on April 7.  Sampling occurring on Tue and Fri.

Lower Monumental: 

· STSs switched from cycle mode to continuous mode April 12 as average reported fork length of sockeye smolt is less than 120 mm.

· Primary Dewaterer cleaning brush out of service for less than a day on April 23.  Normal operation resumed after lift cable placed back in its sheaves.  Air bubbler kept the screen clean. 

Little Goose:

· ESBSs in slots 5B, 5C, and 6A were removed for repairs April 1.  ESBSs in slots 5B and 5C returned to service April 16.  The remaining ESBS has power panel problems.
· Approximately 90 smolts were lost on May 6 when water overtopped a flume during barge loading operations.  See follow up memorandum for details.      
Lower Granite:  Sampling began March 25.  All fish being routed to tailrace.

OPERATIONS AND MAINTENANCE - Adult Fish Facilities  

McNary:

· Oregon Ladder: exit weirs and AWS were in manual operation due to electrical service upgrades.  Oregon ladder exit traveling screens were restored to automatic operation on April 29.
· Fish Pumps: Pumps #1 & #2 are in service.  Fish Pump #3 is currently unwatered and out of service for oil leak repairs.

· Washington ladder briefly placed in orifice flow April 20 to remove eight foot long 2’x8’ plank in weir just downstream of count station.

Ice Harbor:

· North Shore Fish Pumps: Fish pumps #1 & #2 in service.  Fish Pump #3 returned to service April 8 then subsequently taken out of service May 11 after oil leaks were discovered.  The pump is again being repaired under warrantee.

·  South Shore Fish Pumps: all available for service except for fish pump #5 which is undergoing gear box repairs.

· NFE2 entrance weir motor replaced April 2.

Lower Monumental:  Fish Pumps 1 & 2 in service.  Fish Pump #3 remains out of service for diffuser assembly repairs and bearing housing replacement.  
Little Goose:
· Fish pumps out of service April 16 for 30 minutes to accommodate transmission line outage and the return of turbine unit 5 to service.

· Fish pumps 2 and 3 OOS on April 28 (2.5 hours) and 29 (1 hour),respectively, to repair oil leaks.

· NPE3 faces the spillway and is normally kept closed with a concrete bulkhead-like lift gate.  On May 1, Little Goose personnel noticed water entering the collection channel creating turbulence at this location.  Although the bulkhead is evidently damaged, fishway performance does not appear to be adversely affected, and criteria are being met.  Further inspections and/or repairs will take place at a later date to minimize adult fish passage impacts.   

Lower Granite:

· Fish pumps 1 and 3 in operation.  Fish pump 2 has been out of service since the winter maintenance season for bearing replacement.
OTHER
Spill: Voluntary spill began at Snake River locations on April 3, and on April 10 at McNary Dam.

McNary:  TSWs are in operation in spillbays 4 and 19.
Ice Harbor:  RSW in operation. 
Lower Monumental:

· RSWs is in operation.

· Cooling water strainer inspected April 8.  Forty-one  juvenile lamprey mortalities recovered.

· Little Goose:

· TSW placed into operation (low crest configuration) April 3.  Taken out of service 1335 – 1746 hours on April 16 to adjust south side of gate slot (gap filler in stoplog/bulkhead slot). 
· Smolt Passage and Survival Study – study began April 16.
Lower Granite:

· Adult trap is in operation.

· RSW is in operation.

· Marking for transport research began April 7.  Weekly research barge departures began April 9.



















Page 37 of 38
PAGE  
Page 1 of 38

_1301419194.unknown

_1303793367.xls
Sheet1

																																												BONNEVILLE SPILL PATTERNS 2007

																																												Qspill		Bay 1		Bay 2		Bay 3		Bay 4		Bay 5		Bay 6		Bay 7		Bay 8		Bay 9		Bay 10		Bay 11		Bay 12		Bay 13		Bay 14		Bay 15		Bay 16		Bay 17		Bay 18		Total Gate (ft)

																																												49		2		2		2		0		2		0		0		2		0		2		0		0		2		2		0		2		2		2		22

																																												50		2		2		2		0		2		0		0		2		0		2		0		0		2		2		0		2		2.5		2		22.5

		Bonneville Spill Patterns																																										52		2		2.5		2		0		2		0		0		2		0		2		0		0		2		2		0		2		2.5		2		23

		Patterns for 101 kcfs - 110 kcfs																																										53		2		2.5		2		0		2		0		0		2		0		2		0		0		2		2		0		2.5		2.5		2		23.5

		Based on Bonneville 1:55 Scale Physical Hydraulic Model at ERDC																																										54		2		2		2		0		2		0		2		2		0		2		0		0		2		2		0		2		2		2		24

																																												55		2		2		2		0		2		0		2		2		0		2		0		0		2		2		0		2		2.5		2		24.5

		Spill Q (kcfs)		101																																								56		2		2.5		2		0		2		0		2		2		0		2		0		0		2		2		0		2		2.5		2		25

																																												57		2		2.5		2		0		2		0		2		2		0		2		0		0		2		2		0		2.5		2.5		2		25.5

		Spillway Bay		1		2		3		4		5		6		7		8		9		10		11		12		13		14		15		16		17		18		Total				58		2		2		2		0		2		0		2		2		0		2		2		0		2		2		0		2		2		2		26

		Feet Open		3		3		3		2.5		2.5		2.5		2		2		2.5		2		2		2.5		2		2.5		2.5		3		3		3		45.5				59		2		2		2		0		2		0		2		2		0		2		2		0		2		2		0		2		2.5		2		26.5

																																												61		2		2.5		2		0		2		0		2		2		0		2		2		0		2		2		0		2		2.5		2		27

																																												62		2		2.5		2		0		2		0		2		2		0		2		2		0		2		2		0		2.5		2.5		2		27.5

		Spill Q (kcfs)		103																																								63		2		2		2		2		2		0		2		2		0		2		2		0		2		2		0		2		2		2		28

																																												64		2		2		2		2		2		0		2		2		0		2		2		0		2		2		0		2		2.5		2		28.5

		Spillway Bay		1		2		3		4		5		6		7		8		9		10		11		12		13		14		15		16		17		18		Total				65		2		2.5		2		2		2		0		2		2		0		2		2		0		2		2		0		2		2.5		2		29

		Feet Open		3		3		3		2.5		2.5		2.5		2.5		2.5		2		2		2		2.5		2.5		2.5		2.5		3		3		3		46.5				66		2		2.5		2		2		2		0		2		2		0		2		2		0		2		2		0		2.5		2.5		2		29.5

																																												67		2		2		2		2		2		0		2		2		0		2		2		0		2		2		2		2		2		2		30

																																												68		2		2		2		2		2		0		2		2		0		2		2		0		2		2		2		2		2.5		2		30.5

		Spill Q (kcfs)		105																																								70		2		2.5		2		2		2		0		2		2		0		2		2		0		2		2		2		2		2.5		2		31

																																												71		2		2.5		2		2		2		0		2		2		0		2		2		0		2		2		2		2.5		2.5		2		31.5

		Spillway Bay		1		2		3		4		5		6		7		8		9		10		11		12		13		14		15		16		17		18		Total				72		2		2		2		2		2		2		2		2		0		2		2		0		2		2		2		2		2		2		32

		Feet Open		3		3		3		2.5		3		2.5		2.5		2.5		2		2		2		2.5		2.5		2.5		3		3		3		3		47.5				73		2		2		2		2		2		2		2		2		0		2		2		0		2		2		2		2		2.5		2		32.5

																																												74		2		2.5		2		2		2		2		2		2		0		2		2		0		2		2		2		2		2.5		2		33

																																												75		2		2.5		2		2		2		2		2		2		0		2		2		0		2		2		2		2.5		2.5		2		33.5

		Spill Q (kcfs)		107																																								76		2		2		2		2		2		2		2		2		0		2		2		2		2		2		2		2		2		2		34

																																												77		2		2		2		2		2		2		2		2		0		2		2		2		2		2		2		2		2.5		2		34.5

		Spillway Bay		1		2		3		4		5		6		7		8		9		10		11		12		13		14		15		16		17		18		Total				78		2		2.5		2		2		2		2		2		2		0		2		2		2		2		2		2		2		2.5		2		35

		Feet Open		3		3		3		3		3		2.5		2.5		2.5		2		2		2		2.5		2.5		2.5		3		3.5		3		3		48.5				80		2		2.5		2		2		2		2		2		2		0		2		2		2		2		2		2		2.5		2.5		2		35.5

																																												81		2		2		2		2		2		2		2		2		2		2		2		2		2		2		2		2		2		2		36

																																												82		2		2		2		2		2		2		2		2		2		2		2		2		2		2		2		2		2.5		2		36.5

		Spill Q (kcfs)		110																																								83		2		2.5		2		2		2		2		2		2		2		2		2		2		2		2		2		2		2.5		2		37

																																												84		2		2.5		2		2		2		2		2		2		2		2		2		2		2		2		2		2.5		2.5		2		37.5

		Spillway Bay		1		2		3		4		5		6		7		8		9		10		11		12		13		14		15		16		17		18		Total				85		2		2.5		2.5		2		2		2		2		2		2		2		2		2		2		2		2		2.5		2.5		2		38

		Feet Open		3		3.5		3		3		3		2.5		2.5		2.5		2		2.5		2		2.5		2.5		2.5		3		3.5		3.5		3		50				86		2		2.5		2.5		2		2		2		2		2		2		2		2		2		2		2		2		2.5		2.5		2.5		38.5

																																												87		2.5		2.5		2.5		2		2		2		2		2		2		2		2		2		2		2		2		2.5		2.5		2.5		39

																																												88		2.5		2.5		2.5		2		2		2		2		2		2		2		2		2		2		2		2		2.5		3		2.5		39.5

																																												89		2.5		3		2.5		2		2		2		2		2		2		2		2		2		2		2		2		2.5		3		2.5		40

																																												90		2.5		3		2.5		2		2		2		2		2		2		2		2		2		2		2		2		2.5		3		3		40.5

																																												91		3		3		2.5		2		2		2		2		2		2		2		2		2		2		2		2		2.5		3		3		41

																																												92		3		3		2.5		2		2		2		2		2		2		2		2		2		2		2		2		3		3		3		41.5

																																												94		3		3		3		2		2		2		2		2		2		2		2		2		2		2		2		3		3		3		42

																																												95		3		3		3		2		2		2		2		2		2		2		2		2		2		2		2.5		3		3		3		42.5

																																												96		3		3		3		2.5		2		2		2		2		2		2		2		2		2		2		2.5		3		3		3		43

																																												97		3		3		3		2.5		2		2		2		2		2		2		2		2		2		2.5		2.5		3		3		3		43.5

																																												98		3		3		3		2.5		2.5		2		2		2		2		2		2		2		2		2.5		2.5		3		3		3		44

																																												99		3		3		3		2.5		2.5		2		2		2		2		2		2		2.5		2		2.5		2.5		3		3		3		44.5

																																												100		3		3		3		2.5		2.5		2		2		2		2.5		2		2		2.5		2		2.5		2.5		3		3		3		45

																																												101		3		3		3		2.5		2.5		2.5		2		2		2.5		2		2		2.5		2		2.5		2.5		3		3		3		45.5

																																												103		3		3		3		2.5		2.5		2.5		2.5		2.5		2		2		2		2.5		2.5		2.5		2.5		3		3		3		46.5

																																												105		3		3		3		2.5		3		2.5		2.5		2.5		2		2		2		2.5		2.5		2.5		3		3		3		3		47.5

																																												107		3		3		3		3		3		2.5		2.5		2.5		2		2		2		2.5		2.5		2.5		3		3.5		3		3		48.5

																																												110		3		3.5		3		3		3		2.5		2.5		2.5		2		2.5		2		2.5		2.5		2.5		3		3.5		3.5		3		50



Summation of gate opening in feet.



Sheet2

		





Sheet3

		





Sheet4

		






_1303886747.xls
Sheet1

		Washington Shore--All Spring Chinook (Adults and Jacks, Clipped and Non-clipped)

		Date		5-6 am		6-7 am		7-8 am		8-9 am		9-10 am		10-11 am		11-12 pm		12-1 pm		1-2 pm		2-3 pm		3-4 pm		4-5 pm		5-6 pm		6-7 pm		7-8 pm		8-9 pm		TOTAL		CRITFC		% of run		Proposed		% of run

		4/19		2		10		6		9		10		15		30		28		40		38		21		46		44		45		57		44		445		132		29.7%		251		56.4%

		4/20		1		21		17		21		24		15		12		15		24		25		40		36		44		58		26		4		383		111		29.0%		229		59.8%

		4/21		1		59		32		55		31		22		66		32		31		40		28		39		23		33		78		139		709		237		33.4%		241		34.0%

		4/22		5		163		131		77		81		98		101		53		47		86		74		98		94		67		49		75		1299		457		35.2%		468		36.0%

		4/23		7		43		71		65		103		134		78		99		68		128		100		177		161		125		60		69		1488		547		36.8%		751		50.5%

		4/24		7		43		22		40		42		18		40		46		87		134		107		127		95		73		35		32		948		273		28.8%		571		60.2%

		4/25		8		29		32		12		44		22		14		28		18		19		59		147		176		145		160		104		1017		138		13.6%		706		69.4%

		4/26		9		47		39		31		57		46		60		37		45		31		106		57		90		80		84		117		936		276		29.5%		448		47.9%

		4/27		14		84		97		96		104		116		62		50		82		81		76		65		39		96		89		99		1250		510		40.8%		446		35.7%

		4/28		3		42		75		48		38		63		57		64		53		60		38		50		53		55		35		34		768		323		42.1%		291		37.9%

		4/29		8		55		43		26		50		99		119		120		122		110		130		118		121		110		121		77		1429		536		37.5%		710		49.7%

		4/30		0		15		36		25		36		85		58		38		65		58		98		62		60		51		42		70		799		307		38.4%		371		46.4%

		5/1		5		31		25		22		64		56		34		57		110		94		163		149		251		360		360		350		2131		343		16.1%		1377		64.6%

		5/2		14		198		191		147		128		138		169		198		251		353		285		421		569		569		668		706		5005		1031		20.6%		2865		57.2%

		5/3		52		322		267		230		273		311		245		238		276		331		370		410		399		434		512		510		5180		1573		30.4%		2456		47.4%

		5/4		24		212		151		187		193		164		127		125		131		166		144		170		166		231		204		217		2612		927		35.5%		1081		41.4%

		5/5		15		105		106		139		123		159		118		167		176		139		199		270		291		236		234		228		2705		882		32.6%		1369		50.6%

		5/6		27		124		113		84		124		93		163		260		342		387		379		385		264		305		279		245		3574		1066		29.8%		1999		55.9%

		5/7		15		98		61		167		239		265		236		234		268		308		460		479		412		458		562		489		4751		1409		29.7%		2679		56.4%

		5/8		11		197		135		107		112		147		133		131		118		170		329		401		386		357		425		323		3482		748		21.5%		2068		59.4%

		5/9		16		168		67		105		140		102		162		132		186		194		148		135		196		190		178		155		2274		827		36.4%		1041		45.8%

		5/10		29		80		72		122		155		170		250		248		265		326		432		338		319		255		233		293		3587		1210		33.7%		1903		53.1%





Sheet2

		





Sheet3

		






_1301820915.xls
08 sched.

		Project		start		End		MW		Unit		Reason

		John Day Dam		3/3/08 6:00		3/6/08 14:00		155		1		Semi annual maintenance		3.33

		John Day Dam		3/10/08 6:00		3/13/08 14:00		155		2		Semi annual maintenance		3.33

		John Day Dam		3/10/08 6:00		3/113/2008  4:00:00 PM		155		155		Unit "STS" installation (units out of service, one-at-a-time)		0.00

		John Day Dam		3/17/08 6:00		3/20/08 14:00		155		3		Semi annual maintenance		3.33

		John Day Dam		3/24/08 6:00		3/27/08 14:00		155		4		Semi annual maintenance		3.33

		John Day Dam		3/24/08 7:00		3/27/08 16:00		55		1-10		Trash Raking units, one at a time. Load @ 100 mw, daily from 0700 till 1600		3.38

		John Day Dam		3/31/08 6:00		4/3/08 14:00		155		5		Semi annual maintenance		3.33

		John Day Dam		4/7/08 6:00		4/10/08 14:00		155		6		Semi annual maintenance		3.33

		John Day Dam		4/7/08 7:00		4/17/08 16:00		55		1-16		Trash Raking units, one at a time. Load @ 100 mw, daily from 0700 till 1600		10.38

		John Day Dam		4/14/08 6:00		4/17/08 14:00		155		7		Semi annual maintenance		3.33

		John Day Dam		4/21/08 6:00		4/24/08 14:00		155		8		Semi annual maintenance		3.33

		John Day Dam		4/21/08 7:00		4/24/08 16:00		55		1-16		Unit "STS",VBS & Orifice camera inspections, daily until finished		3.38

		John Day Dam		4/28/08 7:00		5/8/08 16:00		55		1-10		Trash Raking units, one at a time. Load @ 100 mw, daily from 0700 till 1600		10.38

		John Day Dam		4/28/08 6:00		5/1/08 14:00		155		9		Semi annual maintenance		3.33

		John Day Dam		5/5/08 6:00		5/8/08 14:00		155		10		Semi annual maintenance		3.33

		John Day Dam		5/12/08 6:00		5/15/08 14:00		155		11		Semi annual maintenance		3.33

		John Day Dam		5/12/08 7:00		5/22/08 16:00		55		1-16		Trash Raking units, one at a time. Load @ 100 mw. One at a time, daily until complete		10.38

		John Day Dam		5/19/08 6:00		5/22/08 14:00		55		12		Semi annual maintenance		3.33

		John Day Dam		5/27/08 7:00		6/5/08 16:00		55		1-10		Trash Raking units, one at a time. Load @ 100 mw, daily from 0700 till 1600		9.38

		John Day Dam		5/27/08 6:00		5/29/08 14:00		155		5		breaker semi annual maintenance		2.33

		John Day Dam		6/2/08 6:00		6/5/08 14:00		155		13		Semi annual maintenance		3.33

		John Day Dam		6/2/08 7:00		6/5/08 16:00		55		1-16		Unit "STS",VBS & Orifice camera inspections, daily until finished		3.38

		John Day Dam		6/9/08 6:00		6/12/08 14:00		155		14		Semi annual maintenance		3.33

		John Day Dam		6/16/08 6:00		6/19/08 14:00		155		15		Semi annual maintenance		3.33

		John Day Dam		6/23/08 6:00		6/26/08 14:00		155		16		Semi annual maintenance		3.33

		John Day Dam		6/23/08 7:00		7/3/08 16:00		55		1-16		Trash Raking units, one at a time. Load @ 100 mw, as needed		10.38

		John Day Dam		7/7/08 7:00		7/10/08 16:00		55		1-16		Unit "STS",VBS & Orifice camera inspections, daily until finished		3.38

		John Day Dam		7/28/08 6:00		8/7/08 16:00		155		1-16 oat		Visual "STS" inspections units 1-16 one-at-a-time		10.42

		John Day Dam		7/28/08 6:00		9/4/08 16:00		310		9 & 10		Overhaul		38.42

		John Day Dam		8/4/08 6:00		8/7/08 14:00		155		1		Unit annual maintenance		3.33

		John Day Dam		8/11/08 6:00		8/14/08 14:00		155		2		Unit annual maintenance		3.33

		John Day Dam		8/16/08 6:00		8/19/08 14:00		155		3		Unit annual maintenance		3.33

		John Day Dam		8/23/08 6:00		8/26/08 14:00		155		6		Unit annual maintenance		3.33

		John Day Dam		9/2/08 7:00		9/4/08 16:00		55		1-16		Unit "STS",VBS & Orifice camera inspections, daily until finished		2.38

		John Day Dam		9/8/08 6:00		9/11/08 16:00		620		13,13-16		13 Annual maintenance & Doble T4		3.42

		John Day Dam		9/15/08 6:00		10/23/08 14:00		310		11 & 12		Overhaul		38.33

		John Day Dam		9/22/08 6:00		9/25/08 14:00		155		8		Unit annual maintenance		3.33

		John Day Dam		9/22/08 7:00		9/25/08 16:00		55		1-16		Unit "STS",VBS & Orifice camera inspections, daily until finished		3.38

		John Day Dam		10/14/08 6:00		10/16/08 14:00		155		9		Unit annual maintenance		2.33

		John Day Dam		10/20/08 6:00		10/23/08 14:00		620		7, 5-8		7 Annual maintenance & Doble T2		3.33

		John Day Dam		10/27/08 6:00		10/30/08 14:00		155		10		Annual maintenance		3.33

		John Day Dam		10/27/08 7:00		10/30/08 16:00		55		1-16		Unit "STS",VBS & Orifice camera inspections, daily until finished		3.38

		John Day Dam		11/11/08 6:00		11/13/08 14:00		155		11		Unit annual maintenance		2.33

		John Day Dam		11/17/08 6:00		11/19/08 14:00		155		12		Unit annual maintenance		2.33

		John Day Dam		11/24/08 6:00		11/26/08 14:00		155		14		Unit annual maintenance		2.33

		John Day Dam		12/1/08 6:00		12/4/08 14:00		155		15		Unit annual maintenance		3.33

		John Day Dam		12/8/08 6:00		12/11/08 14:00		155		16		Unit annual maintenance		3.33

		John Day Dam		12/15/08 6:00		12/18/08 16:00		155		155		Unit "STS" removal (units out of service, one-at-a-time)		3.42



&A

Page &P



09 sched. 

		Project		start		End		MW		Unit		Reason

		JDA		3/2/09 6:00		3/5/09 14:00		155		1		Semi annual maintenance		3.33

		JDA		3/9/09 6:00		3/12/09 14:00		155		2		Semi annual maintenance		3.33

		JDA		3/9/09 6:00		3/13/09 16:00		155		155		Unit "STS" installation (units out of service, one-at-a-time)		4.42

		JDA		3/16/09 6:00		3/19/09 14:00		155		3		Semi annual maintenance		3.33

		JDA		3/24/09 6:00		3/27/09 14:00		155		4		Semi annual maintenance		3.33

		JDA		3/23/09 7:00		3/26/09 16:00		55		1-10		Trash Raking units, one at a time. Load @ 100 mw, daily from 0700 till 1600		3.38

		JDA		3/30/09 6:00		4/2/09 14:00		155		5		Semi annual maintenance		3.33

		JDA		4/6/09 6:00		4/9/09 14:00		155		6		Semi annual maintenance		3.33

		JDA		4/6/09 7:00		4/16/09 16:00		55		1-16		Trash Raking units, one at a time. Load @ 100 mw, daily from 0700 till 1600		10.38

		JDA		4/14/09 6:00		4/17/09 14:00		155		7		Semi annual maintenance		3.33

		JDA		4/20/09 6:00		4/23/09 14:00		155		8		Semi annual maintenance		3.33

		JDA		4/20/09 7:00		4/23/09 16:00		55		1-16		Unit "STS",VBS & Orifice camera inspections, daily until finished		3.38

		JDA		4/27/09 7:00		5/7/09 16:00		55		1-10		Trash Raking units, one at a time. Load @ 100 mw, daily from 0700 till 1600		10.38

		JDA		4/27/09 6:00		4/30/09 14:00		155		9		Semi annual maintenance		3.33

		JDA		5/4/09 6:00		5/7/09 14:00		155		10		Semi annual maintenance		3.33

		JDA		5/13/09 6:00		5/14/09 14:00		155		11		Semi annual maintenance		1.33

		JDA		5/11/09 7:00		5/21/09 16:00		55		1-16		Trash Raking units, one at a time. Load @ 100 mw. One at a time, daily until complete		10.38

		JDA		5/18/09 6:00		5/21/09 14:00		55		12		Semi annual maintenance		3.33

		JDA		5/26/09 7:00		6/4/09 16:00		55		1-10		Trash Raking units, one at a time. Load @ 100 mw, daily from 0700 till 1600		9.38

		JDA		5/26/09 6:00		5/28/09 14:00		155		5		breaker semi annual maintenance		2.33

		JDA		6/1/09 6:00		6/4/09 14:00		155		13		Semi annual maintenance		3.33

		JDA		6/1/09 7:00		6/4/09 16:00		55		1-16		Unit "STS",VBS & Orifice camera inspections, daily until finished		3.38

		JDA		6/8/09 6:00		6/11/09 14:00		155		14		Semi annual maintenance		3.33

		JDA		6/15/09 6:00		6/18/09 14:00		155		15		Semi annual maintenance		3.33

		JDA		6/22/09 6:00		6/25/09 14:00		155		16		Semi annual maintenance		3.33

		JDA		6/22/09 7:00		7/2/09 16:00		55		1-16		Trash Raking units, one at a time. Load @ 100 mw, as needed		10.38

		JDA		7/6/09 7:00		7/9/09 16:00		55		1-16		Unit "STS",VBS & Orifice camera inspections, daily until finished		3.38

		JDA		7/27/09 6:00		8/6/09 16:00		155		1-16 oat		Visual "STS" inspections units 1-16 one-at-a-time		10.42

		JDA		7/27/09 6:00		9/3/09 16:00		310		9 & 10		Overhaul		38.42

		JDA		8/3/09 6:00		8/6/09 14:00		155		1		Unit annual maintenance		3.33

		JDA		8/10/09 6:00		8/13/09 14:00		155		2		Unit annual maintenance		3.33

		JDA		8/15/09 6:00		8/18/09 14:00		155		3		Unit annual maintenance		3.33

		JDA		8/22/09 6:00		8/25/09 14:00		155		6		Unit annual maintenance		3.33

		JDA		9/2/09 7:00		9/4/09 16:00		55		1-16		Unit "STS",VBS & Orifice camera inspections, daily until finished		2.38

		JDA		9/7/09 6:00		9/10/09 16:00		620		12,9-12		13 Annual maintenance & Doble T3		3.42

		JDA		9/14/09 6:00		10/22/09 14:00		310		11 & 12		Overhaul		38.33

		JDA		9/21/09 6:00		9/24/09 14:00		155		8		Unit annual maintenance		3.33

		JDA		9/21/09 7:00		9/24/09 16:00		55		1-16		Unit "STS",VBS & Orifice camera inspections, daily until finished		3.38

		JDA		10/13/09 6:00		10/15/09 14:00		155		9		Unit annual maintenance		2.33

		JDA		10/19/09 6:00		10/22/09 14:00		620		4, 1-4		4 Annual maintenance & Doble T2		3.33

		JDA		10/26/09 6:00		10/29/09 14:00		155		10		Annual maintenance		3.33

		JDA		10/26/09 7:00		10/29/09 16:00		55		1-16		Unit "STS",VBS & Orifice camera inspections, daily until finished		3.38

		JDA		11/10/09 6:00		11/12/09 14:00		155		11		Unit annual maintenance		2.33

		JDA		11/16/09 6:00		11/18/09 14:00		155		12		Unit annual maintenance		2.33

		JDA		11/23/09 6:00		11/25/09 14:00		155		14		Unit annual maintenance		2.33

		JDA		11/30/09 6:00		12/3/09 14:00		155		15		Unit annual maintenance		3.33

		JDA		12/7/09 6:00		12/10/09 14:00		155		16		Unit annual maintenance		3.33

		JDA		12/14/09 6:00		12/17/09 16:00		155		155		Unit "STS" removal (units out of service, one-at-a-time)		3.42



&A

Page &P



Sheet1

		






_1272791089.unknown

