FISH ECOLOGY RESEARCH LABORATORY
COLLEGE OF NATURAL RESOURCES

UNIVERSITY OF IDAHO

P.O. BOX 441141

MOSCOW, ID 83844-1141

(208) 885-7614

AGENDA

Fish Passage O&M Coordination (FPOM) Team

September 10, 2009 (0900-1300)

St. Helens Room, NOAA Fisheries, Portland, OR
Conference line: 888-830-6260

FPOM code: 960904

Klatte/Dykstra code: 855808

1. Review/Approve Agenda and August Minutes (Klatte)

2. Washington Shore FVB roof replacement.  (Sawka)
3. Action Items

3.1. [Jun 09] BON spillway repairs. ACTION:  Lee will provide updates to FPOM.  

3.2. [Jun 09] JDA fish ladder outages.  ACTION:  Kruger will ask about ODFW concerns.
3.3. [Aug 08] MCN crane.  ACTION:  Dykstra will provide an update when possible.

3.4. [Aug 08] LGS spillbay weir.  ACTION:  Dykstra will send the study to Kiefer.

3.5. [Aug 09] LWG operation of fish trap.  ACTION: Dykstra will provide an updated report to FPOM in September.  STATUS:  please see the attached document on page 3.
3.6. [Aug 08] MCN lamprey entrance test.  ACTION: D. Fryer to send data to FPOM.  STATUS:  please see the attached document on pages 10-14.
3.7. [Aug 08] MCN temperatures.  ACTION: Lorz to draft FPP change form.  STATUS: listed in item #10.
3.8. [Aug 08] BON Fish counts.  ACTION:  NWP to draft FPP change form clarifying that split flows can only occur when flows exceed 100kcfs.  STATUS: listed in item #10.
3.9. [Aug] BON ITS automated gates.  ACTION: Rerecich to provide update in Sept.  STATUS: To be discussed under agenda item 4.2.
3.10. [Aug 08] BON spillway survey.  ACTION:  Mackey to find out why survey can’t wait until October.  STATUS: To be discussed under agenda item #6.
4. Updates.  (Klatte/Dykstra)
4.1. BON Fish unit trashrake.

4.2. BON ITS automated gates.

4.3. BON Bay 15 hoist

4.4. BON TIE Crane

4.5. BON unit 11 return to service.

4.6. BON AFF roof.
4.7. Fish count reporting.

4.8. JDA avian array

4.9. TDA ITS test operation.

4.10. NWP winter maintenance. Pp 4-8
4.11. LMN Nav lock gates OOS mid-Dec 2009 through Mar 2010

4.12. LMN juvenile fish sampling
5. BON PH1 DSM screen removal.  (Erickson)  NWP would like permission to remove fish screens and dewatering DSM1 starting mid-October so contractors can start removing orifice components from the DSM.
6. BON stilling basin survey.  (Schwartz/Rerecich)  NWP requests 1 hour closures for spill bays 1 and 18 on one day the week of 26 October.  One bay will be closed at a time while the stilling basin and shoreline is surveyed.  
7. BON CI velocity measurements.  (Clugston)  AECOM and EC-HD are planning to conduct velocity and flow measurement at the CI entrance with the new weir and lamprey rocks.  They would like to use the existing bulkhead slot to drop a beam with an ADV attached into the bulkhead slot.  Tentative planning dates are 27–29 October.  Late October is best for Project support and Project fish counts typically drop to less than a thousand.  November is not a readily available option due to Project support required for the PH1 ITS wall removal and other winter maintenance activities.
8. BON PH1 Gantry crane rail.  The contractor needs to drill 12 holes in the 55’ deck, next to the two upstream crane rails.  The holes will be 8” deep and 3/4" diameter.  This work can be done at night and will take only one shift.  Project Fisheries recommends starting in mid- late October, once fish counts have dropped below 1000 fish.  The present design requires no cutting any existing reinforcing, and assumes the portion of structural concrete to be removed does not contain any reinforcing.  The intent of the exploratory drilling would be to verify this design assumption.  If the reinforcement is not in the correct location it will have a major impact on being able to execute the contract work, if not totally precluding work per the present design.  

8.1. On the evening of 15 September, the contractor would like to install 8 anchor bolts to be used as survey reference points.  These will be placed 2” deep, 1/2" diameter at either end of the powerhouse.

9. JDA FFU data collection. (Page 9).  The FFU is taking observations to collect jumping data at the JDA north ladder this September and October.  We would also like to take some under water footage at the John Day north count station transition pool.  The camera deployment would be intermittent and temporary (up to an hour at a time).
10. MCN fish pumps.

11. MCN OR ladder exit – North AWS traveling screen.  At the August FPOM, NWW indicated they will repair the north and replace the south screen.  Meyer had asked if the north screen was the one that fails to meet fish screen criteria.  Dykstra confirmed it is.  Fredricks requested a discussion at the September FPOM

12. Fishway improvements or impacts due to stimulus dollar projects.

12.1. BON Washington Shore FVB roof replacement. 

12.2. BON WS entrance mods for lamprey- design.  
12.3. BON Lamprey PIT tag testing at WS and CI entrances.

12.4. BON PH1 ITS wall removal.

12.5. BON major refurbishment of fishway diffuser valve system- design.

12.6. BON replace wooden fishway bulkheads with concrete structures- design

12.7. BON Alternate energy development at BI visitor center- P&S.

12.8. BON two new spillway hoists- contract documents.

12.9. BON spillway gate repair pit shoring and clean-up.

12.10. TDA spillway gate drums replacement and install

12.11. TDA spillway gate wire rope replacement and install.

12.12. JDA extended deflector.
12.13. JDA-N entrance pumps, housing, power controls- design.

12.14. JDA spillway trunnion bearing lube system.

12.15. JDA south turbine pumps- purchase

13. Potential 2010 FPP changes (change forms not yet drafted)
13.1. Appendices J and K

13.2. LGS spillbay weir triggers at low flow.

13.3. MCN ESBS installation.

13.4. MCN temperature triggers.

13.5. BON split flows- minimum flow requirements.

14. OTHER

15. BON 090817 AFF meeting notes.  Pages 18-19
16. Next FPOM Meeting- October 8 2009 from 0900-1300 at NOAA Fisheries in Portland.
LOWER GRANITE – INSPECTION OF ADULT FISH TRAP & FISH LADDER WATER SUPPLY PIPE

Trip Report -- 13 August 2009

The water supply for the adult fish trap and Diffuser 14 in the fish ladder at Lower Granite is gravity flow from the forebay.  The intake centerline is at El. 718 feet.  From the intake, a 48-inch pipe passes through a 48-inch round gate valve into a wet well beneath the intake deck.  From the wet well, a 36-inch pipe runs longitudinally through the dam for some distance before exiting the downstream face of the dam, where it is routed underneath the fish ladder to Diffuser 14.  About 30 – 40 feet upstream of Diffuser 14, the two water supply pipes (18-inch and 8-inch diameter) for the adult fish trap tee off the 36-inch main supply pipe.  

Previous reports have speculated that there may be some unknown restriction in this main supply pipe or in the upper end of the 18-inch supply pipe that is causing unforeseen head losses, and thus reduced water supply capacity, as seen in operation of the adult fish trap and fish ladder.  The purpose of this inspection was to visually inspect the 48-inch and 36-inch pipes using a Remotely Operated Vehicle (ROV) to see whether there were any obstructions.


The adult fish trap was already shut down due to high water temperatures.  Shutting off the auxiliary water supply to Diffuser 14 forces the fish ladder to operate out of criteria due to reduced head over the weirs.  The inspection was done at night to minimize the disturbance to adult fish attempting to migrate up the fish ladder.  In addition, the Auxiliary Pump #1 was turned on, which discharges water (about 25 cfs) from above directly into the fish ladder just downstream of the fish ladder exit.

Observations and Recommendations:
There were no observable obstructions in either the 36-inch or 48-inch pipes.

The 36-inch pipe is very rough – looks like rust or corrosion.  It was speculated that the pipe was lined with concrete.  However, construction drawings indicate that it is a 36-inch Schedule 10 black steel pipe.  There is no indication on the drawings that it is lined with concrete.  Upon review of the video, the pipe looks more like rough steel than concrete lining.

The trash rack was relatively clean.  There were no obstructions in the 48-inch pipe or the intake.

The Diffuser 14 water surface elevation sensor readout in the valve room above the wet well read 727.8 feet during the inspection, which is about 0.2 feet below the target elevation during normal operation.

During the next winter maintenance period when the system is unwatered, the inside diameter of the 36-inch pipe should be measured and it should be confirmed whether the pipe is lined, and if so, with what material.

Either a smaller inside diameter or rougher pipe condition could affect the predicted hydraulic grade line and discharge capacity of the system.  The hydraulic analysis should be reviewed to determine the extent of the impact due to differences in these variables.

As recommended in past reports, the 18-inch butterfly valve should be removed and inspected and/or replaced.  Since there were no significant obstructions in the 36-inch pipe or inlet pipe, this in the next most likely location for higher than expected head loss.

If none of these actions yields satisfactory solutions or explanations for the depressed hydraulic grade line and reduced discharge capacity, more extensive testing using flow meters and pressure gages at various locations may be necessary to further isolate where the problem(s) is occurring.

Sean C. Milligan

Chief, Hydraulics & Water Quality Section

CENWP-OD-B

MEMORANDUM FOR THE RECORD 

SUBJECT:  BONNEVILLE DAM WINTER FISHWAY MAINTENANCE 2008/2009.

1. This is a working document detailing Bonneville Dam winter fishway maintenance, 2009/2010.  Reviewers can expect changes as we approach the winter maintenance season.  

2. ADULT FISHWAYS

2.1. Fish Unit Outages 

2.1.1. Fish Unit 1: 01 Dec 09 – 15 Jan 10, annual overhaul.

2.1.2. Fish Unit 2: 15 Jan 10 – 28 Feb 10, annual overhaul.

2.2. UMT (1 Dec 09 – 03 Dec 09)

2.2.1. Install north UMT bulkhead on 01 Dec 09 for Smith-Root work.

2.2.2. Install south UMT bulkhead on 01 Dec 09 for Smith-Root work.

2.2.3. Pump UMT dry and salvage fish 01 Dec 09.  (Riggers/Fish)

2.2.4. Install new electro-barrier (Smith-Root)
2.2.5. Remove bulkheads on 04 Dec 09.

2.3. Bradford Island Ladder (A&B-Branches 05 Dec 09 – 28 Feb 10)

2.3.1. Go to orifice flow on 05 Dec 09 
2.3.2. Dewater to tailwater on 07 Dec 09
2.3.3. Dewater diffuser pools on 08 Dec 09.
2.3.4. Inspect Bradford Island exit trashrack.

2.3.5. Clean staff gauges.

2.3.6. Inspect, repair, and clean picket leads.

2.3.7. Provide additional strapping for PIT tag equipment, as necessary.  (Electricians)

2.3.8. Maintain the LPS. Fix leaky joint (Painters)

2.3.9. Remove crowder.  Clean, paint and replace white board.  (Painters)

2.3.10. Clean count window. (Painters)

2.3.11. Remove weeds near PIT tag room and transceiver enclosures. (Garage)

2.3.12. Remove blackberry bushes in and around fishways. (Garage)

2.3.13. Remove dead trees at BI exit (Riggers).

2.3.14. Extend FV3-7 inner trashrack. (Riggers) Rerecich to submit TR early.

2.3.15. Install SLEDS or acoustic deterrents by 01 Feb 09
2.3.16. Dredge BI fish exit.  2009/2010 (contractor)

A-Branch and PH1 collection channel specific items 

2.3.17. Install south end bulkhead for dewatering.

2.3.18. Calibrate CC, TW, and entrance gate transducers.

2.3.19. HSS inspect FV1-1. (Tech staff and NWP engineers)

2.3.20. Replace wooden bulkhead at south end of PCC. 
2.3.21. Design repair FG2-22A and FG2-19.

2.3.22. Install new metal staff gauges at north and south end of PCC.  (Riggers)

2.3.23. Install new mechanical velocity meter at north end.

2.3.24. Dewater FV3-7 conduit.  Inspect and repair joints.

2.3.25. Inspect/repair hole at FG3-12.  (Riggers, garage)

2.3.26. Inspect weirs adjacent to FG3-6 (Riggers)

2.3.27. Clean staff gauge at FG3-9 area.  (Riggers)

B-Branch specific items 

2.3.28. Calibrate CC, TW, and entrance gate transducers.

2.3.29. Install new metal staff gauges.  (Riggers)

2.3.30. Inspect entrance pool 11 Jan 10.  (ROV inspection)

2.4. Cascades Island Ladder and UMT  (Not going OOS)

2.4.1. Remove large vegetation around fishways (blackberry bushes). (Garage)

2.4.2. Inspect entrance pool 11 Jan 10.  (ROV inspection)

2.4.3. Install SLEDS or acoustic deterrents by 01 Feb 10
2.5. Washington Shore Ladder (Not going OOS)

2.5.1. Install stab plates when one fish unit goes OOS.

2.5.2. Install SLEDS or acoustic deterrents by 01 Feb 10
2.5.3. Inspect PH2 PCC 11 Jan 10.  (ROV inspection)

2.6. Adult Fish Facility (07 Nov 09 – 1 Apr 10

2.6.1. Go to orifice flow on 07 Nov 09
2.6.2. Chase fish to the ladder on 09 Nov 09
2.6.3. Dewater exit section on 09 Nov 09
2.6.4. Routine maintenance.

2.6.5. PM bridge crane.

2.6.6. Repair broken gate cranks and pulleys.

2.6.7. Inspect and repair weir doors.

2.6.8. Clean fish viewing window.  (Painters)

2.6.9. Pressure wash the lab and handrails. (Painters)

2.6.10. Replace silicone around the anesthetic tank bottom.  (Painters)

2.6.11. Secure bottom of temperature probe stillwell.  (Electricians)

2.6.12. Replace broken timbers in exit section with bulkhead.  (Riggers)

2.6.13. Valve 15 fish chute for morts.  (Fish/Tech staff)

2.6.14. Repair/Replace netting over flumes. (Project Fisheries)

2.6.15. Inspect floor drain.  (plumbing contractor)

2.6.16. Roof repair.  (contractor)  September.
3. JUVENILE FISHWAYS

3.1. B2 Corner Collector  (31 Aug 09 – 01 Mar 10)

3.1.1. Remove mice from the pull box between the PIT tag building and the Electrical building and possibly set traps for future occupants.
3.1.2. Enter the channel to inspect seals around antennae and skid plates.

3.1.3. Install bulkhead hoist.  (contractor)

3.2. DSM 1/ ITS (01 Nov 09 – 28 Feb 10)
3.2.1. Install bulkheads and dewater starting 01 Nov 09.
3.2.2. Paint elevation marks on chain gates 1A, 1B, 1C, 3C, 6C, 10B (Painters).

3.3. Juvenile Monitoring Facility (31 October 09 – 22 February 10)

3.3.1. Blow out hydro cannon lines on 01 Sep 09 (Operators)

3.3.2. Drain and inspect sample flume on 31 Oct 09. (Project Fisheries)

3.3.3. Inspect and PM equipment- air pressure gauges and oil/water traps.

3.3.4. Inspect flume joints.  Re-caulk as needed.

3.3.5. Inspect and winterize 2 and 3 way rotating gates.

3.3.6. Replace charcoal filters.

3.3.7. Inspect/Repair lifting cables for the fish lifts.  (Riggers)

3.3.8. Replace lower gasket for the adult flume flushing water.

3.3.9. Replace hopper flushing water gasket.

3.3.10. New seals on upper switchgate.

3.3.11. Seal off drain pipe to western wildlife pond.

3.4. DSM 2 (15 Dec 09 – 19 Feb 10)

3.4.1. Turn off orifice lights on 13 Dec 09
3.4.2. Pull STSs 15-16 Dec 09
3.4.3. Dewater DSM on 17 Dec 09
3.4.4. Inspect two mile pipe on 21 Dec 09
3.4.5. Replace VBS seals.  (Riggers)

3.4.6. PM equipment.  

3.4.7. Inspect/Repair screen cleaners.  Needs to be operable.

3.4.8. Install STSs starting 22 Feb 10
3.4.9. Water up when STSs are installed (not later than 28 Feb 10)

4. SPILLWAY 

4.1. Test all gates.

4.2. Repair gate 15 hoist.

KEY TO COLORS-

Black- normal/routine dewatering work

Orange- work to be done by contractors or researchers.

Blue- work to be done by Fisheries

Pink- highlights special requests or non-routine work items.
THE DALLES DAM FISHWAY DEWATER SCHEDULE

WINTER ‘09/’10

East Fish Ladder



-Dewater
Dec 2, ’09 – Jan 27, ‘10

· Repaint 1’ mark on weir 158-9 (TJF)

· Install new rubber on 158-9 side plates (TDS)

· PM weirs 154-9 and CS equip (TDS,TDM,TDE)

· Eng inspect 154-9 weirs

· Repair FB staff gauge #s (TDS)

· Clean staff gages and pickets (TJF)

· Lamprey mods; d/s count station, 180 bend, last ladder weir (Eng contract)

· Repair Expansion joints (Eng)

· Re-floor/repaint count stations and new roof east station  (TDM, Eng)

· Full range operation tests all weirs (TDS, TJF)

· Remove/inspect fish unit trashrack (TDS)

East, West and South Ent, Junct Pool, Collection and Trans Chan-Dewater
Dec 7, ’09 

· Install replacement diffuser grating where needed– Eng inspect. (TDS)
· PM entrance weirs (TDM, TDE)
· Full range operation test (TDS, TJF)
· Lamprey mod; south entrance pool (Eng contract)
North Fish Ladder



- Dewater
Feb 8 - 26, ‘10

· PM CS equipment and PUD radial (PUD provide labor)

· Remove brush from fish ladder walls (TJF)

· Repair loose guide and install rubber gaps of debris guard (TDS)

· Replace count station diffuser grating – (Eng)

· Full range operation test (TDS, TJF)

· Re-floor/repaint count station (TDM)

· Repair loose rail on exit debris guard and install rubber seal.(TDS)

· Fabricate debris guard PUD intake (Eng and TDS) determine need

North Entrance 



- Dewater
Feb 9. ‘10

· PM weir N1 (TDM, TDS)

· Full range operation test (TDS, TJF)

· Lamprey ramp; north entrance pool (contract)

ROV inspect PUD intake trashrack 
-ROV

Feb 18, ’09 

Project ROV

JOHN DAY DAM FISHWAYS’ DEWATER SCHEDULE

WINTER ‘09/’10

North Fish Ladder



-Dewater
Nov 16, ’09 – Mar 15, ‘10

· JDNFL construction support

· PM count station  and exit hydraulic weirs (JDM,JDE)

· Remove count station ¾” grating for south installation (?)

· Shim picket leads up 1” (JDS) – done?

· Check welds on debris guard

North Entrance



-Dewater
Dependent on dist. visit

· PM entrance weirs (JDM, JDE)

· JDNFL district site visit support

· Measure weir chain (TJF)

Juvenile Bypass System


-Dewater
Dec 15, ’09 

· Repair flume spalling

· Repair SMF separator tub rust

· Inspect conduit (Engineering)

· PM all SMF equipment and tainter gate (JDM, JDE)

South Turbine Bulkhead Install

-ROV
         
Jan 11
· Inspect seal and south turbine intake for debris
· Inspect south pump stilling basin trashrack 
· Inside penstock inspect – done last yr?
South Fish Ladder                             
- Dewater    
Jan 12 -21, ‘10

· Repair broke welds on debris guard boom
· PM count station equipment and exit sills (JDM,JDE)
· Expansion joint repair exit (JDS)
South Entrance, Collection channel
- Dewater     
Jan 25 – 28, ‘10
· PM SE1, NE1/2 entrance weirs (JDM, JDE)
· SE1 wall diffuser – seal off (JDM, Engineering)
· PM NE3 spare gearbox (JDM)
· Inspect diffuser valves (JDM, Engineering)
· Taillog install for south turbine rehab #2
· Measure weir chain (TJF)
South fish turbine trashrack install
-ROV 

Jan 29, ‘10

· Inspect sill

· Inspect forebay north and south diffuser intakes
CENWP-OD-SRF 






8 September 8, 2009RIVATE 

MEMORANDUM FOR FILES:

SUBJECT: John Day north ladder baseline study for fish jumping and count station fallback

1.
In anticipation of major modifications to the John Day north ladder, conduct a study to collect baseline data to form a “before” database to compare with the results “after” completion of the modifications.

2.
The primary area of interest is fish jumping in the upper portion of the overflow section and the flow control section of the ladder.  This study would be conducted in a manner similar to the 1993 – 2001 “Jump Studies” as well as the 2003 South Ladder Evaluation.  Use on-site observers to make observations four hours per day Monday – Friday (2 hours overflow and 2 hours flow control) during the “jumping” season September – October.  Tally the jumps by location in the ladder and identify to species whenever possible.

3.
Collect the “before” data in the fall of 2009, and collect the “after” data in the fall after the ladder modifications are completed.  Use the same methods in both seasons to enable a statistical comparison.  Run a Student’s t-Test to compare the number of jumps per sampling period “before” and “after” construction for both the overflow and flow control sections.

3.
The secondary area of interest would be to tabulate existing data about fallback through the count station in a format that could be compared with post-construction fallback.  Determine the rate of fallback using up and down counts through the north ladder window for 2009 and the year following completion of the modifications.  Run a Student’s t-Test to compare fall back rates for the two years.

4.
During both years, deploy underwater cameras in the fishway upstream of the counting slot to document passage before and after completion of the modifications.   Camera deployment would not be fixed in one location, but include shots of the count slot exit and the south orifice at weir 249.  The camera would be briefly (up to an hour at a time) deployed at these locations throughout the study to document fish behavior in the transition pool above the count station. 







MIKE R. JONAS







Biological Science Technician

COE  Reduced Entrance Velocity Operations at McNary Oregon Shore Fish Ladder FY09.

4 September 2009

The Walla Walla District Corps of Engineers is testing a reduced nighttime entrance velocity operation the McNary Dam Oregon Shore Fish Ladder during the Adult Pacific Lamprey run this summer and fall.  This operation is anticipated to aid Pacific Lamprey passage at McNary Dam.   This letter report contains t-test comparisons of adult salmon and lamprey passage obtained daytime fish counts.  Adult fish window counts are compared to the treatment (reduced entrance velocity) and control (standard entrance velocities) to estimate the effects of the entrance condition on the fish entering and passing this ladder.  Also included are pressure sensor data for relative head differentials at the ladder entrance weirs being tested.  

Results:

Table 1.  T-test comparison of dam counts with one day lag of control and treatment 
conditions at McNary Dam July 1 through August14, 2009.

	Species
	Condition
	     Mean
	 Standard

deviation
	t
	P-value

	Chinook salmon
	Control
	398.5
	354.4
	-0.863
	0.393

	
	Treatment
	497.5
	404.2
	
	

	
	
	
	
	
	

	Steelhead
	Control
	661.8
	397.8
	0.032
	0.974

	
	Treatment
	658.6
	280.9
	
	

	
	
	
	
	
	

	Sockeye salmon
	Control
	1201.3
	2178.9
	0.019
	0.985

	
	Treatment
	1189.1
	2125.6
	
	

	
	
	
	
	
	

	Lamprey
	Control
	9.7
	5.9
	0.147
	0.884

	
	Treatment
	9.4
	6.4
	
	

	
	
	
	
	
	

	Shad
	Control
	3486.4
	5306.3
	0.590
	0.558

	
	Treatment
	2697.4
	3342.3
	
	


[image: image1.emf]Control


Treatment


Control


Treatment


Dam Couht


0


200


400


600


800


1000


1200


1400


1600


Chinook 


Steelhead


P=0.393


P=0.974




Control Treatment Control Treatment

Dam Couht

0

200

400

600

800

1000

1200

1400

1600

Chinook 

Steelhead

P=0.393

P=0.974


Figure 1.  Dam counts of Chinook salmon and steelhead during control and treatment
conditions at McNary Dam McNary Dam July 1 through August14, 2009.  Note solid lines are medians and pluses are means.

[image: image2.emf]Control


Treatment


Dam count


0


500


1000


1500


2000


4000


6000


8000


Sockeye


P=0.985




Control Treatment

Dam count

0

500

1000

1500

2000

4000

6000

8000

Sockeye

P=0.985


Figure 2.  Dam counts of sockeye salmon during control and treatment
conditions at McNary Dam McNary Dam July 1 through August14, 2009.  Note solid lines are medians and pluses are means.

[image: image3.emf]Control


Treatment


Dam count


0


5


10


15


20


25


Lamprey


P=0.884




Control Treatment

Dam count

0

5

10

15

20

25

Lamprey

P=0.884



Figure 3.  Dam counts of lamprey during control and treatment conditions at McNary Dam McNary Dam July 1 through August14, 2009.  Note solid lines are medians and pluses are means.

[image: image4.emf]Control


Treatment


Dam count


0


5000


10000


15000


20000


Shad


P=0.558




Control Treatment

Dam count

0

5000

10000

15000

20000

Shad

P=0.558



Figure 4.  Dam counts of shad during control and treatment conditions at McNary Dam McNary Dam July 1 through August14, 2009.  Note solid lines are medians and pluses are means.

[image: image5.emf]Hour


0


2


4


6


8


10


12


14


16


18


20


22


0


2


4


6


8


10


12


14


16


18


20


22


0


2


4


6


8


10


12


14


16


18


20


22


0


2


4


6


8


10


12


14


16


18


20


22


0


2


4


6


8


10


12


14


16


18


20


22


0


Difference (ft)


0.4


0.5


0.6


0.7


0.8


0.9


1.0


1.1


1.2


Aug 5 


Aug 2


Aug 1


Aug 3


Aug 4


Treatment


Treatment?


Treatment


Control


Treatment


Control


Treatment


Control


Control


Control


McNary South Fish Ladder





North powerhouse fishway entrance minus tailrace




Hour

024681012141618202202468101214161820220246810121416182022024681012141618202202468101214161820220

Difference (ft)

0.4

0.5

0.6

0.7

0.8

0.9

1.0

1.1

1.2

Aug 5 

Aug 2

Aug 1

Aug 3

Aug 4

Treatment Treatment? Treatment

Control Treatment Control Treatment Control

Control Control

McNary South Fish Ladder



North powerhouse fishway entrance minus tailrace


[image: image6.emf]Hour


0


2


4


6


8


10


12


14


16


18


20


22


0


2


4


6


8


10


12


14


16


18


20


22


0


2


4


6


8


10


12


14


16


18


20


22


0


2


4


6


8


10


12


14


16


18


20


22


0


2


4


6


8


10


12


14


16


18


20


22


0


Difference (ft)


0.4


0.5


0.6


0.7


0.8


0.9


1.0


1.1


1.2


Aug 10


Aug 7


Aug 6


Aug 8


Aug 9


Control


Treatment


Treatment


Control


Control


Treatment


Treatment


Control


Control


Control


McNary South Fish Ladder





North powerhouse fishway entrance minus tailrace




Hour

024681012141618202202468101214161820220246810121416182022024681012141618202202468101214161820220

Difference (ft)

0.4

0.5

0.6

0.7

0.8

0.9

1.0

1.1

1.2

Aug 10

Aug 7

Aug 6

Aug 8

Aug 9

Control Treatment Treatment Control Control

Treatment Treatment

Control Control Control

McNary South Fish Ladder



North powerhouse fishway entrance minus tailrace


[image: image7.emf]Hour


0


2


4


6


8


10


12


14


16


18


20


22


0


2


4


6


8


10


12


14


16


18


20


22


0


2


4


6


8


10


12


14


16


18


20


22


0


2


4


6


8


10


12


14


16


18


20


22


0


2


4


6


8


10


12


14


16


18


20


22


0


Difference (ft)


1.3


1.4


1.5


1.6


1.7


1.8


1.9


McNary South Fish Ladder





South fishway entrance minus talirace


Aug 5


Aug 2


Aug 1


Aug 3


Aug 4


Treatment


Control


Treatment


Control


Treatment


Control


Treatment?


Treatment


Control


Control




Hour

024681012141618202202468101214161820220246810121416182022024681012141618202202468101214161820220

Difference (ft)

1.3

1.4

1.5

1.6

1.7

1.8

1.9

McNary South Fish Ladder



South fishway entrance minus talirace

Aug 5

Aug 2

Aug 1

Aug 3

Aug 4

Treatment

Control Treatment Control Treatment Control

Treatment? Treatment

Control Control


[image: image8.emf]Hour


0


2


4


6


8


10


12


14


16


18


20


22


0


2


4


6


8


10


12


14


16


18


20


22


0


2


4


6


8


10


12


14


16


18


20


22


0


2


4


6


8


10


12


14


16


18


20


22


0


2


4


6


8


10


12


14


16


18


20


22


0


Difference (ft)


1.3


1.4


1.5


1.6


1.7


1.8


1.9


Aug 10


Aug 7


Aug 6


Aug 8


Aug 9


Control


Treatment


Treatment


Control


Control


Treatment


Treatment


Control


Control


Control


McNary South Fish Ladder





South fishway entrance minus talirace




Hour

024681012141618202202468101214161820220246810121416182022024681012141618202202468101214161820220

Difference (ft)

1.3

1.4

1.5

1.6

1.7

1.8

1.9

Aug 10

Aug 7

Aug 6

Aug 8

Aug 9

Control Treatment Treatment Control Control

Treatment Treatment

Control Control Control

McNary South Fish Ladder



South fishway entrance minus talirace


	August 2009

	Sunday 
	Monday
	Tuesday
	Wednesday
	Thursday
	Friday
	Saturday

	[image: image9.png]



	[image: image10.png]



	[image: image11.png]



	[image: image12.png]



	[image: image13.png]



	[image: image14.png]



	1

	2
	3

ERDC- MCN
	4
FPAC
TDA ROV

ERDC- MCN
	5

JDA ROV

BON ROV

ERDC- MCN

BON trashrack mtg
	6

ERDC- MCN
	7

ERDC- MCN
	8


	9
	10

Corps golf tournament


	11
FPAC

	12
TMT
SRWG- preliminary review 
	13

SRWG- preliminary review 
	14

SRWG- preliminary review
	15

	16
	17

AFF mtg @ BON


	18
FPAC

	19

	20

SCT

FPOM- NOAA
	21


	22

	23
	24

ERDC- JDA
	25
FPAC
ERDC- JDA
	26
TMT

ERDC- JDA
	27
ERDC- JDA
	28

ERDC- JDA
	29

	30
	31
	[image: image15.png]



	[image: image16.png]



	[image: image17.png]



	[image: image18.png]



	[image: image19.png]





	September 2009

	Sunday 
	Monday
	Tuesday
	Wednesday
	Thursday
	Friday
	Saturday

	[image: image20.wmf]
	[image: image21.wmf]
	1
FPAC
	2
	3

BON PH1 STSs installed by today

NWP – FFDRWG
	4
	5

	6
	7
	8
FPAC

TDA spill wall work scheduled to begin 
	9
TMT

	10 
FPOM Meeting
TDA spillwall call


	11
	12


	13

Happy Birthday
	14
	15
FPAC


	16
	17

Happy Birthday
	18
	19


	20
	21
	22
FPAC
	23
TMT
	24

TDA spillwall call
	25
	26


	27

Happy Birthday
	28
	29
FPAC
	30
	[image: image22.wmf]
	[image: image23.wmf]
	[image: image24.wmf]


	October 2009

	Sunday 
	Monday
	Tuesday
	Wednesday
	Thursday
	Friday
	Saturday

	[image: image25.wmf]
	[image: image26.wmf]
	[image: image27.wmf]
	[image: image28.wmf]
	1
	2
	3

	4
	5
	6
	7
	8 FPOM- NOAA

TDA spillwall call

	9
Happy Birthday
	10

	11
	12
	13

	14
	15
	16
Happy Birthday
	17

	18
	19

Happy Birthday
	20
	21

AFEP final proposals sent.

FFDRWG- NWP
	22

TDA spillwall call
	23
	24

	25
	26
	27
	28

FFDRWG-NWW
	29

FFDRWG- NWW
	30 
	31

Normal Adult  Fish Counting Ends Most Dams

BON JMF to bypass


CENWP-OD







09 September 2009

MEMORANDUM FOR THE RECORD

Subject: DRAFT Minutes for the 17 August 2009 BON AFF meeting.

The meeting was held at Bonneville Lock and Dam.  In attendance: 

	Last
	First
	Agency
	Office
	Email

	Baus
	Doug
	USACE
	503-808-3995
	Douglas.M.Baus@usace.army.mil

	Clugston
	David
	USACE
	503-808-4751
	David.a.clugston@usace.army.mil

	Fredricks
	Gary
	NOAA
	503-231-6855
	Gary.fredricks@noaa.gov

	Klatte
	Bern
	USACE
	503-808-4318
	Bernard.a.klatte@usace.army.mil

	Mackey
	Tammy
	USACE
	503-808-4305
	Tammy.m.mackey@usace.army.mil

	Rerecich
	Jon
	USACE
	541-374-7984
	Jonathan.g.rerecich@usace.army.mil

	Schwartz
	Dennis
	USACE
	541-374-4567
	Dennis.E.schwartz@usace.army.mil

	Whiteaker
	John
	CRITFC
	
	Whij@critfc.org

	
	Winfred
	CRITFC
	
	

	
	
	CRITFC
	
	


These are not as detailed notes as in the past.  The purpose of the meeting was to discuss changes to the AFF and to the way information is gathered.
Small issues that could be dealt with in the near future-

1. Do we still need the lamprey flume?  It was suggested the flume may have outlived it’s usefulness at the AFF.  Clugston will look into the need or lack of and possibility of removing it.
2. Might be able to install more extensive holding tanks in the area that would be opened up by the removal of the lamprey flume. The benefit would be that daily ladder passage diversion time into the facility could be reduced.  Water to water transfer of fish to the anesthetic tank would be a problem. 

3. The anesthetic tank has a small drain on the east side.  Could that be replaced so the tank drains faster?  USACE recommended attaching a hose to the larger west drain and running it to the wall drain.  This would be easier and cheaper than trying to get the tank re-plumbed.

4. The wall drain drains slowly.  USACE reported that mechanics and plumbers have looked at that drain.  No one seems to be able to determine the problem but they will look at it again this winter and call in a professional to snake it.

5. The brail pool has a gap between the exit gate and the floor.  The gap allows steelhead to get under the brail.  The team looked at the gap.  It may require major modifications to the brail pool.
6. Move the brail pool exit to the south of the current location to give fish more time to orient before encountering the drain.

7. Rubber flat at end of ramp to anesthesia tank needs modification for all sizes/species of fish that enter.  The team looked at this.  USACE committed to looking at different weights of neoprene, but the researchers may need to prepare to manually lift the flap when sampling smaller fish.

8. Reduced flow to the AFF.  USACE will request the Riggers clean the FERL intake screen (located just north of the fish units, in the forebay).

Larger and long term issues-

1. CRITFC requested a facility at the count windows.  Due to the space limitations there, it would be very difficult to get a handling facility in the fish viewing window area of the visitor center.

2. NOAA Fisheries suggested razing the building and starting over.  They would also like to see reduced reliance on the AFF.

3. Need to assemble a task force to look at the future need; the need for sorting, handling, properly sizing tanks and providing enough water.

4. Need to meet with TAC-Harvest to discuss future use.

5. There may be a group working on the Basin-wide sampling/tagging.  It was suggested the AFF team find this group and see if efforts could be coordinated, especially when it comes to tagging fish needed by CRITFC for harvest management.  Also find the PIT tag group working on tag analyses; find out status  


















Page 10 of 25
PAGE  
Page 3 of 19

