OFFICIAL COORDINATION REQUEST 

FOR 

NON-ROUTINE OPERATIONS AND MAINTENANCE

COORDINATION TITLE- 12IHR01 Protective Relay testing - Line 3 
COORDINATION DATE- 6 February 2012

PROJECT- Ice Harbor Dam
RESPONSE DATE-    FPOM Feb. 9, 2012 
Description of the problem:
  BPA would like to test line 3 protection relays.  It's a NERC/WECC requirement to ensure stability of the power system.  Failure to perform within guidelines would put them out of compliance resulting in fines, and potentially shutting down power generation out this transmission line.  In addition, Line 3 is used to route power out when unit 1 is OOS to keep sole generation off line 2 for system reliability.  In the event that the relays are not checked at this time, the regulators may required BPA to shut down the line until the relays are checked/back into compliance, this would affect units 5 & 6 possibly during high spring runoff which could require additional spill and adversely affect fish.
Type of outage required:  Main turbine units 5 and 6 will be out of service daily March 19 – 22.
Impact on facility operation None.
Length of time for repairs: March 19 – 22 for line testing.
Expected impacts on fish passage:  There could be possible passage delays due to a change in tailrace flows which may impact to ESA migrating adult spring Chinook, however numbers are very low this time of the year. There could also be an Increase in dissolved gases due to an increase in spill if only 4 turbine units are available depending on water flows during this event.  Current projections indicate flows below 40,000 cfs.  Turbine units 1 – 4 can handle approximately 51,000 cfs.   
	Migration Timing Characteristics
 

Passage Dates

Middle
80%
Days

Year

First

1%

5%

10%

50%

90%

95%

Last

2001

04/01

04/08

04/14

04/16

04/28

06/24

09/12

10/31

70 

2002

04/01

04/21

05/02

05/03

05/20

09/01

09/15

10/31

122 

2003

03/19

04/06

04/13

04/16

05/18

09/16

09/24

10/31

154 

2004

03/30

04/16

04/21

04/24

05/12

09/13

09/22

10/31

143 

2005

04/08

04/27

05/02

05/04

06/07

09/20

09/29

10/31

140 

2006

04/22

05/07

05/11

05/13

06/02

09/17

09/27

10/31

128 

2007

03/01

04/24

04/29

05/02

06/02

09/20

09/28

10/31

142 

2008

04/02

04/21

05/01

05/06

06/08

09/10

09/17

10/31

128 

2009

04/05

04/30

05/07

05/09

06/09

09/12

09/20

10/30

127 

2010

04/01

04/18

04/23

04/28

05/25

09/20

09/27

10/31

146 






Columbia Basin Research, School of Aquatic & Fishery Sciences, University of Washington 

http://www.cbr.washington.edu/ 

Generated: 15-Jun-2011 07:39:28




Comments from agencies

Final results:
Please email or call with questions or concerns.
