FPP Change Request Form
Change Request Number: 14BON007 Hazing Activities
Date Submitted:  8 August 2013
Project: BON
Requester Name, Agency: NWP Fisheries
Location of Change:  Section 9
Proposed Change:
9.  Avian and pinniped hazing schedules

9.1.  BON Avian Hazing.
9.1.1. Schedules and additional instructions for piscivorous bird hazing activities at BON: Piscivorous birds shall be hazed 8 hours per day seven days per week.  Hours worked per day should be varied between 0600 hours and 2000 hours so that birds do not become accustomed to long periods of no harassment day after day.  
Dates to be covered:  BON:  April 1 through July 31.  
(1) During the lamprey outmigration, WS specialists may be asked to focus on specific areas of the project where juvenile lamprey are known to pass.  
9.2.  BON Avian Wire work.  

9.2.1.  BON PH2 wire re-installation.  Avian wire re-installation shall be completed no later than 9 April 2013.
9.2.1. BON B2CC wire re-installation.  All 10 B2CC wires will be replaced and re-installed no later than 9 April 2013.
9.3. BON Pinniped hazing:  Pinnipeds (primarily California sea lions and Steller sea lions) shall be hazed at BON.  The objective of the program is to reduce predation by pinnipeds on migrating adult salmonids, sturgeon, and lamprey.  This will be done by harassing or hazing of hunting, feeding, and resting pinnipeds in an attempt to impede the pinnipeds’ ability to successfully feed on fish.  

9.3.1. Pinnipeds shall be hazed in the areas of dam tailrace decks, spillway, Tanner Creek, and areas where the pinnipeds haul out to rest (except when otherwise coordinated, e.g. for trapping efforts) to about 1,500 feet below each dam and outfall site.  
9.3.2. Hazing shall be accomplished using techniques detailed in the approved Operating Plan and in accordance with Section 109 h.1.c of the Marine Mammal Protection Act of 1972.  
9.3.3. Special coordination of activities will be required each year with Federal, State, and Tribal agencies in their hazing efforts from boats as needed, trapping or take efforts, and for any special evaluation testing.   
9.3.4. Schedules for pinniped hazing activities: Pinnipeds shall be hazed 8 hours per day seven days per week.  Hours of work each day shall be varied between 0600 hours and 2000 hours so that pinnipeds do not become accustomed to long periods of time with no hazing activities taking place, unless otherwise coordinated with the POC.  
Dates to be covered: BON March 1 through May 31.
9.4. BON Nuisance bird control: Pigeons (Rock Doves), European Starlings, and other species of birds (such as Double-Crested Cormorants) shall be controlled around dam structures (spillway gates, cranes, transformers and other locations) at BON as specified by project POCs.  Bird populations nesting or roosting on project structures should be controlled to minimize their impacts on cranes, transformers and other electrical equipment, mechanical equipment, and health threats to humans.  These species shall be controlled using techniques detailed in the approved Operating Plan.  
9.4.1. Nuisance bird control activities shall take place from October 1 through March 31 and from August 1 through September 30 on an on-call basis.  WS will try to respond within 48hrs of a call depending on availability of WS specialists.  
9.4.2. Control activities may also take place between April 1 and July 31 if needed as long as hazing of piscivorous birds is not impacted.  Corps and WS will agree on a funding amount for this work on a case-by-case basis.

9.5. BON Nuisance animal control: Provide nuisance animal control on Corps managed project facilities, equipment, and lands within the U.S. Army Corps of Engineers, Portland District. The goal of this program is to reduce damage caused by marmots, beaver, otters, skunks, raccoons, muskrats, mink, urbanized waterfowl, deer, feral cats, small rodents (pocket gophers, ground squirrels, and voles), and other mammals in order to protect human health and safety and to prevent damage to levee systems, recreation areas, reforestation plots of newly planted trees and shrubs, boat houses, docks, mooring sites, vessels, or other property.  Nuisance animals shall be controlled using techniques detailed in the approved Operating Plan.  Locations where control may be needed are around each of the 3 Lower Columbia River dams, levee systems on all reservoirs, Corps managed parks and campgrounds along the Columbia River, and wildlife management areas. 
9.5.1. Performance and the amount of effort for this work will be on an incidental/on call basis in parks, around dams, and other easily assessable areas from October 1 through September 30. The Corps and WS will agree on a funding amount for this work on a case-by-case basis. 
Justification for Change:  This information was requested by FPOM.
Comments from others (Date – Name – Comments): 
Record of Final Action (Date – Action): 
