

CENWP-OD







10 April 2014

MEMORANDUM FOR THE RECORD

Subject: DRAFT minutes for the 10 April 2014 FPOM TDA Split Flows Task Group meeting.  

The meeting was held in the Columbia Room at CRITFC.  In attendance:

	Last
	First
	Agency
	Office/Mobile
	Email

	Baus
	Doug
	USACE-RCC
	503-808-3995
	Douglas.m.baus@usace.army.mil

	Benner
	Dave
	FPC
	
	dbenner@fpc.org

	Chockley
	Brandon
	FPC
	
	

	Conder
	Trevor
	NOAA
	
	Trevor.conder@noaa.gov

	Cordie
	Bob
	NWP-TDA
	
	Robert.p.cordie@usace.army.mil

	Fredricks
	Gary
	NOAA
	503-231-6855
	Gary.fredricks@noaa.gov

	Kiefer
	Russ
	IDFG
	
	

	Klatte
	Bern
	USACE-NWP
	503-808-4318
	Bernard.a.klatte@usace.army.mil

	Kostow
	Kathryn
	ODFW
	
	Kathryn.E.Kostow@state.or.us

	Lorz
	Tom
	CRITFC
	
	lort@critfc.org

	Lut
	Agnes
	BPA
	
	axlut@bpa.gov

	Mackey
	Tammy
	NWP
	503-961-5733
	Tammy.m.mackey@usace.army.mil

	Petersen
	Christine
	BPA
	
	chpetersen@bpa.gov

	Sears
	Sheri
	Colville Tribes
	
	sheri.sears@colvilletribes.org

	Stansell
	Robert
	NWP-FFU
	
	

	Rerecich
	Jon
	NWP
	503-808-4779
	Jonathan.g.rerecich@usace.army.mil

	VanDyke
	Erick
	ODFW
	
	erick.s.vandyke@state.or.us

	Wills
	David
	USFWS
	
	David_wills@fws.gov

	Wright
	Lisa
	NWD-RCC
	
	Lisa.s.wright@usace.army.mil


Kiefer, Sears, called in.

April birthdays include: Medina and Cordie

HAPPY BIRTHDAY!

1. Documents provided for this meeting.

1.1. Fredricks’ 2013 4-9 TDA Fall Spill Test Review word document
1.2. TDA Fisheries’ 
1.2.1. TDA split flow 13 NL passage excel spreadsheet

1.2.2. FFU93 SPLLATTR word document

1.2.3. SPILLTDA95 pdf.

1.2.4. TDA split flow ACOE ladder use data excel spreadsheet
1.2.5. TDA split flows Burke et al - The Dalles and John Day powerpoint presentation
2. Action Items.  

2.1. Rerecich- tags and study expansion.  Can antennas be in the choke points and the entrance?

2.2. Stansell- further refine the study proposal.
2.3. Lut- will BPA support a test beginning 1 September?  What amount is agreeable?

2.4. Klatte- week of 14 July may be an opportunity to visit ERDC to test spill patterns.  

3. Fredricks talked through his memo.  He is proposing a test with spill between 10-30kcfs.  Rerecich said there may be 400 tags available for a test.  Cordie said the tags would help determine if 25,000 fish are too many in the ladder.  If the forecast is correct, there will be a lot of fish moving through the system this year.  Fredricks said it would be wise to have a plan to test and implement should we have the right conditions.  
4. What is considered crowded at TDA?  There are three constriction points at TDA.  Exit, count window, and 180 bend.  Fredricks anticipates the trigger for TDA would be less than BON because of the ladder size and the fact that there is only one effective ladder at TDA.  Fredricks and Cordie said they used M. Bell’s equation for fish densities and came up with about 120K fish.  Fredricks added that NOAA criteria also has adjustments made for each degree above 50F.  Fredricks said this is really up to Cordie.  Is the ladder too crowded?  What tools do we have to use if TDA Fisheries determines the ladders look crowded or fish do not appear to me moving?
5. Can spill redistribute fish?  What makes fish favor TDA-E?  Do the fish run the thalweg? 

5.1. What spill volume and pattern would be appropriate?  Stansell said if we can get a spill test, FFU can look at it and check with fish counts.  Stansell said two blocks tests in September would give seven replicates, which isn’t a lot.  He would prefer two months, September and October.  Blocks should be 48 hours.  Ideally we would have 24 hour spill rather than 12 hour/0 hours within a 24 hour period.  

5.2. Stansell gave fair warning that fish counts are variable and he isn’t sure how many replicates would be needed to get to statistical significance.  We might not get there.  Lut asked what the definition of success would be.  Fredricks said our goal is to reduce crowding.  
5.3. Lut asked how we protect fallback.  Stansell said this is why RT would be helpful.  Fredricks said this is where smaller openings might be more appropriate than the larger openings we use for juvenile passage.  Conder noted that this might change our trigger; we might find we have to weigh fallback v. crowding.  

5.4. Use PIT tag detection as well to supplement RT fish.  

6. Develop a draft FPP change form to address splitting flows between the powerhouse and the spillway when fish numbers exceed an agreed upon threshold (similar to the guidance for BON for splitting flows).


