OFFICIAL COORDINATION REQUEST FOR 

NON-ROUTINE OPERATIONS AND MAINTENANCE

COORDINATION TITLE-  14BON08 BI Bridge overlay
COORDINATION DATE-  30 April 2014
PROJECT-  Bonneville Lock and Dam
RESPONSE DATE- 8 May 2014 (FPOM)
Description of the problem

The Bonneville Bradford Island Mainstem Fish Ladder Bridge is a cast in place concrete bridge constructed in 1937. The deck has undergone serious deterioration within the top 3-4 inches of concrete, which reduces the load capacity. Currently, a steel plate is over the area as a temporary solution. Several inspections have been conducted between 1992 and 2012, with the latest inspection and analysis showing a de-rating of the bridge. The current recommended load rating for the bridge is 24 tons for Type 3 (single axle), 33 tons for type 3S2 (double axle), 39 tons for type 3-3 (tandem axles) vehicles. This affects the following traffic: 
1. Motor Coaches w/ luggage bays, 25 tons

2. All single unit trucks with 3 or more axles, special haul vehicles, tractor trailer rigs, 33 tons or more

3. All unlimited and limited permit loads (Includes several AT cranes)

4. All RT cranes over 19 tons GVW. 

Repair of the bridge deck (980 sq.ft.), span of about 50 ft, and full depth patches (3) to the underside is necessary. This repair work will help to preserve the bridge, improved the driving surface and reduce maintenance-related lane closures, by removing 3-4 inches or more of the bridge deck and repave with a longer-lasting, rapid-set latex-modified concrete. This bridge is considered mission critical. It connects all tourist, construction and project personnel traffic from the south side of the project to the Bradford Island Visitor Center. There is no alternate means to reroute traffic at this site.  If this repair work is not done, the deck will continue to deteriorate resulting in more load restrictions and higher repair costs. The deck will not be able to remain unposted. Repair of the deck will restore the bridge to a condition where no load restrictions will be required for normal traffic.
Type of outage required: Operations and visitors need at least 1 lane open during the day, so work will need to occur at night.  The contractor will work at night with the whole bridge area blocked off and then plate one lane for daytime traffic. During the day, we will have flaggers controlling the one lane of traffic.
Impact on facility operation: The bridge repairs will occur at night.  One lane of the bridge will need to be closed at a time during the day. This will affect traffic and will need constant flagging. This will allow for passage of personnel, the public, and security during daytime hours.  Bridge work will occur between 1700 – 0700 and will require lighting due to the season of operation. 
Flaggers will be provided by the Bonneville Project. Signage will be needed at night and will also be provided by the Bonneville Project. 

Dates of impacts/repairs:  10 – 28 November 2014.
Length of time for repairs: Approximately 3 weeks. 
Expected impacts on fish passage:  
Downstream migrants: no expected impacts as this work is over the fish ladder and not near the downstream passage routes.

Upstream migrants: The impacts to fish passage are expected to be minimal as the work will take place while the Washington Shore ladder is still operational (prior to the in-water work period) and Powerhouse 2 is the priority powerhouse.  
Equipment such as jackhammers will be used to remove the deck.  There may be noise or vibration impacts, however, the work will occur at night, when fish are less likely to be migrating through the ladders.  The Bradford Island ladder will remain operational throughout the work period.  Table 1 below shows daily fish passage totals and averages for the past 10 years for the Bradford Island ladder during the proposed work window.
Table 1. 10 year average fish passage at BON for November 2004-2013

[image: image1.emf]Date

All 

Chinook

All 

Steelhead

All Coho Sockeye Chum Pink



[image: image2.emf]1-Nov 192 93 265 0 5 0

2-Nov 163 99 221 0 4 0

3-Nov 200 91 198 1 5 0

4-Nov 207 93 174 0 5 0

5-Nov 178 92 174 0 6 0

6-Nov 168 107 151 0 6 0

7-Nov 74 84 126 0 3 0

8-Nov 55 63 108 0 4 0

9-Nov 53 44 76 0 4 0

10-Nov 50 56 56 0 2 0

11-Nov 67 65 59 0 4 0

12-Nov 53 76 58 0 4 0

13-Nov 52 85 55 0 3 0

14-Nov 36 74 69 0 3 0

15-Nov 36 57 57 0 3 0

16-Nov 24 68 59 0 4 0

17-Nov 20 60 45 0 4 0

18-Nov 22 63 41 0 2 0

19-Nov 20 60 31 0 2 0

20-Nov 17 60 37 0 2 0

21-Nov 15 41 18 0 2 0

22-Nov 12 48 17 0 2 0

23-Nov 10 36 14 0 2 0

24-Nov 11 29 6 0 2 0

25-Nov 7 32 8 0 1 0

26-Nov 5 27 4 0 1 0

27-Nov 5 29 3 0 0 0

28-Nov 8 31 3 0 1 0

29-Nov 6 30 2 0 1 0

30-Nov 7 27 2 0 0 0


Bull Trout: This work will occur outside the periods when bull trout have been reported at BON.  Impacts are expected to be minimal to non-existent.  

Five distinct population segments (DPS) of bull trout are listed as threatened by the USFWS.  The Columbia River DPS (listed in 1998) is the only one of the five that is likely to occur in the vicinity of the proposed project.  Historically, bull trout of the Columbia River DPS likely ranged through much of the Columbia River Basin with spawning and rearing occurring in the coldest creeks, often at higher elevations.  Presently, bull trout of the Columbia River DPS are distributed in a more fragmented pattern throughout the Columbia River Basin with fewer adult migratory fish and fewer, more compressed spawning reaches than historically occurred.  WDFW and COE provided a list of anecdotal sightings/captures of bull trout in the mainstem Columbia River.  From 2000 through 2012 there were eleven bull trout reported.  Three were downstream of Bonneville Dam, with two at the mouth of Hamilton Creek (CRM 143) and one in 2005 at the Bonneville Dam Smolt Monitoring Facility (CRM 144).  Upstream of the dam, one bull trout was found at Cascade Locks (CRM 149), two at Drano Lake (CRM 162), two at the mouth of the Klickatat River (CRM 180.5), one in 2002 at the John Day Dam Smolt Monitoring Facility (CRM 215), and one sighting at Dog Creek Falls by a reputable WDFW creel sampler who observed 18-24” cuts or dollies working old redds below the splash pool over the course of two weeks.  Fish passage data from the Bonneville Dam fish ladders (COE, unpublished) show three sightings of bull trout moving through the fish ladders for 2000 through 2012 during the fish counting season (April 1st through October 31st ).  This occurred from 5/30/09 through 6/2/09 and was reported as 12 inch bull trout moving upstream through count window on each occasion.  
Lamprey: This work will occur after the bulk of the lamprey migration season.  Impacts are expected to be minimal to non-existent. 

Comments from agencies

8 May 2014 FPOM meeting - 14BON08 BI bridge overlay.  Fredricks suggested halting bay 18 attraction flow and delaying work until after daylight (starting after sunrise) to allow fish to pass or not work weekends (this gives fish time to move through the ladder unimpeded by construction noise/activity).  PH2 will be the priority powerhouse.  Fredricks also noted he would like to see the fish numbers broken out by species.  Pending.  Need to know if the proposed changes can be adopted.
Final results

Please email or call with questions or concerns.
Thank you, 

Tammy

Tammy Mackey

NWP Operations Division Fishery Section

Columbia River Coordination Biologist

503-961-5733 
Tammy.m.mackey@usace.army.mil 
[image: image3.png]5p539.d0c (Read:=Only) [Compatibility Mode] S Microsoft Wore =

veloper  Acrobat ®

L Insert  Pagelayout  References  Mailings R

¥ Bonneville Dam - G.. %

L) ¥ htps//maps google.com/ - @ & X [ citix XenApp - Logge...|

— . Find
File Edit View Favorites Tools Help Ju e cfellE - 5109 || sasbeep, AABBCC AaBbCel AsBbCCT [AaBbee] | AL | o
- 23 Repla
% v B v (= d v Pagev Safety~ Toolsv @~ &l @& _| Change e
= % styles - || 1 Select ~
rch Images Maps Play YouTube News Gmail Drve N Corina — — =

G Sl Bonneville Dam . “

Get directions My places. & eo ‘

00539.80_ Measurement - No measurement of quantities will be made for work performed
under this Section.

Payment

® Bonneville Dam
OR 97014

00539.90_Payment - No separate or additional payment will be made for work performed
under this Section. Payment will be included in payment made for the appropriate items
under which this work is required.

Directions ~ Search nearby Save tomap more-

Waps Lobs - Help

Google Maps -©2014 Google - Terms of Use - Prvacy

EHEAGE

Editin Google ap Maker | Reparta problem

212PM
a 5oy
=i 3/19/2014




CHIN Daily Counts

		Bonneville Dam Passage Window Counts - Chinook  Salmon 												All Chinook																												Adult 																												Jack

		Data in red indicates highest daily count for the year																										Rolling																												Rolling																												Rolling

		Date		2001		2002		2003		2004		2005		2006		2007		2008		2009		2010		2011		2012		10 yr Ave		Date		2001		2002		2003		2004		2005		2006		2007		2008		2009		2010		2011		2012		10 yr Ave		Date		2001		2002		2003		2004		2005		2006		2007		2008		2009		2010		2011		2012		10 yr Ave

		3/1						66		2		0		0		0		0		0		3		0		0		8		3/1						66		2		0		0		0		0		0		3		0		0		8		3/1						0		0		0		0		0		0		0		0		0		0		0

		3/2						88		4		1		0		0		0		1		0		2		0		11		3/2						88		4		1		0		0		0		1		0		2		0		11		3/2						0		0		0		0		0		0		0		0		0		0		0

		3/3						121		7		0		0		0		1		0		0		1		0		14		3/3						121		7		0		0		0		1		0		0		1		0		14		3/3						0		0		0		0		0		0		0		0		0		0		0

		3/4						102		3		0		0		2		1		0		0		0		2		12		3/4						102		3		0		0		2		1		0		0		0		2		12		3/4						0		0		0		0		0		0		0		0		0		0		0

		3/5						127		7		0		0		0		0		0		0		2		1		15		3/5						127		7		0		0		0		0		0		0		2		0		15		3/5						0		0		0		0		0		0		0		0		0		1		0

		3/6						140		7		0		0		1		1		3		1		3		1		17		3/6						140		7		0		0		1		1		3		1		3		1		17		3/6						0		0		0		0		0		0		0		0		0		0		0

		3/7						213		4		0		0		4		1		0		0		7		3		25		3/7						213		4		0		0		4		1		0		0		7		3		25		3/7						0		0		0		0		0		0		0		0		0		0		0

		3/8						266		6		0		0		5		3		1		1		1		0		31		3/8						266		6		0		0		5		3		1		1		1		0		31		3/8						0		0		0		0		0		0		0		0		0		0		0

		3/9						371		8		1		1		2		6		12		1		2		0		45		3/9						371		8		1		1		2		6		12		1		2		0		45		3/9						0		0		0		0		0		0		0		0		0		0		0

		3/10						394		15		1		0		0		4		0		2		5		0		47		3/10						394		15		1		0		0		4		0		2		5		0		47		3/10						0		0		0		0		0		0		0		0		0		0		0

		3/11						627		7		5		0		0		1		0		4		4		4		72		3/11						627		7		5		0		0		1		0		4		4		4		72		3/11						0		0		0		0		0		0		0		0		0		0		0

		3/12						516		32		2		0		0		10		2		6		5		1		64		3/12						516		32		2		0		0		10		2		6		5		1		64		3/12						0		0		0		0		0		0		0		0		0		0		0

		3/13						307		19		1		0		2		5		4		7		2		0		39		3/13						307		19		1		0		2		5		4		7		1		0		38		3/13						0		0		0		0		0		0		0		0		1		0		0

		3/14						323		18		3		0		4		6		0		9		3		2		41		3/14						323		18		3		0		4		6		0		9		2		2		41		3/14						0		0		0		0		0		0		0		0		1		0		0

		3/15		23		76		595		21		4		0		2		4		2		9		1		3		71		3/15		23		76		595		21		4		0		2		4		2		7		1		3		71		3/15		0		0		0		0		0		0		0		0		0		2		0		0		0

		3/16		17		143		942		18		1		0		0		6		3		11		9		3		113		3/16		17		143		942		18		1		0		0		6		3		11		9		3		113		3/16		0		0		0		0		0		0		0		0		0		0		0		0		0

		3/17		56		75		417		28		2		1		1		5		2		6		4		3		54		3/17		56		75		416		28		2		1		1		5		2		6		4		2		54		3/17		0		0		1		0		0		0		0		0		0		0		0		1		0

		3/18		20		127		559		14		2		0		3		11		3		14		3		2		74		3/18		20		127		559		14		2		0		3		11		3		14		3		2		74		3/18		0		0		0		0		0		0		0		0		0		0		0		0		0

		3/19		417		105		736		17		1		1		3		7		14		28		2		3		91		3/19		416		105		736		17		1		1		3		7		14		25		2		3		91		3/19		1		0		0		0		0		0		0		0		0		3		0		0		0

		3/20		233		129		426		2		0		0		5		3		3		11		6		1		59		3/20		233		129		426		2		0		0		5		3		3		11		6		1		59		3/20		0		0		0		0		0		0		0		0		0		0		0		0		0

		3/21		389		227		332		11		3		1		1		5		10		9		3		1		60		3/21		389		227		332		11		3		1		1		5		10		9		3		1		60		3/21		0		0		0		0		0		0		0		0		0		0		0		0		0

		3/22		456		32		343		25		0		0		2		2		7		23		10		-1		44		3/22		455		32		343		25		0		0		2		2		7		22		10		0		44		3/22		1		0		0		0		0		0		0		0		0		1		0		-1		0

		3/23		744		70		150		44		0		1		3		12		9		17		14		1		32		3/23		744		70		150		44		0		1		3		12		9		16		14		1		32		3/23		0		0		0		0		0		0		0		0		0		1		0		0		0

		3/24		576		69		99		63		1		1		5		2		10		25		9		0		28		3/24		576		69		99		63		1		1		5		2		10		24		9		0		28		3/24		0		0		0		0		0		0		0		0		0		1		0		0		0

		3/25		621		58		115		31		0		1		6		10		9		37		15		0		28		3/25		619		58		115		31		0		1		6		10		9		35		15		0		28		3/25		2		0		0		0		0		0		0		0		0		2		0		0		0

		3/26		635		95		625		24		0		1		8		3		12		32		4		2		80		3/26		635		95		622		24		0		1		8		3		12		32		4		2		80		3/26		0		0		3		0		0		0		0		0		0		0		0		0		0

		3/27		634		131		1975		29		1		5		10		4		10		23		1		1		219		3/27		634		131		1973		29		1		5		10		4		10		23		1		1		219		3/27		0		0		2		0		0		0		0		0		0		0		0		0		0

		3/28		699		193		2190		22		3		7		3		12		6		27		6		3		247		3/28		699		193		2161		22		3		7		3		12		6		26		6		3		244		3/28		0		0		29		0		0		0		0		0		0		1		0		0		3

		3/29		871		154		1692		27		5		5		1		4		9		47		8		0		195		3/29		871		154		1690		27		5		5		1		4		9		45		8		0		195		3/29		0		0		2		0		0		0		0		0		0		2		0		0		0

		3/30		1200		64		1813		21		6		9		0		20		9		75		12		2		203		3/30		1200		64		1807		21		6		9		0		20		9		74		12		2		202		3/30		0		0		6		0		0		0		0		0		0		1		0		0		1

		3/31		942		127		2613		57		0		1		2		21		23		54		17		1		292		3/31		942		127		2580		57		0		1		2		21		23		54		17		1		288		3/31		0		0		33		0		0		0		0		0		0		0		0		0		3

		4/1		4227		454		2574		57		-2		1		8		26		10		166		37		2		333		4/1		4227		454		2574		57		-2		1		8		26		10		166		37		2		333		4/1		0		0		0		0		0		0		0		0		0		0		0		0		0

		4/2		5443		806		1687		75		2		8		3		42		12		228		42		1		291		4/2		5433		806		1687		75		2		8		3		42		12		227		42		1		290		4/2		10		0		0		0		0		0		0		0		0		1		0		0		0

		4/3		6725		677		1295		88		2		4		3		62		47		160		28		3		237		4/3		6721		676		1293		88		2		4		3		62		47		159		28		3		236		4/3		4		1		2		0		0		0		0		0		0		1		0		0		0

		4/4		6778		909		1567		273		7		12		2		87		42		168		14		4		308		4/4		6772		908		1567		273		7		12		2		87		42		168		14		4		308		4/4		6		1		0		0		0		0		0		0		0		0		0		0		0

		4/5		9967		864		3831		391		1		20		10		71		65		88		44		17		539		4/5		9942		863		3823		391		1		20		10		71		65		88		44		17		538		4/5		25		1		8		0		0		0		0		0		0		0		0		0		1

		4/6		13174		584		7458		235		15		16		37		91		101		230		27		21		879		4/6		13156		584		7455		235		15		16		36		91		100		229		27		20		879		4/6		18		0		3		0		0		0		1		0		1		1		0		1		1

		4/7		7581		1090		3902		341		10		5		21		111		79		339		72		6		597		4/7		7573		1090		3900		341		10		5		21		111		79		338		72		6		597		4/7		8		0		2		0		0		0		0		0		0		1		0		0		0

		4/8		5028		2097		2662		468		18		10		36		111		89		689		84		6		626		4/8		5027		2096		2629		468		18		10		36		109		88		687		84		6		623		4/8		1		1		33		0		0		0		0		2		1		2		0		0		4

		4/9		9253		1017		3632		710		11		9		66		180		131		1069		66		15		689		4/9		9241		1015		3591		710		11		9		65		180		130		1068		66		15		685		4/9		12		2		41		0		0		0		1		0		1		1		0		0		5

		4/10		11759		1344		3977		1202		12		8		129		509		179		3552		72		16		1098		4/10		11742		1343		3955		1202		12		8		128		509		179		3545		72		16		1095		4/10		17		1		22		0		0		0		1		0		0		7		0		0		3

		4/11		14423		1320		6445		684		23		6		254		1376		97		1137		50		9		1139		4/11		14410		1320		6402		684		23		6		253		1373		97		1136		50		9		1134		4/11		13		0		43		0		0		0		1		3		0		1		0		0		5

		4/12		14534		2161		5337		1196		57		7		185		1479		101		1472		79		41		1207		4/12		14520		2156		5302		1196		57		7		183		1475		101		1470		79		41		1203		4/12		14		5		35		0		0		0		2		4		0		2		0		0		5

		4/13		17104		2620		3703		4769		51		13		653		1294		76		1843		76		79		1510		4/13		17077		2616		3678		4767		51		14		651		1293		74		1839		76		78		1506		4/13		27		4		25		2		0		-1		2		1		2		4		0		1		4

		4/14		15723		5904		5095		3038		108		15		367		1287		89		3806		85		104		1979		4/14		15691		5884		5071		3035		108		15		368		1286		89		3794		85		104		1974		4/14		32		20		24		3		0		0		-1		1		0		12		0		0		6

		4/15		19246		2404		8012		3107		94		11		429		955		55		7749		139		145		2296		4/15		19192		2401		7996		3099		94		11		429		954		55		7719		138		141		2290		4/15		54		3		16		8		0		0		0		1		0		30		1		4		6

		4/16		15046		1517		4844		4321		398		23		806		751		114		6566		120		126		1946		4/16		14994		1516		4832		4304		398		23		804		750		112		6528		119		120		1939		4/16		52		1		12		17		0		0		2		1		2		38		1		6		7

		4/17		13906		1570		2139		4677		210		10		1251		408		158		7867		115		235		1841		4/17		13852		1569		2123		4667		210		10		1245		407		152		7833		113		235		1833		4/17		54		1		16		10		0		0		6		1		6		34		2		0		8

		4/18		27178		3164		2825		9512		470		33		1650		453		263		2510		254		222		2113		4/18		27020		3143		2802		9488		470		33		1643		449		258		2492		253		222		2103		4/18		158		21		23		24		0		0		7		4		5		18		1		0		10

		4/19		15423		3928		2386		8295		508		32		1514		1617		746		7814		234		371		2707		4/19		15346		3914		2362		8263		508		32		1496		1612		742		7762		231		365		2692		4/19		77		14		24		32		0		0		18		5		4		52		3		6		15

		4/20		6835		5475		5240		12726		965		36		1314		2623		630		9054		219		664		3828		4/20		6801		5446		5189		12656		964		36		1295		2618		616		9014		217		655		3805		4/20		34		29		51		70		1		0		19		5		14		40		2		9		23

		4/21		7188		7824		5482		6245		1347		48		626		2716		1191		11741		363		1330		3758		4/21		7143		7753		5414		6208		1346		48		616		2708		1164		11697		361		1321		3732		4/21		45		71		68		37		1		0		10		8		27		44		2		9		27

		4/22		7595		4801		6426		13088		2232		63		1385		1595		2045		7441		496		2911		3957		4/22		7535		4775		6358		13030		2230		63		1358		1582		1990		7407		496		2887		3929		4/22		60		26		68		58		2		0		27		13		55		34		0		24		28

		4/23		4735		3734		3538		8957		1375		61		1760		945		2198		6658		416		4411		2964		4/23		4687		3722		3464		8869		1374		61		1723		934		2142		6619		410		4376		2932		4/23		48		12		74		88		1		0		37		11		56		39		6		35		32

		4/24		6471		6323		4397		3418		1835		248		2631		573		1581		5819		547		4923		2737		4/24		6357		6296		4303		3366		1828		246		2550		572		1509		5773		539		4873		2698		4/24		114		27		94		52		7		2		81		1		72		46		8		50		39

		4/25		7266		12358		4492		2889		4174		444		3506		1581		1665		7353		1031		2444		3949		4/25		7045		12303		4371		2856		4149		440		3428		1570		1604		7284		1019		2427		3902		4/25		221		55		121		33		25		4		78		11		61		69		12		17		47

		4/26		7926		14308		3145		4308		4105		387		2771		1533		1897		6525		4849		1392		4383		4/26		7689		14196		2997		4254		4092		387		2615		1514		1765		6469		4787		1382		4308		4/26		237		112		148		54		13		0		156		19		132		56		62		10		75

		4/27		8169		18312		3737		4784		3901		688		2624		3572		2282		9155		4763		792		5382		4/27		7869		18162		3595		4701		3882		680		2470		3523		2095		9073		4690		781		5287		4/27		300		150		142		83		19		8		154		49		187		82		73		11		95

		4/28		5950		7481		4361		2186		2600		757		2522		3695		1768		8204		5928		614		3950		4/28		5702		7399		4152		2137		2577		750		2371		3643		1483		8122		5846		603		3848		4/28		248		82		209		49		23		7		151		52		285		82		82		11		102

		4/29		3929		8257		2319		1122		3701		1474		3317		4044		3310		8895		6021		835		4246		4/29		3736		8132		2191		1076		3681		1464		2976		3994		2904		8788		5927		823		4113		4/29		193		125		128		46		20		10		341		50		406		107		94		12		133

		4/30		3901		25990		4118		1816		3274		2581		2039		6760		2505		6149		8868		1963		6410		4/30		3719		25631		3946		1744		3231		2573		1829		6645		2151		5996		8657		1930		6240		4/30		182		359		172		72		43		8		210		115		354		153		211		33		170

		5/1		4480		21220		3551		3310		2224		2617		2732		3001		3609		7939		16139		2264		6634		5/1		4331		20847		3289		3208		2180		2602		2387		2935		3028		7764		15766		2238		6401		5/1		149		373		262		102		44		15		345		66		581		175		373		26		234

		5/2		1456		5164		4407		8278		1880		2431		2739		2131		8029		7880		8716		1775		5166		5/2		1326		5058		4031		8023		1850		2425		2361		2027		7036		7651		8402		1746		4886		5/2		130		106		376		255		30		6		378		104		993		229		314		29		279

		5/3		4166		7701		3561		6843		2189		1268		2034		6576		7613		9462		10292		2557		5754		5/3		3840		7502		3132		6480		2142		1261		1606		6340		6317		9184		9832		2506		5380		5/3		326		199		429		363		47		7		428		236		1296		278		460		51		374

		5/4		8815		6078		2277		4071		2612		2158		2292		10095		4674		5068		6970		3452		4630		5/4		8026		5879		2013		3736		2542		2140		1835		9686		3856		4808		6478		3393		4297		5/4		789		199		264		335		70		18		457		409		818		260		492		59		332

		5/5		3463		6966		2036		2566		6270		4022		1881		4509		6443		4515		8102		3097		4731		5/5		3022		6727		1764		2342		6065		3991		1412		4134		4827		4289		7515		3002		4307		5/5		441		239		272		224		205		31		469		375		1616		226		587		95		424

		5/6		2998		3017		1832		1919		2590		8718		1504		3134		6767		7158		11194		6089		4783		5/6		2559		2923		1412		1740		2471		8647		1079		2843		4493		6732		10131		5959		4247		5/6		439		94		420		179		119		71		425		291		2274		426		1063		130		536

		5/7		7094		1440		2389		2752		1039		7787		3352		4642		7896		8115		9193		9305		4861		5/7		6082		1366		1877		2481		976		7704		2433		4099		5026		7549		7870		9081		4138		5/7		1012		74		512		271		63		83		919		543		2870		566		1323		224		722

		5/8		4660		5459		2573		2824		719		5884		4177		2079		8203		6177		6993		12294		4509		5/8		3767		5180		1962		2355		670		5828		2928		1841		4277		5655		5839		12000		3654		5/8		893		279		611		469		49		56		1249		238		3926		522		1154		294		855

		5/9		2661		3456		3100		2620		528		4084		2752		3652		4228		8103		11648		19035		4417		5/9		2080		3318		2288		2244		482		4028		1881		3078		2153		7306		9255		18436		3603		5/9		581		138		812		376		46		56		871		574		2075		797		2393		599		814

		5/10		2598		9200		1578		2087		413		5159		1843		2568		5771		7492		13684		7499		4980		5/10		2098		8870		1219		1746		376		5051		1182		2129		3195		6614		9754		7200		4014		5/10		500		330		359		341		37		108		661		439		2576		878		3930		299		966

		5/11		2775		8663		2152		1490		781		8020		2307		3061		6246		3316		7043		5675		4308		5/11		2209		8164		1664		1208		704		7828		1437		2550		3481		2807		4625		5381		3447		5/11		566		499		488		282		77		192		870		511		2765		509		2418		294		861

		5/12		3528		4144		2814		1501		1340		5840		1608		5784		8481		4473		10085		7564		4607		5/12		2957		3921		2063		1164		1133		5649		998		4613		3821		3681		6623		7284		3367		5/12		571		223		751		337		207		191		610		1171		4660		792		3462		280		1240

		5/13		3311		4591		2854		1464		922		4521		1305		4835		4256		3070		8638		9304		3646		5/13		2757		4258		2053		1182		791		4334		811		3627		1848		2482		4979		8786		2637		5/13		554		333		801		282		131		187		494		1208		2408		588		3659		518		1009

		5/14		2373		1911		3080		1662		1678		3630		1955		7631		4849		3632		7471		8898		3750		5/14		1976		1743		2378		1352		1452		3428		931		5596		1897		2985		4392		8224		2615		5/14		397		168		702		310		226		202		1024		2035		2952		647		3079		674		1135

		5/15		2061		1814		1573		2759		1542		3989		1918		7358		9020		5928		5467		7976		4137		5/15		1770		1715		1221		2266		1269		3741		1077		5349		3308		4998		3099		7324		2804		5/15		291		99		352		493		273		248		841		2009		5712		930		2368		652		1333

		5/16		1669		2167		1052		2919		1435		2463		1333		5219		6463		3388		5781		4495		3222		5/16		1377		2048		807		2380		1106		2303		845		3931		2506		2814		2979		4036		2172		5/16		292		119		245		539		329		160		488		1288		3957		574		2802		459		1050

		5/17		2330		1985		1798		1655		2026		2990		1892		2750		6559		2723		3764		5063		2814		5/17		1938		1823		1266		1350		1626		2774		1277		2023		2648		2219		1788		4636		1879		5/17		392		162		532		305		400		216		615		727		3911		504		1976		427		935

		5/18		2342		2351		2399		1722		1388		2062		1449		3929		9087		1482		3077		3467		2895		5/18		2004		2172		1748		1472		1109		1935		998		2839		4166		1256		1160		3118		1886		5/18		338		179		651		250		279		127		451		1090		4921		226		1917		349		1009

		5/19		2397		2215		3027		1276		557		1938		1139		2422		5874		1450		2531		2464		2243		5/19		2079		2065		2330		1043		443		1845		792		1961		3095		1219		912		2199		1571		5/19		318		150		697		233		114		93		347		461		2779		231		1619		265		672

		5/20		2120		2204		2876		2486		629		1945		885		1717		4032		879		2797		2314		2045		5/20		1836		2077		2394		2176		539		1812		585		1368		2136		709		1005		2053		1480		5/20		284		127		482		310		90		133		300		349		1896		170		1792		261		565

		5/21		2131		2091		1863		1843		934		1727		768		874		3863		930		2755		2167		1765		5/21		1843		1973		1480		1638		754		1638		498		690		2110		761		1048		1987		1259		5/21		288		118		383		205		180		89		270		184		1753		169		1707		180		506

		5/22		2434		1278		2133		1728		837		1280		883		691		3509		873		1602		1243		1481		5/22		2162		1214		1781		1559		696		1192		595		529		2172		728		582		1097		1105		5/22		272		64		352		169		141		88		288		162		1337		145		1020		146		377

		5/23		2549		920		1860		1644		1167		1269		840		919		3115		1084		1632		1074		1445		5/23		2241		853		1578		1476		993		1187		539		636		2010		947		603		960		1082		5/23		308		67		282		168		174		82		301		283		1105		137		1029		114		363

		5/24		3381		1356		1677		1378		1149		1465		951		1457		3157		1794		1941		1500		1633		5/24		3061		1260		1403		1229		1028		1387		589		1072		2128		1564		657		1372		1232		5/24		320		96		274		149		121		78		362		385		1029		230		1284		128		401

		5/25		3016		1795		1303		1814		1046		1141		930		1970		2830		1402		1544		1569		1578		5/25		2745		1645		1113		1619		947		1070		573		1495		1962		1232		607		1406		1226		5/25		271		150		190		195		99		71		357		475		868		170		937		163		351

		5/26		2996		3137		2368		1665		974		1102		1060		1618		2799		1272		945		1266		1694		5/26		2750		2997		2047		1471		887		1045		711		1320		1830		1138		443		1160		1389		5/26		246		140		321		194		87		57		349		298		969		134		502		106		305

		5/27		2635		2725		1650		1341		1460		816		953		1900		2054		2021		1974		1228		1689		5/27		2432		2574		1491		1189		1333		774		749		1588		1432		1829		800		1144		1376		5/27		203		151		159		152		127		42		204		312		622		192		1174		84		314

		5/28		2324		2496		1501		1290		1928		624		1213		1436		1917		1715		2450		1490		1657		5/28		2127		2361		1345		1128		1789		583		909		1161		1310		1563		1065		1383		1321		5/28		197		135		156		162		139		41		304		275		607		152		1385		107		336

		5/29		2073		2445		1127		1818		1538		380		820		1445		2083		2469		2062		1582		1619		5/29		1907		2292		974		1642		1452		350		644		1174		1540		2282		914		1494		1326		5/29		166		153		153		176		86		30		176		271		543		187		1148		88		292

		5/30		2181		1645		1512		1221		1594		461		773		1584		1727		2915		2474		1941		1591		5/30		2007		1562		1393		1045		1511		420		571		1373		1251		2625		1241		1833		1299		5/30		174		83		119		176		83		41		202		211		476		290		1233		108		291

		5/31		1506		2488		2097		1659		1404		509		968		1432		2335		3376		3815		2292		2008		5/31		1310		2382		1926		1514		1344		458		721		1215		1670		3069		2030		2149		1633		5/31		196		106		171		145		60		51		247		217		665		307		1785		143		375

		6/1		1865		2162		2092		1685		1484		733		1112		1201		2651		3526		3397		2395		2004		6/1		1660		2078		1879		1469		1432		672		858		1070		1861		3275		2192		2264		1679		6/1		205		84		213		216		52		61		254		131		790		251		1205		131		326

		6/2		1995		1722		2147		1761		1238		1006		1022		1113		3184		3625		2933		2645		1975		6/2		1779		1674		1953		1557		1181		952		784		979		2233		3279		1871		2480		1646		6/2		216		48		194		204		57		54		238		134		951		346		1062		165		329

		6/3		2389		2777		2183		1651		1249		1301		1156		1669		2780		4185		2739		1979		2169		6/3		2182		2664		1993		1451		1152		1235		909		1331		1865		3804		1842		1864		1825		6/3		207		113		190		200		97		66		247		338		915		381		897		115		344

		6/4		1781		2615		2023		2330		1161		1309		887		2006		3099		2981		3146		2117		2156		6/4		1577		2513		1812		2022		1107		1267		647		1613		2252		2729		2063		1998		1803		6/4		204		102		211		308		54		42		240		393		847		252		1083		119		353

		6/5		1604		3255		2375		2176		1167		1417		1435		2459		4053		2085		3705		1750		2413		6/5		1421		3139		2128		1965		1119		1363		1194		2058		2949		1866		2500		1618		2028		6/5		183		116		247		211		48		54		241		401		1104		219		1205		132		385

		6/6		1671		2667		1884		2824		1297		1501		1300		2679		2517		2140		3573		1496		2238		6/6		1457		2540		1653		2500		1238		1435		1096		2334		1787		1935		2578		1374		1910		6/6		214		127		231		324		59		66		204		345		730		205		995		122		329

		6/7		1647		2385		1812		2600		1797		1332		934		2076		2514		2262		3585		1501		2130		6/7		1447		2238		1578		2309		1706		1278		795		1777		1598		2065		2559		1386		1790		6/7		200		147		234		291		91		54		139		299		916		197		1026		115		339

		6/8		1568		2381		4344		1490		1413		2633		1079		2059		3232		1891		3274		1539		2380		6/8		1423		2271		4081		1335		1356		2574		878		1793		2109		1725		2374		1389		2050		6/8		145		110		263		155		57		59		201		266		1123		166		900		150		330

		6/9		1746		2032		4138		1572		1486		2848		1231		1989		3451		1625		4030		1982		2440		6/9		1572		1951		3883		1399		1417		2768		1015		1684		2321		1438		2924		1796		2080		6/9		174		81		255		173		69		80		216		305		1130		187		1106		186		360

		6/10		1467		2612		2594		2096		1804		2880		998		1953		3418		2100		5245		1947		2570		6/10		1237		2512		2386		1897		1750		2792		797		1671		2264		1883		3877		1733		2183		6/10		230		100		208		199		54		88		201		282		1154		217		1368		214		387

		6/11		1605		2776		2053		2108		1821		3246		1359		2075		3466		1644		3696		1646		2424		6/11		1395		2652		1840		1900		1770		3166		1088		1799		2511		1432		2651		1477		2081		6/11		210		124		213		208		51		80		271		276		955		212		1045		169		344

		6/12		1552		3454		2555		2325		1669		3653		1379		2150		2808		1606		4052		1621		2565		6/12		1382		3294		2340		2110		1597		3589		1100		1802		1960		1373		2912		1456		2208		6/12		170		160		215		215		72		64		279		348		848		233		1140		165		357

		6/13		1445		3397		2877		2361		2092		2258		1368		2823		3286		2246		4050		2654		2676		6/13		1314		3231		2621		2184		2004		2214		1079		2350		2166		1960		2965		2375		2277		6/13		131		166		256		177		88		44		289		473		1120		286		1085		279		398

		6/14		1599		3549		2400		2258		2121		2020		1322		2717		3548		2425		3486		2892		2585		6/14		1440		3370		2206		2022		2044		1972		984		2272		2270		2188		2511		2610		2184		6/14		159		179		194		236		77		48		338		445		1278		237		975		282		401

		6/15		2210		3394		1554		2139		2601		2511		1234		2139		4090		2271		3466		2822		2540		6/15		1975		3240		1378		1868		2471		2423		959		1775		2799		2014		2466		2539		2139		6/15		235		154		176		271		130		88		275		364		1291		257		1000		283		401

		6/16		2154		2615		1636		2083		2273		2474		1237		2055		3785		2157		3914		3029		2423		6/16		1839		2510		1390		1847		2209		2406		948		1721		2609		1890		2758		2714		2029		6/16		315		105		246		236		64		68		289		334		1176		267		1156		315		394

		6/17		2041		3235		3306		2247		2049		2586		1423		2810		3441		2848		3324		2912		2727		6/17		1784		3034		3024		1911		1938		2515		1117		2380		2391		2519		2362		2643		2319		6/17		257		201		282		336		111		71		306		430		1050		329		962		269		408

		6/18		1870		3716		3166		2657		1455		2654		1159		2875		3403		3329		3446		2495		2786		6/18		1627		3484		2894		2384		1365		2579		900		2494		2361		2868		2425		2224		2375		6/18		243		232		272		273		90		75		259		381		1042		461		1021		271		411

		6/19		1825		2755		2287		2130		2149		2385		1344		3245		3741		3703		2982		2562		2672		6/19		1457		2592		2055		1832		2040		2297		1070		2683		2661		3211		1923		2227		2236		6/19		368		163		232		298		109		88		274		562		1080		492		1059		335		436

		6/20		2042		2671		1691		2887		2019		2077		1531		3266		3667		4022		2988		2256		2682		6/20		1617		2507		1544		2587		1929		2007		1202		2937		2569		3445		1965		2021		2269		6/20		425		164		147		300		90		70		329		329		1098		577		1023		235		413

		6/21		2001		3046		3513		3461		1994		2140		1798		3265		3048		4018		3648		2242		2993		6/21		1613		2826		3247		3078		1898		2064		1414		2987		2076		3464		2396		2000		2545		6/21		388		220		266		383		96		76		384		278		972		554		1252		242		448

		6/22		1906		3507		3048		3426		2568		2034		1642		2782		2374		3787		3830		1721		2900		6/22		1587		3312		2814		3105		2464		1957		1293		2562		1628		3264		2414		1505		2481		6/22		319		195		234		321		104		77		349		220		746		523		1416		216		419

		6/23		1653		3230		2006		3305		1927		3498		1574		2543		2610		2949		3222		2265		2686		6/23		1364		3020		1777		3008		1824		3391		1176		2344		1825		2453		2104		1920		2292		6/23		289		210		229		297		103		107		398		199		785		496		1118		345		394

		6/24		1537		3646		3158		2234		1723		3170		1782		2139		2227		3065		3196		1680		2634		6/24		1253		3381		2793		1985		1613		3079		1322		1868		1581		2535		2005		1465		2216		6/24		284		265		365		249		110		91		460		271		646		530		1191		215		418

		6/25		1620		3791		3162		2376		1874		2682		1551		2166		2283		2861		3076		1778		2582		6/25		1318		3563		2770		2050		1766		2598		1190		1879		1585		2370		1994		1522		2177		6/25		302		228		392		326		108		84		361		287		698		491		1082		256		406

		6/26		1274		4601		2913		1964		1918		4166		1243		2405		1935		2604		3595		1805		2734		6/26		1029		4350		2532		1677		1809		4038		967		2157		1154		2268		2388		1522		2334		6/26		245		251		381		287		109		128		276		248		781		336		1207		283		400

		6/27		1407		3425		4278		2186		1987		3285		1641		1628		2004		3102		4274		1550		2781		6/27		1165		3258		3814		1873		1844		3175		1376		1400		1260		2660		2848		1307		2351		6/27		242		167		464		313		143		110		265		228		744		442		1426		243		430

		6/28		1592		2669		3430		2943		1771		2979		1642		1747		1964		2729		4342		1727		2622		6/28		1287		2513		3110		2482		1644		2862		1301		1535		1262		2371		2842		1458		2192		6/28		305		156		320		461		127		117		341		212		702		358		1500		269		429

		6/29		1445		2662		3439		2439		1786		2945		1327		1683		1946		2616		4102		1765		2495		6/29		1193		2490		3146		2113		1659		2856		1097		1523		1231		2214		2806		1534		2114		6/29		252		172		293		326		127		89		230		160		715		402		1296		231		381

		6/30		1460		2672		3269		1908		1024		1750		909		1400		1998		2175		3036		1677		2014		6/30		1194		2504		2959		1659		953		1652		707		1256		1401		1824		1951		1435		1687		6/30		266		168		310		249		71		98		202		144		597		351		1085		242		328

		7/1		2293		2257		3080		2098		1790		2212		1046		1257		2053		2533		3354		1640		2168		7/1		1848		2134		2826		1852		1680		2108		849		1128		1418		2146		2116		1404		1826		7/1		445		123		254		246		110		104		197		129		635		387		1238		236		342

		7/2		2479		2189		2450		2154		1811		1873		1079		1196		1785		2392		3062		1600		1999		7/2		2016		2060		2198		1940		1705		1784		925		1086		1204		2011		2051		1381		1696		7/2		463		129		252		214		106		89		154		110		581		381		1011		219		303

		7/3		2053		2447		2550		1817		2311		2063		1124		1128		2192		1296		3247		1457		2018		7/3		1701		2293		2317		1560		2209		1957		823		1033		1601		1038		2175		1184		1701		7/3		352		154		233		257		102		106		301		95		591		258		1072		273		317

		7/4		1637		2304		2049		1566		1970		1467		1427		1154		2130		1597		2664		1409		1833		7/4		1346		2148		1803		1376		1889		1406		990		1032		1388		1320		1709		1154		1506		7/4		291		156		246		190		81		61		437		122		742		277		955		255		327

		7/5		1616		2454		2313		1504		1641		1857		1294		1096		1745		1842		2846		1574		1859		7/5		1349		2289		2100		1350		1580		1761		917		933		1152		1507		1906		1344		1550		7/5		267		165		213		154		61		96		377		163		593		335		940		230		310

		7/6		1468		2362		1854		1888		1723		1279		1163		817		1720		1708		2494		1337		1701		7/6		1220		2140		1726		1585		1626		1220		899		688		1086		1409		1642		1102		1402		7/6		248		222		128		303		97		59		264		129		634		299		852		235		299

		7/7		1489		2247		1987		1966		1564		1122		983		994		1138		1480		2590		1519		1607		7/7		1220		2083		1802		1593		1459		1041		747		849		700		1185		1721		1247		1318		7/7		269		164		185		373		105		81		236		145		438		295		869		272		289

		7/8		1267		2058		1749		1708		1023		1154		989		675		980		1352		2032		1520		1372		7/8		1048		1883		1554		1427		932		1102		757		611		688		1098		1398		1264		1145		7/8		219		175		195		281		91		52		232		64		292		254		634		256		227

		7/9		1216		1185		1521		1527		1009		1174		746		827		1101		1888		1962		964		1294		7/9		1006		1090		1360		1275		950		1118		589		769		832		1558		1338		807		1088		7/9		210		95		161		252		59		56		157		58		269		330		624		157		206

		7/10		1304		2175		1832		1153		900		1470		695		758		898		1166		1873		1280		1292		7/10		1010		2009		1631		962		845		1377		545		704		674		860		1275		1075		1088		7/10		294		166		201		191		55		93		150		54		224		306		598		205		204

		7/11		1272		1945		2010		1365		759		897		723		922		1002		1394		1892		1244		1291		7/11		1008		1839		1825		1197		702		800		546		805		754		1146		1261		1039		1088		7/11		264		106		185		168		57		97		177		117		248		248		631		205		203

		7/12		1161		2101		2168		1309		802		1206		685		939		1012		788		1434		1393		1244		7/12		934		1948		1956		1168		770		1148		505		849		678		622		936		1171		1058		7/12		227		153		212		141		32		58		180		90		334		166		498		222		186

		7/13		1110		2322		2040		1095		989		950		772		925		1334		836		1469		1339		1273		7/13		895		2153		1802		945		948		900		489		830		917		687		927		1080		1060		7/13		215		169		238		150		41		50		283		95		417		149		542		259		213

		7/14		1347		1419		1209		1544		829		815		658		1144		1171		830		1551		1197		1117		7/14		1129		1303		1055		1375		793		753		453		1061		859		678		1060		971		939		7/14		218		116		154		169		36		62		205		83		312		152		491		226		178

		7/15		1126		1216		974		1629		962		675		767		1005		833		758		1691		1146		1051		7/15		918		1124		830		1474		899		632		559		876		630		605		1157		957		879		7/15		208		92		144		155		63		43		208		129		203		153		534		189		172

		7/16		852		1041		1562		1228		1111		790		637		920		601		616		1638		878		1014		7/16		698		962		1368		1062		1054		730		464		771		410		530		1172		689		852		7/16		154		79		194		166		57		60		173		149		191		86		466		189		162

		7/17		903		1436		1493		1338		1178		864		558		800		816		870		1330		1025		1068		7/17		746		1356		1297		1140		1045		789		440		707		599		753		941		822		907		7/17		157		80		196		198		133		75		118		93		217		117		389		203		162

		7/18		1185		1319		1538		837		1078		785		502		681		1029		730		1192		926		969		7/18		980		1235		1291		700		1015		710		400		601		722		610		835		787		812		7/18		205		84		247		137		63		75		102		80		307		120		357		139		157

		7/19		1086		1169		1694		1003		652		881		642		551		1194		646		864		753		930		7/19		920		1095		1484		833		588		813		503		500		849		539		544		587		775		7/19		166		74		210		170		64		68		139		51		345		107		320		166		155

		7/20		1620		1106		1057		912		907		836		488		506		879		516		1229		732		844		7/20		1351		1036		868		761		825		763		402		463		633		433		836		599		702		7/20		269		70		189		151		82		73		86		43		246		83		393		133		142

		7/21		1181		474		903		732		849		650		523		498		717		418		1182		524		695		7/21		966		424		746		614		788		587		422		465		503		338		783		413		567		7/21		215		50		157		118		61		63		101		33		214		80		399		111		128

		7/22		966		772		1376		679		628		879		568		428		557		528		1150		712		757		7/22		735		715		1169		569		592		800		455		392		393		434		694		579		621		7/22		231		57		207		110		36		79		113		36		164		94		456		133		135

		7/23		1247		1164		972		647		775		833		510		380		602		453		1218		494		755		7/23		952		1100		836		601		724		762		382		337		430		376		785		386		633		7/23		295		64		136		46		51		71		128		43		172		77		433		108		122

		7/24		689		800		790		612		587		603		611		453		463		489		1121		536		653		7/24		536		731		654		537		550		555		444		408		318		423		761		437		538		7/24		153		69		136		75		37		48		167		45		145		66		360		99		115

		7/25		922		1588		601		691		504		580		406		455		379		476		907		741		659		7/25		736		1504		518		618		474		527		290		388		244		391		590		603		554		7/25		186		84		83		73		30		53		116		67		135		85		317		138		104

		7/26		1058		951		812		326		482		334		539		379		361		545		1127		590		586		7/26		853		883		731		288		461		291		402		322		248		459		715		458		480		7/26		205		68		81		38		21		43		137		57		113		86		412		132		106

		7/27		973		439		925		189		448		362		397		415		481		687		1091		798		543		7/27		788		403		798		150		429		321		309		358		336		582		666		649		435		7/27		185		36		127		39		19		41		88		57		145		105		425		149		108

		7/28		859		688		729		252		457		354		467		395		525		547		1124		712		554		7/28		685		640		605		215		421		306		356		347		351		475		718		541		443		7/28		174		48		124		37		36		48		111		48		174		72		406		171		110

		7/29		1043		868		756		565		370		368		390		391		390		447		929		525		547		7/29		821		808		582		477		337		314		315		337		277		392		641		406		448		7/29		222		60		174		88		33		54		75		54		113		55		288		119		99

		7/30		832		633		895		523		344		503		304		330		366		389		1149		410		544		7/30		641		557		706		453		311		459		239		292		251		334		804		313		441		7/30		191		76		189		70		33		44		65		38		115		55		345		97		103

		7/31		654		840		944		553		333		565		256		356		375		413		966		473		560		7/31		512		780		770		467		308		509		203		295		252		343		656		358		458		7/31		142		60		174		86		25		56		53		61		123		70		310		115		102

		8/1		777		683		621		620		351		641		495		341		206		433		751		959		514		8/1		625		642		492		553		325		588		388		298		128		372		539		722		433		8/1		152		41		129		67		26		53		107		43		78		61		212		237		82

		8/2		808		599		508		818		205		610		405		301		162		357		615		608		458		8/2		645		543		390		734		190		540		343		259		105		318		431		459		385		8/2		163		56		118		84		15		70		62		42		57		39		184		149		73

		8/3		759		575		639		1045		361		479		474		353		150		403		686		636		517		8/3		593		531		537		965		320		404		378		319		112		337		543		490		445		8/3		166		44		102		80		41		75		96		34		38		66		143		146		72

		8/4		702		777		747		770		235		515		417		421		101		500		675		663		516		8/4		522		715		642		689		215		456		328		373		83		438		475		509		441		8/4		180		62		105		81		20		59		89		48		18		62		200		154		74

		8/5		689		576		990		929		260		389		335		415		159		495		593		560		514		8/5		492		532		843		842		235		344		282		361		117		434		447		448		444		8/5		197		44		147		87		25		45		53		54		42		61		146		112		70

		8/6		852		508		699		620		326		504		295		423		193		505		637		611		471		8/6		609		473		595		548		301		445		235		360		139		438		467		482		400		8/6		243		35		104		72		25		59		60		63		54		67		170		129		71

		8/7		808		972		714		904		326		502		407		562		338		424		674		797		582		8/7		626		901		612		827		283		433		347		485		232		355		504		619		498		8/7		182		71		102		77		43		69		60		77		106		69		170		178		84

		8/8		601		315		729		799		267		364		459		660		482		551		674		635		530		8/8		442		290		638		740		229		337		373		570		347		461		513		479		450		8/8		159		25		91		59		38		27		86		90		135		90		161		156		80

		8/9		767		464		1042		751		253		511		463		569		642		419		661		890		578		8/9		617		406		949		675		210		452		389		502		473		357		538		732		495		8/9		150		58		93		76		43		59		74		67		169		62		123		158		82

		8/10		1177		1152		978		677		519		367		399		665		788		452		653		972		665		8/10		955		1090		838		587		450		324		350		548		609		405		496		814		570		8/10		222		62		140		90		69		43		49		117		179		47		157		158		95

		8/11		1334		1005		841		594		533		299		454		746		1200		438		909		733		702		8/11		1098		941		741		515		505		268		412		639		891		382		701		609		600		8/11		236		64		100		79		28		31		42		107		309		56		208		124		102

		8/12		1149		1253		720		309		453		459		601		875		1619		668		847		944		780		8/12		949		1162		643		255		377		420		514		751		1293		590		677		794		668		8/12		200		91		77		54		76		39		87		124		326		78		170		150		112

		8/13		853		1094		1255		310		594		621		726		1026		1386		772		1254		949		904		8/13		726		1002		1142		271		537		578		616		892		1010		674		1010		806		773		8/13		127		92		113		39		57		43		110		134		376		98		244		143		131

		8/14		742		833		759		374		603		607		759		1022		1708		1343		1335		830		934		8/14		628		772		672		322		555		564		642		895		1425		1177		1052		678		808		8/14		114		61		87		52		48		43		117		127		283		166		283		152		127

		8/15		500		1164		745		1021		681		735		993		1415		2234		1501		1440		797		1193		8/15		408		1053		649		937		619		676		859		1157		1840		1273		1146		665		1021		8/15		92		111		96		84		62		59		134		258		394		228		294		132		172

		8/16		588		1357		787		833		600		669		1122		1438		2849		1571		1382		1007		1261		8/16		501		1251		706		773		529		591		996		1174		2447		1408		1121		833		1100		8/16		87		106		81		60		71		78		126		264		402		163		261		174		161

		8/17		646		1362		716		868		390		823		1541		1376		2859		1379		1525		932		1284		8/17		542		1264		648		790		354		729		1395		1087		2292		1220		1285		751		1106		8/17		104		98		68		78		36		94		146		289		567		159		240		181		178

		8/18		966		1000		924		960		211		562		1501		1169		3837		1158		2182		1305		1350		8/18		839		910		861		848		184		472		1338		854		3203		1005		1829		1071		1150		8/18		127		90		63		112		27		90		163		315		634		153		353		234		200

		8/19		1597		843		786		884		385		700		1300		999		4870		1271		2186		1584		1422		8/19		1396		764		691		748		350		623		1174		692		4036		1114		1926		1224		1212		8/19		201		79		95		136		35		77		126		307		834		157		260		360		211

		8/20		2750		921		879		815		1120		1056		1215		983		5914		1310		2774		1315		1699		8/20		2328		864		762		681		1054		977		1103		671		4501		1127		2423		949		1416		8/20		422		57		117		134		66		79		112		312		1413		183		351		366		282

		8/21		2632		1581		606		895		2706		1201		951		1210		5245		1158		3386		1129		1894		8/21		2127		1481		529		801		2563		1093		861		935		3564		988		2983		815		1580		8/21		505		100		77		94		143		108		90		275		1681		170		403		314		314

		8/22		2446		3128		592		713		1980		1937		1462		3303		5793		3925		3550		2549		2638		8/22		1967		2939		550		588		1854		1782		1374		2955		3819		3687		3173		2062		2272		8/22		479		189		42		125		126		155		88		348		1974		238		377		487		366

		8/23		1884		6817		1092		486		1767		1677		1949		9054		6274		5027		2228		3922		3637		8/23		1445		6523		1019		412		1659		1543		1807		8364		4354		4513		1787		3152		3198		8/23		439		294		73		74		108		134		142		690		1920		514		441		770		439

		8/24		2489		11031		1133		558		1827		2278		1866		15940		8441		4559		3666		3912		5130		8/24		2036		10573		1022		479		1737		2103		1728		14913		6175		4019		3124		3174		4587		8/24		453		458		111		79		90		175		138		1027		2266		540		542		738		543

		8/25		5446		15871		1598		1226		3367		3117		1929		12206		14020		5883		2604		4111		6182		8/25		4712		15274		1502		1153		3226		2867		1709		11261		10857		5135		2153		3336		5514		8/25		734		597		96		73		141		250		220		945		3163		748		451		775		668

		8/26		13795		15306		4663		5345		4475		4527		2764		6301		11271		7550		2964		5153		6517		8/26		12185		14604		4460		5075		4328		4213		2497		5519		8199		6601		2573		4275		5807		8/26		1610		702		203		270		147		314		267		782		3072		949		391		878		710

		8/27		14681		11923		8775		5089		3659		4977		2691		5533		11891		10236		3328		7109		6810		8/27		12651		11419		8293		4833		3505		4677		2377		5006		8669		9126		2786		6033		6069		8/27		2030		504		482		256		154		300		314		527		3222		1110		542		1076		741

		8/28		15298		10777		12540		16591		5126		7048		3702		8045		12473		9125		5193		8869		9062		8/28		13514		10235		11976		15871		4865		6658		3370		7458		9597		8130		4506		7375		8267		8/28		1784		542		564		720		261		390		332		587		2876		995		687		1494		795

		8/29		10468		18319		10401		28625		4182		6166		6792		9870		15178		8350		4622		8343		11251		8/29		9186		17621		9837		27185		3994		5802		6103		9264		11500		7565		3938		6928		10281		8/29		1282		698		564		1440		188		364		689		606		3678		785		684		1415		970

		8/30		10070		20813		15787		21144		4547		5363		7558		14724		13900		14591		6724		8772		12515		8/30		9048		19898		15048		20106		4334		5005		6670		13758		10559		13578		5712		7207		11467		8/30		1022		915		739		1038		213		358		888		966		3341		1013		1012		1565		1048

		8/31		9026		16264		17618		15977		5571		5706		7149		13870		12175		16322		7845		14682		11850		8/31		8028		15441		16796		15175		5413		5248		6259		12882		9115		14742		6830		12390		10790		8/31		998		823		822		802		158		458		890		988		3060		1580		1015		2292		1060

		9/1		9792		9678		14151		14691		12814		8121		6024		14513		13062		15817		5910		16884		11478		9/1		8777		9072		13225		13848		12563		7703		4961		13265		10454		14242		4914		14015		10425		9/1		1015		606		926		843		251		418		1063		1248		2608		1575		996		2869		1053

		9/2		13439		11403		18761		13868		23802		11324		5235		14684		19349		16826		8941		15510		14419		9/2		12057		10905		17850		12956		23215		10850		4416		13682		15497		15268		7925		12686		13256		9/2		1382		498		911		912		587		474		819		1002		3852		1558		1016		2824		1163

		9/3		16241		18735		23088		14305		24234		15377		5376		16435		18037		17415		15513		15024		16852		9/3		14326		17877		21757		13488		23508		14793		4491		15301		14050		15987		14012		11946		15526		9/3		1915		858		1331		817		726		584		885		1134		3987		1428		1501		3078		1325

		9/4		11937		20519		23427		17915		19411		13837		7023		16350		13563		20416		19261		13230		17172		9/4		10350		19468		22104		16963		18721		13271		5906		14924		10122		18834		17578		10828		15789		9/4		1587		1051		1323		952		690		566		1117		1426		3441		1582		1683		2402		1383

		9/5		16070		21924		25044		22013		14402		10498		5218		13076		10619		23447		20706		12279		16695		9/5		14264		20814		23526		20819		13812		9666		4156		11553		7560		21612		18549		9967		15207		9/5		1806		1110		1518		1194		590		832		1062		1523		3059		1835		2157		2312		1488

		9/6		18928		19866		23951		28155		16511		8425		6704		11701		10527		21541		18028		14032		16541		9/6		16636		18959		22632		26909		16104		7560		5369		10289		6737		19428		15837		11487		14982		9/6		2292		907		1319		1246		407		865		1335		1412		3790		2113		2191		2545		1559

		9/7		20656		25645		13609		28287		17028		11684		6368		12916		8079		18370		18763		16188		16075		9/7		18192		24497		12737		26765		16536		10797		4842		11472		5477		16530		16689		12511		14634		9/7		2464		1148		872		1522		492		887		1526		1444		2602		1840		2074		3677		1441

		9/8		26804		25386		9732		31072		24353		13240		6386		12978		11679		21004		19249		18175		17508		9/8		23833		24200		9080		29253		23658		12535		4953		11288		8147		18712		17108		14186		15893		9/8		2971		1186		652		1819		695		705		1433		1690		3532		2292		2141		3989		1615

		9/9		29081		21736		11615		26352		25512		14694		6092		11220		12914		17158		18975		18743		16627		9/9		26376		20862		11160		24851		24712		14009		4515		9712		8621		15534		16959		14675		15094		9/9		2705		874		455		1501		800		685		1577		1508		4293		1624		2016		4068		1533

		9/10		29022		20730		27117		22244		18699		7168		6667		9157		11361		13557		19517		17124		15622		9/10		26744		19456		26189		20640		17976		6683		5021		7851		7525		12135		17068		13256		14054		9/10		2278		1274		928		1604		723		485		1646		1306		3836		1422		2449		3868		1567

		9/11		19525		17783		47137		20432		17527		5593		3541		10615		7918		12785		19653		10906		16298		9/11		17634		16507		45884		19063		16814		5203		2386		9464		5214		11507		16803		8165		14885		9/11		1891		1276		1253		1369		713		390		1155		1151		2704		1278		2850		2741		1414

		9/12		15470		18898		47369		20878		12513		6116		5946		9208		6455		12342		18945		9367		15867		9/12		13621		17511		45579		19585		11898		5659		4141		7964		4432		11117		15766		7102		14365		9/12		1849		1387		1790		1293		615		457		1805		1244		2023		1225		3179		2265		1502

		9/13		14351		15408		43300		22807		13006		7239		4547		8349		8074		12330		15328		17393		15039		9/13		12053		14010		41564		21566		12402		6795		2926		7206		5845		10699		12455		14112		13547		9/13		2298		1398		1736		1241		604		444		1621		1143		2229		1631		2873		3281		1492

		9/14		9736		16125		41642		35289		13571		6380		3772		7706		10334		12750		15319		23699		16289		9/14		8040		14130		39642		34164		13063		5953		2367		6770		6959		11428		12663		18027		14714		9/14		1696		1995		2000		1125		508		427		1405		936		3375		1322		2656		5672		1575

		9/15		11067		10244		30791		27058		17789		5218		3457		6863		7628		14827		13255		21654		13713		9/15		9234		9038		28862		26188		17158		4846		2207		6099		4610		13053		10625		15424		12269		9/15		1833		1206		1929		870		631		372		1250		764		3018		1774		2630		6230		1444

		9/16		11963		9257		19525		12720		13602		5276		2496		6180		5452		12091		10508		16713		9711		9/16		9747		7865		17991		12090		13057		4716		1685		5292		3206		10620		8297		11797		8482		9/16		2216		1392		1534		630		545		560		811		888		2246		1471		2211		4916		1229

		9/17		10254		8934		13955		10562		7598		5782		3453		5231		5720		10596		11647		12033		8348		9/17		8190		7576		12578		10007		7265		5217		2439		4451		3470		9158		9299		7687		7146		9/17		2064		1358		1377		555		333		565		1014		780		2250		1438		2348		4346		1202

		9/18		9126		5305		13121		11042		9159		6314		3407		3765		6535		9600		13583		10472		8183		9/18		7299		4346		11975		10462		8751		5621		2499		3152		4304		8332		11085		6578		7053		9/18		1827		959		1146		580		408		693		908		613		2231		1268		2498		3894		1130

		9/19		6053		6434		12993		10166		8226		9520		4858		4117		6766		8852		14114		9331		8605		9/19		4700		5357		11668		9499		7783		8682		3204		3446		3994		7809		11241		6088		7268		9/19		1353		1077		1325		667		443		838		1654		671		2772		1043		2873		3243		1336

		9/20		4974		6176		12777		10342		7877		10438		8177		2311		5983		7927		9548		7950		8156		9/20		3913		5204		11463		9684		7323		9442		5125		1940		3479		6795		7065		4917		6752		9/20		1061		972		1314		658		554		996		3052		371		2504		1132		2483		3033		1404

		9/21		4662		6452		8990		10239		7031		8665		8344		3291		5272		9967		7103		10798		7535		9/21		3687		5384		7874		9321		6408		7908		4724		2795		3232		8388		5064		6602		6110		9/21		975		1068		1116		918		623		757		3620		496		2040		1579		2039		4196		1426

		9/22		5427		4675		9939		8535		5234		10313		5443		2730		4813		15376		8872		6664		7593		9/22		4255		3928		8285		7717		4619		9312		3154		2273		3080		13186		6567		4059		6212		9/22		1172		747		1654		818		615		1001		2289		457		1733		2190		2305		2605		1381

		9/23		4366		3511		8989		9522		4472		5288		3437		3126		3723		14085		9867		7038		6602		9/23		3275		2947		7417		8506		4114		4633		2093		2538		2221		11920		7078		4577		5347		9/23		1091		564		1572		1016		358		655		1344		588		1502		2165		2789		2461		1255

		9/24		4173		3725		7940		8780		4246		3836		3278		2905		3369		17877		8876		4349		6483		9/24		2919		2983		6746		7973		3851		3185		1898		2474		1987		14749		6847		2639		5269		9/24		1254		742		1194		807		395		651		1380		431		1382		3128		2029		1710		1214

		9/25		3864		2653		6192		7421		4149		4190		2703		3020		2838		8152		7569		5351		4889		9/25		2586		2087		5139		6748		3834		3573		1602		2550		1712		6317		5887		2901		3945		9/25		1278		566		1053		673		315		617		1101		470		1126		1835		1682		2450		944

		9/26		3707		3748		4922		7443		5293		4706		2493		2940		2545		8650		5603		7150		4834		9/26		2452		2985		3903		6917		4790		4214		1429		2343		1588		6978		4171		3933		3932		9/26		1255		763		1019		526		503		492		1064		597		957		1672		1432		3217		903

		9/27		2909		3051		4811		7710		6241		5213		2000		1489		2081		7307		5448		6376		4535		9/27		1754		2335		3890		6696		5724		4764		1134		1199		1223		5710		4092		3606		3677		9/27		1155		716		921		1014		517		449		866		290		858		1597		1356		2770		858

		9/28		2014		2586		2948		5828		3434		4542		1763		2201		2015		6317		4850		5479		3648		9/28		1157		2020		2235		5157		3065		4065		1136		1844		1097		4916		3633		3335		2917		9/28		857		566		713		671		369		477		627		357		918		1401		1217		2144		732

		9/29		2492		2164		3303		4505		2853		3656		1826		1686		2573		4254		3996		3401		3082		9/29		1304		1729		2587		4090		2527		3239		1199		1361		1747		3546		2958		1957		2498		9/29		1188		435		716		415		326		417		627		325		826		708		1038		1444		583

		9/30		2517		2003		2774		3546		2839		3952		943		1622		2418		3814		2995		2487		2691		9/30		1595		1553		2063		3101		2541		3355		589		1330		1498		3002		2058		1363		2109		9/30		922		450		711		445		298		597		354		292		920		812		937		1124		582

		10/1		2468		1696		2230		2248		2386		2520		1561		1171		1262		3324		1658		2616		2006		10/1		1310		1321		1759		1924		2070		2064		1077		920		730		2779		1157		1432		1580		10/1		1158		375		471		324		316		456		484		251		532		545		501		1184		426

		10/2		2388		1428		2640		2238		2583		2651		1629		1334		1260		3498		3590		3491		2285		10/2		1248		1080		2243		1892		2302		2308		1124		1131		783		2835		2687		2082		1839		10/2		1140		348		397		346		281		343		505		203		477		663		903		1409		447

		10/3		1640		1675		1472		2695		2299		3187		1266		1276		1047		2755		3500		3548		2117		10/3		908		1352		1162		2301		2111		2928		861		1136		648		2310		2730		2284		1754		10/3		732		323		310		394		188		259		405		140		399		445		770		1264		363

		10/4		1577		1332		1920		3057		1452		2108		1350		536		942		4582		4889		1912		2217		10/4		886		1017		1509		2721		1247		1843		978		483		622		3799		3820		1195		1804		10/4		691		315		411		336		205		265		372		53		320		783		1069		717		413

		10/5		1433		939		1468		1662		1303		971		945		918		1137		2052		2652		1152		1405		10/5		754		702		1122		1524		1154		866		635		803		770		1669		2019		522		1126		10/5		679		237		346		138		149		105		310		115		367		383		633		630		278

		10/6		1051		856		1745		2676		919		1262		1053		1137		1773		1530		2407		1651		1536		10/6		541		658		1465		2479		791		1111		711		1034		1163		1248		1746		750		1241		10/6		510		198		280		197		128		151		342		103		610		282		661		901		295

		10/7		920		884		2767		1842		1674		1037		1374		1165		1295		1534		2829		1879		1640		10/7		545		701		2351		1705		1526		927		964		1013		900		1255		2150		1044		1349		10/7		375		183		416		137		148		110		410		152		395		279		679		835		291

		10/8		902		681		1386		1435		1204		1939		1880		1048		644		1864		3330		1350		1541		10/8		520		549		1116		1342		1071		1811		1279		925		451		1569		2528		687		1264		10/8		382		132		270		93		133		128		601		123		193		295		802		663		277

		10/9		718		778		1435		1825		1739		1472		1525		842		706		1237		1426		2386		1299		10/9		392		583		1025		1709		1585		1324		1022		720		496		1020		1074		1520		1056		10/9		326		195		410		116		154		148		503		122		210		217		352		866		243

		10/10		713		831		1397		1891		885		1090		1370		539		614		1472		1744		1448		1183		10/10		421		638		1058		1773		802		989		924		469		390		1216		1324		888		958		10/10		292		193		339		118		83		101		446		70		224		256		420		560		225

		10/11		1039		629		849		1448		907		806		1178		375		780		1194		1624		1308		979		10/11		716		527		640		1325		762		733		787		291		591		974		1177		807		781		10/11		323		102		209		123		145		73		391		84		189		220		447		501		198

		10/12		691		688		910		1429		1049		617		931		411		458		871		2024		566		939		10/12		457		568		643		1253		929		568		605		336		335		721		1439		320		740		10/12		234		120		267		176		120		49		326		75		123		150		585		246		199

		10/13		614		549		1257		1295		532		451		933		638		495		849		1367		495		837		10/13		392		439		1069		1162		458		421		600		551		400		717		1001		283		682		10/13		222		110		188		133		74		30		333		87		95		132		366		212		155

		10/14		652		480		839		824		694		530		840		546		662		578		968		791		696		10/14		415		379		722		762		577		484		530		483		522		492		706		485		566		10/14		237		101		117		62		117		46		310		63		140		86		262		306		130

		10/15		1031		518		804		888		390		816		791		552		454		607		1058		583		688		10/15		733		378		720		852		318		763		626		504		350		496		753		318		576		10/15		298		140		84		36		72		53		165		48		104		111		305		265		112

		10/16		687		474		1016		767		625		1172		612		299		501		507		1103		697		708		10/16		466		370		891		707		539		1112		450		267		372		414		827		362		595		10/16		221		104		125		60		86		60		162		32		129		93		276		335		113

		10/17		628		383		705		908		1184		714		427		354		645		579		700		420		660		10/17		444		293		634		858		1118		667		307		312		466		480		509		222		564		10/17		184		90		71		50		66		47		120		42		179		99		191		198		96

		10/18		433		552		449		1270		569		702		580		307		671		485		833		590		642		10/18		297		456		400		1213		492		656		460		258		467		394		594		391		539		10/18		136		96		49		57		77		46		120		49		204		91		239		199		103

		10/19		386		321		571		601		344		524		478		243		451		442		880		215		486		10/19		251		254		478		564		302		465		401		205		333		372		673		145		405		10/19		135		67		93		37		42		59		77		38		118		70		207		70		81

		10/20		287		404		437		543		347		716		478		123		181		334		719		315		428		10/20		162		325		343		511		292		662		381		111		143		291		533		144		359		10/20		125		79		94		32		55		54		97		12		38		43		186		171		69

		10/21		349		396		566		574		168		509		536		180		176		308		600		487		401		10/21		234		348		492		531		155		484		383		162		138		256		462		286		341		10/21		115		48		74		43		13		25		153		18		38		52		138		201		60

		10/22		441		251		358		409		162		344		274		257		191		267		556		528		307		10/22		295		216		307		380		140		320		220		217		127		223		424		325		257		10/22		146		35		51		29		22		24		54		40		64		44		132		203		50

		10/23		621		248		434		301		268		589		371		180		159		210		548		523		331		10/23		468		203		393		273		244		549		289		150		125		178		429		308		283		10/23		153		45		41		28		24		40		82		30		34		32		119		215		48

		10/24		660		218		315		382		327		348		338		141		195		221		388		422		287		10/24		483		177		290		367		309		314		285		129		166		187		284		225		251		10/24		177		41		25		15		18		34		53		12		29		34		104		197		37

		10/25		556		170		347		276		157		304		291		112		134		328		440		422		256		10/25		393		144		305		239		150		279		252		91		103		296		325		240		218		10/25		163		26		42		37		7		25		39		21		31		32		115		182		38

		10/26		410		188		293		211		231		247		144		149		147		229		378		256		222		10/26		271		154		246		210		225		218		107		134		128		193		277		143		189		10/26		139		34		47		1		6		29		37		15		19		36		101		113		33

		10/27		295		198		249		271		162		146		104		253		204		327		258		229		217		10/27		184		159		218		261		157		130		71		232		161		290		198		133		188		10/27		111		39		31		10		5		16		33		21		43		37		60		96		30

		10/28		270		184		391		246		165		123		172		131		153		223		158		263		195		10/28		178		153		338		239		148		105		134		107		117		201		133		175		168		10/28		92		31		53		7		17		18		38		24		36		22		25		88		27

		10/29		280		163		451		226		148		211		168		144		93		153		195		0		195		10/29		217		138		406		226		140		194		147		136		79		134		144				174		10/29		63		25		45		0		8		17		21		8		14		19		51				21

		10/30		304		182		482		192		131		356		205		63		156		116		178		0		206		10/30		219		172		426		181		128		337		175		51		132		104		138				184		10/30		85		10		56		11		3		19		30		12		24		12		40				22

		10/31		372		247		257		228		195		191		164		55		237		169		169		0		191		10/31		272		230		211		222		184		179		152		49		193		151		132				170		10/31		100		17		46		6		11		12		12		6		44		18		37				21

		11/1		125		55		230		192		146		188		151		62		136		127		246		0		153		11/1		122		45		206		189		126		187		129		53		114		107		192				135		11/1		3		10		24		3		20		1		22		9		22		20		54				19

		11/2		189		35		237		202		279		307		34		52		64		108		108		0		143		11/2		166		28		232		194		236		286		32		45		52		86		75				127		11/2		23		7		5		8		43		21		2		7		12		22		33				16

		11/3		226		32		219		246		226		578		26		98		90		85		147		0		175		11/3		188		32		207		229		195		542		26		89		72		71		126				159		11/3		38		0		12		17		31		36		0		9		18		14		21				16

		11/4		259		51		302		203		266		816		31		99		64		111		119		0		206		11/4		214		51		283		201		185		797		29		88		55		86		91				187		11/4		45		0		19		2		81		19		2		11		9		25		28				20

		11/5		245		61		142		147		181		818		84		70		12		58		101		0		167		11/5		212		61		138		137		151		796		78		68		11		50		73				156		11/5		33		0		4		10		30		22		6		2		1		8		28				11

		11/6		155		79		145		147		147		740		38		30		58		41		42		0		147		11/6		135		73		125		137		136		708		33		28		47		36		34				136		11/6		20		6		20		10		11		32		5		2		11		5		8				11

		11/7		63		124		152		57		98		134		40		45		23		79		44		0		80		11/7		55		124		128		57		88		125		36		36		19		63		35				71		11/7		8		0		24		0		10		9		4		9		4		16		9				9

		11/8		139		75		160		56		53		1		41		29		31		37		56		0		54		11/8		125		72		158		56		49		5		38		24		24		33		45				50		11/8		14		3		2		0		4		-4		3		5		7		4		11				4

		11/9		48		61		160		105		60		7		51		27		17		28		53		0		57		11/9		44		61		156		100		60		6		45		26		19		24		42				54		11/9		4		0		4		5		0		1		6		1		-2		4		11				3

		11/10		130		62		186		60		67		6		71		34		10		65		57		0		62		11/10		111		62		181		65		67		6		68		31		10		58		43				59		11/10		19		0		5		-5		0		0		3		3		0		7		14				3

		11/11		66		72		218		64		59		90		53		15		2		61		174		0		81		11/11		69		72		212		64		58		90		51		14		1		47		138				75		11/11		-3		0		6		0		1		0		2		1		1		14		36				6

		11/12		115		86		111		70		67		113		38		18		20		46		32		0		60		11/12		106		86		95		65		69		113		35		17		18		37		26				56		11/12		9		0		16		5		-2		0		3		1		2		9		6				4

		11/13		80		166		134		47		69		101		35		23		23		33		26		0		66		11/13		60		156		128		47		69		93		36		19		22		26		31				63		11/13		20		10		6		0		0		8		-1		4		1		7		5				4

		11/14		23		115		104		36		21		80		38		7		26		36		30		0		49		11/14		26		115		96		36		21		74		37		6		22		30		22				46		11/14		-3		0		8		0		0		6		1		1		4		6		8				3

		11/15		102		347		60		45		28		63		23		12		26		32		28		0		66		11/15		90		345		60		45		29		61		21		11		25		25		24				65		11/15		12		2		0		0		-1		2		2		1		1		7		4				2

		11/16						100		-19		10		74		22		6		21		27		39		0		31		11/16						96		-19		10		68		21		3		21		24		30				28		11/16						4		0		0		6		1		3		0		3		9				3

		11/17						-12		20		-1		62		17		8		8		24		23		0		17		11/17						-12		20		-4		61		18		8		8		21		20				16		11/17						0		0		3		1		-1		0		0		3		3				1

		11/18						-1		0		13		90		14		14		4		26		13		0		19		11/18						-1		0		13		86		14		14		4		22		8				18		11/18						0		0		0		4		0		0		0		4		5				1

		11/19						-2		31		13		63		4		5		10		15		12		0		17		11/19						-3		31		13		62		4		5		10		14		9				16		11/19						1		0		0		1		0		0		0		1		3				1

		11/20						9		25		0		42		9		10		9		26				0		16		11/20						11		25		0		41		8		10		10		23						16		11/20						-2		0		0		1		1		0		-1		3						0

		11/21						16		31		6		26		13		5		6		15				0		15		11/21						13		31		6		26		13		5		5		12						14		11/21						3		0		0		0		0		0		1		3						1

		11/22						48		8		11		28		4		6		7		17				0		16		11/22						48		8		11		28		3		6		6		16						16		11/22						0		0		0		0		1		0		1		1						0

		11/23						25		24		2		11		6		7		9		16				0		13		11/23						25		24		2		11		6		7		9		12						12		11/23						0		0		0		0		0		0		0		4						1

		11/24						30		23		9		16		4		7		8		24				0		15		11/24						30		22		9		16		4		7		8		20						15		11/24						0		1		0		0		0		0		0		4						1

		11/25						30		-4		6		28		9		6		1		9				0		11		11/25						30		-5		6		24		9		6		1		7						10		11/25						0		1		0		4		0		0		0		2						1

		11/26						20		-12		2		9		4		3		4		11				0		5		11/26						20		-12		2		8		4		3		5		11						5		11/26						0		0		0		1		0		0		-1		0						0

		11/27						26		4		6		7		9		3		3		0				0		7		11/27						26		4		6		7		9		3		3		0						7		11/27						0		0		0		0		0		0		0		0						0

		11/28						-14		8		2		20		9		3		3		5				0		5		11/28						-14		8		2		20		7		3		3		5						4		11/28						0		0		0		0		2		0		0		0						0

		11/29						-33		10		3		10		8		3		1		14				0		2		11/29						-33		10		3		10		8		3		2		13						2		11/29						0		0		0		0		0		0		-1		1						0

		11/30						25		14		6		8		7		3		1		8				0		9		11/30						25		14		6		8		7		2		1		8						9		11/30						0		0		0		0		0		1		0		0						0





STHD Daily Counts

		Bonneville Dam Passage Window Counts - Steelhead												All Steelhead																												Clipped																												Unclipped

																												Rolling																												Rolling																												Rolling

		Date		2001		2002		2003		2004		2005		2006		2007		2008		2009		2010		2011		2012		10 yr Ave		Date		2001		2002		2003		2004		2005		2006		2007		2008		2009		2010		2011		2012		10 yr Ave		Date		2001		2002		2003		2004		2005		2006		2007		2008		2009		2010		2011		2012		10 yr Ave

		3/1		44		33		131		31		-15		54		13		33		13		56		7		13		36		3/1		32		41		86		25		-14		45		7		18		10		38		3		8		26		3/1		12		-8		45		6		-1		9		6		15		3		18		4		5		10

		3/2		68		49		93		34		-10		10		25		19		9		21		14		24		26		3/2		41		41		75		24		1		9		15		9		6		14		8		16		20		3/2		27		8		18		10		-11		1		10		10		3		7		6		8		6

		3/3		80		19		64		29		-4		35		23		7		20		34		6		32		23		3/3		55		20		58		31		4		28		17		2		10		25		2		20		20		3/3		25		-1		6		-2		-8		7		6		5		10		9		4		12		4

		3/4		34		21		35		29		4		36		14		14		8		32		9		47		20		3/4		30		20		40		27		5		32		8		9		5		19		1		30		17		3/4		4		1		-5		2		-1		4		6		5		3		13		8		17		4

		3/5		92		24		60		14		6		113		21		17		9		43		18		60		33		3/5		63		22		69		8		5		90		17		9		4		25		13		40		26		3/5		29		2		-9		6		1		23		4		8		5		18		5		20		6

		3/6		59		58		58		35		6		52		34		29		14		17		15		37		32		3/6		39		58		58		31		3		48		22		16		8		15		5		22		26		3/6		20		0		0		4		3		4		12		13		6		2		10		15		5

		3/7		43		64		102		39		7		45		38		12		11		38		11		57		37		3/7		38		57		86		33		12		38		26		3		10		32		5		37		30		3/7		5		7		16		6		-5		7		12		9		1		6		6		20		7

		3/8		58		28		100		37		14		37		41		18		-1		63		7		49		34		3/8		48		28		78		33		17		32		29		10		1		50		7		32		29		3/8		10		0		22		4		-3		5		12		8		-2		13		0		17		6

		3/9		87		59		118		51		25		49		24		13		8		55		15		41		42		3/9		62		57		83		43		27		40		17		8		3		39		12		25		33		3/9		25		2		35		8		-2		9		7		5		5		16		3		16		9

		3/10		70		70		119		62		-10		38		78		55		3		83		80		42		58		3/10		52		68		95		54		-6		30		58		28		0		60		46		37		43		3/10		18		2		24		8		-4		8		20		27		3		23		34		5		15

		3/11		40		60		65		79		18		16		124		13		4		88		69		52		54		3/11		33		59		58		77		17		16		86		10		5		61		44		33		43		3/11		7		1		7		2		1		0		38		3		-1		27		25		19		10

		3/12		33		111		66		59		20		21		90		41		7		91		33		50		54		3/12		25		98		55		54		19		24		65		25		6		62		18		37		43		3/12		8		13		11		5		1		-3		25		16		1		29		15		13		11

		3/13		39		74		57		67		-3		-51		87		19		3		98		17		55		37		3/13		33		72		37		65		7		-36		53		6		0		73		7		35		28		3/13		6		2		20		2		-10		-15		34		13		3		25		10		20		8

		3/14		44		68		76		41		5		35		77		39		3		111		49		61		50		3/14		37		60		61		34		8		27		48		24		1		72		29		45		36		3/14		7		8		15		7		-3		8		29		15		2		39		20		16		14

		3/15		48		13		110		63		8		-12		37		27		17		142		55		65		46		3/15		42		13		103		56		12		-6		25		15		18		112		29		40		38		3/15		6		0		7		7		-4		-6		12		12		-1		30		26		25		8

		3/16		71		59		54		71		-9		27		23		21		16		87		61		178		41		3/16		57		55		54		70		4		24		17		13		8		56		32		125		33		3/16		14		4		0		1		-13		3		6		8		8		31		29		53		8

		3/17		66		100		21		71		-75		11		21		19		12		107		35		145		32		3/17		41		89		26		71		-41		12		16		11		9		65		14		100		27		3/17		25		11		-5		0		-34		-1		5		8		3		42		21		45		5

		3/18		107		142		41		65		7		22		35		40		11		72		28		74		46		3/18		49		86		33		50		26		20		26		16		14		54		17		51		34		3/18		58		56		8		15		-19		2		9		24		-3		18		11		23		12

		3/19		88		165		50		78		11		7		34		34		24		135		39		52		58		3/19		50		116		52		67		12		7		25		16		11		98		28		29		43		3/19		38		49		-2		11		-1		0		9		18		13		37		11		23		15

		3/20		80		126		40		56		30		27		40		22		21		49		36		21		45		3/20		37		76		38		45		30		25		21		14		12		25		20		11		31		3/20		43		50		2		11		0		2		19		8		9		24		16		10		14

		3/21		71		114		50		63		5		14		43		19		47		54		30		21		44		3/21		35		70		45		49		3		12		28		10		31		37		17		13		30		3/21		36		44		5		14		2		2		15		9		16		17		13		8		14

		3/22		90		103		69		88		6		11		49		19		43		100		41		72		53		3/22		59		71		63		76		5		11		28		12		30		79		31		44		41		3/22		31		32		6		12		1		0		21		7		13		21		10		28		12

		3/23		88		94		46		60		7		31		59		22		32		104		42		67		50		3/23		57		65		42		48		2		26		38		10		22		77		28		49		36		3/23		31		29		4		12		5		5		21		12		10		27		14		18		14

		3/24		70		135		33		74		2		30		60		6		28		96		32		74		50		3/24		35		84		40		61		1		22		39		6		15		72		15		47		36		3/24		35		51		-7		13		1		8		21		0		13		24		17		27		14

		3/25		56		140		40		50		4		21		55		29		30		129		33		82		53		3/25		32		86		35		43		4		20		33		18		19		105		18		62		38		3/25		24		54		5		7		0		1		22		11		11		24		15		20		15

		3/26		81		133		78		51		-1		29		53		38		37		126		43		70		59		3/26		70		85		78		54		-1		23		41		23		24		80		22		58		43		3/26		11		48		0		-3		0		6		12		15		13		46		21		12		16

		3/27		45		114		79		84		17		32		55		48		53		106		58		79		65		3/27		23		77		60		73		13		27		43		37		39		66		36		50		47		3/27		22		37		19		11		4		5		12		11		14		40		22		29		18

		3/28		52		102		116		98		20		42		67		26		31		75		78		95		66		3/28		26		62		87		95		11		32		48		12		24		49		34		64		45		3/28		26		40		29		3		9		10		19		14		7		26		44		31		20

		3/29		49		96		75		85		5		62		59		13		39		107		92		86		63		3/29		41		45		68		82		4		52		48		6		29		63		64		61		46		3/29		8		51		7		3		1		10		11		7		10		44		28		25		17

		3/30		55		102		93		80		2		50		78		45		74		99		137		57		76		3/30		44		62		77		75		0		45		57		25		57		77		69		31		54		3/30		11		40		16		5		2		5		21		20		17		22		68		26		22

		3/31		60		121		125		55		1		50		57		23		51		111		77		82		67		3/31		32		52		122		50		1		46		37		16		27		81		47		63		48		3/31		28		69		3		5		0		4		20		7		24		30		30		19		19

		4/1		67		89		79		48		12		70		77		52		12		100		78		78		62		4/1		51		59		40		30		9		55		53		28		8		69		41		58		39		4/1		16		30		39		18		3		15		24		24		4		31		37		20		23

		4/2		64		80		80		53		7		42		40		47		31		58		73		91		51		4/2		41		36		53		36		6		34		26		23		22		34		43		69		31		4/2		23		44		27		17		1		8		14		24		9		24		30		22		20

		4/3		70		109		78		42		13		31		53		53		52		48		105		49		58		4/3		53		58		45		31		7		26		38		39		33		30		56		31		36		4/3		17		51		33		11		6		5		15		14		19		18		49		18		22

		4/4		72		94		101		72		11		32		54		44		73		58		73		68		61		4/4		59		67		61		48		4		18		38		28		45		39		26		53		37		4/4		13		27		40		24		7		14		16		16		28		19		47		15		24

		4/5		50		85		97		70		17		55		37		43		70		58		70		64		60		4/5		35		42		60		53		12		35		28		24		47		41		53		41		40		4/5		15		43		37		17		5		20		9		19		23		17		17		23		21

		4/6		65		76		69		48		47		74		52		78		62		88		54		42		65		4/6		41		42		33		28		30		39		31		48		40		57		34		36		38		4/6		24		34		36		20		17		35		21		30		22		31		20		6		27

		4/7		49		64		76		100		20		82		39		61		71		68		62		28		64		4/7		35		38		40		66		13		44		22		48		47		41		39		22		40		4/7		14		26		36		34		7		38		17		13		24		27		23		6		25

		4/8		45		48		80		90		30		77		38		68		53		113		47		30		64		4/8		29		32		36		53		20		53		24		36		32		84		31		15		40		4/8		16		16		44		37		10		24		14		32		21		29		16		15		24

		4/9		77		48		74		49		14		53		29		61		75		91		27		60		52		4/9		55		30		48		29		2		22		23		46		47		64		19		43		33		4/9		22		18		26		20		12		31		6		15		28		27		8		17		19

		4/10		91		85		46		88		24		33		35		51		77		135		29		33		60		4/10		82		57		34		56		15		21		31		35		39		92		12		22		39		4/10		9		28		12		32		9		12		4		16		38		43		17		11		21

		4/11		61		91		71		47		21		26		35		58		36		105		22		20		51		4/11		53		59		53		28		15		18		23		35		26		65		11		16		33		4/11		8		32		18		19		6		8		12		23		10		40		11		4		18

		4/12		90		74		61		47		17		61		19		61		53		88		44		26		53		4/12		66		56		44		31		10		35		15		39		30		58		19		26		34		4/12		24		18		17		16		7		26		4		22		23		30		25		0		19

		4/13		70		76		43		86		53		36		46		63		48		43		44		35		54		4/13		60		48		21		45		25		24		35		37		21		27		23		24		31		4/13		10		28		22		41		28		12		11		26		27		16		21		11		23

		4/14		49		24		40		66		30		48		40		72		77		69		40		58		51		4/14		49		19		26		45		16		22		22		49		48		45		26		40		32		4/14		0		5		14		21		14		26		18		23		29		24		14		18		19

		4/15		50		57		33		69		21		26		32		32		61		130		31		44		49		4/15		41		41		18		45		10		19		23		24		40		79		17		35		32		4/15		9		16		15		24		11		7		9		8		21		51		14		9		18

		4/16		41		88		21		49		42		28		20		36		54		122		31		27		49		4/16		34		58		11		29		24		19		14		17		40		71		23		20		31		4/16		7		30		10		20		18		9		6		19		14		51		8		7		19

		4/17		44		73		13		80		36		24		44		34		41		138		27		31		51		4/17		36		54		10		45		14		15		32		26		29		110		14		15		35		4/17		8		19		3		35		22		9		12		8		12		28		13		16		16

		4/18		30		34		21		70		46		31		37		32		43		110		42		35		47		4/18		20		26		18		38		30		21		20		20		27		61		32		30		29		4/18		10		8		3		32		16		10		17		12		16		49		10		5		17

		4/19		43		59		27		64		58		40		30		20		59		97		26		45		48		4/19		45		42		24		40		31		24		11		15		37		87		20		25		33		4/19		-2		17		3		24		27		16		19		5		22		10		6		20		15

		4/20		47		69		45		102		56		28		26		32		55		102		46		44		56		4/20		37		41		29		62		25		20		19		26		43		74		31		27		37		4/20		10		28		16		40		31		8		7		6		12		28		15		17		19

		4/21		71		63		27		89		62		16		15		53		84		81		19		64		51		4/21		57		45		15		50		39		14		8		41		54		60		16		46		34		4/21		14		18		12		39		23		2		7		12		30		21		3		18		17

		4/22		58		16		19		56		60		19		24		41		44		70		42		52		39		4/22		50		15		14		29		46		17		11		24		33		56		28		32		27		4/22		8		1		5		27		14		2		13		17		11		14		14		20		12

		4/23		69		40		38		69		42		17		23		34		64		58		30		59		42		4/23		64		25		32		48		18		14		18		22		52		39		23		38		29		4/23		5		15		6		21		24		3		5		12		12		19		7		21		12

		4/24		102		74		53		42		47		26		16		29		45		67		29		39		43		4/24		92		54		46		22		29		18		8		23		31		58		22		29		31		4/24		10		20		7		20		18		8		8		6		14		9		7		10		12

		4/25		88		52		35		31		61		17		25		43		40		61		29		19		39		4/25		78		40		20		26		43		12		17		28		32		27		21		8		27		4/25		10		12		15		5		18		5		8		15		8		34		8		11		13

		4/26		78		75		25		30		55		37		30		44		43		84		59		19		48		4/26		61		55		13		20		36		25		21		28		32		65		42		13		34		4/26		17		20		12		10		19		12		9		16		11		19		17		6		15

		4/27		79		70		34		48		63		31		30		48		43		66		55		35		49		4/27		70		52		27		41		52		13		25		37		29		53		31		30		36		4/27		9		18		7		7		11		18		5		11		14		13		24		5		13

		4/28		104		60		21		37		42		25		16		46		26		85		50		31		41		4/28		94		42		15		30		27		9		11		36		19		56		39		25		28		4/28		10		18		6		7		15		16		5		10		7		29		11		6		12

		4/29		86		69		33		32		27		52		33		42		31		90		57		46		47		4/29		72		55		24		24		18		37		24		29		20		66		31		38		33		4/29		14		14		9		8		9		15		9		13		11		24		26		8		14

		4/30		61		69		34		41		30		37		25		49		24		84		44		40		44		4/30		52		51		23		33		15		27		19		32		23		63		30		26		32		4/30		9		18		11		8		15		10		6		17		1		21		14		14		12

		5/1		59		60		38		69		35		24		33		41		47		78		72		33		50		5/1		46		45		21		54		22		21		22		34		36		54		53		18		36		5/1		13		15		17		15		13		3		11		7		11		24		19		15		14

		5/2		61		70		45		100		32		28		24		49		20		76		48		28		49		5/2		53		55		33		88		24		17		20		39		13		61		35		25		39		5/2		8		15		12		12		8		11		4		10		7		15		13		3		11

		5/3		73		57		38		93		44		22		36		50		33		81		49		39		50		5/3		59		42		36		75		25		18		30		40		26		64		39		23		40		5/3		14		15		2		18		19		4		6		10		7		17		10		16		11

		5/4		64		77		19		86		24		35		33		35		21		102		43		35		48		5/4		54		58		18		73		21		25		29		31		20		79		37		29		39		5/4		10		19		1		13		3		10		4		4		1		23		6		6		8

		5/5		81		86		25		62		46		41		28		54		41		121		26		31		53		5/5		61		72		23		52		29		32		23		43		28		95		25		22		42		5/5		20		14		2		10		17		9		5		11		13		26		1		9		11

		5/6		127		77		31		60		36		25		33		27		64		133		32		30		52		5/6		110		54		26		42		31		19		31		25		51		105		24		20		41		5/6		17		23		5		18		5		6		2		2		13		28		8		10		11

		5/7		143		78		50		58		26		36		48		37		68		119		58		41		58		5/7		119		58		33		42		19		28		41		31		57		87		45		34		44		5/7		24		20		17		16		7		8		7		6		11		32		13		7		14

		5/8		168		57		37		64		26		35		37		37		73		137		41		40		54		5/8		148		44		30		52		17		25		33		27		63		102		27		27		42		5/8		20		13		7		12		9		10		4		10		10		35		14		13		12

		5/9		157		72		29		49		17		31		43		73		50		116		40		23		52		5/9		142		54		23		41		16		24		39		65		41		90		29		18		42		5/9		15		18		6		8		1		7		4		8		9		26		11		5		10

		5/10		147		87		27		36		38		59		38		38		53		148		47		32		57		5/10		129		62		17		27		30		47		29		32		49		123		37		23		45		5/10		18		25		10		9		8		12		9		6		4		25		10		9		12

		5/11		179		99		29		59		10		52		33		24		78		129		50		38		56		5/11		155		75		22		45		8		33		28		23		68		99		43		28		44		5/11		24		24		7		14		2		19		5		1		10		30		7		10		12

		5/12		185		147		50		76		45		47		40		43		66		173		35		47		72		5/12		153		108		40		57		31		37		36		35		56		141		25		37		57		5/12		32		39		10		19		14		10		4		8		10		32		10		10		16

		5/13		166		150		45		75		36		44		25		39		89		131		45		60		68		5/13		141		111		33		64		28		33		24		34		72		103		28		44		53		5/13		25		39		12		11		8		11		1		5		17		28		17		16		15

		5/14		162		215		58		102		42		45		46		36		75		139		52		77		81		5/14		125		164		45		86		30		31		44		33		69		118		42		50		66		5/14		37		51		13		16		12		14		2		3		6		21		10		27		15

		5/15		138		248		47		107		46		67		50		38		86		154		52		75		90		5/15		119		179		43		78		35		53		45		28		72		122		34		51		69		5/15		19		69		4		29		11		14		5		10		14		32		18		24		21

		5/16		170		167		57		107		36		63		65		48		64		106		45		73		76		5/16		140		129		46		86		29		49		60		45		56		81		33		49		61		5/16		30		38		11		21		7		14		5		3		8		25		12		24		14

		5/17		177		138		93		94		62		63		55		31		80		96		51		66		76		5/17		145		105		75		74		49		43		48		29		69		77		45		43		61		5/17		32		33		18		20		13		20		7		2		11		19		6		23		15

		5/18		239		173		66		103		86		80		50		38		125		92		44		84		86		5/18		192		136		58		76		75		62		46		35		103		68		29		61		69		5/18		47		37		8		27		11		18		4		3		22		24		15		23		17

		5/19		254		107		47		121		68		44		40		98		76		117		28		58		75		5/19		198		80		33		90		47		34		31		84		61		92		22		37		57		5/19		56		27		14		31		21		10		9		14		15		25		6		21		17

		5/20		318		241		55		67		48		43		32		100		85		72		50		53		79		5/20		260		197		36		52		37		32		25		79		73		57		39		33		63		5/20		58		44		19		15		11		11		7		21		12		15		11		20		17

		5/21		306		261		51		105		44		60		33		88		119		91		56		37		91		5/21		248		198		33		72		34		43		27		76		102		76		38		25		70		5/21		58		63		18		33		10		17		6		12		17		15		18		12		21

		5/22		287		254		67		131		63		58		43		80		100		66		59		45		92		5/22		224		204		53		106		45		42		37		69		81		47		47		23		73		5/22		63		50		14		25		18		16		6		11		19		19		12		22		19

		5/23		315		307		63		94		56		44		49		85		94		59		45		45		90		5/23		265		235		45		73		40		34		39		76		81		41		33		39		70		5/23		50		72		18		21		16		10		10		9		13		18		12		6		20

		5/24		318		240		73		98		47		63		67		87		63		118		53		56		91		5/24		258		183		59		77		38		57		58		74		54		103		46		44		75		5/24		60		57		14		21		9		6		9		13		9		15		7		12		16

		5/25		377		262		67		99		30		64		96		80		114		119		42		66		97		5/25		318		193		50		78		25		47		84		69		101		95		32		48		77		5/25		59		69		17		21		5		17		12		11		13		24		10		18		20

		5/26		383		226		94		115		24		57		97		91		111		63		71		76		95		5/26		317		158		69		93		15		46		78		76		97		45		53		60		73		5/26		66		68		25		22		9		11		19		15		14		18		18		16		22

		5/27		466		223		101		118		30		62		96		98		117		91		67		58		100		5/27		362		175		74		89		26		51		87		81		96		67		51		43		80		5/27		104		48		27		29		4		11		9		17		21		24		16		15		21

		5/28		546		242		98		100		62		62		118		80		121		103		61		90		105		5/28		431		180		74		79		39		50		100		71		104		84		47		63		83		5/28		115		62		24		21		23		12		18		9		17		19		14		27		22

		5/29		563		343		72		175		86		73		89		91		86		134		67		103		122		5/29		439		252		49		133		72		58		76		83		66		91		45		77		93		5/29		124		91		23		42		14		15		13		8		20		43		22		26		29

		5/30		497		391		53		145		110		54		98		99		68		74		66		79		116		5/30		410		261		33		101		86		47		86		87		55		56		53		62		87		5/30		87		130		20		44		24		7		12		12		13		18		13		17		29

		5/31		577		492		89		179		162		56		91		81		108		150		63		85		147		5/31		446		323		77		127		123		40		70		74		90		112		48		68		108		5/31		131		169		12		52		39		16		21		7		18		38		15		17		39

		6/1		703		475		128		163		170		73		89		85		126		160		85		81		155		6/1		544		305		96		114		141		59		75		77		105		112		63		58		115		6/1		159		170		32		49		29		14		14		8		21		48		22		23		41

		6/2		914		423		111		183		138		72		102		112		168		178		99		95		159		6/2		708		268		81		126		102		52		84		92		149		128		76		78		116		6/2		206		155		30		57		36		20		18		20		19		50		23		17		43

		6/3		1085		457		97		211		138		96		79		129		225		196		69		114		170		6/3		805		293		73		139		108		75		67		112		192		146		51		80		126		6/3		280		164		24		72		30		21		12		17		33		50		18		34		44

		6/4		1022		611		124		316		94		98		90		194		198		182		114		74		202		6/4		772		407		79		237		48		88		72		156		168		141		75		56		147		6/4		250		204		45		79		46		10		18		38		30		41		39		18		55

		6/5		1075		667		95		297		88		99		111		163		213		177		103		90		201		6/5		775		421		54		212		56		80		79		136		189		120		78		61		143		6/5		300		246		41		85		32		19		32		27		24		57		25		29		59

		6/6		1286		611		146		399		144		130		77		162		166		211		103		90		215		6/6		954		353		108		260		95		93		63		132		141		146		73		63		146		6/6		332		258		38		139		49		37		14		30		25		65		30		27		69

		6/7		1343		899		127		292		168		119		88		160		186		186		119		135		234		6/7		970		549		90		189		97		84		75		132		163		133		96		101		161		6/7		373		350		37		103		71		35		13		28		23		53		23		34		74

		6/8		1402		954		161		241		177		147		71		129		210		207		117		142		241		6/8		969		538		102		159		116		114		61		107		186		156		96		102		164		6/8		433		416		59		82		61		33		10		22		24		51		21		40		78

		6/9		1214		932		151		230		247		183		116		156		210		190		153		175		257		6/9		838		532		112		152		153		109		98		126		181		132		110		124		171		6/9		376		400		39		78		94		74		18		30		29		58		43		51		86

		6/10		1250		1273		157		286		199		201		120		188		261		252		157		158		309		6/10		846		770		101		190		145		145		102		157		229		173		112		122		212		6/10		404		503		56		96		54		56		18		31		32		79		45		36		97

		6/11		995		1231		147		398		227		182		162		238		279		273		127		167		326		6/11		691		766		102		290		139		117		146		197		220		195		102		127		227		6/11		304		465		45		108		88		65		16		41		59		78		25		40		99

		6/12		928		1556		186		384		242		144		159		277		274		300		161		182		368		6/12		589		840		146		258		146		108		150		216		221		214		109		130		241		6/12		339		716		40		126		96		36		9		61		53		86		52		52		128

		6/13		948		1323		205		362		246		163		190		344		333		403		187		187		376		6/13		620		692		151		232		161		127		168		262		269		292		140		130		249		6/13		328		631		54		130		85		36		22		82		64		111		47		57		126

		6/14		1342		1274		199		420		262		206		144		331		257		468		188		179		375		6/14		847		651		140		289		174		147		130		243		214		333		140		134		246		6/14		495		623		59		131		88		59		14		88		43		135		48		45		129

		6/15		1270		1467		225		391		342		195		119		420		273		509		164		248		411		6/15		741		836		172		254		216		168		109		330		214		347		112		172		276		6/15		529		631		53		137		126		27		10		90		59		162		52		76		135

		6/16		1282		1493		242		413		328		184		171		293		230		449		178		268		398		6/16		816		847		158		252		219		141		143		225		169		287		111		182		255		6/16		466		646		84		161		109		43		28		68		61		162		67		86		143

		6/17		1483		1579		301		640		361		259		166		432		254		639		167		326		480		6/17		931		826		197		426		237		173		144		324		195		476		113		227		311		6/17		552		753		104		214		124		86		22		108		59		163		54		99		169

		6/18		1759		1495		318		588		321		227		199		426		289		720		197		299		478		6/18		1069		846		207		366		208		179		174		342		230		535		129		210		322		6/18		690		649		111		222		113		48		25		84		59		185		68		89		156

		6/19		2406		1661		290		571		314		226		191		532		348		901		172		368		521		6/19		1422		851		203		313		201		160		165		391		271		600		120		244		328		6/19		984		810		87		258		113		66		26		141		77		301		52		124		193

		6/20		2699		1875		328		644		345		182		223		564		310		1037		192		332		570		6/20		1540		1005		241		345		217		133		192		412		248		694		143		208		363		6/20		1159		870		87		299		128		49		31		152		62		343		49		124		207

		6/21		3247		1714		438		728		438		209		249		441		407		1127		168		302		592		6/21		1855		948		293		414		270		144		202		330		287		750		116		204		375		6/21		1392		766		145		314		168		65		47		111		120		377		52		98		217

		6/22		4071		1655		499		837		445		179		204		513		346		1155		276		377		611		6/22		2230		932		331		443		266		140		157		368		229		697		200		269		376		6/22		1841		723		168		394		179		39		47		145		117		458		76		108		235

		6/23		3917		2061		515		828		462		288		304		595		349		1155		269		375		683		6/23		2142		1078		347		436		304		224		240		436		244		642		170		250		412		6/23		1775		983		168		392		158		64		64		159		105		513		99		125		271

		6/24		3404		2510		548		735		365		275		356		567		348		1403		310		306		742		6/24		1904		1298		386		396		194		211		283		407		251		855		198		199		448		6/24		1500		1212		162		339		171		64		73		160		97		548		112		107		294

		6/25		3390		2108		589		816		417		341		350		648		403		1392		358		462		742		6/25		1997		1065		388		392		265		272		264		397		288		812		215		322		436		6/25		1393		1043		201		424		152		69		86		251		115		580		143		140		306

		6/26		3561		3140		620		835		435		496		255		790		474		1509		404		503		896		6/26		2014		1579		424		411		249		354		195		477		331		756		250		323		503		6/26		1547		1561		196		424		186		142		60		313		143		753		154		180		393

		6/27		3500		3512		933		756		546		540		472		777		542		2171		434		454		1068		6/27		1937		1887		565		377		316		352		352		504		354		1145		266		290		612		6/27		1563		1625		368		379		230		188		120		273		188		1026		168		164		457

		6/28		3815		4643		828		962		609		533		624		865		714		1883		593		426		1225		6/28		2095		2382		523		499		351		319		444		520		460		880		366		264		674		6/28		1720		2261		305		463		258		214		180		345		254		1003		227		162		551

		6/29		3839		4202		1061		1186		607		632		714		998		773		1955		585		506		1271		6/29		2053		2228		637		662		317		426		535		599		480		858		317		297		706		6/29		1786		1974		424		524		290		206		179		399		293		1097		268		209		565

		6/30		5083		3387		1197		1071		411		493		594		980		776		1926		558		522		1139		6/30		2663		1871		754		537		226		336		430		565		442		832		331		330		632		6/30		2420		1516		443		534		185		157		164		415		334		1094		227		192		507

		7/1		5941		3631		1193		1195		904		575		690		1061		841		2489		690		718		1327		7/1		3250		2004		666		599		495		364		477		588		486		1128		386		417		719		7/1		2691		1627		527		596		409		211		213		473		355		1361		304		301		608

		7/2		5641		3219		1090		1247		1022		600		576		1184		1040		3153		761		664		1389		7/2		3156		1797		627		602		535		366		386		662		618		1302		415		370		731		7/2		2485		1422		463		645		487		234		190		522		422		1851		346		294		658

		7/3		4746		4361		1106		1065		1217		665		600		1229		1290		2265		1054		753		1485		7/3		2755		2306		620		507		648		398		366		642		735		945		578		399		775		7/3		1991		2055		486		558		569		267		234		587		555		1320		476		354		711

		7/4		5287		4743		1180		919		1263		685		745		1359		1447		2719		809		688		1587		7/4		3038		2542		685		454		693		402		470		633		850		1130		424		377		828		7/4		2249		2201		495		465		570		283		275		726		597		1589		385		311		759

		7/5		4702		4814		1106		998		1445		766		821		1432		1408		3262		993		820		1705		7/5		2607		2651		672		491		717		467		508		755		784		1381		481		404		891		7/5		2095		2163		434		507		728		299		313		677		624		1881		512		416		814

		7/6		7591		4955		1149		1183		1781		773		932		1613		1659		3547		1065		874		1866		7/6		4431		2870		598		570		895		452		573		747		950		1488		466		449		961		7/6		3160		2085		551		613		886		321		359		866		709		2059		599		425		905

		7/7		7243		2510		1732		1910		1757		873		1062		2164		1358		3645		1210		1114		1822		7/7		4354		1575		910		949		927		469		623		1029		741		1520		563		618		931		7/7		2889		935		822		961		830		404		439		1135		617		2125		647		496		892

		7/8		6727		5557		1880		1762		1426		815		1151		2034		1280		4298		1074		1154		2128		7/8		4165		3267		970		904		695		449		671		956		690		1901		485		597		1099		7/8		2562		2290		910		858		731		366		480		1078		590		2397		589		557		1029

		7/9		10181		6050		1558		2182		1857		996		1003		2718		1241		5369		1102		1154		2408		7/9		6334		3642		761		1115		939		540		587		1299		676		2405		515		552		1248		7/9		3847		2408		797		1067		918		456		416		1419		565		2964		587		602		1160

		7/10		9362		5486		1782		1718		1522		1239		1090		2572		1463		5342		1288		1362		2350		7/10		5846		3515		908		900		773		617		623		1197		719		2529		629		686		1241		7/10		3516		1971		874		818		749		622		467		1375		744		2813		659		676		1109

		7/11		9743		7676		2203		1887		1526		1301		1400		3383		1563		7182		1308		1470		2943		7/11		6263		4858		1085		1012		801		658		796		1677		783		3129		618		714		1542		7/11		3480		2818		1118		875		725		643		604		1706		780		4053		690		756		1401

		7/12		10646		5703		2746		2031		1294		1379		1303		3274		1821		7130		1346		1926		2803		7/12		7077		3852		1356		1072		673		701		679		1656		914		3100		590		1014		1459		7/12		3569		1851		1390		959		621		678		624		1618		907		4030		756		912		1343

		7/13		11371		4434		3381		1972		1718		1776		1536		4087		2355		7298		1791		2277		3035		7/13		7687		2889		1836		1000		884		939		859		2132		1117		3546		783		1153		1599		7/13		3684		1545		1545		972		834		837		677		1955		1238		3752		1008		1124		1436

		7/14		13579		4326		3363		2922		1695		1379		1610		5085		2689		7238		1685		2407		3199		7/14		9417		2778		1613		1470		912		768		909		2615		1305		3576		742		1226		1669		7/14		4162		1548		1750		1452		783		611		701		2470		1384		3662		943		1181		1530

		7/15		12277		3579		3330		3288		1991		1283		1794		4352		2502		5196		2316		2480		2963		7/15		8687		2360		1835		1679		1060		701		949		2311		1247		2652		1010		1273		1580		7/15		3590		1219		1495		1609		931		582		845		2041		1255		2544		1306		1207		1383

		7/16		12984		5395		3541		3951		1923		1385		1873		5361		2559		4030		2461		2697		3248		7/16		9382		3325		1958		2093		1050		783		1018		2979		1275		2045		1059		1394		1759		7/16		3602		2070		1583		1858		873		602		855		2382		1284		1985		1402		1303		1489

		7/17		10608		5754		4278		3438		2016		1615		1682		6349		2884		5153		3086		2920		3626		7/17		7893		3663		2246		1925		1135		887		972		3555		1551		2682		1378		1446		1999		7/17		2715		2091		2032		1513		881		728		710		2794		1333		2471		1708		1474		1626

		7/18		10573		6524		4236		3655		2388		1525		1514		6558		2871		5367		3182		2847		3782		7/18		7627		4293		2245		1998		1287		810		887		3757		1478		2787		1432		1422		2097		7/18		2946		2231		1991		1657		1101		715		627		2801		1393		2580		1750		1425		1685

		7/19		13229		5565		6219		3199		2596		1907		2331		6225		4059		5884		2666		3112		4065		7/19		9858		3760		3246		1722		1420		1041		1345		3699		2006		3065		1255		1601		2256		7/19		3371		1805		2973		1477		1176		866		986		2526		2053		2819		1411		1511		1809

		7/20		14432		6397		4979		2934		3543		1920		2673		5818		5369		6762		3193		3585		4359		7/20		10940		4155		2793		1573		2004		1019		1504		3604		2628		3555		1464		1932		2430		7/20		3492		2242		2186		1361		1539		901		1169		2214		2741		3207		1729		1653		1929

		7/21		11937		8164		3665		2533		3875		2197		3062		5342		6561		4672		3501		2706		4357		7/21		9076		5424		2082		1412		2269		1249		1748		3400		3267		2429		1670		1504		2495		7/21		2861		2740		1583		1121		1606		948		1314		1942		3294		2243		1831		1202		1862

		7/22		9938		8730		6080		2725		3908		2290		2457		4883		7517		5587		3626		3713		4780		7/22		7489		6218		3524		1461		2252		1300		1461		3124		3860		3038		1718		1995		2796		7/22		2449		2512		2556		1264		1656		990		996		1759		3657		2549		1908		1718		1985

		7/23		13151		6077		5153		2380		4979		2673		3114		3785		8080		5094		3631		3019		4497		7/23		10319		4263		2980		1244		3079		1552		1861		2423		4478		2856		1744		1622		2648		7/23		2832		1814		2173		1136		1900		1121		1253		1362		3602		2238		1887		1397		1849

		7/24		12933		7444		4884		2054		4339		2293		3384		3831		6821		4929		4762		2672		4474		7/24		10445		5269		2889		1109		2799		1363		2066		2408		4065		2694		2246		1455		2691		7/24		2488		2175		1995		945		1540		930		1318		1423		2756		2235		2516		1217		1783

		7/25		10979		3978		3118		2631		3874		2684		3035		4791		6900		5275		5118		3989		4140		7/25		8903		2811		1872		1452		2459		1607		1892		3076		4074		2959		2402		2218		2460		7/25		2076		1167		1246		1179		1415		1077		1143		1715		2826		2316		2716		1771		1680

		7/26		7875		5129		2949		2289		4226		2452		3261		4527		6551		6055		6112		3756		4355		7/26		6386		3611		1749		1376		2803		1556		2110		2890		3917		3496		2819		2124		2633		7/26		1489		1518		1200		913		1423		896		1151		1637		2634		2559		3293		1632		1722

		7/27		8422		7627		3037		1986		5002		1979		2558		4910		6049		6483		6396		4464		4603		7/27		6593		5431		1822		1194		3408		1204		1745		3217		3756		3846		3225		2599		2885		7/27		1829		2196		1215		792		1594		775		813		1693		2293		2637		3171		1865		1718

		7/28		9737		7164		3106		1724		5380		1615		2409		5894		6561		7242		7172		4378		4827		7/28		7596		5271		1828		992		3718		1000		1655		3909		3961		4347		3598		2580		3028		7/28		2141		1893		1278		732		1662		615		754		1985		2600		2895		3574		1798		1799

		7/29		8404		7801		3289		1273		5669		1520		3272		5873		6219		5188		5474		3905		4558		7/29		7020		5627		2161		649		3942		910		2177		4018		3832		3098		2938		2343		2935		7/29		1384		2174		1128		624		1727		610		1095		1855		2387		2090		2536		1562		1623

		7/30		7456		7087		3519		1502		4935		1474		3021		5407		7909		4863		9338		2695		4906		7/30		5983		5243		2196		802		3555		886		1950		3824		4915		2997		5268		1538		3164		7/30		1473		1844		1323		700		1380		588		1071		1583		2994		1866		4070		1157		1742

		7/31		6507		5553		4333		2068		3897		2278		2403		5769		8619		4670		8010		2675		4760		7/31		5227		4057		2635		1096		2852		1340		1521		4031		5284		2869		4774		1560		3046		7/31		1280		1496		1698		972		1045		938		882		1738		3335		1801		3236		1115		1714

		8/1		5188		6942		5341		2014		5922		2797		5927		4213		7359		5324		8265		5356		5410		8/1		4122		5093		3299		1127		4115		1832		3912		2979		4739		3361		4965		3270		3542		8/1		1066		1849		2042		887		1807		965		2015		1234		2620		1963		3300		2086		1868

		8/2		3989		6138		4812		2663		3586		3734		6888		4036		5334		5545		6671		3738		4941		8/2		3176		4554		3057		1462		2529		2398		4745		2806		3221		3384		4243		2339		3240		8/2		813		1584		1755		1201		1057		1336		2143		1230		2113		2161		2428		1399		1701

		8/3		3230		4164		4073		4662		5818		4036		6666		4090		3783		5741		7747		3441		5078		8/3		2553		2970		2544		2769		4260		2652		4810		2931		2395		3617		4931		2164		3388		8/3		677		1194		1529		1893		1558		1384		1856		1159		1388		2124		2816		1277		1690

		8/4		3441		4464		4078		6940		3933		4667		7833		3991		2122		6190		6972		3595		5119		8/4		2672		3258		2662		4403		2846		3186		5732		2904		1368		4088		4636		2190		3508		8/4		769		1206		1416		2537		1087		1481		2101		1087		754		2102		2336		1405		1611

		8/5		4180		3358		6110		7534		4120		4913		7403		4199		1972		5790		6518		3141		5192		8/5		3219		2476		3981		5053		2890		3470		5588		2955		1273		3755		4275		1921		3572		8/5		961		882		2129		2481		1230		1443		1815		1244		699		2035		2243		1220		1620

		8/6		5134		2479		5855		5875		4163		5853		6057		3931		1407		7017		5975		3904		4861		8/6		3964		1784		3737		4042		3027		4053		4486		2814		829		4699		3823		2442		3329		8/6		1170		695		2118		1833		1136		1800		1571		1117		578		2318		2152		1462		1532

		8/7		8518		2816		5390		4054		4658		6142		5385		3563		2737		8510		6229		4899		4948		8/7		6684		2041		3435		2760		3358		4404		4037		2566		1543		6002		3969		3093		3412		8/7		1834		775		1955		1294		1300		1738		1348		997		1194		2508		2260		1806		1537

		8/8		9813		2942		5219		4052		4672		4917		4000		3823		4509		9338		6181		2976		4965		8/8		8036		2125		3568		2758		3462		3444		2911		2744		2652		6648		4050		1943		3436		8/8		1777		817		1651		1294		1210		1473		1089		1079		1857		2690		2131		1033		1529

		8/9		9495		3334		5216		4890		3234		7694		4400		3027		5661		7678		5455		3279		5059		8/9		7972		2231		3460		3319		2348		5662		3187		2235		3469		5506		3658		2097		3508		8/9		1523		1103		1756		1571		886		2032		1213		792		2192		2172		1797		1182		1551

		8/10		6392		5478		6204		6295		3330		5943		4004		3014		8229		5796		5395		3313		5369		8/10		5473		3746		4268		4536		2371		4466		2905		2208		5213		4286		3690		2234		3769		8/10		919		1732		1936		1759		959		1477		1099		806		3016		1510		1705		1079		1600

		8/11		5578		6238		7737		8160		2841		4522		4823		3095		18671		4699		6618		2911		6740		8/11		4624		4378		5523		5900		1997		3276		3458		2338		12370		3383		4519		1961		4714		8/11		954		1860		2214		2260		844		1246		1365		757		6301		1316		2099		950		2026

		8/12		6594		7488		5511		7339		2707		3911		5496		2819		28314		4156		5949		2892		7369		8/12		5427		5494		4047		5635		2028		2842		4022		2112		19852		2964		3948		1946		5294		8/12		1167		1994		1464		1704		679		1069		1474		707		8462		1192		2001		946		2075

		8/13		7713		6262		4698		4743		3043		4783		6165		3104		34053		4173		7629		2943		7865		8/13		6384		4532		3336		3662		2235		3520		4643		2190		25496		2856		5263		1867		5773		8/13		1329		1730		1362		1081		808		1263		1522		914		8557		1317		2366		1076		2092

		8/14		8522		4625		5122		2492		2877		4557		7572		2590		25059		4856		6180		3413		6593		8/14		7175		3269		3492		1869		2134		3441		5767		1840		19542		3274		4240		2234		4887		8/14		1347		1356		1630		623		743		1116		1805		750		5517		1582		1940		1179		1706

		8/15		6362		4895		6643		1589		3477		5189		7217		3215		22135		4662		7227		3494		6625		8/15		5512		3493		4598		1078		2565		4027		5549		2327		17367		3196		5033		2492		4923		8/15		850		1402		2045		511		912		1162		1668		888		4768		1466		2194		1002		1702

		8/16		5141		5890		6446		1550		4839		5779		7379		3215		17553		4956		5946		3188		6355		8/16		4404		4404		4481		1045		3583		4458		5669		2317		13582		3391		4162		2178		4709		8/16		737		1486		1965		505		1256		1321		1710		898		3971		1565		1784		1010		1646

		8/17		4387		4911		5614		1573		4021		5949		8893		3902		16626		4024		5988		2894		6150		8/17		3625		3740		4028		1026		3074		4666		7007		2817		13125		2838		4200		2026		4652		8/17		762		1171		1586		547		947		1283		1886		1085		3501		1186		1788		868		1498

		8/18		3621		3617		4961		1631		2926		5123		9906		4460		12624		3559		6806		2309		5561		8/18		3075		2725		3566		1116		2302		4117		7814		3282		9969		2591		4758		1585		4224		8/18		546		892		1395		515		624		1006		2092		1178		2655		968		2048		724		1337

		8/19		3230		3152		4701		1621		2469		4458		11039		2843		9134		2425		6140		2143		4798		8/19		2665		2391		3499		1083		1945		3516		8907		2140		7074		1692		4397		1410		3664		8/19		565		761		1202		538		524		942		2132		703		2060		733		1743		733		1134

		8/20		4421		3196		4111		1714		1883		4188		9354		1976		15540		1792		6302		1815		5006		8/20		3788		2504		3136		1160		1457		3291		7637		1452		12088		1222		4559		1182		3851		8/20		633		692		975		554		426		897		1717		524		3452		570		1743		633		1155

		8/21		4081		2407		3768		1679		2684		4190		6256		1602		19067		1148		6476		1710		4928		8/21		3459		1908		2867		1180		1987		3252		5109		1158		15109		768		4839		1164		3818		8/21		622		499		901		499		697		938		1147		444		3958		380		1637		546		1110

		8/22		3758		2676		2588		1920		5307		3939		4709		1702		16876		1449		5771		1290		4694		8/22		3171		1992		2002		1336		4037		3071		3792		1214		13628		979		4353		877		3640		8/22		587		684		586		584		1270		868		917		488		3248		470		1418		413		1053

		8/23		4489		2916		1350		1464		4831		4548		4237		2471		13242		1472		4929		1539		4146		8/23		3847		2094		988		1014		3792		3580		3355		1883		10537		941		3712		994		3190		8/23		642		822		362		450		1039		968		882		588		2705		531		1217		545		956

		8/24		5548		4992		1118		1050		3557		4965		4759		4495		10333		2468		4550		1441		4229		8/24		4762		3783		812		758		2759		3801		3840		3416		8152		1646		3406		920		3237		8/24		786		1209		306		292		798		1164		919		1079		2181		822		1144		521		991

		8/25		6662		6378		996		902		3228		3849		5879		4821		7710		2979		3636		2044		4038		8/25		5940		4846		728		605		2472		3050		4643		3790		6152		1964		2732		1355		3098		8/25		722		1532		268		297		756		799		1236		1031		1558		1015		904		689		940

		8/26		7325		7055		1080		889		3412		4403		5705		3912		6332		4813		3118		1954		4072		8/26		6534		5406		808		607		2593		3569		4536		2978		4939		3225		2349		1326		3101		8/26		791		1649		272		282		819		834		1169		934		1393		1588		769		628		971

		8/27		9836		8854		1570		1029		3075		4960		4159		2855		6567		5207		2686		1986		4096		8/27		8806		6852		1086		707		2348		4019		3309		2207		5133		3649		2002		1352		3131		8/27		1030		2002		484		322		727		941		850		648		1434		1558		684		634		965

		8/28		8501		8215		2900		1688		3308		6689		3152		2186		7209		4293		2545		2588		4219		8/28		7656		6476		2101		1184		2571		5530		2564		1691		5631		3078		1938		1786		3276		8/28		845		1739		799		504		737		1159		588		495		1578		1215		607		802		942

		8/29		6887		7422		4412		4702		3116		6891		2852		2332		7984		3250		2113		2165		4507		8/29		6325		5741		3293		3314		2499		5612		2296		1769		6268		2323		1553		1556		3467		8/29		562		1681		1119		1388		617		1279		556		563		1716		927		560		609		1041

		8/30		5020		5747		5747		7377		1904		5677		3384		3213		8013		3050		2804		2022		4692		8/30		4524		4605		4262		5478		1474		4662		2722		2489		6325		2141		2012		1448		3617		8/30		496		1142		1485		1899		430		1015		662		724		1688		909		792		574		1075

		8/31		4108		7251		6241		7795		1546		5059		3782		3941		7323		2994		3466		2036		4940		8/31		3609		5927		4692		6055		1231		4179		3104		3102		5809		2088		2436		1397		3862		8/31		499		1324		1549		1740		315		880		678		839		1514		906		1030		639		1078

		9/1		3801		4320		7647		7107		1301		4899		3526		5225		4938		3281		3995		2655		4624		9/1		3319		3508		5830		5729		977		3995		2882		4170		3923		2288		2971		1948		3627		9/1		482		812		1817		1378		324		904		644		1055		1015		993		1024		707		997

		9/2		4300		5395		7605		5317		1660		4326		2653		5990		4389		3023		3542		2253		4390		9/2		3778		4440		5982		4257		1198		3460		2086		4815		3416		2150		2650		1590		3445		9/2		522		955		1623		1060		462		866		567		1175		973		873		892		663		945

		9/3		5234		4582		5934		4433		3373		5294		2600		6941		6065		2888		4104		2450		4621		9/3		4635		3622		4786		3586		2587		4260		2063		5641		4643		2022		3016		1711		3623		9/3		599		960		1148		847		786		1034		537		1300		1422		866		1088		739		999

		9/4		7688		3298		4217		2982		3996		6124		2664		7312		6755		3077		3990		2310		4442		9/4		7058		2604		3350		2324		3125		4910		2081		5949		5333		2158		2907		1700		3474		9/4		630		694		867		658		871		1214		583		1363		1422		919		1083		610		967

		9/5		6334		4387		3067		2940		3577		4490		2304		6130		5750		3860		4101		1969		4061		9/5		5912		3485		2377		2322		2843		3766		1856		4939		4510		2725		3011		1407		3183		9/5		422		902		690		618		734		724		448		1191		1240		1135		1090		562		877

		9/6		5467		5553		2960		3723		3499		3190		2224		5627		4867		3545		3908		1727		3910		9/6		5088		4609		2322		2865		2688		2640		1794		4512		3832		2520		2887		1242		3067		9/6		379		944		638		858		811		550		430		1115		1035		1025		1021		485		843

		9/7		2816		6290		1965		3883		3123		4602		1727		6240		3330		3354		4048		1834		3856		9/7		2559		5142		1553		3055		2530		3801		1394		4951		2640		2405		3022		1337		3049		9/7		257		1148		412		828		593		801		333		1289		690		949		1026		497		807

		9/8		3319		4765		1474		3710		3132		6145		1834		6510		4446		3623		3851		1675		3949		9/8		3033		3962		1189		2896		2394		4873		1429		5046		3511		2660		2900		1181		3086		9/8		286		803		285		814		738		1272		405		1464		935		963		951		494		863

		9/9		3810		3666		748		2986		3215		6831		1611		5218		4201		3841		3427		1802		3574		9/9		3526		2989		593		2344		2400		5588		1271		4128		3312		2908		2501		1253		2803		9/9		284		677		155		642		815		1243		340		1090		889		933		926		549		771

		9/10		3895		3243		1332		2878		2551		4923		1940		5488		5016		3431		3243		1918		3405		9/10		3601		2608		974		2197		1930		3967		1532		4415		3829		2580		2406		1354		2644		9/10		294		635		358		681		621		956		408		1073		1187		851		837		564		761

		9/11		2841		3615		3056		2668		2683		4088		1607		4584		3445		4062		2900		1358		3271		9/11		2547		2928		2230		2033		2128		3318		1326		3660		2630		3048		2169		960		2547		9/11		294		687		826		635		555		770		281		924		815		1014		731		398		724

		9/12		2756		3445		6044		2439		2435		4042		2367		3586		3274		3315		3423		1296		3437		9/12		2484		2773		4836		1890		1903		3168		1945		2824		2541		2469		2580		891		2693		9/12		272		672		1208		549		532		874		422		762		733		846		843		405		744

		9/13		2205		3400		8045		2742		2504		3739		1886		3565		3137		3175		2909		1330		3510		9/13		1974		2722		6433		2147		2006		2977		1574		2803		2432		2417		2192		963		2770		9/13		231		678		1612		595		498		762		312		762		705		758		717		367		740

		9/14		2289		3201		7059		4933		2588		3051		1973		4656		3961		3084		3265		2113		3777		9/14		2054		2537		5866		3791		2110		2418		1595		3672		3093		2289		2550		1427		2992		9/14		235		664		1193		1142		478		633		378		984		868		795		715		686		785

		9/15		1880		2276		6593		5176		3891		2727		1620		4849		4417		2877		2844		2613		3727		9/15		1691		1813		5557		4068		3105		2236		1308		3927		3471		2138		2197		1883		2982		9/15		189		463		1036		1108		786		491		312		922		946		739		647		730		745

		9/16		1900		2326		4485		3749		3924		2590		1254		4815		2743		2147		2102		2522		3014		9/16		1732		1845		3710		2990		3104		2044		1011		3901		2210		1596		1634		1764		2405		9/16		168		481		775		759		820		546		243		914		533		551		468		758		609

		9/17		1722		1923		3285		3759		2784		2720		1277		3828		1818		2347		2353		2089		2609		9/17		1554		1523		2712		2939		2244		2203		1050		3114		1428		1768		1747		1499		2073		9/17		168		400		573		820		540		517		227		714		390		579		606		590		537

		9/18		1434		2499		2968		3451		2934		2833		1433		2767		2285		2333		2370		1735		2587		9/18		1297		2065		2395		2675		2386		2323		1172		2209		1772		1734		1770		1268		2050		9/18		137		434		573		776		548		510		261		558		513		599		600		467		537

		9/19		1444		1984		2798		3088		2822		5064		1647		2346		2875		1904		2330		1603		2686		9/19		1295		1603		2302		2383		2315		4129		1368		1863		2169		1457		1793		1160		2138		9/19		149		381		496		705		507		935		279		483		706		447		537		443		548

		9/20		1353		1459		2590		3033		3215		3641		2571		1712		2286		1533		2079		1212		2412		9/20		1216		1157		2072		2345		2686		2955		2191		1366		1758		1128		1544		830		1920		9/20		137		302		518		688		529		686		380		346		528		405		535		382		492

		9/21		608		1056		1669		2892		3072		3755		2932		1335		2448		1427		1762		1716		2235		9/21		542		830		1287		2244		2506		3069		2460		1109		1889		1083		1290		1260		1777		9/21		66		226		382		648		566		686		472		226		559		344		472		456		458

		9/22		564		1245		1598		2427		2173		2954		2464		1068		1971		1579		2090		1183		1957		9/22		498		1038		1203		1896		1719		2444		2110		868		1488		1198		1590		839		1555		9/22		66		207		395		531		454		510		354		200		483		381		500		344		402

		9/23		410		1195		1510		2341		2351		2010		1842		1225		1722		1649		2321		1214		1817		9/23		341		953		1213		1882		1961		1604		1544		975		1313		1253		1736		908		1443		9/23		69		242		297		459		390		406		298		250		409		396		585		306		373

		9/24		431		932		1660		2083		1983		1326		1320		1153		1554		1689		1823		762		1552		9/24		379		728		1340		1635		1526		1074		1126		874		1192		1303		1367		566		1217		9/24		52		204		320		448		457		252		194		279		362		386		456		196		336

		9/25		674		815		1513		2244		2406		1558		1192		1513		1664		1468		1760		879		1613		9/25		581		628		1245		1802		1811		1299		996		1187		1254		1142		1338		626		1270		9/25		93		187		268		442		595		259		196		326		410		326		422		253		343

		9/26		666		716		1024		1703		2306		1748		1139		1309		1949		1766		1149		1326		1481		9/26		588		568		817		1357		1693		1451		934		1030		1482		1334		842		954		1151		9/26		78		148		207		346		613		297		205		279		467		432		307		372		330

		9/27		840		757		895		1757		3036		1718		899		807		1429		1594		981		1351		1387		9/27		756		563		726		1376		2528		1400		736		604		1090		1229		792		979		1104		9/27		84		194		169		381		508		318		163		203		339		365		189		372		283

		9/28		503		786		671		1492		2248		1537		711		762		1719		1409		905		1268		1224		9/28		441		594		528		1162		1862		1272		550		631		1321		1095		648		917		966		9/28		62		192		143		330		386		265		161		131		398		314		257		351		258

		9/29		812		670		776		1313		2332		1280		728		588		1472		1304		724		914		1119		9/29		671		509		586		1008		1878		1023		630		446		1113		976		531		674		870		9/29		141		161		190		305		454		257		98		142		359		328		193		240		249

		9/30		708		678		571		1233		2336		1454		598		544		1310		924		664		889		1031		9/30		580		552		461		948		1912		1149		492		446		990		705		502		630		816		9/30		128		126		110		285		424		305		106		98		320		219		162		259		216

		10/1		705		665		546		988		1820		1109		973		447		947		765		496		901		876		10/1		586		506		418		772		1348		876		800		342		731		589		347		659		673		10/1		119		159		128		216		472		233		173		105		216		176		149		242		203

		10/2		412		422		493		862		1734		1011		1019		611		1118		631		549		937		845		10/2		336		313		360		671		1277		825		859		480		839		475		420		674		652		10/2		76		109		133		191		457		186		160		131		279		156		129		263		193

		10/3		406		522		567		798		1425		931		701		384		1177		782		522		803		781		10/3		336		369		438		635		997		766		592		282		856		573		409		574		592		10/3		70		153		129		163		428		165		109		102		321		209		113		229		189

		10/4		381		368		685		935		1627		928		673		342		937		714		608		512		782		10/4		320		264		551		754		1267		738		565		265		685		541		480		365		611		10/4		61		104		134		181		360		190		108		77		252		173		128		147		171

		10/5		529		282		573		894		1535		614		580		427		1169		464		521		333		706		10/5		421		206		447		675		1219		483		466		319		865		324		377		246		538		10/5		108		76		126		219		316		131		114		108		304		140		144		87		168

		10/6		417		276		415		1139		1437		683		690		353		1142		442		497		472		707		10/6		349		212		309		879		1159		573		545		283		846		330		364		348		550		10/6		68		64		106		260		278		110		145		70		296		112		133		124		157

		10/7		369		202		410		943		1495		496		754		307		947		421		474		556		645		10/7		317		157		312		757		1160		409		584		225		698		324		335		408		496		10/7		52		45		98		186		335		87		170		82		249		97		139		148		149

		10/8		265		246		433		873		1292		542		832		215		792		526		482		438		623		10/8		189		186		320		638		986		453		680		164		596		409		342		329		477		10/8		76		60		113		235		306		89		152		51		196		117		140		109		146

		10/9		383		279		637		1181		1206		557		779		252		943		307		269		614		641		10/9		309		216		431		899		893		455		644		180		709		225		206		438		486		10/9		74		63		206		282		313		102		135		72		234		82		63		176		155

		10/10		331		359		528		886		957		500		696		214		664		287		287		462		538		10/10		287		252		401		681		738		398		570		156		520		206		211		329		413		10/10		44		107		127		205		219		102		126		58		144		81		76		133		125

		10/11		480		350		410		786		1013		468		642		149		774		420		355		397		537		10/11		384		242		262		591		751		380		528		107		594		294		270		269		402		10/11		96		108		148		195		262		88		114		42		180		126		85		128		135

		10/12		476		311		378		639		870		358		508		201		462		358		280		307		437		10/12		415		183		254		465		648		286		419		170		342		249		201		223		322		10/12		61		128		124		174		222		72		89		31		120		109		79		84		115

		10/13		440		235		407		500		575		309		428		180		425		378		276		245		371		10/13		357		173		241		378		465		228		343		137		302		252		183		173		270		10/13		83		62		166		122		110		81		85		43		123		126		93		72		101

		10/14		480		212		494		344		610		219		399		180		429		274		205		265		337		10/14		386		144		372		288		494		189		322		136		279		198		152		166		257		10/14		94		68		122		56		116		30		77		44		150		76		53		99		79

		10/15		373		178		704		324		458		315		335		158		420		259		239		285		339		10/15		284		117		514		244		356		241		244		117		293		177		164		200		247		10/15		89		61		190		80		102		74		91		41		127		82		75		85		92

		10/16		337		183		560		362		495		375		250		161		454		176		127		326		314		10/16		264		102		394		263		343		296		203		114		316		121		89		222		224		10/16		73		81		166		99		152		79		47		47		138		55		38		104		90

		10/17		477		162		341		272		407		347		318		182		718		232		94		227		307		10/17		347		110		241		212		283		263		261		144		489		177		76		164		226		10/17		130		52		100		60		124		84		57		38		229		55		18		63		82

		10/18		182		162		360		247		361		518		283		121		848		184		115		216		320		10/18		158		148		256		197		220		397		213		80		544		131		86		139		227		10/18		24		14		104		50		141		121		70		41		304		53		29		77		93

		10/19		251		153		370		171		314		470		250		129		538		190		162		144		275		10/19		223		156		235		112		236		351		193		96		377		146		101		102		200		10/19		28		-3		135		59		78		119		57		33		161		44		61		42		74

		10/20		219		65		306		220		211		362		240		109		358		127		127		203		213		10/20		189		61		218		142		144		255		202		89		245		90		75		127		152		10/20		30		4		88		78		67		107		38		20		113		37		52		76		60

		10/21		163		74		225		212		251		328		167		113		275		112		134		225		189		10/21		138		68		129		139		178		242		137		86		179		81		86		142		133		10/21		25		6		96		73		73		86		30		27		96		31		48		83		57

		10/22		177		99		144		214		196		281		177		131		234		119		125		266		172		10/22		149		94		87		151		148		217		148		87		157		90		93		179		127		10/22		28		5		57		63		48		64		29		44		77		29		32		87		45

		10/23		147		117		163		236		231		278		222		138		182		74		145		235		179		10/23		128		114		81		148		177		219		157		83		121		43		109		182		125		10/23		19		3		82		88		54		59		65		55		61		31		36		53		53

		10/24		54		84		294		205		182		198		223		109		200		65		91		169		165		10/24		40		77		228		151		127		141		187		82		136		47		64		114		124		10/24		14		7		66		54		55		57		36		27		64		18		27		55		41

		10/25		156		60		357		139		160		236		157		74		233		72		93		216		158		10/25		135		57		223		96		124		162		120		58		156		40		67		128		110		10/25		21		3		134		43		36		74		37		16		77		32		26		88		48

		10/26		80		57		363		126		137		159		114		92		189		82		76		156		140		10/26		61		40		254		91		96		113		86		52		114		50		51		109		95		10/26		19		17		109		35		41		46		28		40		75		32		25		47		45

		10/27		112		77		320		144		100		156		98		68		254		100		73		144		139		10/27		98		60		211		110		76		115		68		50		162		60		55		96		97		10/27		14		17		109		34		24		41		30		18		92		40		18		48		42

		10/28		113		99		319		74		100		224		155		59		190		102		42		125		136		10/28		106		94		189		59		77		174		122		49		118		61		28		90		97		10/28		7		5		130		15		23		50		33		10		72		41		14		35		39

		10/29		91		76		222		120		116		163		81		47		142		81		38		0		109		10/29		80		71		172		84		87		108		71		37		86		48		18				78		10/29		11		5		50		36		29		55		10		10		56		33		20				30

		10/30		72		81		221		90		158		146		81		55		170		94		59		0		116		10/30		75		73		127		54		120		108		63		39		91		52		39				77		10/30		-3		8		94		36		38		38		18		16		79		42		20				39

		10/31		8		92		222		100		221		119		96		45		204		60		90		0		125		10/31		2		76		143		77		187		87		74		24		120		36		59				88		10/31		6		16		79		23		34		32		22		21		84		24		31				37

		11/1		42		106		202		80		179		137		91		62		121		59		74		0		111		11/1		36		96		137		67		175		107		58		46		60		40		49				84		11/1		6		10		65		13		4		30		33		16		61		19		25				28

		11/2		186		186		186		75		235		198		8		42		141		60		63		0		119		11/2		124		124		124		75		189		151		7		27		78		45		36				86		11/2		62		62		62		0		46		47		1		15		63		15		27				34

		11/3		175		175		175		61		180		236		17		48		116		59		73		0		114		11/3		122		122		122		55		151		169		10		39		63		34		43				81		11/3		53		53		53		6		29		67		7		9		53		25		30				33

		11/4		133		133		133		52		199		280		18		48		113		39		63		0		108		11/4		83		83		83		36		157		230		13		26		55		26		33				74		11/4		50		50		50		16		42		50		5		22		58		13		30				34

		11/5		246		246		246		56		191		257		75		48		80		45		60		0		130		11/5		250		250		250		48		168		204		50		36		51		27		28				111		11/5		-4		-4		-4		8		23		53		25		12		29		18		32				19

		11/6		227		227		227		56		227		401		66		48		56		45		59		0		141		11/6		227		227		227		48		194		295		40		34		30		28		24				115		11/6		0		0		0		8		33		106		26		14		26		17		35				27

		11/7		171		171		171		88		206		192		49		63		73		49		50		0		111		11/7		168		168		168		54		170		138		32		27		51		35		30				87		11/7		3		3		3		34		36		54		17		36		22		14		20				24

		11/8		80		80		80		58		178		60		81		37		61		25		53		0		71		11/8		59		59		59		33		155		42		64		23		33		17		35				52		11/8		21		21		21		25		23		18		17		14		28		8		18				19

		11/9		21		21		21		48		87		16		71		43		53		27		34		0		42		11/9		-6		-6		-6		43		52		14		33		28		36		17		12				22		11/9		27		27		27		5		35		2		38		15		17		10		22				20

		11/10		108		108		108		16		136		85		42		54		61		60		40		0		71		11/10		59		59		59		10		102		60		28		32		49		37		25				46		11/10		49		49		49		6		34		25		14		22		12		23		15				25

		11/11		95		95		95		18		115		240		30		27		38		34		80		0		77		11/11		56		56		56		10		88		174		18		12		23		24		56				52		11/11		39		39		39		8		27		66		12		15		15		10		24				26

		11/12		89		89		89		25		118		336		65		44		38		43		34		0		88		11/12		87		87		87		19		94		268		48		21		19		29		23				70		11/12		2		2		2		6		24		68		17		23		19		14		11				19

		11/13		77		77		77		31		71		453		57		37		45		28		34		0		91		11/13		86		86		86		9		58		345		45		32		28		18		24				73		11/13		-9		-9		-9		22		13		108		12		5		17		10		10				18

		11/14		70		70		70		15		48		458		39		17		53		32		16		0		82		11/14		69		69		69		6		28		311		21		15		35		17		8				58		11/14		1		1		1		9		20		147		18		2		18		15		8				24

		11/15		57		57		57		19		45		268		50		33		30		39		33		0		63		11/15		35		35		35		13		32		188		32		17		25		29		17				42		11/15		22		22		22		6		13		80		18		16		5		10		16				21

		11/16		108		108		108		9		40		346		63		68		40		31		36		0		85		11/16		57		57		57		-8		27		235		43		37		29		17		18				51		11/16		51		51		51		17		13		111		20		31		11		14		18				34

		11/17		76		76		76		19		41		290		51		58		29		35		31		0		71		11/17		76		76		76		18		26		222		37		40		23		20		13				55		11/17		0		0		0		1		15		68		14		18		6		15		18				16

		11/18		143		143		143		14		20		326		56		50		37		56		35		0		88		11/18		143		143		143		13		13		242		45		36		27		25		23				71		11/18		0		0		0		1		7		84		11		14		10		31		12				17

		11/19		136		136		136		-8		50		247		47		68		59		57		43		0		84		11/19		133		133		133		-7		39		188		34		48		40		31		27				67		11/19		3		3		3		-1		11		59		13		20		19		26		16				17

		11/20		108		108		108		30		22		251		48		62		31		69		54		0		78		11/20		103		103		103		23		15		205		36		36		23		34		32				61		11/20		5		5		5		7		7		46		12		26		8		35		22				17

		11/21		118		118		118		37		7		127		42		54		35		47		38		0		62		11/21		116		116		116		18		5		102		30		40		16		30		22				50		11/21		2		2		2		19		2		25		12		14		19		17		16				13

		11/22		90		90		90		17		30		141		63		58		33		51		46		0		62		11/22		54		54		54		8		18		108		34		39		19		27		24				39		11/22		36		36		36		9		12		33		29		19		14		24		22				23

		11/23		97		97		97		20		21		71		63		43		19		45		41		0		52		11/23		66		66		66		13		11		54		35		37		8		27		22				34		11/23		31		31		31		7		10		17		28		6		11		18		19				18

		11/24		49		49		49		-14		19		40		55		28		21		52		43		0		34		11/24		31		31		31		-13		12		34		33		21		17		35		29				23		11/24		18		18		18		-1		7		6		22		7		4		17		14				11

		11/25		59		59		59		-2		35		56		57		30		25		41		45		0		41		11/25		33		33		33		-7		24		41		31		27		15		28		30				26		11/25		26		26		26		5		11		15		26		3		10		13		15				15

		11/26		40		40		40		15		13		28		21		36		36		33		31		0		29		11/26		23		23		23		12		6		22		11		27		27		26		19				20		11/26		17		17		17		3		7		6		10		9		9		7		12				10

		11/27		52		52		52		20		29		30		26		26		41		34		23		0		33		11/27		35		35		35		17		20		28		13		19		28		22		20				24		11/27		17		17		17		3		9		2		13		7		13		12		3				10

		11/28		36		36		36		26		30		70		24		46		51		37		17		0		37		11/28		33		33		33		22		21		47		13		32		34		24		12				27		11/28		3		3		3		4		9		23		11		14		17		13		5				10

		11/29		42		42		42		13		12		58		33		25		52		55		24		0		36		11/29		55		55		55		13		7		45		22		21		39		40		18				32		11/29		-13		-13		-13		0		5		13		11		4		13		15		6				4

		11/30		24		24		24		32		14		52		25		22		32		31		21		0		28		11/30		10		10		10		22		12		40		15		13		21		16		16				18		11/30		14		14		14		10		2		12		10		9		11		15		5				10





Cumulative Counts

		Bonneville Dam Passage - Chinook  Salmon 												All Chinook																												Adult 																												Jack

																												Rolling																												Rolling																												Rolling

		Run		2001		2002		2003		2004		2005		2006		2007		2008		2009		2010		2011		2012		10 yr Ave				2001		2002		2003		2004		2005		2006		2007		2008		2009		2010		2011		2012		10 yr Ave		Date		2001		2002		2003		2004		2005		2006		2007		2008		2009		2010		2011		2012		10 yr Ave

		Spring  (March 1 - May 31)		405539		275290		209929		179176		78340		99365		83250		143136		181179		257030		218079		165680		172477				391367		268813		195671		170291		74052		96457		66644		125582		114548		244418		167132		158088		152361				14172		6477		14258		8885		4288		2908		16606		17554		66631		12612		50947		7592		20117

		Summer (June 1 - July 31)		90879		135388		128166		105032		83703		101874		61568		89892		119352		113207		159730		93898		109791				76156		127436		114808		92143		79208		97519		47882		78271		81936		97604		108279		81663		92509				14723		7952		13358		12889		4495		4355		13686		11621		37416		15603		51451		12235		17283

		Fall (August 1 - November 15)		474701		514001		657797		621812		438272		324710		214873		354300		398485		531918		484937		472621		454111				400205		473786		610075		583332		417057		299161		161415		314995		283691		467524		401371		349023		401241				74496		40215		47722		38480		21215		25549		53458		39305		114794		64394		83576		123598		52871

		Total		971119		924679		995892		906020		600315		525949		359691		587328		699016		902155		862746		732199		736379				867728		870035		920554		845766		570317		493137		275941		518848		480175		809546		676782		588774		646110				103391		54644		75338		60254		29998		32812		83750		68480		218841		92609		185974		143425		90270

		Bonneville Dam Passage - Steelhead 												All Steelhead																												Clipped																												Unclipped

																												Rolling																												Rolling																												Rolling

		Run		2001		2002		2003		2004		2005		2006		2007		2008		2009		2010		2011		2012		10 yr Ave				2001		2002		2003		2004		2005		2006		2007		2008		2009		2010		2011		2012		10 yr Ave		Date		2001		2002		2003		2004		2005		2006		2007		2008		2009		2010		2011		2012		10 yr Ave

		Spring  (March 1 - May 31)		11642		10255		5452		6561		2684		3655		4200		4103		4619		8484		4210		4955		5422				9197		7424		4202		5047		1978		2749		3154		3008		3494		6187		2758		3472		4000				2445		2831		1250		1514		706		906		1046		1095		1125		2297		1452		1483		1422

		Summer (June 1 - July 31)		358435		226621		106151		82804		94254		54084		65151		135379		129428		180701		103027		80937		117760				248141		143191		60629		44792		57416		31928		40787		81585		74282		94082		52153		44939		68085				110294		83430		45522		38012		36838		22156		24364		53794		55146		86619		50874		35998		49676

		Fall (August 1 - November 15)		264731		245168		249775		222090		217846		276001		253504		217033		469328		224405		259667		146564		263482				227837		188192		184205		164126		166538		215106		197527		166677		353637		158195		183734		99665		197794				36894		56976		65570		57964		51308		60895		55977		50356		115691		66210		75933		46899		65688

		Total		634808		482044		361378		311455		314784		333740		322855		356515		603375		413590		366904		232456		386664				485175		338807		249036		213965		225932		249783		241468		251270		431413		258464		238645		148076		269878				149633		143237		112342		97490		88852		83957		81387		105245		171962		155126		128259		84380		116786





Daily counts_Oct1_Dec5

		Date		All Chinook		All Steelhead		All Coho		Sockeye		Chum		Pink		Date		All Chinook		All Steelhead		All Coho		Sockeye		Chum		Pink		Date		All Chinook		All Steelhead		All Coho		Sockeye		Chum		Pink		Date		All Chinook		All Steelhead		All Coho		Sockeye		Chum		Pink		Date		All Chinook		All Steelhead		All Coho		Sockeye		Chum		Pink		Date		All Chinook		All Steelhead		All Coho		Sockeye		Chum		Pink		Date		All Chinook		All Steelhead		All Coho		Sockeye		Chum		Pink		Date		All Chinook		All Steelhead		All Coho		Sockeye		Chum		Pink		Date		All Chinook		All Steelhead		All Coho		Sockeye		Chum		Pink		Date		All Chinook		All Steelhead		All Coho		Sockeye		Chum		Pink

		10/1/04		2248		988		1104		0		0		0		10/1/05		2386		1820		731		1		0		0		10/1/06		2520		1109		1295		0		1		0		10/1/07		1561		973		707		0		0		0		10/1/08		1171		447		3024		0		0		0		10/1/09		1262		947		1836		0		0		7		10/1/10		3324		765		2243		0		0		0		10/1/11		1658		496		1013		0		0		13		10/1/12		2616		901		557		0		0		0		1-Oct		2083		938		1390		0		0		2

		10/2/04		2238		862		1198		0		0		0		10/2/05		2583		1734		746		0		0		0		10/2/06		2651		1011		1449		0		0		0		10/2/07		1629		1019		933		0		0		0		10/2/08		1334		611		2925		0		0		0		10/2/09		1260		1118		3079		0		0		1		10/2/10		3498		631		2706		0		0		0		10/2/11		3590		549		1447		0		0		14		10/2/12		3491		937		556		0		0		0		2-Oct		2475		941		1671		0		0		2

		10/3/04		2695		798		803		0		0		0		10/3/05		2299		1425		719		0		1		0		10/3/06		3187		931		1484		0		0		0		10/3/07		1074		701		579		0		0		0		10/3/08		1276		384		2583		0		0		0		10/3/09		1047		1177		4147		0		0		0		10/3/10		2755		782		2312		0		0		0		10/3/11		3500		522		1307		0		0		14		10/3/12		3548		803		761		0		0		0		3-Oct		2376		836		1633		0		0		2

		10/4/04		3057		935		825		0		0		0		10/4/05		1452		1627		1095		0		0		1		10/4/06		2108		928		1251		0		0		0		10/4/07		1350		673		733		0		0		0		10/4/08		536		342		1738		0		0		0		10/4/09		942		937		3502		0		0		0		10/4/10		4582		714		3679		0		0		0		10/4/11		4889		608		2117		0		0		9		10/4/12		1912		512		410		0		0		0		4-Oct		2314		808		1706		0		0		1

		10/5/04		1662		894		1018		0		0		0		10/5/05		1303		1535		1009		0		0		0		10/5/06		971		614		1488		0		0		0		10/5/07		945		580		673		0		0		0		10/5/08		918		427		2874		0		0		0		10/5/09		1137		1169		5807		0		0		1		10/5/10		2052		464		2108		0		0		0		10/5/11		2652		521		1400		0		0		25		10/5/12		1152		333		209		0		0		0		5-Oct		1421		726		1843		0		0		3

		10/6/04		2676		1139		1566		0		0		0		10/6/05		919		1437		1035		0		0		1		10/6/06		1262		683		1704		0		0		0		10/6/07		1053		690		736		0		0		0		10/6/08		1137		353		3178		0		0		0		10/6/09		1773		1142		5708		0		0		0		10/6/10		1530		442		2786		0		0		0		10/6/11		2407		497		2116		0		0		16		10/6/12		1651		472		278		0		0		0		6-Oct		1601		762		2123		0		0		2

		10/7/04		1842		943		1267		0		0		0		10/7/05		1674		1495		1243		0		0		0		10/7/06		1037		496		1939		0		0		0		10/7/07		1374		754		749		0		0		0		10/7/08		1165		307		2873		0		0		0		10/7/09		1295		947		5356		0		0		0		10/7/10		1534		421		2169		0		0		0		10/7/11		2829		474		1761		0		0		21		10/7/12		1879		556		412		0		0		0		7-Oct		1625		710		1974		0		0		2

		10/8/04		1435		873		1087		0		0		0		10/8/05		1204		1292		941		0		0		0		10/8/06		1939		542		1887		0		0		0		10/8/07		1880		832		933		0		0		0		10/8/08		1048		215		2984		0		0		0		10/8/09		644		792		3872		0		0		0		10/8/10		1864		526		3127		0		0		0		10/8/11		3330		482		1708		0		0		13		10/8/12		1350		438		381		0		0		0		8-Oct		1633		666		1880		0		0		1

		10/9/04		1825		1181		1773		0		0		0		10/9/05		1739		1206		1241		0		0		0		10/9/06		1472		557		1499		0		0		0		10/9/07		1525		779		968		0		1		0		10/9/08		842		252		4127		0		0		0		10/9/09		706		943		4609		0		0		0		10/9/10		1237		307		1942		0		1		1		10/9/11		1426		269		1459		0		0		20		10/9/12		2386		614		549		0		0		0		9-Oct		1462		679		2019		0		0		2

		10/10/04		1891		886		1434		0		0		0		10/10/05		885		957		1200		0		0		0		10/10/06		1090		500		1416		0		0		0		10/10/07		1370		696		932		0		0		0		10/10/08		539		214		2653		0		1		0		10/10/09		614		664		2934		0		0		0		10/10/10		1472		287		4332		0		0		0		10/10/11		1744		287		2073		0		0		7		10/10/12		1448		462		568		0		0		0		10-Oct		1228		550		1949		0		0		1

		10/11/04		1448		786		1207		0		0		0		10/11/05		907		1013		1098		0		1		0		10/11/06		806		468		1660		0		2		0		10/11/07		1178		642		1202		0		0		0		10/11/08		375		149		2319		0		0		0		10/11/09		780		774		3966		0		0		0		10/11/10		1194		420		6056		1		0		0		10/11/11		1624		355		1232		0		0		8		10/11/12		1308		397		807		0		0		0		11-Oct		1069		556		2172		0		0		1

		10/12/04		1429		639		673		0		0		0		10/12/05		1049		870		1308		0		0		0		10/12/06		617		358		1137		0		0		0		10/12/07		931		508		1306		0		0		0		10/12/08		411		201		2413		0		0		0		10/12/09		458		462		1858		0		0		0		10/12/10		871		358		4070		0		0		0		10/12/11		2024		280		1978		0		0		15		10/12/12		566		307		457		0		0		0		12-Oct		928		443		1689		0		0		2

		10/13/04		1295		500		915		0		0		0		10/13/05		532		575		729		0		0		0		10/13/06		451		309		1750		0		1		0		10/13/07		933		428		1380		0		0		0		10/13/08		638		180		3039		0		0		0		10/13/09		495		425		1924		0		0		0		10/13/10		849		378		3737		0		0		0		10/13/11		1367		276		1571		0		0		10		10/13/12		495		245		491		0		0		0		13-Oct		784		368		1726		0		0		1

		10/14/04		824		344		979		0		0		0		10/14/05		694		610		871		0		0		0		10/14/06		530		219		1306		0		0		0		10/14/07		840		399		1512		0		1		0		10/14/08		546		180		2442		0		0		0		10/14/09		662		429		2796		0		0		0		10/14/10		578		274		2262		0		1		0		10/14/11		968		205		1200		0		0		8		10/14/12		791		265		1115		0		0		0		14-Oct		715		325		1609		0		0		1

		10/15/04		888		324		1188		0		0		0		10/15/05		390		458		868		0		0		0		10/15/06		816		315		2163		0		1		0		10/15/07		791		335		1321		0		1		0		10/15/08		552		158		2129		0		0		0		10/15/09		454		420		2650		0		0		0		10/15/10		607		259		2624		0		0		0		10/15/11		1058		239		1240		0		0		6		10/15/12		583		285		883		0		0		0		15-Oct		682		310		1674		0		0		1

		10/16/04		767		362		1641		0		0		0		10/16/05		625		495		841		0		1		0		10/16/06		1172		375		1847		0		2		0		10/16/07		612		250		980		0		0		0		10/16/08		299		161		1458		0		0		0		10/16/09		501		454		5002		0		0		0		10/16/10		507		176		1623		0		0		0		10/16/11		1103		127		871		0		0		1		10/16/12		697		326		1094		0		0		0		16-Oct		698		303		1706		0		0		0

		10/17/04		908		272		1899		0		0		0		10/17/05		1184		407		991		-1		0		0		10/17/06		714		347		1336		0		1		0		10/17/07		427		318		1278		0		0		0		10/17/08		354		182		1820		0		1		0		10/17/09		645		718		4218		0		0		0		10/17/10		579		232		1743		0		1		0		10/17/11		700		94		644		0		0		1		10/17/12		420		227		715		0		0		0		17-Oct		659		311		1627		-0		0		0

		10/18/04		1270		247		1540		0		0		0		10/18/05		569		361		624		0		0		0		10/18/06		702		518		954		0		2		0		10/18/07		580		283		2136		0		0		0		10/18/08		307		121		1280		0		0		0		10/18/09		671		848		4412		0		0		0		10/18/10		485		184		1170		0		0		0		10/18/11		833		115		660		0		0		3		10/18/12		590		216		658		0		0		0		18-Oct		667		321		1493		0		0		0

		10/19/04		601		171		1008		0		0		0		10/19/05		344		314		462		0		0		0		10/19/06		524		470		891		0		5		0		10/19/07		478		250		1855		0		2		0		10/19/08		243		129		982		0		0		0		10/19/09		451		538		3243		0		0		1		10/19/10		442		190		1365		0		1		0		10/19/11		880		162		464		0		0		1		10/19/12		215		144		349		0		0		0		19-Oct		464		263		1180		0		1		0

		10/20/04		543		220		761		0		0		0		10/20/05		347		211		398		0		0		0		10/20/06		716		362		1020		0		0		0		10/20/07		478		240		2053		0		4		0		10/20/08		123		109		471		0		0		0		10/20/09		181		358		2544		0		0		0		10/20/10		334		127		1256		0		1		0		10/20/11		719		127		308		0		0		0		10/20/12		315		203		293		0		0		0		20-Oct		417		217		1012		0		1		0

		10/21/04		574		212		1000		0		0		0		10/21/05		168		251		393		0		0		0		10/21/06		509		328		700		0		1		0		10/21/07		536		167		1494		0		4		0		10/21/08		180		113		559		0		0		0		10/21/09		176		275		2482		0		0		0		10/21/10		308		112		1135		0		1		0		10/21/11		600		134		215		0		0		0		10/21/12		487		225		406		0		1		0		21-Oct		393		202		932		0		1		0

		10/22/04		409		214		909		0		0		0		10/22/05		162		196		312		0		0		0		10/22/06		344		281		616		0		1		0		10/22/07		274		177		1143		0		0		0		10/22/08		257		131		664		0		2		0		10/22/09		191		234		2068		0		0		1		10/22/10		267		119		1016		0		4		0		10/22/11		556		125		214		0		0		0		10/22/12		528		266		475		0		0		0		22-Oct		332		194		824		0		1		0

		10/23/04		301		236		714		0		0		0		10/23/05		268		231		399		0		1		0		10/23/06		589		278		1054		0		1		0		10/23/07		371		222		1409		0		3		0		10/23/08		180		138		710		0		0		0		10/23/09		159		182		1804		0		1		0		10/23/10		210		74		665		0		0		0		10/23/11		548		145		237		0		0		0		10/23/12		523		235		626		0		0		0		23-Oct		350		193		846		0		1		0

		10/24/04		382		205		631		0		0		0		10/24/05		327		182		178		0		1		0		10/24/06		348		198		637		0		0		0		10/24/07		338		223		1170		0		0		0		10/24/08		141		109		952		0		2		0		10/24/09		195		200		1807		0		1		0		10/24/10		221		65		772		0		5		0		10/24/11		388		91		169		0		0		0		10/24/12		422		169		407		0		1		0		24-Oct		307		160		747		0		1		0

		10/25/04		276		139		353		0		0		0		10/25/05		157		160		174		0		2		0		10/25/06		304		236		588		0		0		0		10/25/07		291		157		1045		0		0		0		10/25/08		112		74		332		0		0		0		10/25/09		134		233		1209		0		1		0		10/25/10		328		72		824		0		3		0		10/25/11		440		93		180		0		1		0		10/25/12		422		216		444		0		2		0		25-Oct		274		153		572		0		1		0

		10/26/04		211		126		220		0		0		0		10/26/05		231		137		151		0		0		0		10/26/06		247		159		351		0		1		0		10/26/07		144		114		563		0		1		0		10/26/08		149		92		353		0		0		0		10/26/09		147		189		1122		0		0		0		10/26/10		229		82		734		0		1		0		10/26/11		378		76		135		0		0		1		10/26/12		256		156		302		0		1		0		26-Oct		221		126		437		0		0		0

		10/27/04		271		144		334		0		0		0		10/27/05		162		100		125		0		2		0		10/27/06		146		156		261		0		1		0		10/27/07		104		98		674		0		2		0		10/27/08		253		68		288		0		0		0		10/27/09		204		254		1956		0		3		0		10/27/10		327		100		1107		0		3		0		10/27/11		258		73		116		0		0		0		10/27/12		229		144		217		0		2		0		27-Oct		217		126		564		0		1		0

		10/28/04		246		74		376		0		0		0		10/28/05		165		100		102		0		1		0		10/28/06		123		224		412		0		0		0		10/28/07		172		155		533		0		2		0		10/28/08		131		59		255		0		1		0		10/28/09		153		190		780		0		4		0		10/28/10		223		102		1188		0		6		0		10/28/11		158		42		76		0		0		0		10/28/12		263		125		223		0		2		0		28-Oct		182		119		438		0		2		0

		10/29/04		226		120		488		0		0		0		10/29/05		148		116		111		0		2		0		10/29/06		211		163		364		0		3		0		10/29/07		168		81		700		0		4		0		10/29/08		144		47		152		0		2		0		10/29/09		93		142		678		0		4		0		10/29/10		153		81		933		0		0		0		10/29/11		195		38		82		0		1		0		10/29/12		283		139		305		0		0		0		29-Oct		180		103		424		0		2		0

		10/30/04		192		90		282		0		0		0		10/30/05		131		158		127		0		1		0		10/30/06		356		146		311		0		4		0		10/30/07		205		81		457		0		0		0		10/30/08		63		55		120		0		2		0		10/30/09		156		170		1610		0		3		0		10/30/10		116		94		721		0		5		0		10/30/11		178		59		105		0		1		0		10/30/12		134		67		200		0		4		0		30-Oct		170		102		437		0		2		0

		10/31/04		228		100		351		0		0		0		10/31/05		195		221		192		0		7		0		10/31/06		191		119		244		0		1		0		10/31/07		164		96		372		0		0		0		10/31/08		55		45		74		0		2		0		10/31/09		237		204		1000		0		8		0		10/31/10		169		60		767		0		6		0		10/31/11		169		90		104		0		2		0		10/31/12		113		93		197		0		2		0		31-Oct		169		114		367		0		3		0

		11/1/04		192		80		126		0		1		0		11/1/05		146		179		125		0		18		0		11/1/06		188		137		120		0		6		0		11/1/07		151		91		563		0		1		0		11/1/08		62		62		137		0		4		0		11/1/09		136		121		452		0		5		0		11/1/10		127		59		350		0		2		0		11/1/11		205		74		73		0		0		0		11/1/12		110		89		120		0		9		0		1-Nov		146		99		230		0		5		0

		11/2/04		202		75		6		0		0		0		11/2/05		279		235		140		0		20		0		11/2/06		307		198		201		0		5		0		11/2/07		34		8		96		0		0		0		11/2/08		52		42		103		0		1		0		11/2/09		64		141		429		0		5		0		11/2/10		108		60		300		0		3		0		11/2/11		108		63		37		0		1		0		11/2/12		106		126		164		0		4		0		2-Nov		140		105		164		0		4		0

		11/3/04		246		61		15		5		0		0		11/3/05		226		180		111		0		14		0		11/3/06		578		236		416		0		12		0		11/3/07		26		17		66		0		0		0		11/3/08		98		48		78		0		3		0		11/3/09		90		116		353		0		5		0		11/3/10		85		59		394		0		7		0		11/3/11		147		73		74		0		1		0		11/3/12		101		95		78		0		3		0		3-Nov		177		98		176		1		5		0

		11/4/04		203		52		40		0		0		0		11/4/05		266		199		83		0		6		0		11/4/06		816		280		443		0		13		0		11/4/07		31		18		129		0		1		0		11/4/08		99		48		88		0		4		0		11/4/09		64		113		271		0		5		0		11/4/10		111		39		360		0		7		0		11/4/11		119		63		40		0		5		0		11/4/12		135		94		82		0		6		0		4-Nov		205		101		171		0		5		0

		11/5/04		147		56		9		0		0		0		11/5/05		181		191		74		0		15		0		11/5/06		818		257		562		0		14		0		11/5/07		84		75		241		0		5		0		11/5/08		70		48		121		0		6		0		11/5/09		12		80		203		0		6		0		11/5/10		58		45		220		0		4		0		11/5/11		101		60		59		0		1		0		11/5/12		106		71		60		0		1		0		5-Nov		175		98		172		0		6		0

		11/6/04		147		56		9		0		0		0		11/6/05		147		227		37		0		8		0		11/6/06		740		401		583		0		25		0		11/6/07		38		66		201		0		3		0		11/6/08		30		48		96		0		6		0		11/6/09		58		56		128		0		5		0		11/6/10		41		45		124		0		6		0		11/6/11		42		59		34		0		0		0		11/6/12		136		64		96		0		4		0		6-Nov		153		114		145		0		6		0

		11/7/04		57		88		134		0		0		0		11/7/05		98		206		26		0		4		0		11/7/06		134		192		80		0		3		0		11/7/07		40		49		215		0		5		0		11/7/08		45		63		97		0		2		0		11/7/09		23		73		109		0		3		0		11/7/10		79		49		309		0		3		0		11/7/11		44		50		28		0		1		0		11/7/12		67		47		57		0		1		0		7-Nov		65		91		117		0		2		0

		11/8/04		56		58		91		0		1		0		11/8/05		53		178		41		0		0		0		11/8/06		1		60		7		0		0		0		11/8/07		41		81		230		0		7		0		11/8/08		29		37		70		0		4		0		11/8/09		31		61		153		0		6		0		11/8/10		37		25		143		0		3		0		11/8/11		56		53		18		0		1		0		11/8/12		34		31		26		0		6		0		8-Nov		38		65		87		0		3		0

		11/9/04		105		48		9		0		0		0		11/9/05		60		87		-2		0		3		0		11/9/06		7		16		3		0		0		0		11/9/07		51		71		266		0		7		0		11/9/08		27		43		61		0		7		0		11/9/09		17		53		138		0		4		0		11/9/10		28		27		96		0		6		0		11/9/11		53		34		18		0		0		0		11/9/12		29		34		17		0		3		0		9-Nov		42		46		67		0		3		0

		11/10/04		60		16		6		0		1		0		11/10/05		67		136		11		0		1		0		11/10/06		6		85		-2		0		0		0		11/10/07		71		42		120		0		5		0		11/10/08		34		54		30		0		3		0		11/10/09		10		61		142		0		2		0		11/10/10		65		60		120		0		5		0		11/10/11		57		40		11		0		0		0		11/10/12		28		33		17		0		1		0		10-Nov		44		59		51		0		2		0

		11/11/04		64		18		1		0		1		0		11/11/05		59		115		5		0		5		0		11/11/06		90		240		43		0		2		0		11/11/07		53		30		105		0		6		0		11/11/08		15		27		31		0		2		0		11/11/09		2		38		68		0		2		0		11/11/10		61		34		177		0		7		0		11/11/11		174		80		20		0		1		0		11/11/12		34		24		11		0		1		0		11-Nov		61		67		51		0		3		0

		11/12/04		70		25		5		0		0		0		11/12/05		67		118		9		0		3		0		11/12/06		113		336		72		0		6		0		11/12/07		38		65		131		0		12		0		11/12/08		18		44		37		0		4		0		11/12/09		20		38		70		0		2		0		11/12/10		46		43		101		0		3		0		11/12/11		32		34		13		0		1		0		11/12/12		22		25		25		0		0		0		12-Nov		47		81		51		0		3		0

		11/13/04		47		31		9		0		0		0		11/13/05		69		71		-8		0		3		0		11/13/06		101		453		107		0		2		0		11/13/07		35		57		141		0		13		0		11/13/08		23		37		75		0		1		0		11/13/09		23		45		39		0		0		0		11/13/10		33		28		50		0		1		0		11/13/11		36		34		23		0		3		0		11/13/12		39		55		36		0		2		0		13-Nov		45		90		52		0		3		0

		11/14/04		36		15		16		0		6		0		11/14/05		21		48		-3		0		3		0		11/14/06		80		458		296		0		0		0		11/14/07		38		39		105		0		4		0		11/14/08		7		17		55		0		0		0		11/14/09		26		53		51		0		2		0		11/14/10		36		32		68		0		5		0		11/14/11		30		16		12		0		1		0		11/14/12		21		37		26		0		0		0		14-Nov		33		79		70		0		2		0

		11/15/04		45		19		1		0		0		0		11/15/05		28		45		4		0		1		0		11/15/06		63		268		242		0		4		0		11/15/07		23		50		77		0		11		0		11/15/08		12		33		87		0		1		0		11/15/09		26		30		23		0		4		0		11/15/10		32		39		56		0		4		0		11/15/11		28		33		16		0		1		0		11/15/12		33		28		26		0		1		0		15-Nov		32		61		59		0		3		0

		11/16/04		-19		9		1		0		9		0		11/16/05		10		40		5		0		0		1		11/16/06		74		346		353		0		2		0		11/16/07		22		63		51		0		9		0		11/16/08		6		68		61		0		0		0		11/16/09		21		40		18		0		2		0		11/16/10		27		31		50		0		4		0		11/16/11		39		36		12		0		4		0		11/16/12		18		27		13		0		2		0		16-Nov		22		73		63		0		4		0

		11/17/04		20		19		6		0		0		0		11/17/05		-1		41		-2		0		0		0		11/17/06		62		290		189		0		4		0		11/17/07		17		51		104		0		10		0		11/17/08		8		58		17		0		1		0		11/17/09		8		29		17		0		5		0		11/17/10		24		35		77		0		3		0		11/17/11		23		31		13		0		5		0		11/17/12		22		21		3		0		0		0		17-Nov		20		64		47		0		3		0

		11/18/04		0		14		0		0		0		0		11/18/05		13		20		-7		0		0		1		11/18/06		90		326		165		0		0		0		11/18/07		14		56		121		0		1		0		11/18/08		14		50		15		0		3		0		11/18/09		4		37		13		0		1		0		11/18/10		26		56		57		0		4		0		11/18/11		13		35		9		0		3		0		11/18/12		6		16		12		0		0		0		18-Nov		20		68		43		0		1		0

		11/19/04		31		-8		2		0		2		0		11/19/05		13		50		0		0		0		3		11/19/06		63		247		99		0		2		0		11/19/07		4		47		70		0		3		0		11/19/08		5		68		9		0		1		0		11/19/09		10		59		45		0		1		0		11/19/10		15		57		36		0		4		0		11/19/11		14		43		16		0		1		0		11/19/12		17		23		9		0		1		0		19-Nov		19		65		32		0		2		0

		11/20/04		25		30		4		0		3		0		11/20/05		0		22		-3		0		0		0		11/20/06		42		251		73		0		5		0		11/20/07		9		48		52		0		1		0		11/20/08		10		62		7		0		0		0		11/20/09		9		31		81		0		3		0		11/20/10		26		69		59		0		1		0		11/20/11		12		54		13		0		2		0		11/20/12		10		9		21		0		0		0		20-Nov		16		64		34		0		2		0

		11/21/04		31		37		2		0		3		0		11/21/05		6		7		-1		0		2		0		11/21/06		26		127		32		0		2		0		11/21/07		13		42		26		0		0		0		11/21/08		5		54		5		0		2		0		11/21/09		6		35		42		0		3		0		11/21/10		15		47		24		0		0		0		11/21/11		9		38		10		0		0		0		11/21/12		5		15		18		0		1		0		21-Nov		13		45		18		0		1		0

		11/22/04		8		17		1		0		7		0		11/22/05		11		30		-1		0		1		0		11/22/06		28		141		30		0		3		0		11/22/07		4		63		22		0		3		0		11/22/08		6		58		9		0		0		0		11/22/09		7		33		47		0		0		0		11/22/10		17		51		24		0		0		0		11/22/11		13		46		15		0		2		0		11/22/12		13		25		9		0		0		0		22-Nov		12		52		17		0		2		0

		11/23/04		24		20		5		0		3		0		11/23/05		2		21		-1		0		1		0		11/23/06		11		71		29		0		1		0		11/23/07		6		63		19		0		1		0		11/23/08		7		43		2		0		0		0		11/23/09		9		19		11		0		3		0		11/23/10		16		45		28		0		0		0		11/23/11		4		41		26		0		2		0		11/23/12		4		13		2		0		1		0		23-Nov		9		37		13		0		1		0

		11/24/04		23		-14		0		0		0		0		11/24/05		9		19		-1		0		5		0		11/24/06		16		40		11		0		5		0		11/24/07		4		55		9		0		0		0		11/24/08		7		28		2		0		0		0		11/24/09		8		21		10		0		3		0		11/24/10		24		52		13		0		1		0		11/24/11		4		43		15		0		1		0		11/24/12		8		13		0		0		0		0		24-Nov		11		29		7		0		2		0

		11/25/04		-4		-2		0		0		0		0		11/25/05		6		35		0		0		0		0		11/25/06		28		56		23		0		6		0		11/25/07		9		57		8		0		2		0		11/25/08		6		30		5		0		0		0		11/25/09		1		25		3		0		0		0		11/25/10		9		41		7		0		0		0		11/25/11		4		45		20		0		1		0		11/25/12		4		17		1		0		0		0		25-Nov		7		34		7		0		1		0

		11/26/04		-12		15		0		0		0		0		11/26/05		2		13		-5		0		1		0		11/26/06		9		28		3		0		0		0		11/26/07		4		21		9		0		3		0		11/26/08		3		36		2		0		0		0		11/26/09		4		36		4		0		1		0		11/26/10		11		33		3		0		0		0		11/26/11		10		31		14		0		0		0		11/26/12		4		20		3		0		0		0		26-Nov		4		26		4		0		1		0

		11/27/04		4		20		0		0		0		0		11/27/05		6		29		0		0		0		0		11/27/06		7		30		5		0		0		0		11/27/07		9		26		2		0		0		0		11/27/08		3		26		5		0		0		0		11/27/09		3		41		8		0		0		0		11/27/10		0		34		3		0		0		0		11/27/11		4		23		0		0		0		0		11/27/12		0		22		1		0		1		0		27-Nov		4		28		3		0		0		0

		11/28/04		8		26		-1		0		0		0		11/28/05		2		30		0		0		0		0		11/28/06		20		70		5		0		2		0		11/28/07		9		24		9		0		0		0		11/28/08		3		46		1		0		1		0		11/28/09		3		51		1		0		1		0		11/28/10		5		37		0		0		1		0		11/28/11		13		17		4		0		1		0		11/28/12		7		7		2		0		0		0		28-Nov		8		34		2		0		1		0

		11/29/04		10		13		3		0		2		0		11/29/05		3		12		0		0		0		0		11/29/06		10		58		0		0		2		0		11/29/07		8		33		-1		0		0		0		11/29/08		3		25		0		0		0		0		11/29/09		1		52		8		0		0		0		11/29/10		14		55		6		0		0		0		11/29/11		7		24		3		0		0		0		11/29/12		1		11		1		0		0		0		29-Nov		6		31		2		0		0		0

		11/30/04		14		32		0		0		1		0		11/30/05		6		14		0		0		1		0		11/30/06		8		52		2		0		0		0		11/30/07		7		25		13		0		0		0		11/30/08		3		22		3		0		0		0		11/30/09		1		32		-1		0		0		0		11/30/10		8		31		0		0		0		0		11/30/11		7		21		-2		0		0		0		11/30/12		3		22		1		0		0		0		30-Nov		6		28		2		0		0		0

		12/1/04		2		22		0		0		0		0		12/1/05		0		21		0		0		0		0		12/1/06		14		43		6		0		1		0		12/1/07		6		30		7		0		0		0		12/1/08		0		26		-2		0		0		0		12/1/09		4		26		-3		0		0		0		12/1/10		6		39		11		0		0		0		12/1/11		4		20		1		0		0		0		12/1/12		4		21		1		0		0		0		1-Dec		4		28		2		0		0		0

		12/2/04		-5		68		0		0		1		0		12/2/05		-1		17		0		0		0		0		12/2/06		12		75		1		0		0		0		12/2/07		9		25		-2		0		0		0		12/2/08		1		16		-1		0		0		0		12/2/09		1		43		5		0		0		0		12/2/10		6		37		5		0		0		0		12/2/11		9		28		1		0		0		0		12/2/12		5		27		0		0		0		0		2-Dec		4		37		1		0		0		0

		12/3/04		3		68		0		0		0		0		12/3/05		0		9		0		0		0		0		12/3/06		12		58		1		0		0		0		12/3/07		5		21		17		0		0		0		12/3/08		2		10		3		0		1		0		12/3/09		3		38		-2		0		0		0		12/3/10		3		42		2		0		0		0		12/3/11		6		30		0		0		0		0		12/3/12		2		14		1		0		0		0		3-Dec		4		32		2		0		0		0

		12/4/04		9		32		-1		0		0		0		12/4/05		1		15		0		0		0		0		12/4/06		13		62		4		0		0		0		12/4/07		5		23		9		0		0		0		12/4/08		0		28		0		0		0		0		12/4/09		0		34		1		0		0		0		12/4/10		1		39		11		0		0		0		12/4/11		2		33		1		0		0		0		12/4/12		3		9		0		0		0		0		4-Dec		4		31		3		0		0		0

		12/5/04		7		17		1		0		0		0		12/5/05		3		2		0		0		0		0		12/5/06		11		77		2		0		0		0		12/5/07		0		31		7		0		0		0		12/5/08		1		21		2		0		0		0		12/5/09		1		27		-3		0		0		0		12/5/10		2		24		2		0		0		0		12/5/11		5		31		0		0		0		0		12/5/12		0		5		1		0		0		0		5-Dec		3		26		1		0		0		0









































































































































BON Weekly Avg, '04-'12

		Date		Chinook		Steelhead		Coho		Sockeye		Chum		Pink

		1-Oct

USACE: USACE:
Avg from 2004-2012		2083		938		1390		0		0		2

		2-Oct		2475		941		1671		0		0		2

		3-Oct		2376		836		1633		0		0		2

		4-Oct		2314		808		1706		0		0		1

		5-Oct		1421		726		1843		0		0		3

		6-Oct		1601		762		2123		0		0		2

		7-Oct		1625		710		1974		0		0		2

		8-Oct		1633		666		1880		0		0		1

		9-Oct		1462		679		2019		0		0		2

		10-Oct		1228		550		1949		0		0		1

		11-Oct		1069		556		2172		0		0		1

		12-Oct		928		443		1689		0		0		2

		13-Oct		784		368		1726		0		0		1

		14-Oct		715		325		1609		0		0		1

		15-Oct		682		310		1674		0		0		1

		16-Oct		698		303		1706		0		0		0

		17-Oct		659		311		1627		-0		0		0

		18-Oct		667		321		1493		0		0		0

		19-Oct		464		263		1180		0		1		0

		20-Oct		417		217		1012		0		1		0

		21-Oct		393		202		932		0		1		0

		22-Oct		332		194		824		0		1		0

		23-Oct		350		193		846		0		1		0

		24-Oct		307		160		747		0		1		0

		25-Oct		274		153		572		0		1		0

		26-Oct		221		126		437		0		0		0

		27-Oct		217		126		564		0		1		0

		28-Oct		182		119		438		0		2		0

		29-Oct		180		103		424		0		2		0

		30-Oct		170		102		437		0		2		0

		31-Oct		169		114		367		0		3		0

		1-Nov		146		99		230		0		5		0

		2-Nov		140		105		164		0		4		0

		3-Nov		177		98		176		1		5		0

		4-Nov		205		101		171		0		5		0

		5-Nov		175		98		172		0		6		0

		6-Nov		153		114		145		0		6		0

		7-Nov		65		91		117		0		2		0

		8-Nov		38		65		87		0		3		0

		9-Nov		42		46		67		0		3		0

		10-Nov		44		59		51		0		2		0

		11-Nov		61		67		51		0		3		0

		12-Nov		47		81		51		0		3		0

		13-Nov		45		90		52		0		3		0

		14-Nov		33		79		70		0		2		0

		15-Nov		32		61		59		0		3		0

		16-Nov		22		73		63		0		4		0

		17-Nov		20		64		47		0		3		0

		18-Nov		20		68		43		0		1		0

		19-Nov		19		65		32		0		2		0

		20-Nov		16		64		34		0		2		0

		21-Nov		13		45		18		0		1		0

		22-Nov		12		52		17		0		2		0

		23-Nov		9		37		13		0		1		0

		24-Nov		11		29		7		0		2		0

		25-Nov		7		34		7		0		1		0

		26-Nov		4		26		4		0		1		0

		27-Nov		4		28		3		0		0		0

		28-Nov		8		34		2		0		1		0

		29-Nov		6		31		2		0		0		0

		30-Nov		6		28		2		0		0		0

		1-Dec		4		28		2		0		0		0

		2-Dec		4		37		1		0		0		0

		3-Dec		4		32		2		0		0		0

		4-Dec		4		31		3		0		0		0

		5-Dec		3		26		1		0		0		0



Mean Daily Salmonid Passage at Bonneville Dam
(2004-2012)

Chinook	41548	41549	41550	41551	41552	41553	41554	41555	41556	41557	41558	41559	41560	41561	41562	41563	41564	41565	41566	41567	41568	41569	41570	41571	41572	41573	41574	41575	41576	41577	41578	41579	41580	41581	41582	41583	41584	41585	41586	41587	41588	41589	41590	41591	41592	41593	41594	41595	41596	41597	41598	41599	41600	41601	41602	41603	41604	41605	41606	41607	41608	41609	41610	41611	41612	41613	2082.8888888888887	2474.8888888888887	2375.6666666666665	2314.2222222222222	1421.3333333333333	1600.8888888888889	1625.4444444444443	1632.6666666666667	1462	1228.1111111111111	1068.8888888888889	928.44444444444446	783.88888888888891	714.77777777777783	682.11111111111109	698.11111111111109	659	667.44444444444446	464.22222222222223	417.33333333333331	393.11111111111109	332	349.88888888888891	306.88888888888891	273.77777777777777	221.33333333333334	217.11111111111111	181.55555555555554	180.11111111111111	170.11111111111111	169	146.33333333333334	140	177.44444444444446	204.88888888888889	175.22222222222223	153.22222222222223	65.222222222222229	37.555555555555557	41.888888888888886	44.222222222222221	61.333333333333336	47.333333333333336	45.111111111111114	32.777777777777779	32.222222222222221	22	20.333333333333332	20	19.111111111111111	15.888888888888889	12.888888888888889	11.888888888888889	9.2222222222222214	11.444444444444445	7	3.8888888888888888	4	7.7777777777777777	6.333333333333333	6.333333333333333	4.4444444444444446	4.1111111111111107	4	3.7777777777777777	3.3333333333333335	Steelhead	41548	41549	41550	41551	41552	41553	41554	41555	41556	41557	41558	41559	41560	41561	41562	41563	41564	41565	41566	41567	41568	41569	41570	41571	41572	41573	41574	41575	41576	41577	41578	41579	41580	41581	41582	41583	41584	41585	41586	41587	41588	41589	41590	41591	41592	41593	41594	41595	41596	41597	41598	41599	41600	41601	41602	41603	41604	41605	41606	41607	41608	41609	41610	41611	41612	41613	938.44444444444446	941.33333333333337	835.88888888888891	808.44444444444446	726.33333333333337	761.66666666666663	710.33333333333337	665.77777777777783	678.66666666666663	550.33333333333337	556	442.55555555555554	368.44444444444446	325	310.33333333333331	302.88888888888891	310.77777777777777	321.44444444444446	263.11111111111109	217.44444444444446	201.88888888888889	193.66666666666666	193.44444444444446	160.22222222222223	153.33333333333334	125.66666666666667	126.33333333333333	119	103	102.22222222222223	114.22222222222223	99.111111111111114	105.33333333333333	98.333333333333329	100.66666666666667	98.111111111111114	113.55555555555556	90.777777777777771	64.888888888888886	45.888888888888886	58.555555555555557	67.333333333333329	80.888888888888886	90.111111111111114	79.444444444444443	60.555555555555557	73.333333333333329	63.888888888888886	67.777777777777771	65.111111111111114	64	44.666666666666664	51.555555555555557	37.333333333333336	28.555555555555557	33.777777777777779	25.888888888888889	27.888888888888889	34.222222222222221	31.444444444444443	27.888888888888889	27.555555555555557	37.333333333333336	32.222222222222221	30.555555555555557	26.111111111111111	Coho	41548	41549	41550	41551	41552	41553	41554	41555	41556	41557	41558	41559	41560	41561	41562	41563	41564	41565	41566	41567	41568	41569	41570	41571	41572	41573	41574	41575	41576	41577	41578	41579	41580	41581	41582	41583	41584	41585	41586	41587	41588	41589	41590	41591	41592	41593	41594	41595	41596	41597	41598	41599	41600	41601	41602	41603	41604	41605	41606	41607	41608	41609	41610	41611	41612	41613	1390	1671	1632.7777777777778	1705.5555555555557	1842.8888888888889	2123	1974.3333333333333	1880	2018.5555555555557	1949.1111111111111	2171.8888888888887	1688.8888888888889	1726.2222222222222	1609.2222222222222	1674	1706.3333333333333	1627.1111111111111	1492.6666666666667	1179.8888888888889	1011.5555555555555	931.55555555555554	824.11111111111109	846.44444444444446	747	572.11111111111109	436.77777777777777	564.22222222222217	438.33333333333331	423.66666666666669	437	366.77777777777777	229.55555555555554	164	176.11111111111111	170.66666666666666	172.11111111111111	145.33333333333334	117.22222222222223	86.555555555555557	67.333333333333329	50.555555555555557	51.222222222222221	51.444444444444443	52.444444444444443	69.555555555555557	59.111111111111114	62.666666666666664	47.111111111111114	42.777777777777779	31.777777777777779	34.111111111111114	17.555555555555557	17.333333333333332	13.444444444444445	6.5555555555555554	7.4444444444444446	3.6666666666666665	2.6666666666666665	2.3333333333333335	2.2222222222222223	1.7777777777777777	2.3333333333333335	1	2.4444444444444446	2.7777777777777777	1.3333333333333333	Date

Mean Daily Count






CHIN Daily Counts

		Bonneville Dam Passage Window Counts - Chinook  Salmon 												All Chinook																												Adult 																												Jack

		Data in red indicates highest daily count for the year																										Rolling																												Rolling																												Rolling

		Date		2001		2002		2003		2004		2005		2006		2007		2008		2009		2010		2011		2012		10 yr Ave		Date		2001		2002		2003		2004		2005		2006		2007		2008		2009		2010		2011		2012		10 yr Ave		Date		2001		2002		2003		2004		2005		2006		2007		2008		2009		2010		2011		2012		10 yr Ave

		3/1						66		2		0		0		0		0		0		3		0		0		8		3/1						66		2		0		0		0		0		0		3		0		0		8		3/1						0		0		0		0		0		0		0		0		0		0		0

		3/2						88		4		1		0		0		0		1		0		2		0		11		3/2						88		4		1		0		0		0		1		0		2		0		11		3/2						0		0		0		0		0		0		0		0		0		0		0

		3/3						121		7		0		0		0		1		0		0		1		0		14		3/3						121		7		0		0		0		1		0		0		1		0		14		3/3						0		0		0		0		0		0		0		0		0		0		0

		3/4						102		3		0		0		2		1		0		0		0		2		12		3/4						102		3		0		0		2		1		0		0		0		2		12		3/4						0		0		0		0		0		0		0		0		0		0		0

		3/5						127		7		0		0		0		0		0		0		2		1		15		3/5						127		7		0		0		0		0		0		0		2		0		15		3/5						0		0		0		0		0		0		0		0		0		1		0

		3/6						140		7		0		0		1		1		3		1		3		1		17		3/6						140		7		0		0		1		1		3		1		3		1		17		3/6						0		0		0		0		0		0		0		0		0		0		0

		3/7						213		4		0		0		4		1		0		0		7		3		25		3/7						213		4		0		0		4		1		0		0		7		3		25		3/7						0		0		0		0		0		0		0		0		0		0		0

		3/8						266		6		0		0		5		3		1		1		1		0		31		3/8						266		6		0		0		5		3		1		1		1		0		31		3/8						0		0		0		0		0		0		0		0		0		0		0

		3/9						371		8		1		1		2		6		12		1		2		0		45		3/9						371		8		1		1		2		6		12		1		2		0		45		3/9						0		0		0		0		0		0		0		0		0		0		0

		3/10						394		15		1		0		0		4		0		2		5		0		47		3/10						394		15		1		0		0		4		0		2		5		0		47		3/10						0		0		0		0		0		0		0		0		0		0		0

		3/11						627		7		5		0		0		1		0		4		4		4		72		3/11						627		7		5		0		0		1		0		4		4		4		72		3/11						0		0		0		0		0		0		0		0		0		0		0

		3/12						516		32		2		0		0		10		2		6		5		1		64		3/12						516		32		2		0		0		10		2		6		5		1		64		3/12						0		0		0		0		0		0		0		0		0		0		0

		3/13						307		19		1		0		2		5		4		7		2		0		39		3/13						307		19		1		0		2		5		4		7		1		0		38		3/13						0		0		0		0		0		0		0		0		1		0		0

		3/14						323		18		3		0		4		6		0		9		3		2		41		3/14						323		18		3		0		4		6		0		9		2		2		41		3/14						0		0		0		0		0		0		0		0		1		0		0

		3/15		23		76		595		21		4		0		2		4		2		9		1		3		71		3/15		23		76		595		21		4		0		2		4		2		7		1		3		71		3/15		0		0		0		0		0		0		0		0		0		2		0		0		0

		3/16		17		143		942		18		1		0		0		6		3		11		9		3		113		3/16		17		143		942		18		1		0		0		6		3		11		9		3		113		3/16		0		0		0		0		0		0		0		0		0		0		0		0		0

		3/17		56		75		417		28		2		1		1		5		2		6		4		3		54		3/17		56		75		416		28		2		1		1		5		2		6		4		2		54		3/17		0		0		1		0		0		0		0		0		0		0		0		1		0

		3/18		20		127		559		14		2		0		3		11		3		14		3		2		74		3/18		20		127		559		14		2		0		3		11		3		14		3		2		74		3/18		0		0		0		0		0		0		0		0		0		0		0		0		0

		3/19		417		105		736		17		1		1		3		7		14		28		2		3		91		3/19		416		105		736		17		1		1		3		7		14		25		2		3		91		3/19		1		0		0		0		0		0		0		0		0		3		0		0		0

		3/20		233		129		426		2		0		0		5		3		3		11		6		1		59		3/20		233		129		426		2		0		0		5		3		3		11		6		1		59		3/20		0		0		0		0		0		0		0		0		0		0		0		0		0

		3/21		389		227		332		11		3		1		1		5		10		9		3		1		60		3/21		389		227		332		11		3		1		1		5		10		9		3		1		60		3/21		0		0		0		0		0		0		0		0		0		0		0		0		0

		3/22		456		32		343		25		0		0		2		2		7		23		10		-1		44		3/22		455		32		343		25		0		0		2		2		7		22		10		0		44		3/22		1		0		0		0		0		0		0		0		0		1		0		-1		0

		3/23		744		70		150		44		0		1		3		12		9		17		14		1		32		3/23		744		70		150		44		0		1		3		12		9		16		14		1		32		3/23		0		0		0		0		0		0		0		0		0		1		0		0		0

		3/24		576		69		99		63		1		1		5		2		10		25		9		0		28		3/24		576		69		99		63		1		1		5		2		10		24		9		0		28		3/24		0		0		0		0		0		0		0		0		0		1		0		0		0

		3/25		621		58		115		31		0		1		6		10		9		37		15		0		28		3/25		619		58		115		31		0		1		6		10		9		35		15		0		28		3/25		2		0		0		0		0		0		0		0		0		2		0		0		0

		3/26		635		95		625		24		0		1		8		3		12		32		4		2		80		3/26		635		95		622		24		0		1		8		3		12		32		4		2		80		3/26		0		0		3		0		0		0		0		0		0		0		0		0		0

		3/27		634		131		1975		29		1		5		10		4		10		23		1		1		219		3/27		634		131		1973		29		1		5		10		4		10		23		1		1		219		3/27		0		0		2		0		0		0		0		0		0		0		0		0		0

		3/28		699		193		2190		22		3		7		3		12		6		27		6		3		247		3/28		699		193		2161		22		3		7		3		12		6		26		6		3		244		3/28		0		0		29		0		0		0		0		0		0		1		0		0		3

		3/29		871		154		1692		27		5		5		1		4		9		47		8		0		195		3/29		871		154		1690		27		5		5		1		4		9		45		8		0		195		3/29		0		0		2		0		0		0		0		0		0		2		0		0		0

		3/30		1200		64		1813		21		6		9		0		20		9		75		12		2		203		3/30		1200		64		1807		21		6		9		0		20		9		74		12		2		202		3/30		0		0		6		0		0		0		0		0		0		1		0		0		1

		3/31		942		127		2613		57		0		1		2		21		23		54		17		1		292		3/31		942		127		2580		57		0		1		2		21		23		54		17		1		288		3/31		0		0		33		0		0		0		0		0		0		0		0		0		3

		4/1		4227		454		2574		57		-2		1		8		26		10		166		37		2		333		4/1		4227		454		2574		57		-2		1		8		26		10		166		37		2		333		4/1		0		0		0		0		0		0		0		0		0		0		0		0		0

		4/2		5443		806		1687		75		2		8		3		42		12		228		42		1		291		4/2		5433		806		1687		75		2		8		3		42		12		227		42		1		290		4/2		10		0		0		0		0		0		0		0		0		1		0		0		0

		4/3		6725		677		1295		88		2		4		3		62		47		160		28		3		237		4/3		6721		676		1293		88		2		4		3		62		47		159		28		3		236		4/3		4		1		2		0		0		0		0		0		0		1		0		0		0

		4/4		6778		909		1567		273		7		12		2		87		42		168		14		4		308		4/4		6772		908		1567		273		7		12		2		87		42		168		14		4		308		4/4		6		1		0		0		0		0		0		0		0		0		0		0		0

		4/5		9967		864		3831		391		1		20		10		71		65		88		44		17		539		4/5		9942		863		3823		391		1		20		10		71		65		88		44		17		538		4/5		25		1		8		0		0		0		0		0		0		0		0		0		1

		4/6		13174		584		7458		235		15		16		37		91		101		230		27		21		879		4/6		13156		584		7455		235		15		16		36		91		100		229		27		20		879		4/6		18		0		3		0		0		0		1		0		1		1		0		1		1

		4/7		7581		1090		3902		341		10		5		21		111		79		339		72		6		597		4/7		7573		1090		3900		341		10		5		21		111		79		338		72		6		597		4/7		8		0		2		0		0		0		0		0		0		1		0		0		0

		4/8		5028		2097		2662		468		18		10		36		111		89		689		84		6		626		4/8		5027		2096		2629		468		18		10		36		109		88		687		84		6		623		4/8		1		1		33		0		0		0		0		2		1		2		0		0		4

		4/9		9253		1017		3632		710		11		9		66		180		131		1069		66		15		689		4/9		9241		1015		3591		710		11		9		65		180		130		1068		66		15		685		4/9		12		2		41		0		0		0		1		0		1		1		0		0		5

		4/10		11759		1344		3977		1202		12		8		129		509		179		3552		72		16		1098		4/10		11742		1343		3955		1202		12		8		128		509		179		3545		72		16		1095		4/10		17		1		22		0		0		0		1		0		0		7		0		0		3

		4/11		14423		1320		6445		684		23		6		254		1376		97		1137		50		9		1139		4/11		14410		1320		6402		684		23		6		253		1373		97		1136		50		9		1134		4/11		13		0		43		0		0		0		1		3		0		1		0		0		5

		4/12		14534		2161		5337		1196		57		7		185		1479		101		1472		79		41		1207		4/12		14520		2156		5302		1196		57		7		183		1475		101		1470		79		41		1203		4/12		14		5		35		0		0		0		2		4		0		2		0		0		5

		4/13		17104		2620		3703		4769		51		13		653		1294		76		1843		76		79		1510		4/13		17077		2616		3678		4767		51		14		651		1293		74		1839		76		78		1506		4/13		27		4		25		2		0		-1		2		1		2		4		0		1		4

		4/14		15723		5904		5095		3038		108		15		367		1287		89		3806		85		104		1979		4/14		15691		5884		5071		3035		108		15		368		1286		89		3794		85		104		1974		4/14		32		20		24		3		0		0		-1		1		0		12		0		0		6

		4/15		19246		2404		8012		3107		94		11		429		955		55		7749		139		145		2296		4/15		19192		2401		7996		3099		94		11		429		954		55		7719		138		141		2290		4/15		54		3		16		8		0		0		0		1		0		30		1		4		6

		4/16		15046		1517		4844		4321		398		23		806		751		114		6566		120		126		1946		4/16		14994		1516		4832		4304		398		23		804		750		112		6528		119		120		1939		4/16		52		1		12		17		0		0		2		1		2		38		1		6		7

		4/17		13906		1570		2139		4677		210		10		1251		408		158		7867		115		235		1841		4/17		13852		1569		2123		4667		210		10		1245		407		152		7833		113		235		1833		4/17		54		1		16		10		0		0		6		1		6		34		2		0		8

		4/18		27178		3164		2825		9512		470		33		1650		453		263		2510		254		222		2113		4/18		27020		3143		2802		9488		470		33		1643		449		258		2492		253		222		2103		4/18		158		21		23		24		0		0		7		4		5		18		1		0		10

		4/19		15423		3928		2386		8295		508		32		1514		1617		746		7814		234		371		2707		4/19		15346		3914		2362		8263		508		32		1496		1612		742		7762		231		365		2692		4/19		77		14		24		32		0		0		18		5		4		52		3		6		15

		4/20		6835		5475		5240		12726		965		36		1314		2623		630		9054		219		664		3828		4/20		6801		5446		5189		12656		964		36		1295		2618		616		9014		217		655		3805		4/20		34		29		51		70		1		0		19		5		14		40		2		9		23

		4/21		7188		7824		5482		6245		1347		48		626		2716		1191		11741		363		1330		3758		4/21		7143		7753		5414		6208		1346		48		616		2708		1164		11697		361		1321		3732		4/21		45		71		68		37		1		0		10		8		27		44		2		9		27

		4/22		7595		4801		6426		13088		2232		63		1385		1595		2045		7441		496		2911		3957		4/22		7535		4775		6358		13030		2230		63		1358		1582		1990		7407		496		2887		3929		4/22		60		26		68		58		2		0		27		13		55		34		0		24		28

		4/23		4735		3734		3538		8957		1375		61		1760		945		2198		6658		416		4411		2964		4/23		4687		3722		3464		8869		1374		61		1723		934		2142		6619		410		4376		2932		4/23		48		12		74		88		1		0		37		11		56		39		6		35		32

		4/24		6471		6323		4397		3418		1835		248		2631		573		1581		5819		547		4923		2737		4/24		6357		6296		4303		3366		1828		246		2550		572		1509		5773		539		4873		2698		4/24		114		27		94		52		7		2		81		1		72		46		8		50		39

		4/25		7266		12358		4492		2889		4174		444		3506		1581		1665		7353		1031		2444		3949		4/25		7045		12303		4371		2856		4149		440		3428		1570		1604		7284		1019		2427		3902		4/25		221		55		121		33		25		4		78		11		61		69		12		17		47

		4/26		7926		14308		3145		4308		4105		387		2771		1533		1897		6525		4849		1392		4383		4/26		7689		14196		2997		4254		4092		387		2615		1514		1765		6469		4787		1382		4308		4/26		237		112		148		54		13		0		156		19		132		56		62		10		75

		4/27		8169		18312		3737		4784		3901		688		2624		3572		2282		9155		4763		792		5382		4/27		7869		18162		3595		4701		3882		680		2470		3523		2095		9073		4690		781		5287		4/27		300		150		142		83		19		8		154		49		187		82		73		11		95

		4/28		5950		7481		4361		2186		2600		757		2522		3695		1768		8204		5928		614		3950		4/28		5702		7399		4152		2137		2577		750		2371		3643		1483		8122		5846		603		3848		4/28		248		82		209		49		23		7		151		52		285		82		82		11		102

		4/29		3929		8257		2319		1122		3701		1474		3317		4044		3310		8895		6021		835		4246		4/29		3736		8132		2191		1076		3681		1464		2976		3994		2904		8788		5927		823		4113		4/29		193		125		128		46		20		10		341		50		406		107		94		12		133

		4/30		3901		25990		4118		1816		3274		2581		2039		6760		2505		6149		8868		1963		6410		4/30		3719		25631		3946		1744		3231		2573		1829		6645		2151		5996		8657		1930		6240		4/30		182		359		172		72		43		8		210		115		354		153		211		33		170

		5/1		4480		21220		3551		3310		2224		2617		2732		3001		3609		7939		16139		2264		6634		5/1		4331		20847		3289		3208		2180		2602		2387		2935		3028		7764		15766		2238		6401		5/1		149		373		262		102		44		15		345		66		581		175		373		26		234

		5/2		1456		5164		4407		8278		1880		2431		2739		2131		8029		7880		8716		1775		5166		5/2		1326		5058		4031		8023		1850		2425		2361		2027		7036		7651		8402		1746		4886		5/2		130		106		376		255		30		6		378		104		993		229		314		29		279

		5/3		4166		7701		3561		6843		2189		1268		2034		6576		7613		9462		10292		2557		5754		5/3		3840		7502		3132		6480		2142		1261		1606		6340		6317		9184		9832		2506		5380		5/3		326		199		429		363		47		7		428		236		1296		278		460		51		374

		5/4		8815		6078		2277		4071		2612		2158		2292		10095		4674		5068		6970		3452		4630		5/4		8026		5879		2013		3736		2542		2140		1835		9686		3856		4808		6478		3393		4297		5/4		789		199		264		335		70		18		457		409		818		260		492		59		332

		5/5		3463		6966		2036		2566		6270		4022		1881		4509		6443		4515		8102		3097		4731		5/5		3022		6727		1764		2342		6065		3991		1412		4134		4827		4289		7515		3002		4307		5/5		441		239		272		224		205		31		469		375		1616		226		587		95		424

		5/6		2998		3017		1832		1919		2590		8718		1504		3134		6767		7158		11194		6089		4783		5/6		2559		2923		1412		1740		2471		8647		1079		2843		4493		6732		10131		5959		4247		5/6		439		94		420		179		119		71		425		291		2274		426		1063		130		536

		5/7		7094		1440		2389		2752		1039		7787		3352		4642		7896		8115		9193		9305		4861		5/7		6082		1366		1877		2481		976		7704		2433		4099		5026		7549		7870		9081		4138		5/7		1012		74		512		271		63		83		919		543		2870		566		1323		224		722

		5/8		4660		5459		2573		2824		719		5884		4177		2079		8203		6177		6993		12294		4509		5/8		3767		5180		1962		2355		670		5828		2928		1841		4277		5655		5839		12000		3654		5/8		893		279		611		469		49		56		1249		238		3926		522		1154		294		855

		5/9		2661		3456		3100		2620		528		4084		2752		3652		4228		8103		11648		19035		4417		5/9		2080		3318		2288		2244		482		4028		1881		3078		2153		7306		9255		18436		3603		5/9		581		138		812		376		46		56		871		574		2075		797		2393		599		814

		5/10		2598		9200		1578		2087		413		5159		1843		2568		5771		7492		13684		7499		4980		5/10		2098		8870		1219		1746		376		5051		1182		2129		3195		6614		9754		7200		4014		5/10		500		330		359		341		37		108		661		439		2576		878		3930		299		966

		5/11		2775		8663		2152		1490		781		8020		2307		3061		6246		3316		7043		5675		4308		5/11		2209		8164		1664		1208		704		7828		1437		2550		3481		2807		4625		5381		3447		5/11		566		499		488		282		77		192		870		511		2765		509		2418		294		861

		5/12		3528		4144		2814		1501		1340		5840		1608		5784		8481		4473		10085		7564		4607		5/12		2957		3921		2063		1164		1133		5649		998		4613		3821		3681		6623		7284		3367		5/12		571		223		751		337		207		191		610		1171		4660		792		3462		280		1240

		5/13		3311		4591		2854		1464		922		4521		1305		4835		4256		3070		8638		9304		3646		5/13		2757		4258		2053		1182		791		4334		811		3627		1848		2482		4979		8786		2637		5/13		554		333		801		282		131		187		494		1208		2408		588		3659		518		1009

		5/14		2373		1911		3080		1662		1678		3630		1955		7631		4849		3632		7471		8898		3750		5/14		1976		1743		2378		1352		1452		3428		931		5596		1897		2985		4392		8224		2615		5/14		397		168		702		310		226		202		1024		2035		2952		647		3079		674		1135

		5/15		2061		1814		1573		2759		1542		3989		1918		7358		9020		5928		5467		7976		4137		5/15		1770		1715		1221		2266		1269		3741		1077		5349		3308		4998		3099		7324		2804		5/15		291		99		352		493		273		248		841		2009		5712		930		2368		652		1333

		5/16		1669		2167		1052		2919		1435		2463		1333		5219		6463		3388		5781		4495		3222		5/16		1377		2048		807		2380		1106		2303		845		3931		2506		2814		2979		4036		2172		5/16		292		119		245		539		329		160		488		1288		3957		574		2802		459		1050

		5/17		2330		1985		1798		1655		2026		2990		1892		2750		6559		2723		3764		5063		2814		5/17		1938		1823		1266		1350		1626		2774		1277		2023		2648		2219		1788		4636		1879		5/17		392		162		532		305		400		216		615		727		3911		504		1976		427		935

		5/18		2342		2351		2399		1722		1388		2062		1449		3929		9087		1482		3077		3467		2895		5/18		2004		2172		1748		1472		1109		1935		998		2839		4166		1256		1160		3118		1886		5/18		338		179		651		250		279		127		451		1090		4921		226		1917		349		1009

		5/19		2397		2215		3027		1276		557		1938		1139		2422		5874		1450		2531		2464		2243		5/19		2079		2065		2330		1043		443		1845		792		1961		3095		1219		912		2199		1571		5/19		318		150		697		233		114		93		347		461		2779		231		1619		265		672

		5/20		2120		2204		2876		2486		629		1945		885		1717		4032		879		2797		2314		2045		5/20		1836		2077		2394		2176		539		1812		585		1368		2136		709		1005		2053		1480		5/20		284		127		482		310		90		133		300		349		1896		170		1792		261		565

		5/21		2131		2091		1863		1843		934		1727		768		874		3863		930		2755		2167		1765		5/21		1843		1973		1480		1638		754		1638		498		690		2110		761		1048		1987		1259		5/21		288		118		383		205		180		89		270		184		1753		169		1707		180		506

		5/22		2434		1278		2133		1728		837		1280		883		691		3509		873		1602		1243		1481		5/22		2162		1214		1781		1559		696		1192		595		529		2172		728		582		1097		1105		5/22		272		64		352		169		141		88		288		162		1337		145		1020		146		377

		5/23		2549		920		1860		1644		1167		1269		840		919		3115		1084		1632		1074		1445		5/23		2241		853		1578		1476		993		1187		539		636		2010		947		603		960		1082		5/23		308		67		282		168		174		82		301		283		1105		137		1029		114		363

		5/24		3381		1356		1677		1378		1149		1465		951		1457		3157		1794		1941		1500		1633		5/24		3061		1260		1403		1229		1028		1387		589		1072		2128		1564		657		1372		1232		5/24		320		96		274		149		121		78		362		385		1029		230		1284		128		401

		5/25		3016		1795		1303		1814		1046		1141		930		1970		2830		1402		1544		1569		1578		5/25		2745		1645		1113		1619		947		1070		573		1495		1962		1232		607		1406		1226		5/25		271		150		190		195		99		71		357		475		868		170		937		163		351

		5/26		2996		3137		2368		1665		974		1102		1060		1618		2799		1272		945		1266		1694		5/26		2750		2997		2047		1471		887		1045		711		1320		1830		1138		443		1160		1389		5/26		246		140		321		194		87		57		349		298		969		134		502		106		305

		5/27		2635		2725		1650		1341		1460		816		953		1900		2054		2021		1974		1228		1689		5/27		2432		2574		1491		1189		1333		774		749		1588		1432		1829		800		1144		1376		5/27		203		151		159		152		127		42		204		312		622		192		1174		84		314

		5/28		2324		2496		1501		1290		1928		624		1213		1436		1917		1715		2450		1490		1657		5/28		2127		2361		1345		1128		1789		583		909		1161		1310		1563		1065		1383		1321		5/28		197		135		156		162		139		41		304		275		607		152		1385		107		336

		5/29		2073		2445		1127		1818		1538		380		820		1445		2083		2469		2062		1582		1619		5/29		1907		2292		974		1642		1452		350		644		1174		1540		2282		914		1494		1326		5/29		166		153		153		176		86		30		176		271		543		187		1148		88		292

		5/30		2181		1645		1512		1221		1594		461		773		1584		1727		2915		2474		1941		1591		5/30		2007		1562		1393		1045		1511		420		571		1373		1251		2625		1241		1833		1299		5/30		174		83		119		176		83		41		202		211		476		290		1233		108		291

		5/31		1506		2488		2097		1659		1404		509		968		1432		2335		3376		3815		2292		2008		5/31		1310		2382		1926		1514		1344		458		721		1215		1670		3069		2030		2149		1633		5/31		196		106		171		145		60		51		247		217		665		307		1785		143		375

		6/1		1865		2162		2092		1685		1484		733		1112		1201		2651		3526		3397		2395		2004		6/1		1660		2078		1879		1469		1432		672		858		1070		1861		3275		2192		2264		1679		6/1		205		84		213		216		52		61		254		131		790		251		1205		131		326

		6/2		1995		1722		2147		1761		1238		1006		1022		1113		3184		3625		2933		2645		1975		6/2		1779		1674		1953		1557		1181		952		784		979		2233		3279		1871		2480		1646		6/2		216		48		194		204		57		54		238		134		951		346		1062		165		329

		6/3		2389		2777		2183		1651		1249		1301		1156		1669		2780		4185		2739		1979		2169		6/3		2182		2664		1993		1451		1152		1235		909		1331		1865		3804		1842		1864		1825		6/3		207		113		190		200		97		66		247		338		915		381		897		115		344

		6/4		1781		2615		2023		2330		1161		1309		887		2006		3099		2981		3146		2117		2156		6/4		1577		2513		1812		2022		1107		1267		647		1613		2252		2729		2063		1998		1803		6/4		204		102		211		308		54		42		240		393		847		252		1083		119		353

		6/5		1604		3255		2375		2176		1167		1417		1435		2459		4053		2085		3705		1750		2413		6/5		1421		3139		2128		1965		1119		1363		1194		2058		2949		1866		2500		1618		2028		6/5		183		116		247		211		48		54		241		401		1104		219		1205		132		385

		6/6		1671		2667		1884		2824		1297		1501		1300		2679		2517		2140		3573		1496		2238		6/6		1457		2540		1653		2500		1238		1435		1096		2334		1787		1935		2578		1374		1910		6/6		214		127		231		324		59		66		204		345		730		205		995		122		329

		6/7		1647		2385		1812		2600		1797		1332		934		2076		2514		2262		3585		1501		2130		6/7		1447		2238		1578		2309		1706		1278		795		1777		1598		2065		2559		1386		1790		6/7		200		147		234		291		91		54		139		299		916		197		1026		115		339

		6/8		1568		2381		4344		1490		1413		2633		1079		2059		3232		1891		3274		1539		2380		6/8		1423		2271		4081		1335		1356		2574		878		1793		2109		1725		2374		1389		2050		6/8		145		110		263		155		57		59		201		266		1123		166		900		150		330

		6/9		1746		2032		4138		1572		1486		2848		1231		1989		3451		1625		4030		1982		2440		6/9		1572		1951		3883		1399		1417		2768		1015		1684		2321		1438		2924		1796		2080		6/9		174		81		255		173		69		80		216		305		1130		187		1106		186		360

		6/10		1467		2612		2594		2096		1804		2880		998		1953		3418		2100		5245		1947		2570		6/10		1237		2512		2386		1897		1750		2792		797		1671		2264		1883		3877		1733		2183		6/10		230		100		208		199		54		88		201		282		1154		217		1368		214		387

		6/11		1605		2776		2053		2108		1821		3246		1359		2075		3466		1644		3696		1646		2424		6/11		1395		2652		1840		1900		1770		3166		1088		1799		2511		1432		2651		1477		2081		6/11		210		124		213		208		51		80		271		276		955		212		1045		169		344

		6/12		1552		3454		2555		2325		1669		3653		1379		2150		2808		1606		4052		1621		2565		6/12		1382		3294		2340		2110		1597		3589		1100		1802		1960		1373		2912		1456		2208		6/12		170		160		215		215		72		64		279		348		848		233		1140		165		357

		6/13		1445		3397		2877		2361		2092		2258		1368		2823		3286		2246		4050		2654		2676		6/13		1314		3231		2621		2184		2004		2214		1079		2350		2166		1960		2965		2375		2277		6/13		131		166		256		177		88		44		289		473		1120		286		1085		279		398

		6/14		1599		3549		2400		2258		2121		2020		1322		2717		3548		2425		3486		2892		2585		6/14		1440		3370		2206		2022		2044		1972		984		2272		2270		2188		2511		2610		2184		6/14		159		179		194		236		77		48		338		445		1278		237		975		282		401

		6/15		2210		3394		1554		2139		2601		2511		1234		2139		4090		2271		3466		2822		2540		6/15		1975		3240		1378		1868		2471		2423		959		1775		2799		2014		2466		2539		2139		6/15		235		154		176		271		130		88		275		364		1291		257		1000		283		401

		6/16		2154		2615		1636		2083		2273		2474		1237		2055		3785		2157		3914		3029		2423		6/16		1839		2510		1390		1847		2209		2406		948		1721		2609		1890		2758		2714		2029		6/16		315		105		246		236		64		68		289		334		1176		267		1156		315		394

		6/17		2041		3235		3306		2247		2049		2586		1423		2810		3441		2848		3324		2912		2727		6/17		1784		3034		3024		1911		1938		2515		1117		2380		2391		2519		2362		2643		2319		6/17		257		201		282		336		111		71		306		430		1050		329		962		269		408

		6/18		1870		3716		3166		2657		1455		2654		1159		2875		3403		3329		3446		2495		2786		6/18		1627		3484		2894		2384		1365		2579		900		2494		2361		2868		2425		2224		2375		6/18		243		232		272		273		90		75		259		381		1042		461		1021		271		411

		6/19		1825		2755		2287		2130		2149		2385		1344		3245		3741		3703		2982		2562		2672		6/19		1457		2592		2055		1832		2040		2297		1070		2683		2661		3211		1923		2227		2236		6/19		368		163		232		298		109		88		274		562		1080		492		1059		335		436

		6/20		2042		2671		1691		2887		2019		2077		1531		3266		3667		4022		2988		2256		2682		6/20		1617		2507		1544		2587		1929		2007		1202		2937		2569		3445		1965		2021		2269		6/20		425		164		147		300		90		70		329		329		1098		577		1023		235		413

		6/21		2001		3046		3513		3461		1994		2140		1798		3265		3048		4018		3648		2242		2993		6/21		1613		2826		3247		3078		1898		2064		1414		2987		2076		3464		2396		2000		2545		6/21		388		220		266		383		96		76		384		278		972		554		1252		242		448

		6/22		1906		3507		3048		3426		2568		2034		1642		2782		2374		3787		3830		1721		2900		6/22		1587		3312		2814		3105		2464		1957		1293		2562		1628		3264		2414		1505		2481		6/22		319		195		234		321		104		77		349		220		746		523		1416		216		419

		6/23		1653		3230		2006		3305		1927		3498		1574		2543		2610		2949		3222		2265		2686		6/23		1364		3020		1777		3008		1824		3391		1176		2344		1825		2453		2104		1920		2292		6/23		289		210		229		297		103		107		398		199		785		496		1118		345		394

		6/24		1537		3646		3158		2234		1723		3170		1782		2139		2227		3065		3196		1680		2634		6/24		1253		3381		2793		1985		1613		3079		1322		1868		1581		2535		2005		1465		2216		6/24		284		265		365		249		110		91		460		271		646		530		1191		215		418

		6/25		1620		3791		3162		2376		1874		2682		1551		2166		2283		2861		3076		1778		2582		6/25		1318		3563		2770		2050		1766		2598		1190		1879		1585		2370		1994		1522		2177		6/25		302		228		392		326		108		84		361		287		698		491		1082		256		406

		6/26		1274		4601		2913		1964		1918		4166		1243		2405		1935		2604		3595		1805		2734		6/26		1029		4350		2532		1677		1809		4038		967		2157		1154		2268		2388		1522		2334		6/26		245		251		381		287		109		128		276		248		781		336		1207		283		400

		6/27		1407		3425		4278		2186		1987		3285		1641		1628		2004		3102		4274		1550		2781		6/27		1165		3258		3814		1873		1844		3175		1376		1400		1260		2660		2848		1307		2351		6/27		242		167		464		313		143		110		265		228		744		442		1426		243		430

		6/28		1592		2669		3430		2943		1771		2979		1642		1747		1964		2729		4342		1727		2622		6/28		1287		2513		3110		2482		1644		2862		1301		1535		1262		2371		2842		1458		2192		6/28		305		156		320		461		127		117		341		212		702		358		1500		269		429

		6/29		1445		2662		3439		2439		1786		2945		1327		1683		1946		2616		4102		1765		2495		6/29		1193		2490		3146		2113		1659		2856		1097		1523		1231		2214		2806		1534		2114		6/29		252		172		293		326		127		89		230		160		715		402		1296		231		381

		6/30		1460		2672		3269		1908		1024		1750		909		1400		1998		2175		3036		1677		2014		6/30		1194		2504		2959		1659		953		1652		707		1256		1401		1824		1951		1435		1687		6/30		266		168		310		249		71		98		202		144		597		351		1085		242		328

		7/1		2293		2257		3080		2098		1790		2212		1046		1257		2053		2533		3354		1640		2168		7/1		1848		2134		2826		1852		1680		2108		849		1128		1418		2146		2116		1404		1826		7/1		445		123		254		246		110		104		197		129		635		387		1238		236		342

		7/2		2479		2189		2450		2154		1811		1873		1079		1196		1785		2392		3062		1600		1999		7/2		2016		2060		2198		1940		1705		1784		925		1086		1204		2011		2051		1381		1696		7/2		463		129		252		214		106		89		154		110		581		381		1011		219		303

		7/3		2053		2447		2550		1817		2311		2063		1124		1128		2192		1296		3247		1457		2018		7/3		1701		2293		2317		1560		2209		1957		823		1033		1601		1038		2175		1184		1701		7/3		352		154		233		257		102		106		301		95		591		258		1072		273		317

		7/4		1637		2304		2049		1566		1970		1467		1427		1154		2130		1597		2664		1409		1833		7/4		1346		2148		1803		1376		1889		1406		990		1032		1388		1320		1709		1154		1506		7/4		291		156		246		190		81		61		437		122		742		277		955		255		327

		7/5		1616		2454		2313		1504		1641		1857		1294		1096		1745		1842		2846		1574		1859		7/5		1349		2289		2100		1350		1580		1761		917		933		1152		1507		1906		1344		1550		7/5		267		165		213		154		61		96		377		163		593		335		940		230		310

		7/6		1468		2362		1854		1888		1723		1279		1163		817		1720		1708		2494		1337		1701		7/6		1220		2140		1726		1585		1626		1220		899		688		1086		1409		1642		1102		1402		7/6		248		222		128		303		97		59		264		129		634		299		852		235		299

		7/7		1489		2247		1987		1966		1564		1122		983		994		1138		1480		2590		1519		1607		7/7		1220		2083		1802		1593		1459		1041		747		849		700		1185		1721		1247		1318		7/7		269		164		185		373		105		81		236		145		438		295		869		272		289

		7/8		1267		2058		1749		1708		1023		1154		989		675		980		1352		2032		1520		1372		7/8		1048		1883		1554		1427		932		1102		757		611		688		1098		1398		1264		1145		7/8		219		175		195		281		91		52		232		64		292		254		634		256		227

		7/9		1216		1185		1521		1527		1009		1174		746		827		1101		1888		1962		964		1294		7/9		1006		1090		1360		1275		950		1118		589		769		832		1558		1338		807		1088		7/9		210		95		161		252		59		56		157		58		269		330		624		157		206

		7/10		1304		2175		1832		1153		900		1470		695		758		898		1166		1873		1280		1292		7/10		1010		2009		1631		962		845		1377		545		704		674		860		1275		1075		1088		7/10		294		166		201		191		55		93		150		54		224		306		598		205		204

		7/11		1272		1945		2010		1365		759		897		723		922		1002		1394		1892		1244		1291		7/11		1008		1839		1825		1197		702		800		546		805		754		1146		1261		1039		1088		7/11		264		106		185		168		57		97		177		117		248		248		631		205		203

		7/12		1161		2101		2168		1309		802		1206		685		939		1012		788		1434		1393		1244		7/12		934		1948		1956		1168		770		1148		505		849		678		622		936		1171		1058		7/12		227		153		212		141		32		58		180		90		334		166		498		222		186

		7/13		1110		2322		2040		1095		989		950		772		925		1334		836		1469		1339		1273		7/13		895		2153		1802		945		948		900		489		830		917		687		927		1080		1060		7/13		215		169		238		150		41		50		283		95		417		149		542		259		213

		7/14		1347		1419		1209		1544		829		815		658		1144		1171		830		1551		1197		1117		7/14		1129		1303		1055		1375		793		753		453		1061		859		678		1060		971		939		7/14		218		116		154		169		36		62		205		83		312		152		491		226		178

		7/15		1126		1216		974		1629		962		675		767		1005		833		758		1691		1146		1051		7/15		918		1124		830		1474		899		632		559		876		630		605		1157		957		879		7/15		208		92		144		155		63		43		208		129		203		153		534		189		172

		7/16		852		1041		1562		1228		1111		790		637		920		601		616		1638		878		1014		7/16		698		962		1368		1062		1054		730		464		771		410		530		1172		689		852		7/16		154		79		194		166		57		60		173		149		191		86		466		189		162

		7/17		903		1436		1493		1338		1178		864		558		800		816		870		1330		1025		1068		7/17		746		1356		1297		1140		1045		789		440		707		599		753		941		822		907		7/17		157		80		196		198		133		75		118		93		217		117		389		203		162

		7/18		1185		1319		1538		837		1078		785		502		681		1029		730		1192		926		969		7/18		980		1235		1291		700		1015		710		400		601		722		610		835		787		812		7/18		205		84		247		137		63		75		102		80		307		120		357		139		157

		7/19		1086		1169		1694		1003		652		881		642		551		1194		646		864		753		930		7/19		920		1095		1484		833		588		813		503		500		849		539		544		587		775		7/19		166		74		210		170		64		68		139		51		345		107		320		166		155

		7/20		1620		1106		1057		912		907		836		488		506		879		516		1229		732		844		7/20		1351		1036		868		761		825		763		402		463		633		433		836		599		702		7/20		269		70		189		151		82		73		86		43		246		83		393		133		142

		7/21		1181		474		903		732		849		650		523		498		717		418		1182		524		695		7/21		966		424		746		614		788		587		422		465		503		338		783		413		567		7/21		215		50		157		118		61		63		101		33		214		80		399		111		128

		7/22		966		772		1376		679		628		879		568		428		557		528		1150		712		757		7/22		735		715		1169		569		592		800		455		392		393		434		694		579		621		7/22		231		57		207		110		36		79		113		36		164		94		456		133		135

		7/23		1247		1164		972		647		775		833		510		380		602		453		1218		494		755		7/23		952		1100		836		601		724		762		382		337		430		376		785		386		633		7/23		295		64		136		46		51		71		128		43		172		77		433		108		122

		7/24		689		800		790		612		587		603		611		453		463		489		1121		536		653		7/24		536		731		654		537		550		555		444		408		318		423		761		437		538		7/24		153		69		136		75		37		48		167		45		145		66		360		99		115

		7/25		922		1588		601		691		504		580		406		455		379		476		907		741		659		7/25		736		1504		518		618		474		527		290		388		244		391		590		603		554		7/25		186		84		83		73		30		53		116		67		135		85		317		138		104

		7/26		1058		951		812		326		482		334		539		379		361		545		1127		590		586		7/26		853		883		731		288		461		291		402		322		248		459		715		458		480		7/26		205		68		81		38		21		43		137		57		113		86		412		132		106

		7/27		973		439		925		189		448		362		397		415		481		687		1091		798		543		7/27		788		403		798		150		429		321		309		358		336		582		666		649		435		7/27		185		36		127		39		19		41		88		57		145		105		425		149		108

		7/28		859		688		729		252		457		354		467		395		525		547		1124		712		554		7/28		685		640		605		215		421		306		356		347		351		475		718		541		443		7/28		174		48		124		37		36		48		111		48		174		72		406		171		110

		7/29		1043		868		756		565		370		368		390		391		390		447		929		525		547		7/29		821		808		582		477		337		314		315		337		277		392		641		406		448		7/29		222		60		174		88		33		54		75		54		113		55		288		119		99

		7/30		832		633		895		523		344		503		304		330		366		389		1149		410		544		7/30		641		557		706		453		311		459		239		292		251		334		804		313		441		7/30		191		76		189		70		33		44		65		38		115		55		345		97		103

		7/31		654		840		944		553		333		565		256		356		375		413		966		473		560		7/31		512		780		770		467		308		509		203		295		252		343		656		358		458		7/31		142		60		174		86		25		56		53		61		123		70		310		115		102

		8/1		777		683		621		620		351		641		495		341		206		433		751		959		514		8/1		625		642		492		553		325		588		388		298		128		372		539		722		433		8/1		152		41		129		67		26		53		107		43		78		61		212		237		82

		8/2		808		599		508		818		205		610		405		301		162		357		615		608		458		8/2		645		543		390		734		190		540		343		259		105		318		431		459		385		8/2		163		56		118		84		15		70		62		42		57		39		184		149		73

		8/3		759		575		639		1045		361		479		474		353		150		403		686		636		517		8/3		593		531		537		965		320		404		378		319		112		337		543		490		445		8/3		166		44		102		80		41		75		96		34		38		66		143		146		72

		8/4		702		777		747		770		235		515		417		421		101		500		675		663		516		8/4		522		715		642		689		215		456		328		373		83		438		475		509		441		8/4		180		62		105		81		20		59		89		48		18		62		200		154		74

		8/5		689		576		990		929		260		389		335		415		159		495		593		560		514		8/5		492		532		843		842		235		344		282		361		117		434		447		448		444		8/5		197		44		147		87		25		45		53		54		42		61		146		112		70

		8/6		852		508		699		620		326		504		295		423		193		505		637		611		471		8/6		609		473		595		548		301		445		235		360		139		438		467		482		400		8/6		243		35		104		72		25		59		60		63		54		67		170		129		71

		8/7		808		972		714		904		326		502		407		562		338		424		674		797		582		8/7		626		901		612		827		283		433		347		485		232		355		504		619		498		8/7		182		71		102		77		43		69		60		77		106		69		170		178		84

		8/8		601		315		729		799		267		364		459		660		482		551		674		635		530		8/8		442		290		638		740		229		337		373		570		347		461		513		479		450		8/8		159		25		91		59		38		27		86		90		135		90		161		156		80

		8/9		767		464		1042		751		253		511		463		569		642		419		661		890		578		8/9		617		406		949		675		210		452		389		502		473		357		538		732		495		8/9		150		58		93		76		43		59		74		67		169		62		123		158		82

		8/10		1177		1152		978		677		519		367		399		665		788		452		653		972		665		8/10		955		1090		838		587		450		324		350		548		609		405		496		814		570		8/10		222		62		140		90		69		43		49		117		179		47		157		158		95

		8/11		1334		1005		841		594		533		299		454		746		1200		438		909		733		702		8/11		1098		941		741		515		505		268		412		639		891		382		701		609		600		8/11		236		64		100		79		28		31		42		107		309		56		208		124		102

		8/12		1149		1253		720		309		453		459		601		875		1619		668		847		944		780		8/12		949		1162		643		255		377		420		514		751		1293		590		677		794		668		8/12		200		91		77		54		76		39		87		124		326		78		170		150		112

		8/13		853		1094		1255		310		594		621		726		1026		1386		772		1254		949		904		8/13		726		1002		1142		271		537		578		616		892		1010		674		1010		806		773		8/13		127		92		113		39		57		43		110		134		376		98		244		143		131

		8/14		742		833		759		374		603		607		759		1022		1708		1343		1335		830		934		8/14		628		772		672		322		555		564		642		895		1425		1177		1052		678		808		8/14		114		61		87		52		48		43		117		127		283		166		283		152		127

		8/15		500		1164		745		1021		681		735		993		1415		2234		1501		1440		797		1193		8/15		408		1053		649		937		619		676		859		1157		1840		1273		1146		665		1021		8/15		92		111		96		84		62		59		134		258		394		228		294		132		172

		8/16		588		1357		787		833		600		669		1122		1438		2849		1571		1382		1007		1261		8/16		501		1251		706		773		529		591		996		1174		2447		1408		1121		833		1100		8/16		87		106		81		60		71		78		126		264		402		163		261		174		161

		8/17		646		1362		716		868		390		823		1541		1376		2859		1379		1525		932		1284		8/17		542		1264		648		790		354		729		1395		1087		2292		1220		1285		751		1106		8/17		104		98		68		78		36		94		146		289		567		159		240		181		178

		8/18		966		1000		924		960		211		562		1501		1169		3837		1158		2182		1305		1350		8/18		839		910		861		848		184		472		1338		854		3203		1005		1829		1071		1150		8/18		127		90		63		112		27		90		163		315		634		153		353		234		200

		8/19		1597		843		786		884		385		700		1300		999		4870		1271		2186		1584		1422		8/19		1396		764		691		748		350		623		1174		692		4036		1114		1926		1224		1212		8/19		201		79		95		136		35		77		126		307		834		157		260		360		211

		8/20		2750		921		879		815		1120		1056		1215		983		5914		1310		2774		1315		1699		8/20		2328		864		762		681		1054		977		1103		671		4501		1127		2423		949		1416		8/20		422		57		117		134		66		79		112		312		1413		183		351		366		282

		8/21		2632		1581		606		895		2706		1201		951		1210		5245		1158		3386		1129		1894		8/21		2127		1481		529		801		2563		1093		861		935		3564		988		2983		815		1580		8/21		505		100		77		94		143		108		90		275		1681		170		403		314		314

		8/22		2446		3128		592		713		1980		1937		1462		3303		5793		3925		3550		2549		2638		8/22		1967		2939		550		588		1854		1782		1374		2955		3819		3687		3173		2062		2272		8/22		479		189		42		125		126		155		88		348		1974		238		377		487		366

		8/23		1884		6817		1092		486		1767		1677		1949		9054		6274		5027		2228		3922		3637		8/23		1445		6523		1019		412		1659		1543		1807		8364		4354		4513		1787		3152		3198		8/23		439		294		73		74		108		134		142		690		1920		514		441		770		439

		8/24		2489		11031		1133		558		1827		2278		1866		15940		8441		4559		3666		3912		5130		8/24		2036		10573		1022		479		1737		2103		1728		14913		6175		4019		3124		3174		4587		8/24		453		458		111		79		90		175		138		1027		2266		540		542		738		543

		8/25		5446		15871		1598		1226		3367		3117		1929		12206		14020		5883		2604		4111		6182		8/25		4712		15274		1502		1153		3226		2867		1709		11261		10857		5135		2153		3336		5514		8/25		734		597		96		73		141		250		220		945		3163		748		451		775		668

		8/26		13795		15306		4663		5345		4475		4527		2764		6301		11271		7550		2964		5153		6517		8/26		12185		14604		4460		5075		4328		4213		2497		5519		8199		6601		2573		4275		5807		8/26		1610		702		203		270		147		314		267		782		3072		949		391		878		710

		8/27		14681		11923		8775		5089		3659		4977		2691		5533		11891		10236		3328		7109		6810		8/27		12651		11419		8293		4833		3505		4677		2377		5006		8669		9126		2786		6033		6069		8/27		2030		504		482		256		154		300		314		527		3222		1110		542		1076		741

		8/28		15298		10777		12540		16591		5126		7048		3702		8045		12473		9125		5193		8869		9062		8/28		13514		10235		11976		15871		4865		6658		3370		7458		9597		8130		4506		7375		8267		8/28		1784		542		564		720		261		390		332		587		2876		995		687		1494		795

		8/29		10468		18319		10401		28625		4182		6166		6792		9870		15178		8350		4622		8343		11251		8/29		9186		17621		9837		27185		3994		5802		6103		9264		11500		7565		3938		6928		10281		8/29		1282		698		564		1440		188		364		689		606		3678		785		684		1415		970

		8/30		10070		20813		15787		21144		4547		5363		7558		14724		13900		14591		6724		8772		12515		8/30		9048		19898		15048		20106		4334		5005		6670		13758		10559		13578		5712		7207		11467		8/30		1022		915		739		1038		213		358		888		966		3341		1013		1012		1565		1048

		8/31		9026		16264		17618		15977		5571		5706		7149		13870		12175		16322		7845		14682		11850		8/31		8028		15441		16796		15175		5413		5248		6259		12882		9115		14742		6830		12390		10790		8/31		998		823		822		802		158		458		890		988		3060		1580		1015		2292		1060

		9/1		9792		9678		14151		14691		12814		8121		6024		14513		13062		15817		5910		16884		11478		9/1		8777		9072		13225		13848		12563		7703		4961		13265		10454		14242		4914		14015		10425		9/1		1015		606		926		843		251		418		1063		1248		2608		1575		996		2869		1053

		9/2		13439		11403		18761		13868		23802		11324		5235		14684		19349		16826		8941		15510		14419		9/2		12057		10905		17850		12956		23215		10850		4416		13682		15497		15268		7925		12686		13256		9/2		1382		498		911		912		587		474		819		1002		3852		1558		1016		2824		1163

		9/3		16241		18735		23088		14305		24234		15377		5376		16435		18037		17415		15513		15024		16852		9/3		14326		17877		21757		13488		23508		14793		4491		15301		14050		15987		14012		11946		15526		9/3		1915		858		1331		817		726		584		885		1134		3987		1428		1501		3078		1325

		9/4		11937		20519		23427		17915		19411		13837		7023		16350		13563		20416		19261		13230		17172		9/4		10350		19468		22104		16963		18721		13271		5906		14924		10122		18834		17578		10828		15789		9/4		1587		1051		1323		952		690		566		1117		1426		3441		1582		1683		2402		1383

		9/5		16070		21924		25044		22013		14402		10498		5218		13076		10619		23447		20706		12279		16695		9/5		14264		20814		23526		20819		13812		9666		4156		11553		7560		21612		18549		9967		15207		9/5		1806		1110		1518		1194		590		832		1062		1523		3059		1835		2157		2312		1488

		9/6		18928		19866		23951		28155		16511		8425		6704		11701		10527		21541		18028		14032		16541		9/6		16636		18959		22632		26909		16104		7560		5369		10289		6737		19428		15837		11487		14982		9/6		2292		907		1319		1246		407		865		1335		1412		3790		2113		2191		2545		1559

		9/7		20656		25645		13609		28287		17028		11684		6368		12916		8079		18370		18763		16188		16075		9/7		18192		24497		12737		26765		16536		10797		4842		11472		5477		16530		16689		12511		14634		9/7		2464		1148		872		1522		492		887		1526		1444		2602		1840		2074		3677		1441

		9/8		26804		25386		9732		31072		24353		13240		6386		12978		11679		21004		19249		18175		17508		9/8		23833		24200		9080		29253		23658		12535		4953		11288		8147		18712		17108		14186		15893		9/8		2971		1186		652		1819		695		705		1433		1690		3532		2292		2141		3989		1615

		9/9		29081		21736		11615		26352		25512		14694		6092		11220		12914		17158		18975		18743		16627		9/9		26376		20862		11160		24851		24712		14009		4515		9712		8621		15534		16959		14675		15094		9/9		2705		874		455		1501		800		685		1577		1508		4293		1624		2016		4068		1533

		9/10		29022		20730		27117		22244		18699		7168		6667		9157		11361		13557		19517		17124		15622		9/10		26744		19456		26189		20640		17976		6683		5021		7851		7525		12135		17068		13256		14054		9/10		2278		1274		928		1604		723		485		1646		1306		3836		1422		2449		3868		1567

		9/11		19525		17783		47137		20432		17527		5593		3541		10615		7918		12785		19653		10906		16298		9/11		17634		16507		45884		19063		16814		5203		2386		9464		5214		11507		16803		8165		14885		9/11		1891		1276		1253		1369		713		390		1155		1151		2704		1278		2850		2741		1414

		9/12		15470		18898		47369		20878		12513		6116		5946		9208		6455		12342		18945		9367		15867		9/12		13621		17511		45579		19585		11898		5659		4141		7964		4432		11117		15766		7102		14365		9/12		1849		1387		1790		1293		615		457		1805		1244		2023		1225		3179		2265		1502

		9/13		14351		15408		43300		22807		13006		7239		4547		8349		8074		12330		15328		17393		15039		9/13		12053		14010		41564		21566		12402		6795		2926		7206		5845		10699		12455		14112		13547		9/13		2298		1398		1736		1241		604		444		1621		1143		2229		1631		2873		3281		1492

		9/14		9736		16125		41642		35289		13571		6380		3772		7706		10334		12750		15319		23699		16289		9/14		8040		14130		39642		34164		13063		5953		2367		6770		6959		11428		12663		18027		14714		9/14		1696		1995		2000		1125		508		427		1405		936		3375		1322		2656		5672		1575

		9/15		11067		10244		30791		27058		17789		5218		3457		6863		7628		14827		13255		21654		13713		9/15		9234		9038		28862		26188		17158		4846		2207		6099		4610		13053		10625		15424		12269		9/15		1833		1206		1929		870		631		372		1250		764		3018		1774		2630		6230		1444

		9/16		11963		9257		19525		12720		13602		5276		2496		6180		5452		12091		10508		16713		9711		9/16		9747		7865		17991		12090		13057		4716		1685		5292		3206		10620		8297		11797		8482		9/16		2216		1392		1534		630		545		560		811		888		2246		1471		2211		4916		1229

		9/17		10254		8934		13955		10562		7598		5782		3453		5231		5720		10596		11647		12033		8348		9/17		8190		7576		12578		10007		7265		5217		2439		4451		3470		9158		9299		7687		7146		9/17		2064		1358		1377		555		333		565		1014		780		2250		1438		2348		4346		1202

		9/18		9126		5305		13121		11042		9159		6314		3407		3765		6535		9600		13583		10472		8183		9/18		7299		4346		11975		10462		8751		5621		2499		3152		4304		8332		11085		6578		7053		9/18		1827		959		1146		580		408		693		908		613		2231		1268		2498		3894		1130

		9/19		6053		6434		12993		10166		8226		9520		4858		4117		6766		8852		14114		9331		8605		9/19		4700		5357		11668		9499		7783		8682		3204		3446		3994		7809		11241		6088		7268		9/19		1353		1077		1325		667		443		838		1654		671		2772		1043		2873		3243		1336

		9/20		4974		6176		12777		10342		7877		10438		8177		2311		5983		7927		9548		7950		8156		9/20		3913		5204		11463		9684		7323		9442		5125		1940		3479		6795		7065		4917		6752		9/20		1061		972		1314		658		554		996		3052		371		2504		1132		2483		3033		1404

		9/21		4662		6452		8990		10239		7031		8665		8344		3291		5272		9967		7103		10798		7535		9/21		3687		5384		7874		9321		6408		7908		4724		2795		3232		8388		5064		6602		6110		9/21		975		1068		1116		918		623		757		3620		496		2040		1579		2039		4196		1426

		9/22		5427		4675		9939		8535		5234		10313		5443		2730		4813		15376		8872		6664		7593		9/22		4255		3928		8285		7717		4619		9312		3154		2273		3080		13186		6567		4059		6212		9/22		1172		747		1654		818		615		1001		2289		457		1733		2190		2305		2605		1381

		9/23		4366		3511		8989		9522		4472		5288		3437		3126		3723		14085		9867		7038		6602		9/23		3275		2947		7417		8506		4114		4633		2093		2538		2221		11920		7078		4577		5347		9/23		1091		564		1572		1016		358		655		1344		588		1502		2165		2789		2461		1255

		9/24		4173		3725		7940		8780		4246		3836		3278		2905		3369		17877		8876		4349		6483		9/24		2919		2983		6746		7973		3851		3185		1898		2474		1987		14749		6847		2639		5269		9/24		1254		742		1194		807		395		651		1380		431		1382		3128		2029		1710		1214

		9/25		3864		2653		6192		7421		4149		4190		2703		3020		2838		8152		7569		5351		4889		9/25		2586		2087		5139		6748		3834		3573		1602		2550		1712		6317		5887		2901		3945		9/25		1278		566		1053		673		315		617		1101		470		1126		1835		1682		2450		944

		9/26		3707		3748		4922		7443		5293		4706		2493		2940		2545		8650		5603		7150		4834		9/26		2452		2985		3903		6917		4790		4214		1429		2343		1588		6978		4171		3933		3932		9/26		1255		763		1019		526		503		492		1064		597		957		1672		1432		3217		903

		9/27		2909		3051		4811		7710		6241		5213		2000		1489		2081		7307		5448		6376		4535		9/27		1754		2335		3890		6696		5724		4764		1134		1199		1223		5710		4092		3606		3677		9/27		1155		716		921		1014		517		449		866		290		858		1597		1356		2770		858

		9/28		2014		2586		2948		5828		3434		4542		1763		2201		2015		6317		4850		5479		3648		9/28		1157		2020		2235		5157		3065		4065		1136		1844		1097		4916		3633		3335		2917		9/28		857		566		713		671		369		477		627		357		918		1401		1217		2144		732

		9/29		2492		2164		3303		4505		2853		3656		1826		1686		2573		4254		3996		3401		3082		9/29		1304		1729		2587		4090		2527		3239		1199		1361		1747		3546		2958		1957		2498		9/29		1188		435		716		415		326		417		627		325		826		708		1038		1444		583

		9/30		2517		2003		2774		3546		2839		3952		943		1622		2418		3814		2995		2487		2691		9/30		1595		1553		2063		3101		2541		3355		589		1330		1498		3002		2058		1363		2109		9/30		922		450		711		445		298		597		354		292		920		812		937		1124		582

		10/1		2468		1696		2230		2248		2386		2520		1561		1171		1262		3324		1658		2616		2006		10/1		1310		1321		1759		1924		2070		2064		1077		920		730		2779		1157		1432		1580		10/1		1158		375		471		324		316		456		484		251		532		545		501		1184		426

		10/2		2388		1428		2640		2238		2583		2651		1629		1334		1260		3498		3590		3491		2285		10/2		1248		1080		2243		1892		2302		2308		1124		1131		783		2835		2687		2082		1839		10/2		1140		348		397		346		281		343		505		203		477		663		903		1409		447

		10/3		1640		1675		1472		2695		2299		3187		1266		1276		1047		2755		3500		3548		2117		10/3		908		1352		1162		2301		2111		2928		861		1136		648		2310		2730		2284		1754		10/3		732		323		310		394		188		259		405		140		399		445		770		1264		363

		10/4		1577		1332		1920		3057		1452		2108		1350		536		942		4582		4889		1912		2217		10/4		886		1017		1509		2721		1247		1843		978		483		622		3799		3820		1195		1804		10/4		691		315		411		336		205		265		372		53		320		783		1069		717		413

		10/5		1433		939		1468		1662		1303		971		945		918		1137		2052		2652		1152		1405		10/5		754		702		1122		1524		1154		866		635		803		770		1669		2019		522		1126		10/5		679		237		346		138		149		105		310		115		367		383		633		630		278

		10/6		1051		856		1745		2676		919		1262		1053		1137		1773		1530		2407		1651		1536		10/6		541		658		1465		2479		791		1111		711		1034		1163		1248		1746		750		1241		10/6		510		198		280		197		128		151		342		103		610		282		661		901		295

		10/7		920		884		2767		1842		1674		1037		1374		1165		1295		1534		2829		1879		1640		10/7		545		701		2351		1705		1526		927		964		1013		900		1255		2150		1044		1349		10/7		375		183		416		137		148		110		410		152		395		279		679		835		291

		10/8		902		681		1386		1435		1204		1939		1880		1048		644		1864		3330		1350		1541		10/8		520		549		1116		1342		1071		1811		1279		925		451		1569		2528		687		1264		10/8		382		132		270		93		133		128		601		123		193		295		802		663		277

		10/9		718		778		1435		1825		1739		1472		1525		842		706		1237		1426		2386		1299		10/9		392		583		1025		1709		1585		1324		1022		720		496		1020		1074		1520		1056		10/9		326		195		410		116		154		148		503		122		210		217		352		866		243

		10/10		713		831		1397		1891		885		1090		1370		539		614		1472		1744		1448		1183		10/10		421		638		1058		1773		802		989		924		469		390		1216		1324		888		958		10/10		292		193		339		118		83		101		446		70		224		256		420		560		225

		10/11		1039		629		849		1448		907		806		1178		375		780		1194		1624		1308		979		10/11		716		527		640		1325		762		733		787		291		591		974		1177		807		781		10/11		323		102		209		123		145		73		391		84		189		220		447		501		198

		10/12		691		688		910		1429		1049		617		931		411		458		871		2024		566		939		10/12		457		568		643		1253		929		568		605		336		335		721		1439		320		740		10/12		234		120		267		176		120		49		326		75		123		150		585		246		199

		10/13		614		549		1257		1295		532		451		933		638		495		849		1367		495		837		10/13		392		439		1069		1162		458		421		600		551		400		717		1001		283		682		10/13		222		110		188		133		74		30		333		87		95		132		366		212		155

		10/14		652		480		839		824		694		530		840		546		662		578		968		791		696		10/14		415		379		722		762		577		484		530		483		522		492		706		485		566		10/14		237		101		117		62		117		46		310		63		140		86		262		306		130

		10/15		1031		518		804		888		390		816		791		552		454		607		1058		583		688		10/15		733		378		720		852		318		763		626		504		350		496		753		318		576		10/15		298		140		84		36		72		53		165		48		104		111		305		265		112

		10/16		687		474		1016		767		625		1172		612		299		501		507		1103		697		708		10/16		466		370		891		707		539		1112		450		267		372		414		827		362		595		10/16		221		104		125		60		86		60		162		32		129		93		276		335		113

		10/17		628		383		705		908		1184		714		427		354		645		579		700		420		660		10/17		444		293		634		858		1118		667		307		312		466		480		509		222		564		10/17		184		90		71		50		66		47		120		42		179		99		191		198		96

		10/18		433		552		449		1270		569		702		580		307		671		485		833		590		642		10/18		297		456		400		1213		492		656		460		258		467		394		594		391		539		10/18		136		96		49		57		77		46		120		49		204		91		239		199		103

		10/19		386		321		571		601		344		524		478		243		451		442		880		215		486		10/19		251		254		478		564		302		465		401		205		333		372		673		145		405		10/19		135		67		93		37		42		59		77		38		118		70		207		70		81

		10/20		287		404		437		543		347		716		478		123		181		334		719		315		428		10/20		162		325		343		511		292		662		381		111		143		291		533		144		359		10/20		125		79		94		32		55		54		97		12		38		43		186		171		69

		10/21		349		396		566		574		168		509		536		180		176		308		600		487		401		10/21		234		348		492		531		155		484		383		162		138		256		462		286		341		10/21		115		48		74		43		13		25		153		18		38		52		138		201		60

		10/22		441		251		358		409		162		344		274		257		191		267		556		528		307		10/22		295		216		307		380		140		320		220		217		127		223		424		325		257		10/22		146		35		51		29		22		24		54		40		64		44		132		203		50

		10/23		621		248		434		301		268		589		371		180		159		210		548		523		331		10/23		468		203		393		273		244		549		289		150		125		178		429		308		283		10/23		153		45		41		28		24		40		82		30		34		32		119		215		48

		10/24		660		218		315		382		327		348		338		141		195		221		388		422		287		10/24		483		177		290		367		309		314		285		129		166		187		284		225		251		10/24		177		41		25		15		18		34		53		12		29		34		104		197		37

		10/25		556		170		347		276		157		304		291		112		134		328		440		422		256		10/25		393		144		305		239		150		279		252		91		103		296		325		240		218		10/25		163		26		42		37		7		25		39		21		31		32		115		182		38

		10/26		410		188		293		211		231		247		144		149		147		229		378		256		222		10/26		271		154		246		210		225		218		107		134		128		193		277		143		189		10/26		139		34		47		1		6		29		37		15		19		36		101		113		33

		10/27		295		198		249		271		162		146		104		253		204		327		258		229		217		10/27		184		159		218		261		157		130		71		232		161		290		198		133		188		10/27		111		39		31		10		5		16		33		21		43		37		60		96		30

		10/28		270		184		391		246		165		123		172		131		153		223		158		263		195		10/28		178		153		338		239		148		105		134		107		117		201		133		175		168		10/28		92		31		53		7		17		18		38		24		36		22		25		88		27

		10/29		280		163		451		226		148		211		168		144		93		153		195		0		195		10/29		217		138		406		226		140		194		147		136		79		134		144				174		10/29		63		25		45		0		8		17		21		8		14		19		51				21

		10/30		304		182		482		192		131		356		205		63		156		116		178		0		206		10/30		219		172		426		181		128		337		175		51		132		104		138				184		10/30		85		10		56		11		3		19		30		12		24		12		40				22

		10/31		372		247		257		228		195		191		164		55		237		169		169		0		191		10/31		272		230		211		222		184		179		152		49		193		151		132				170		10/31		100		17		46		6		11		12		12		6		44		18		37				21

		11/1		125		55		230		192		146		188		151		62		136		127		246		0		153		11/1		122		45		206		189		126		187		129		53		114		107		192				135		11/1		3		10		24		3		20		1		22		9		22		20		54				19

		11/2		189		35		237		202		279		307		34		52		64		108		108		0		143		11/2		166		28		232		194		236		286		32		45		52		86		75				127		11/2		23		7		5		8		43		21		2		7		12		22		33				16

		11/3		226		32		219		246		226		578		26		98		90		85		147		0		175		11/3		188		32		207		229		195		542		26		89		72		71		126				159		11/3		38		0		12		17		31		36		0		9		18		14		21				16

		11/4		259		51		302		203		266		816		31		99		64		111		119		0		206		11/4		214		51		283		201		185		797		29		88		55		86		91				187		11/4		45		0		19		2		81		19		2		11		9		25		28				20

		11/5		245		61		142		147		181		818		84		70		12		58		101		0		167		11/5		212		61		138		137		151		796		78		68		11		50		73				156		11/5		33		0		4		10		30		22		6		2		1		8		28				11

		11/6		155		79		145		147		147		740		38		30		58		41		42		0		147		11/6		135		73		125		137		136		708		33		28		47		36		34				136		11/6		20		6		20		10		11		32		5		2		11		5		8				11

		11/7		63		124		152		57		98		134		40		45		23		79		44		0		80		11/7		55		124		128		57		88		125		36		36		19		63		35				71		11/7		8		0		24		0		10		9		4		9		4		16		9				9

		11/8		139		75		160		56		53		1		41		29		31		37		56		0		54		11/8		125		72		158		56		49		5		38		24		24		33		45				50		11/8		14		3		2		0		4		-4		3		5		7		4		11				4

		11/9		48		61		160		105		60		7		51		27		17		28		53		0		57		11/9		44		61		156		100		60		6		45		26		19		24		42				54		11/9		4		0		4		5		0		1		6		1		-2		4		11				3

		11/10		130		62		186		60		67		6		71		34		10		65		57		0		62		11/10		111		62		181		65		67		6		68		31		10		58		43				59		11/10		19		0		5		-5		0		0		3		3		0		7		14				3

		11/11		66		72		218		64		59		90		53		15		2		61		174		0		81		11/11		69		72		212		64		58		90		51		14		1		47		138				75		11/11		-3		0		6		0		1		0		2		1		1		14		36				6

		11/12		115		86		111		70		67		113		38		18		20		46		32		0		60		11/12		106		86		95		65		69		113		35		17		18		37		26				56		11/12		9		0		16		5		-2		0		3		1		2		9		6				4

		11/13		80		166		134		47		69		101		35		23		23		33		26		0		66		11/13		60		156		128		47		69		93		36		19		22		26		31				63		11/13		20		10		6		0		0		8		-1		4		1		7		5				4

		11/14		23		115		104		36		21		80		38		7		26		36		30		0		49		11/14		26		115		96		36		21		74		37		6		22		30		22				46		11/14		-3		0		8		0		0		6		1		1		4		6		8				3

		11/15		102		347		60		45		28		63		23		12		26		32		28		0		66		11/15		90		345		60		45		29		61		21		11		25		25		24				65		11/15		12		2		0		0		-1		2		2		1		1		7		4				2

		11/16						100		-19		10		74		22		6		21		27		39		0		31		11/16						96		-19		10		68		21		3		21		24		30				28		11/16						4		0		0		6		1		3		0		3		9				3

		11/17						-12		20		-1		62		17		8		8		24		23		0		17		11/17						-12		20		-4		61		18		8		8		21		20				16		11/17						0		0		3		1		-1		0		0		3		3				1

		11/18						-1		0		13		90		14		14		4		26		13		0		19		11/18						-1		0		13		86		14		14		4		22		8				18		11/18						0		0		0		4		0		0		0		4		5				1

		11/19						-2		31		13		63		4		5		10		15		12		0		17		11/19						-3		31		13		62		4		5		10		14		9				16		11/19						1		0		0		1		0		0		0		1		3				1

		11/20						9		25		0		42		9		10		9		26				0		16		11/20						11		25		0		41		8		10		10		23						16		11/20						-2		0		0		1		1		0		-1		3						0

		11/21						16		31		6		26		13		5		6		15				0		15		11/21						13		31		6		26		13		5		5		12						14		11/21						3		0		0		0		0		0		1		3						1

		11/22						48		8		11		28		4		6		7		17				0		16		11/22						48		8		11		28		3		6		6		16						16		11/22						0		0		0		0		1		0		1		1						0

		11/23						25		24		2		11		6		7		9		16				0		13		11/23						25		24		2		11		6		7		9		12						12		11/23						0		0		0		0		0		0		0		4						1

		11/24						30		23		9		16		4		7		8		24				0		15		11/24						30		22		9		16		4		7		8		20						15		11/24						0		1		0		0		0		0		0		4						1

		11/25						30		-4		6		28		9		6		1		9				0		11		11/25						30		-5		6		24		9		6		1		7						10		11/25						0		1		0		4		0		0		0		2						1

		11/26						20		-12		2		9		4		3		4		11				0		5		11/26						20		-12		2		8		4		3		5		11						5		11/26						0		0		0		1		0		0		-1		0						0

		11/27						26		4		6		7		9		3		3		0				0		7		11/27						26		4		6		7		9		3		3		0						7		11/27						0		0		0		0		0		0		0		0						0

		11/28						-14		8		2		20		9		3		3		5				0		5		11/28						-14		8		2		20		7		3		3		5						4		11/28						0		0		0		0		2		0		0		0						0

		11/29						-33		10		3		10		8		3		1		14				0		2		11/29						-33		10		3		10		8		3		2		13						2		11/29						0		0		0		0		0		0		-1		1						0

		11/30						25		14		6		8		7		3		1		8				0		9		11/30						25		14		6		8		7		2		1		8						9		11/30						0		0		0		0		0		1		0		0						0





STHD Daily Counts

		Bonneville Dam Passage Window Counts - Steelhead												All Steelhead																												Clipped																												Unclipped

																												Rolling																												Rolling																												Rolling

		Date		2001		2002		2003		2004		2005		2006		2007		2008		2009		2010		2011		2012		10 yr Ave		Date		2001		2002		2003		2004		2005		2006		2007		2008		2009		2010		2011		2012		10 yr Ave		Date		2001		2002		2003		2004		2005		2006		2007		2008		2009		2010		2011		2012		10 yr Ave

		3/1		44		33		131		31		-15		54		13		33		13		56		7		13		36		3/1		32		41		86		25		-14		45		7		18		10		38		3		8		26		3/1		12		-8		45		6		-1		9		6		15		3		18		4		5		10

		3/2		68		49		93		34		-10		10		25		19		9		21		14		24		26		3/2		41		41		75		24		1		9		15		9		6		14		8		16		20		3/2		27		8		18		10		-11		1		10		10		3		7		6		8		6

		3/3		80		19		64		29		-4		35		23		7		20		34		6		32		23		3/3		55		20		58		31		4		28		17		2		10		25		2		20		20		3/3		25		-1		6		-2		-8		7		6		5		10		9		4		12		4

		3/4		34		21		35		29		4		36		14		14		8		32		9		47		20		3/4		30		20		40		27		5		32		8		9		5		19		1		30		17		3/4		4		1		-5		2		-1		4		6		5		3		13		8		17		4

		3/5		92		24		60		14		6		113		21		17		9		43		18		60		33		3/5		63		22		69		8		5		90		17		9		4		25		13		40		26		3/5		29		2		-9		6		1		23		4		8		5		18		5		20		6

		3/6		59		58		58		35		6		52		34		29		14		17		15		37		32		3/6		39		58		58		31		3		48		22		16		8		15		5		22		26		3/6		20		0		0		4		3		4		12		13		6		2		10		15		5

		3/7		43		64		102		39		7		45		38		12		11		38		11		57		37		3/7		38		57		86		33		12		38		26		3		10		32		5		37		30		3/7		5		7		16		6		-5		7		12		9		1		6		6		20		7

		3/8		58		28		100		37		14		37		41		18		-1		63		7		49		34		3/8		48		28		78		33		17		32		29		10		1		50		7		32		29		3/8		10		0		22		4		-3		5		12		8		-2		13		0		17		6

		3/9		87		59		118		51		25		49		24		13		8		55		15		41		42		3/9		62		57		83		43		27		40		17		8		3		39		12		25		33		3/9		25		2		35		8		-2		9		7		5		5		16		3		16		9

		3/10		70		70		119		62		-10		38		78		55		3		83		80		42		58		3/10		52		68		95		54		-6		30		58		28		0		60		46		37		43		3/10		18		2		24		8		-4		8		20		27		3		23		34		5		15

		3/11		40		60		65		79		18		16		124		13		4		88		69		52		54		3/11		33		59		58		77		17		16		86		10		5		61		44		33		43		3/11		7		1		7		2		1		0		38		3		-1		27		25		19		10

		3/12		33		111		66		59		20		21		90		41		7		91		33		50		54		3/12		25		98		55		54		19		24		65		25		6		62		18		37		43		3/12		8		13		11		5		1		-3		25		16		1		29		15		13		11

		3/13		39		74		57		67		-3		-51		87		19		3		98		17		55		37		3/13		33		72		37		65		7		-36		53		6		0		73		7		35		28		3/13		6		2		20		2		-10		-15		34		13		3		25		10		20		8

		3/14		44		68		76		41		5		35		77		39		3		111		49		61		50		3/14		37		60		61		34		8		27		48		24		1		72		29		45		36		3/14		7		8		15		7		-3		8		29		15		2		39		20		16		14

		3/15		48		13		110		63		8		-12		37		27		17		142		55		65		46		3/15		42		13		103		56		12		-6		25		15		18		112		29		40		38		3/15		6		0		7		7		-4		-6		12		12		-1		30		26		25		8

		3/16		71		59		54		71		-9		27		23		21		16		87		61		178		41		3/16		57		55		54		70		4		24		17		13		8		56		32		125		33		3/16		14		4		0		1		-13		3		6		8		8		31		29		53		8

		3/17		66		100		21		71		-75		11		21		19		12		107		35		145		32		3/17		41		89		26		71		-41		12		16		11		9		65		14		100		27		3/17		25		11		-5		0		-34		-1		5		8		3		42		21		45		5

		3/18		107		142		41		65		7		22		35		40		11		72		28		74		46		3/18		49		86		33		50		26		20		26		16		14		54		17		51		34		3/18		58		56		8		15		-19		2		9		24		-3		18		11		23		12

		3/19		88		165		50		78		11		7		34		34		24		135		39		52		58		3/19		50		116		52		67		12		7		25		16		11		98		28		29		43		3/19		38		49		-2		11		-1		0		9		18		13		37		11		23		15

		3/20		80		126		40		56		30		27		40		22		21		49		36		21		45		3/20		37		76		38		45		30		25		21		14		12		25		20		11		31		3/20		43		50		2		11		0		2		19		8		9		24		16		10		14

		3/21		71		114		50		63		5		14		43		19		47		54		30		21		44		3/21		35		70		45		49		3		12		28		10		31		37		17		13		30		3/21		36		44		5		14		2		2		15		9		16		17		13		8		14

		3/22		90		103		69		88		6		11		49		19		43		100		41		72		53		3/22		59		71		63		76		5		11		28		12		30		79		31		44		41		3/22		31		32		6		12		1		0		21		7		13		21		10		28		12

		3/23		88		94		46		60		7		31		59		22		32		104		42		67		50		3/23		57		65		42		48		2		26		38		10		22		77		28		49		36		3/23		31		29		4		12		5		5		21		12		10		27		14		18		14

		3/24		70		135		33		74		2		30		60		6		28		96		32		74		50		3/24		35		84		40		61		1		22		39		6		15		72		15		47		36		3/24		35		51		-7		13		1		8		21		0		13		24		17		27		14

		3/25		56		140		40		50		4		21		55		29		30		129		33		82		53		3/25		32		86		35		43		4		20		33		18		19		105		18		62		38		3/25		24		54		5		7		0		1		22		11		11		24		15		20		15

		3/26		81		133		78		51		-1		29		53		38		37		126		43		70		59		3/26		70		85		78		54		-1		23		41		23		24		80		22		58		43		3/26		11		48		0		-3		0		6		12		15		13		46		21		12		16

		3/27		45		114		79		84		17		32		55		48		53		106		58		79		65		3/27		23		77		60		73		13		27		43		37		39		66		36		50		47		3/27		22		37		19		11		4		5		12		11		14		40		22		29		18

		3/28		52		102		116		98		20		42		67		26		31		75		78		95		66		3/28		26		62		87		95		11		32		48		12		24		49		34		64		45		3/28		26		40		29		3		9		10		19		14		7		26		44		31		20

		3/29		49		96		75		85		5		62		59		13		39		107		92		86		63		3/29		41		45		68		82		4		52		48		6		29		63		64		61		46		3/29		8		51		7		3		1		10		11		7		10		44		28		25		17

		3/30		55		102		93		80		2		50		78		45		74		99		137		57		76		3/30		44		62		77		75		0		45		57		25		57		77		69		31		54		3/30		11		40		16		5		2		5		21		20		17		22		68		26		22

		3/31		60		121		125		55		1		50		57		23		51		111		77		82		67		3/31		32		52		122		50		1		46		37		16		27		81		47		63		48		3/31		28		69		3		5		0		4		20		7		24		30		30		19		19

		4/1		67		89		79		48		12		70		77		52		12		100		78		78		62		4/1		51		59		40		30		9		55		53		28		8		69		41		58		39		4/1		16		30		39		18		3		15		24		24		4		31		37		20		23

		4/2		64		80		80		53		7		42		40		47		31		58		73		91		51		4/2		41		36		53		36		6		34		26		23		22		34		43		69		31		4/2		23		44		27		17		1		8		14		24		9		24		30		22		20

		4/3		70		109		78		42		13		31		53		53		52		48		105		49		58		4/3		53		58		45		31		7		26		38		39		33		30		56		31		36		4/3		17		51		33		11		6		5		15		14		19		18		49		18		22

		4/4		72		94		101		72		11		32		54		44		73		58		73		68		61		4/4		59		67		61		48		4		18		38		28		45		39		26		53		37		4/4		13		27		40		24		7		14		16		16		28		19		47		15		24

		4/5		50		85		97		70		17		55		37		43		70		58		70		64		60		4/5		35		42		60		53		12		35		28		24		47		41		53		41		40		4/5		15		43		37		17		5		20		9		19		23		17		17		23		21

		4/6		65		76		69		48		47		74		52		78		62		88		54		42		65		4/6		41		42		33		28		30		39		31		48		40		57		34		36		38		4/6		24		34		36		20		17		35		21		30		22		31		20		6		27

		4/7		49		64		76		100		20		82		39		61		71		68		62		28		64		4/7		35		38		40		66		13		44		22		48		47		41		39		22		40		4/7		14		26		36		34		7		38		17		13		24		27		23		6		25

		4/8		45		48		80		90		30		77		38		68		53		113		47		30		64		4/8		29		32		36		53		20		53		24		36		32		84		31		15		40		4/8		16		16		44		37		10		24		14		32		21		29		16		15		24

		4/9		77		48		74		49		14		53		29		61		75		91		27		60		52		4/9		55		30		48		29		2		22		23		46		47		64		19		43		33		4/9		22		18		26		20		12		31		6		15		28		27		8		17		19

		4/10		91		85		46		88		24		33		35		51		77		135		29		33		60		4/10		82		57		34		56		15		21		31		35		39		92		12		22		39		4/10		9		28		12		32		9		12		4		16		38		43		17		11		21

		4/11		61		91		71		47		21		26		35		58		36		105		22		20		51		4/11		53		59		53		28		15		18		23		35		26		65		11		16		33		4/11		8		32		18		19		6		8		12		23		10		40		11		4		18

		4/12		90		74		61		47		17		61		19		61		53		88		44		26		53		4/12		66		56		44		31		10		35		15		39		30		58		19		26		34		4/12		24		18		17		16		7		26		4		22		23		30		25		0		19

		4/13		70		76		43		86		53		36		46		63		48		43		44		35		54		4/13		60		48		21		45		25		24		35		37		21		27		23		24		31		4/13		10		28		22		41		28		12		11		26		27		16		21		11		23

		4/14		49		24		40		66		30		48		40		72		77		69		40		58		51		4/14		49		19		26		45		16		22		22		49		48		45		26		40		32		4/14		0		5		14		21		14		26		18		23		29		24		14		18		19

		4/15		50		57		33		69		21		26		32		32		61		130		31		44		49		4/15		41		41		18		45		10		19		23		24		40		79		17		35		32		4/15		9		16		15		24		11		7		9		8		21		51		14		9		18

		4/16		41		88		21		49		42		28		20		36		54		122		31		27		49		4/16		34		58		11		29		24		19		14		17		40		71		23		20		31		4/16		7		30		10		20		18		9		6		19		14		51		8		7		19

		4/17		44		73		13		80		36		24		44		34		41		138		27		31		51		4/17		36		54		10		45		14		15		32		26		29		110		14		15		35		4/17		8		19		3		35		22		9		12		8		12		28		13		16		16

		4/18		30		34		21		70		46		31		37		32		43		110		42		35		47		4/18		20		26		18		38		30		21		20		20		27		61		32		30		29		4/18		10		8		3		32		16		10		17		12		16		49		10		5		17

		4/19		43		59		27		64		58		40		30		20		59		97		26		45		48		4/19		45		42		24		40		31		24		11		15		37		87		20		25		33		4/19		-2		17		3		24		27		16		19		5		22		10		6		20		15

		4/20		47		69		45		102		56		28		26		32		55		102		46		44		56		4/20		37		41		29		62		25		20		19		26		43		74		31		27		37		4/20		10		28		16		40		31		8		7		6		12		28		15		17		19

		4/21		71		63		27		89		62		16		15		53		84		81		19		64		51		4/21		57		45		15		50		39		14		8		41		54		60		16		46		34		4/21		14		18		12		39		23		2		7		12		30		21		3		18		17

		4/22		58		16		19		56		60		19		24		41		44		70		42		52		39		4/22		50		15		14		29		46		17		11		24		33		56		28		32		27		4/22		8		1		5		27		14		2		13		17		11		14		14		20		12

		4/23		69		40		38		69		42		17		23		34		64		58		30		59		42		4/23		64		25		32		48		18		14		18		22		52		39		23		38		29		4/23		5		15		6		21		24		3		5		12		12		19		7		21		12

		4/24		102		74		53		42		47		26		16		29		45		67		29		39		43		4/24		92		54		46		22		29		18		8		23		31		58		22		29		31		4/24		10		20		7		20		18		8		8		6		14		9		7		10		12

		4/25		88		52		35		31		61		17		25		43		40		61		29		19		39		4/25		78		40		20		26		43		12		17		28		32		27		21		8		27		4/25		10		12		15		5		18		5		8		15		8		34		8		11		13

		4/26		78		75		25		30		55		37		30		44		43		84		59		19		48		4/26		61		55		13		20		36		25		21		28		32		65		42		13		34		4/26		17		20		12		10		19		12		9		16		11		19		17		6		15

		4/27		79		70		34		48		63		31		30		48		43		66		55		35		49		4/27		70		52		27		41		52		13		25		37		29		53		31		30		36		4/27		9		18		7		7		11		18		5		11		14		13		24		5		13

		4/28		104		60		21		37		42		25		16		46		26		85		50		31		41		4/28		94		42		15		30		27		9		11		36		19		56		39		25		28		4/28		10		18		6		7		15		16		5		10		7		29		11		6		12

		4/29		86		69		33		32		27		52		33		42		31		90		57		46		47		4/29		72		55		24		24		18		37		24		29		20		66		31		38		33		4/29		14		14		9		8		9		15		9		13		11		24		26		8		14

		4/30		61		69		34		41		30		37		25		49		24		84		44		40		44		4/30		52		51		23		33		15		27		19		32		23		63		30		26		32		4/30		9		18		11		8		15		10		6		17		1		21		14		14		12

		5/1		59		60		38		69		35		24		33		41		47		78		72		33		50		5/1		46		45		21		54		22		21		22		34		36		54		53		18		36		5/1		13		15		17		15		13		3		11		7		11		24		19		15		14

		5/2		61		70		45		100		32		28		24		49		20		76		48		28		49		5/2		53		55		33		88		24		17		20		39		13		61		35		25		39		5/2		8		15		12		12		8		11		4		10		7		15		13		3		11

		5/3		73		57		38		93		44		22		36		50		33		81		49		39		50		5/3		59		42		36		75		25		18		30		40		26		64		39		23		40		5/3		14		15		2		18		19		4		6		10		7		17		10		16		11

		5/4		64		77		19		86		24		35		33		35		21		102		43		35		48		5/4		54		58		18		73		21		25		29		31		20		79		37		29		39		5/4		10		19		1		13		3		10		4		4		1		23		6		6		8

		5/5		81		86		25		62		46		41		28		54		41		121		26		31		53		5/5		61		72		23		52		29		32		23		43		28		95		25		22		42		5/5		20		14		2		10		17		9		5		11		13		26		1		9		11

		5/6		127		77		31		60		36		25		33		27		64		133		32		30		52		5/6		110		54		26		42		31		19		31		25		51		105		24		20		41		5/6		17		23		5		18		5		6		2		2		13		28		8		10		11

		5/7		143		78		50		58		26		36		48		37		68		119		58		41		58		5/7		119		58		33		42		19		28		41		31		57		87		45		34		44		5/7		24		20		17		16		7		8		7		6		11		32		13		7		14

		5/8		168		57		37		64		26		35		37		37		73		137		41		40		54		5/8		148		44		30		52		17		25		33		27		63		102		27		27		42		5/8		20		13		7		12		9		10		4		10		10		35		14		13		12

		5/9		157		72		29		49		17		31		43		73		50		116		40		23		52		5/9		142		54		23		41		16		24		39		65		41		90		29		18		42		5/9		15		18		6		8		1		7		4		8		9		26		11		5		10

		5/10		147		87		27		36		38		59		38		38		53		148		47		32		57		5/10		129		62		17		27		30		47		29		32		49		123		37		23		45		5/10		18		25		10		9		8		12		9		6		4		25		10		9		12

		5/11		179		99		29		59		10		52		33		24		78		129		50		38		56		5/11		155		75		22		45		8		33		28		23		68		99		43		28		44		5/11		24		24		7		14		2		19		5		1		10		30		7		10		12

		5/12		185		147		50		76		45		47		40		43		66		173		35		47		72		5/12		153		108		40		57		31		37		36		35		56		141		25		37		57		5/12		32		39		10		19		14		10		4		8		10		32		10		10		16

		5/13		166		150		45		75		36		44		25		39		89		131		45		60		68		5/13		141		111		33		64		28		33		24		34		72		103		28		44		53		5/13		25		39		12		11		8		11		1		5		17		28		17		16		15

		5/14		162		215		58		102		42		45		46		36		75		139		52		77		81		5/14		125		164		45		86		30		31		44		33		69		118		42		50		66		5/14		37		51		13		16		12		14		2		3		6		21		10		27		15

		5/15		138		248		47		107		46		67		50		38		86		154		52		75		90		5/15		119		179		43		78		35		53		45		28		72		122		34		51		69		5/15		19		69		4		29		11		14		5		10		14		32		18		24		21

		5/16		170		167		57		107		36		63		65		48		64		106		45		73		76		5/16		140		129		46		86		29		49		60		45		56		81		33		49		61		5/16		30		38		11		21		7		14		5		3		8		25		12		24		14

		5/17		177		138		93		94		62		63		55		31		80		96		51		66		76		5/17		145		105		75		74		49		43		48		29		69		77		45		43		61		5/17		32		33		18		20		13		20		7		2		11		19		6		23		15

		5/18		239		173		66		103		86		80		50		38		125		92		44		84		86		5/18		192		136		58		76		75		62		46		35		103		68		29		61		69		5/18		47		37		8		27		11		18		4		3		22		24		15		23		17

		5/19		254		107		47		121		68		44		40		98		76		117		28		58		75		5/19		198		80		33		90		47		34		31		84		61		92		22		37		57		5/19		56		27		14		31		21		10		9		14		15		25		6		21		17

		5/20		318		241		55		67		48		43		32		100		85		72		50		53		79		5/20		260		197		36		52		37		32		25		79		73		57		39		33		63		5/20		58		44		19		15		11		11		7		21		12		15		11		20		17

		5/21		306		261		51		105		44		60		33		88		119		91		56		37		91		5/21		248		198		33		72		34		43		27		76		102		76		38		25		70		5/21		58		63		18		33		10		17		6		12		17		15		18		12		21

		5/22		287		254		67		131		63		58		43		80		100		66		59		45		92		5/22		224		204		53		106		45		42		37		69		81		47		47		23		73		5/22		63		50		14		25		18		16		6		11		19		19		12		22		19

		5/23		315		307		63		94		56		44		49		85		94		59		45		45		90		5/23		265		235		45		73		40		34		39		76		81		41		33		39		70		5/23		50		72		18		21		16		10		10		9		13		18		12		6		20

		5/24		318		240		73		98		47		63		67		87		63		118		53		56		91		5/24		258		183		59		77		38		57		58		74		54		103		46		44		75		5/24		60		57		14		21		9		6		9		13		9		15		7		12		16

		5/25		377		262		67		99		30		64		96		80		114		119		42		66		97		5/25		318		193		50		78		25		47		84		69		101		95		32		48		77		5/25		59		69		17		21		5		17		12		11		13		24		10		18		20

		5/26		383		226		94		115		24		57		97		91		111		63		71		76		95		5/26		317		158		69		93		15		46		78		76		97		45		53		60		73		5/26		66		68		25		22		9		11		19		15		14		18		18		16		22

		5/27		466		223		101		118		30		62		96		98		117		91		67		58		100		5/27		362		175		74		89		26		51		87		81		96		67		51		43		80		5/27		104		48		27		29		4		11		9		17		21		24		16		15		21

		5/28		546		242		98		100		62		62		118		80		121		103		61		90		105		5/28		431		180		74		79		39		50		100		71		104		84		47		63		83		5/28		115		62		24		21		23		12		18		9		17		19		14		27		22

		5/29		563		343		72		175		86		73		89		91		86		134		67		103		122		5/29		439		252		49		133		72		58		76		83		66		91		45		77		93		5/29		124		91		23		42		14		15		13		8		20		43		22		26		29

		5/30		497		391		53		145		110		54		98		99		68		74		66		79		116		5/30		410		261		33		101		86		47		86		87		55		56		53		62		87		5/30		87		130		20		44		24		7		12		12		13		18		13		17		29

		5/31		577		492		89		179		162		56		91		81		108		150		63		85		147		5/31		446		323		77		127		123		40		70		74		90		112		48		68		108		5/31		131		169		12		52		39		16		21		7		18		38		15		17		39

		6/1		703		475		128		163		170		73		89		85		126		160		85		81		155		6/1		544		305		96		114		141		59		75		77		105		112		63		58		115		6/1		159		170		32		49		29		14		14		8		21		48		22		23		41

		6/2		914		423		111		183		138		72		102		112		168		178		99		95		159		6/2		708		268		81		126		102		52		84		92		149		128		76		78		116		6/2		206		155		30		57		36		20		18		20		19		50		23		17		43

		6/3		1085		457		97		211		138		96		79		129		225		196		69		114		170		6/3		805		293		73		139		108		75		67		112		192		146		51		80		126		6/3		280		164		24		72		30		21		12		17		33		50		18		34		44

		6/4		1022		611		124		316		94		98		90		194		198		182		114		74		202		6/4		772		407		79		237		48		88		72		156		168		141		75		56		147		6/4		250		204		45		79		46		10		18		38		30		41		39		18		55

		6/5		1075		667		95		297		88		99		111		163		213		177		103		90		201		6/5		775		421		54		212		56		80		79		136		189		120		78		61		143		6/5		300		246		41		85		32		19		32		27		24		57		25		29		59

		6/6		1286		611		146		399		144		130		77		162		166		211		103		90		215		6/6		954		353		108		260		95		93		63		132		141		146		73		63		146		6/6		332		258		38		139		49		37		14		30		25		65		30		27		69

		6/7		1343		899		127		292		168		119		88		160		186		186		119		135		234		6/7		970		549		90		189		97		84		75		132		163		133		96		101		161		6/7		373		350		37		103		71		35		13		28		23		53		23		34		74

		6/8		1402		954		161		241		177		147		71		129		210		207		117		142		241		6/8		969		538		102		159		116		114		61		107		186		156		96		102		164		6/8		433		416		59		82		61		33		10		22		24		51		21		40		78

		6/9		1214		932		151		230		247		183		116		156		210		190		153		175		257		6/9		838		532		112		152		153		109		98		126		181		132		110		124		171		6/9		376		400		39		78		94		74		18		30		29		58		43		51		86

		6/10		1250		1273		157		286		199		201		120		188		261		252		157		158		309		6/10		846		770		101		190		145		145		102		157		229		173		112		122		212		6/10		404		503		56		96		54		56		18		31		32		79		45		36		97

		6/11		995		1231		147		398		227		182		162		238		279		273		127		167		326		6/11		691		766		102		290		139		117		146		197		220		195		102		127		227		6/11		304		465		45		108		88		65		16		41		59		78		25		40		99

		6/12		928		1556		186		384		242		144		159		277		274		300		161		182		368		6/12		589		840		146		258		146		108		150		216		221		214		109		130		241		6/12		339		716		40		126		96		36		9		61		53		86		52		52		128

		6/13		948		1323		205		362		246		163		190		344		333		403		187		187		376		6/13		620		692		151		232		161		127		168		262		269		292		140		130		249		6/13		328		631		54		130		85		36		22		82		64		111		47		57		126

		6/14		1342		1274		199		420		262		206		144		331		257		468		188		179		375		6/14		847		651		140		289		174		147		130		243		214		333		140		134		246		6/14		495		623		59		131		88		59		14		88		43		135		48		45		129

		6/15		1270		1467		225		391		342		195		119		420		273		509		164		248		411		6/15		741		836		172		254		216		168		109		330		214		347		112		172		276		6/15		529		631		53		137		126		27		10		90		59		162		52		76		135

		6/16		1282		1493		242		413		328		184		171		293		230		449		178		268		398		6/16		816		847		158		252		219		141		143		225		169		287		111		182		255		6/16		466		646		84		161		109		43		28		68		61		162		67		86		143

		6/17		1483		1579		301		640		361		259		166		432		254		639		167		326		480		6/17		931		826		197		426		237		173		144		324		195		476		113		227		311		6/17		552		753		104		214		124		86		22		108		59		163		54		99		169

		6/18		1759		1495		318		588		321		227		199		426		289		720		197		299		478		6/18		1069		846		207		366		208		179		174		342		230		535		129		210		322		6/18		690		649		111		222		113		48		25		84		59		185		68		89		156

		6/19		2406		1661		290		571		314		226		191		532		348		901		172		368		521		6/19		1422		851		203		313		201		160		165		391		271		600		120		244		328		6/19		984		810		87		258		113		66		26		141		77		301		52		124		193

		6/20		2699		1875		328		644		345		182		223		564		310		1037		192		332		570		6/20		1540		1005		241		345		217		133		192		412		248		694		143		208		363		6/20		1159		870		87		299		128		49		31		152		62		343		49		124		207

		6/21		3247		1714		438		728		438		209		249		441		407		1127		168		302		592		6/21		1855		948		293		414		270		144		202		330		287		750		116		204		375		6/21		1392		766		145		314		168		65		47		111		120		377		52		98		217

		6/22		4071		1655		499		837		445		179		204		513		346		1155		276		377		611		6/22		2230		932		331		443		266		140		157		368		229		697		200		269		376		6/22		1841		723		168		394		179		39		47		145		117		458		76		108		235

		6/23		3917		2061		515		828		462		288		304		595		349		1155		269		375		683		6/23		2142		1078		347		436		304		224		240		436		244		642		170		250		412		6/23		1775		983		168		392		158		64		64		159		105		513		99		125		271

		6/24		3404		2510		548		735		365		275		356		567		348		1403		310		306		742		6/24		1904		1298		386		396		194		211		283		407		251		855		198		199		448		6/24		1500		1212		162		339		171		64		73		160		97		548		112		107		294

		6/25		3390		2108		589		816		417		341		350		648		403		1392		358		462		742		6/25		1997		1065		388		392		265		272		264		397		288		812		215		322		436		6/25		1393		1043		201		424		152		69		86		251		115		580		143		140		306

		6/26		3561		3140		620		835		435		496		255		790		474		1509		404		503		896		6/26		2014		1579		424		411		249		354		195		477		331		756		250		323		503		6/26		1547		1561		196		424		186		142		60		313		143		753		154		180		393

		6/27		3500		3512		933		756		546		540		472		777		542		2171		434		454		1068		6/27		1937		1887		565		377		316		352		352		504		354		1145		266		290		612		6/27		1563		1625		368		379		230		188		120		273		188		1026		168		164		457

		6/28		3815		4643		828		962		609		533		624		865		714		1883		593		426		1225		6/28		2095		2382		523		499		351		319		444		520		460		880		366		264		674		6/28		1720		2261		305		463		258		214		180		345		254		1003		227		162		551

		6/29		3839		4202		1061		1186		607		632		714		998		773		1955		585		506		1271		6/29		2053		2228		637		662		317		426		535		599		480		858		317		297		706		6/29		1786		1974		424		524		290		206		179		399		293		1097		268		209		565

		6/30		5083		3387		1197		1071		411		493		594		980		776		1926		558		522		1139		6/30		2663		1871		754		537		226		336		430		565		442		832		331		330		632		6/30		2420		1516		443		534		185		157		164		415		334		1094		227		192		507

		7/1		5941		3631		1193		1195		904		575		690		1061		841		2489		690		718		1327		7/1		3250		2004		666		599		495		364		477		588		486		1128		386		417		719		7/1		2691		1627		527		596		409		211		213		473		355		1361		304		301		608

		7/2		5641		3219		1090		1247		1022		600		576		1184		1040		3153		761		664		1389		7/2		3156		1797		627		602		535		366		386		662		618		1302		415		370		731		7/2		2485		1422		463		645		487		234		190		522		422		1851		346		294		658

		7/3		4746		4361		1106		1065		1217		665		600		1229		1290		2265		1054		753		1485		7/3		2755		2306		620		507		648		398		366		642		735		945		578		399		775		7/3		1991		2055		486		558		569		267		234		587		555		1320		476		354		711

		7/4		5287		4743		1180		919		1263		685		745		1359		1447		2719		809		688		1587		7/4		3038		2542		685		454		693		402		470		633		850		1130		424		377		828		7/4		2249		2201		495		465		570		283		275		726		597		1589		385		311		759

		7/5		4702		4814		1106		998		1445		766		821		1432		1408		3262		993		820		1705		7/5		2607		2651		672		491		717		467		508		755		784		1381		481		404		891		7/5		2095		2163		434		507		728		299		313		677		624		1881		512		416		814

		7/6		7591		4955		1149		1183		1781		773		932		1613		1659		3547		1065		874		1866		7/6		4431		2870		598		570		895		452		573		747		950		1488		466		449		961		7/6		3160		2085		551		613		886		321		359		866		709		2059		599		425		905

		7/7		7243		2510		1732		1910		1757		873		1062		2164		1358		3645		1210		1114		1822		7/7		4354		1575		910		949		927		469		623		1029		741		1520		563		618		931		7/7		2889		935		822		961		830		404		439		1135		617		2125		647		496		892

		7/8		6727		5557		1880		1762		1426		815		1151		2034		1280		4298		1074		1154		2128		7/8		4165		3267		970		904		695		449		671		956		690		1901		485		597		1099		7/8		2562		2290		910		858		731		366		480		1078		590		2397		589		557		1029

		7/9		10181		6050		1558		2182		1857		996		1003		2718		1241		5369		1102		1154		2408		7/9		6334		3642		761		1115		939		540		587		1299		676		2405		515		552		1248		7/9		3847		2408		797		1067		918		456		416		1419		565		2964		587		602		1160

		7/10		9362		5486		1782		1718		1522		1239		1090		2572		1463		5342		1288		1362		2350		7/10		5846		3515		908		900		773		617		623		1197		719		2529		629		686		1241		7/10		3516		1971		874		818		749		622		467		1375		744		2813		659		676		1109

		7/11		9743		7676		2203		1887		1526		1301		1400		3383		1563		7182		1308		1470		2943		7/11		6263		4858		1085		1012		801		658		796		1677		783		3129		618		714		1542		7/11		3480		2818		1118		875		725		643		604		1706		780		4053		690		756		1401

		7/12		10646		5703		2746		2031		1294		1379		1303		3274		1821		7130		1346		1926		2803		7/12		7077		3852		1356		1072		673		701		679		1656		914		3100		590		1014		1459		7/12		3569		1851		1390		959		621		678		624		1618		907		4030		756		912		1343

		7/13		11371		4434		3381		1972		1718		1776		1536		4087		2355		7298		1791		2277		3035		7/13		7687		2889		1836		1000		884		939		859		2132		1117		3546		783		1153		1599		7/13		3684		1545		1545		972		834		837		677		1955		1238		3752		1008		1124		1436

		7/14		13579		4326		3363		2922		1695		1379		1610		5085		2689		7238		1685		2407		3199		7/14		9417		2778		1613		1470		912		768		909		2615		1305		3576		742		1226		1669		7/14		4162		1548		1750		1452		783		611		701		2470		1384		3662		943		1181		1530

		7/15		12277		3579		3330		3288		1991		1283		1794		4352		2502		5196		2316		2480		2963		7/15		8687		2360		1835		1679		1060		701		949		2311		1247		2652		1010		1273		1580		7/15		3590		1219		1495		1609		931		582		845		2041		1255		2544		1306		1207		1383

		7/16		12984		5395		3541		3951		1923		1385		1873		5361		2559		4030		2461		2697		3248		7/16		9382		3325		1958		2093		1050		783		1018		2979		1275		2045		1059		1394		1759		7/16		3602		2070		1583		1858		873		602		855		2382		1284		1985		1402		1303		1489

		7/17		10608		5754		4278		3438		2016		1615		1682		6349		2884		5153		3086		2920		3626		7/17		7893		3663		2246		1925		1135		887		972		3555		1551		2682		1378		1446		1999		7/17		2715		2091		2032		1513		881		728		710		2794		1333		2471		1708		1474		1626

		7/18		10573		6524		4236		3655		2388		1525		1514		6558		2871		5367		3182		2847		3782		7/18		7627		4293		2245		1998		1287		810		887		3757		1478		2787		1432		1422		2097		7/18		2946		2231		1991		1657		1101		715		627		2801		1393		2580		1750		1425		1685

		7/19		13229		5565		6219		3199		2596		1907		2331		6225		4059		5884		2666		3112		4065		7/19		9858		3760		3246		1722		1420		1041		1345		3699		2006		3065		1255		1601		2256		7/19		3371		1805		2973		1477		1176		866		986		2526		2053		2819		1411		1511		1809

		7/20		14432		6397		4979		2934		3543		1920		2673		5818		5369		6762		3193		3585		4359		7/20		10940		4155		2793		1573		2004		1019		1504		3604		2628		3555		1464		1932		2430		7/20		3492		2242		2186		1361		1539		901		1169		2214		2741		3207		1729		1653		1929

		7/21		11937		8164		3665		2533		3875		2197		3062		5342		6561		4672		3501		2706		4357		7/21		9076		5424		2082		1412		2269		1249		1748		3400		3267		2429		1670		1504		2495		7/21		2861		2740		1583		1121		1606		948		1314		1942		3294		2243		1831		1202		1862

		7/22		9938		8730		6080		2725		3908		2290		2457		4883		7517		5587		3626		3713		4780		7/22		7489		6218		3524		1461		2252		1300		1461		3124		3860		3038		1718		1995		2796		7/22		2449		2512		2556		1264		1656		990		996		1759		3657		2549		1908		1718		1985

		7/23		13151		6077		5153		2380		4979		2673		3114		3785		8080		5094		3631		3019		4497		7/23		10319		4263		2980		1244		3079		1552		1861		2423		4478		2856		1744		1622		2648		7/23		2832		1814		2173		1136		1900		1121		1253		1362		3602		2238		1887		1397		1849

		7/24		12933		7444		4884		2054		4339		2293		3384		3831		6821		4929		4762		2672		4474		7/24		10445		5269		2889		1109		2799		1363		2066		2408		4065		2694		2246		1455		2691		7/24		2488		2175		1995		945		1540		930		1318		1423		2756		2235		2516		1217		1783

		7/25		10979		3978		3118		2631		3874		2684		3035		4791		6900		5275		5118		3989		4140		7/25		8903		2811		1872		1452		2459		1607		1892		3076		4074		2959		2402		2218		2460		7/25		2076		1167		1246		1179		1415		1077		1143		1715		2826		2316		2716		1771		1680

		7/26		7875		5129		2949		2289		4226		2452		3261		4527		6551		6055		6112		3756		4355		7/26		6386		3611		1749		1376		2803		1556		2110		2890		3917		3496		2819		2124		2633		7/26		1489		1518		1200		913		1423		896		1151		1637		2634		2559		3293		1632		1722

		7/27		8422		7627		3037		1986		5002		1979		2558		4910		6049		6483		6396		4464		4603		7/27		6593		5431		1822		1194		3408		1204		1745		3217		3756		3846		3225		2599		2885		7/27		1829		2196		1215		792		1594		775		813		1693		2293		2637		3171		1865		1718

		7/28		9737		7164		3106		1724		5380		1615		2409		5894		6561		7242		7172		4378		4827		7/28		7596		5271		1828		992		3718		1000		1655		3909		3961		4347		3598		2580		3028		7/28		2141		1893		1278		732		1662		615		754		1985		2600		2895		3574		1798		1799

		7/29		8404		7801		3289		1273		5669		1520		3272		5873		6219		5188		5474		3905		4558		7/29		7020		5627		2161		649		3942		910		2177		4018		3832		3098		2938		2343		2935		7/29		1384		2174		1128		624		1727		610		1095		1855		2387		2090		2536		1562		1623

		7/30		7456		7087		3519		1502		4935		1474		3021		5407		7909		4863		9338		2695		4906		7/30		5983		5243		2196		802		3555		886		1950		3824		4915		2997		5268		1538		3164		7/30		1473		1844		1323		700		1380		588		1071		1583		2994		1866		4070		1157		1742

		7/31		6507		5553		4333		2068		3897		2278		2403		5769		8619		4670		8010		2675		4760		7/31		5227		4057		2635		1096		2852		1340		1521		4031		5284		2869		4774		1560		3046		7/31		1280		1496		1698		972		1045		938		882		1738		3335		1801		3236		1115		1714

		8/1		5188		6942		5341		2014		5922		2797		5927		4213		7359		5324		8265		5356		5410		8/1		4122		5093		3299		1127		4115		1832		3912		2979		4739		3361		4965		3270		3542		8/1		1066		1849		2042		887		1807		965		2015		1234		2620		1963		3300		2086		1868

		8/2		3989		6138		4812		2663		3586		3734		6888		4036		5334		5545		6671		3738		4941		8/2		3176		4554		3057		1462		2529		2398		4745		2806		3221		3384		4243		2339		3240		8/2		813		1584		1755		1201		1057		1336		2143		1230		2113		2161		2428		1399		1701

		8/3		3230		4164		4073		4662		5818		4036		6666		4090		3783		5741		7747		3441		5078		8/3		2553		2970		2544		2769		4260		2652		4810		2931		2395		3617		4931		2164		3388		8/3		677		1194		1529		1893		1558		1384		1856		1159		1388		2124		2816		1277		1690

		8/4		3441		4464		4078		6940		3933		4667		7833		3991		2122		6190		6972		3595		5119		8/4		2672		3258		2662		4403		2846		3186		5732		2904		1368		4088		4636		2190		3508		8/4		769		1206		1416		2537		1087		1481		2101		1087		754		2102		2336		1405		1611

		8/5		4180		3358		6110		7534		4120		4913		7403		4199		1972		5790		6518		3141		5192		8/5		3219		2476		3981		5053		2890		3470		5588		2955		1273		3755		4275		1921		3572		8/5		961		882		2129		2481		1230		1443		1815		1244		699		2035		2243		1220		1620

		8/6		5134		2479		5855		5875		4163		5853		6057		3931		1407		7017		5975		3904		4861		8/6		3964		1784		3737		4042		3027		4053		4486		2814		829		4699		3823		2442		3329		8/6		1170		695		2118		1833		1136		1800		1571		1117		578		2318		2152		1462		1532

		8/7		8518		2816		5390		4054		4658		6142		5385		3563		2737		8510		6229		4899		4948		8/7		6684		2041		3435		2760		3358		4404		4037		2566		1543		6002		3969		3093		3412		8/7		1834		775		1955		1294		1300		1738		1348		997		1194		2508		2260		1806		1537

		8/8		9813		2942		5219		4052		4672		4917		4000		3823		4509		9338		6181		2976		4965		8/8		8036		2125		3568		2758		3462		3444		2911		2744		2652		6648		4050		1943		3436		8/8		1777		817		1651		1294		1210		1473		1089		1079		1857		2690		2131		1033		1529

		8/9		9495		3334		5216		4890		3234		7694		4400		3027		5661		7678		5455		3279		5059		8/9		7972		2231		3460		3319		2348		5662		3187		2235		3469		5506		3658		2097		3508		8/9		1523		1103		1756		1571		886		2032		1213		792		2192		2172		1797		1182		1551

		8/10		6392		5478		6204		6295		3330		5943		4004		3014		8229		5796		5395		3313		5369		8/10		5473		3746		4268		4536		2371		4466		2905		2208		5213		4286		3690		2234		3769		8/10		919		1732		1936		1759		959		1477		1099		806		3016		1510		1705		1079		1600

		8/11		5578		6238		7737		8160		2841		4522		4823		3095		18671		4699		6618		2911		6740		8/11		4624		4378		5523		5900		1997		3276		3458		2338		12370		3383		4519		1961		4714		8/11		954		1860		2214		2260		844		1246		1365		757		6301		1316		2099		950		2026

		8/12		6594		7488		5511		7339		2707		3911		5496		2819		28314		4156		5949		2892		7369		8/12		5427		5494		4047		5635		2028		2842		4022		2112		19852		2964		3948		1946		5294		8/12		1167		1994		1464		1704		679		1069		1474		707		8462		1192		2001		946		2075

		8/13		7713		6262		4698		4743		3043		4783		6165		3104		34053		4173		7629		2943		7865		8/13		6384		4532		3336		3662		2235		3520		4643		2190		25496		2856		5263		1867		5773		8/13		1329		1730		1362		1081		808		1263		1522		914		8557		1317		2366		1076		2092

		8/14		8522		4625		5122		2492		2877		4557		7572		2590		25059		4856		6180		3413		6593		8/14		7175		3269		3492		1869		2134		3441		5767		1840		19542		3274		4240		2234		4887		8/14		1347		1356		1630		623		743		1116		1805		750		5517		1582		1940		1179		1706

		8/15		6362		4895		6643		1589		3477		5189		7217		3215		22135		4662		7227		3494		6625		8/15		5512		3493		4598		1078		2565		4027		5549		2327		17367		3196		5033		2492		4923		8/15		850		1402		2045		511		912		1162		1668		888		4768		1466		2194		1002		1702

		8/16		5141		5890		6446		1550		4839		5779		7379		3215		17553		4956		5946		3188		6355		8/16		4404		4404		4481		1045		3583		4458		5669		2317		13582		3391		4162		2178		4709		8/16		737		1486		1965		505		1256		1321		1710		898		3971		1565		1784		1010		1646

		8/17		4387		4911		5614		1573		4021		5949		8893		3902		16626		4024		5988		2894		6150		8/17		3625		3740		4028		1026		3074		4666		7007		2817		13125		2838		4200		2026		4652		8/17		762		1171		1586		547		947		1283		1886		1085		3501		1186		1788		868		1498

		8/18		3621		3617		4961		1631		2926		5123		9906		4460		12624		3559		6806		2309		5561		8/18		3075		2725		3566		1116		2302		4117		7814		3282		9969		2591		4758		1585		4224		8/18		546		892		1395		515		624		1006		2092		1178		2655		968		2048		724		1337

		8/19		3230		3152		4701		1621		2469		4458		11039		2843		9134		2425		6140		2143		4798		8/19		2665		2391		3499		1083		1945		3516		8907		2140		7074		1692		4397		1410		3664		8/19		565		761		1202		538		524		942		2132		703		2060		733		1743		733		1134

		8/20		4421		3196		4111		1714		1883		4188		9354		1976		15540		1792		6302		1815		5006		8/20		3788		2504		3136		1160		1457		3291		7637		1452		12088		1222		4559		1182		3851		8/20		633		692		975		554		426		897		1717		524		3452		570		1743		633		1155

		8/21		4081		2407		3768		1679		2684		4190		6256		1602		19067		1148		6476		1710		4928		8/21		3459		1908		2867		1180		1987		3252		5109		1158		15109		768		4839		1164		3818		8/21		622		499		901		499		697		938		1147		444		3958		380		1637		546		1110

		8/22		3758		2676		2588		1920		5307		3939		4709		1702		16876		1449		5771		1290		4694		8/22		3171		1992		2002		1336		4037		3071		3792		1214		13628		979		4353		877		3640		8/22		587		684		586		584		1270		868		917		488		3248		470		1418		413		1053

		8/23		4489		2916		1350		1464		4831		4548		4237		2471		13242		1472		4929		1539		4146		8/23		3847		2094		988		1014		3792		3580		3355		1883		10537		941		3712		994		3190		8/23		642		822		362		450		1039		968		882		588		2705		531		1217		545		956

		8/24		5548		4992		1118		1050		3557		4965		4759		4495		10333		2468		4550		1441		4229		8/24		4762		3783		812		758		2759		3801		3840		3416		8152		1646		3406		920		3237		8/24		786		1209		306		292		798		1164		919		1079		2181		822		1144		521		991

		8/25		6662		6378		996		902		3228		3849		5879		4821		7710		2979		3636		2044		4038		8/25		5940		4846		728		605		2472		3050		4643		3790		6152		1964		2732		1355		3098		8/25		722		1532		268		297		756		799		1236		1031		1558		1015		904		689		940

		8/26		7325		7055		1080		889		3412		4403		5705		3912		6332		4813		3118		1954		4072		8/26		6534		5406		808		607		2593		3569		4536		2978		4939		3225		2349		1326		3101		8/26		791		1649		272		282		819		834		1169		934		1393		1588		769		628		971

		8/27		9836		8854		1570		1029		3075		4960		4159		2855		6567		5207		2686		1986		4096		8/27		8806		6852		1086		707		2348		4019		3309		2207		5133		3649		2002		1352		3131		8/27		1030		2002		484		322		727		941		850		648		1434		1558		684		634		965

		8/28		8501		8215		2900		1688		3308		6689		3152		2186		7209		4293		2545		2588		4219		8/28		7656		6476		2101		1184		2571		5530		2564		1691		5631		3078		1938		1786		3276		8/28		845		1739		799		504		737		1159		588		495		1578		1215		607		802		942

		8/29		6887		7422		4412		4702		3116		6891		2852		2332		7984		3250		2113		2165		4507		8/29		6325		5741		3293		3314		2499		5612		2296		1769		6268		2323		1553		1556		3467		8/29		562		1681		1119		1388		617		1279		556		563		1716		927		560		609		1041

		8/30		5020		5747		5747		7377		1904		5677		3384		3213		8013		3050		2804		2022		4692		8/30		4524		4605		4262		5478		1474		4662		2722		2489		6325		2141		2012		1448		3617		8/30		496		1142		1485		1899		430		1015		662		724		1688		909		792		574		1075

		8/31		4108		7251		6241		7795		1546		5059		3782		3941		7323		2994		3466		2036		4940		8/31		3609		5927		4692		6055		1231		4179		3104		3102		5809		2088		2436		1397		3862		8/31		499		1324		1549		1740		315		880		678		839		1514		906		1030		639		1078

		9/1		3801		4320		7647		7107		1301		4899		3526		5225		4938		3281		3995		2655		4624		9/1		3319		3508		5830		5729		977		3995		2882		4170		3923		2288		2971		1948		3627		9/1		482		812		1817		1378		324		904		644		1055		1015		993		1024		707		997

		9/2		4300		5395		7605		5317		1660		4326		2653		5990		4389		3023		3542		2253		4390		9/2		3778		4440		5982		4257		1198		3460		2086		4815		3416		2150		2650		1590		3445		9/2		522		955		1623		1060		462		866		567		1175		973		873		892		663		945

		9/3		5234		4582		5934		4433		3373		5294		2600		6941		6065		2888		4104		2450		4621		9/3		4635		3622		4786		3586		2587		4260		2063		5641		4643		2022		3016		1711		3623		9/3		599		960		1148		847		786		1034		537		1300		1422		866		1088		739		999

		9/4		7688		3298		4217		2982		3996		6124		2664		7312		6755		3077		3990		2310		4442		9/4		7058		2604		3350		2324		3125		4910		2081		5949		5333		2158		2907		1700		3474		9/4		630		694		867		658		871		1214		583		1363		1422		919		1083		610		967

		9/5		6334		4387		3067		2940		3577		4490		2304		6130		5750		3860		4101		1969		4061		9/5		5912		3485		2377		2322		2843		3766		1856		4939		4510		2725		3011		1407		3183		9/5		422		902		690		618		734		724		448		1191		1240		1135		1090		562		877

		9/6		5467		5553		2960		3723		3499		3190		2224		5627		4867		3545		3908		1727		3910		9/6		5088		4609		2322		2865		2688		2640		1794		4512		3832		2520		2887		1242		3067		9/6		379		944		638		858		811		550		430		1115		1035		1025		1021		485		843

		9/7		2816		6290		1965		3883		3123		4602		1727		6240		3330		3354		4048		1834		3856		9/7		2559		5142		1553		3055		2530		3801		1394		4951		2640		2405		3022		1337		3049		9/7		257		1148		412		828		593		801		333		1289		690		949		1026		497		807

		9/8		3319		4765		1474		3710		3132		6145		1834		6510		4446		3623		3851		1675		3949		9/8		3033		3962		1189		2896		2394		4873		1429		5046		3511		2660		2900		1181		3086		9/8		286		803		285		814		738		1272		405		1464		935		963		951		494		863

		9/9		3810		3666		748		2986		3215		6831		1611		5218		4201		3841		3427		1802		3574		9/9		3526		2989		593		2344		2400		5588		1271		4128		3312		2908		2501		1253		2803		9/9		284		677		155		642		815		1243		340		1090		889		933		926		549		771

		9/10		3895		3243		1332		2878		2551		4923		1940		5488		5016		3431		3243		1918		3405		9/10		3601		2608		974		2197		1930		3967		1532		4415		3829		2580		2406		1354		2644		9/10		294		635		358		681		621		956		408		1073		1187		851		837		564		761

		9/11		2841		3615		3056		2668		2683		4088		1607		4584		3445		4062		2900		1358		3271		9/11		2547		2928		2230		2033		2128		3318		1326		3660		2630		3048		2169		960		2547		9/11		294		687		826		635		555		770		281		924		815		1014		731		398		724

		9/12		2756		3445		6044		2439		2435		4042		2367		3586		3274		3315		3423		1296		3437		9/12		2484		2773		4836		1890		1903		3168		1945		2824		2541		2469		2580		891		2693		9/12		272		672		1208		549		532		874		422		762		733		846		843		405		744

		9/13		2205		3400		8045		2742		2504		3739		1886		3565		3137		3175		2909		1330		3510		9/13		1974		2722		6433		2147		2006		2977		1574		2803		2432		2417		2192		963		2770		9/13		231		678		1612		595		498		762		312		762		705		758		717		367		740

		9/14		2289		3201		7059		4933		2588		3051		1973		4656		3961		3084		3265		2113		3777		9/14		2054		2537		5866		3791		2110		2418		1595		3672		3093		2289		2550		1427		2992		9/14		235		664		1193		1142		478		633		378		984		868		795		715		686		785

		9/15		1880		2276		6593		5176		3891		2727		1620		4849		4417		2877		2844		2613		3727		9/15		1691		1813		5557		4068		3105		2236		1308		3927		3471		2138		2197		1883		2982		9/15		189		463		1036		1108		786		491		312		922		946		739		647		730		745

		9/16		1900		2326		4485		3749		3924		2590		1254		4815		2743		2147		2102		2522		3014		9/16		1732		1845		3710		2990		3104		2044		1011		3901		2210		1596		1634		1764		2405		9/16		168		481		775		759		820		546		243		914		533		551		468		758		609

		9/17		1722		1923		3285		3759		2784		2720		1277		3828		1818		2347		2353		2089		2609		9/17		1554		1523		2712		2939		2244		2203		1050		3114		1428		1768		1747		1499		2073		9/17		168		400		573		820		540		517		227		714		390		579		606		590		537

		9/18		1434		2499		2968		3451		2934		2833		1433		2767		2285		2333		2370		1735		2587		9/18		1297		2065		2395		2675		2386		2323		1172		2209		1772		1734		1770		1268		2050		9/18		137		434		573		776		548		510		261		558		513		599		600		467		537

		9/19		1444		1984		2798		3088		2822		5064		1647		2346		2875		1904		2330		1603		2686		9/19		1295		1603		2302		2383		2315		4129		1368		1863		2169		1457		1793		1160		2138		9/19		149		381		496		705		507		935		279		483		706		447		537		443		548

		9/20		1353		1459		2590		3033		3215		3641		2571		1712		2286		1533		2079		1212		2412		9/20		1216		1157		2072		2345		2686		2955		2191		1366		1758		1128		1544		830		1920		9/20		137		302		518		688		529		686		380		346		528		405		535		382		492

		9/21		608		1056		1669		2892		3072		3755		2932		1335		2448		1427		1762		1716		2235		9/21		542		830		1287		2244		2506		3069		2460		1109		1889		1083		1290		1260		1777		9/21		66		226		382		648		566		686		472		226		559		344		472		456		458

		9/22		564		1245		1598		2427		2173		2954		2464		1068		1971		1579		2090		1183		1957		9/22		498		1038		1203		1896		1719		2444		2110		868		1488		1198		1590		839		1555		9/22		66		207		395		531		454		510		354		200		483		381		500		344		402

		9/23		410		1195		1510		2341		2351		2010		1842		1225		1722		1649		2321		1214		1817		9/23		341		953		1213		1882		1961		1604		1544		975		1313		1253		1736		908		1443		9/23		69		242		297		459		390		406		298		250		409		396		585		306		373

		9/24		431		932		1660		2083		1983		1326		1320		1153		1554		1689		1823		762		1552		9/24		379		728		1340		1635		1526		1074		1126		874		1192		1303		1367		566		1217		9/24		52		204		320		448		457		252		194		279		362		386		456		196		336

		9/25		674		815		1513		2244		2406		1558		1192		1513		1664		1468		1760		879		1613		9/25		581		628		1245		1802		1811		1299		996		1187		1254		1142		1338		626		1270		9/25		93		187		268		442		595		259		196		326		410		326		422		253		343

		9/26		666		716		1024		1703		2306		1748		1139		1309		1949		1766		1149		1326		1481		9/26		588		568		817		1357		1693		1451		934		1030		1482		1334		842		954		1151		9/26		78		148		207		346		613		297		205		279		467		432		307		372		330

		9/27		840		757		895		1757		3036		1718		899		807		1429		1594		981		1351		1387		9/27		756		563		726		1376		2528		1400		736		604		1090		1229		792		979		1104		9/27		84		194		169		381		508		318		163		203		339		365		189		372		283

		9/28		503		786		671		1492		2248		1537		711		762		1719		1409		905		1268		1224		9/28		441		594		528		1162		1862		1272		550		631		1321		1095		648		917		966		9/28		62		192		143		330		386		265		161		131		398		314		257		351		258

		9/29		812		670		776		1313		2332		1280		728		588		1472		1304		724		914		1119		9/29		671		509		586		1008		1878		1023		630		446		1113		976		531		674		870		9/29		141		161		190		305		454		257		98		142		359		328		193		240		249

		9/30		708		678		571		1233		2336		1454		598		544		1310		924		664		889		1031		9/30		580		552		461		948		1912		1149		492		446		990		705		502		630		816		9/30		128		126		110		285		424		305		106		98		320		219		162		259		216

		10/1		705		665		546		988		1820		1109		973		447		947		765		496		901		876		10/1		586		506		418		772		1348		876		800		342		731		589		347		659		673		10/1		119		159		128		216		472		233		173		105		216		176		149		242		203

		10/2		412		422		493		862		1734		1011		1019		611		1118		631		549		937		845		10/2		336		313		360		671		1277		825		859		480		839		475		420		674		652		10/2		76		109		133		191		457		186		160		131		279		156		129		263		193

		10/3		406		522		567		798		1425		931		701		384		1177		782		522		803		781		10/3		336		369		438		635		997		766		592		282		856		573		409		574		592		10/3		70		153		129		163		428		165		109		102		321		209		113		229		189

		10/4		381		368		685		935		1627		928		673		342		937		714		608		512		782		10/4		320		264		551		754		1267		738		565		265		685		541		480		365		611		10/4		61		104		134		181		360		190		108		77		252		173		128		147		171

		10/5		529		282		573		894		1535		614		580		427		1169		464		521		333		706		10/5		421		206		447		675		1219		483		466		319		865		324		377		246		538		10/5		108		76		126		219		316		131		114		108		304		140		144		87		168

		10/6		417		276		415		1139		1437		683		690		353		1142		442		497		472		707		10/6		349		212		309		879		1159		573		545		283		846		330		364		348		550		10/6		68		64		106		260		278		110		145		70		296		112		133		124		157

		10/7		369		202		410		943		1495		496		754		307		947		421		474		556		645		10/7		317		157		312		757		1160		409		584		225		698		324		335		408		496		10/7		52		45		98		186		335		87		170		82		249		97		139		148		149

		10/8		265		246		433		873		1292		542		832		215		792		526		482		438		623		10/8		189		186		320		638		986		453		680		164		596		409		342		329		477		10/8		76		60		113		235		306		89		152		51		196		117		140		109		146

		10/9		383		279		637		1181		1206		557		779		252		943		307		269		614		641		10/9		309		216		431		899		893		455		644		180		709		225		206		438		486		10/9		74		63		206		282		313		102		135		72		234		82		63		176		155

		10/10		331		359		528		886		957		500		696		214		664		287		287		462		538		10/10		287		252		401		681		738		398		570		156		520		206		211		329		413		10/10		44		107		127		205		219		102		126		58		144		81		76		133		125

		10/11		480		350		410		786		1013		468		642		149		774		420		355		397		537		10/11		384		242		262		591		751		380		528		107		594		294		270		269		402		10/11		96		108		148		195		262		88		114		42		180		126		85		128		135

		10/12		476		311		378		639		870		358		508		201		462		358		280		307		437		10/12		415		183		254		465		648		286		419		170		342		249		201		223		322		10/12		61		128		124		174		222		72		89		31		120		109		79		84		115

		10/13		440		235		407		500		575		309		428		180		425		378		276		245		371		10/13		357		173		241		378		465		228		343		137		302		252		183		173		270		10/13		83		62		166		122		110		81		85		43		123		126		93		72		101

		10/14		480		212		494		344		610		219		399		180		429		274		205		265		337		10/14		386		144		372		288		494		189		322		136		279		198		152		166		257		10/14		94		68		122		56		116		30		77		44		150		76		53		99		79

		10/15		373		178		704		324		458		315		335		158		420		259		239		285		339		10/15		284		117		514		244		356		241		244		117		293		177		164		200		247		10/15		89		61		190		80		102		74		91		41		127		82		75		85		92

		10/16		337		183		560		362		495		375		250		161		454		176		127		326		314		10/16		264		102		394		263		343		296		203		114		316		121		89		222		224		10/16		73		81		166		99		152		79		47		47		138		55		38		104		90

		10/17		477		162		341		272		407		347		318		182		718		232		94		227		307		10/17		347		110		241		212		283		263		261		144		489		177		76		164		226		10/17		130		52		100		60		124		84		57		38		229		55		18		63		82

		10/18		182		162		360		247		361		518		283		121		848		184		115		216		320		10/18		158		148		256		197		220		397		213		80		544		131		86		139		227		10/18		24		14		104		50		141		121		70		41		304		53		29		77		93

		10/19		251		153		370		171		314		470		250		129		538		190		162		144		275		10/19		223		156		235		112		236		351		193		96		377		146		101		102		200		10/19		28		-3		135		59		78		119		57		33		161		44		61		42		74

		10/20		219		65		306		220		211		362		240		109		358		127		127		203		213		10/20		189		61		218		142		144		255		202		89		245		90		75		127		152		10/20		30		4		88		78		67		107		38		20		113		37		52		76		60

		10/21		163		74		225		212		251		328		167		113		275		112		134		225		189		10/21		138		68		129		139		178		242		137		86		179		81		86		142		133		10/21		25		6		96		73		73		86		30		27		96		31		48		83		57

		10/22		177		99		144		214		196		281		177		131		234		119		125		266		172		10/22		149		94		87		151		148		217		148		87		157		90		93		179		127		10/22		28		5		57		63		48		64		29		44		77		29		32		87		45

		10/23		147		117		163		236		231		278		222		138		182		74		145		235		179		10/23		128		114		81		148		177		219		157		83		121		43		109		182		125		10/23		19		3		82		88		54		59		65		55		61		31		36		53		53

		10/24		54		84		294		205		182		198		223		109		200		65		91		169		165		10/24		40		77		228		151		127		141		187		82		136		47		64		114		124		10/24		14		7		66		54		55		57		36		27		64		18		27		55		41

		10/25		156		60		357		139		160		236		157		74		233		72		93		216		158		10/25		135		57		223		96		124		162		120		58		156		40		67		128		110		10/25		21		3		134		43		36		74		37		16		77		32		26		88		48

		10/26		80		57		363		126		137		159		114		92		189		82		76		156		140		10/26		61		40		254		91		96		113		86		52		114		50		51		109		95		10/26		19		17		109		35		41		46		28		40		75		32		25		47		45

		10/27		112		77		320		144		100		156		98		68		254		100		73		144		139		10/27		98		60		211		110		76		115		68		50		162		60		55		96		97		10/27		14		17		109		34		24		41		30		18		92		40		18		48		42

		10/28		113		99		319		74		100		224		155		59		190		102		42		125		136		10/28		106		94		189		59		77		174		122		49		118		61		28		90		97		10/28		7		5		130		15		23		50		33		10		72		41		14		35		39

		10/29		91		76		222		120		116		163		81		47		142		81		38		0		109		10/29		80		71		172		84		87		108		71		37		86		48		18				78		10/29		11		5		50		36		29		55		10		10		56		33		20				30

		10/30		72		81		221		90		158		146		81		55		170		94		59		0		116		10/30		75		73		127		54		120		108		63		39		91		52		39				77		10/30		-3		8		94		36		38		38		18		16		79		42		20				39

		10/31		8		92		222		100		221		119		96		45		204		60		90		0		125		10/31		2		76		143		77		187		87		74		24		120		36		59				88		10/31		6		16		79		23		34		32		22		21		84		24		31				37

		11/1		42		106		202		80		179		137		91		62		121		59		74		0		111		11/1		36		96		137		67		175		107		58		46		60		40		49				84		11/1		6		10		65		13		4		30		33		16		61		19		25				28

		11/2		186		186		186		75		235		198		8		42		141		60		63		0		119		11/2		124		124		124		75		189		151		7		27		78		45		36				86		11/2		62		62		62		0		46		47		1		15		63		15		27				34

		11/3		175		175		175		61		180		236		17		48		116		59		73		0		114		11/3		122		122		122		55		151		169		10		39		63		34		43				81		11/3		53		53		53		6		29		67		7		9		53		25		30				33

		11/4		133		133		133		52		199		280		18		48		113		39		63		0		108		11/4		83		83		83		36		157		230		13		26		55		26		33				74		11/4		50		50		50		16		42		50		5		22		58		13		30				34

		11/5		246		246		246		56		191		257		75		48		80		45		60		0		130		11/5		250		250		250		48		168		204		50		36		51		27		28				111		11/5		-4		-4		-4		8		23		53		25		12		29		18		32				19

		11/6		227		227		227		56		227		401		66		48		56		45		59		0		141		11/6		227		227		227		48		194		295		40		34		30		28		24				115		11/6		0		0		0		8		33		106		26		14		26		17		35				27

		11/7		171		171		171		88		206		192		49		63		73		49		50		0		111		11/7		168		168		168		54		170		138		32		27		51		35		30				87		11/7		3		3		3		34		36		54		17		36		22		14		20				24

		11/8		80		80		80		58		178		60		81		37		61		25		53		0		71		11/8		59		59		59		33		155		42		64		23		33		17		35				52		11/8		21		21		21		25		23		18		17		14		28		8		18				19

		11/9		21		21		21		48		87		16		71		43		53		27		34		0		42		11/9		-6		-6		-6		43		52		14		33		28		36		17		12				22		11/9		27		27		27		5		35		2		38		15		17		10		22				20

		11/10		108		108		108		16		136		85		42		54		61		60		40		0		71		11/10		59		59		59		10		102		60		28		32		49		37		25				46		11/10		49		49		49		6		34		25		14		22		12		23		15				25

		11/11		95		95		95		18		115		240		30		27		38		34		80		0		77		11/11		56		56		56		10		88		174		18		12		23		24		56				52		11/11		39		39		39		8		27		66		12		15		15		10		24				26

		11/12		89		89		89		25		118		336		65		44		38		43		34		0		88		11/12		87		87		87		19		94		268		48		21		19		29		23				70		11/12		2		2		2		6		24		68		17		23		19		14		11				19

		11/13		77		77		77		31		71		453		57		37		45		28		34		0		91		11/13		86		86		86		9		58		345		45		32		28		18		24				73		11/13		-9		-9		-9		22		13		108		12		5		17		10		10				18

		11/14		70		70		70		15		48		458		39		17		53		32		16		0		82		11/14		69		69		69		6		28		311		21		15		35		17		8				58		11/14		1		1		1		9		20		147		18		2		18		15		8				24

		11/15		57		57		57		19		45		268		50		33		30		39		33		0		63		11/15		35		35		35		13		32		188		32		17		25		29		17				42		11/15		22		22		22		6		13		80		18		16		5		10		16				21

		11/16		108		108		108		9		40		346		63		68		40		31		36		0		85		11/16		57		57		57		-8		27		235		43		37		29		17		18				51		11/16		51		51		51		17		13		111		20		31		11		14		18				34

		11/17		76		76		76		19		41		290		51		58		29		35		31		0		71		11/17		76		76		76		18		26		222		37		40		23		20		13				55		11/17		0		0		0		1		15		68		14		18		6		15		18				16

		11/18		143		143		143		14		20		326		56		50		37		56		35		0		88		11/18		143		143		143		13		13		242		45		36		27		25		23				71		11/18		0		0		0		1		7		84		11		14		10		31		12				17

		11/19		136		136		136		-8		50		247		47		68		59		57		43		0		84		11/19		133		133		133		-7		39		188		34		48		40		31		27				67		11/19		3		3		3		-1		11		59		13		20		19		26		16				17

		11/20		108		108		108		30		22		251		48		62		31		69		54		0		78		11/20		103		103		103		23		15		205		36		36		23		34		32				61		11/20		5		5		5		7		7		46		12		26		8		35		22				17

		11/21		118		118		118		37		7		127		42		54		35		47		38		0		62		11/21		116		116		116		18		5		102		30		40		16		30		22				50		11/21		2		2		2		19		2		25		12		14		19		17		16				13

		11/22		90		90		90		17		30		141		63		58		33		51		46		0		62		11/22		54		54		54		8		18		108		34		39		19		27		24				39		11/22		36		36		36		9		12		33		29		19		14		24		22				23

		11/23		97		97		97		20		21		71		63		43		19		45		41		0		52		11/23		66		66		66		13		11		54		35		37		8		27		22				34		11/23		31		31		31		7		10		17		28		6		11		18		19				18

		11/24		49		49		49		-14		19		40		55		28		21		52		43		0		34		11/24		31		31		31		-13		12		34		33		21		17		35		29				23		11/24		18		18		18		-1		7		6		22		7		4		17		14				11

		11/25		59		59		59		-2		35		56		57		30		25		41		45		0		41		11/25		33		33		33		-7		24		41		31		27		15		28		30				26		11/25		26		26		26		5		11		15		26		3		10		13		15				15

		11/26		40		40		40		15		13		28		21		36		36		33		31		0		29		11/26		23		23		23		12		6		22		11		27		27		26		19				20		11/26		17		17		17		3		7		6		10		9		9		7		12				10

		11/27		52		52		52		20		29		30		26		26		41		34		23		0		33		11/27		35		35		35		17		20		28		13		19		28		22		20				24		11/27		17		17		17		3		9		2		13		7		13		12		3				10

		11/28		36		36		36		26		30		70		24		46		51		37		17		0		37		11/28		33		33		33		22		21		47		13		32		34		24		12				27		11/28		3		3		3		4		9		23		11		14		17		13		5				10

		11/29		42		42		42		13		12		58		33		25		52		55		24		0		36		11/29		55		55		55		13		7		45		22		21		39		40		18				32		11/29		-13		-13		-13		0		5		13		11		4		13		15		6				4

		11/30		24		24		24		32		14		52		25		22		32		31		21		0		28		11/30		10		10		10		22		12		40		15		13		21		16		16				18		11/30		14		14		14		10		2		12		10		9		11		15		5				10





Cumulative Counts

		Bonneville Dam Passage - Chinook  Salmon 												All Chinook																												Adult 																												Jack

																												Rolling																												Rolling																												Rolling

		Run		2001		2002		2003		2004		2005		2006		2007		2008		2009		2010		2011		2012		10 yr Ave				2001		2002		2003		2004		2005		2006		2007		2008		2009		2010		2011		2012		10 yr Ave		Date		2001		2002		2003		2004		2005		2006		2007		2008		2009		2010		2011		2012		10 yr Ave

		Spring  (March 1 - May 31)		405539		275290		209929		179176		78340		99365		83250		143136		181179		257030		218079		165680		172477				391367		268813		195671		170291		74052		96457		66644		125582		114548		244418		167132		158088		152361				14172		6477		14258		8885		4288		2908		16606		17554		66631		12612		50947		7592		20117

		Summer (June 1 - July 31)		90879		135388		128166		105032		83703		101874		61568		89892		119352		113207		159730		93898		109791				76156		127436		114808		92143		79208		97519		47882		78271		81936		97604		108279		81663		92509				14723		7952		13358		12889		4495		4355		13686		11621		37416		15603		51451		12235		17283

		Fall (August 1 - November 15)		474701		514001		657797		621812		438272		324710		214873		354300		398485		531918		484937		472621		454111				400205		473786		610075		583332		417057		299161		161415		314995		283691		467524		401371		349023		401241				74496		40215		47722		38480		21215		25549		53458		39305		114794		64394		83576		123598		52871

		Total		971119		924679		995892		906020		600315		525949		359691		587328		699016		902155		862746		732199		736379				867728		870035		920554		845766		570317		493137		275941		518848		480175		809546		676782		588774		646110				103391		54644		75338		60254		29998		32812		83750		68480		218841		92609		185974		143425		90270

		Bonneville Dam Passage - Steelhead 												All Steelhead																												Clipped																												Unclipped

																												Rolling																												Rolling																												Rolling

		Run		2001		2002		2003		2004		2005		2006		2007		2008		2009		2010		2011		2012		10 yr Ave				2001		2002		2003		2004		2005		2006		2007		2008		2009		2010		2011		2012		10 yr Ave		Date		2001		2002		2003		2004		2005		2006		2007		2008		2009		2010		2011		2012		10 yr Ave

		Spring  (March 1 - May 31)		11642		10255		5452		6561		2684		3655		4200		4103		4619		8484		4210		4955		5422				9197		7424		4202		5047		1978		2749		3154		3008		3494		6187		2758		3472		4000				2445		2831		1250		1514		706		906		1046		1095		1125		2297		1452		1483		1422

		Summer (June 1 - July 31)		358435		226621		106151		82804		94254		54084		65151		135379		129428		180701		103027		80937		117760				248141		143191		60629		44792		57416		31928		40787		81585		74282		94082		52153		44939		68085				110294		83430		45522		38012		36838		22156		24364		53794		55146		86619		50874		35998		49676

		Fall (August 1 - November 15)		264731		245168		249775		222090		217846		276001		253504		217033		469328		224405		259667		146564		263482				227837		188192		184205		164126		166538		215106		197527		166677		353637		158195		183734		99665		197794				36894		56976		65570		57964		51308		60895		55977		50356		115691		66210		75933		46899		65688

		Total		634808		482044		361378		311455		314784		333740		322855		356515		603375		413590		366904		232456		386664				485175		338807		249036		213965		225932		249783		241468		251270		431413		258464		238645		148076		269878				149633		143237		112342		97490		88852		83957		81387		105245		171962		155126		128259		84380		116786





Daily counts_Oct1_Dec5

		Date		All Chinook		All Steelhead		All Coho		Sockeye		Chum		Pink		Date		All Chinook		All Steelhead		All Coho		Sockeye		Chum		Pink		Date		All Chinook		All Steelhead		All Coho		Sockeye		Chum		Pink		Date		All Chinook		All Steelhead		All Coho		Sockeye		Chum		Pink		Date		All Chinook		All Steelhead		All Coho		Sockeye		Chum		Pink		Date		All Chinook		All Steelhead		All Coho		Sockeye		Chum		Pink		Date		All Chinook		All Steelhead		All Coho		Sockeye		Chum		Pink		Date		All Chinook		All Steelhead		All Coho		Sockeye		Chum		Pink		Date		All Chinook		All Steelhead		All Coho		Sockeye		Chum		Pink		Date		All Chinook		All Steelhead		All Coho		Sockeye		Chum		Pink		Date		All Chinook		All Steelhead		All Coho		Sockeye		Chum		Pink

		10/1/04		2248		988		1104		0		0		0		10/1/05		2386		1820		731		1		0		0		10/1/06		2520		1109		1295		0		1		0		10/1/07		1561		973		707		0		0		0		10/1/08		1171		447		3024		0		0		0		10/1/09		1262		947		1836		0		0		7		10/1/10		3324		765		2243		0		0		0		10/1/11		1658		496		1013		0		0		13		10/1/12		2616		901		557		0		0		0		10/1/13		6205		904		1696		0		0		5		1-Oct		2495		935		1421		0		0		3

		10/2/04		2238		862		1198		0		0		0		10/2/05		2583		1734		746		0		0		0		10/2/06		2651		1011		1449		0		0		0		10/2/07		1629		1019		933		0		0		0		10/2/08		1334		611		2925		0		0		0		10/2/09		1260		1118		3079		0		0		1		10/2/10		3498		631		2706		0		0		0		10/2/11		3590		549		1447		0		0		14		10/2/12		3491		937		556		0		0		0		10/2/13		3304		574		1432		0		0		2		2-Oct		2558		905		1647		0		0		2

		10/3/04		2695		798		803		0		0		0		10/3/05		2299		1425		719		0		1		0		10/3/06		3187		931		1484		0		0		0		10/3/07		1074		701		579		0		0		0		10/3/08		1276		384		2583		0		0		0		10/3/09		1047		1177		4147		0		0		0		10/3/10		2755		782		2312		0		0		0		10/3/11		3500		522		1307		0		0		14		10/3/12		3548		803		761		0		0		0		10/3/13		4206		521		1801		0		1		0		3-Oct		2559		804		1650		0		0		1

		10/4/04		3057		935		825		0		0		0		10/4/05		1452		1627		1095		0		0		1		10/4/06		2108		928		1251		0		0		0		10/4/07		1350		673		733		0		0		0		10/4/08		536		342		1738		0		0		0		10/4/09		942		937		3502		0		0		0		10/4/10		4582		714		3679		0		0		0		10/4/11		4889		608		2117		0		0		9		10/4/12		1912		512		410		0		0		0		10/4/13		3496		419		1420		0		0		1		4-Oct		2432		770		1677		0		0		1

		10/5/04		1662		894		1018		0		0		0		10/5/05		1303		1535		1009		0		0		0		10/5/06		971		614		1488		0		0		0		10/5/07		945		580		673		0		0		0		10/5/08		918		427		2874		0		0		0		10/5/09		1137		1169		5807		0		0		1		10/5/10		2052		464		2108		0		0		0		10/5/11		2652		521		1400		0		0		25		10/5/12		1152		333		209		0		0		0		10/5/13		2814		385		1293		0		0		0		5-Oct		1561		692		1788		0		0		3

		10/6/04		2676		1139		1566		0		0		0		10/6/05		919		1437		1035		0		0		1		10/6/06		1262		683		1704		0		0		0		10/6/07		1053		690		736		0		0		0		10/6/08		1137		353		3178		0		0		0		10/6/09		1773		1142		5708		0		0		0		10/6/10		1530		442		2786		0		0		0		10/6/11		2407		497		2116		0		0		16		10/6/12		1651		472		278		0		0		0		10/6/13		2477		421		967		0		0		0		6-Oct		1689		728		2007		0		0		2

		10/7/04		1842		943		1267		0		0		0		10/7/05		1674		1495		1243		0		0		0		10/7/06		1037		496		1939		0		0		0		10/7/07		1374		754		749		0		0		0		10/7/08		1165		307		2873		0		0		0		10/7/09		1295		947		5356		0		0		0		10/7/10		1534		421		2169		0		0		0		10/7/11		2829		474		1761		0		0		21		10/7/12		1879		556		412		0		0		0		10/7/13		3159		494		923		0		0		0		7-Oct		1779		689		1869		0		0		2

		10/8/04		1435		873		1087		0		0		0		10/8/05		1204		1292		941		0		0		0		10/8/06		1939		542		1887		0		0		0		10/8/07		1880		832		933		0		0		0		10/8/08		1048		215		2984		0		0		0		10/8/09		644		792		3872		0		0		0		10/8/10		1864		526		3127		0		0		0		10/8/11		3330		482		1708		0		0		13		10/8/12		1350		438		381		0		0		0		10/8/13		4934		442		967		0		0		0		8-Oct		1963		643		1789		0		0		1

		10/9/04		1825		1181		1773		0		0		0		10/9/05		1739		1206		1241		0		0		0		10/9/06		1472		557		1499		0		0		0		10/9/07		1525		779		968		0		1		0		10/9/08		842		252		4127		0		0		0		10/9/09		706		943		4609		0		0		0		10/9/10		1237		307		1942		0		1		1		10/9/11		1426		269		1459		0		0		20		10/9/12		2386		614		549		0		0		0		10/9/13		6696		351		1470		0		0		0		9-Oct		1985		646		1964		0		0		2

		10/10/04		1891		886		1434		0		0		0		10/10/05		885		957		1200		0		0		0		10/10/06		1090		500		1416		0		0		0		10/10/07		1370		696		932		0		0		0		10/10/08		539		214		2653		0		1		0		10/10/09		614		664		2934		0		0		0		10/10/10		1472		287		4332		0		0		0		10/10/11		1744		287		2073		0		0		7		10/10/12		1448		462		568		0		0		0		10/10/13		5577		331		1054		0		0		0		10-Oct		1663		528		1860		0		0		1

		10/11/04		1448		786		1207		0		0		0		10/11/05		907		1013		1098		0		1		0		10/11/06		806		468		1660		0		2		0		10/11/07		1178		642		1202		0		0		0		10/11/08		375		149		2319		0		0		0		10/11/09		780		774		3966		0		0		0		10/11/10		1194		420		6056		1		0		0		10/11/11		1624		355		1232		0		0		8		10/11/12		1308		397		807		0		0		0		10/11/13		5227		367		978		0		0		0		11-Oct		1485		537		2053		0		0		1

		10/12/04		1429		639		673		0		0		0		10/12/05		1049		870		1308		0		0		0		10/12/06		617		358		1137		0		0		0		10/12/07		931		508		1306		0		0		0		10/12/08		411		201		2413		0		0		0		10/12/09		458		462		1858		0		0		0		10/12/10		871		358		4070		0		0		0		10/12/11		2024		280		1978		0		0		15		10/12/12		566		307		457		0		0		0		10/12/13		3108		292		763		0		0		1		12-Oct		1146		428		1596		0		0		2

		10/13/04		1295		500		915		0		0		0		10/13/05		532		575		729		0		0		0		10/13/06		451		309		1750		0		1		0		10/13/07		933		428		1380		0		0		0		10/13/08		638		180		3039		0		0		0		10/13/09		495		425		1924		0		0		0		10/13/10		849		378		3737		0		0		0		10/13/11		1367		276		1571		0		0		10		10/13/12		495		245		491		0		0		0		10/13/13		3103		220		924		0		0		0		13-Oct		1016		354		1646		0		0		1

		10/14/04		824		344		979		0		0		0		10/14/05		694		610		871		0		0		0		10/14/06		530		219		1306		0		0		0		10/14/07		840		399		1512		0		1		0		10/14/08		546		180		2442		0		0		0		10/14/09		662		429		2796		0		0		0		10/14/10		578		274		2262		0		1		0		10/14/11		968		205		1200		0		0		8		10/14/12		791		265		1115		0		0		0		10/14/13		3537		259		1425		0		0		1		14-Oct		997		318		1591		0		0		1

		10/15/04		888		324		1188		0		0		0		10/15/05		390		458		868		0		0		0		10/15/06		816		315		2163		0		1		0		10/15/07		791		335		1321		0		1		0		10/15/08		552		158		2129		0		0		0		10/15/09		454		420		2650		0		0		0		10/15/10		607		259		2624		0		0		0		10/15/11		1058		239		1240		0		0		6		10/15/12		583		285		883		0		0		0		10/15/13		1918		182		883		0		0		0		15-Oct		806		298		1595		0		0		1

		10/16/04		767		362		1641		0		0		0		10/16/05		625		495		841		0		1		0		10/16/06		1172		375		1847		0		2		0		10/16/07		612		250		980		0		0		0		10/16/08		299		161		1458		0		0		0		10/16/09		501		454		5002		0		0		0		10/16/10		507		176		1623		0		0		0		10/16/11		1103		127		871		0		0		1		10/16/12		697		326		1094		0		0		0		10/16/13		1677		126		804		0		0		0		16-Oct		796		285		1616		0		0		0

		10/17/04		908		272		1899		0		0		0		10/17/05		1184		407		991		-1		0		0		10/17/06		714		347		1336		0		1		0		10/17/07		427		318		1278		0		0		0		10/17/08		354		182		1820		0		1		0		10/17/09		645		718		4218		0		0		0		10/17/10		579		232		1743		0		1		0		10/17/11		700		94		644		0		0		1		10/17/12		420		227		715		0		0		0		10/17/13		2586		193		1069		0		1		1		17-Oct		852		299		1571		-0		0		0

		10/18/04		1270		247		1540		0		0		0		10/18/05		569		361		624		0		0		0		10/18/06		702		518		954		0		2		0		10/18/07		580		283		2136		0		0		0		10/18/08		307		121		1280		0		0		0		10/18/09		671		848		4412		0		0		0		10/18/10		485		184		1170		0		0		0		10/18/11		833		115		660		0		0		3		10/18/12		590		216		658		0		0		0		10/18/13		2226		121		827		0		0		0		18-Oct		823		301		1426		0		0		0

		10/19/04		601		171		1008		0		0		0		10/19/05		344		314		462		0		0		0		10/19/06		524		470		891		0		5		0		10/19/07		478		250		1855		0		2		0		10/19/08		243		129		982		0		0		0		10/19/09		451		538		3243		0		0		1		10/19/10		442		190		1365		0		1		0		10/19/11		880		162		464		0		0		1		10/19/12		215		144		349		0		0		0		10/19/13		1178		86		755		0		2		0		19-Oct		536		245		1137		0		1		0

		10/20/04		543		220		761		0		0		0		10/20/05		347		211		398		0		0		0		10/20/06		716		362		1020		0		0		0		10/20/07		478		240		2053		0		4		0		10/20/08		123		109		471		0		0		0		10/20/09		181		358		2544		0		0		0		10/20/10		334		127		1256		0		1		0		10/20/11		719		127		308		0		0		0		10/20/12		315		203		293		0		0		0		10/20/13		1034		59		643		0		0		0		20-Oct		479		202		975		0		1		0

		10/21/04		574		212		1000		0		0		0		10/21/05		168		251		393		0		0		0		10/21/06		509		328		700		0		1		0		10/21/07		536		167		1494		0		4		0		10/21/08		180		113		559		0		0		0		10/21/09		176		275		2482		0		0		0		10/21/10		308		112		1135		0		1		0		10/21/11		600		134		215		0		0		0		10/21/12		487		225		406		0		1		0		10/21/13		871		66		496		0		0		0		21-Oct		441		188		888		0		1		0

		10/22/04		409		214		909		0		0		0		10/22/05		162		196		312		0		0		0		10/22/06		344		281		616		0		1		0		10/22/07		274		177		1143		0		0		0		10/22/08		257		131		664		0		2		0		10/22/09		191		234		2068		0		0		1		10/22/10		267		119		1016		0		4		0		10/22/11		556		125		214		0		0		0		10/22/12		528		266		475		0		0		0		10/22/13		921		77		492		0		0		0		22-Oct		391		182		791		0		1		0

		10/23/04		301		236		714		0		0		0		10/23/05		268		231		399		0		1		0		10/23/06		589		278		1054		0		1		0		10/23/07		371		222		1409		0		3		0		10/23/08		180		138		710		0		0		0		10/23/09		159		182		1804		0		1		0		10/23/10		210		74		665		0		0		0		10/23/11		548		145		237		0		0		0		10/23/12		523		235		626		0		0		0		10/23/13		762		76		451		0		0		1		23-Oct		391		182		807		0		1		0

		10/24/04		382		205		631		0		0		0		10/24/05		327		182		178		0		1		0		10/24/06		348		198		637		0		0		0		10/24/07		338		223		1170		0		0		0		10/24/08		141		109		952		0		2		0		10/24/09		195		200		1807		0		1		0		10/24/10		221		65		772		0		5		0		10/24/11		388		91		169		0		0		0		10/24/12		422		169		407		0		1		0		10/24/13		675		82		433		0		0		0		24-Oct		344		152		716		0		1		0

		10/25/04		276		139		353		0		0		0		10/25/05		157		160		174		0		2		0		10/25/06		304		236		588		0		0		0		10/25/07		291		157		1045		0		0		0		10/25/08		112		74		332		0		0		0		10/25/09		134		233		1209		0		1		0		10/25/10		328		72		824		0		3		0		10/25/11		440		93		180		0		1		0		10/25/12		422		216		444		0		2		0		10/25/13		642		48		326		0		0		0		25-Oct		311		143		548		0		1		0

		10/26/04		211		126		220		0		0		0		10/26/05		231		137		151		0		0		0		10/26/06		247		159		351		0		1		0		10/26/07		144		114		563		0		1		0		10/26/08		149		92		353		0		0		0		10/26/09		147		189		1122		0		0		0		10/26/10		229		82		734		0		1		0		10/26/11		378		76		135		0		0		1		10/26/12		256		156		302		0		1		0		10/26/13		607		73		250		0		0		0		26-Oct		260		120		418		0		0		0

		10/27/04		271		144		334		0		0		0		10/27/05		162		100		125		0		2		0		10/27/06		146		156		261		0		1		0		10/27/07		104		98		674		0		2		0		10/27/08		253		68		288		0		0		0		10/27/09		204		254		1956		0		3		0		10/27/10		327		100		1107		0		3		0		10/27/11		258		73		116		0		0		0		10/27/12		229		144		217		0		2		0		10/27/13		367		56		177		0		0		0		27-Oct		232		119		526		0		1		0

		10/28/04		246		74		376		0		0		0		10/28/05		165		100		102		0		1		0		10/28/06		123		224		412		0		0		0		10/28/07		172		155		533		0		2		0		10/28/08		131		59		255		0		1		0		10/28/09		153		190		780		0		4		0		10/28/10		223		102		1188		0		6		0		10/28/11		158		42		76		0		0		0		10/28/12		263		125		223		0		2		0		10/28/13		430		22		172		0		0		1		28-Oct		206		109		412		0		2		0

		10/29/04		226		120		488		0		0		0		10/29/05		148		116		111		0		2		0		10/29/06		211		163		364		0		3		0		10/29/07		168		81		700		0		4		0		10/29/08		144		47		152		0		2		0		10/29/09		93		142		678		0		4		0		10/29/10		153		81		933		0		0		0		10/29/11		195		38		82		0		1		0		10/29/12		283		139		305		0		0		0		10/29/13		351		27		205		0		0		0		29-Oct		197		95		402		0		2		0

		10/30/04		192		90		282		0		0		0		10/30/05		131		158		127		0		1		0		10/30/06		356		146		311		0		4		0		10/30/07		205		81		457		0		0		0		10/30/08		63		55		120		0		2		0		10/30/09		156		170		1610		0		3		0		10/30/10		116		94		721		0		5		0		10/30/11		178		59		105		0		1		0		10/30/12		134		67		200		0		4		0		10/30/13		239		32		130		0		0		0		30-Oct		177		95		406		0		2		0

		10/31/04		228		100		351		0		0		0		10/31/05		195		221		192		0		7		0		10/31/06		191		119		244		0		1		0		10/31/07		164		96		372		0		0		0		10/31/08		55		45		74		0		2		0		10/31/09		237		204		1000		0		8		0		10/31/10		169		60		767		0		6		0		10/31/11		169		90		104		0		2		0		10/31/12		113		93		197		0		2		0		10/31/13		270		50		119		0		1		0		31-Oct		179		108		342		0		3		0

		11/1/04		192		80		126		0		1		0		11/1/05		146		179		125		0		18		0		11/1/06		188		137		120		0		6		0		11/1/07		151		91		563		0		1		0		11/1/08		62		62		137		0		4		0		11/1/09		136		121		452		0		5		0		11/1/10		127		59		350		0		2		0		11/1/11		205		74		73		0		0		0		11/1/12		110		89		120		0		9		0		11/1/13		599		41		583		0		4		0		1-Nov		192		93		265		0		5		0

		11/2/04		202		75		6		0		0		0		11/2/05		279		235		140		0		20		0		11/2/06		307		198		201		0		5		0		11/2/07		34		8		96		0		0		0		11/2/08		52		42		103		0		1		0		11/2/09		64		141		429		0		5		0		11/2/10		108		60		300		0		3		0		11/2/11		108		63		37		0		1		0		11/2/12		106		126		164		0		4		0		11/2/13		365		42		735		0		2		0		2-Nov		163		99		221		0		4		0

		11/3/04		246		61		15		5		0		0		11/3/05		226		180		111		0		14		0		11/3/06		578		236		416		0		12		0		11/3/07		26		17		66		0		0		0		11/3/08		98		48		78		0		3		0		11/3/09		90		116		353		0		5		0		11/3/10		85		59		394		0		7		0		11/3/11		147		73		74		0		1		0		11/3/12		101		95		78		0		3		0		11/3/13		401		24		393		0		5		0		3-Nov		200		91		198		1		5		0

		11/4/04		203		52		40		0		0		0		11/4/05		266		199		83		0		6		0		11/4/06		816		280		443		0		13		0		11/4/07		31		18		129		0		1		0		11/4/08		99		48		88		0		4		0		11/4/09		64		113		271		0		5		0		11/4/10		111		39		360		0		7		0		11/4/11		119		63		40		0		5		0		11/4/12		135		94		82		0		6		0		11/4/13		221		24		202		0		1		0		4-Nov		207		93		174		0		5		0

		11/5/04		147		56		9		0		0		0		11/5/05		181		191		74		0		15		0		11/5/06		818		257		562		0		14		0		11/5/07		84		75		241		0		5		0		11/5/08		70		48		121		0		6		0		11/5/09		12		80		203		0		6		0		11/5/10		58		45		220		0		4		0		11/5/11		101		60		59		0		1		0		11/5/12		106		71		60		0		1		0		11/5/13		199		33		194		0		6		0		5-Nov		178		92		174		0		6		0

		11/6/04		147		56		9		0		0		0		11/6/05		147		227		37		0		8		0		11/6/06		740		401		583		0		25		0		11/6/07		38		66		201		0		3		0		11/6/08		30		48		96		0		6		0		11/6/09		58		56		128		0		5		0		11/6/10		41		45		124		0		6		0		11/6/11		42		59		34		0		0		0		11/6/12		136		64		96		0		4		0		11/6/13		297		52		203		0		3		0		6-Nov		168		107		151		0		6		0

		11/7/04		57		88		134		0		0		0		11/7/05		98		206		26		0		4		0		11/7/06		134		192		80		0		3		0		11/7/07		40		49		215		0		5		0		11/7/08		45		63		97		0		2		0		11/7/09		23		73		109		0		3		0		11/7/10		79		49		309		0		3		0		11/7/11		44		50		28		0		1		0		11/7/12		67		47		57		0		1		0		11/7/13		154		22		201		0		10		0		7-Nov		74		84		126		0		3		0

		11/8/04		56		58		91		0		1		0		11/8/05		53		178		41		0		0		0		11/8/06		1		60		7		0		0		0		11/8/07		41		81		230		0		7		0		11/8/08		29		37		70		0		4		0		11/8/09		31		61		153		0		6		0		11/8/10		37		25		143		0		3		0		11/8/11		56		53		18		0		1		0		11/8/12		34		31		26		0		6		0		11/8/13		215		46		304		0		7		0		8-Nov		55		63		108		0		4		0

		11/9/04		105		48		9		0		0		0		11/9/05		60		87		-2		0		3		0		11/9/06		7		16		3		0		0		0		11/9/07		51		71		266		0		7		0		11/9/08		27		43		61		0		7		0		11/9/09		17		53		138		0		4		0		11/9/10		28		27		96		0		6		0		11/9/11		53		34		18		0		0		0		11/9/12		29		34		17		0		3		0		11/9/13		157		26		158		0		7		0		9-Nov		53		44		76		0		4		0

		11/10/04		60		16		6		0		1		0		11/10/05		67		136		11		0		1		0		11/10/06		6		85		-2		0		0		0		11/10/07		71		42		120		0		5		0		11/10/08		34		54		30		0		3		0		11/10/09		10		61		142		0		2		0		11/10/10		65		60		120		0		5		0		11/10/11		57		40		11		0		0		0		11/10/12		28		33		17		0		1		0		11/10/13		101		28		107		0		6		0		10-Nov		50		56		56		0		2		0

		11/11/04		64		18		1		0		1		0		11/11/05		59		115		5		0		5		0		11/11/06		90		240		43		0		2		0		11/11/07		53		30		105		0		6		0		11/11/08		15		27		31		0		2		0		11/11/09		2		38		68		0		2		0		11/11/10		61		34		177		0		7		0		11/11/11		174		80		20		0		1		0		11/11/12		34		24		11		0		1		0		11/11/13		119		44		130		0		8		0		11-Nov		67		65		59		0		4		0

		11/12/04		70		25		5		0		0		0		11/12/05		67		118		9		0		3		0		11/12/06		113		336		72		0		6		0		11/12/07		38		65		131		0		12		0		11/12/08		18		44		37		0		4		0		11/12/09		20		38		70		0		2		0		11/12/10		46		43		101		0		3		0		11/12/11		32		34		13		0		1		0		11/12/12		22		25		25		0		0		0		11/12/13		101		30		113		0		8		0		12-Nov		53		76		58		0		4		0

		11/13/04		47		31		9		0		0		0		11/13/05		69		71		-8		0		3		0		11/13/06		101		453		107		0		2		0		11/13/07		35		57		141		0		13		0		11/13/08		23		37		75		0		1		0		11/13/09		23		45		39		0		0		0		11/13/10		33		28		50		0		1		0		11/13/11		36		34		23		0		3		0		11/13/12		39		55		36		0		2		0		11/13/13		117		35		80		0		3		0		13-Nov		52		85		55		0		3		0

		11/14/04		36		15		16		0		6		0		11/14/05		21		48		-3		0		3		0		11/14/06		80		458		296		0		0		0		11/14/07		38		39		105		0		4		0		11/14/08		7		17		55		0		0		0		11/14/09		26		53		51		0		2		0		11/14/10		36		32		68		0		5		0		11/14/11		30		16		12		0		1		0		11/14/12		21		37		26		0		0		0		11/14/13		67		22		62		0		10		0		14-Nov		36		74		69		0		3		0

		11/15/04		45		19		1		0		0		0		11/15/05		28		45		4		0		1		0		11/15/06		63		268		242		0		4		0		11/15/07		23		50		77		0		11		0		11/15/08		12		33		87		0		1		0		11/15/09		26		30		23		0		4		0		11/15/10		32		39		56		0		4		0		11/15/11		28		33		16		0		1		0		11/15/12		33		28		26		0		1		0		11/15/13		69		23		37		0		1		0		15-Nov		36		57		57		0		3		0

		11/16/04		-19		9		1		0		9		0		11/16/05		10		40		5		0		0		1		11/16/06		74		346		353		0		2		0		11/16/07		22		63		51		0		9		0		11/16/08		6		68		61		0		0		0		11/16/09		21		40		18		0		2		0		11/16/10		27		31		50		0		4		0		11/16/11		39		36		12		0		4		0		11/16/12		18		27		13		0		2		0		11/16/13		46		15		26		0		9		0		16-Nov		24		68		59		0		4		0

		11/17/04		20		19		6		0		0		0		11/17/05		-1		41		-2		0		0		0		11/17/06		62		290		189		0		4		0		11/17/07		17		51		104		0		10		0		11/17/08		8		58		17		0		1		0		11/17/09		8		29		17		0		5		0		11/17/10		24		35		77		0		3		0		11/17/11		23		31		13		0		5		0		11/17/12		22		21		3		0		0		0		11/17/13		17		20		29		0		13		0		17-Nov		20		60		45		0		4		0

		11/18/04		0		14		0		0		0		0		11/18/05		13		20		-7		0		0		1		11/18/06		90		326		165		0		0		0		11/18/07		14		56		121		0		1		0		11/18/08		14		50		15		0		3		0		11/18/09		4		37		13		0		1		0		11/18/10		26		56		57		0		4		0		11/18/11		13		35		9		0		3		0		11/18/12		6		16		12		0		0		0		11/18/13		36		23		20		0		3		0		18-Nov		22		63		41		0		2		0

		11/19/04		31		-8		2		0		2		0		11/19/05		13		50		0		0		0		3		11/19/06		63		247		99		0		2		0		11/19/07		4		47		70		0		3		0		11/19/08		5		68		9		0		1		0		11/19/09		10		59		45		0		1		0		11/19/10		15		57		36		0		4		0		11/19/11		14		43		16		0		1		0		11/19/12		17		23		9		0		1		0		11/19/13		26		15		25		0		8		0		19-Nov		20		60		31		0		2		0

		11/20/04		25		30		4		0		3		0		11/20/05		0		22		-3		0		0		0		11/20/06		42		251		73		0		5		0		11/20/07		9		48		52		0		1		0		11/20/08		10		62		7		0		0		0		11/20/09		9		31		81		0		3		0		11/20/10		26		69		59		0		1		0		11/20/11		12		54		13		0		2		0		11/20/12		10		9		21		0		0		0		11/20/13		27		22		61		0		8		0		20-Nov		17		60		37		0		2		0

		11/21/04		31		37		2		0		3		0		11/21/05		6		7		-1		0		2		0		11/21/06		26		127		32		0		2		0		11/21/07		13		42		26		0		0		0		11/21/08		5		54		5		0		2		0		11/21/09		6		35		42		0		3		0		11/21/10		15		47		24		0		0		0		11/21/11		9		38		10		0		0		0		11/21/12		5		15		18		0		1		0		11/21/13		29		10		22		0		4		0		21-Nov		15		41		18		0		2		0

		11/22/04		8		17		1		0		7		0		11/22/05		11		30		-1		0		1		0		11/22/06		28		141		30		0		3		0		11/22/07		4		63		22		0		3		0		11/22/08		6		58		9		0		0		0		11/22/09		7		33		47		0		0		0		11/22/10		17		51		24		0		0		0		11/22/11		13		46		15		0		2		0		11/22/12		13		25		9		0		0		0		11/22/13		14		18		17		0		1		0		22-Nov		12		48		17		0		2		0

		11/23/04		24		20		5		0		3		0		11/23/05		2		21		-1		0		1		0		11/23/06		11		71		29		0		1		0		11/23/07		6		63		19		0		1		0		11/23/08		7		43		2		0		0		0		11/23/09		9		19		11		0		3		0		11/23/10		16		45		28		0		0		0		11/23/11		4		41		26		0		2		0		11/23/12		4		13		2		0		1		0		11/23/13		13		22		20		0		6		0		23-Nov		10		36		14		0		2		0

		11/24/04		23		-14		0		0		0		0		11/24/05		9		19		-1		0		5		0		11/24/06		16		40		11		0		5		0		11/24/07		4		55		9		0		0		0		11/24/08		7		28		2		0		0		0		11/24/09		8		21		10		0		3		0		11/24/10		24		52		13		0		1		0		11/24/11		4		43		15		0		1		0		11/24/12		8		13		0		0		0		0		11/24/13		8		31		4		0		3		0		24-Nov		11		29		6		0		2		0

		11/25/04		-4		-2		0		0		0		0		11/25/05		6		35		0		0		0		0		11/25/06		28		56		23		0		6		0		11/25/07		9		57		8		0		2		0		11/25/08		6		30		5		0		0		0		11/25/09		1		25		3		0		0		0		11/25/10		9		41		7		0		0		0		11/25/11		4		45		20		0		1		0		11/25/12		4		17		1		0		0		0		11/25/13		8		19		9		0		2		0		25-Nov		7		32		8		0		1		0

		11/26/04		-12		15		0		0		0		0		11/26/05		2		13		-5		0		1		0		11/26/06		9		28		3		0		0		0		11/26/07		4		21		9		0		3		0		11/26/08		3		36		2		0		0		0		11/26/09		4		36		4		0		1		0		11/26/10		11		33		3		0		0		0		11/26/11		10		31		14		0		0		0		11/26/12		4		20		3		0		0		0		11/26/13		15		35		11		0		6		0		26-Nov		5		27		4		0		1		0

		11/27/04		4		20		0		0		0		0		11/27/05		6		29		0		0		0		0		11/27/06		7		30		5		0		0		0		11/27/07		9		26		2		0		0		0		11/27/08		3		26		5		0		0		0		11/27/09		3		41		8		0		0		0		11/27/10		0		34		3		0		0		0		11/27/11		4		23		0		0		0		0		11/27/12		0		22		1		0		1		0		11/27/13		12		34		1		0		2		0		27-Nov		5		29		3		0		0		0

		11/28/04		8		26		-1		0		0		0		11/28/05		2		30		0		0		0		0		11/28/06		20		70		5		0		2		0		11/28/07		9		24		9		0		0		0		11/28/08		3		46		1		0		1		0		11/28/09		3		51		1		0		1		0		11/28/10		5		37		0		0		1		0		11/28/11		13		17		4		0		1		0		11/28/12		7		7		2		0		0		0		11/28/13		10		5		6		0		4		0		28-Nov		8		31		3		0		1		0

		11/29/04		10		13		3		0		2		0		11/29/05		3		12		0		0		0		0		11/29/06		10		58		0		0		2		0		11/29/07		8		33		-1		0		0		0		11/29/08		3		25		0		0		0		0		11/29/09		1		52		8		0		0		0		11/29/10		14		55		6		0		0		0		11/29/11		7		24		3		0		0		0		11/29/12		1		11		1		0		0		0		11/29/13		0		21		3		0		3		0		29-Nov		6		30		2		0		1		0

		11/30/04		14		32		0		0		1		0		11/30/05		6		14		0		0		1		0		11/30/06		8		52		2		0		0		0		11/30/07		7		25		13		0		0		0		11/30/08		3		22		3		0		0		0		11/30/09		1		32		-1		0		0		0		11/30/10		8		31		0		0		0		0		11/30/11		7		21		-2		0		0		0		11/30/12		3		22		1		0		0		0		11/30/13		9		15		2		0		1		0		30-Nov		7		27		2		0		0		0

		12/1/04		2		22		0		0		0		0		12/1/05		0		21		0		0		0		0		12/1/06		14		43		6		0		1		0		12/1/07		6		30		7		0		0		0		12/1/08		0		26		-2		0		0		0		12/1/09		4		26		-3		0		0		0		12/1/10		6		39		11		0		0		0		12/1/11		4		20		1		0		0		0		12/1/12		4		21		1		0		0		0		12/1/13		6		23		10		0		2		0		1-Dec		5		27		3		0		0		0

		12/2/04		-5		68		0		0		1		0		12/2/05		-1		17		0		0		0		0		12/2/06		12		75		1		0		0		0		12/2/07		9		25		-2		0		0		0		12/2/08		1		16		-1		0		0		0		12/2/09		1		43		5		0		0		0		12/2/10		6		37		5		0		0		0		12/2/11		9		28		1		0		0		0		12/2/12		5		27		0		0		0		0		12/2/13		7		33		81		0		2		0		2-Dec		4		37		9		0		0		0

		12/3/04		3		68		0		0		0		0		12/3/05		0		9		0		0		0		0		12/3/06		12		58		1		0		0		0		12/3/07		5		21		17		0		0		0		12/3/08		2		10		3		0		1		0		12/3/09		3		38		-2		0		0		0		12/3/10		3		42		2		0		0		0		12/3/11		6		30		0		0		0		0		12/3/12		2		14		1		0		0		0		12/3/13		2		24		45		0		0		0		3-Dec		4		31		7		0		0		0

		12/4/04		9		32		-1		0		0		0		12/4/05		1		15		0		0		0		0		12/4/06		13		62		4		0		0		0		12/4/07		5		23		9		0		0		0		12/4/08		0		28		0		0		0		0		12/4/09		0		34		1		0		0		0		12/4/10		1		39		11		0		0		0		12/4/11		2		33		1		0		0		0		12/4/12		3		9		0		0		0		0		12/4/13		4		9		15		0		1		0		4-Dec		4		28		4		0		0		0

		12/5/04		7		17		1		0		0		0		12/5/05		3		2		0		0		0		0		12/5/06		11		77		2		0		0		0		12/5/07		0		31		7		0		0		0		12/5/08		1		21		2		0		0		0		12/5/09		1		27		-3		0		0		0		12/5/10		2		24		2		0		0		0		12/5/11		5		31		0		0		0		0		12/5/12		0		5		1		0		0		0		12/5/13		4		11		5		0		0		0		5-Dec		3		25		2		0		0		0









































































































































BON Weekly Avg, '04-'12

		Date		Chinook		Steelhead		Coho		Sockeye		Chum		Pink

		1-Oct

USACE: USACE:
Avg from 2004-2012		2083		938		1390		0		0		2

		2-Oct		2475		941		1671		0		0		2

		3-Oct		2376		836		1633		0		0		2

		4-Oct		2314		808		1706		0		0		1

		5-Oct		1421		726		1843		0		0		3

		6-Oct		1601		762		2123		0		0		2

		7-Oct		1625		710		1974		0		0		2

		8-Oct		1633		666		1880		0		0		1

		9-Oct		1462		679		2019		0		0		2

		10-Oct		1228		550		1949		0		0		1

		11-Oct		1069		556		2172		0		0		1

		12-Oct		928		443		1689		0		0		2

		13-Oct		784		368		1726		0		0		1

		14-Oct		715		325		1609		0		0		1

		15-Oct		682		310		1674		0		0		1

		16-Oct		698		303		1706		0		0		0

		17-Oct		659		311		1627		-0		0		0

		18-Oct		667		321		1493		0		0		0

		19-Oct		464		263		1180		0		1		0

		20-Oct		417		217		1012		0		1		0

		21-Oct		393		202		932		0		1		0

		22-Oct		332		194		824		0		1		0

		23-Oct		350		193		846		0		1		0

		24-Oct		307		160		747		0		1		0

		25-Oct		274		153		572		0		1		0

		26-Oct		221		126		437		0		0		0

		27-Oct		217		126		564		0		1		0

		28-Oct		182		119		438		0		2		0

		29-Oct		180		103		424		0		2		0

		30-Oct		170		102		437		0		2		0

		31-Oct		169		114		367		0		3		0

		1-Nov		146		99		230		0		5		0

		2-Nov		140		105		164		0		4		0

		3-Nov		177		98		176		1		5		0

		4-Nov		205		101		171		0		5		0

		5-Nov		175		98		172		0		6		0

		6-Nov		153		114		145		0		6		0

		7-Nov		65		91		117		0		2		0

		8-Nov		38		65		87		0		3		0

		9-Nov		42		46		67		0		3		0

		10-Nov		44		59		51		0		2		0

		11-Nov		61		67		51		0		3		0

		12-Nov		47		81		51		0		3		0

		13-Nov		45		90		52		0		3		0

		14-Nov		33		79		70		0		2		0

		15-Nov		32		61		59		0		3		0

		16-Nov		22		73		63		0		4		0

		17-Nov		20		64		47		0		3		0

		18-Nov		20		68		43		0		1		0

		19-Nov		19		65		32		0		2		0

		20-Nov		16		64		34		0		2		0

		21-Nov		13		45		18		0		1		0

		22-Nov		12		52		17		0		2		0

		23-Nov		9		37		13		0		1		0

		24-Nov		11		29		7		0		2		0

		25-Nov		7		34		7		0		1		0

		26-Nov		4		26		4		0		1		0

		27-Nov		4		28		3		0		0		0

		28-Nov		8		34		2		0		1		0

		29-Nov		6		31		2		0		0		0

		30-Nov		6		28		2		0		0		0

		1-Dec		4		28		2		0		0		0

		2-Dec		4		37		1		0		0		0

		3-Dec		4		32		2		0		0		0

		4-Dec		4		31		3		0		0		0

		5-Dec		3		26		1		0		0		0



Mean Daily Salmonid Passage at Bonneville Dam
(2004-2012)

Chinook	41548	41549	41550	41551	41552	41553	41554	41555	41556	41557	41558	41559	41560	41561	41562	41563	41564	41565	41566	41567	41568	41569	41570	41571	41572	41573	41574	41575	41576	41577	41578	41579	41580	41581	41582	41583	41584	41585	41586	41587	41588	41589	41590	41591	41592	41593	41594	41595	41596	41597	41598	41599	41600	41601	41602	41603	41604	41605	41606	41607	41608	41609	41610	41611	41612	41613	2082.8888888888887	2474.8888888888887	2375.6666666666665	2314.2222222222222	1421.3333333333333	1600.8888888888889	1625.4444444444443	1632.6666666666667	1462	1228.1111111111111	1068.8888888888889	928.44444444444446	783.88888888888891	714.77777777777783	682.11111111111109	698.11111111111109	659	667.44444444444446	464.22222222222223	417.33333333333331	393.11111111111109	332	349.88888888888891	306.88888888888891	273.77777777777777	221.33333333333334	217.11111111111111	181.55555555555554	180.11111111111111	170.11111111111111	169	146.33333333333334	140	177.44444444444446	204.88888888888889	175.22222222222223	153.22222222222223	65.222222222222229	37.555555555555557	41.888888888888886	44.222222222222221	61.333333333333336	47.333333333333336	45.111111111111114	32.777777777777779	32.222222222222221	22	20.333333333333332	20	19.111111111111111	15.888888888888889	12.888888888888889	11.888888888888889	9.2222222222222214	11.444444444444445	7	3.8888888888888888	4	7.7777777777777777	6.333333333333333	6.333333333333333	4.4444444444444446	4.1111111111111107	4	3.7777777777777777	3.3333333333333335	Steelhead	41548	41549	41550	41551	41552	41553	41554	41555	41556	41557	41558	41559	41560	41561	41562	41563	41564	41565	41566	41567	41568	41569	41570	41571	41572	41573	41574	41575	41576	41577	41578	41579	41580	41581	41582	41583	41584	41585	41586	41587	41588	41589	41590	41591	41592	41593	41594	41595	41596	41597	41598	41599	41600	41601	41602	41603	41604	41605	41606	41607	41608	41609	41610	41611	41612	41613	938.44444444444446	941.33333333333337	835.88888888888891	808.44444444444446	726.33333333333337	761.66666666666663	710.33333333333337	665.77777777777783	678.66666666666663	550.33333333333337	556	442.55555555555554	368.44444444444446	325	310.33333333333331	302.88888888888891	310.77777777777777	321.44444444444446	263.11111111111109	217.44444444444446	201.88888888888889	193.66666666666666	193.44444444444446	160.22222222222223	153.33333333333334	125.66666666666667	126.33333333333333	119	103	102.22222222222223	114.22222222222223	99.111111111111114	105.33333333333333	98.333333333333329	100.66666666666667	98.111111111111114	113.55555555555556	90.777777777777771	64.888888888888886	45.888888888888886	58.555555555555557	67.333333333333329	80.888888888888886	90.111111111111114	79.444444444444443	60.555555555555557	73.333333333333329	63.888888888888886	67.777777777777771	65.111111111111114	64	44.666666666666664	51.555555555555557	37.333333333333336	28.555555555555557	33.777777777777779	25.888888888888889	27.888888888888889	34.222222222222221	31.444444444444443	27.888888888888889	27.555555555555557	37.333333333333336	32.222222222222221	30.555555555555557	26.111111111111111	Coho	41548	41549	41550	41551	41552	41553	41554	41555	41556	41557	41558	41559	41560	41561	41562	41563	41564	41565	41566	41567	41568	41569	41570	41571	41572	41573	41574	41575	41576	41577	41578	41579	41580	41581	41582	41583	41584	41585	41586	41587	41588	41589	41590	41591	41592	41593	41594	41595	41596	41597	41598	41599	41600	41601	41602	41603	41604	41605	41606	41607	41608	41609	41610	41611	41612	41613	1390	1671	1632.7777777777778	1705.5555555555557	1842.8888888888889	2123	1974.3333333333333	1880	2018.5555555555557	1949.1111111111111	2171.8888888888887	1688.8888888888889	1726.2222222222222	1609.2222222222222	1674	1706.3333333333333	1627.1111111111111	1492.6666666666667	1179.8888888888889	1011.5555555555555	931.55555555555554	824.11111111111109	846.44444444444446	747	572.11111111111109	436.77777777777777	564.22222222222217	438.33333333333331	423.66666666666669	437	366.77777777777777	229.55555555555554	164	176.11111111111111	170.66666666666666	172.11111111111111	145.33333333333334	117.22222222222223	86.555555555555557	67.333333333333329	50.555555555555557	51.222222222222221	51.444444444444443	52.444444444444443	69.555555555555557	59.111111111111114	62.666666666666664	47.111111111111114	42.777777777777779	31.777777777777779	34.111111111111114	17.555555555555557	17.333333333333332	13.444444444444445	6.5555555555555554	7.4444444444444446	3.6666666666666665	2.6666666666666665	2.3333333333333335	2.2222222222222223	1.7777777777777777	2.3333333333333335	1	2.4444444444444446	2.7777777777777777	1.3333333333333333	Date

Mean Daily Count






