

Fish Passage Operation and Maintenance (FPOM) Team meeting

May 8, 2014 (0900-1500)

CRITFC offices.  12th floor.

700 NE Multnomah St., Suite. 1200
Portland, Oregon 97232

Conference line: 888-675-2535
Access/Security code: 4849586  

1. Approve April FPOM minutes.  (Klatte)
2. Action Items

2.1. NWW Action Items. 
2.1.1. [Apr 14] LMN ladder repair schedule/out of criteria.  ACTION: Moody will report back to Conder about the PLC schedule and the ability to maintain criteria.
2.1.2. [Apr 14] MCN Lamprey entrance vibration issues.  ACTION: Dugger will provide a MFR after testing different methods to reduce vibration.

2.1.3. [Apr 14] LWG Thermal spill operations.  ACTION: NWW will resend the FPP change form 14LWG007.
2.2. NWP Action Items.
2.2.1. [Apr 14] BON BI bridge repair schedule heads up.  ACTION: Hausmann will draft a MOC for this item.
2.2.2. [Apr 14] JDA ArcFlash requirements and what it means for JDA-N AWS pumps.  ACTION: Zyndol will draft a FPP change form reflecting the new requirements.

2.2.3. [Apr 14] NWP weekly reports.  ACTION: Project Fisheries will include differential readings in the weekly reports.

2.3. Action items discussed later in the agenda.

2.3.1. [Apr 14]Min Gen tables and coordination.  ACTION: Klatte will discuss this with NWD and report back to FPOM in May.  STATUS: discussed later in the agenda.
2.3.2. [Apr 14] 14JDA04.  ACTION:  NWP will work with the lamprey group (Zorich) representative to try to develop some criteria to help protect the out-migration of juvenile lamprey when dewatering units.  STATUS: Zorich sent a letter of response to Mackey.  It is included with the supplemental docs for the May meeting.
3. Updates 

3.1. NWW Updates

3.1.1. MCN mechanical screen cleaner.  
3.1.2. LWG use of JDA ESBSs.  (spreadsheet sent with the agenda)

3.1.3. LWG RTS Fish Pump #3 – Returned to Service April 21
3.2. NWP Updates

3.2.1. BON Unit 11 update.  
3.2.2. BON pinniped update.  

3.2.3. BON TIES removal.  

3.2.4. WFL steelhead salvage.
3.3. Research/FFDRWG updates.  Approval letters, permits, etc located at  www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/NWP%20Research/Research.html
3.3.1. FGE mods.  

3.3.2. CRITFC AFF PIT tag detector.  (J. Fryer) Postponed until June.  
3.4. RCC update.  
	Project
	Previous day average (kcfs)
	5 day forecast average (kcfs)
	10 day forecast average (kcfs)

	LWG
	
	
	

	MCN
	
	
	

	BON
	
	
	


3.5. Lamprey updates.  
3.5.1. MCN Lamprey entrance vibration issues.  
3.5.2. BI & CI LPS count logger & telecom work still needed.

3.5.3. BON LFS/LPS.
3.6. Avian.  
3.7. Critical Infrastructure.  Presentation of the spreadsheet to occur in summer 2014.
3.8. BPA updates. 
4. Expectations of RIOG vs FPOM in relation to development of the FOP.  
5. Coordination/Notification forms (need concurrence).
5.1. 14 IHR 003 Ice Harbor Ogee & Deflector Modification 
5.2. 14TDA04 EFL AWS excavation.

5.3. 14TDA05 EFL AWS BRZ flows

5.4. 14BON08 BI bridge overlay

6. Fish Passage Plan:  The 2014 FPP website is at: http://www.nwd-wc.usace.army.mil/tmt/documents/fpp/2014/index.html. 
6.1. The following updates have been posted after printing the Final 2014 FPP:
6.1.1. BON.  Spill pattern Table BON-17 modified to show values in feet rather than gate stops.
6.1.2. TDA.  Spill pattern Table TDA-6 reformatted; values to l decimal point.
6.1.3. LGS.  Corrected table numbers in text of sections 2.11 and 2.3.1.2.g.  The spill pattern table numbers changed in 2014 when Table LGS-6 was deleted, but the text referring to the tables was not updated.  
6.2. Pending change forms - 2014:

6.2.1. 14BON001- PH2 Mid-Range Operation
6.2.2. 14LWG007 - Alternative Operations for Adult Passage

6.3. Pending change forms - 2015:

6.3.1. 15LGS001 – Unit 5 Restricted Operation (draft in development)
6.3.2. 15MCN001 – No night-time flow reduction at Oregon fish ladder entrances
7. Task Group Updates. 
7.1. TDA split flows.  (Cordie) Team members include: Bettin, Cordie, Fredricks, Klatte, Lorz, Mackey, Rerecich, Stansell, Wills.  Met on 10 April, after FPOM.  PM-E working on a 1-pager for SRWG.  Is a model trip necessary?
7.2. BON Ops group.  (Lorz).  Meeting scheduled for 7 May at 1300.  We will meet at CRITFC to update/review FPP change form 14BON001.  Updated form will be re-submitted for approval.  ACTION: NWP will find out the due date for the PNNL report. 
7.3. Avian task group.  (NWW).  Team members include: Cordie, Dugger, Fone, Fredricks, Hausmann, Madson, Roberts, Setter, Skidmore, Trachtenbarg, Zorich, and Zyndol.  Meeting held on 13 March.   Need to approve March meeting minutes. 
7.4. Sea Lion task group.  (Stansell).  Team members include: Conder, Cordie, Fredricks, Hausmann, Mackey, J. Skidmore, Whiteaker, Van der Leeuw.  
7.5. AFF mods (Rerecich).  Team members include: Benner, Fredricks, Lorz, Mackey, Meyer, Rerecich, Royer, Stephenson, Traylor, and Whiteaker.  Appendix G will be modified to reflect the recommended raking level and the recommended water elevation. 
8. Other

2
Page 2 of 2

