FPP Change Request Form

Change Request Number & Title: 14LWG007 adult spill ops thermal barrier
Revision Date: 4/11/14; Revised 4/16/14 (Pinney), 4/23/14 (Wright) 

Project: Lower Granite
Requester Name, Agency: Bill Hevlin, NOAA Fisheries
Location of Change - FPP Project and Section
Create 2.3.2.2.n Emergency operations to promote adult passage during extreme warm water conditions.  
Specific alternative spill and turbine unit operations at Lower Granite Dam, different from the Fish Passage Plan, meant to reduce adult salmon tailrace delay and/or blockage by the improvement of tailrace hydraulic conditions conducive to fish locating fishway entrances and passage up the ladder.
Three Alternative Operations Are Proposed to become part of FPP, to reduce implementation time in the event that emergency environmental conditions similar to those that occurred in 2013 re-occur, where water temperature creates an adult passage barrier. 

Proposed Changes
2.3.2.2.n. Emergency Operations for Adult Fish Passage during Extreme Warm Water Conditions.  The following operations will be implemented at Lower Granite Dam during warm water conditions to avoid or minimize temperature differentials in the adult fish ladder that may create a “thermal barrier” to adult fish passage.  These operations will remain in effect until permanent solutions are implemented as part of the Juvenile Fish Facility upgrade, currently scheduled for completion in 2016.     
When water temperatures at the adult fish trap or ladder exit pool exceed 68°F for an 8-hour period for 2 consecutive days, auxiliary pumps 1&2 will be turned on to supply the upper adult ladder with cooler water from deeper in the forebay.  This operation may be adaptively managed if necessary; however, it should be noted that ladder temps in the summer routinely exceed 68°F for several hours during the day.  (could also consider a temperature differential between ladder exit pool and tailrace junction pool exceeding 2 or 3 deg F (need to stay under 22 deg C = 71.6 deg F)? …but a temperature differential is not that influential to delay until the base water temperature in the ladder is in excess of 68-70 deg F so sticking with 68 deg F should be sufficient)
An adult passage delay or blockage will be noted if adult passage at Lower Granite Dam is lower than anticipated when compared to ongoing conversion rates from passage counts at Little Goose Dam.  CENWW-OD-T will coordinate with the Project, RCC and FPOM to initiate alternative spill and turbine operations defined below (sections n.1–n.3), beginning with Alternative 1 for a minimum of two days, or as adaptively managed through in-season coordination with FPOM and/or TMT.  If adult passage counts do not improve within two days, the project will transition to Alternative 2 for a minimum of two days, then Alternative 3 if necessary.  These alternative operations will continue until water temperature differentials are reduced and adult fish passage counts improve, at which time the project will resume normal unit priority defined in Table LWG-5 and spill operations defined in the FOP (Appendix E).     
n.1. Alternative Operation 1: 

i. Modify Unit 1 priority to first in order (1, 2, 3, then 4–6 any order);

ii. Daily from 0500–1100 (6 hours), close RSW and implement spill patterns for no RSW in Table LWG-9.  Maintain spill level as defined in the FOP (Appendix E).   

n.2. Alternative Operation 2: 
i. Modify Unit 1 priority to first in order (1, 2, 3, then 4–6 any order);
ii. Daily from 0500–1100 (6 hours), close RSW and implement spill patterns for no RSW in Table LWG-9.  Shift RSW spill, approximately 6.8 kcfs, to first available priority unit(s) within the 1% efficiency range.
iii.  Daily from 1800–2400 (6 hours), increase spill above FOP level by approximately 6.8 kcfs, not to exceed the TDG cap, to achieve average spill for the day (from 0000-2400 hours) at the FOP level.

n.3. Alternative Operation 3:  
i. Modify Unit 1 priority to first in order (1, 2, 3, then 4–6 any order);
ii. Daily from 0500–1100 (6 hours), close all spillbays 1–8.  Shift all flow from the spillway to the first available priority units within the 1% efficiency range.

iii.  Daily from 1700–0500 the following day (12 hours), increase spill above FOP level to 25 kcfs, not to exceed the TDG cap.

Justification for Change
The trigger/justification for the alternative spill operation will be when the number of adults passing Lower Granite Dam drops below anticipated fish counts based on ongoing adult conversion rate from passage counts at Little Goose Dam; which will be suggestive that delay or blockage is occurring.  

Comments from others
-----Original Message-----

From: Pinney, Chris A NWW 
Sent: Wednesday, April 16, 2014 3:05 PM
Subject: RE: revised 14 LGR 007 for review and response as to concurrence/no-concurrence 

Ann + FPOM, 

In track changes of the attached file I have the following comments for consideration in the change form that can prime discussion on spill pattern limitations at the next FPOM. Primarily, alternative 2 should also go to some modified-uniform or complete uniform spill pattern when TSW is closed even though only about 10 kcfs would be left to spill.

Thanks, Chris 
-----Original Message-----

From: Kiefer,Russell [mailto:russ.kiefer@idfg.idaho.gov] 

Sent: Friday, April 18, 2014 4:00 PM

To: Setter, Ann L NWW

Subject: RE: revised 14 LGR 007 for review and response as to concurrence/no-concurrence 

Ann,

We appreciate the effort to develop options to address adult passage delays at Lower Granite Dam, and would likely support their implementation if ladder entrance is determined to be a significant issue.

However, our experience during the summer 2013 adult passage issue and review of the technical information indicates that adult attraction to the ladder entrance was not a significant factory causing the adult passage delays.  The memo to Chris Pinney from Matt Keefer and Chris Caudill on March 24th makes it very clear that the primary problem causing the adult delays last summer was the high water temperatures in the fish ladder.  The radio-tagged adult Chinook from their study that approached Lower Granite Dam during the period of adult delay entered the fish ladder an average of 7.8 times each.  The four radio-tagged adult Chinook from their study that did not successfully pass the project entered the fish ladder an average of 35.5 times each.

The adult passage problem at Lower Granite Dam in summer 2013 appears to primarily be one of fish turning around and exiting the ladder because of warm water in the fish ladder.  As Keefer and Caudill state in their memo:  “Fishway exits to the tailrace were increasingly likely as water temperatures in the ladder warmed (Figure 2).  More than 80% of passage attempts resulted in fishway exit to the tailrace during the first period when the upper ladder temperatures rose able 22C and more than 90% of attempts resulted in exits during the warmest period.”  This clearly indicates that the solution to this problem is reducing water temperatures in the ladder system.

Therefore, IDFG does not support this change form, because it primarily does not address elevated water temperatures in the fish ladder.

IDFG does support the plan to utilize auxiliary pumps 1 & 2 to reduce water temperatures in the fish ladder, and recommend the Corps identify emergency pumps that could be quickly rented if a ladder temperature passage issue occurs this summer.

We look forward to working with the Region on a long term solution,

Russ Kiefer

-----Original Message-----

From: Pinney, Chris A NWW 
Sent: Thursday, April 24, 2014 2:58 PM
To: FPOM
Subject: RE: draft May FPOM agenda - DO NOT PRINT - (UNCLASSIFIED)

FPOM,

For your review for discussion at next FPOM in regards to LLA Change Form for low flow/high water temperature operational alternatives is Matt Keefer's memo on prelim/draft radio-tag Chinook response to 2013 July-September operations and ladder temperature differential in-season management at Lower Granite Dam. Full Draft report for Chinook and prelim steelhead analysis is due in June. Matt's annual AFEP Review ppt can be consulted for some prelim results on Bonneville-tagged steelhead passing Lower Granite during the July-September timeframe.

Thanks, Chris 

[image: image1.emf]N

BGR

8GR

CGR

DGR

TGR

1GR

RSW

1st spillbay

2nd spillbay

3rd spillbay

4th spillbay

5th spillbay

2GR

Count 

window

Fish trap

Fence

Underwater radio antenna

Temperature logger

Yagi aerial radio antenna

1

2

3

4

5


Lower Granite Dam: Preliminary July-September Chinook passage, 24 March 2014
To: Chris Pinney, Walla Walla District USACE.

From:  Matthew Keefer and Christopher Caudill 
Study objectives

This is a preliminary summary of the University of Idaho water temperature monitoring at Lower Granite Dam in 2013.  Our objectives were to: 1) monitor water temperatures in the fish ladder of Lower Granite Dam; 2) associate water temperature with the behavior and passage of radio-tagged adult and jack Chinook salmon; and 3) assess the effects of turbine 1 and 2 discharge on the distribution of Chinook salmon approach and entry behaviors at the dam.  The data presented here are for salmon detected at Lower Granite Dam in July-August, 2013. 

Methods: Radiotelemetry

Adult and/or jack salmon were radio-tagged at Bonneville and Ice Harbor dams.  Six hundred adult spring–summer Chinook and 300 jack spring–​summer Chinook salmon were collected and tagged at Bonneville Dam and released downstream.  Another 300 adult spring Chinook salmon were collected and tagged at Ice Harbor Dam and released ~4 km upstream from Ice Harbor Dam at Levey Park.  

Of the combined 1,200 Chinook salmon radio-tagged in 2013, 47 (4%) were detected at Lower Granite Dam in July and/or August.  This sub-sample included 29 jack and 11 adult ‘summer’ Chinook salmon tagged at Bonneville, 1 spring adult tagged at Bonneville Dam, and 6 adults tagged at Ice Harbor.   Telemetry data for the migrants detected in July-September were used in this preliminary evaluation of salmon behavior at Lower Granite Dam during the high temperature period.  The north Powerhouse and south-shore fishway entrances, transition area, and top-of-ladder had underwater radiotelemetry antennas in 2013 and the tailrace was monitored with two aerial antennas (Figure 1).  

[image: image4.png]Universityofidaho

College of Natural Resources

Department of Fish and Wildlife Sciences

875 Perimeter Drive MS 1136
Moscow, ID 83844-1136

Phone: 208-885-6434

Fax: 208-885-9080
fish_wildlife@uidaho.edu
www.uidaho.edu/cnr/fishwild




Figure 1.  Location of water temperature loggers and radiotelemetry antennas deployed inside the Lower Granite Dam fishway in 2013.  (Not to scale.)

Objective 1: Temperature monitoring

Water temperatures in the Lower Granite fish ladder were collected from 4 June through 30 September.  Five loggers (Onset Hobo ProV2) recorded hourly temperatures and were deployed approximately 0.3 meters from the bottom of the fish ladder at five locations: 1) near the south entrance, 2) lower transition pool area, 3) upper transition pool area, 4) upstream of fish trap, and 5) at exit fish ladder exit (Figure 1).  

Preliminary results from the water ladder temperature loggers indicate a temperature difference between the south ladder entrance and the rest of the fish ladder during the warm summer months.  On average, July-August mean daily temperatures near the south ladder entrance were 2.58 °C cooler than the top of the fish ladder (Figure 2).  The maximum daily average temperature we recorded (23.8 °C) was near the fish ladder exit on 24 July.  

[image: image2.emf]1 Jul 8 Jul 15 Jul 22 Jul 29 Jul 5 Aug 12 Aug 19 Aug 26 Aug

Fishway temperature (

o

C)

17

18

19

20

21

22

23

24

Proportion of entries that resulted in exit to tailrace

0.3

0.4

0.5

0.6

0.7

0.8

0.9

1.0

Near south entrance

Ladder top

Total events

0

10

20

30

40

50

Entries

Approaches

Unique Chinook

0

2

4

6

8

Entered fishway

Approached fishway

    Figure 2.  Numbers of unique radio-tagged Chinook salmon that were detected approaching and entering the Lower Granite Dam fishway (top), the total numbers of approach and entry events (middle), and the mean daily water temperatures inside the fishway (bottom).   Blue circles in bottom panel show the proportion of the radio-tagged salmon that exited to the tailrace after entering the fishway (5-d moving average).
Objective 2: Chinook salmon behavior in relation to fishway temperature

In total, the 47 radio-tagged salmon approached Lower Granite fishways 738 times, entered 366 times, and exited to the tailrace 315 times between 1 July and 10 September.  Forty-three of the 47 (91%) fish eventually passed the dam.  The majority of the fishway use behaviors occurred in July, with relatively little activity during or after the high temperature event from 19-26 July (daily means at the top of the fishway > 22° C; Figure 2).   The latest dam passage event was on 31 July.    

Fishway exits to the tailrace were increasingly likely as water temperatures in the ladder warmed (Figure 2).  More than 80% of passage attempts resulted in fishway exit to the tailrace during the first period when the upper ladder temperature rose above 22° C and more than 90% of attempts resulted in exits during the warmest period.  Temperatures in the lower ladder were ≤ 20° C during the study period.

Thirty-two salmon had telemetry records suitable for calculating passage time from first fishway approach to pass the dam.  The median passage time for the group was 0.49 d (mean = 0.95 d).  Median times by passage date suggested that warmer temperatures were associated with slower passage (Figure 3).  Fish that passed before the first 22° C date (9 July) had a median time of 0.33 d, those that passed after the 9th had a median of 1.23 d.  

The four salmon that did not pass Lower Granite Dam entered the fishway 142 times.  Their final detections were at Lower Granite Dam or in the Lower Granite tailrace on 10 July, 20 July, 9 September, and 10 September.  
Objective 3: Chinook salmon behavior in relation to Turbine 1 & 2 discharge

Of 737 inferred fishway approaches, 20% were at the north spillway opening, 24% were at the north powerhouse opening, and 56% were at the south powerhouse opening (Table 1).  Note that some of the fish assigned to the south powerhouse may have entered at unmonitored locations along the face of the powerhouse collection channel.  The percentages of approach events did not dramatically vary across Turbine discharge categories.  However, relative use of the south powerhouse opening was lower when there was zero discharge from Turbine 1 (~50%) than when there was discharge from Turbine 1 (~67%).

There were 360 fishway entrance events, including 26% at the north spillway, 26% at the north powerhouse, and 48% at the south powerhouse (Table 2).  There was more variability in which openings were used in relation to Turbine discharge.  For example, ~35% of entry events were at the south powerhouse opening when there was zero discharge from Turbine 1, versus 67% when there was discharge.  More salmon entered at the north spillway opening when there was higher discharge from Turbine 2 (Table 2).


[image: image3.emf]1 Jul 8 Jul 15 Jul 22 Jul 29 Jul 5 Aug 12 Aug 19 Aug 26 Aug

Fishway temperature (

o

C)

17

18

19

20

21

22

23

24

Passage time (d, first fishway approach to pass dam)

0

1

2

3

4

5

6

7

Near south entrance

Ladder top

Total events

0

10

20

30

40

50

Entries

Approaches

Unique Chinook

0

2

4

6

8

Entered fishway

Approached fishway

    

Figure 3.  Numbers of unique radio-tagged Chinook salmon that were detected approaching and entering the Lower Granite Dam fishway (top), the total numbers of approach and entry events (middle), and the mean daily water temperatures inside the fishway (bottom).   Blue circles in bottom panel show Chinook salmon passage time (d) from first fishway approach to pass the dam.

Table 1.  Distributions of where radio-tagged Chinook salmon approached fishway openings at Lower Granite Dam in July-September, 2013 in relation to mean daily discharge (kcfs) from Turbines 1 and 2.  See Figure 1 for monitored locations.

	Discharge (kcfs)
	
	Distribution (% of attempts)

	Turbine 1
	Turbine 2
	n
	N spill
	N PH
	S PH

	0
	0
	6
	0
	33
	67

	0
	0-10
	101
	19
	26
	55

	0
	>10
	355
	26
	26
	48

	0-10
	0
	69
	4
	29
	67

	0-10
	0-10
	93
	15
	13
	72

	0-10
	>10
	9
	33
	11
	56

	>10
	0
	71
	9
	24
	68

	>10
	0-10
	33
	27
	18
	55


Table 2.  Distributions of where radio-tagged Chinook salmon entered fishway openings at Lower Granite Dam in July-September, 2013 in relation to mean daily discharge (kcfs) from Turbines 1 and 2.  See Figure 1 for monitored locations.

	Discharge (kcfs)
	
	Distribution (% of entries)

	Turbine 1
	Turbine 2
	n
	N spill
	N PH
	S PH

	0
	0
	1
	0
	0
	100

	0
	0-10
	33
	21
	27
	52

	0
	>10
	184
	36
	32
	32

	0-10
	0
	31
	26
	16
	58

	0-10
	0-10
	58
	5
	19
	76

	0-10
	>10
	6
	50
	17
	33

	>10
	0
	29
	7
	21
	72

	>10
	0-10
	18
	28
	17
	56


Preliminary conclusions

This dataset is relatively small, with fish concentrated in early July before the onset of the warmest water temperatures in 2013.  Therefore, it is difficult to draw strong conclusions from the data regarding either temperature or turbine effects.  The relative abundance of jacks versus adults also makes it difficult to compare the 2013 results to results from previous years.

With those caveats, the passage time and exit-to-the-tailrace (fishway fallout) data do suggest that warm temperatures and the large temperature differential (ΔT) between the lower and upper fishway resulted in slower Chinook salmon passage.  This is very consistent what we have found in much broader analyses of the ΔT ladder effect at Snake River dams (Caudill et al. 2013).   Some salmon did make multiple passage attempts during the warm period and this contributed to slower passage times at the project.  The four non-passing fish all encountered fishway temperatures > 21° C.

The brief analysis of turbine effects indicated that salmon are attracted to enter the south end of the Lower Granite fishway when Turbine 1 is operated.  Fish used other openings more frequently when Turbine 1 had zero discharge.  Please note that the preliminary analyses presented here did not consider multivariate or interactive effects of discharge and water temperature on salmon behavior.

References

Caudill, C. C., M. L. Keefer, T. S. Clabough, G. P. Naughton, B. J. Burke, and C. A. Peery. 2013. Indirect effects of impoundment on migrating fish: temperature gradients in fish ladders slow dam passage by adult Chinook salmon and steelhead. PLOS ONE:e85586.

Record of Final Action
�


Intent is to avoid impacts to adults from higher rates of spill during daytime hours and to stay within TDG cap (typically around 25-26k in mid-July-Aug).


�


Or??  Intent is to avoid impacts to adults from higher rates of spill during daytime hours and to stay within TDG cap (typically around 25-26k in mid-July-Aug).





14LWG007 - Page 1 of 10

_1460184944.unknown

_1460184945.unknown

