Fish Passage Operation and Maintenance (FPOM) Team meeting

11 September 2014 0900-1400

CRITFC offices.  Columbia Room on the 12th floor.

700 NE Multnomah St., Suite. 1200

Portland, Oregon 97232

Conference line: 888-675-2535	Access/Security code: 4849586

Documents may be found at: http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/

- Approve August FPOM minutes.  (Klatte)

- Action Items

  - NWW Action Items.

    - [May 14] MCN mechanical screen sweep.  ACTION: Dugger will provide an update later in the fall after ETS has completed scoping alternatives.

    - [Aug 14] Noise/vibration task group.  ACTION: Setter will develop a group to look at the impacts of noise and vibration on fish passage.

    - [Aug 14] Fish counting methods in NWW.  ACTION: Update NWW fish counting techniques so it is clear if counting is video or visual at LMN and IHR (Moody).

  - NWP Action Items.

    - [Jun 14] WFL gate operation.  ACTION: Hausmann will report back after they exercise the gates in September.

    - [Jun 14] TDA-E buffer for fishermen.  ACTION: Kostow said there is an effort between ODFW and WDFW to get consistent rules.  She will check on that process and report back to FPOM.  STATUS: still working towards consistency.  Mapping the fishing areas occurred last week.

    - [Aug 14]BON ROV inspection.  ACTION: Hausmann will propose an inspection of the north monolith once the ROV is back if it is before the start of the fall Chinook run.

- Updates

  - NWW Updates.

    - LWG - rented generator operation and pumps shutdown procedures

  - NWP Updates

    - BON Unit 11 update.

    - BON split flows operation.

    - AFF picket lead operation.

    - TDA-N fish count station improvements.

    - JDA spill gate inspection 8-19 September.

  - Research/FFDRWG updates.  Approval letters, permits, etc located at  www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/NWP%20Research/Research.html

    - FGE testing.

    - CRITFC AFF PIT tag detector.  (J. Fryer) Postponed until October.

  - RCC update.

| Project | Previous day average (kcfs) | 5 day forecast average (kcfs) | 10 day forecast average (kcfs) |
| --- | --- | --- | --- |
| LWG |  |  |  |
| MCN |  |  |  |
| BON |  |  |  |

  - Lamprey updates.

  - Avian.

  - Critical Infrastructure.  Presentation of the spreadsheet in the fall.

  - BPA updates.

- Coordination/Notification forms (need concurrence).

  - 14JDA13 hilton valve removal

  - 14MCN22 Replacing Floating Orifices at McNary Dam

  - 14IHR09 Ice Harbor Dam Study 6.2.1. update

  - 14LGS13 Unit Exciter Repair and testing

- TDA-E low flow test. (Cordie)

- Fish Passage Plan:  The 2015 FPP draft sections and change forms are online at: http://www.nwd-wc.usace.army.mil/tmt/documents/fpp/2015/index.html.

  - Pending change forms - 2015:

    - 15MCN002 – Work Near Fishway. Pending.  NWW cannot support this language change at this time.  Fredricks strongly disagrees with NWW.  Fredricks and Setter disagreed on whether construction projects have been coordinated through FFDRWG and other environmental compliance routes.  Setter said the claims about noise are pure conjecture.  Klatte made it clear that NWP would not be joining in this battle.  Setter said she is against putting language in the FPP that doesn’t get implemented.  Fredricks said it does get implemented and often.  He said it is a trigger for more discussion.  Dugger said most construction isn’t going to cause avoidance for fish.  He said he doesn’t ever remember such a thing coming up for NWP.  Lorz jumped in and said it happens all the time and it is important.  One example for NWP is the BI bridge replacement.  Setter has no support in NWW for the language and she was tasked with bringing back the justification for the language.

    - 15IHR001 – Work Near Fishway.  Pending.  NWW cannot support this language change at this time.  Much of FPOM strongly disagrees with NWW.

    - 15IHR002 – Adult Counting Method. (Moody).

    - 15LMN001 – Work Near Fishway.  Pending.  NWW cannot support this language change at this time.  Much of FPOM strongly disagrees with NWW.

    - 15LMN002 – Adult Counting Method. (Moody).

    - 15LGS003 – Work Near Fishway.  Pending.  NWW cannot support this language change at this time.  Much of FPOM strongly disagrees with NWW.

    - 15LWG001 – Work Near Fishway.  Pending.  NWW cannot support this language change at this time.  Much of FPOM strongly disagrees with NWW.

    - 15AppD001 – JDA Tagged Lamprey Release.  Pending.  Most of FPOM is ok with this but Lorz would like to check with McIlraith before final approval.  Forebay is fine, the verification is for release in the navlock.  Zorich said this change form would just allow continuation of what is currently occurring.

    - 15AppJ002 – MCN JFF Protocols >70°F.  Pending.  Dugger had concerns about using the sample holding tank.

    - 15AppL001 – Avian Monitoring & Deterrence Plans (Setter) (draft in development)

- Task Group Updates.

  - BON Ops. (Lorz) Team members include: Benner, Bettin, Fredricks, Hausmann, Lut, Mackey, Meyer, Rerecich, Stansell, Wills.  Met on 25 June.

  - Avian task group.  (NWW).  Team members include: Cordie, Dugger, Fone, Fredricks, Hausmann, Madson, Roberts, Setter, Skidmore, Trachtenbarg, Zorich, and Zyndol.  Meeting held on 13 May.   Met on 1 July.

  - TDA split flows.  (Cordie) Team members include: Bettin, Cordie, Fredricks, Klatte, Lorz, Mackey, Rerecich, Stansell, Wills.  Met on 15 May.  Next meeting is immediately following the 12 June FPOM meeting.  Conference call on 3 September.

  - AFF mods (Rerecich).  Team members include: Benner, Fredricks, Lorz, Mackey, Meyer, Rerecich, Royer, Stephenson, and Whiteaker.  Appendix G will be modified to reflect the recommended raking level and the recommended water elevation.

  - Pinniped Task Group.  (van der Leeuw).  Will re-start in September.

  - NWW construction caused impacts to fishways task group.  (Setter and Conder).  Team members include: Conder, Cordie, Fredricks, Hevlin, Lorz, Mackey, Setter, and others as needed.