Fish Passage Operation and Maintenance (FPOM) Team meeting

09 April 2015 0900-1400

CRITFC offices.

700 NE Multnomah St. Suite. Portland, Oregon 97232

Conference line: 888-675-2535	Access/Security code: 4849586

Documents may be found at: http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/

- Approve March meeting minutes. (Klatte)

- Action Items

  - NWW Action Items.

    - [Mar 15] Snake River condition monitoring.  ACTION: Bailey will schedule a teleconference with FPOM once the new contractor has been selected

    - [Mar 15] Winter steelhead surface passage.  ACTION: Fryer will draft a scope and the Region will help shape that scope.  Wertheimer will connect with Fryer to see where their efforts over-lap.

    - [Mar 15] Fishway dewatering SOPs.  ACTION: Project Biologists will send their dewatering SOPs to FPOM for review.

    - [Mar 15] Benner asked if the adults removed for broodstock before the count window at LWG should be added back into the ladder counts.  FPOM deferred to TAC.  ACTION: Lorz will talk to Stuart Ellis.

  - NWP Action Items.

    - [Mar 15] Fishway dewatering SOPs.  ACTION: Project Biologists will send their dewatering SOPs to FPOM for review.  STATUS: TDA dewatering plans are updated on the website.  JDA dewatering SOPs have been sent to Mackey and will be updated on the website soon.

    - [Mar 15] AFF mods (BON Fisheries).  Team members include: Benner, Fredricks, Lorz, Mackey, Meyer, Rerecich, Royer, and Whiteaker.  It has been suggested this Task Group can be removed.  This task group may go to inactive status AFTER an after action report (from 2009 until 2014) is provided to FPOM.  ACTION: Rerecich and Hausmann will collaborate.

  - Completed Action Items or to be discussed later in the agenda.

    - [Mar 15] TDA unit outages.  Bettin requested to coordinate an outage for units 1-4 in May.  FPOM requested a MOC.  ACTION: Bettin will draft a MOC for this outage.

- Updates

  - NWW Updates.

    - Upcoming maintenance/construction/research activities.

    - LWG Rental pump update.  This will remain an update until complete.

  - NWP Updates

    - Upcoming maintenance/construction/research activities.  Includes already coordinated MOCs.

      - 14TDA13 Back up AWS survey.

      - 15BON02 T11 and T12 outages (updates 14BON82).  T12 will need to be out a week after T11 returns in November 2015.

      - 14BON83 WS Fish View Building roof.

      - 14BON84 ITS end gate and WG1.

    - BON Fish Unit trashrake.

    - TDA spill bay 9 trunnion pin.

    - JDA spill bay 15 repair.

    - JDA TSW opening.

    - JDA Avian lines.

  - Research/FFDRWG updates. www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/NWP%20Research/Research.html

  - RCC update.

Table 1. RCC flow forecast.

| Project | Previous day average (kcfs) | 5 day forecast average (kcfs) | 10 day forecast average (kcfs) | Projected Peak |
| --- | --- | --- | --- | --- |
| LWG |  |  |  |  |
| MCN |  |  |  |  |
| BON |  |  |  |  |

  - Lamprey updates.

  - Avian.

  - Critical Infrastructure.  Schedule a meeting in August.  NWP and NWW would be split.

  - BPA updates.

- Coordination/Notification forms (need concurrence/discussion)

  - 15BON02 T12 outage in November.

  - 15TDA02 BPA outages

  - 15JDA02 MFR  MU9 draft tube dewatering delay

  - LMN U1 (MOC coming).  Unit 1 is OOS and will remain so until work to overhaul and return to Kaplan functionality is undertaken.  MOC still being drafted.  Setter reported they are still having internal discussions about this work.  Conder asked about Unit 2.  Setter said there are discussions about U2.  U2 hasn’t shown any issues however, it needs a six year overhaul, but there are discussions about what maintenance is critical.  Conder said he feels it is important to have either U1 or U2 running at LMN.

  - LGS.  Removing debris from upstream of units 1 and 2.

  - 15LWG003 MFR Tailrace oil sheen.  Hevlin asked if this is going to be common, if the pumps can be shut off if oil is seen.  Fredricks asked why there is oil in the hub.  Bettin said since the unit will return to Kaplan, the oil has to remain in there to prevent rust.

  - 15LWG004.  Will be updated.  Pending.

  - 15LWG005.  Pending.

- Fish Passage Plan:  The Final 2015 FPP is online at: http://www.nwd-wc.usace.army.mil/tmt/documents/fpp/2015/index.html.  New change forms have been added since the last FPOM meeting.

  - Change forms - 2015 (pending further review):

    - 15BON006	– PH2 Mid-Point Operation Dates.  Pending.

  - New FPP change forms (since last FPOM meeting):

  - Potential FPP change forms.

    - BON split flows.  Additional trigger to operate more units at PH1.

    - Appendix B – Transport.  Revise truck transport minimums if supported by data analysis to determine likely effects, including frequency and duration.  Wagner will request NOAA Montlake to look at the data.

    - Appendix C – Load Shaping Guidelines.  Needs to be updated and reconciled with project-specific sections of the FPP.  This is a new task group.

    - Appendix J – Smolt Monitoring Protocols.  Should include protocols for smolt condition monitoring at all projects.  Fredricks said he would like to see an evaluation of the condition data collected to determine if we are doing the minimum monitoring effort to satisfy the requirements of the BiOp.  Lorz reported that the oversight committee met and started discussing current monitoring and needs for monitoring.  Fredricks said the SMP is different than the intent of this potential change form.  This change form is to address the BiOp condition monitoring required from the Action Agencies.  This is a new task group.

- Task Group Updates.

  - Condition monitoring.  (Lorz, Conder).  Team members include: Benner, Bettin, Fredricks, Mackey, Morrill, Setter.

  - Load Shaping Guidelines (Bettin).  Team members include: Fredricks, Mackey, Wright.

  - Avian Hazing (Zorich).  Team members include: Conder, Fredricks, Lorz, Mackey, Setter, Wertheimer.  Meeting on 12 February to discuss hazing effectiveness evaluation.

  - BON Ops. (Lorz) Team members include: Benner, Bettin, Fredricks, Hausmann, Lut, Mackey, Meyer, Rerecich, Skalicky, Wertheimer.  Met after January FPOM.  Change form still pending review and approval.

  - TDA split flows.  (Cordie) Team members include: Bettin, Cordie, Fredricks, Klatte, Lorz, Lut, Mackey, Rerecich, Skalicky, Wertheimer.  Tentatively scheduled to meet after the May 2015 FPOM.

  - AFF mods (BON Fisheries).  Team members include: Benner, Fredricks, Lorz, Mackey, Meyer, Rerecich, Royer, and Whiteaker.  It has been suggested this Task Group can be removed.  This task group may go to inactive status AFTER an after action report (from 2009 until 2014) is provided to FPOM.  ACTION: Rerecich and Hausmann will collaborate.