Fish Passage Operation and Maintenance (FPOM) Team meeting

13 August 2015 0900-1400

CRITFC offices.

700 NE Multnomah St. Suite. Portland, Oregon 97232

Conference line: 888-675-2535	Access/Security code: 4849586

Documents may be found at: http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/

- Approve July meeting minutes. (Setter)

- Action Items

  - NWW Action Items

    - [Jul 15] 15 LWG 015 Fish Barge Schedule Change.  ACTION:Wright will work with Bailey to get the FPP language changed to a date range so this will not be an issue in future years.

  - NWP Action Items.

    - [Jul 15] Video counting. ACTION: Wertheimer will show video and provide a list of stations where video could go now.

    - [Jul 15] BON ITS gates.  ACTION: Hausmann will conduct the test of dropping 1A to 68’ and leaving 1B at 70’.

    - [Jun 15]TDA adult flows.  ACTION: Mackey will schedule a separate meeting to further discuss this issue after the UI report is available and reviewed.

- Updates

  - NWW Updates.

    - Upcoming maintenance/construction/research activities.

      - LWG Doble testing.

      - NWW FPOM OUTAGES schedule

    - MCN log bronc.

    - MCN fish pump 2 shaft crack

    - LWG construction update.

    - RSW status.

  - NWP Updates

    - Upcoming maintenance/construction/research activities.  Includes already coordinated MOCs.

      - 15BON02 T11 and T12 outages.

      - 14BON83 WS Fish View Building roof.

      - 14BON84 ITS end gate and WG1.  PH1 ITS RTS at 1500 on 10 August.

      - Mid-season ROV inspections

    - BON ITS gates.

    - TDA spill bay 9 trunnion pin.

    - TDA ITS ogee modifications.

    - TDA-N rock wall.

    - JDA inspection of orifices.

    - JDA-N AWS pumps.

  - Research/FFDRWG updates. www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/NWP%20Research/Research.html

  - RCC update.

Table 1. RCC flow forecast.

| Project | Previous day average (kcfs) | 5 day forecast average (kcfs) | 10 day forecast average (kcfs) | Projected Peak |
| --- | --- | --- | --- | --- |
| LWG |  |  |  |  |
| MCN |  |  |  |  |
| BON |  |  |  |  |

  - Lamprey updates.  (Zorich)

    - Night Count difficulties.

  - Pinniped Update.  (van der Leeuw)

  - Avian.

  - Critical Infrastructure.  Mackey will schedule a meeting to discuss TDA fish infrastructure.

  - BPA updates.

- Coordination/Notification forms (need concurrence/discussion)

  - BON MFRs 15BON54-69.

  - TDA MFRs 15TDA10-11.

  - Revised 15TDA05 Railroad rail removal.

  - 15TDA08 transformer installation.  Pending.

  - 15JDA08 lamprey mort

  - 15JDA09 Sturgeon in MU15.

  - 15 IHR 010 Turbine Unit Priority Change for Research Equipment Install/Removal.  Pending.

  - 15 IHR 011 Turbine Unit Priority – Low flows

  - 15 IHR 012 Stilling basin hydrographic survey

- Fish Passage Plan:  The Current 2015 FPP and Change Forms are online at: http://www.nwd-wc.usace.army.mil/tmt/documents/fpp/.

  - Pending FPP Change Forms.

    - 15IHR008 – Low Flow Spill Patterns.

    - 15LMN004 – Low Flow Spill Patterns

  - New FPP Change Forms.

    - 15AppG002 – Lamprey Trapping at >70°F

  - Potential FPP change forms.

    - BON split flows.  Additional trigger to operate more units at PH1.  Draft provided by Fredricks on 9 July 2015.

    - Appendix B – Transport.  Revise truck transport minimums if supported by data analysis to determine likely effects, including frequency and duration.  Wagner will request NOAA Montlake to look at the data.

- Task Group Updates.

  - New Task Groups.

    - BON minimum spill.  (Fredricks and Lorz).  Team members include: Bettin, Ebner, Hausmann, Mackey, Wright.

    - Load Shaping Guidelines (Bettin).  Team members include: Fredricks, Mackey, Wright.  Bettin is still figuring out if he is allowed to edit Appendix C.

  - Active Task Groups.

    - Adult counting. (Wertheimer and Moody)

    - Condition monitoring.  (Lorz, Conder).  http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/Task%20Groups/Task%20Group%20Condition%20Monitoring/

      - Team members include: Benner, Bettin, Chockley, Fredricks, Mackey, Morrill, Setter.

      - Met on 11 June 2015.

    - TDA adult flows.  (Cordie) http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/Task%20Groups/Task%20Group%20TDA%20split%20flows/

      - Team members include: Bettin, Cordie, Fredricks, Lorz, Lut, Mackey, Rerecich, Skalicky, Wertheimer.  ACTION: Mackey will schedule a separate meeting to further discuss this issue after the UI report is available and reviewed.

  - Task Groups that really want to be inactive but still have an Action Item.

    - AFF mods (BON Fisheries).  http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/Task%20Groups/Task%20Group%20BON%20AFF/

      - Team members include: Benner, Fredricks, Lorz, Mackey, Meyer, Rerecich, Royer, and Whiteaker.  This task group may go to inactive status AFTER an after action report is provided to FPOM.