Fish Passage Operation and Maintenance (FPOM) Team meeting

12 February 2015 0900-1400

CRITFC offices.

700 NE Multnomah St., Suite. Portland, Oregon 97232

Avian Task Group meeting – 1230 - 1400

Conference line: 888-675-2535	Access/Security code: 4849586

Documents may be found at: http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/

- Approve January FPOM minutes.  (Klatte)

- Action Items

  - NWW Action Items.

    - [Jan 15] 14DWR01 Unit 3 rehab.  ACTION: Lorz said FPAC will discuss the TDG issues and work on the hatchery concerns.

    - MOC’s and Outages-requested by Bill Hevlin

  - NWP Action Items.

    - [Jan 15] Pinniped meeting.  ACTION: Hausmann will send out the information to Wertheimer and van der Leeuw.

  - Completed Action Items or to be discussed later in the agenda.

    - [Dec 14] MCN debris.  ACTION: Fredricks asked MCN to develop a debris management plan for 2015.  STATUS: this will be discussed at the 12 February FPOM meeting.

    - [Jan 15] 14DWR01 Unit 3 Rehab.  ACTION: NWW will update the MOC and re-distribute to FPOM for comments.  All comments must be back to NWW by 22 January.  STATUS: complete.

    - [Jan 15] 14BON84 ITS end gate and WG1 repair.  ACTION: Hausmann will need to update the MOC with more information – this should include a risk assessment of what flows could be, powerhouse capacity, ability to reduce the schedule.

    - [Jan 15] Avian hazing effectiveness evaluation.  ACTION: FFU will continue to work on developing a method to evaluate hazing effectiveness at each project.  STATUS: to be discussed under Avian Updates and the Avian Task Group meeting.

    - [Jan 15] Avian hazing effectiveness evaluation.  ACTION: Klatte will talk to Environmental Planning about looking at lethal take again.  STATUS: to be discussed under Avian Updates and the Avian Task Group meeting.

    - [Jan 15] BON Ops Task Group.  ACTION: Bettin and Wright will work on updating the change form and getting it back to FPOM before 22 January.  STATUS: complete

- Updates

  - NWW Updates.

    - Upcoming maintenance/construction/research activities.

    - LWG trap requested by T. Lorz

    - LWG Unit 1 update.  Crane work still on schedule?-request by T. Lorz

    - LMN PLC Programming-request by T. Condor

    - Snake River condition monitoring – request by T. Lorz

  - NWP Updates

    - Upcoming maintenance/construction/research activities.  Includes already coordinated MOCs.

      - 14BON82 T11 and T12 outages.

      - 14BON83 WS Fish View Building roof.

    - BON Unit 11 update.

    - BON Fish Unit trashrake.

    - BON DSM2 Orifice Flushing.

    - TDA north fishway rock wall repairs.

    - TDA spill bay 9 trunnion pin.

    - TDA fishway log boom installation.

    - JDA spill bay 15.

  - Research/FFDRWG updates. www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/NWP%20Research/Research.html

    - BON FGE

    - JDA-S Weirs

  - RCC update.

Table 1. RCC flow forecast.

| Project | Previous day average (kcfs) | 5 day forecast average (kcfs) | 10 day forecast average (kcfs) | Projected Peak |
| --- | --- | --- | --- | --- |
| LWG |  |  |  |  |
| MCN |  |  |  |  |
| BON |  |  |  |  |

  - Lamprey updates.

  - Avian.  Avian Task Group meeting on 12 February, after FPOM.

    - Hazing/performance standards.

  - Critical Infrastructure.  Schedule a meeting at TDA Westrick Room?

  - BPA updates.

- Coordination/Notification forms (need concurrence/discussion)

  - 14BON84 PH1 ITS end gate and WG1 repair.   ACTION: Hausmann will need to update the MOC with more information – this should include a risk assessment of what flows could be, powerhouse capacity, ability to reduce the schedule.

  - 15BON01 UI hydraulic analysis in BI serpentine weirs

  - 15 IHR 001 Ice Harbor Turbine Intake Characterization Study – Trumbo

  - 15 IHR 002 – Ice Harbor Appendix A Doble Testing

  - 15 IHR 003 Unit 5 head gate cylinder replacement

  - 15 LWG 001 – S. Fielding

  - NWW Outage MOC document

- Fish Counts.

  - Necessity of differentiating clipped versus unclipped jacks.  (Wertheimer, et al).

  - Winter counting schedule. (FPAC reps)

- TDA ITS winter operation. (Wertheimer, et al)

- MCN Draft Debris Management plan. (Dugger)

- Fish Passage Plan:  The 2015 FPP draft sections and change forms are online at: http://www.nwd-wc.usace.army.mil/tmt/documents/fpp/2015/index.html.  New change forms have been added since the last FPOM meeting.

  - Change forms - 2015 (pending further review):

    - 15BON002 – Turbine Start Up Operation.  Pending. STATUS 29-Jan-2015: Hausmann provided more details: “…of that hour, less than 20 minutes are outside the 1% band. There is no "speed-no-load" component to this testing. The units are always loaded.”

    - 15BON003 – Table BON-7 DSM Orifice Control.  Approved with the recommendation that the table be replaced with a paragraph describing how the system was designed to operate.  STATUS 30-Jan-2015: Hausmann added language to the change form as requested.

    - 15BON006	– PH2 Mid-Point Operation Dates.  Pending.  ACTION ITEM: Lorz said he would ask Chockley to take a look at any data that may be available and see how often units ran in the upper end of 1% and if there is a difference in descaling. STATUS 30-Jan-2015: Wright provided FPC (Benner) with 5-minute outflow data for Units 1-18 in years 2006-2012.  STATUS 4-Feb-2015: Bettin revised the change form to add the lower 1% range during the period April 1-July 31.

    - 15TDA001	– Table TDA-4 Unit Priority.  Approved as long as there are not transformer issues.  STATUS 4-Feb-2015: Cordie created a table of ITS operations (see new change form 15TDA004).

    - 15TDA003 – Fish Lock.  Approved, pending more info on fish lock hydraulics. ACTION ITEM: Cordie will provide FPOM with the requested info.

  - New FPP change forms (since last FPOM meeting):

    - 15OVE001 – FPOM Coordination.

    - 15TDA004 – New Table of ITS Operations.

    - 15AppB00315 App B 003 – Notification Criteria.

    - 15AppB00415 App B 004 – Collection Facility Operations

  - Potential FPP change forms.

    - BON split flows.  Additional trigger to operate more units at PH1.

    - Appendix B – Transport.  Revise truck transport minimums if supported by data analysis to determine likely effects, including frequency and duration.  Wagner will request NOAA Montlake to look at the data.

    - Appendix C – Load Shaping Guidelines.  Needs to be updated and reconciled with project-specific sections of the FPP.

    - Appendix J – Smolt Monitoring Protocols.  Should include protocols for smolt condition monitoring at all projects.

- Task Group Updates.

  - AFF mods (BON Fisheries).  Team members include: Benner, Fredricks, Lorz, Mackey, Meyer, Rerecich, Royer, and Whiteaker.

  - Avian Hazing (Zorich).  Team members include: Conder, Fredricks, Lorz, Mackey, Setter, Wertheimer.  Meeting on 12 February to discuss hazing effectiveness evaluation.

  - BON Ops. (Lorz) Team members include: Benner, Bettin, Fredricks, Hausmann, Lut, Mackey, Meyer, Rerecich, Skalicky, Wertheimer.  Met after January FPOM.  Change form still pending review and approval.

  - Noise impacts task group.  (Setter and Conder).  Team members include: Conder, Cordie, Fredricks, Hevlin, Lorz, Mackey, Setter, and others as needed.  Change forms approved.

  - Pinniped Task Group.  (van der Leeuw).  Presented at the January FPOM meeting.

  - TDA split flows.  (Cordie) Team members include: Bettin, Cordie, Fredricks, Klatte, Lorz, Mackey, Rerecich.  Two new docs posted to the task group folder (150212 TDA Adult east vs north thru sept 10 and 150212 EAST ladder observations).