Fish Passage Operation and Maintenance (FPOM) Team meeting

09 July 2015 0900-1400

CRITFC offices.

700 NE Multnomah St. Suite. Portland, Oregon 97232

Conference line: 888-675-2535	Access/Security code: 4849586

Documents may be found at: http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/

- Approve June meeting minutes. (Setter)

- Action Items

  - NWW Action Items

    - [Jun 15] Doble testing will take LWG out for a week (10 – 14 August 2015).  Hevlin suggested closing the RSW and going to a uniform patter during that week.  This should be better attraction to the entrances.  Unit 5 will be at speed no load.  FPOM was in agreement with this.  ACTION: FPOM was in agreement with this but will also review the spill  pattern with no TSW and modify if needed due to limited flow from the powerhouse (5 kcfs) to make sure they agree with this action.

  - NWP Action Items.

    - [Jun 15]TDA split flows.  ACTION: Mackey will schedule a separate meeting to further discuss this issue after the UI report is available and reviewed.

    - [Jun 15] B-Branch north entrance gate repair.  ACTION: Hausmann will write this up in a MOC.

    - [Jun 15] 15BON02 T11 and T12 outages.  No change.  Bettin pointed out  this hasn’t been entered into the generation outage file yet.  ACTION: Hausmann will follow up.

    - [Mar 15] BON split flows.  Additional trigger to operate more units at PH1.  ACTION: Fredricks requested Hausmann get something on paper and he will review it when he gets back in town.   STATUS:

    - [Mar 15] AFF mods (BON Fisheries).  Team members include: Benner, Fredricks, Lorz, Mackey, Meyer, Rerecich, Royer, and Whiteaker.  It has been suggested this Task Group can be removed.  This task group may go to inactive status AFTER an after action report (from 2009 until 2014) is provided to FPOM.  ACTION: Rerecich and Hausmann will collaborate.  STATUS: Rerecich reported he will be able to send out the AAR by Monday morning to the Task Group.

  - Completed Action Items or to be discussed later in the agenda.

- Updates

  - NWW Updates.

    - Upcoming maintenance/construction/research activities.  NWW provided a calendar of outages.  ( updated graph this month).

    - MCN log bronc.

    - LWG Rental pump update.

    - LWG JFF sunshades temperature data (Trachtenbarg, Pinney).

  - NWP Updates

    - Upcoming maintenance/construction/research activities.  Includes already coordinated MOCs.

      - 15BON02 T11 and T12 outages.  No change.  Bettin pointed out  this hasn’t been entered into the generation outage file yet.  ACTION: Hausmann will follow up.

      - 14BON83 WS Fish View Building roof.  Completion date pushed to 31 August.

      - 14BON84 ITS end gate and WG1.

    - TDA spill bay 9 trunnion pin.

    - JDA orifice gates.

    - TDA ITS ogee modifications.  The ice trash sluiceway outfall consist of ~15’ drop as is exits the powerhouse into Westrick Park. This waterfall creates spray across the roadway and icy conditions in the winter. One proposal to reduce spray is to create an ogee crest, illustrated by the area in black.

    - JDA-N AWS pumps.

    - BON ITS gates.

    - BON minimum spill.

  - Research/FFDRWG updates. www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/NWP%20Research/Research.html

    - NWP FFDRWG met on 18 June.  On 23 June, the BON JMF switchgate went to bypass for approximately 1 hour at 1300; this was to facilitate collection of PIT tags from the sump upstream of the separator bar area.

  - RCC update.

Table 1. RCC flow forecast.

| Project | Previous day average (kcfs) | 5 day forecast average (kcfs) | 10 day forecast average (kcfs) | Projected Peak |
| --- | --- | --- | --- | --- |
| LWG |  |  |  |  |
| MCN |  |  |  |  |
| BON |  |  |  |  |

  - Lamprey updates.  (Zorich)

    - JDA-N submersible pumps.

  - Pinniped Update.  (Van der Leeuw)

  - Avian.  Boat sharing between TDA and JDA.

  - Critical Infrastructure.  Schedule a meeting in August.  NWP and NWW would be split.

  - BPA updates.

- Coordination/Notification forms (need concurrence/discussion)

  - 15BON12 MFR AFF lamprey mort.

  - 15BON13 MFR WS Chinook jack mort.

  - 15BON14 MFR AFF lamprey mort.

  - 15BON15 MFR BI LPS mort.

  - 15BON16 MFR WS lamprey and sockeye morts.

  - 15BON17 MFR CI lamprey mort.

  - 15BON18 MFR AFF Chinook mort.

  - 15BON19 MFR CI lamprey mort.

  - 15BON20 MFR AFF lamprey and salmonid morts.

  - 15BON21 MFR AFF sockeye and lamprey morts.

  - 15BON22 MFR AFF lamprey, sockeye, and Chinook morts.

  - 15BON23 Sockeye salvage from WS FV6-9

  - 15BON24 MFR AFF lamprey mort.

  - 15BON25 MFR AFF lamprey and sockeye morts.

  - 15BON26 MFR AFF lamprey morts.

  - 15BON27 MFR BI lamprey morts.

  - 15BON28 MFR WS FV6-9 sockeye mort.

  - 15BON29 MFR CI lamprey mort.

  - 15BON30 MFR WA LPS grating mort.

  - 15BON31 MFR AFF lamprey and sockeye morts.

  - 15BON32 MFR AFF lamprey, sockeye, and Chinook morts.

  - 15BON33 MFR CI lamprey mort.

  - 15BON34 MFR WA Shore sockeye mort.

  - 15BON35 MFR BI crowder lamprey morts.

  - 15BON36 MFR AFF lamprey sockeye morts.

  - 15BON37MFR WS FV6-9 lamprey morts.

  - 15BON38 MFR AFF lamprey and sockeye morts.

  - 15BON39 MFR BON PH2 gatewell sturgeon mort.

  - 15BON40 MFR AFF lamprey mort.

  - 15BON41 U18 outage.

  - 15TDA08 transformer installation.

  - 15 LMN 02 Transformer Maintenance and Testing

  - 15 LMN 03 Transformer Grounding Disconnect Switch

  - 15 IHR 009 – Turbine unit priority during low flows.

  - 15 IHR 010 Turbine Unit Priority Change for Research Equipment Install/Removal

  - 15 LWG 015 Fish Barge Schedule Change

- Fish Passage Plan:  The Current 2015 FPP is online at: http://www.nwd-wc.usace.army.mil/tmt/documents/fpp/2015/index.html.

  - Pending FPP change forms:

    - 15IHR008 - Low Flow Spill Patterns.

    - 15LMN004 - Low Flow Spill Patterns.

    - 15LWG004 - Low Flow Spill Patterns

  - Potential FPP change forms.

    - BON split flows.  Additional trigger to operate more units at PH1.

    - Appendix B – Transport.  Revise truck transport minimums if supported by data analysis to determine likely effects, including frequency and duration.  Wagner will request NOAA Montlake to look at the data.

- Task Group Updates.

  - New Task Groups.

    - Load Shaping Guidelines (Bettin).  Team members include: Fredricks, Mackey, Wright.  Bettin is still figuring out if he is allowed to edit Appendix C.

  - Active Task Groups.

    - TDA split flows.  (Cordie) http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/Task%20Groups/Task%20Group%20TDA%20split%20flows/

      - Team members include: Bettin, Cordie, Fredricks, Lorz, Lut, Mackey, Rerecich, Skalicky, Wertheimer.  ACTION: Mackey will schedule a separate meeting to further discuss this issue after the UI report is available and reviewed.

      - Rerecich said there are three UI reports out for review and one of them is for TDA.  The steelhead specific report will be out in September.

    - Condition monitoring.  (Lorz, Conder).  http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/Task%20Groups/Task%20Group%20Condition%20Monitoring/

      - Team members include: Benner, Bettin, Chockley, Fredricks, Mackey, Morrill, Setter.

      - 11 June 2015 Task Group meeting.  Attendees: Conder, Dehart, Fredricks, Lorz, Mackey, Martinson, Moody, Morrill, Setter, Skiles, van Dyke.

      - Fredricks provided his 11 June memo detailing what he believes is the minimum condition monitoring needed.  Fredricks stressed that he wants to establish the minimum condition monitoring at the projects, recognizing that the SMP index monitoring protocols may go above and beyond the minimum condition monitoring needs.  He wants these protocols in the FPP so in the event SMP goes away or modifies their program, USACE still needs to meet minimum condition monitoring.

      - Setter said the only place not reporting is IHR.  She believes a contract would be the most efficient way of staffing IHR.  Dehart said FPC could set IHR up with the program and protocols.  LMN SMP/Blue Leaf is collecting IHR data right now.

      - Dehart explained that FPC and Blue Leaf made arrangements so that Blue Leaf works under the supervision of FPC.  This was needed since FPC holds the permit for fish handling at the projects.  The group talked about funding and how money travels between BPA, USACE, and FPC.  Setter said she is concerned that BPA likely won’t pick up the transportation monitoring.  Dehart said meshing the SMP with condition monitoring is possible but it takes time to work through all of the steps to set up changes in the BPA work plan and getting funding organized.

    - Adult counting. (Wertheimer and Moody)

      - Video counting meeting scheduled for 9 July after FPOM.

  - Task Groups that really want to be inactive but still have an Action Item.

    - AFF mods (BON Fisheries).  http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/Task%20Groups/Task%20Group%20BON%20AFF/

      - Team members include: Benner, Fredricks, Lorz, Mackey, Meyer, Rerecich, Royer, and Whiteaker.  This task group may go to inactive status AFTER an after action report is provided to FPOM.  ACTION: Rerecich and Hausmann will collaborate.