Fish Passage Operation and Maintenance (FPOM) Team meeting

11 June 2015 0900-1400

CRITFC offices.

700 NE Multnomah St. Suite. Portland, Oregon 97232

Conference line: 888-675-2535	Access/Security code: 4849586

Documents may be found at: http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/

- Approve May meeting minutes. (Setter)

- Action Items

  - NWW Action Items

    - [May 15] 15MCN 05 North Powerhouse Entrance Weir Malfunctions.  Johnson said he will check to make sure checking that the alarms are on during operator inspections.  Fredricks said if necessary, we can add language in the FPP.  ACTION: Johnson will talk with the operators about checking the alarms and report back to FPOM.

  - NWP Action Items.

    - [May 15] 14BON84 ITS end gate and WG1.  ACTION: Hausmann will provide an updated MOC.

    - [Mar 15] BON split flows.  Additional trigger to operate more units at PH1.  ACTION: Fredricks requested Hausmann get something on paper and he will review it when he gets back in town.

    - [Mar 15] AFF mods (BON Fisheries).  Team members include: Benner, Fredricks, Lorz, Mackey, Meyer, Rerecich, Royer, and Whiteaker.  It has been suggested this Task Group can be removed.  This task group may go to inactive status AFTER an after action report (from 2009 until 2014) is provided to FPOM.  ACTION: Rerecich and Hausmann will collaborate.  STATUS: Rerecich and BON Fisheries have started a draft.  Lorz suggested talking with the researchers so they can get their input on paper.

  - Completed Action Items or to be discussed later in the agenda.

    - [May 15] BPA updates.  Operating one unit on the 115KV line.  ACTION: Bettin will draft a MOC and bring it back to FPOM.  STATUS: completed

- Updates

  - NWW Updates.

    - Upcoming maintenance/construction/research activities.  NWW provided a calendar of outages.

      - LWG Unit 1 timeline.  Bridge crane work to be completed in September.

      - LMN Unit 1 timeline.  LMN won’t start until January 2016.

    - MCN log bronc.

    - LWG Rental pump update.

    - Fish Transport.

  - NWP Updates

    - Upcoming maintenance/construction/research activities.  Includes already coordinated MOCs.

      - 15BON02 T11 and T12 outages.

      - 14BON83 WS Fish View Building roof.

      - 14BON84 ITS end gate and WG1.

    - TDA spill bays 1-9.

    - BON B-branch entrance gate repair.

  - Research/FFDRWG updates. www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/NWP%20Research/Research.html

    - NWP FFDRWG meeting will be 18 June.

    - NWW FFDRWG met on 28 May.

  - RCC update.

Table 1. RCC flow forecast.

| Project | Previous day average (kcfs) | 5 day forecast average (kcfs) | 10 day forecast average (kcfs) | Projected Peak |
| --- | --- | --- | --- | --- |
| LWG |  |  |  |  |
| MCN |  |  |  |  |
| BON |  |  |  |  |

  - Lamprey updates.

  - Pinnipeds.

  - Avian.

  - Critical Infrastructure.  Schedule a meeting in August.  NWP and NWW would be split.

  - BPA updates.

- Coordination/Notification forms (need concurrence/discussion)

  - 15BON05 MFR AFF picket leads

  - 15BON06 CI FV5-4 repair

  - 15BON09 MFR BON AFF lamprey morts

  - 15BON10 MFR AFF Chinook mort

  - 15TDA04 Back up AWS construction.

  - 15TDA05 Railroad rail removal

  - 15TDA06 MFR fish unit forced outage 2

  - 15TDA07 35 ton gantry crane

  - 15JDA03 MFR MU4 gatewell morts

  - 15IHR05 Line 2 Disconnect maintenance and U4 thrust bearing oil pump replacement

  - 15LMN02 Transformer maintenance and testing

- Fish Count Improvements (FFU)

  - TDA count station.

  - Adult Fish Counting new contract.

- Fish Passage Plan:  The Current 2015 FPP is online at: http://www.nwd-wc.usace.army.mil/tmt/documents/fpp/2015/index.html.

  - Pending FPP change forms:

    - 15BON006 – PH2 Mid-Range Dates.  Pending finalization of Task Group revisions.  Lorz and Fredricks are satisfied with the change form as revised to capture the Task Group agreement.

    - 15TDA006 – Sluice Outage Time (Cordie).  Pending. Fredricks does not give concurrence.  This work can only occur during the day.  Fredricks would like to have further discussion.  TDA is getting more aggressive about completing the plating of the orifices.  This will be carried over for further discussion once Fredricks gets back in the office.  Cordie will take a closer look at the schedule to see how many might be completed outside the winter work window.

  - Potential FPP change forms.

    - BON split flows.  Additional trigger to operate more units at PH1.

    - Appendix B – Transport.  Revise truck transport minimums if supported by data analysis to determine likely effects, including frequency and duration.  Wagner will request NOAA Montlake to look at the data.

- Task Group Updates.

  - New Task Groups.

    - Load Shaping Guidelines (Bettin).  Team members include: Fredricks, Mackey, Wright.  Bettin is still figuring out if he is allowed to edit Appendix C.

  - Active Task Groups.

    - TDA split flows.  (Cordie) http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/Task%20Groups/Task%20Group%20TDA%20split%20flows/

      - Team members include: Bettin, Cordie, Fredricks, Lorz, Lut, Mackey, Rerecich, Skalicky, Wertheimer.  Tentatively scheduled to meet after the June 2015 FPOM.

    - Condition monitoring.  (Lorz, Conder).  http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/Task%20Groups/Task%20Group%20Condition%20Monitoring/

      - Team members include: Benner, Bettin, Chockley, Fredricks, Mackey, Morrill, Setter.  Fredricks drafted a memo detailing what he believes is the minimum condition monitoring needed.  He would like the Task Group to define what is needed for monitoring and reporting, what condition means, and then draft a change form so this information is included in FPP Appendix J.  First meeting will be after the 11 June FPOM.

      - Mensik provided an update on how the new contractor is working with FPC/PSMFC.  She said it is all going well.  No major problems.

    - Adult counting. (Wertheimer and Moody)

  - Task Groups that really want to be inactive but still has an Action Item.

    - AFF mods (BON Fisheries).  http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/Task%20Groups/Task%20Group%20BON%20AFF/

      - Team members include: Benner, Fredricks, Lorz, Mackey, Meyer, Rerecich, Royer, and Whiteaker.  This task group may go to inactive status AFTER an after action report is provided to FPOM.  ACTION: Rerecich and Hausmann will collaborate.

    - BON Ops. (Lorz) http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/Task%20Groups/Task%20Group%20BON%20unit%20operating%20range/

      - Team members include: Benner, Bettin, Fredricks, Hausmann, Lut, Mackey, Meyer, Rerecich, Skalicky, Wertheimer.