Fish Passage Operation and Maintenance (FPOM) Team meeting

12 November 2015 0900-1400

CRITFC offices.

700 NE Multnomah St. Suite. Portland, Oregon 97232

Conference line: 888-675-2535	Access/Security code: 4849586

Documents may be found at: http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/

- Approve October meeting minutes. (Mackey)

- Action Items

  - NWW Action Items

    - [15 Oct] NWW outages.  ACTION: Send update to Mackey to post.  Color coordinate and add horizontal shading to better distinguish.

    - [15 Oct] LGS temperature monitoring.  ACTION: Pinney will provide a diagram of the tailrace locations.

  - NWP Action Items.

    - [Jun 15]TDA adult flows.  ACTION: Mackey will schedule a separate meeting to further discuss this issue.  Status: This meeting is scheduled after November FPOM.

    - [15 Oct] JDA sturgeon issues.  ACTION: Zyndol will provide a diagram of the gatewell.

    - [15 Oct] Critical Infrastructure.  Gibbons will schedule a meeting to discuss TDA fish infrastructure.  Action: Gibbons to schedule with TDA

- Updates

  - NWW Updates.

    - Upcoming maintenance/construction/research activities.

      - FPOM OUTAGES available on the web site.

      - MCN FOGs up to date maintenance at MCN.

    - Report back to S. Bettin on:

      - 2015 LGR rental pump cost

      - Cost of electrical design and implementation

      - Timeframe to purchase pumps

  - NWP Updates

    - Upcoming maintenance/construction/research activities.  Includes already coordinated MOCs.

      - 15BON02 T11 and T12 outages.

      - 15BON06 CI fish valve repair

      - 15BON84 CI dewatering

      - 15BON86 Powerhouse priority switching

      - NWP winter maintenance schedules (available online)

    - TDA spill bay 9 trunnion pin

    - TDA F2 early outage

    - JDA-N AWS testing.

    - JDA avian line break

  - Research/FFDRWG updates. www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/NWP%20Research/Research.html

  - RCC update.

Table 1. RCC flow forecast.

| Project | Previous day average (kcfs) | 5 day forecast average (kcfs) | 10 day forecast average (kcfs) | Projected Peak |
| --- | --- | --- | --- | --- |
| LWG |  |  |  |  |
| MCN |  |  |  |  |
| BON |  |  |  |  |

  - Pinniped Update.

  - Lamprey updates.

  - Avian.

  - Critical Infrastructure.  Gibbons and Cordie are putting together the TDA fish infrastructure.

  - BPA updates.

- Coordination/Notification forms (need concurrence/discussion)

  - 15BON87 PH1 main unit breaker replacement

  - 15TDA12 fishlock stranding

  - 15TDA13 Rail removal

  - 15JDA12 MU1 digital governor testing

  - 15 IHR 015 Lower South Shore Fish Ladder Bulkhead Replacement (Brian V). Needs final approval from FPOM  for December  work.

  - 15 IHR 16 – Fish trap installation to finish PIT detection capability (Don Warf?)

- Fish Passage Plan:  The Current 2015 FPP and Change Forms are online at: http://www.nwd-wc.usace.army.mil/tmt/documents/fpp/.

  - Pending FPP Change Forms. Pushed out until testing low flows at ERDC (Sept 21)

    - 15IHR008 – Low Flow Spill Patterns.  Pending.

    - 15LMN004 – Low Flow Spill Patterns.  Pending.

  - New FPP Change Forms.

  - Potential FPP change forms.

    - B2 Turbine blade angle.  Fredricks said there will be one.  It will be a soft constraint. There is a strong recommendation from COE-ERDC staff that the lower 1% is adverse for fish passage.  Fredricks and Meyer will produce a report (distributed October 13).

    - Appendix B – Transport.  Revise truck transport minimums if supported by data analysis to determine likely effects, including frequency and duration.  Wagner will request NOAA Montlake to look at the data.

- Task Group Updates.

  - New Task Groups.

    - BON minimum spill to maintain good B2CC egress.  (Fredricks and Lorz).  Team members include: Bettin, Ebner, Hausmann, Mackey, Wright.  Report from Laurie, waiting for ERDC information

      - ERDC trip was the week of 21 September.

        - Fredricks said they did not look at this at ERDC.  ACTION: Mackey to follow-up, O&M needs to fund the model

    - Load Shaping Guidelines (Bettin).  Team members include: Fredricks, Mackey, Wright.  Bettin is still figuring out if he is allowed to edit Appendix C (last modified in 1995).  FPOM believes this will be delayed until next year.

  - Active Task Groups.

    - Adult counting. (Wertheimer and Moody)  http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/Task%20Groups/Task%20Group%20Fish%20Counting/  contracting issues are getting resolved, cost issues and contracting; 1 year and 2 option years (3 year contract); new technology may allow a change in process

      - Lorz asked for a report on how TDA worked.  Orientation issues with lighting, decreasing lighting fish settled down; one more test in the fall ACTION: Mackey will follow-up with FFU

    - Condition monitoring.  (Lorz, Conder).  http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/Task%20Groups/Task%20Group%20Condition%20Monitoring/

      - Team members include: Benner, Bettin, Chockley, Fredricks, Mackey, Morrill, Setter.

      - This group will meet after the December FPOM meeting.  Review memo and prepare to discuss.  IHR, Lorz/Conder; (more to come in December)

    - TDA adult flows.  (Cordie) http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/Task%20Groups/Task%20Group%20TDA%20split%20flows/

      - Team members include: Bettin, Cordie, Fredricks, Lorz, Lut, Mackey, Rerecich, Skalicky, Wertheimer.

      - Rerecich talked with UI and there were RT steelhead present during the test period.  The data may help understand broad movements of fish during the test but may not help determine the more localized response near the thalweg and shelf between the north ladder and the spillwall. This group will meet after the November FPOM meeting