OFFICIAL COORDINATION REQUEST FOR 

NON-ROUTINE OPERATIONS AND MAINTENANCE

COORDINATION TITLE- 15BON87PH1 main unit breaker replacement.
COORDINATION DATE-  3 November 2015
PROJECT-  Bonneville Lock and Dam
RESPONSE DATE- preferably by FPOM on 12 November, but NLT 17 November.
Description of the problem - The installation of the Main Unit Breakers for Bonneville Powerhouse 1 Bank 9/10 will be delayed.  The plan is for the Bank 9/10 outage to start on 4 January 2016, and to be complete on 30 April 2016.

Type of outage required – Bank 9/10 is fed by Units 9 and 10.  These units will be out of service.
Impact on facility operation – North end priority units will not be available.  The next available units will be operated.  This may not be much of an impact since PH2 will b e the priority powerhouse during the entire outage period.  The ITS will remain operational with the automated gates open over U10.
Dates of impacts/repairs – Units 9 and 10 will be out of FPP criteria from 1 March through 30 April. 
Length of time for repairs – Units 9 and 10 will be out of service from 4 January through 30 April.  
Expected impacts on fish passage – From 4 January through 29 February the fish impacts are expected to be minimal.  This is during winter maintenance and PH2 will be the priority powerhouse during this time.
From 1 March through 30 April – 

Downstream migrants – minimal impact.  The ITS will remain in operation with the chain gates set to FPP criteria.  The north units will not be available to provide ideal egress conditions, however, once spill begins on 10 April, the majority of juveniles will pass through the spillway, the B2CC, and PH2.  
Upstream migrants (including bull trout) – PH2 will be the priority powerhouse during this time so the majority of fish will pass through the Washington Shore fishway.  Below is the eleven year average historical fish counts for Bradford Island.  Fish numbers are relatively low until spill starts on 10 April. 
Figure 1. BON 10 year average, 2004-2013, juvenile salmonid passage.  

[image: image1.png]BON 10 Year Average (2004-2013) Juvenile
Salmonid Passage

50000
45000 I
40000 I

Al

"
g 30000

13

E 25000 I;AW Coho

% 20000 Sockeye
E

15000 /I ——steelhead

10000
j/ == Chinook Yearling





Data provided by FPC.  
Figure 2. BON 6 year average, 2009-2015, Subyearling Chinook

[image: image2.png]Index of Subyearling Chinook

BON 2009-2015 Daily Average Chinook
Subyearling

350000

300000 /

250000

200000

150000 = BON 2009-2015 Daily
Average Chinook
Subyearling

100000

50000
\_r

0 — u u u T T u

X L L X L L £ L L
,@’b ,@’b I@’b X“’b Xb’b ;'Q R.Q f‘Q RQ
A NI S AR

Date





*Spring Creek Hatchery discontinued their March releases of 6 million fish after 2008.  A 10 year average would not be an accurate reflection of current conditions.  Data provided by PSMFC.
Figure 3. BON 10 year average, 2006-2015, Adult Chinook
[image: image3.png]Average Number of Chinook

Bradford Island 10 Year Average Adult
Chinook

3500

3000

~
I
=}
S}

2000

1500

1000

=10 Year Avg. for Adult

A Chinook

500

)
'/W

0

Y
&
N

5
,v‘o

L N
N
W

£
S
N

N R
ISP A
< ST T

A
Date





Figure 4. BON 10 year average, 2006-2015, Adult Chinook

[image: image4.png]Avgerage Number of Steelhead

Bradford Island

10 Year Avg. for Adult Steelhead

35

30

25

15

. AP
d VA

i PO

5

0 T T T

X X L X
,@’b 9@ /@’b /@’b
AR

»

RS S R S Y
A S
SRS

Date

=10 Year Avg. for Adult
Steelhead





Comments from agencies

Final results
Please email or call with questions or concerns.
Thank you, 

Karrie
Karrie Gibbons
NWP Operations Division Fishery Section

Acting Columbia River Coordination Biologist
Karrie.m.gibbons@usace.army.mil 
