Fish Passage Operation and Maintenance (FPOM) Team meeting

8 December 2016 9:00-14:00

Chinook Room (12th floor), CRITFC Office

700 NE Multnomah St. Suite. Portland, Oregon 97232

Conference line: 888-675-2535	Access/Security code: 4849586

Documents may be found at: http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/

- Approve November Meeting Minutes (Mackey)

- Action Items

  - NWW

  - NWP

    - [Nov 16] BON split flows Action: Fredricks will send out his draft FPP change form to Mackey and Kovalchuk for review. Status:

    - [Nov16] BON SLEDS (Fredricks) ACTION: Fredricks will create his draft FPP change form and members will comment before sending to Wright. Status:

  - Completed Action Items or to be discussed later in the agenda

    - [Nov 16] MOCs fish impact analysis Action:  Fredricks will draft an FPP change form with the minimum criteria for the fish impact section. Status: Completed

    - [NOV 16] BON WA SH early outage work schedule (16BON116) Action: Royer will send a priority work list.

    - [Nov 16] BON T11 / T12 (16BON14) Action: Baus will send out a new teletype without the corner collector running during the two week outage. Status: Completed

    - [Nov 16] JDA STS condition Action: Zyndol will create an MFR to send out to the region so everyone is aware of the current situation. Status: Completed

    - [Oct 16] 15TDA08 transformer/installation (Walker). Action: Walker will update the MOC with the new dates. Status: The schedule is still changing so no MOC. Walker will update when the schedule is solidified.

    - [Oct16] Fish Counts and Web Posting (FFU). ACTION: Wertheimer will put together a press release about the situation. Status: Not completed and now it is too late. FPC did a memo for the public.

    - [Oct 16] FCRPS temperature monitoring. If there is evidence that Bonneville, The Dalles and John Day forebays do not stratify then the USGS data would be acceptable.  ACTION:  Lundell will provide the FFU data to FPOM. Status:  information posted to http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/2016_FPOM_MEET/2016_OCT/

    - [Oct 16] Winter Maintenance Schedule. ACTION: BON has posted their winter maintenance schedule but TDA and JDA need to send their schedules to Kovalchuk and Mackey for posting. Status: schedules posted to http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/Plans%20lists%20charts/

- Updates

  - NWW

    - Upcoming maintenance/construction/research activities. [FPOMOUTAGES]

      - Long term path MCN fish pumps (McDonald)

      - MCN juvenile warm weather temperature collection handout updated

  - NWP

    - Upcoming maintenance/construction/research activities.

      - FGE Mods.

      - BON PIT TAG room

      - BON T11 / T12 (16BON14)

      - BON LFS repairs. (16BON11)

      - BON B-Branch erosion (16BON107)

      - BON WA SH Dewatering and work schedule (16BON116)

      - BON EAL testing (16BON10) Royer

      - TDA AWS Construction (16TDA10)

      - TDA fish unit rehab

    - BON FOG Bulkheads

    - JDA STS crane failure

    - JDA STS condition

    - JDA South fishway AWS pump 1 funding

    - JDA-N lubrication

    - Winter dewatering activities

      - BON Washington shore dewatering

      - TDA dewatering of east ladder

      - JDA JBS and north fish ladder dewatering

  - Research/FFDRWG updates. www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/NWP%20Research/Research.html

  - RCC update

| Project | Previous day average (kcfs) | 5 day forecast average (kcfs) | 10 day forecast average (kcfs) | Projected Low/Peak (kcfs) and date. |
| --- | --- | --- | --- | --- |
| LWG |  |  |  |  |
| MCN |  |  |  |  |
| BON |  |  |  |  |

Table 1. RCC flow forecast

  - BPA update

  - Pinniped update

  - Lamprey update

  - Avian update

    - TDA (Cordie)

    - JDA (Zyndol)

    - MCN

  - Fish Count posting

- PH1 new trash rack design (Royer)

- Coordination/Notification forms (need concurrence/discussion)

  - 16 MCN 018 MFR Side dewatering brush

  - 16 IHR 011 MFR South shore AWS pumps temporarily turned off

  - 16BON119 MOC CI crowder installation

  - 16BON120 MOC CI crowder repair

  - 16JDA07 Dual Ladder Outage

  - 16LWG13

- Fish Passage Plan:  The Current 2016 FPP and Draft 2017 FPP Change Forms are online at: http://www.nwd-wc.usace.army.mil/tmt/documents/fpp/.

  - Pending FPP Change Forms.

    - 17OVE001 – MOC Fish Impacts Section (Fredricks)

    - 17BON003 – Nighttime Lamprey Operations. Discussed at Oct FFDRWG and Nov FPOM. Pending further discussion with Tackley and McIlraith.

    - 17BON005 – Oil Spill Response. (Hausmann). Pending from November.

    - 17MCN001 Updated spill patterns with no TSWs. (Setter). Discussed at Nov FPOM and FFDRWG.

    - 17LWG001 – Forebay Exit Cooling Pumps. (Setter). Revised and emailed May 16.  STATUS: Will revisit at the beginning of 2017.

  - New FPP Change Forms

    - 17AppA001 – Doble Testing Schedule. (Setter)

- Task Group Updates.

  - BON minimum spill to maintain good B2CC egress.  (Fredricks and Lorz).  Team: Bettin, Ebner, Hausmann, Mackey, Rerecich, Wright. Date for test selected?

  - Hazmat response.  (Cordie).  Team: Baus, Bettin, Conder, Fredricks, Hausmann, Lorz, Mackey, Wright, Zyndol.  Next meeting after January FPOM. Coast Guard and EPA do not have COE on NW Area Plan Consultation. Conder will send contact info to Mackey and Setter for coordination.