Fish Passage Operation and Maintenance (FPOM) Team meeting

11 February 2016 0900-1400

CRITFC Offices

700 NE Multnomah St., Suite 1200. Portland, Oregon 97232

Conference line: 888-675-2535	Access/Security code: 4849586

Documents may be found at: http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/

- Approve January meeting minutes (Mackey)

- Action Items

  - NWW Action Items

    - [Jan 16] MCN FOGS. ACTION: Setter and Johnson will come up with a multi-year plan for FOG rehab and distribute it for the Feb FPOM meeting. Johnson will send Fredricks the 1985 MCN report with FOG passage data.

    - [Jan 16] DWR degassers. ACTION: The DWR hatchery will redo the graph removing outlier points, Setter will distribute and it’ll go on the website.

  - NWP Action Items.

    - [Jan 16] Unit priority for PH1 when the main unit breaker is OOS.  ACTION: Hausmann will set up a visit for FPOM to observe PH1 operations in early March.

    - [Jan 16] BON CI subsidence. ACTION: Hausmann will put together an MOC.

    - [Jan 16] BON Weir 68 Bleed-off. ACTION: Hausmann will update the BON dewatering plans to include use of the Weir 68 Bleed-off valve during WA-shore-only operation.

    - [Jan 16] BON BI count station lamprey mods. ACTIONS: Hausmann will put the potential mods together in a MOC.

  - Completed Action Items or to be discussed later in the agenda.

    - [Jan 16] Wasco PUD at MCN. ACTION: Martinson will provide an update at the next FPOM with proposed ladder operations. STATUS: discussed under NWW updates.

    - [Jan 16] LWG diversion gate update. ACTION: Pinney and Holdren will work with the researchers and report back with trapping activity information. STATUS: discussed under NWW updates.

    - [Jan 16] TDA Avian lines. ACTION: Cordie will provide FPOM updates. STATUS: discussed under NWW updates.

- Updates

  - NWW Updates.

    - Upcoming maintenance/construction/research activities.  FPOM OUTAGES schedule available on the web site.

    - Wasco PUD at MCN. (Martinson)

    - LWG diversion gate update.  (Holdren, Pinney)

    - LGS temperature monitoring. (Pinney)

    - Log bronc at MCN. (Setter)

  - NWP Updates

    - Upcoming maintenance/construction/research activities.  Includes already coordinated MOCs.

      - 15BON87 PH1 main unit breaker replacement.

      - BON winter maintenance update. (Hausmann)

      - TDA winter maintenance update. (Cordie)

      - JDA winter maintenance update. (Zyndol)

    - NWP Project oil spill plans – FPOM website under Jan 2016.

    - BON CI subsidence. (Hausmann)

    - BON FOG rehab. (Hausmann)

    - TDA trunion pin 9.

    - TDA under-roadway and count station lighting. (Cordie)

    - JDA-S void assessment. (Zyndol)

  - Research/FFDRWG updates. www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/NWP%20Research/Research.html

  - RCC update.

Table 1. RCC flow forecast

| # Project | # Previous day average (kcfs) | # 5 day forecast average (kcfs) | # 10 day forecast average (kcfs) | # Projected Peak |
| --- | --- | --- | --- | --- |
| # LWG |  |  |  |  |
| MCN |  |  |  |  |
| BON |  |  |  |  |

  - Pinniped updates.

  - Lamprey updates.

  - Avian.

    - TDA avian lines. (Cordie)

    - JDA avian lines. (Zyndol)

  - BPA updates.

- Coordination/Notification forms (need concurrence/discussion)

  - 16BON02 MOC Bradford Island crowder mods for lamprey_updated.

  - 16BON03 MOC Blown AWS grating at PH2CC diffuser C4_updated.

  - 16BON04 MFR Fish unit floating times for December 2015.

  - 16BON05 MOC Spillway ROV.

  - 16BON06 MOC B2CC opening date.

  - 13 LWG 17 Juvenile Fish Collection Channel Upgrade – Update 08Feb2016.

  - 15 LWG 025  LGR Lower JBS Primary Outfall Construction – Revised 08Feb2016.

  - 16 LWG 02 Lower Granite Dam Adult Ladder Return to Service Date.

- Fish Passage Plan:  The Draft 2016 FPP and Change Forms are online at: http://www.nwd-wc.usace.army.mil/tmt/documents/fpp/.

  - Pending FPP Change Forms.

    - 16LGS003 – TSW Close Criteria. Pending. Draft distributed Feb 5; revised Feb 8 per NOAA, CRITFC to add “no earlier than June 21”.

    - 16AppA001 – Doble Test Schedule. Pending.  Draft distributed Feb 8.

  - New FPP Change Forms.

  - Potential FPP change forms.

    - Digital governor testing.

- Task Group Updates.

  - New Task Groups.

    - BON minimum spill to maintain good B2CC egress.  (Fredricks and Lorz).  Team members include: Bettin, Ebner, Hausmann, Mackey, Rerecich, Wright.

  - Active Task Groups.

    - Adult counting. (Wertheimer/Zorich and Moody)  http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/Task%20Groups/Task%20Group%20Fish%20Counting/

    - Condition monitoring.  (Lorz, Conder).  Team members include: Benner, Bettin, Chockley, Fredricks, Mackey, Morrill, Setter. http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/Task%20Groups/Task%20Group%20Condition%20Monitoring/

      - Meeting after February FPOM meeting.

    - TDA adult flows.  (Cordie) Team members include: Bettin, Cordie, Fredricks, Lorz, Mackey, Rerecich, Skalicky, Wertheimer.  http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/Task%20Groups/Task%20Group%20TDA%20split%20flows/

      - FPP change form submitted for FPOM concurrence.

    - Pinnipeds. (van der Leeuw) Team members include: Condor, Fredricks, Hausmann, Mackey, van der Leeuw, Whiteaker, Zorich. http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/Task%20Groups/Task%20Group%20Pinnipeds/

      - A conference call occurred on 4 Feb to discuss sea lions jumping over BON FOGs. BON will pursue placing a visual plywood barrier on top of the FOGs as a deterrent. If necessary bulkheads will be installed in the middle FOG slots. CRITFC will look into hazing a couple weeks earlier than their usual start date of 1 March.