Fish Passage Operation and Maintenance (FPOM) Team meeting

14 January 2016 0900-1400

CRITFC Offices

700 NE Multnomah St., Suite. Portland, Oregon 97232

Conference line: 888-675-2535	Access/Security code: 4849586

Documents may be found at: http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/

- Approve December meeting minutes (Mackey)

- Action Items

  - NWW Action Items

    - [Dec 15] Wasco PUD at MCN.  ACTION: Martinson will revamp the MOC for the next FPOM. Johnson suggested a table of dates and times of when the impacts would happen.

    - [Dec 15] LWG flat spill.  ACTION: NWW will have an internal discussion and report back to FPOM.

  - NWP Action Items.

    - [Dec 15]Unit priority for PH1 when the main unit breaker is OOS.  ACTION:  FPOM members will go out to BON and observe hydraulics during PH1 operation.

  - Completed Action items.

    - [Dec 15] LWG diversion gate update.  ACTION:  NWW will provide an update on the LWG diversion gate operation at the Jan FPOM.  STATUS: discussed under NWW updates.

    - [Dec 15] MCN FOGS.  ACTION: Johnson will find out which FOGS are the most-used FOGs and report back at the January FPOM.  STATUS: discussed under NWW updates.

    - [Dec 15]NWW FPOM Outages. ACTION: Setter will request the water manager attend the Jan FPOM.  STATUS: discussed under NWW updates.

    - [Dec 15]DWR de-gassers.  ACTION: Setter will invite Adam Izbicki from the DWR hatchery to call into the Jan FPOM and provide more information.  STATUS: discussed under NWW updates.

    - [Dec 15]BON WA Shore Weir 38 Bleed-off valve.  ACTION: Hausmann will find the purpose of the Weir 38 bleed-off valve and report back. STATUS: discussed under NWP updates.

    - [Dec 15]BON FGE.  Lorz will schedule a meeting room for the 12 January B2FGE FFDRWG.  STATUS: this meeting will be a conference call only.

- Updates

  - NWW Updates.

    - Upcoming maintenance/construction/research activities.  FPOM OUTAGES schedule available on the web site.

    - MCN FOGS(Johnson, Griffith)

    - LGS ladder Temperature emergency cooling (Ivy).

    - LWG diversion gate update.  (Holdren)

    - DWR de-gassers. (Izbicki)

  - NWP Updates

    - Upcoming maintenance/construction/research activities.  Includes already coordinated MOCs.

      - 15BON87 PH1 main unit breaker replacement.

    - BON CI subsidence.

    - BON Weir 38 Bleed-off

  - Research/FFDRWG updates. www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/NWP%20Research/Research.html

  - RCC update.

    - Website update.

Table 1. RCC flow forecast

| # Project | # Previous day average (kcfs) | # 5 day forecast average (kcfs) | # 10 day forecast average (kcfs) | # Projected Peak |
| --- | --- | --- | --- | --- |
| # LWG |  |  |  |  |
| MCN |  |  |  |  |
| BON |  |  |  |  |

  - Pinniped Update.

  - Lamprey updates.

  - Avian.

  - BPA updates.

- Coordination/Notification forms (need concurrence/discussion)

  - 16BON01 BI exit larval lamprey survey.

  - 16 LWG 001  Slot A gatewell testing of John Day Fish ESBSs at Lower Granite Project

- Fish Passage Plan:  The Draft 2016 FPP and Change Forms are online at: http://www.nwd-wc.usace.army.mil/tmt/documents/fpp/.

  - Pending FPP Change Forms.

    - 16BON002 – PH2 Mid-Range Operation.  Pending further FPOM review.

    - 16BON003 – PH2 Lower 1% Operations.  Pending further FPOM review.

    - 16TDA001 – Ladder Crowding.  Pending final draft preparation.

    - 16TDA006 – PUD-Trashraking. Updated to include the timing for raking.

    - 16 Appendix B 01 Miscellaneous Changes

  - New FPP Change Forms. See the website for all New Change Forms to be reviewed at the FPP Meeting on January 28.

  - Potential FPP change forms.

    - Digital governor testing.

- Task Group Updates.

  - New Task Groups.

    - BON minimum spill to maintain good B2CC egress.  (Fredricks and Lorz).  Team members include: Bettin, Ebner, Hausmann, Mackey, Rerecich, Wright.

  - Active Task Groups.

    - Adult counting. (Wertheimer/Zorich and Moody)  http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/Task%20Groups/Task%20Group%20Fish%20Counting/

    - Condition monitoring.  (Lorz, Conder).  Team members include: Benner, Bettin, Chockley, Fredricks, Mackey, Morrill, Setter. http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/Task%20Groups/Task%20Group%20Condition%20Monitoring/

      - Met after December FPOM meeting.  Minutes available on the website.

    - TDA adult flows.  (Cordie) Team members include: Bettin, Cordie, Fredricks, Lorz, Mackey, Rerecich, Skalicky, Wertheimer.  http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/Task%20Groups/Task%20Group%20TDA%20split%20flows/

      - FPP change form submitted for FPOM concurrence.