Fish Passage Operation and Maintenance (FPOM) Team meeting

Avian Task Group following FPOM meeting

14 July 2016 9:00-14:00

CRITFC Offices

700 NE Multnomah St., Suite 1200. Portland, Oregon 97232

12th floor meeting room

Conference line: 888-675-2535	Access/Security code: 4849586

Documents may be found at: http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/

- Approve June meeting minutes. (Mackey)

- Action Items

  - NWW Action Items

    - [June 16] MCN debris removal - ACTION: NWW will a draft change form for debris removal operations to coordinate with the new log bronc capabilities.

    - [June 16] LWG JBS Primary Outfall Construction - ACTION: Trachtenberg will follow up with the chief of ops regarding information on lock-out tag-out procedures.

  - NWP Action Items

    - [May 16] TDA AWS back-up ACTION:  Rerecich to provide an updated MOC. STATUS:  Will remain an action item for now.

  - Completed Action Items or to be discussed later in the agenda.

    - [Jun 16] MCN Avian Abatement.  ACTION: The FPOM Avian Task Group will meet after the July FPOM meeting.

    - [June 16] LWG Adult Fish Facility mortality reporting.  ACTION: Setter to make sure this is covered in the weekly reports and include it as an update on the FPOM agendas.

    - [Jun 16] Lamprey updates.  ACTION: Zorich to add Swank to the LPS count list.  STATUS: completed.

    - [Jun 16] BON T11/12 outage.  ACTION: R. Walker will send the MOC to N. Richards.  STATUS: completed.

    - [June 16] BON CI Subsidence.  ACTION: Royer to draft a MOC and include the survey markers picture. STATUS: completed.  16BON31 CI Survey markers.

- Updates

  - NWW Updates.

    - Upcoming maintenance/construction/research activities.

      - BPA MCN outage.

      - LGS Roof repair – August 2017

    - LMN revised spill pattern

    - LGS cooling pump emergency operation.

    - LWG cooling pump operation (Pinney).

    - LWG Adult trap mortalities.

  - NWP Updates:

    - Upcoming maintenance/construction/research activities.  Includes already coordinated MOCs.

      - FGE Mods.

      - BON T11 / T12 (coordinated most recently in 16BON14)

      - BON LFS repairs.  (Coordinated in 16BON11)

      - BON CI Subsidence (coordinated in 16BON31)

      - TDA Back up AWS.

    - BON B-branch survey.

    - BON Washington Shore sockeye.

    - TDA 15 mile creek.

    - JDA-S AWS turbine update:

  - Research/FFDRWG updates. www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/NWP%20Research/Research.html :

  - RCC update.

Table 1. RCC flow forecast

| # Project | # Previous day average (kcfs) | # 5 day forecast average (kcfs) | # 10 day forecast average (kcfs) | # Projected Peak and date. |
| --- | --- | --- | --- | --- |
| # LWG |  |  |  |  |
| MCN |  |  |  |  |
| BON |  |  |  |  |

  - Pinniped updates. (Zorich)

  - Lamprey updates. (Zorich)

  - Avian.

    - TDA avian (Cordie)

    - JDA avian array (Zyndol)

    - MCN Avian (Setter)

  - BPA updates.

- FPC Temperature tracking.  (Chockley presentation)

- Coordination/Notification forms (need concurrence/discussion)

  - 16BON38-68 MFRs

  - 16TDA05 TDA-N winter outage updated.

  - 16LGS13 Capacitive Coupling Potential Device.

  - 16LWG10 MFR Adult Chinook Mortality

- Fish Passage Plan:  The Current 2016 FPP and Change Forms are online at: http://www.nwd-wc.usace.army.mil/tmt/documents/fpp/.

  - Pending FPP Change Forms.

    - 17LGS002 – New SW Close Criteria (Kiefer).

    - 17LWG001 – Forebay Exit Cooling Pumps (Setter).  Revised and emailed May 16.

    - 17AppB002 – Transition to Primary Bypass (Conder). Approved for LMN only; LGS pending further coordination with project for discussion at Oct FPOM.

  - New FPP Change Forms.

    - 17BON001 – Lamprey Operations Start Date (Royer)

    - 17BON002 – Kelt Trigger Clarification (Zorich)

  - Potential FPP change forms.

    - BON FOGs (per Gary's request)

- Task Group Updates.

  - BON minimum spill to maintain good B2CC egress.  (Fredricks and Lorz).  Team: Bettin, Ebner, Hausmann, Mackey, Rerecich, Wright.

  - Hazmat response.  (Cordie).  Team: Baus, Bettin, Conder, Fredricks, Hausmann, Lorz, Mackey, Wright, Zyndol.  TG will meet after the August FPOM meeting.

  - Avian Hazing.  (Setter).  The TG will meet after the July FPOM meeting to discuss MCN hazing.