Fish Passage Operation and Maintenance (FPOM) Team meeting

9 June 2016 9:00-14:00

CRITFC Offices

700 NE Multnomah St., Suite 1200. Portland, Oregon 97232

Celilo room

Conference line: 888-675-2535	Access/Security code: 4849586

Documents may be found at: http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/

- Approve May meeting minutes. (Mackey)

- Action Items

  - NWW Action Items

    - [May 16] 16MCN05 MOC Wasco crane TSW ops. ACTION:  Laughery will gather more information and back to PUD by COB on 13 May.

    - [May 16] IHR orifices not operating when unit 5 was down: ACTION: Wright to submit a change form.

    - [May 16] LGS into primary bypass during pre-transport season. ACTION: Wright to submit change form for LMN.

  - NWP Action Items

    - [May 16] AWS back-up ACTION:  Rerecich to provide an updated MOC.

  - Completed Action Items or to be discussed later in the agenda.

    - [May 16] 17LWG001– FPP change form.  Operation of forebay exit pool cooling pumps: ACTION:  Wright to submit updated change form. STATUS: Submitted. Will discuss under change forms.

    - [May 16] 16BON12 MFR ACTION:  Dalgliesh to send MFR out STATUS: MFR posted on FPOM website

- Updates

  - NWW Updates.

    - Upcoming maintenance/construction/research activities.  FPOM OUTAGES schedule available on the web site.

    - LGS cooling pump emergency operation

    - LWG cooling pump operation-(Pinney)

  - NWP Updates

    - Upcoming maintenance/construction/research activities.  Includes already coordinated MOCs.

      - FGE Mods

      - BON T11 / T12 (coordinated in MOCs 14BON13, 14BON59, 14BON82 & 15BON02

    - BON CI- Subsidence

    - JDA-S AWS turbine update

  - Research/FFDRWG updates. www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/NWP%20Research/Research.html

  - RCC update.

Table 1. RCC flow forecast

| # Project | # Previous day average (kcfs) | # 5 day forecast average (kcfs) | # 10 day forecast average (kcfs) | # Projected Peak |
| --- | --- | --- | --- | --- |
| # LWG |  |  |  |  |
| MCN |  |  |  |  |
| BON |  |  |  |  |

  - Pinniped updates.

  - Lamprey updates.

  - Avian.

    - TDA avian. (Cordie)

      - Extending hazing until 18 August

    - JDA avian lines. (Zyndol)

      - Extending hazing until 11 August

  - BPA updates.

- Coordination/Notification forms (need concurrence/discussion)

    - 16BON11 MOC LFS Dive updated

    - 16BON14 MOC T11 and T12 outage schedule updated

    - 16BON17 MOC PH1 and PH2 spalling repair

    - 16BON15-16, 18-22 MFR morts

    - 16MCN08 MOC Debris Spill Notification

    - 16MCN10 MFR McNary Fish Pump 1 Outage

    - 15LWG025 MOC LWG JBS Primary Outfall Construction Revised 3June2016

- NWP Oil Spill Plans

  - BON

  - TDA

  - JDA

  - Mosier oil train wreck

- Fish Passage Plan:  The Current 2016 FPP and Change Forms are online at: http://www.nwd-wc.usace.army.mil/tmt/documents/fpp/.

  - Pending FPP Change Forms.

    - 17LGS001 – SW Close Criteria: WITHDRAWN.  FFDRWG discussed these criteria on May 25 and no consensus was reached. The change form will be withdrawn and the existing FPP criteria remain in effect (close the SW on or after August 1 when flows are <35 kcfs).  Any revision to this operation will be coordinated in-season via FPOM, similar to 2015 when the SW was closed on June 18 per coordination with FPOM at the June meeting.

    - 17LWG001 – Forebay Exit Cooling Pumps (Setter).  Revised per FPOM comments at the meeting on May 12 and emailed to FPOM from Ann Setter on May 16.

  - New FPP Change Forms.

    - 17AppB002 – Transition to Primary Bypass (Conder).

    - 17BON001 – Lamprey Operations Start Date (Royer)

    - 17BON002 – Kelt Trigger Clarification (Zorich)

  - Potential FPP change forms.

    - BON FOGs (per Gary's request)

    - BON minimum spill

    - Appendix C load shaping guidelines

- Task Group Updates.

  - Yet-to-be active Task Groups

    - BON minimum spill to maintain good B2CC egress.  (Fredricks and Lorz).  Team members include: Bettin, Ebner, Hausmann, Mackey, Rerecich, Wright.  Report from Laurie, waiting for ERDC information

- Other