Fish Passage Operation and Maintenance (FPOM) Team meeting

13 April 2017 10:00-14:00

JFF Conference Room

McNary Dam, Umatilla, OR 97882

Conference line: 888-675-2535	Access/Security code: 4849586

Documents may be found at: http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/

- Approve March Meeting Minutes (Mackey)

- Action Items

  - NWW

  - NWP

    - [Mar 17] BON B2 Orifices ACTION: Hausmann will check into the funding and labor code for the reprogramming.

    - [Feb 17] Forebay Temperature Profiles ACTION: Lundell will revise the proposal based on the discussion. Status: Pending till April.

  - Completed Action Items or to be discussed later in the agenda

    - [Mar 17] Temporary LMN and LGS PIT Detectors ACTION: Morrill will find out if detections at one project are more important than the other and what timeframe is most significant. See 3.1.2 Temporary LMN and LGS PIT Detectors.

    - [Feb 17] MCN FOG maintenance ACTION: Johnson will write an MOC to coordinate swapping the FOGs in March. Status: The swapping of the FOGs will not occur in March but the new date is still unknown.  Six have been repaired and six more to do. See 4.5 17MCN05 FOGs 2017.

    - [Jan 17] BON Staff Gauges Action: Hausmann works with Kovalchuk about price, design and coordinate a dive crew to clean in the winter to standardize staff gauges. Status: Hausmann sent photos and PR details to Peery.  The cost is per pound of metal not by number of staff gauges.  Peery needs dimensions.  Hausmann will forward all details to Kovalchuk and Peery.

- Updates

  - NWW

    - Upcoming maintenance/construction/research activities.

      - FPOM outages schedule

    - Temporary LMN and LGS PIT Detectors

    - MCN Table 7 footnote (Johnson)

    - Updates to MCN lighting for troubleshooting debris clogs (Johnson)

    - Use of the ventilator for Unit rehab at IHR (Peery)

    - MCN water cannon pump & intake (Johnson)

    - MCN need to use split leaf gate to spill debris (Johnson)

    - MCN scroll case water temperatures (Griffith, Carter)

  - NWP

    - Upcoming maintenance/construction/research activities.

      - BON FGE Mods.

      - BON B-branch erosion repair final survey results

      - TDA AWS Construction (16TDA10)

      - JDA Trash rack crane

    - JDA-N SKF alarms on pumps

  - Research/FFDRWG updates. www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/NWP%20Research/Research.html

    - NWP FFDRWG

    - NWW FFDRWG

  - RCC update

| Project | Previous day average (kcfs) | 5 day forecast average (kcfs) | 10 day forecast average (kcfs) | Projected Low/Peak (kcfs) and date. |
| --- | --- | --- | --- | --- |
| LWG |  |  |  |  |
| MCN |  |  |  |  |
| BON |  |  |  |  |

Table 1. RCC flow forecast

  - BPA update

  - Fish Count Program

    - MCN Water Clarity

  - Pinniped update

  - Lamprey update

  - TDA BRZ Plan (Cordie)

  - Avian update

    - TDA (Cordie)

    - JDA (Zyndol)

    - MCN

3.8.3.1. Pelican Hazing

- Coordination/Notification forms (need concurrence/discussion)

  - 17LWG02 MFR LWG Ladder Outage

  - 17LGS03 Spill bay 5 RTS delayed

  - 17LGS04 MFR Adult Steelhead Mortality

  - 17LMN02 MFR Sturgeon Intake

  - 17IHR02 MFR South Shore AWS pumps turned off due to high tailwater

  - 17MCN05 FOGs 2017

  - 17JDA03 MFR Two Juvenile Morts STS

  - 17JDA04 MFR Steelhead mortality spill bay 20

  - 17TDA09 MOC AWS Steel Frame

  - 17TDA10 MOC Valve Room Demo

  - 17TDA11 MFR AWS Parking Lot Backfill

  - 17TDA12 MOC Fish Unit Breaker Outage

  - 17TDA13 MFR Avian Line Installation

  - 17TDA14 MFR Modification of the Spill Table

  - 17TDA15 MOC AWS Concrete Demo

  - 17BON05 MOC B2CC Closure

  - 17BON06 MFR Avian Line install

  - 17BON07 MFR PH2 FU1 forced OOS

  - 17BON08 MFR Modification of the Spill Table

  - 17BON09 MFR CI Subsidence Interim Repairs

- Fish Passage Plan:  The Current 2017 FPP and Draft 2017 FPP Change Forms are online at: http://www.nwd-wc.usace.army.mil/tmt/documents/fpp/2017/

6.1 Pending FPP Change Forms.

    - 17LWG007 – Count Station Pickets

    - 17LGS006 – Count Station Pickets

    - 17LMN006 – Count Station Pickets

    - 17IHR006 – Count Station Pickets

    - 17MCN006 – Count Station Pickets

  - New FPP Change Forms

- Task Group Updates.

  - BON minimum spill to maintain good B2CC egress.  (Fredricks and Lorz).  Team: Bettin, Ebner, Hausmann, Mackey, Rerecich, Wright. Date for test selected?