Fish Passage Operation and Maintenance (FPOM) Team meeting

09 February 2017 9:00-14:00

Columbia Room (12th floor), CRITFC Office

700 NE Multnomah St. Suite. Portland, Oregon 97232

Conference line: 888-675-2535	Access/Security code: 4849586

Documents may be found at: http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/

- Approve January Meeting Minutes (Mackey)

- Action Items

  - NWW

  - NWP

    - [Jan 17] BON Staff Gauges Action: Hausmann works with Kovalchuk about price, design and coordinate a dive crew to clean in the winter to standardize staff gauges. Status:

  - Completed Action Items or to be discussed later in the agenda

    - [Dec 16] MCN- Johnson will send out a memo on the condition of the grating of the Washington Shore fish ladder to FPOM members. Status:  See 17MCN02 MFR below.

    - [Dec 16] 16 MCN 018 MFR Side dewatering brush - Johnson will send out more pictures of the side brush. Status: Completed.

    - [Jan 17] Action: TDA will write an MOC on the crowder mods also. Status: Completed.

    - [Nov16] BON split flows Action: Fredricks will send out his draft FPP change form. Pending from last month. Status: This has been withdrawn.

- Updates

  - NWW

    - Upcoming maintenance/construction/research activities.

      - FPOM outages schedule [Handout]

        - LGR JFF construction update

        - MCN FOG maintenance

        - MCN water cannon update

  - NWP

    - Upcoming maintenance/construction/research activities.

      - BON FGE Mods.

      - BON B-Branch erosion (16BON107)

      - BON B2 Orifices

      - BON LPS construction activities

      - TDA AWS Construction (16TDA10)

      - TDA Transformer Installation (15TDA08)

      - JDA-S PIT tag detection

    - BON FOG Bulkheads

    - BON PIT tag room

    - JDA STSs and STS crane failure

    - JDA-N elevator

    - JDA-N SKF alarms on pumps

    - JDA-S fish pumps

    - Winter dewatering activities

      - BON WA SH maintenance

      - TDA-N dewatering

      - JDA-N dewatering

  - Research/FFDRWG updates. www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/NWP%20Research/Research.html

    - NWP FFDRWG

    - NWW FFDRWG

  - RCC update

| Project | Previous day average (kcfs) | 5 day forecast average (kcfs) | 10 day forecast average (kcfs) | Projected Low/Peak (kcfs) and date. |
| --- | --- | --- | --- | --- |
| LWG |  |  |  |  |
| MCN |  |  |  |  |
| BON |  |  |  |  |

Table 1. RCC flow forecast

  - BPA update

  - Pinniped update

  - Lamprey update

    - JDA-N lamprey mods

  - Avian update

    - TDA (Cordie)

    - JDA (Zyndol)

    - MCN

- Coordination/Notification forms (need concurrence/discussion)

  - 17DWR01 MFR Steelhead mortality at Dworshak Dam

  - 17DWR02 MFR Commissioning Testing Loss of One Steelhead

  - 17LWG01 Lower Granite Unit 2 blade position

  - 17LMN01 Ladder outage

  - 17LMN02 MOC Ladder Outage

  - 17IHR01 MFR juvenile steelhead mortality during unwatering south upper ladder

  - 17MCN02 MFR WA Ladder Grating Inspection

  - 17MCN03 MFR OR exit screen

  - 17TDA02 MOC AWS March Day Work

  - 17TDA04 MOC East Ladder Crowder Lamprey Mod

  - 17TDA05 MFR Sewage Spill

- Fish Passage Plan:  The Current 2016 FPP and Draft 2017 FPP Change Forms are online at: http://www.nwd-wc.usace.army.mil/tmt/documents/fpp/.

6.1 Pending FPP Change Forms.

    - 17OVE001 - MOC Fish Impacts. PENDING. Peery will revise and resubmit for FPOM.

    - 17IHR003 - Operational Testing. PENDING. Fone revised and resubmitted 1/26

    - 17BON004 - Ladder Temperature Monitoring. PENDING. Hausmann will revise the figures and resubmit for FPOM.

  - New FPP Change Forms

5.2.1 17DWR001

- Forebay Temperature Profiles (Shane) [Handout]

- Task Group Updates.

  - Pinniped.  (Tidwell and van der Leeuw).  Team: Fredricks, Kovalchuk, Lorz, Mackey, Hausmann.  Discuss hazing activities and requirements for getting on the removal list.

  - BON minimum spill to maintain good B2CC egress.  (Fredricks and Lorz).  Team: Bettin, Ebner, Hausmann, Mackey, Rerecich, Wright. Date for test selected?