Fish Passage Operation and Maintenance (FPOM) Team meeting

Potluck following the meeting

13 July 2017 9:00-14:00

Auditorium, Bonneville Dam

Conference line: 888-675-2535	Access/Security code: 4849586

Documents may be found at: http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/

- Approve June Meeting Minutes (Mackey)

- Action Items

  - NWW

    - [Jun 17] Court ordered early start-up of by-pass facilities - ACTION: Next month Setter will update on NWW’s ability to perform this request for 2018.

    - [Jun 17]  Court ordered early start-up of by-pass facilities - ACTION: Lorz will take the issue to FPAC and do a small write-up that will then be shared to the FPOM group.

    - [May 17] 17IHR02 Powerhouse flooding at high tailwater - ACTION: Peery will talk to Ken Fone to see if some of the AWS pumps can be turned off instead of all of them.

  - NWP

    - [Jun 17]  BON Debris loading on the fish units - ACTION: Hausmann will write an MOC. FPOM recommends raising all gates to 8’ rather than shut an entrance to maintain criteria and doing the work in the afternoon.

    - [Jun 17] 17BON11 MOC T11 Outage for B2 Roof Repair - ACTION: Hausmann will ask about shifting the outage until September and provide an MOC.

    - [Jun 17] B2FGE - ACTION: Rerecich will follow up to see if the B2CC outage could overlap with the complete PH2 outage.

    - [May 17] 17BON10 MFR MU3 Juvenile salmonid morts - ACTION: Hausmann will add the preventative measure to the unit dewatering plans. Status: Completed but need to send to Kovalchuk.

  - Completed Action Items or to be discussed later in the agenda

    - [May 17] 17LWG008 - U1, U2 Priority - ACTION: Setter will follow up on the status of unit 2 returning to Kaplan for the next FPOM. Status: It is estimated to take 2 years to return to Kaplan. The unit is currently operating in the fixed blade position. It would take a week or two to change the angle of the blade.

    - [May 17] Avian Update – BON - ACTION: Hausmann will talk to USDA about hazing protocols. Status: Hausmann discussed this issue with the USDA supervisor.  Their policy is haze either species.  The particular employee may be new and not trained in all aspects of the job.

    - [May 17] TDA picketed leads - ACTION: Cordie will review the language in the FPP and decide if a change form is needed. Status: Completed, no change form is required.

    - [May 17] 17JDA07 MFR MU12 Juvenile salmonid morts - ACTION: Zyndol will update the MFR with more details and timeline. Status: Completed.

    - [Jun 17] BON adult fish in tail log slots- ACTION: Hausmann will coordinate with BPA and the operators so that if a unit will be turned off then they can choose one that has fish in it. Status: see agenda item 3.2.3

    - [Jun17] Court ordered early start-up of by-pass facilities - ACTION: JDA will provide cost estimates and any issues that may affect their ability to get screens in by March 1 for the next FPOM.  Status: see agenda item 3.2.4

    - [May 17] 17JDA07 MFR MU12 Juvenile salmonid morts - ACTION: Zyndol will make changes to the dewatering procedure based on the discussion. Status: Completed. Zyndol will send to Kovalchuk for posting and dissemination to the group.

    - [May 17] 17JDA06 MOC JDA-Spill bay 20_Restriction - ACTION: Cordie will check on the pendants used at TDA to see if they could be used at JDA. Status: Cordie found the pendants and sent the information to JDA but it is unclear if they would work. ACTION: Cordie and Zyndol will follow up on if they are in useable condition and if they could even be used in the spill gate slots. Status: see agenda item 3.2.5

- Updates

  - NWW

    - Upcoming maintenance/construction/research activities.

      - FPOM outages schedule

    - Court ordered early start-up of by-pass facilities [Van Dyke, Hesse, Lorz]

    - Debris

    - MCN FP2 (Johnson, Peery)

  - NWP

    - Upcoming maintenance/construction/research activities.

      - BON orifice rehab (17BON12)

      - BON B-branch survey and spillway survey

      - BON removal of PH1 diffusers

      - BON roof repair.

      - B2FGE equipment repair (17BON26)

      - TDA Rail Removal (17TDA17)

      - TDA Hydro-survey

      - Fish Lock Bulkheads

    - Forebay Temp profiles (Lundell)

    - BON adult fish in PH1 tail log slots.

    - JDA SMF Court ordered early start up.

    - JDA Spill bay 20 – use of TDA pendants.

  - Research/FFDRWG updates. www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/NWP%20Research/Research.html

    - NWP FFDRWG

    - NWW FFDRWG

  - RCC update

| Project | Previous day average (kcfs) | 5 day forecast average (kcfs) | 10 day forecast average (kcfs) | Projected Low/Peak (kcfs) and date. |
| --- | --- | --- | --- | --- |
| LWG |  |  |  |  |
| MCN |  |  |  |  |
| BON |  |  |  |  |

Table 1. RCC flow forecast

  - BPA update

  - Fish Count Program

  - Next 5-year adult fish counting contract

  - Transport Program (Hockersmith)

  - Pinniped update

  - Lamprey update

  - Avian update

    - BON (Hausmann)

    - TDA (Cordie)

    - JDA (Zyndol)

    - MCN

      - Pelican hazing (Peery, Johnson)

- FPOM Charter Review

- Coordination/Notification forms (need concurrence/discussion)

  - 17LWG09-13 MFR Emergency Debris Spill

  - 17LGS10 MFR emergency Debris Spill

  - 17LGS11 MFR Primary By-pass

  - 17LGS12 MOC TSW Crest Height

  - 17LMN06 MFR Emergency Debris Spill

  - 17IHR07 MFR South Shore AWS pumps outage

  - 17IHR08&09 MFR Emergency Spill Debris

  - 17IHR10 MFR Fish mortalities from plugged orifices

  - 17IHR12 MOC Surge Arrestor

  - 17IHR13 MOC Turbine units 1&2

  - 17MCN06 MOC Fish pump 2 testing

  - 17 MCN 08 MFR Unit Priority Change

  - 17 MCN 09 MFR Emergency debris spill

  - 17MCN11 MFR Delay in TSW closure

  - 17MCN12 MFR Emergency Debris Spill

  - 17TDA18 MOC Rail tailrace Nov nights

  - 17TDA19 MOC AWS concrete dive

  - 17TDA20 MOC AWS October Start

  - 17BON16 MFR WA AWS LPS MODS

  - 17BON17 MFR  Mortalities in PH1 tail log slots

  - 17BON18/19 MFR PL morts

  - 17BON20 MOC T11 Outage for B2 Roof Repair

  - 17BON21 MFR AFF SOC mort

  - 17BON22-25 MFR PL morts

  - 17BON26 MOC B2CC closure for B2FGE repair

  - 17BON27 MFR unit 6 priority

  - 17BON28-30 MFR PL Morts

  - 17BON31 MFR AFF SOC mort

  - 17BON32-47 MFR PL morts

- Fish Passage Plan:  The Current 2017 FPP and Change Forms are online at http://www.nwd-wc.usace.army.mil/tmt/documents/fpp/2017/.

6.1 Pending FPP Change Forms.

    - 17JDA005 - Turbine Dewatering Gatewell Dipping. Revised 5/18 per FPOM feedback.

    - 17LWG008 – U1, U2 Priority. Revised 5/18 per FPOM feedback. Will be discussed at July FPOM after U2 index testing is completed.

    - 17OVE003 – FPOM Coordination. (Mackey)

    - 17DWR001 – New Project Section. (Setter)

  - New FPP Change Forms

    - 17LGS007 – Position of Operating Gates

    - 18AppD001 – Cooling Water Strainer Inspections

- Task Group Updates.

  - BON minimum spill to maintain good B2CC egress.  (Fredricks and Lorz).  Team: Bettin, Ebner, Hausmann, Kovalchuk, Rerecich, Wright. Date for test selected?