Fish Passage Operation and Maintenance (FPOM) Team meeting

08 June 2017 9:00-14:00

Columbia Room (12th floor), CRITFC Office

700 NE Multnomah St. Suite. Portland, Oregon 97232

Conference line: 888-675-2535	Access/Security code: 4849586

Documents may be found at: http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/

- Approve May Meeting Minutes (Mackey)

- Action Items

  - NWW

    - [May 17] 17IHR02 Powerhouse flooding at high tailwater - ACTION: Peery will talk to Ken Fone to see if some of the AWS pumps can be turned off instead of all of them. .[defer to July mtg]

    - [May 17] 17LWG008 - U1, U2 Priority - ACTION: Setter will follow up on the status of unit 2 returning to Kaplan for the next FPOM.

  - NWP

    - [May 17] Avian Update – BON - ACTION: Hausmann will talk to USDA about hazing protocols.

    - [May 17] 17BON10 MFR MU3 Juvenile salmonid morts - ACTION: Hausmann will add the preventative measure to the unit dewatering plans.

    - [May 17] TDA picketed leads - ACTION: Cordie will review the language in the FPP and decide if a change form is needed.

    - [May 17] 17JDA06 MOC JDA-Spill bay 20_Restriction - ACTION: Cordie will check on the pendants used at TDA to see if they could be used at JDA.

    - [May 17] 17JDA07 MFR MU12 Juvenile salmonid morts - ACTION: Zyndol will update the MFR with more details and timeline.

    - [May 17] 17JDA07 MFR MU12 Juvenile salmonid morts - ACTION: Zyndol will make changes to the dewatering procedure based on the discussion.

  - Completed Action Items or to be discussed later in the agenda

    - [May 17] MCN TSW removal - ACTION: RCC will send a revised teletype. Status: Completed.

    - [Apr 17] TDA BRZ - ACTION: TDA will send out a Memo for the Public and post a copy of the map at the boat ramp. Status: The change to the BRZ has not occurred so no memo was sent. The project tried to install a buoy but it floated away. They will pursue help from the Coast Guard.

    - [Mar 17] BON B2 Orifices ACTION: Hausmann will write up what work will get done and which funding sources will be tapped in an MFR. Status: Discussed under 5.13.

- Updates

  - NWW

    - Upcoming maintenance/construction/research activities.

      - FPOM outages schedule

    - Court ordered early start-up of by-pass facilities [Van Dyke, Hesse, Lorz]

      - Deployment  timing of ESBS at MCN

      - Primary bypass fundamentals

    - Revolving maintenance schedule over the years to allow relief from lost maintenance period by potentially rotating one project a year out of early startup providing a broader maintenance interval.

  - NWP

    - Upcoming maintenance/construction/research activities.

      - BON Avian line installation (17BON06)

      - BON subsidence interim repairs (17BON09)

      - BON orifice rehab (17BON12)

      - BON B-branch survey

      - TDA Rail Removal (17TDA17)

    - Forebay Temp profiles (Lundell)

    - JDA trash rack crane

  - Research/FFDRWG updates. www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/NWP%20Research/Research.html

    - NWP FFDRWG

    - NWW FFDRWG

  - RCC update

| Project | Previous day average (kcfs) | 5 day forecast average (kcfs) | 10 day forecast average (kcfs) | Projected Low/Peak (kcfs) and date. |
| --- | --- | --- | --- | --- |
| LWG |  |  |  |  |
| MCN |  |  |  |  |
| BON |  |  |  |  |

Table 1. RCC flow forecast

  - BPA update

  - Fish Count Program

  - Next 5-year adult fish counting contract

  - Pinniped update

  - Lamprey update

  - Avian update

    - BON (Hausmann)

    - TDA (Cordie)

    - JDA (Zyndol)

    - MCN

      - Pelican hazing

- FPOM Charter Review

- Coordination/Notification forms (need concurrence/discussion)

  - 17LWG06 MFR Emergency Debris Spill

  - 17LWG07 MFR RSW Emergency Temporary Closure for Derelict Dock Removal

  - 17LWG08 MFR Emergency Spill and Orifice plugging

  - 16LWG010 MOC JBS Upgrade Schedule Update – Outfall Installation Schedule

  - 17LGS09 MFR Primary Bypass

  - 17LMN05 MFR Separator Exit Debris Blockage

  - 17IHR06 MFR for an emergency debris spill

  - 17MCN 07 MFR emergency debris spill

  - 17MCN06 MOC Fish Pump #2 Testing

  - 17JDA08 MFR juvenile and adult chinook mortalities spillbay 20

  - 17TDA17 MOC Rail removal west PH

  - 17BON11 MOC T11 Outage for B2 Roof Repair

  - 17BON12 MFR B2 Orifices (renamed from DSM rehab)

  - 17BON13 MFR Gill Net at PH1

  - 17BON14 MFR Lamprey Mort CI LPS

  - 17BON15 MFR AFF PL mort

- Fish Passage Plan:  The Current 2017 FPP and Change Forms are online at http://www.nwd-wc.usace.army.mil/tmt/documents/fpp/2017/.

6.1 Pending FPP Change Forms.

    - 17JDA005 - Turbine Dewatering Gatewell Dipping. Revised 5/18 per FPOM feedback.

    - 17LWG008 – U1, U2 Priority. Revised 5/18 per FPOM feedback. Will be discussed at July FPOM after U2 index testing is completed.

  - New FPP Change Forms

    - 17OVE003 – FPOM Coordination. (Mackey)

    - 17MCN008 – Table MCN-10 Spill Patterns during TSW Removal at Higher Spill. (Setter)

    - 17DWR001 – New Project Section. (Setter)

- Task Group Updates.

  - BON minimum spill to maintain good B2CC egress.  (Fredricks and Lorz).  Team: Bettin, Ebner, Hausmann, Mackey, Rerecich, Wright. Date for test selected?