Fish Passage Operation and Maintenance (FPOM) Team meeting

14 September 2017 9:00-14:00

Columbia Room (12th floor), CRITFC Office

700 NE Multnomah St. Suite. Portland, Oregon 97232

Conference line: 888-675-2535	Access/Security code: 4849586

Documents may be found at: http://pweb.crohms.org/tmt/documents/FPOM/2010/

- Approve August Meeting Minutes (Mackey)

- Action Items

  - NWW

    - [Aug 17] LWG spill mitigation for Sept- Dec - NWW would like to know if there is a temperature trigger for RSW versus deep spill. ACTION: This topic will be brought to FPAC next week.

    - [Aug 17] Next 5-year adult fish counting contract - ACTION: Lorz will ask TAC about the importance of Coho unclipped/clipped counts.

  - NWP

    - [Aug 17] 17BON53 MFR WA SHORE SOC morts - ACTION: Lorz will talk to the lamprey task group about the size of the gap that would still be acceptable for the picket leads.

  - Completed Action Items or to be discussed later in the agenda

    - [Aug 17] 17TDA20 MOC Oct start revised - ACTION: Rerecich will update the MOC to reflect the request for spill for BPA to review. See 3.2.1.4.

    - [July 17] BON adult fish in PH1 tail log slots - ACTION: Kovalchuk will contact Tackley about using a hydro acoustic transducer to monitor the slots. Status: Completed.

    - [July 17] TDA Pendants - ACTION: Cordie will check to see if the pendants are in useable condition. Status: The pendants are very rusty and in an unusable condition. TDA will scrap the pendants.

- Updates

  - NWW

    - Upcoming maintenance/construction/research activities.

      - FPOM outages schedule

      - LWG Spill Operations, implication for RSW maintenance. (Hockersmith, Holdren)

      - LMN Unit 3 Fixed Blade Angle (Hockersmith, Setter)

    - Wrap-up and discussion on Court ordered early start-up of by-pass facilities [Setter, Kovalchuk, Mackey]

  - NWP

    - Upcoming maintenance/construction/research activities.

      - BON T11 outage (17BON20)

      - BON MU17 OOS

      - BON F2 OOS

      - Spillway Hydro-surveys (17BON49 & 17TDA21)

      - TDA Rail Removal (17TDA17)

      - TDA AWS (17TDA20)

    - BON ROV inspection of BI and CI

    - Eagle Creek Fire impacts

  - Research/FFDRWG updates. www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/NWP%20Research/Research.html

    - NWP FFDRWG

    - NWW FFDRWG

  - RCC update

| Project | Previous day average (kcfs) | 5 day forecast average (kcfs) | 10 day forecast average (kcfs) | Projected Low/Peak (kcfs) and date. |
| --- | --- | --- | --- | --- |
| LWG |  |  |  |  |
| MCN |  |  |  |  |
| BON |  |  |  |  |

Table 1. RCC flow forecast

  - BPA update

  - Fish Count Program

  - Next 5-year adult fish counting contract status

  - Pinniped update

  - Lamprey update

  - Avian update

    - BON (Hausmann)

    - TDA (Cordie)

    - JDA (Zyndol)

    - MCN

- FPOM Charter Review (Setter, Mackey, Kovalchuk)

- Coordination/Notification forms (need concurrence/discussion)

  - 16LWG10 MOC JBS Phase 1 Spill Operations update 1 September 2017

  - 17LWG20 MOC Potable Water Supply Connect

  - 17LWG21 MOC Adult Entrance Repair

  - 17LGS 16 MOC Unit 1 Governor Oil Pump Switch

  - 17LGS 17 MOC Trash Boom and Barrier Installation

  - 17LMN09 MFR Unit 6 STS stationary

  - 17MCN16 MFR Emergency Debris Spill

  - 17JFT 03 MFR Upstream Release and Secondary Bypass Operation

  - 17BON62-3 MFR PL morts

- Fish Passage Plan:  Change Forms are available online at: www.nwd-wc.usace.army.mil/tmt/documents/fpp/2017/changes/ (2017) and www.nwd-wc.usace.army.mil/tmt/documents/fpp/2018/changes/ (2018).

6.1 Pending FPP Change Forms

    - 17OVE003 – FPOM Coordination (Mackey). [Discussed at July FPOM. Tentatively ok with the change but requested more time to review.]

    - 17LWG008 – U1, U2 Priority (Setter). [Discussed at May FPOM and revised per comments received. Pending review of revisions and Unit 2 index test results.]

    - 18AppD001 – Cooling Strainer Inspections (Peery). [Discussed at July FPOM and revised per comments received. Pending final review of revisions.]

    - 18DWR001 – New Project Section (Setter). [Pending further coordination and development of draft.]

  - New FPP Change Forms

    - 18BON001 – Table BON-5 Day Spill Hours Correction (Kovalchuk).

    - 18IHR001 – AWS Ops during High Tailwater (Peery).

    - 18LMN001 – Table LMN-11 Modification (Setter).

- Task Group Updates.

  - BON minimum spill to maintain good B2CC egress.  (Fredricks and Lorz).  Team: Bettin, Ebner, Hausmann, Kovalchuk, Rerecich, Wright.   The team will look at this issue at ERDC in September.