Fish Passage Operation and Maintenance (FPOM) Team meeting

11 July 2019 09:00-2:00

Westrick Office, The Dalles Dam

The Dalles Dam, Oregon 97058

Conference line: 888-675-2535	Access/Security code: 4849586 Attendee ID: 455

Webex meeting: http://usace.webex.com/meet/tammy.m.mackey

Documents may be found at: http://pweb.crohms.org/tmt/documents/FPOM/2010/

- Approve June Meeting Minutes (Mackey) –

- Action Items

  - NWW

    - [April 19] LGS debris spill - ACTION: Setter will ask about the debris strategies at each dam and provide a list to FPOM.  List was provided at May FPOM mtg, reps will bring any discussion to June FPOM. Status: Pending; agencies needed more time.

  - NWP

    - [June 19] TDA Spillway - ACTION: Cordie will find out if the crane can be used to fix the trunion pin issue.

    - [June 19] TDA FUB- ACTION: Cordie will check to see if the contract can add isolating one unit in the contract.

  - Completed Action Items or to be discussed later in the agenda

    - [June 19] Lamprey Update - ACTION: Lorz/Morrill will talk to FPC about posting 24 hr lamprey counts with FPC at the FPAC meeting. Status: Completed.

    - [June 19] 19IHR08 - ACTION: Wright needs to adjust the upcoming summer spill teletype to change the position of spill bay 5 to close. Status: Completed.

    - [May19] 19JDA09 MFR Spill gate 20 OOS - ACTION: Grosvenor will look into why the spill gate closed. Status: A coupler between the motor and gear box failed and sheared the bolts off.

    - [December 18] TDA dam angling Catch Results - ACTION: Morrill will ask Winther for data to be broken down by month. Status: Morrill has the draft 2018 report and will send to Kovalchuk for FPOM distribution. Status: Completed. The draft report was posted to the website.

- Updates

  - NWW

    - Upcoming maintenance/construction/research activities.

      - FPOM outages schedule (Setter)

      - Early Start Up 2020 update for LGR, MCN

  - NWP

    - Upcoming maintenance/construction/research activities.

      - BON Tug Diane removal

      - BON CI PIT room

      - BON Whooshh

      - BON/TDA Lamprey Mode Process

      - TDA Arc Flash Work

      - TDA spillway inspection

      - JDA south turbine pump #3

      - JDA elevator

  - Research/FFDRWG updates. http://pweb.crohms.org/tmt/documents/FPOM/2010/FFDRWG/FFDRWG.html

    - NWP FFDRWG

    - NWW FFDRWG

  - RCC update

| Project | Previous day average (kcfs) | 5 day forecast average (kcfs) | 10 day forecast average (kcfs) | Projected Low/Peak (kcfs) and date. |
| --- | --- | --- | --- | --- |
| LWG |  |  |  |  |
| MCN |  |  |  |  |
| BON |  |  |  |  |

Table 1. RCC flow forecast

  - BPA update

  - Fish Count Program

    - Shad

  - Pinniped update

    - BON

    - TDA

    - Willamette Falls

  - Lamprey update

    - JDA elevator and LPS pumps

  - Avian Update

    - BON

    - TDA

    - JDA

    - MCN

    - FFU

- Lamprey translocation trapping (Lorz)

- NPMP non-native species by catch (ODFW/WDFW)

- Coordination/Notification forms (need concurrence/discussion)

  - 19IHR10 MOC I-Beam for Lamprey Entrance Evaluation

  - 19JDA13 MFR CRITFC holding tank PL morts

  - 19JDA14 MFR CRITFC holding tank PL morts

  - 19JDA15 MFR Spill gate 6 OOS

  - 19TDA04 MOC Crane Rail Replacement

  - 19TDA11 MFR Smolt Gatewell Morts

  - 19TDA12 MFR PL Mort CRITFC trap

  - 19BON10-17 and 19-22 MFRS

  - 19BON18 MOC Cascade Island Subsidence Project

- The final 2019 FPP is available online at: http://pweb.crohms.org/tmt/documents/fpp/2019/  All 2019 FPP change forms and draft chapters/appendices are posted at: http://pweb.crohms.org/tmt/documents/fpp/2019/changes/

  - Pending Change Forms:

    - 19LGS004 – Channel Velocity (Peery/ St. John). Pending more information on rationale for changing the location.

  - New Change Forms:

    - 19BON003_SLEDS

    - 19BON004 – Day/Night Hours

    - 19IHR005_Units_5_6_Range

    - 19LGS004_Channel-Velocity

- Task Group Updates.