Fish Passage Operation and Maintenance (FPOM) Team meeting

13 June 2019 09:00-2:00

Columbia Room, 12th Floor, CRITFC Office

700 NE Multnomah St. Suite. Portland, Oregon 97232

Conference line: 888-675-2535	Access/Security code: 4849586 Attendee ID: 455

Webex meeting: http://usace.webex.com/meet/tammy.m.mackey

Documents may be found at: http://pweb.crohms.org/tmt/documents/FPOM/2010/

- Approve May Meeting Minutes (Setter) -

- Action Items

  - NWW

    - [April 19] LGS debris spill - ACTION: Setter will ask about the debris strategies at each dam and provide a list to FPOM.  List was provided at May FPOM mtg, reps will bring any discussion to June FPOM

  - NWP

    - [May19] 19JDA09 MFR Spill gate 20 OOS - ACTION: Grosvenor will look into why the spill gate closed.

    - [December 18] TDA dam angling Catch Results - ACTION: Morrill will ask Winther for data to be broken down by month. Status: Morrill has the draft 2018 report and will send to Kovalchuk for FPOM distribution.

  - Completed Action Items or to be discussed later in the agenda

    - [April 19] BON PIT room relocation – Hausmann will get a cost estimate. Hausmann said the project is now looking at the using the count station at the UMT to hold the PIT equipment with the new antenna system. Using the count station is much cheaper than a new building. The count station is only used when CI exit is open and it is video counting. The next time it will be dewatered is winter 20/21.

    - [July 18] SLEDS Extensions - ACTION: Hausmann will look into the feasibility of modifying the SLEDs. Status: Hausmann had hoped to get a ball park estimate from the FOG bulkheads but the method of cost per pound of steel doesn’t work in this case. Engineering will need to make a cost estimate.  Status: The cost is ~$3K per foot of height of the SLED. PH2 would cost ~ $120K. Hausmann thought 10’ would be necessary to add to the current SLED. Conder wants to wait until it is a problem. Lorz suggests talking to Chane about CRFM funding. VanDyke asked if one entrance is a higher priority than another but Conder didn’t think there was any evidence to indicate sea lions prefer a certain entrance. Conder asked if it was possible to lift the SLED up and dog it with middle section open. Hausmann said it might be possible but there is only one dog location and it may not be helpful. Mackey thought leaving an open section would be easier for sea lions than increasing the height. Mackey said that the SLED extension could be submitted for the next budget cycle.

- Updates

  - NWW

    - Upcoming maintenance/construction/research activities.

      - FPOM outages schedule (Setter)

      - Early Start Up 2020 update for LGR, MCN

  - NWP

    - Upcoming maintenance/construction/research activities.

      - BON CI subsidence.

      - TDA AWS

      - TDA Spillway History

  - Research/FFDRWG updates. http://pweb.crohms.org/tmt/documents/FPOM/2010/FFDRWG/FFDRWG.html

    - NWP FFDRWG

    - NWW FFDRWG

  - RCC update

| Project | Previous day average (kcfs) | 5 day forecast average (kcfs) | 10 day forecast average (kcfs) | Projected Low/Peak (kcfs) and date. |
| --- | --- | --- | --- | --- |
| LWG |  |  |  |  |
| MCN |  |  |  |  |
| BON |  |  |  |  |

Table 1. RCC flow forecast

  - BPA update

  - Fish Count Program

  - Pinniped update

    - BON

    - TDA

    - Willamette Falls

  - Lamprey update

    - JDA elevator and LPS pumps

  - Avian Update

    - BON

    - TDA

    - JDA

    - MCN

    - FFU

- BON AFF Steelhead Research Proposal (Lorz)

- NPMP non-native species by catch

- Coordination/Notification forms (need concurrence/discussion)

  - 19LMN06 MFR Delayed Opening of Spillway Weir

  - 19LMN07 MOC Fish Pump Outage for Penstock Bulkhead Inspection

  - 19IHR07 MFR Spill gate #4 gear box failure

  - 19IHR08 MFR Spill pattern change to minimize operation of spillbay #5 gearbox

  - 19MCN07 MFR Spillbay 1 repair

  - 19MCN08 MOC Delay in TSW removal per FPP

  - 19JDA11 MFR Spill bay 11 OOS

  - 19JDA12 MFR Spill bay 7 brake failure

  - 19TDA09 MFR PUD Turbine Outage

  - 19TDA10 MFR SS turbine sturgeon morts

- The final 2019 FPP is available online at: http://pweb.crohms.org/tmt/documents/fpp/2019/  All 2019 FPP change forms and draft chapters/appendices are posted at: http://pweb.crohms.org/tmt/documents/fpp/2019/changes/

  - Pending Change Forms:

    - 19LGS004 – Channel Velocity (Peery/ St. John). Pending more information on rationale for changing the location.

  - New Change Forms:

    - 19BON003_SLEDS

    - 19BON004 – Day/Night Hours

    - 19IHR005_Units_5_6_Range

- Task Group Updates.