Fish Passage Operation and Maintenance (FPOM) Team meeting

14 March 2019 09:00-2:00

Auditorium Conference Room, Bonneville Dam

Cascade Locks, Oregon

Followed by a site visit to the BON AFF to see the Whooshh pipe

Conference line: 888-675-2535	Access/Security code: 4849586 Attendee ID: 455

Documents may be found at: http://pweb.crohms.org/tmt/documents/FPOM/2010/

- Approve February Meeting Minutes (Mackey)

- Action Items

  - NWW

    - [February 19] MCN – ACTION: After the avian deterrent laser is mounted, Johnson will provide pictures.

    - [February 19] MCN - ACTION: A laser effectiveness study plan will be sent out to FPOM for comments.

  - NWP

    - [February 19] Whooshh - ACTION: Conder will engage Meyer on the design.

    - [February 19] Rock Removal - ACTION: Kovalchuk will find out if the ROV report is final.

    - [December 18] TDA dam angling Catch Results - ACTION: Morrill will ask Winther for data to be broken down by month. Status: Morrill said to expect the final report before the next FPOM.

    - [July 18] SLEDS Extensions - ACTION: Hausmann will look into the feasibility of modifying the SLEDs. Status: Hausmann had hoped to get a ball park estimate from the FOG bulkheads but the method of cost per pound of steel doesn’t work in this case. Engineering will need to make a cost estimate.

    - [July 18] SLEDS timeframe- ACTION: Hausmann will write a change form and an MFR on the SLEDs. Status: Still pending.

  - Completed Action Items or to be discussed later in the agenda

    - [September 18] LWG - ACTION: Holdren will investigate the possibility of changing the bulbs in the channel. Status: Pending. Spider webs might be causing the light problem. The project will try spraying to be more effective against spiders. Status: Spider webs were removed and the mirror has been lowered. All lights are on and visible in the mirror.

    - [February 19] MCN - ACTION: Setter will send out a brochure from the laser company. Status: Completed.

- Updates

  - NWW

    - Upcoming maintenance/construction/research activities.

      - FPOM outages schedule (Setter)

      - Breaker Work measurements in April (Setter) LWG, IHR

      - LMN early start without fish condition sampling

  - NWP

    - Upcoming maintenance/construction/research activities.

      - BON rock removal (19BON02)

      - Whooshh installation (18BON67)

      - TDA Fish Unit Breakers (18TDA14)

      - TDA AWS system (19TDA02)

      - JDA sampling delay (19JDA05)

    - BON fish unit trash rack repair/replacement/cleaning.

    - BON CI subsidence.

  - Research/FFDRWG updates. http://pweb.crohms.org/tmt/documents/FPOM/2010/FFDRWG/FFDRWG.html

    - NWP FFDRWG

    - NWW FFDRWG

  - RCC update

| Project | Previous day average (kcfs) | 5 day forecast average (kcfs) | 10 day forecast average (kcfs) | Projected Low/Peak (kcfs) and date. |
| --- | --- | --- | --- | --- |
| LWG |  |  |  |  |
| MCN |  |  |  |  |
| BON |  |  |  |  |

Table 1. RCC flow forecast

  - BPA update

  - Fish Count Program

    - Next 5-year adult fish counting contract

  - Pinniped update

  - Chum update

  - Lamprey update

    - BON LPS pumps

  - Avian Update

    - BON

    - TDA

    - JDA

    - MCN

    - FFU

- Coordination/Notification forms (need concurrence/discussion)

  - 19 LMN 02 MFR Sample delay

  - 19 IHR 02 MFR North AWS pump outage

  - 19 MCN 03 MFR Oregon fishway delay RTS

  - 19JDA04 MOC Smolt Monitoring Facility Sampling Delay

  - 19JDA05 MFR Full Flow bypass delay

- The final 2019 FPP is available online at: http://pweb.crohms.org/tmt/documents/fpp/2019/  All 2019 FPP change forms and draft chapters/appendices are posted at: http://pweb.crohms.org/tmt/documents/fpp/2019/changes/

  - Pending Change Forms:

    - 19LGS004 – Channel Velocity (Peery/ St. John). Pending more information on rationale for changing the location.

  - New Change Forms:

    - 19TDA004 – AWS Backup Operation 2 (Cordie)

    - 19BON002 – Temperature-Monitor-Locations

- Task Group Updates.