Fish Passage Operation and Maintenance (FPOM) Team meeting

09 May 2019 10:00-2:00

Juvenile Monitoring Facility Conference Room

McNary Dam, 82790 Devore Road, Umatilla, Oregon 97882-1230

Conference line: 888-675-2535	Access/Security code: 4849586 Attendee ID: 455

Webex meeting: http://usace.webex.com/meet/tammy.m.mackey

Documents may be found at: http://pweb.crohms.org/tmt/documents/FPOM/2010/

- Approve April Meeting Minutes (Mackey)

- Action Items

  - NWW

    - [April 19] LGS debris spill - ACTION: Setter will ask about the debris strategies at each dam and provide a list to FPOM.

  - NWP

    - [April 19] BON PIT room relocation – Hausmann will get a cost estimate.

    - [December 18] TDA dam angling Catch Results - ACTION: Morrill will ask Winther for data to be broken down by month. Status: Morrill has the draft 2018 report and will send to Kovalchuk for FPOM distribution.

    - [July 18] SLEDS Extensions - ACTION: Hausmann will look into the feasibility of modifying the SLEDs. Status: Hausmann had hoped to get a ball park estimate from the FOG bulkheads but the method of cost per pound of steel doesn’t work in this case. Engineering will need to make a cost estimate.

  - Completed Action Items or to be discussed later in the agenda

    - [April 19] TDA ROV Report - ACTION: Add the TDA spillway rocks to the next FFDRWG agenda and ask Ebner to give her perspective. Status: Completed

    - [April 19] Whooshh - ACTION: Kovalchuk will add the pictures of the second modification to the MFR then resend to the group. Status: Completed.

    - [April 19] 19TDA04 MOC Crane Rail Replacement: ACTION: The June FPOM will be scheduled at TDA for a site visit. Status: Completed.

    - [February 19] MCN – ACTION: After the avian deterrent laser is mounted, Johnson will provide pictures.  Status: Completed.

    - [March 19] Rock Removal- ACTION: Kovalchuk will create a new page for the spillway rock removal reports on the FPOM webpage. Status: Completed.

    - [July 18] SLEDS timeframe- ACTION: Hausmann will write a change form and an MFR on the SLEDs. Status: Still pending. See FPP change forms below.

- Updates

  - NWW

    - Upcoming maintenance/construction/research activities.

      - FPOM outages schedule (Setter)

      - Early Start Up 2020

  - NWP

    - Upcoming maintenance/construction/research activities.

3.2.1.1. BON CI subsidence.

  - Research/FFDRWG updates. http://pweb.crohms.org/tmt/documents/FPOM/2010/FFDRWG/FFDRWG.html

    - NWP FFDRWG

    - NWW FFDRWG

  - RCC update

| Project | Previous day average (kcfs) | 5 day forecast average (kcfs) | 10 day forecast average (kcfs) | Projected Low/Peak (kcfs) and date. |
| --- | --- | --- | --- | --- |
| LWG |  |  |  |  |
| MCN |  |  |  |  |
| BON |  |  |  |  |

Table 1. RCC flow forecast

  - BPA update

    - NWW Stilling Basin Condition Update (Laughery)

  - Fish Count Program

    - Next 5-year adult fish counting contract

  - Pinniped update

    - BON

    - TDA

    - Willamette Falls

  - Chum update

  - Lamprey update

    - JDA elevator and LPS pumps

  - Avian Update

    - BON

    - TDA

      - DCC towers

    - JDA

    - MCN

    - FFU

- Coordination/Notification forms (need concurrence/discussion)

  - 19LWG03 MFR Emergency Debris Spill

  - 19LWG04 MOC AWS Pump1 RTS

  - 19LWG05 MFR Partial fishway dewater

  - 19LGS03 MFR Debris Spill

  - 19LGS04 MFR Primary and Secondary Bypass due to Raceway Capacity

  - 19LGS05 MFR A-side Direct Load Pipe Plug

  - 19LMN04 MFR Raceway 3 mortality

  - 19LMN05MFR Bypass of Fish

  - 19IHR06 MFR South fish ladder upper diffuser valve repair

  - 19MCN04 MFR Sample Delay

  - 19MCN05 MOC Oregon Ladder exit power outage

  - 19JDA07 MFR MU2B 28 Juvenile CH ST Morts

  - 19JDA08 MFR SFL Turbine Pump 1 OOS

  - 19JDA09 MFR Spill bay 20 OOS

  - 19TDA07 MOC Lamprey hoist EFL installation

  - 19TDA08 MOC Lamprey Reduced Nighttime Flows

  - 19TDA09 MFR PUD turbine outage

  - 19BON04 MOC Adult Lamprey Study RT antenna installation

  - 19BON05 MFR ERG Trip

  - 19BON06 MFR Spillbay 18 Temporary Closure

- The final 2019 FPP is available online at: http://pweb.crohms.org/tmt/documents/fpp/2019/  All 2019 FPP change forms and draft chapters/appendices are posted at: http://pweb.crohms.org/tmt/documents/fpp/2019/changes/

  - Pending Change Forms:

    - 19LGS004 – Channel Velocity (Peery/ St. John). Pending more information on rationale for changing the location.

  - New Change Forms:

    - 19BON003_SLEDS

- Task Group Updates.