OFFICIAL COORDINATION REQUEST FOR 

NON-ROUTINE OPERATIONS AND MAINTENANCE

COORDINATION TITLE- 19TDA07 Lamprey pot trap hoist installation in the East Fish Ladder
COORDINATION DATE- 25 April 2019
PROJECT- The Dalles Dam
RESPONSE DATE- 10 May 2018
Description of the problem
In support of the Tribal Translocation program adult lamprey trapping occurs at BON, TDA, and JDA.  This is generally accomplished by setting pot traps behind picket leads (salmon and steelhead free water) and lamprey traps (ramp and collection box).  

At TDA, in coordination with tribal partners and project staff, we have agreed to install a counter weighted hoist system to facilitate pot trap recovery in the East Fish Ladder (Figure 1).  This work will require installation of I-beams, counter weight guides, and rope (Figure 2).  The work will only require hand tools and no work will occur in the water.  The crews will pay special attention to keeping associated debris out of the ladder.

[image: image6.png]The Dalles Dam

Picket Lead
East Counting Station

Transportation Channel Diffusers

Paired Gatewells
(3 pairs / turbine bay)

P2 .
UPAJ Junction Pool Weir Gates

Pg
Junction Pool

b Fish Ladder Diffusers

l"
0%
X

Junction Pool Diffusers.
U1 -J8)
East Entrances Diffusers
(E1-1,E1-2, E1-3,E1-4,E1-5,E1 - 6)

East Fish Ladder Entrances
€-1,E-2,E-3)

P Adult Collection Channel East Fish Ladder Diffusers
/Y 1-L1
A \Spllwny Entrance Transportation Channel LI5LO





Figure 1.  The Dalles Dam East Fish Ladder (USACE FPP, 2019).  Installation location of the pot trap hoist is marked by the red star.  The location is upstream of the picket lead near the count window.  

[image: image2]
Figure 2.  Proposed lamprey trap hoist.  The I-beams, counter weight guides, and rope to be installed are framed in the red box and located on the south fishway wall.  

Type of outage required - None
Impact on facility operation (FPP deviations) – This work occurs directly above the east fish ladder behind the picketed leads at the count station.
Impact on unit priority- None
Impact on forebay/tailwater operation - None
Impact on spill - None
Dates of impacts/repairs – 13-16 May 2019
Length of time for repairs – One to two days
Analysis of potential impacts to fish
1. 10-year average passage by run during the period of impact for adults and juvenile listed species, as appropriate for the proposed action and time of year;


[image: image3]
Figure 3.  10 year average (2009 to 2018) and current year counts for The Dalles Dam from Columbia River DART accessed on 18 APRIL 2019.  The top panel are steelhead counts and the bottom panel are Chinook salmon counts.  The blue lines show the proposed installation date range.  
2. Statement about the current year’s run (e.g., higher or lower than 10-year average). Fish runs are expected to be lower than average this year.

3. Estimated exposure to impact by species and age class (i.e., number or percentage of run exposed to an impact by the action). A majority of spring chinook use the east ladder. Since the work will only take a couple of days, only a small percentage of fish would be exposed to additional noise from the work.

4. Type of impact by species and age class (increased delay, exposure to predation, exposure to a route of higher injury/mortality rate, exposure to higher TDG, etc.). 

There is potential to delay and or induce a startle response in adult Chinook salmon during this time as it is near the peak of spring Chinook salmon passage (Figure 2).  There are also a few steelhead that may be impacted.  However, this work is not occurring directly over the fishway where salmon and steelhead pass since they are working upstream of the picket lead.  In addition, noise and vibration from the installation should be minimal as this work will only be completed with hand tools further reducing risk of impacts to fish.  

Summary statement - expected impacts on: 

Upstream migrants (including Bull Trout)
The overall impact on Spring Chinook and steelhead should be minimal since the work will be over the area portioned off by the picket leads and only hand tools will be used.
The impact on bull trout would be the same as the adult salmonids; however, very few bull trout have been observed at The Dalles Dam over the last twenty years. 
Downstream migrants

There are no expected impacts to steelhead kelts, juvenile salmonids, or juvenile lamprey as a result of this work.

Lamprey
Although there may be adult lamprey in the ladder, this work is scheduled to occur before the start of the main lamprey passage and therefore, should have minimal impact on lamprey.
Comments from agencies

-----Original Message-----
From: Blane Bellerud - NOAA Federal [mailto:blane.bellerud@noaa.gov] 
Sent: Monday, April 29, 2019 11:08 AM
To: Kovalchuk, Erin H CIV USARMY CENWP (US) <Erin.H.Kovalchuk@usace.army.mil>

Subject: [Non-DoD Source] Re: FPOM: Official Coordination 19TDA07 MOC lamprey hoist EFL and 19TDA08 MOC Lamprey reduced nighttime flows
There is no time specified for the work to be conducted.  Could it be done during nighttime hours when ladder use is lower?  Could it even be delayed until after the passage season?

Blane

Final coordination results

After Action update 

Please email or call myself or Erin with questions or concerns.
Thank you,
Ricardo Walker
Fish Biologist

NWP Environmental Resources Branch

Ricardo.Walker@usace.army.mil

Office: 503.808.4709
Erin Kovalchuk
NWP Operations Division Fishery Section

Columbia River Coordination Biologist
Erin.H.Kovalchuk@usace.army.mil
[image: image1][image: image4.png]


[image: image5.png]TOA Fish Counts

§35353584588




