Fish Passage Operation and Maintenance (FPOM) Team meeting

11 June 2020 09:00-2:00

Conference Call

Conference line: 888-675-2535	Access/Security code: 4849586 Attendee ID: 455

Webex meeting: http://usace.webex.com/meet/tammy.m.mackey

Documents may be found at: http://pweb.crohms.org/tmt/documents/FPOM/2010/

- Approve May Meeting Minutes (Setter) –

- Action Items

  - NWW

  - NWP

    - [March 20] BON AFF - ACTION: Hausmann will look into a fix for fish holding in the non-sample exit pipe.

    - [May 20] BON PH1 ITS endgate - ACTION: Derugin will get back to FPOM with more cost details.

    - [May 20] 20JDA05 MOC Spill bay 10 repair - Van Dyke asked which pattern would be used during that week.  ACTION: Fielding will send more information about the proposed spill pattern during the outage.

  - Completed Action Items or to be discussed later in the agenda

    - [May 20]20 LMN 02 MOC Unit Priority Change - Van Dyke noted that there was modeling that indicated some difference would occur but he didn’t remember which order would be best.  ACTION: Peery will look into the modeling results. STATUS: Response from Ryan Laughery provided in May 15 email.

    - [May 20]20IHR04 MOC JBS Early Shut down for Maintenance - Swank didn’t object to the work but commented that the analysis for Bull Trout was lacking and needs to be improved.  ACTION: Hockersmith will compile bull trout data and send out.  He will also include steelhead data.  STATUS: Hockersmith added analysis of impacts to Bull Trout and adult steelhead fallbacks to the MOC and redistributed to FPOM May 15, 2020.  No comments objecting to the MOC were received during the 14 day review period, thus, the MOC was approved COB May 22, 2020.

    - [May20] BON serpentine screens - ACTION: Derugin will provide a MOC as soon as possible.  Status: Completed.

    - [May 20] JDA T1C bushing replacement - ACTION: A MOC will be coming.  BPA may want to piggyback on that work.  Bettin will talk to JDA Fisheries to coordinate.

- Updates

  - NWW

    - Upcoming maintenance/construction/research activities.

      - FPOM outages schedule (Setter)

      - Doble Testing July 20-26 IHR

      - Turbine oil replacement U4-6 IHR July 20-Aug 15

      - Doble testing at LGS July 27-Aug 6

      - MCN TSW removal (Lorz)

  - NWP

    - Upcoming maintenance/construction/research activities.

      - 20BON15 MOC BI Serpentine Overflow Slot Screen Removal

      - 15TDA08 MOC Transformer Installation

      - 19TDA04 MOC Crane rail Replacement

      - 18JDA02 MOC Trash rack replacement

      - 20JDA05 MOC Spill bay 10 repair

    - BON ITS gate

    - BON ROV survey

    - BON hydro survey

    - TDA AWS

    - TDA trunnion pin

    - JDA north pumps

    - JDA SCADA

  - Research/FFDRWG updates. http://pweb.crohms.org/tmt/documents/FPOM/2010/FFDRWG/FFDRWG.html

    - NWP FFDRWG

    - NWW FFDRWG –

  - RCC update

| Project | Previous day average (kcfs) | 5 day forecast average (kcfs) | 10 day forecast average (kcfs) | Projected Low/Peak (kcfs) and date. |
| --- | --- | --- | --- | --- |
| LWG |  |  |  |  |
| MCN |  |  |  |  |
| BON |  |  |  |  |

Table 1. RCC flow forecast

  - BPA update

  - Fish Count Program update (Peery, Wertheimer)

  - Pinniped update

    - BON

    - Willamette Falls

  - Lamprey update

  - Avian updates

    - NWP

    - NWW

    - Crescent Island (Peery)

- Invasive species discussion (Setter) awaiting response on shad disposal during sampling activity (Morrill, Van Dyke)

- Coordination/Notification forms (need concurrence/discussion)

  - 20LWG04 MFR Juvenile lamprey mortality on direct load line dewatering screen

  - 20LGS06 MFR Direct Load Mortality

  - 20 LGS 07 Unit priority to remove debris

  - 20 LMN 02 Unit priority change

  - 20LMN03 MFR Mechanical Brush Failure in Primary Dewatering Structure

  - 20 IHR 04 JBS Early shutdown for maintenance

  - 20 MCN 02 LMI testing of spillway gates

  - 20 MCN 03 Unit priority during line outage

  - 20JDA04 MOC STS crane replacement.

  - 20JDA06 MOC Line 1 Outage – Bushing replacement

  - 20JDA07 MFR Chinook Mort Spill bay 20

  - 20JDA08 MFR Storm damage near south fish ladder

  - 20TDA03 MOC gatewell 18.1

  - 20TDA04 MFR Juvenile Salmonid Mortality

- Fish Passage Plan: The final 2020 FPP went into effect March 1 and is available online at: http://pweb.crohms.org/tmt/documents/fpp/2020/

  - Pending Change Forms:

  - New Change Forms:

    - 20LMN006 – Units, 2, 4, 5 Priority Order Unit priority change

    - 20LWG004 – Add Higher Spill Patterns

    - 20AppB002 – Additional Transport Truck transport truck

- Task Group Updates.