Fish Passage Operation and Maintenance (FPOM) Team meeting

14 May 2020 09:00-2:00

Conference Call

Conference line: 888-675-2535	Access/Security code: 4849586 Attendee ID: 455

Webex meeting: http://usace.webex.com/meet/tammy.m.mackey

Documents may be found at: http://pweb.crohms.org/tmt/documents/FPOM/2010/

- Approve April Meeting Minutes (Mackey) –

- Action Items

  - NWW

  - NWP

    - [March 20] BON AFF - ACTION: Hausmann will look into a fix for fish holding in the non-sample exit pipe.

  - Completed Action Items or to be discussed later in the agenda

    - [March 20] 20BON05 MOC BI Relocate Lamprey Refuge Boxes - ACTION: Hausmann will add the lamprey refuge box locations to the after action of the MOC if different than the proposed. Status: The boxes are in the location that was planned. The after action section has been added.

- Updates

  - NWW

    - Upcoming maintenance/construction/research activities.

      - FPOM outages schedule (Setter)

  - NWP

    - Upcoming maintenance/construction/research activities.

      - 20BON11 MOC F1 Outage

      - 15TDA08 MOC Transformer Installation

      - 19TDA04 MOC Crane rail Replacement

      - 18JDA02 MOC Trash rack replacement

    - BON ITS gate

    - BON JMF fallbacks

    - BON PH2 90+ deck gantry crane

    - BON AFF anesthetic water disposal

    - TDA AWS

    - TDA trunnion pin

    - TDA diffuser plan

    - JDA north pumps

    - JDA SCADA

    - JDA spill gate 10

    - JDA Turbine Pumps

  - Research/FFDRWG updates. http://pweb.crohms.org/tmt/documents/FPOM/2010/FFDRWG/FFDRWG.html

    - NWP FFDRWG

    - NWW FFDRWG – July 23

  - RCC update

| Project | Previous day average (kcfs) | 5 day forecast average (kcfs) | 10 day forecast average (kcfs) | Projected Low/Peak (kcfs) and date. |
| --- | --- | --- | --- | --- |
| LWG |  |  |  |  |
| MCN |  |  |  |  |
| BON |  |  |  |  |

Table 1. RCC flow forecast

  - BPA update

  - Fish Count Program update (Peery, Wertheimer)

  - Pinniped update

    - BON

    - Willamette Falls

  - Lamprey update

  - Avian updates

    - NWP

    - NWW

- Invasive species discussion (Setter)

- Gar sighting (Hockersmith)

- Coordination/Notification forms (need concurrence/discussion)

  - 20 LWG 03 MFR Adult Fish Trap Mortalities

  - 20 LGS 04 MFR Unit 6 Operational Testing

  - 20 LGS 05 MFR Unit Priority

  - 20 LMN 02 MOC Unit Priority Change

  - 20IHR04 MOC JBS Early Shut down for Maintenance

  - 20JDA04 MOC STS crane replacement

  - 20JDA05 MOC Spill bay 10 repair

- Fish Passage Plan: The final 2020 FPP went into effect March 1 and is available online at: http://pweb.crohms.org/tmt/documents/fpp/2020/

  - Pending Change Forms: NONE

  - New Change Forms: NONE

- Task Group Updates.