Fish Passage Operation and Maintenance (FPOM) Team meeting

12 November 2020 09:00-2:00

Conference Call

Conference line: 1-844-800-2712	Access: 199 076 9084

Webex meeting: https://usace1.webex.com/usace1/j.php?MTID=mfd2225aec54960151ed1beffdc99906a

Access Code: 199 076 9084	Password: fy21FPOM**

Documents may be found at: http://pweb.crohms.org/tmt/documents/FPOM/2010/

- Approve October Meeting Minutes (Mackey) –

- Action Items

  - NWW

  - NWP

    - [August 20] TDA Turbine Dewater Sturgeon SOP - ACTION: Van Dyke and Morrill will discuss the proposed protocol with their respective sturgeon experts. Status: Van Dyke has reached out but there is a change in staffing in the sturgeon section. Pending. Status: Morrill has reached out to his coworkers but hasn’t heard back. WDFW is currently short staffed. Van Dyke has reached out but there is a change in staffing in the sturgeon section. Pending.

  - Completed Action Items or to be discussed later in the agenda

    - [September]20AppG003 – LWG Dewatering - ACTION: Peery will make the changes “no later than 72hrs” and resend. Status: Completed. No Comments were received.

    - [September 20] 20BON92 MFR AFF Chinook Morts- ACTION: Lorz will find out how many fish were tagged on the day that three fish died. Status: Completed. Kovalchuk sent the information to VanDyke. He confirmed that he received the information.

    - [September 20] 20JDA003 – TSW Install Date - ACTION: Fielding will investigate the possibility of installing the TSW on a weekday and then closing it until the correct date. Status: Completed. The TSW cannot be closed once it is installed.

    - [September 20] BON Nav Lock debris bubbler - ACTION: Wertheimer will follow up with the hatchery on release times and locations. Status: Completed. Hausmann asked for the locations and would like to be in communication with Traylor about the language. Update: Hausmann and Traylor have discussed the language for the contract via email.

- Updates

  - NWW

    - Upcoming maintenance/construction/research activities.

      - FPOM outages schedule (Setter)

      - LWG PIT spill bay

      - Raceway TDG during 2020 Spring FOP

  - NWP

    - Upcoming maintenance/construction/research activities.

      - 20BON69 MOC PH2 outage for electrical work

      - 15TDA08 MOC Transformer Installation

      - 19TDA04 MOC Crane rail Replacement

      - 20TDA12 MOC F2 Outage Brush Repair

      - 20TDA10 MOC PUD Smolt Bypass Extended Outage

      - 18JDA02 MOC Trash rack replacement

      - 20JDA04 MOC STS crane replacement

      - 20JDA14 MOC Line 1 outage – BPA transmission work

    - BON ITS gate

    - BON JMF wetland sinkholes and proposed repair.

    - BON Cascade Island PIT

    - BON WA SH serpentine PIT antennas

    - BON Rock Removal

    - TDA AWS trash rack

    - TDA Sluiceway cover

    - TDA East Exit boundary

    - TDA trunnion pin

    - JDA north pumps

    - JDA spill bay 10

  - NWS (Seattle)

  - Winter Maintenance and Dewatering Schedules

    - NWW

    - JDA

    - TDA

    - BON

  - Research/FFDRWG updates. http://pweb.crohms.org/tmt/documents/FPOM/2010/FFDRWG/FFDRWG.html

    - NWP FFDRWG

    - NWW FFDRWG

  - RCC update

| Project | Previous day average (kcfs) | 5 day forecast average (kcfs) | 10 day forecast average (kcfs) | Projected Low/Peak (kcfs) and date. |
| --- | --- | --- | --- | --- |
| LWG |  |  |  |  |
| MCN |  |  |  |  |
| BON |  |  |  |  |

Table 1. RCC flow forecast

  - BPA update

  - Fish Count Program update (Peery, Wertheimer)

  - Pinniped update

    - BON

    - Willamette Falls

  - Lamprey update

- Avian updates (10:30)

    - NWW

    - JDA

    - TDA

    - BON

    - Estuary

- Invasive species discussion (Setter) awaiting response on shad disposal during sampling activity (Morrill, Van Dyke)

- Coordination/Notification forms (need concurrence/discussion)

6.1 20MCN14 MOC Early emergency JCC bypass

  - 20MCN15 MFR Fish pump 2 outage

6.3 20MCN16 MFR Fish pump 3 outage

6.4. 20JDA20 MOC SMF Condition Monitoring

- Fish Passage Plan: The final 2020 FPP went into effect March 1 and is available online at: http://pweb.crohms.org/tmt/documents/fpp/2020/

  - Pending Change Forms:

    - 20IHR003 – Operating Gates Position (Anderson, Hockersmith). Discussed at several previous FPOM and FFDRWG meetings. The change form will be revised and tabled for now.

    - 20JDA003 – TSW Install Date (Kovalchuk). WITHDRAWN. The project will continue to schedule crews on overtime to install the TSWs in years that April 10 falls on a non-work day (Fri-Sun).

  - New Change Forms:

    - 20TDA010 – Dewater Below Tailwater (Cordie). This action was discussed and approved at the October FPOM. Cordie put this change form together to add to the FPP.

  - 2021 FPP Production Schedule and Deadlines.

- By no later than Friday, Dec 18, 2020 – submit draft FPP Change Forms and submissions for Appendix A “Special Ops & Studies” to Lisa Wright and relevant District POC (Erin Kovalchuk or Ann Setter).

- By no later than Thursday, Dec 31, 2020 – all draft project chapters, appendices, and change forms will be posted on the Draft 2021 FPP website to allow at least four weeks for review, online @ http://pweb.crohms.org/tmt/documents/fpp/2021/changes/.

- Thursday, Jan 28, 2020 – annual FPOM meeting to finalize FPP Change Forms.

- Friday, Feb 12, 2021 – FINAL DROP DEAD DUE DATE for all approved FPP Change Forms and final Appendix A submissions.

- By no later than Monday, Feb 22, 2021 – the Final 2021 FPP will be available for download online @ http://pweb.crohms.org/tmt/documents/fpp/2021

- Monday, March 1, 2021 – start date of 2021 FPP

- Task Group Updates.

  - Avian Task Group meeting