Fish Passage Operation and Maintenance (FPOM) Team DRAFT meeting Agenda

12 August 2021 0900 ~ 1200

Conference Call

Conference line: 1-844-800-2712	Access: 199 076 9084

Webex meeting: https://usace1.webex.com/usace1/j.php?MTID=mfd2225aec54960151ed1beffdc99906a

Access Code: 199 076 9084	Password: fy21FPOM**

Documents may be found at: http://pweb.crohms.org/tmt/documents/FPOM/2010/

- Approve July Meeting Minutes

- Action Items

  - NWW

    - [July 21] LGS trash shear boom.  ACTION: St. John will send the different concepts to FPOM when he gets them.

  - NWP

    - [July 21] Ringold avian counts.  ACTION: Morrill will report back on the progress of the status review in August.

    - [July 21] O&M critical needs spreadsheet.  ACTION: FPOM will send ranks to Mackey, who will compile for discussion at the August FPOM meeting.

  - Completed Action Items or to be discussed later in the agenda

    - [July 21] JDA trashracks.  ACTION: Fielding will share the schedule when he gets it.  STATUS: Contract was awarded on 29 June with site work anticipated to occur from 19 – 25 April 2022.  Regular updates will occur as information becomes available.

    - [July 21] LWG Doble testing.  ACTION: Holdren will clarify the FPP language in Appendix A 9.1.4. UPDATE: Information was provided on 8 July, after FPOM.  An email was sent on 5 August to all of FPOM..

    - [July 21] Warm water sampling protocols. ACTION: Morrill will schedule a special meeting to discuss the change form.  He is looking at scheduling for the week of 18 July.

UPDATE: Meeting was held.

- Updates

  - NWW Updates

    - Upcoming maintenance/construction/research activities.

      - 21MCN06 Modified spill pattern for TSW removal

      - 21IHR05 MFR Unit trash rake problems

      - 21IHR07 MOC Floating Guide Wall Maintenance

      - LWG Adult Trap Water Supply

    - MCN spillway crane repairs

    - Invasive species discussion.

  - NWP Updates

    - Upcoming maintenance/construction/research activities.

      - 21BON001 MOC Navigation Lock 1 (old navlock) Bridge Replacement scheduled for CY2023.

      - 21BON010 MOC ITS Closure for Gate Inspection

      - 19TDA04 MOC Crane rail Replacement winter (20/21)

      - 20TDA10 MOC PUD Smolt Bypass Extended Outage

      - 18JDA02 MOC Trash rack replacement.

      - 20JDA04 MOC STS crane replacement.

    - BON Cascade Island PIT tag antenna completion.

    - BON Aqui-S long term solution.

    - TDA AWS debris management. (Rerecich FC, Medhi Rashani TL, Kovalchuck temp PM)

    - TDA trunnion pin. Via email from Michael S Colesar, on 1/28/2021 “Gate 9 trunnion would be part of a larger project to completely rehab Gates 1-9. SAP shows Start in 2031, Construction 2034”

    - JDA north pumps.

    - JDA spill bay 10. In manual operation, have not figured out remote operations from the control room, likely manual most of spill season.

    - JDA elevator #4

  - NWS (Seattle) - Upcoming maintenance/construction/research activities.

    - Albeni Falls Dam

    - Chief Joseph Dam

  - Research/FFDRWG updates. http://pweb.crohms.org/tmt/documents/FPOM/2010/FFDRWG/FFDRWG.html

    - NWP FFDRWG.  Last meeting was June 3rd.

    - NWW FFDRWG.

  - RCC update

| Project | Previous Day Average Outflow (kcfs) | 5 Day Forecasted Inflow (kcfs) | 10 Day Forecasted Inflow (kcfs) | Forecasted Inflow Low/High (kcfs) |
| --- | --- | --- | --- | --- |
| LWG |  |  |  |  |
| MCN |  |  |  |  |
| BON |  |  |  |  |

Table 1. NOAA Northwest River Forecast Center inflow forecast.

  - BPA update.

  - Fish Count Program update (Peery, Wertheimer).

  - Pinniped update

    - Bonneville Dam

    - Willamette Falls

  - Lamprey update

    - BON

    - TDA

    - JDA

    - NWW

    - Lamprey Accords Work Group

  - Avian updates (10:30)

    - NWW

    - JDA

    - TDA

    - BON

    - Estuary

    - Columbia Basin Avian

- NWP/NWW Critical Fish Passage O&M needs.

- Coordination/Notification forms (need concurrence/discussion)

  - 21 MCN 07 MFR Late Closure of Spill Bay 2

  - 21 MCN 08 MFR Reduction in sampling due to staffing

  - 21 IHR 10 MFR Adult Chinook salmon mortality found near south fish count station

  - 21 IHR 11 MOC JB Early shutdown for maintenance

  - 21 IHR 12 MOC Unit 1 intake gate pulldown test

  - 21 LGS 09 MFR Unit Priority 2

  - 21 LWG 10 MOC Spill Pattern Adjustment for Low Flow

  - 21 LWG 11 MFR Lower Granite Line Outage

  - 21 BON 043 to 074 MFRs for fish mortalities. Majority were Pacific Lamprey. Also found were adult sockeye,  Chinook smolts and adults, and a Steelhead adult.

  - 21 BON 075 MOC Spillway Gate Inspection & Pre-rock Removal Hydro Survey

  - 21 JDA 08 MOC SMF Condition Monitoring

- Fish Passage Plan: The 2021 FPP went into effect March 1 and is available online at: http://pweb.crohms.org/tmt/documents/fpp/2021/

  - Pending Change Forms:

    - 21AppJ001 – Snake River High Temperature Protocols (Morrill). Discussed and revised at the special FPOM meeting on July 12th.

  - New Change Forms:

- Task Group Updates.

  - Avian Task Group meeting (Cordie)

    - http://pweb.crohms.org/tmt/documents/FPOM/2010/Task%20Groups/Task%20Group%20Avian%20Hazing/

  - Task Group Condition Monitoring (Lorz & Sullivan)

    - http://pweb.crohms.org/tmt/documents/FPOM/2010/Task%20Groups/Task%20Group%20Condition%20Monitoring/

  - Task Group 15 Mile Steelhead Overshoots, TDA ITS operation dates. (Bellerud)

    - http://pweb.crohms.org/tmt/documents/FPOM/2010/Task%20Groups/Task%20Group%20TDA%20ITS%20operations/

  - Task Group Invasive piscivorous fish control opportunities (Thompson).

    - First meeting will be after the August FPOM meeting.