Fish Passage Operation and Maintenance (FPOM) Team DRAFT meeting Agenda

8 December 2022, 09:00-2:00

Meeting will be held via WebEx and Call-in

Conference line: 1-844-800-2712 	Access: 199 076 9084

WebEx meeting:

https://usace1.webex.com/usace1/j.php?MTID=mfd2225aec54960151ed1beffdc99906a

Access Code: 199 076 9084	 Password: fy21FPOM**

Documents may be found at: http://pweb.crohms.org/tmt/documents/FPOM/2010/

- Approval of November Minutes: (Peery)

- Action Items

  - NWW

  - NWP

    - [July 22] Lethal Removal Action: (Sachs/Schmidt) will update. Draft EA will be sent to cooperators on Dec 16th for a 35-day review. Public review planned for January 2023.

  - Completed Action Items or to be discussed later in the agenda

    - LWG 08 MOC Trash Rake Crane Replacement (May 2022). STATUS: Postponed.

    - 22 IHR 07 MOC Fish Release Pipe Install Outage and Unit 3 Turbine. STATUS: Postponed.

    - [July 22] LWG adult CH fallback. STATUS: Has been distributed.

- Updates

  - NWW Updates

    - Upcoming maintenance/construction/research activities (previously coordinated MOC/MFRs).

      - 22 LWG 04 MOC T1T2 Gasket Repair - T1AC scheduled for 28 November, A month long but the outage will only be 12 hours a day. Update –

      - 20 LGS 16 MOC Powerhouse Roof Repair, January outage. Update -

      - 22 LMN 09 MOC T-2 Rehabilitation – Extended to 12 December, units 5 and 6 are out. – Update –

      - McNary crane status – Update –

  - NWP Updates

    - Upcoming maintenance/construction/research activities (previously coordinated MOC/MFRs).

      - 21BON001 MOC Navigation Lock 1 (old navlock) Bridge Replacement scheduled for CY 2023. (Trachtenbarg) Update –

      - BON FGE – Units 11 and 18 scheduled from 30 November – 28 March.  Unit 11 is scheduled first.

      - 19TDA04 MOC – East side powerhouse crane rails, Update –

      - 18JDA02 MOC Trash rack replacement – Delivery Scheduled end Nov, Starting with unit 16 – Update –

      - 20JDA04 MOC STS crane replacement, has design phase been completed? Update –

      - 22JDA07 MOC Block Study - concluded 17 Aug, is the review available? Update –

    - BON ITS PIT detection -

    - TDA AWS debris management – Update – Trash rack dive on the 28th, was a brush or metal rake used?

    - TDA trunnion pin, Update – Spillbay 10 is not in operation. Hoping to get it done in in water work period.

    - TDA N Ladder Rockfall P#449517

    - JDA north pump #4. - Update – The project completed PMP for 250k. A budget request for FY25 has been submitted.

    - JDA spill bay 10, Still in manual operation.

    - JDA SFL Temperatures – FFDRWG Update –

  - NWS updates.

  - Research/FFDRWG No in person meeting in Dec.

    - NWP FFDRWG.

    - NWW FFDRWG.

    - SRWG.

    - 2022 Research and Access requests:

Is the Guide available?

RCC update.

  - Fish Count Program update (Peery, Wertheimer).

    - BON WDFW – TDA is conducting winter counting this year, JDA will be next year.

  - Pinniped update

    - Bonneville Dam –

    - Willamette Falls –

  - Lamprey update

    - BON LPS – Letter Report from this year out by 28 Feb.

    - TDA –

    - JDA –

    - NWW –

    - Lamprey Accords Work Group –

  - BPA update. –

  - NWP/NWW Critical Fish Passage O&M needs. – Available on the FPOM website.

  - Avian updates (10:30)

    - Lethal take update

    - NWW –

3.10.1.1 FY24 NWW falconry funding -

    - JDA –

    - TDA –

    - BON –

    - Estuary –

- Coordination/Notification forms (need concurrence/discussion)

  - NWW

    - 22MCN16 MOC – Extended winter outage for the fishway to install the rounded crest weir on entrance gate. Update -

    - 22LWG11 MFR Change in Exit Temp Pump Operations – Update from FFDRWG?

  - NWP

    - 22BON095 MOC ITS outage for gate install – Comment period closed, no comments.

    - 22BON096 MOC BON Modified involuntary spill patterns -

    - 22TDA14 MOC The Dalles Hydro-survey and Bonneville forebay, Operation has been delayed. Update –

    - 22JDA16 MFR – Main Units 2 and 3 STS’s pulled -

- Fish Passage Plan

  - The 2022 FPP is in effect through February 28, 2023, and available online at: pweb.crohms.org/tmt/documents/fpp/2022/

  - The 2022 – 23 Winter Maintenance schedules are posted at: https://pweb.crohms.org/tmt/documents/FPOM/2010/Plans%20lists%20charts/

  - The draft 2023 FPP (chapters, appendices, and change forms) are posted at:

pweb.crohms.org/tmt/documents/fpp/2023/changes/

    - PENDING Change Forms:

    - 22MCN005 Macro/Micro Spill Ops

      - 23LMN001 - Early JBS Start –

      - 23LGS001 - Early JBS Start –

      - 22AppJ001 – LMN, LGS JBS Start Date – Due to the above change forms.

      - 23IHR001- Unit 3 Operation Range -

    - NEW Change Forms:

None

- Task Group Updates.

  - Task Group Kelt Trigger (Wertheimer and Lorz). Documents / FPOM / 2013 / FPOM Task Groups (crohms.org)

    - TDA Sluiceway Ops - Bellerud

  - Task Group Hazing NEPA (CRC and Schmidt). Documents / FPOM Avian Task Group (crohms.org). Sachs – Meetings will resume in early January. Currently on track for public review at the end of January.