Fish Passage Operation and Maintenance (FPOM) Team DRAFT meeting Agenda

10 March 2022, 0900

Conference Call

Conference line: 1-844-800-2712	Access: 199 076 9084

Webex meeting: https://usace1.webex.com/usace1/j.php?MTID=mfd2225aec54960151ed1beffdc99906a

Access Code: 199 076 9084	Password: fy21FPOM**

Documents may be found at: http://pweb.crohms.org/tmt/documents/FPOM/2010/

- Approval of February Meeting Minutes (Peery)

- Action Items

  - NWW – no action items

  - NWP

    - [Feb 2022] TDA velocity monitoring.  ACTION: Project will pick the monitoring strategy and report back to FPOM.

    - [Feb 2022] JDA ladder temps.  ACTION: Grosvenor will distribute his report prior to next FPOM.

    - [Feb 2022] BON video stream. ACTION: Morrill will set up follow on meeting with Peery and Derugin.

  - Completed Action Items or to be discussed later in the agenda

    - [July 21] WA AWEP status update.  ACTION: Morrill will report back on the progress. The draft periodic status review for the American White Pelican is available for review at WDFW’s publications webpage. STATUS: This can be moved to competed action items.

https://wdfw.wa.gov/publications

    - [December 21] IHR South fish ladder temp monitor broken, cannot calculate the differential. ACTION: Peery will update progress next FPOM. STATUS: complete Peery & Mackey agreed to send MFRs when temp loggers go down.

    - [Feb 2022] BON Avian Lines.  BON Fish will send photos of the spillway .  STATUS: complete

- Updates

  - NWW Updates

    - Upcoming maintenance/construction/research activities (previously coordinated MOC/MFRs).

      - 20 LGS 16 MOC Powerhouse Roof Repair.

      - 21 LWG 08 MOC Trash Rake Crane Replacement (May 2022).

      - 21 MCN06 Modified spill pattern for TSW removal.

      - LMN Spillbay 3 repairs.

    - JFF Early Start – MCN March 1st.

    - Biological Services reports.

  - NWP Updates

    - Upcoming maintenance/construction/research activities (previously coordinated MOC/MFRs).

      - 21BON001 MOC Navigation Lock 1 (old navlock) Bridge Replacement scheduled for CY 2023.

      - 19TDA04 MOC Crane rail Replacement winter (on going work).

      - 20TDA10 MOC PUD Smolt Bypass Extended Outage.

      - 18JDA02 MOC Trash rack replacement.

      - 20JDA04 MOC STS crane replacement.

    - BON Aqui-S long term solution.

    - BON kelt trigger (Wertheimer)

    - TDA AWS debris management.

    - TDA trunnion pin. Gate 9 trunnion would be part of a larger project to completely rehab Gates 1-9. SAP shows Start in 2031, Construction 2034.

    - JDA north pump #4.

    - JDA spill bay 10.

    - JDA N elevator #4.

  - NWS (Seattle)

    - Upcoming maintenance/construction/research activities (previously coordinated MOC/MFRs).

    - Albeni Falls Dam.

    - Chief Joseph Dam.

    - Libby Dam.

    - Lake WA ship canal (Ballard Locks).

    - Mud Mountain Dam.

  - Research/FFDRWG updates.

    - NWP FFDRWG.

    - NWW FFDRWG.

    - NWP & NWW SRWG.

  - RCC update

| Project | Previous Day (2/9) Average Outflow (kcfs) | 5 Day (2/14) Forecasted Inflow (kcfs) | 10 Day (2/19) Forecasted Inflow (kcfs) | Forecasted Inflow Low/High (kcfs) |
| --- | --- | --- | --- | --- |
| LWG |  |  |  |  |
| MCN |  |  |  |  |
| BON |  |  |  |  |

Table 1. NOAA Northwest River Forecast Center inflow forecast.

  - Fish Count Program update (Peery, Wertheimer).

  - Pinniped update

    - Bonneville Dam.

    - Willamette Falls.

  - Lamprey update

    - BON

    - TDA

    - JDA

    - NWW

    - Lamprey Accords Work Group (Macdonald)

  - Avian updates (10:30)

    - NWW

    - JDA

    - TDA

    - BON

    - Estuary

    - Lethal Removal – Update of the NEPA progress (Schmidt)

  - BPA update.

- NWP/NWW Critical Fish Passage O&M needs.

- Coordination/Notification forms (need concurrence/discussion)

  - NWW

    - MFR 22 MCN 01 OR Shore Ladder One Pump Operation

    - MFR 22 MCN 02 Delay in Early Start

    - MOC 22 LMN 01 North Shore Fish Ladder Debris Barrier_Modified

    - MOC 22 LWG 02 PNNL Receiver

    - MOC 22 LWG 03 NavGuideWallCable

  - NWP

    - 22BON001 MFR Units 11-14 OOS

    - 22BON002 MFR JMF Hydrocannon Outage

    - 22BON003 MFR U11 STS Failure

    - 22BON004 MOC T12 OOS

- Fish Passage Plan

  - The 2022 FPP went into effect March 1 and is available online at: pweb.crohms.org/tmt/documents/fpp/2022/

    - NEW & PENDING Change Forms:

- 22MCN004 – Modified Spill Patterns (Peery). PENDING

- 22AppL003 – LMN Bird Monitoring (Griffith). NEW

- Task Group Updates.

  - Task Group Avian meeting (Cordie)

    - http://pweb.crohms.org/tmt/documents/FPOM/2010/Task%20Groups/Task%20Group%20Avian%20Hazing/

  - Task Group 15 Mile Steelhead Overshoots, TDA ITS operation dates. (Bellerud)

    - http://pweb.crohms.org/tmt/documents/FPOM/2010/Task%20Groups/Task%20Group%20TDA%20ITS%20operations/

  - Task Group Non-native Piscine Predation (Hausmann).

    - http://pweb.crohms.org/tmt/documents/FPOM/2010/Task%20Groups/Task%20Group%20Non-native%20piscivorous%20fish