Fish Passage Operation and Maintenance (FPOM) Team DRAFT meeting Agenda

08 September 2022, 09:00-2:00

Conference line: 1-844-800-2712 	Access: 199 076 9084

WebEx meeting:

https://usace1.webex.com/usace1/j.php?MTID=mfd2225aec54960151ed1beffdc99906a

Access Code: 199 076 9084	Password: fy21FPOM**

Documents may be found at: http://pweb.crohms.org/tmt/documents/FPOM/2010/

- Approval of August Minutes: (Peery)

- Action Items

  - NWW

    - [July 22] LWG adult CH fallback (Bellerud/Swieca) ACTION: Bellerud will provide an update.

    - [September 22] Ice Harbor Unit 3 Initial Fish Passage Operating ACTION: Renholds will provide an update.

  - NWP

    - [July 22] Lethal Removal - ACTION: Sachs will provide more detail about NEPA cooperating agency status. STATUS: Sachs, Paul Schmidt is sending letters to additional cooperators the week of 22 August. EA work is being continued with a focus of adding white pelicans to our hazing efforts. Schmidt is contacting former cooperators to ensure they are still engaged.

    - [June 22] NWP/NWW Critical Fish Passage O&M needs. ACTION: (Mackey/Cordie) will provide an update. STATUS: The spillway Major Maintenance Report can be included but including just Bay 9 is not likely to be beneficial.

    - [August 22] BON STS Screen Removal. ACTION: BON fisheries will update.

    - [September 22] BON LPS B-branch construction. ACTION: BON fisheries will update. STATUS: Scheduled for winter maintenance period CY 2023 and 2024.

  - Completed Action Items or to be discussed later in the agenda

    - [July 22] BON Channel Velocity. ACTION: The project will only replace the PH2 flow meter and continue to look for better options for PH1. STATUS: Change Form is APPROVED.

    - [January 22] 22LMN01 MOC North Fish Ladder Debris Barrier ACTION: The barrier was installed August 15-18 as outlined in the MOC. STATUS: Completed.

    - [August 22] BONN Fishway ROV inspection ACTION: ROV inspection has been completed. No substantial findings, there were a few broken bolts around diffusers and sediment was found in the PH2CC. STATUS: Completed.

    - [July 22] 22BON038 MOC Pre-Rock Removal Hydro Survey ACTION: Macdonald will provide a FFDRWG Update. STATUS: Hydro Survey completed 2 September.

    - 21 LWG 08 MOC Trash Rake Crane Replacement (May 2022). STATUS: Postponed.

    - 22 IHR 07 MOC Fish Release Pipe Install Outage and Unit 3 Turbine. STATUS: Postponed.

    - 22 LGS 06 Powerhouse Roof Repair Additional Outage Update – STATUS: Completed

- Updates

  - NWW Updates

    - Upcoming maintenance/construction/research activities (previously coordinated MOC/MFRs).

      - 22 LWG 08 MOC BPA Outage 500 kV line - scheduled 14–18 November, No objections submitted, will continue as planned.

      - 22 LWG 04 MOC T1T2 Gasket Repair - T1A scheduled for 28 November, MOC for the screen removal has been sent.

      - 22 LGS 08 MOC BPA Outage 500 kV line - scheduled 7–11 November, No objections submitted, will continue as planned.

      - 22 LGS 10 10 MOC WECC NERC Testing – Comments due 31 August -

      - 20 LGS 16 MOC Powerhouse Roof Repair – January scheduling -

      - 22 LGS 06 MOC Powerhouse Roof Repair Additional Outage Update -

      - 22 LMN 06 MOC BPA Outage 500 kV line – scheduled Oct 31–4 Nov, No objections submitted, will continue as planned.

      - 22 LMN 09 MOC T-2 Rehabilitation – Comments due 08 September.

      - McNary crane status - Bays 6 and 21 update -

  - NWP Updates

    - Upcoming maintenance/construction/research activities (previously coordinated MOC/MFRs).

      - 21BON001 MOC Navigation Lock 1 (old navlock) Bridge Replacement scheduled for CY 2023.

      - 22BON004 MOC T12 OOS - Outage 29 Aug - 15 Sep.

      - 19TDA04 MOC – East side powerhouse update -

      - 22TDA05 MOC Exit Boom Install -

      - 22TDA08 MOC East Ladder Weir 155 Rehab – Gear box update -

      - 22TDA12 MOC Fish unit intake ROV – 16 August.

      - 18JDA02 MOC Trash rack replacement – Fabrication and schedule update.

      - 20JDA04 MOC STS crane replacement -

      - 22JDA03 MFR South Fish Turbine #2 Phase 1A study anticipated in October 2023.

      - 22JDA07 MOC Block Study – concluded 17 August.

      - 22BON075 MOC Spillway ROV Inspection – scheduled for 26 October.

    - ROV inspection updates

      - BON

      - TDA

      - JDA

    - TDA AWS debris management -

    - TDA trunnion pin -

    - TDA N Ladder Rockfall P#449517 - $60k submitted for FY25 budget. Two options for dewatering: 1. shorten the East dewater to add more to North or 2. Overlap the dewatering’s, would require FPOM approval. Update -

    - JDA north pump #4. - OOS for the entire year, Update -

    - JDA spill bay 10, Update -

    - JDA SFL Temperatures, Update -

  - NWS updates..

  - Research/FFDRWG.

    - NWP FFDRWG.

    - NWW FFDRWG. Meeting occurred 25 August 2022, Update -

    - SRWG.

    - 2022 Research and Access requests:

  - RCC update.

Table 1. NOAA Northwest River Forecast Center inflow forecast.

| Project | Previous Day () Average Outflow (kcfs) | 5 Day () Forecasted Inflow (kcfs) | 10 Day () Forecasted Inflow (kcfs) | Forecasted Inflow Low/High (kcfs) |
| --- | --- | --- | --- | --- |
| LWG |  |  |  |  |
| MCN |  |  |  |  |
| BON |  |  |  |  |

  - Fish Count Program update (Peery, Wertheimer).

    - BON WDFW Tule counters -

  - Pinniped update

    - Bonneville Dam-

    - Willamette Falls -

  - Lamprey update

    - BON LPS -

    - TDA -

    - JDA -

    - NWW -

    - Lamprey Accords Work Group (Macdonald) -

  - BPA update. -

  - NWP/NWW Critical Fish Passage O&M needs. -

  - Avian updates (10:30)

    - NWW -

    - JDA -

    - TDA -

    - Estuary -

    - NEPA hazing task group -

- Coordination/Notification forms (need concurrence/discussion)

  - NWW

    - 22 LGS 09 MOC Unit Priority Deviation from PH Roof Repair -

    - 22 LGS 10 MOC WECC NERC Testing -

    - 22 LMN 01 MOC North Fish Ladder Debris Barrier (Completed) -

    - 22 LMN 09 MOC T-2 Rehabilitation -

    - 22 MCN 14 MOC Shift Late Summer Spill Pattern to Install TSW -

    - 22 MCN 15 MFR Unit 1 ESBS and VBS Differential -

  - NWP

    - 22BON076 MFR AFF Valve 15 Pacific Lamprey Mortalities -

    - 22BON077 MFR AFF Valve 15 Steelhead Mortality -

    - 22BON078 MFR WA LPS AWS RB1 PL Mortality -

    - 22BON079 MFR AFF Valve 15 PL and Chinook Mortalities -

    - 22BON080 MFR AFF Valve 15 Chinook Mortality -

    - 22BON081 MFR AFF Valve 15 Juv. Salmonid Mortality -

    - 22BON082 MFR WA LPS AWS RB1 PL Mortality -

    - 22BON083 MFR CI RB#4 PL Mortality -

    - 22BON084 MFR AFF Chinook Mortality -

    - 22BON085 MFR AFF Valve 15 Chinook Mortality -

    - 22BON086 MFR AFF Valve 15 Chinook Moralities -

    - 22BON087 MFR AFF Valve 15 -

- Fish Passage Plan

  - The 2022 FPP went into effect March 1 and is available online at: pweb.crohms.org/tmt/documents/fpp/2022/

    - PENDING Change Forms:

    - NEW Change Forms:

- Task Group Updates.

  - Task Group Non-native piscivorous fish (Hausmann).  Documents / FPOM / 2021 / FPOM Task Groups (crohms.org)

  - Task Group Kelt Trigger (Wertheimer and Lorz). Documents / FPOM / 2013 / FPOM Task Groups (crohms.org)

  - Task Group Hazing NEPA (CRC and Schmidt). Documents / FPOM Avian Task Group (crohms.org).

  - Avian Task Force (ATF). (Cordie). Documents / FPOM Avian Task Group (crohms.org)

6.4.1. Task group meeting is schedule for 8 September, after FPOM.