Fish Passage Operation and Maintenance (FPOM) Team

DRAFT Agenda for 14 December at 0900

Conference line: 1-844-800-2712 	Access: 199 076 9084

WebEx meeting:

https://usace1.webex.com/usace1/j.php?MTID=mfd2225aec54960151ed1beffdc99906a

Access Code: 199 076 9084	 Password: fy21FPOM**

Documents may be found at: http://pweb.crohms.org/tmt/documents/FPOM/2010/

- Attendance, Agenda changes, Approval of November meeting minutes. (Peery)

- FPOM Action Items

  - NWW

    - [Nov 23] 23LMN12 MFR spillgate 5 and 7 repair.  ACTION: Peery will find out how LMN spillbays could be operated with a crane so the spill patterns can be somewhat normal and Lorz won’t be pushed into an early retirement from the stress.

  - NWP

    - [Nov 23] CRITFC Member Tribes Lamprey Trap.  ACTION: Macdonald will draft the MOC with the design concepts so FPOM can review a thorough plan. He will have this by the December FPOM meeting.

    - [Nov 23] Avian end of season review.  Lorz asked if there would be an end of season review.  It was a good meeting to help the Region understand what was going on and what might need to be changed for the upcoming season.  ACTION: Mackey will work with Bettin and Lorz to develop an agenda and schedule the meeting.  AFEP Avian presentations may be included.

    - LAWG: Next quarterly meeting will be Nov. 16-17.  Porter asked Macdonald to capture all of the email strings prior to the LAWG meeting.  ACTION: Macdonald will take care of that.

  - Completed Action Items or to be discussed later in the agenda.

    - [Sep 23] Avian Lethal take. ACTION:  Peery will update the lethal take spreadsheet. STATUS:  Sent

    - [Nov 23] Lawonn reported that ODOT and ODFW will present to the NWPCC the status of the bridge colony.  He invited others to join.  ACTION: Lawonn will send the meeting info to Mackey so she can send to FPOM.  STATUS: Krasnow provided the link to the meeting.  https://nwcouncil.org/fs/18524/2023_11_3.pdf

- FPOM Updates

  - NWW Updates

    - Upcoming coordinated maintenance/construction/research activities.

      - 22 LWG 04 MOC T1T2 Gasket Repair.  Nov 28-Jan 31.  T1C first and then T1B.

      - 23 LGS Unit 5 Commissioning.  Postponed to Fall/Winter 2023.

      - LGS Fishway Cooling Pump Repair/Replace. New pump will be delivered in the summer of ’24.

      - 23LMN12 MFR spillgate 5 and 7 repair.  Leadtime is 12 weeks for first two sets and 17 weeks for the remaining.

    - MCN crane status.

    - MCN ERDC Model. Funding limited.  Will have a design for regional review, with model runs in September/October, though August is the goal.

    - LWG tailwater monitors/LGS pool levels.  Conversations are still occurring within the Fed Family.

  - NWP Updates

    - Upcoming coordinated maintenance/construction/research activities.

      - 19BON001 MOC Navigation Lock 1 Bridge Replacement.  No FPP conflict.  Work may not begin for many years.

      - BON PH2 Tailrace crane replacement.  Work will occur during winter 25/26.

      - 19TDA04 MOC – East side powerhouse crane rails.  No new update.  Looking at resuming work this winter.

      - 18JDA02 MOC Trash rack replacement.

      - 20JDA04 MOC STS crane replacement.  In the fabrication portion of the contract.  Construction will start next June, commissioning to occur at the end of summer 2024. On track.

      - 22JDA20 MFR JDA-S Temps.  Incorporating 2023 data into the memo.

      - 23JDA03-05 JDA -S fish turbine pumps 1 and 2 operating at reduced output 55 rpms, 3 OOS for gearbox repair.

      - JDA north pump #4.  Budget request has been submitted.  No funding received yet.  Looking at submitting an FY26 budget package.

  - NWS updates.

  - Research/FFDRWG

    - FFDRWG

    - SRWG.

  - RCC update.

Table 1.  Previous Day Average Outflow and NWRFC Inflow Forecast.

Project Data:  https://pweb.crohms.org/report/projdata.htm    NWRFC Inflow Forecasts: https://www.nwrfc.noaa.gov/rfc/

  - Fish Count Program (Peery, Wertheimer). New contract due in 2024.

  - BPA Update.  Schedule available on the FPOM website.

  - Avian updates 10:30AM

    - NWW –

    - NWP

      - JDA –

      - TDA -

        - Miller Rocks –

      - BON –

      - Lethal Take Permit.

      - Estuary.  Reports are available at Documents / FPOM Avian Hazing Task Group (crohms.org)

        - Astoria Megler Bridge.

  - Pinniped update.

    - BON.

    - Willamette Falls.

  - Lamprey update

    - BON.

    - JDA.

    - NWW.

    - LAWG:

- FPOM Coordination/Notification forms (need concurrence/discussion)

  - NWW

    - 23 IHR 11 MOC Concrete Removal to Support Navlock Gate Replacement

    - 23 LMN 15 MFS T2 Cooler Repair Extended

    - 23 LGS 13 MFR Emergency Line Outage

    - 23 LWG 11 AWS Pumps OOS

  - NWP

    - 23JDA41 MFR MU-13 VBS issues

- Fish Passage Plan

  - The Final 2023 FPP went into effect on March 1 and is posted at: pweb.crohms.org/tmt/documents/fpp/2023/

  - Change Forms:

  - Invasive species removal language.  No change form yet, but it will include the removal of invasive species during dewatering activities.

- FPOM Task Group Updates.

  - Schedule falconry discussion (Peery/Morrill).  No update yet.

  - MCN TSW operation in the summer (Peery).  Summary of McNary TSW summer operations was sent to FPOM.  .

  - Budget and Infrastructure Updates.  Updated spreadsheet posted to the December FPOM website folder.

January meeting will be held at CRITFC, with a FPOM New Year gathering afterwards.