Fish Passage Operation and Maintenance (FPOM) Team

DRAFT Agenda for 11 May 2023 at 0900

Conference line: 1-844-800-2712 	Access: 199 076 9084

WebEx meeting:

https://usace1.webex.com/usace1/j.php?MTID=mfd2225aec54960151ed1beffdc99906a

Access Code: 199 076 9084	 Password: fy21FPOM**

Documents may be found at: http://pweb.crohms.org/tmt/documents/FPOM/2010/

- Attendance, Agenda changes, Approval of April meeting minutes. (Peery)

- Action Items

  - NWW

    - [APR 23] Fish Count SOW.  ACTION ITEM: Peery will send the SOW.  He has already sent the schedule and species. Status: SOW and summary of QC procedures were emailed to FPOM.

  - NWP

    - [APR 23] JDA-N lamprey collection.  Porter suggested JDA bios collect the fish daily and put them in the tanks for the tribes.  ACTION ITEM: This will require additional information and coordination before JDA can agree.

    - [APR 23] Pelican hazing in the estuary.  McDowell asked about the plan for pelicans on Miller Sands.  Strong said we are monitoring.  Morrill suggested WDFW would be fine with hazing prior to egg deposition.  ACTION ITEMS: He will get answers and send those to Mackey for sharing with FPOM.

    - [APR 23] Pelican hazing at the dams. ACTION ITEM: Morrill said he believes WDFW would be ok with TDA hazing pelicans that are believed to be feeding on salmonids (as opposed to shad) but he will confirm that and report back to FPOM.

    - [APR23] NWP FFDRWG updates. Macdonald said written updates were not sent as there are no real critical updates.  ACTION ITEM: Macdonald will check back with the TLs and send any updates, if there are any.

    - [JAN 23] Spillway condition report.  ACTION:  Mackey will talk with NWD about next steps.  She will also try to track down a consolidated spillway report.  STATUS: A spillway presentation is tentatively planned for the September FPOM meeting.

  - Completed Action Items or to be discussed later in the agenda.

- Updates

  - NWW Updates

    - Upcoming coordinated maintenance/construction/research activities.

      - 22 LWG 04 MOC T1T2 Gasket Repair.  New dates Nov 28-Jan 31.  Will work on T1C first and then T1B.  No change.

      - 23MCN02 MFR Spillbay 16 closure and 23MCN001 FPP Change; cranes, hoists, and spillgate repairs.

      - 23LGS04 MOC Unit 5 Shaft installation

      - 23LGS05 MFR Unit 5 Roof hatch repair

    - MCN crane status.  Cranes 6 and 7 are operational but cannot be operated remotely from the Control Room.

    - LWG tailwater monitors/LGS pool levels.

    - JFF early start

    - Fish Transport program.

    - LGS GBT monitoring.

  - NWP Updates

    - Upcoming coordinated maintenance/construction/research activities.

      - 1BON001 MOC Navigation Lock 1 Bridge Replacement.  No FPP conflict.

      - 23BON002 ITS end gate replacement.

      - 23BON003 T11 outage.  No changes.

      - BON FGE – Units 11 and 18 Scheduled from 30 Nov – 28 March.  Expected completion is December 2023.  On schedule.  An evaluation is being worked through SRWG.

      - 19TDA04 MOC – East side powerhouse crane rails.  Next step is to replace the crane in the spring.  Work is expected to be complete in the summer.  The work will occur at the east end of the powerhouse, more than 100’ from the fishway exit.

      - 18JDA02 MOC Trash rack replacement.  MU16 done.  Next update – fall 2023.

      - 20JDA04 MOC STS crane replacement.  In the fabrication portion of the contract.  Scheduling will start next June, commissioning to occur at the end of summer 2024.

      - 22JDA20 MFR JDA-S Temps.  Still accepting comments.  Plan is to collect data this season.  Arrays are deployed in the ladders and will be deployed in the forebay this summer.

      - 23JDA03-05 JDA-S fish turbine pumps 2 and 3 OOS.

    - BON Aqui-S.  Public comment period in the spring, permit issued after.

    - TDA Spillway.  Bay 10 not yet outfitted with the Bay 9 ropes and drums, still the plan to complete this year.  Need new seals.

    - TDA BRZ and the fishing boundary.

    - Wasco PUD smolt condition monitoring.

    - JDA north pump #4.  Budget request has been submitted.

  - NWS updates.

  - Research/FFDRWG

    - SRWG.

    - NWP FFDRWG.

      - TDA AWS debris management.

      - BON ITS PIT detection.

      - BON FGE study.

    - NWW FFDRWG.  Meeting held 27 April.

  - RCC update.

Table 1.  RCC FPOM flow forecast.

| Project | Previous Day (3/8) Average Outflow (kcfs) | 5 Day (3/13) Forecasted Inflow (kcfs) | 10 Day (3/18) Forecasted Inflow (kcfs) | Forecasted Inflow Low/High (kcfs) |
| --- | --- | --- | --- | --- |
| LWG |  |  |  |  |
| MCN |  |  |  |  |
| BON |  |  |  |  |

Project Data:  https://pweb.crohms.org/report/projdata.htm

  - Fish Count Program SOW (Peery, Wertheimer).  Need all comments on the new PWS by May since the RFP goes out in June.

  - Avian updates (10:30).

    - NWW.

    - NWP Avian EA/NEPA (Environmental Branch).  https://www.nwp.usace.army.mil/Media/Public-Notices/Article/3348141/draft-environmental-assessment-of-avian-deterrence-open-for-public-comment/

    - JDA.

    - TDA.

      - Falconry

    - BON.

    - Estuary.

  - Pinniped update

    - BON.

      - Dam based hazing

    - Willamette Falls.

  - Lamprey update

    - BON.

    - TDA.

    - JDA.

    - NWW.

    - LAWG.

  - BPA Update.  Schedule available on the FPOM website.

  - Budget Updates.

    - NWP/NWW Critical Fish Passage O&M needs.  No updated ranking.

- Coordination/Notification forms (need concurrence/discussion)

  - NWW

    - 23LWG04 MOC LWG LMN Stilling basin sediment removal

    - 23LGS06 MOC Stilling basin sediment removal

    - 23LMN03 MFR Spillbay 8 OOS

    - 23IHR04 MOC Unit 3 commissioning

    - 23MCN02 though 04 MFR Spillbay 16 closure and dogging mechanism

    - 23MCN05 MFR Spillbay cranes 6 and 7

  - NWP

    - 23JDA15 MFR Spill gate 6 in manual.

    - 23JDA14 MFR PDS CH mort

    - 23JDA13 MFR Spillbay 12 OOS

    - 23JDA12 MFR Spill and MU5 testing

    - 23BON018 MOC Wetted Wall Camera Install

    - 23BON017 MFR Wetted Wall Optical Sensor Install

    - 23BON016 MFR PH2 F1 OOS

- Fish Passage Plan

  - The Final 2023 FPP went into effect on March 1 and is posted at: pweb.crohms.org/tmt/documents/fpp/2023/

  - NEW Change Forms:

    - 23MCN003 – Summer Spill Patterns with 6 Auto Bays (Peery)

    - 23AppL002 – Pinniped Monitoring (van der Leeuw and Madson)

  - Invasive species removal language

- Task Group Updates.  No current Task Groups that require updates.

- Other business.