Fish Passage Operation and Maintenance (FPOM) Team

DRAFT Agenda for 09 November at 0900

Conference line: 1-844-800-2712 	Access: 199 076 9084

WebEx meeting:

https://usace1.webex.com/usace1/j.php?MTID=mfd2225aec54960151ed1beffdc99906a

Access Code: 199 076 9084	 Password: fy21FPOM**

Documents may be found at: http://pweb.crohms.org/tmt/documents/FPOM/2010/

- Attendance, Agenda changes, Approval of October meeting minutes. (Peery)

- FPOM Action Items

  - NWW – no outstanding action items.

  - NWP – no outstanding action items.

  - Completed Action Items or to be discussed later in the agenda.

    - [Sep 23] MCN spillway crane and ERDC model. ACTION:  Peery and Juhnke will work on a MCN spillway presentation.  STATUS: in the works.  Will be available by November FPOM.  Spillway status was sent in email and updates will be provided.

    - [Sep 23] Avian Lethal take. ACTION:  Peery will update the lethal take spreadsheet. STATUS: Will be available at the November meeting.  McDowell asked what will be included.  Peery said just the NWW dam sites.

    - [Sep 23] LWG tailwater monitors/LGS pool levels.  This will be on the November FPOM agenda for further discussion.  ACTION: Peery will send info to FPOM after receiving NOAA comments.

- FPOM Updates

  - NWW Updates

    - Upcoming coordinated maintenance/construction/research activities.

      - 22 LWG 04 MOC T1T2 Gasket Repair.  Nov 28-Jan 31.  T1C first and then T1B.

      - 23 LGS Unit 5 Commissioning.  Postponed to Fall/Winter 2023.

      - LGS Fishway Cooling Pump Repair/Replace.

      - 23LMN12 MFR spillgate 5 and 7 repair.

    - MCN crane status.

    - MCN ERDC Model.

    - Fish Transport program.

    - LWG tailwater monitors/LGS pool levels.

  - NWP Updates

    - Upcoming coordinated maintenance/construction/research activities.

      - 19BON001 MOC Navigation Lock 1 Bridge Replacement.  No FPP conflict.  Work may not begin for many years.

      - 23BON002 ITS end gate replacement.  Completed.

      - 23BON092 MOC Lamprey work within 50’ of the B-Branch fishway.

      - BON FGE – U12 expected RTS by 9 November.

      - BON PH2 Tailrace crane replacement.  Work will occur during winter 25/26.

      - 19TDA04 MOC – East side powerhouse crane rails.  No new update.  Looking at resuming work this winter.

      - 18JDA02 MOC Trash rack replacement.  Next update – fall 2023.

      - 20JDA04 MOC STS crane replacement.  In the fabrication portion of the contract.  Construction will start next June, commissioning to occur at the end of summer 2024.

      - 22JDA20 MFR JDA-S Temps.  Incorporating 2023 data into the memo.

      - 23JDA03-05 JDA -S fish turbine pumps 1 and 2 operating at reduced output 55 rpms, 3 OOS for gearbox repair.

    - JDA north pump #4.  Budget request has been submitted.  No funding received yet.  Looking at submitting an FY26 budget package.

  - NWS updates.

  - Research/FFDRWG

    - SRWG.

  - RCC update.

Table 1.  Previous Day Average Outflow and NWRFC Inflow Forecast.

| Project | Previous Day Avg. Outflow (kcfs) | 5 Day Forecasted Inflow (kcfs) | 10 Day Forecasted Inflow (kcfs) | Forecasted Inflow Low/High (kcfs) |
| --- | --- | --- | --- | --- |
| LWG |  |  |  |  |
| MCN |  |  |  |  |
| BON |  |  |  |  |

Project Data:  https://pweb.crohms.org/report/projdata.htm    NWRFC Inflow Forecasts: https://www.nwrfc.noaa.gov/rfc/

  - Fish Count Program (Peery, Wertheimer).

  - BPA Update.  Schedule available on the FPOM website.

  - Pinniped update.

    - BON.

    - Willamette Falls.

  - Lamprey update

    - BON.

    - TDA.

    - JDA.

    - NWW.

    - LAWG: Next quarterly meeting will be Nov. 16-17.

  - Avian updates 10AM

    - NWW

    - NWP

    - JDA

    - TDA

      - Miller Rocks

    - BON

    - Lethal Take Permit.

    - Estuary.  Reports are available at Documents / FPOM Avian Hazing Task Group (crohms.org)

      - ESI.

      - Rice Island.

      - Miller Sands.

      - Pillar Islands.

      - Astoria Megler Bridge.

- FPOM Coordination/Notification forms (need concurrence/discussion)

  - NWW

    - 23IHR10 MFR Only one north shore AWS pump in operation

  - NWP

    - 23BON024 MOC Navlock dredged sediment disposal

    - 23BON098 MFR T12 outage

    - 23TDA13 MFR Gatewell morts

    - 23JDA37 MOC SMF early dewater

    - 23JDA38 MFR Gatewell 12B issues

- Fish Passage Plan

  - The Final 2023 FPP went into effect on March 1 and is posted at: pweb.crohms.org/tmt/documents/fpp/2023/

  - Change Forms:

    - 23JDA003 – Unit 13 Operating Range (Wright)

  - Invasive species removal language.  No change form yet, but it will include the removal of invasive species during dewatering activities.

- FPOM Task Group Updates.

  - Schedule falconry discussion (Peery/Morrill).

  - MCN TSW operation in the summer (Peery).  Look at biological and model data to determine an appropriate operation of the TSWs in the summer.  Waiting on data before scheduling a meeting.

  - Budget and Infrastructure Updates.  Task Group will meet 30 minutes after the end of the November FPOM.