Fish Passage Operation and Maintenance (FPOM) Team

Agenda for October 2024 at 0900

Conference line: 1-844-800-2712	 Access: 199 163 3034

WebEx meeting:

https://usace1.webex.com/meet/christopher.a.peery

Documents may be found at: http://pweb.crohms.org/tmt/documents/FPOM/2010/

- Attendance, Agenda changes, Approval of September meeting minutes. (Peery)

- FPOM Action Items

  - NWS

  - NWW

  - NWP

    - [Sep 24] Estuary – FFU update, flight today and this will be reported out next week.  ACTION: FFU will update FPOM on the most recent CAP flight numbers. STATUS: CAP flight numbers will be reported out during the Avian updates.

  - Completed Action Items or to be discussed later in the agenda.

    - [Apr 24] Albeni Falls update: Morrill asked for a link once the documents are posted. ACTION: Huddleston will provide the link once the RFP is out. STATUS: Completed. RFP link  https://sam.gov/opp/b436f4951f8549f8a87dbce26d56e95d/view.

- FPOM Updates

  - NWS updates.

    - Albeni Falls.

  - NWW Updates

    - Upcoming coordinated maintenance/construction/research activities.

      - 24LWG01 MOC Trash Rake Crane

      - 24LWG02 MOC Annual Spillway inspections – Completed.

      - 24LGS02 MOC Potential Noise - Juvenile Collection Channel. - March 2025

      - 24LGS03 MOC Unit 5 Commissioning. – January 2025

      - 23IHR11 MOC Navlock Tainter Gate Replacement -

    - LWG tailwater elevation –

    - M	CN JFF early start and fish collection for telemetry evaluation – 24 March

    - MCN crane status.

    - MCN ERDC Model.

    - Fishway Pumps –

  - NWP Updates

    - Upcoming coordinated maintenance/construction/research activities.

      - 19BON001 MOC Navigation Lock 1 Bridge Replacement.

      - BON PH2 Tailrace crane replacement. Work will occur during winter 25/26.

      - 24BON012 MOC B1 Fish Salvage Operations on Oil Leak Investigation Units_REVISED.

      - 24BON041 MOC T12 Outage_Updated (T11Cancelled_T12 Delay)

      - 24BON048 MOC Avian Array Repairs at PH1, PH2, Spillway

      - 19TDA04 MOC East side powerhouse crane rails.

      - 24TDA03 MOC TDA MU22 Priority.

      - 18JDA02 MOC Trash rack replacement.

      - 20JDA04 MOC STS crane replacement.

    - JDA north pump #4.  Funded for FY25.

  - Research/FFDRWG

    - FFDRWG.

    - SRWG.

  - RCC update.

Table 1.  Previous Day Average Outflow and NWRFC Inflow Forecast.

  - Avian updates 10:30AM

    - NWW –

    - NWP

      - JDA –

      - TDA –

      - BON –

      - Estuary –

        - Astoria Megler Bridge.

  - Fish Count Program (Peery, Wertheimer).

  - BON Ladder TDG (Sweica)

  - BPA Update.

  - Pinniped update.

    - BON.

    - Willamette Falls.

  - Lamprey update

    - BON –

    - TDA –

    - JDA-

    - NWW –

    - LAWG-

- FPOM Coordination/Notification forms (need concurrence/discussion)

  - NWW

    - 24MCN012 MFR Sampling cancelled due to JCC water elevation fluctuations.

    - 24MOC13 MOC Early ESBS Removal

  - NWP

    - 24BON041 MOC T12 Outage_UPDATE (T11 Cancelled_T12 Delay)

    - 24BON052 MFR Temporary ITS Outage to Support Unit 4 Commissioning

    - 24BON053 MFR PH2 Fish Unit 2 Outage

    - 24BON054 MFR PH2 Fish Unit 1 Outage

    - 24BON055 MFR Temporary ITS Outage to Support Unit 3 Flushing

    - 24BON056 MFR Units 11, 13, and 15 Outages for STS Repairs

    - 24BON057 MFR AFF Return Pool Chinook Mortality

    - 24JDA15 MFR Line-4 Outage for Inspection and Installing Linkage Connector Arms

    - 24JDA16 MOC MU-2 Expended 5-Year to PIN Blades and Delayed 5-Year Maintenance for MU-1

    - 24JDA17 MOC Response to Delayed Repairs on JDA SFL AWS Turbines 1 and 2

    - 24JDA18 MFR Submersible Traveling Screen (STS) Motor Failure in MU1C

- Fish Passage Plan

  - Final 2024 FPP went into effect March 1 and is available online at:  https://pweb.crohms.org/tmt/documents/fpp/2024/

  - Change Forms – None

  - Draft 2025 FPP:

    - Due date for draft change forms, Appendix A submissions, and other FPP updates is by no later than FRIDAY, DECEMBER 13.

- FPOM Task Group Updates.

  - Adult Fish Passage Delay Criteria (TBD) – Meeting on 15 October

  - MCN spillway (Peery).

  - Budget and Infrastructure Updates. Posted at https://pweb.crohms.org/tmt/documents/FPOM/2010/ under the Plans, Lists and Charts section updated with new comments or ranking. No updates received. Send ranking to Peery.