Fish Passage Operation and Maintenance (FPOM) Team

Agenda for September 2024 at 1000

McNary Dam Juvenile Fish Facility

Conference line: 1-844-800-2712	 Access: 199 163 3034

WebEx meeting:

https://usace1.webex.com/meet/christopher.a.peery

Documents may be found at: http://pweb.crohms.org/tmt/documents/FPOM/2010/

- Attendance, Agenda changes, Approval of July, and August meeting minutes. (Peery)

- FPOM Action Items

  - NWS

    - [Apr 24] Albeni Falls update: Morrill asked for a link once the documents are posted. ACTION: Huddleston will provide the link once the RFP is out. STATUS: Pending. Awaiting SCO to sign off on the solicitation. Forecasting next FPOM for RFP to be out.

  - NWW

    - [June 24] Additional Delay and Criteria for operational changes ACTION: Peery will set up a Task Group and meet as early as July. STATUS: Pending. Peery and Conder will coordinate a meeting.

  - NWP

    - [June 24] FFDRWG - ACTION: Macdonald and Barnes will work with Ryan to communicate with Huddleston about using FFDRWG as a coordination forum. STATUS: Pending.

  - Completed Action Items or to be discussed later in the agenda.

    - [Aug 24] 24LGS10 MFR Cooling Chimney Adult Mortality. ACTION: Peery will get the cooling structure drawings back out to FPOM to get an idea of what a hatch would look like and how fish would react to it. STATUS: Completed.

    - [Aug 24] Avian Updates ACTION: Peery will report out the NWW lethal permit number.  STATUS: Completed.

    - [Aug 24] SRWG– ACTION: Macdonald will gather the SRWG review deadlines and get a reminder e-mail out to the group. STATUS: Completed

- FPOM Updates

  - NWS updates.

    - Albeni Falls.

  - NWW Updates

    - Upcoming coordinated maintenance/construction/research activities.

      - 24LWG01 MOC Trash Rake Crane

      - 24 LWG 02 MOC Annual Spillway inspections

      - 24LGS02 MOC Potential Noise - Juvenile Collection Channel.

      - 24LGS03 MOC Unit 5 Commissioning.

      - 24 LMN 02 MOC Line Outage Request to RTS T2

      - 23IHR11 MOC Navlock Tainter Gate Replacement -

    - LWG tailwater elevation –

    - M	CN JFF early start and fish collection for telemetry evaluation – tour the JFF lab

    - MCN crane status.

    - MCN ERDC Model.

  - NWP Updates

    - Upcoming coordinated maintenance/construction/research activities.

      - 19BON001 MOC Navigation Lock 1 Bridge Replacement.

      - BON PH2 Tailrace crane replacement. Work will occur during winter 25/26.

      - 24BON012 MOC B1 Fish Salvage Operations on Oil Leak Investigation Units_REVISED.

      - 19TDA04 MOC East side powerhouse crane rails.

      - 24TDA03 MOC TDA MU22 Priority.

      - 18JDA02 MOC Trash rack replacement.

      - 20JDA04 MOC STS crane replacement.

    - JDA north pump #4.  Funded for FY25.

  - Research/FFDRWG

    - FFDRWG.

    - SRWG.

  - RCC update.

Table 1.  Previous Day Average Outflow and NWRFC Inflow Forecast.

  - Avian updates 10:30AM

    - NWW –

    - NWP

      - JDA –

      - TDA –

      - BON –

      - Estuary –

        - Astoria Megler Bridge.

  - Fish Count Program (Peery, Wertheimer).

  - Picket lead operation and adult crowding (Conder)

  - BPA Update.

  - Pinniped update.

    - BON.

    - Willamette Falls.

  - Lamprey update

    - BON –

    - TDA –

    - JDA-

    - NWW –

    - LAWG-

- FPOM Coordination/Notification forms (need concurrence/discussion)

  - NWW

    - 24MCN07 MFR Spill pattern changes for Bays 17 & 22

    - 24MCN08 MFR TSW closures for navigation safety

    - 24MCN09 MFR McNary Project Going Black

    - 24MCN10 MFR One fish pump operation

    - 24LMN02 MOC Line Outage Request to RTS T2

    - 24 LWG 04 MOC AWS Pump2 RTS

  - NWP

    - 24BON040 MFR CI LPS Lamprey Mortality

    - 24BON041 MOC T12 Outage_Updated (T11Cancelled)

    - 24BON042 MFR WA Shore AWS RB1 Lamprey Mortality

    - 24BON043 MFR AFF Valve 15 Pacific Lamprey Mortality

    - 24BON044 MFR AFF Valve 15 Pacific Lamprey Mortality

    - 24BON045 MFR CI LPS Pond Pacific Lamprey Mortality

    - 24BON046 MFR AFF Valve 15 Chinook Salmon Mortality

    - 24BON047 MFR AFF Valve 15 Chinook Salmon Mortality

    - 24BON048 MOC Avian Array Repairs at PH1, PH2, Spillway

    - 24BON049 MFR Split Flows Criteria and Guidance.

    - 24BON050 MFR CI LPS Temporary Shutdown

    - 24TDA08 MFR Gatewell Pacific Lamprey Mortality

    - 24JDA10 MFR ROV Inspection of Adult Ladder AWS Grating

    - 24JDA11 MFR NFL Pump #3 Tripped

    - 24JDA12 MFR Reducing Sample Rate Due to Excessive Shad Bycatch

    - 24JDA13 MFR Spillway Crane OOS and Unable to Close TSW-18

    - 24JDA14 MFR MU-1 Taken Offline to Reconnect MU-3 Breaker

- Fish Passage Plan

  - Final 2024 FPP went into effect March 1 and is available online at:  https://pweb.crohms.org/tmt/documents/fpp/2024/

  - Change Forms

- FPOM Task Group Updates.

  - Adult Fish Passage Delay Criteria (TBD) – Meet 17 September

  - MCN spillway (Peery). Next update 26 September

  - Budget and Infrastructure Updates. Posted at https://pweb.crohms.org/tmt/documents/FPOM/2010/ under the Plans, Lists and Charts section updated with new comments or ranking. No updates received. Send ranking to Peery.