Fish Passage Operation and Maintenance (FPOM) Team

Agenda for February 2025 at 1200

Conference line: 1-844-800-2712	 Access: 199 163 3034

WebEx meeting:

https://usace1.webex.com/meet/christopher.a.peery

Documents may be found at: http://pweb.crohms.org/tmt/documents/FPOM/2010/

- Attendance, Agenda changes, Approval of January meeting minutes. (Peery/Bertrand)

- FPOM Action Items

  - NWS.

    - [ Dec 24] NWS Updates. ACTION: Seattle District is working on getting a representative on the FPOM call.

  - NWW

    - [Jan 25] BPA updates. ACTION: Peery will investigate the outage schedule.

  - NWP

  - Completed Action Items or to be discussed later in the agenda.

    - [Jan 25] 24BON063 Updated MOC WA Shore Control Section Redesign-Extension Request (Project Operations 1-15 March). ACTION: Madson will schedule a special FPOM meeting with Steve Schlenker on 17 January to discuss feasibility of alternative operations. STATUS: Completed, meeting was held 17 January.

- FPOM Updates

  - NWS updates.

    - Albeni Falls.

  - NWW Updates

    - Upcoming coordinated maintenance/construction/research activities.

      - 24LWG01 MOC Trash Rake Crane -

      - 24LGS02 MOC Potential Noise - Juvenile Collection Channel. –

      - 24LGS03 MOC Unit 5 Commissioning. –.

      - 23IHR11 MOC Navlock Tainter Gate Replacement –

    - LWG tailwater elevation –

    - M	CN JFF early start and fish collection for telemetry evaluation –

    - MCN crane status -

    - MCN ERDC Model.

  - NWP Updates

    - Upcoming coordinated maintenance/construction/research activities.

      - 19BON001 MOC Navigation Lock 1 Bridge Replacement.

      - BON PH2 Tailrace crane replacement.

      - 24BON012 MOC B1 Fish Salvage Operations on Oil Leak Investigation Units_REVISED.

      - 24BON063 Update MOC WA Shore Control Section Work Extension_250210

      - 25BON004 MOC Bradford Island Exit Hydro Survey

      - 19TDA04 MOC East side powerhouse crane rails.

      - 18JDA02 MOC Trash rack replacement.

      - 20JDA04 MOC STS crane replacement.

      - 24JDA16 MOC MU-2 Extended 5-Year to PIN Blades and Delayed 5-Year Maintenance for MU-1.

      - 24		JDA17 MOC Response to Delayed Repairs on JDA SFL AWS Turbines 1 and 2

      - 24JDA22 MOC LPS Modification Construction Near the NFL.

    - JDA north pump #4. Funded for FY25.

  - Research/FFDRWG

    - FFDRWG.

    - SRWG.

  - RCC update.

Table 1.  Previous Day Average Outflow and NWRFC Inflow Forecast.

  - Avian updates 10:30AM

    - NWW –

    - NWP

      - JDA –

      - TDA –

      - BON –

      - Estuary –

        - Astoria Megler Bridge.

  - Fish Count Program (Peery, Wertheimer)

  - BPA Update.

  - Pinniped update.

    - BON.

    - Willamette Falls.

  - Lamprey update

    - BON –

    - TDA –

    - JDA-

    - NWW –

    - LAWG-

- FPOM Coordination/Notification forms (need concurrence/discussion)

  - NWW

    - 25LMN01 MOC North Fishway Ladder Installation

    - 25LGS01 JBS Channel Adult Mortality

  - NWP

    - 25BON001 MFR Oil Sheen in PH1 Forebay

    - 25BON002 MFR Outages for Time Critical Dive to Service Trolley Pipes

    - 25BON003 MFR PH2 Unit 18 RTS Delay-Stator Ground

    - 25BON005 MOC T12 Outage

    - 25BON006 MOC ITS and Powerhouse 1 Unit Outages for Dive Work

    - 25BON007 MFR Unit 9 Flushing Oil Sheen

    - 25BON008 MFR PH1 ITS South End Gate Stuck Partially Open

    - 25JDA01 MOC SFL 2-Fish Turbine Operation and FOG Removal

    - 25JDA02 MOC Avian Line Installation.

- Fish Passage Plan

  - Final 2024 FPP in effect through the end of February 2025 and is available online at:  https://pweb.crohms.org/tmt/documents/fpp/2024/

  - Change Forms – None.

  - Draft 2025 FPP:

    - Draft 2025 FPP chapters, appendices, and change forms are posted online at: https://pweb.crohms.org/tmt/documents/fpp/Annual FPP Meeting to finalize change forms will be Thursday, February 6.

- FPOM Task Group Updates.

  - Adult Fish Passage Delay Criteria (TBD).

  - MCN spillway (Peery).

  - Budget and Infrastructure Updates. Posted at https://pweb.crohms.org/tmt/documents/FPOM/2010/ under the Plans, Lists and Charts section updated with new comments or ranking.