Fish Passage Operation and Maintenance (FPOM) Team

Agenda for January 2024 at 0900

Conference line: 1-844-800-2712	 Access: 199 163 3034

WebEx meeting:

https://usace1.webex.com/meet/christopher.a.peery

Documents may be found at: http://pweb.crohms.org/tmt/documents/FPOM/2010/

- Attendance, Agenda changes, Approval of December meeting minutes. (Peery)

- FPOM Action Items

  - NWS.

    - [ Dec 24] ACTION: Working on getting an NWS representative on the FPOM call.

  - NWW

    - [Oct 24] 24LWG02 MOC Annual Spillway inspections. ACTION: Peery will inquire if information could be shared with the region. STATUS: Peery is gathering information and will get an inspection summary out to FPOM.

  - NWP

  - Completed Action Items or to be discussed later in the agenda.

    - [Dec24] MCN ERDC Model. ACTION: Peery will send to FPOM the model runs that planned so far. STATUS: The list of Physical Model Runs has been sent to FPOM and included with the December minutes.

    - [Dec 24] 24JDA22 MOC LPS Modification Construction Near the NFL. ACTION: The MOC will be updated with more detail and a better image/diagram of the proposed work. STATUS: Completed.  Additional information and diagram of proposed work has been sent to FPOM.

- FPOM Updates

  - NWS updates.

    - Albeni Falls.

  - NWW Updates

    - Upcoming coordinated maintenance/construction/research activities.

      - 24LWG01 MOC Trash Rake Crane -

      - 24LGS02 MOC Potential Noise - Juvenile Collection Channel. - March 2025

      - 24LGS03 MOC Unit 5 Commissioning. – January 2025

      - 23IHR11 MOC Navlock Tainter Gate Replacement –Start 22 February 2025.

    - LWG tailwater elevation –

    - M	CN JFF early start and fish collection for telemetry evaluation – 24 March

    - MCN crane status.

    - MCN ERDC Model.

  - NWP Updates

    - Upcoming coordinated maintenance/construction/research activities.

      - 19BON001 MOC Navigation Lock 1 Bridge Replacement.

      - BON PH2 Tailrace crane replacement. Work will occur during winter 25/26.

      - 24BON012 MOC B1 Fish Salvage Operations on Oil Leak Investigation Units_REVISED.

      - 24BON063 MOC WA Shore Control Section Redesign-Extension Request

      - 19TDA04 MOC East side powerhouse crane rails.

      - 18JDA02 MOC Trash rack replacement.

      - 20JDA04 MOC STS crane replacement.

      - 24JDA16 MOC MU-2 Extended 5-Year to PIN Blades and Delayed 5-Year Maintenance for MU-1

      - 24		JDA17 MOC Response to Delayed Repairs on JDA SFL AWS Turbines 1 and 2

      - 24JDA22 MOC LPS Modification Construction Near the NFL

    - JDA north pump #4.  Funded for FY25.

  - Research/FFDRWG

    - FFDRWG.

    - SRWG.

  - RCC update.

Table 1.  Previous Day Average Outflow and NWRFC Inflow Forecast.

  - Avian updates 10:30AM

    - NWW –

    - NWP

      - JDA –

      - TDA –

      - BON –

      - Estuary –

        - Astoria Megler Bridge.

  - Fish Count Program (Peery, Wertheimer).

  - BPA Update.

  - Pinniped update.

    - BON.

    - Willamette Falls.

  - Lamprey update

    - BON –

    - TDA –

    - JDA-

    - NWW –

    - LAWG-

- The Dalles Dam Spill Pattern (Portland District Hydraulic Design)

- FPOM Coordination/Notification forms (need concurrence/discussion)

  - NWW

  - NWP

    - 24BON067 MFR Cascades Island Fishway Coho Salmon Mortality

    - 24TDA10 MFR TDA-E dewater lamprey mort

- Fish Passage Plan

  - Final 2024 FPP in effect through the end of February 2025 and is available online at:  https://pweb.crohms.org/tmt/documents/fpp/2024/

  - Change Forms – None.

  - Draft 2025 FPP:

    - Draft 2025 FPP chapters, appendices, and change forms are posted online at: https://pweb.crohms.org/tmt/documents/fpp/Annual FPP Meeting to finalize change forms will be Thursday, February 6.

- FPOM Task Group Updates.

  - Adult Fish Passage Delay Criteria (TBD).

  - MCN spillway (Peery).

  - Budget and Infrastructure Updates. Posted at https://pweb.crohms.org/tmt/documents/FPOM/2010/ under the Plans, Lists and Charts section updated with new comments or ranking. No updates received. Send ranking to Peery.

- 24BON063 Updated MOC WA Shore Control Section Redesign-Extension Request (Project Operations 1-15 March)