Memorandum for the Files





Original

11/14/12









Revised

12/27/12

Subject:   Bonneville Adult Collection and Monitoring Facility (Bonn AFF): 
Proposed Improvements for Small Project work in the Fiscal Year (FY) 13 In-Water Work Period

From: 
Stephen Schlenker, EC-HD

Jon Rerecich, PM-E


Steve Sipe, EC-DM

Andy Traylor, OP-B
1) Problem:

A number of both sampled and bypassed adult fish have experienced mortality during past fish passage seasons in the Bonneville Dam AFF.

2) Probable causes of Problem

a) Fast surface velocity in the main exit channel may contribute to salmonids becoming impinged on the Valve 15 return pool drain trashrack. 
b) Proximity of the brail pool exit opening and the main exit channel is located adjacent to fast moving water velocities at the surface and possibly too close to the trashrack for existing conditions.
c) Leakage or inflow from Valve 3, or other sources, may be contributing excessive flow in the main exit channel.
d) Bypass flumes have pipe exits more than 2.5 feet above the water surface in the main exit channel at a location where the water depth is 1.9 feet deep and swift.   This could be too shallow and may exceed NOAA criteria of a maximum 1 ft/s average velocity.

e) Insufficient recovery time in the brail pool due to lab operations and inability to handle fish during recovery.
3) Goals of the Small Project Improvements to the Bonn AFF:
a) Create more uniformly distributed velocities in the exit channel.
b) If possible, reduce flow in Exit Channel. 
c) No increase in velocities in brail pool.
d) Design and provide observation boxes for fish prior to release in the brail pool.
e) Improve the outlet conditions for the bypass flumes. 
4) Description of Current Operation:
The system generally consists of the following in the direction of water flow:

a) Fish Recovery & Exit System

i) Main exit channel from Pool 49 to main trashrack and Valve 15 weirs.
ii) Brail pool and Anesthesia Tank

b) Flume system

i) False Weir to Sort Flume, 

ii) Flume to Anesthesia Tank 

iii)  Bypass Flumes to Exit Channel
c) Collection System 

i) Collection Pool 

ii) Collection Channel flows to Pool 37
A general plan view of the Bonn AFF is shown in Figure 1.
d) Fish Exit and Fish Recovery System: 

The main exit channel flow discharges (estimated 37 cfs at one foot ladder head) from the main ladder (pool 49 – which acts as a junction pool) down a series of half-ice harbor weirs:  8-feet wide channel with 5 feet overflow weirs and single 18-inch square orifices.  Valve 2 feeds water from the forebay to a floor diffuser in pool 49 to augment the flow down the exit channel and maintain ladder head criteria at weir 37 in the main ladder.   
Downstream of the half-ice harbor weirs, the AFF exit channel becomes shallow (~ 1.9 feet) at a 180º turn with a distance of approximately 40 feet to a 90º turn.  From this point, there is 30 feet of exit channel (still 8 feet wide) to Valve 15 where the final 20 feet is deeper  (~ 4.9 feet).  
The 20-foot long deeper section passes the 10-foot wide brail pool and terminates with a sloping 8-foot wide trashrack.   There is a 1.33 ft wide x 1.9 ft deep exit opening from the brail pool into the main exit channel, located about 7 feet upstream of the Valve 15 trashracks.  This is where recovered fish, that have been anesthetized and sampled, return to the main exit channel and main ladder system.   A detailed schematic plan view of this area under existing operation in shown in Figure 2.
Valve 3 (from the Forebay) is used to augment initial water-up of the brail pool and exit channel, but is normally closed during sampling operations.
All exit channel flow is currently discharged through both an 8-foot long terminating trashrack and an adjacent 5-foot long vertical side wall trashrack.   All outflow then discharges over a system of stoplog weirs surrounding the drainage pit for Valve 15.  The sum (clear) opening length of the weirs is 12.5 feet and the stoplogs are about 4 feet above the invert.   The stoplogs consist of 4 x 4-inch wood members and there is noticeable leakage through them.  The weirs tend to control the discharge and maintain water surface elevation in the exit channel and brail pool.  Valve 15 is set at 75% open to assure drainage behind the weirs and prevent them from becoming submerged.    In the previous years, the valve was set at 55% to maintain essentially the same water level elevation.   This indicates there is more outflow going through valve 15 than in previous years (unless there is some new impedance in the drainage system).

Valve 14 is located off to the side in the NE corner of the sump area, which could be used to augment drainage capacity.  It is currently kept closed during lab operation and used for dewatering.  

[image: image8.bmp][image: image9.bmp][image: image10.bmp][image: image1.emf]
[image: image2.png]EXISTING OPERATION WITH DIMENSIONS AND DEPTH AVERAGED VELOCITIES

10 ft BIF

Valve3
48 inches
(closed)

16" wide exit opening

Braille Pool \

mainexit channel

S ftivertical
Trashirack

southweir 6.5 ftclear

Vaive 14
36inches -

Valve1s
weir 30 inches
(75%open)





Figure 2 – Schematic of Existing Braille Pool and Exit Channel area under Existing Operation (with depth-averaged velocities). 

e) Fish Collection System from main ladder to collection pool:  
This side of the AFF is designed to direct fish from the downstream Pool 37 in the main ladder to a collection pool in the lab.    In normal operations, this is hydraulically separated from the exit system by means of a closed bulkhead (see upper left in Figure 1).  Water drains from the collection pool through a similar system of half ice harbor weirs as in the exit channel.  The collection pool is supplied by Valve 12 from the forebay.    
f) Fish Flume System:

 Fish volitionally leave the collection pool over a false weir into a rectangular flume.  The flume has bifurcations and switch gates that direct fish to either the anesthesia tank(s) or bypass to the main exit channel.  The anesthesia tank is located on the east side of the brail pool, so the rectangular flume to the anesthesia tank must cross over both the exit channel and brail pool.  

The bypass flumes are a 14-inch outside diameter (OD) Schedule 40 PVC pipe.   The two Bypass flumes bend 90 º southward into the main exit channel and exit about 20 -25 feet upstream of the main trashrack in the shallow portion of the channel.  The drop from the bypass flume inverts to the exit channel water surface was measured to be about 2.6 feet.   The water depth is 1.9 feet in this area of the exit channel (see Figure 1 for approximate location of bypass flume outfalls). The AFF bypass flume flow is minimal and originates at the false weirs to the collection pool.  The water that flows through the bypass pipes is estimated to be about ½ - 1 inch deep and 1-2 inches wide. 
5) Hydraulic Data and Evaluation:

Hydraulic data were collected in the Bonn AFF on Oct 24 and Oct 31, 2012.  A Marsh McBirney velocity meter was used during the first trip, and a more reliable Price Meter was used during the second trip.   Other than low velocity (< 0.5 to 1 ft/s) measurements (in which the price meter detected velocities and Marsh Mc Birney did not), the differences between meter results were small.

In both visits, the velocity in the main exit channel was measured at a location about 5 feet upstream of the main trashrack (coincident with the north side of the Brail Pool).   In the second visit, the velocities were also measured in the brail pool.   During both trips, the valve 15 and valve 14 settings were altered to see if the surface velocity could be reduced in the exit channel.
a) Main exit channel measurements:

The average velocity (as a function of depth below water surface) is shown in Figure 3.  The velocities were averaged across the channel (8 foot width) at different depths (flow depth = 4.9 feet).  The Price Meter data (red curve) is more reliable.   The velocities are over 2.8 ft/s near the surface and less than 1 ft/s below 3.5 feet.   The velocities are much faster near the surface because the outflow and water surface level is mainly controlled by stoplog weirs, and the weirs primarily draw water from the surface (there is also leakage through the stoplogs).  The overall average velocity was 1.7 ft/s with an estimated total flow rate of 65 -66 cfs.
[image: image3.png]Depth below Water Surface (feet)

Bonneville AFF
Main Channel Upstream of Trashrack:
Average Velocity versus Depth of Measurment below Water Surface

0.0
Data Collected10/24 /2012:
Measuring Device: Marsh McBirmey ”
Estimated Discharge =54 cfs _-
Average Velocity =14 ft/s -
10 .
Data Collected10/31/2012: =7
Measuring Device: Price Meter =%
Estimated Discharge =66 cfs - *
Average Velocity =17 ft/s o
20
— = MarchMcBirey 10-24-12
—8—price Meter 10-31-12
30
Measurement Loaction:
5 feetu/sof Main Trashracks
f Velocity averaged across
40 i 8-footwide Channelat
, differentdepths
.
FlowDepth=4.9 feet
50
0.0 05 10 15 20 25 30 35

Velocity (ft/s)





Figure 3 – Average Velocity versus Depth below Water Surface in Exit Channel (5 feet U/S of Trashracks)
For the same exit channel measurements, the depth averaged velocity as a function of lateral location is shown in Figure 4.    The velocity was averaged over the full depth (4.9 feet) at different lateral location.  The Price Meter data (red curve) is more reliable.   The velocities are higher on the right (east) side of the channel, adjacent to the Brail Pool.  The reason is that there are multiple flow paths towards the stoplog weirs from the right side of the channel in the complicated non-symmetrical weir and valve pit geometry (See Figure 2 ).   

[image: image4.png]Velocity (ft/s)

Bonneville AFF
Main Channel Upstream of Trashrack
Depth Averaged Velocity as Function of Lateral Location Across Channel

25
Braille Pool —4— Marsh McBirney 10-24-12
(East) —— Price Meter 10-31-12
—
20
15
10
Data Collected10/24 /2012: Measurement Loaction:
Measuring Device: Marsh McBimey 5feetu/s of Main Trashracks
Estimated Discharge =54 cfs
Average Velocity=1.4 ft/s Velocity averaged overfulldepth
05 at different aterallocations
Data Collected10/31/2012:;
Measuring Device: Price Meter Channel Width=8.0 feet
Estimated Discharge =66 cfs
Average Velocity=17 ft/s Flow Depth
0.0
0.0

10 20 30 20 50 60 7.0 80
Distance from Right (East) Side of Channel (feet)





Figure 4 – Depth Averaged Velocity versus Lateral Location in Cross-section of Exit Channel

Velocities in the centerline of the main exit channel were also measured under different valve operations.   The velocities could not be improved in the exit channel without submerging the weirs.  More will be discussed on this in the section under valve settings.

b) Brail Pool measurements:

Velocities were measured at different locations along the north (or NE) edge of the brail pool (which was most assessable and showed the most visible flow.   The measurement locations and depth averaged velocities are shown in Figure 2 (presented earlier).   The highest velocities (0.5 ft/s) are in the far north (or NW) corner of the brail pool, adjacent to the main exit channel and exit opening.    Velocities at the exit opening were notably lower at 0.2 ft/s with the direction of the flow parallel to the opening and west sides of the brail pool.  
The velocities as a function of depth in the pool are shown at each location in Table 1.  The measurement locations are shown numbered in the upper schematic.  The data for the current operation (valve 15 at 75% open) is shown in the lower left.  The lower right has data from a modified operation (valve 15 @ 70% and Valve 14 @ 30 %).  The velocities changed negligibly in the Brail Pool between these operations (but the velocities in the exit channel increased significantly under the modified operation.)
The higher surface velocities at location 1 and 1A indicate the influence of the adjacent exit channel and the downstream weirs.  The velocities are faster in the lower depths at location 2 because the sides below water are blocked in the upper 2 feet and the bottom 2 feet have open grating.
Table 1 – Braille Pool Measurement Locations and Velocities as a function of Depth [image: image5.png]Braille Pools Data

Depth of Pool at North end =

4 feet

MEASURING LOCATIONS:

=

CURRENT Operation _ Valve 15 75%] [Modified Operation  Valve 15 70%
Valve 14 o Valve 14 30%
Depth VELOCITIES (ft/5] Depth VELOCITIES (ft/5]
Below MEASURING LOCATION Below MEASURING LOCATION
Water (ft) 1 1a 2 Iwater(fo] 1 1a 2
05 029 046 | 010 05 029 0.00
15 027 056 | 010 15 02 019
25 010 00 25 019 02
32 oz 020 32 017 029
+ +
Aversgev | o022 os1 | o1s average| 022 018
Average 1 — [average 1 — |
direction ldirection





c) Alternative Valve Operations:

Alternative valve settings (Valve 14 & 15) were investigated during the two different site visits.  The question was - Could velocities be reduced in the exit channel by changing the distribution of valve settings?  However, caution had to be exercised to avoid raising the velocities in the brail pool, where fish are still recovering from anesthesia.
During the Oct 24 trip, the following operations (Table 2) were investigated with head measurements upstream and downstream of the weir and without velocity measurements.  Visually, the slower velocities occurred when the weirs were submerged (rows with pink cells), but these are unstable operations and the tests were not of sufficient duration to assure the water levels has stabilized.  The brail pool did not appear to be affected much by the different valve operations.

Velocities measurements were taken in the centerline of the exit channel and brail pool during the Oct 31 site visit for the current operation and two other alternative operations, Table 3.   The end result was the velocities in the exit channel were simply made worse by the adjustment s (19% increase), even if the brail pool did not appear to be affected.  
In short, alternative valve operations don’t help.

Table 2 - Valve Operations Tested on Oct 24

	Valve 15
	Valve 14
	Visual on exit Cha.
	Water level below weir (inches)

	
	
	
	

	
	
	
	U/s Weir
	D/s Weir

	75%
	0%
	fast
	10.5
	-4

	75%
	10%
	fast
	11
	-6

	75%
	20%
	fast
	10
	-12

	75%
	30%
	fast
	9
	-14

	50%
	30%
	slower
	17
	12

	60%
	30%
	slower
	15
	15

	65%
	30%
	slower
	14
	13

	65%
	40%
	fast
	9
	-12


Table 3 - Valve Operations Tested on Oct 31 with Velocities measured in Centerline of Exit Channel
	 

Depth

Below

Water (ft)
	 
	Current

OP
	 
	Mod. OP 1

	 
	 Mod. OP  2
 

	
	
	
	 
	
	
	

	
	Valve 15
	75%
	Valve 15
	70%
	Valve 15
	60%

	
	Valve 14
	0%
	Valve 14
	40%
	Valve 14
	50%

	0.5
	
	3.44
	 
	4.12
	
	3.99

	1.5
	
	2.20
	 
	2.63
	
	2.60

	2.5
	
	1.01
	 
	1.33
	
	1.34

	3.5
	
	0.68
	 
	0.67
	
	1.01

	4.3
	 
	0.62
	 
	0.70
	 
	0.51

	Average Velocity (ft/s)
	1.59
	 
	1.89
	 
	1.89

	Percent Above Normal
	0.00
	 
	19%
	 
	19%


One alternative valve operation (not listed for Oct 31) was closing Valve 15 and opening Valve 14 to 75%.  Valve 14 is larger (36 inch vs. 30 inch) and does not have weirs surrounding its pit.  Hence the water level was drawn down below the crest of the weirs.  It was at this time we discovered that there is significant leakage around, under and between a number of stoplogs.  This is probably due to the gradually rotting and wearing of the 6 x 12 inch wooden stop logs. 
d) Stop log weir head measurements
Weir head measurements were made around much of the perimeter of the stop log weirs and are displayed in the following schematic in Table 4.  The numbers indicate the approximate locations of measurement and the table includes the head measurements at those locations (Access was barred on the east side).  The measurement locations were set back to avoid immediate drawdown effects from the weir.  The trends showed a general decline in head moving from west to east.  This was corroborated by the greater projectile strength of the weir discharge jets into the sump from the west side.
Table 4 – Stoplog Weir Head Measurement Locations and Head Data
[image: image6.emf]Distance (H) Depth (q) Unit  Surface 

from top of above surface discharge Velocity Ws 

Location grating (ft) weir (ft) cond. rate (cfs/ft) (ft/s) Elevations

1 1.04 1.00 no flow 3.31 3.31 44.0

2 1.08 0.96 fast 3.11 3.24 44.0

4 1.25 0.79 moderate 2.33 2.95 43.8

5 1.33 0.71 slow 1.97 2.79 43.8

Average head = 0.83 Total Q = 30.8 cfs

trashrack

main exit    channel

Braille Pool

Valve 15

south weir

east

weir

west

weir

Valve 14

1

2

4 5


Applying head broad crest weir coefficients from Table 5-3 of Handbook of Hydraulics” (King & Brater), the weir coefficient (Cw) should be 3.31.  Factoring edge contraction effects and applying the approximate average head for each weir segment, the computed weir discharge is about 31 cfs (less than half of measured flow).   The average head is 0.83 feet.  If a reverse calculation is made using the measured discharge, the weir coefficient calculates to an improbable 7.1.  This indicates significant leakage through and around the existing stoplogs.
e) Possible Cause  of Increased Flow through Valve 15 and Exit Channel
In past years, Valve 15 has been operated at 55% open.  Currently, in order to avoid submerging the stoplog weirs, Valve 15 must be open to 75%.  The increased opening in Valve 15 indicates more flow is passing through Valve 15 and the exit channel.

Referring to Fig 4.3 in ‘Hydraulics of Pipelines” (Tullis, 1989), the discharge coefficient (CD)  in a typical butterfly valve will be 0.5 for 75% open and 0.34 for 55% open.  Using a simplifying assumption of equivalent head differential across the partially closed butterfly valve, the flow rate would be 30% lower (41 cfs) in the previous operation (55%) than in the current valve setting (75% with 66 cfs discharge).  

Analysis of the ladder for the exit channel provided further evidence of previous lower flow rates.  The Ladder consists of 5-feet long overflow weir crests and 18-inch square orifices.  The weir crests drop in 1-foot increments from pool 49 to weir 44 at the base of the exit channel.  Application of the normal 1-foot ladder head and coefficients developed at Northwest Hydraulic Laboratory (Cw = 5.07, CDo = 0.67) yields the following discharge rates:

Orifice flow =

CDo * 2.25 ft2 * SQRT (1 ft * 2g) =
12.1 cfs
Weir flow = 

Cw * 5 ft * 11.5  =


25.4 cfs

Total ladder flow =





37.4 cfs
The 37 – 38-cfs design ladder flow is within 5 cfs (10% of the design ladder flow) of the estimated flow from the valve opening and further corroborates the evidence of previous lower flow rates.   Conversely, the recently measured flow (66 cfs) is higher than the design ladder flow by nearly 29 cfs (or 75% of the design ladder flow).
Additional items of evidence include the following:

· System shutdown confirmed that there was no leakage from Valve 3 (a previous suspect) or any other supply valves that could discharge into the exit channel.
· Project biologists have had to open Valve 2 from a previous long term setting of 50% to as high as 70% in the past year to assure correct ladder head down at Pool 37 in the main ladder.   Valve 2 feeds the diffuser in pool 49 to augment the ladder head in the main ladder. 
· The operation of the Bleed off valve at pool 37 of the main ladder does not appear to have changed in recent years.  Typically it is run in auto, but recently can only be operated in manual.
· A backwater profile analysis reveals that in order to push 66 cfs flow down the exit channel ladder, the level in Pool 49 would need to be an estimated 0.5 feet higher than normal or a water level of 1.5 feet above the Weir 49.  If this were the case, Project biologists would have most likely noted it.  Also it would have put weir 37 out of criteria (unless perhaps the bleed off valve managed to open up and take the surplus).
· There is no evidence of leakage from the Main Ladder into the Exit Channel.
· Andy Traylor, project Biologist, indicates he may have seen a higher than normal water level flowing down the exit channel ladder weirs, however it has not been quantified.  The staff gauge is being considered for installation in this segment of 5 weirs. 
Missing Data:

· Flow measurement  from exit channel junction at Pool 49
· Water level measurements in exit channel ladder, Pool 49, and Pool 38.
· Bleed off valve settings during current operations. 
A possible scenario is that the observed leakage through the stoplogs has grown over time, such that it eventually lowered the water level upstream of the weirs under the 55% valve operation.   A lower water level upstream of the weirs in the exit channel would raise the head differential in the exit channel weirs so that more flow would be pulled into the exit channel from the junction Pool 49.  This increase in flow into the exit channel would take water away from the portion that goes down the main ladder.   The ladder head at Weir 37 would become too low and the Project would need to open Valve 2 to compensate.  This would bring in yet more water into the exit channel and Valve 15 would need to be opened to the current 75% to prevent submerging the stop log weirs.  

The problem with the above theory is that the head in Pool 49 would need to be about 0.5 high, which does not appear to be the case.  While there may be other factors yet undetected, this may be at least a partial cause for why there is more flow in the exit channel and the increased Valve 15 setting.   As the source of the increased flow remains uncertain, it then is uncertain whether our proposed corrective actions will succeed in reducing the exit channel flow.  
f) Average Channel Velocities in  Exit Channel
The average channel velocities in both the deep section (passing the brail) and the shallow section (upstream of the brail area) are shown below in Table 5 for the current operation and the design intent.  The intent of the design is to match the exit channel ladder flow rate per 1-foot head criteria (i.e. 38 cfs).  Note that the maximum current velocity in the deep section is about 3 ft/s.   Improved flow distribution will lower this value towards the average (1.7 ft/s) even if the flow is not substantially reduced.
Table 5 - Average Exit Channel Velocities

	 
 
Case
	Flow 
Rate
(cfs)
	Channel Velocities (ft/s)

	
	
	Deep 
Section
	Shallow 
Section

	Current Operation
	66
	1.7
	4.3

	Design Goal
	38
	1.0
	2.5


6) Recommended Design Features for Bonn AFF:
The following improvements are recommended for 2012-13 in-water work to be performed under Small Projects:

· Replace 4.5 feet of opening width of stop lop weirs (out of 12.5 feet total) with low porosity (3-inch holes at 20% porosity) perforation plate, replace existing stoplog weirs with new members and add u/s UHMW plate to minimize leakage.   A new stoplog guide will be added to divide the remaining 4.5 feet open section of the south weir and new 1.5-foot open section of porosity plate.  The remaining sum open weir length will be 7.5 feet, accounting for the guide.  The remaining weir crests will be raised 4 inches to reduce outflow.
· Add two observation boxes for the option of holding to 4 fish for duration of 2-3 minutes, as a transition for fish between the anesthesia tank and the brail pool. 

· Extend the existing bypass flumes approximately 30 feet at 10% (or greater) to bend around corner in exit channel and reduce drop between invert and water level in exit channel to approximately 6 inches.

a) Replace 4.5 open feet of Stoplog weir with porosity plate and improve sealing around remainder of weirs.
The proposed improvements are illustrated in the schematic shown Figure 5. 

· The two porosity plates will be designed to both provide more even distribution of flow in the exit channel and potentially reduce the overall flow in the exit channel.   The holes will be 3 inch diameter (to avoid plugging) and spaced at 6-inch centers with 20% porosity.  
· Both plates will be 10 feet high; 
· The bottom 5 feet will be solid plate.
· The porous section will be in the upper 5-feet to concentrate the flow distribution in the same section of water column in the approaching exit channel.
· The height of the porosity plates are set to match a 5 foot flow depth in the exit channel to allow overtopping without flooding the work area.  A condition of 70 cfs inflow with all holes fully plugged was checked such that all flow was going over the weirs and porosity plates (with a weir coefficient of 3.3).  
· The south weir segment of the porosity plate will have an opening width of 1.5 feet.
· The top 1 foot of the 1.5-foot open section of the south weir PP will be solid to prevent excessive velocities at the top of the sloped trashrack, located only about 2 inches away.  The operating head differential will be about 2.5 feet across the porosity plates, so the hole velocity will be about 9 ft/s (Vo = 0.7 * sqrt(2.5*2g)).   
· A new vertical guide will need to be added to house and divide the new perforated plate section and shortened south weir section.  This will consist of two C Channels welded together at the back.  The C channel will match the existing guide specifications.
· The existing stoplog guides will be cleaned and repainted.
· The old wooden stoplogs will be replaced to the same height and additional multiple segments of 4 inch height increment will be furnished to assist in final water level and flow adjustments in startup next year.  The design plan is to raise the remaining weir 4 inches.  This will reduce the flow through brail area and provide the correct quantity of discharge.
· 9-foot high sections of solid UHMW plating will be inserted or attached to the front of the guides upstream of each weir section to further reduce leakage in the remaining weirs.  The top of the UHMW plating will match the crest of the existing stop logs.
· The combination of weir and porosity plate is calculated to discharge 38 cfs with an approximate Valve 15 setting of 55% and 2.5 feet of head differential across the porosity plates.
[image: image7.emf]PROPOPSED REVISIONS

Shortened South Weir 

~4.5

ft clear opening

east

weir

3-ft clr

3.  New Perf Plate

3 ft-clr Opening

Bottom 5 feet: solid plate

Upper 5 feet perforated

Valve 14

36 inches

Valve 15

30 inches

main exit

channel

Braille Pool

8 ft  Sloping Trash rack

10 ft

8 ft

~

1 ft/s 

(if added inflow is 

successfully 

reduced) 

2.  New Perf Plate   

(~1.5 ft Open width)

Bottom 5 feet: solid plate

Next 5-9 feet: perforated  plate

Top 1 foot:solid plate

1.  New Guidesfor porosity plate 

and shortened South Weir

N

4.  New  UHMWsolid plates 

to be inserted in guides 

upstream of new stoplogs


Figure 5 – Proposed Changes in Exit Channel to improve velocity distribution and reduce overall flow.

· If the exit ladder weirs need to be operated under shad head criteria, the exit channel flow will be raised to about 49 cfs and the channel level will be raised 0.3 feet.  The valve can be readjusted to about 64% open to accommodate this condition.

· If the proposed changes fail to reduce the exit channel flow rate from the measured conditions (66 cfs), Valve 15 can be opened further (about 87%) to pass all the flow and maintain current channel depth.  At the higher valve openings, the rate of increase in hydraulic efficiency goes up.   Another option is to lower the stoplog weirs.   While having the same flow rate will not meet the design objectives, the flow distribution in the exit channel will at least be much more evenly distributed. 
· If the design flow conditions are met, then the average flow rate will be 38 cfs with an average velocity of 1 ft/s in the deep part of the exit channel and 2.5 ft/s in the shallow part of the exit channel.

· If the resulting flow rate is not reduced by our measures, then the flow rate will be approximately 65 cfs with average velocity of 1.7 ft/s in the deep section and 4.3 ft/s in the shallow section.

· An alternative configuration was initially considered consisting of placing the porosity plate strictly downstream of the existing trashrack.  The limited space between (2 inches) the existing weir guides and trashrack renders this impractical.  Also, to be effective at distributing flow, there would need to be a discernible headloss across the porosity plate.    This would cause a differential in water levels between the brail pool and exit channel that would induce potential undesirable higher flow circulation through the brail pool. 
b) Bypass Flumes Extension

The 14-inch OD Bypass Flumes exit at a level has been measured to be about 2.6 feet above the water surface elevation in the exit channel.  This is in a fast, shallow (1.9 feet depth) location.   There is vertical and lateral space to extend the flumes at an average 10% slope to a distance of at least 20 feet downstream with a  bend radius that meets NOAA Criteria  (Minimum Radius = 5 x OD).  The pipes will drop 2 feet to outfall invert elevation 44.5 feet (NGVD) reducing the drop from the flume outfalls to the water surface to about 6 inches.     A straight section of 4.5 feet with extend from the downstream end of the bend to better align the fish before the outfall.  

The new location would still be in a fast shallow location, however the added distance upstream and reduced drop should help the bypassed fish.  

The existing flume slope is 11%.  The inner (inside bend) flume extension will be shorter than the outer flume extension.  Hence the inner flume will have a 12% slope and the outer flume will have an 8% slope.    The hydraulic data from the outer and inner flume extensions are shown in Table 6 for different flow depths including discharge, exit velocity, jet impact velocity with water surface (assuming WS EL = 43.9 feet) and jet impact angle with respect to horizontal.

Table 6 - Hydraulic Data for Exit from Outer and Inner Flume Extensions 
	Outer Flume Extension (8% Slope)
	
	
	Inner Flume Extension (12% Slope)
	

	Depth of Flow (in)
	Discharge
	Velocity (ft/s)
	Impact Angle (deg)
	
	Depth of Flow (in)
	Discharge
	Velocity (ft/s)
	Impact Angle (deg)

	
	gpm
	cfs
	Exit
	Impact
	
	
	
	gpm
	cfs
	Exit
	Impact
	

	0.5
	20
	0.04
	3.8
	8.2
	62
	
	0.5
	25
	0.06
	4.7
	9.1
	59

	1.0
	100
	0.22
	6.2
	10.7
	55
	
	1.0
	110
	0.25
	7.4
	12.1
	53

	1.5
	210
	0.47
	7.8
	12.6
	52
	
	1.5
	240
	0.53
	9.3
	14.4
	50

	2.0
	400
	0.89
	9.5
	14.7
	50
	
	2.0
	450
	1.00
	11.0
	16.7
	49


The Project Biologists estimate the bypass flume flow to be about ½ - 1 inch deep and 1-2 inches wide.  The width observations do not correspond to flow the depths unless the flow is mounded due to surface tension effects.  The flow rates are probably on the order of 10-20 gpm.
Auxiliary water is going to be added to both bypass flumes near the sample switch gates.  The raw water booster pump will be replaced and water will be piped to the inlet at the bypass sections.  There will be a regulating valve accessible for adjustment. 

Detailed drawings of the new flume extensions are shown in the BCOE set.

c) Observation boxes

Biologists have suggested the addition of two observation boxes as a transition from anesthesia tank to brail pool.  The boxes would hold up to two fish per tank, or four total—the same number as the anesthesia tank.  These observation boxes allow for fish that may need extra assistance in recovering from anesthesia to be handled if necessary, as a transition between the anesthesia tank and brail pool. 
1) The tanks are intended to be aluminum.  

2) A single fish holding chamber will be 4 feet long, 20 inches deep and 8.5 inches wide.  There will be 4 chambers total, 2 boxes with 2 chambers each.

3) The bottom of each fish holding chamber will consist of a standard porosity plate, sloped at 5% toward the fish exit.  There will be an additional chamber beneath the perforated plate.  The piped inflow will be discharged into the bottom chamber.  The perforated plate is intended to better distribute the flow into the fish holding chamber.

4) The wall separating the two chambers in each box will be removable to accommodate larger fish.

Detailed drawings of the observation boxes are provide in the BCOE set.
i) Observation box  Volume:
Per NOAA Criteria for trap holding pools (6.5.1.2), the pool volume should 0.25 cubic feet per pound of fish in 50 degree water during short term holding (less than 24 hours).  If the water is warmer, it should be increased by 5% for each degree above 50 degrees. 

At Bonneville the water can reached 72 degrees and the average poundage of fish is 37 lbs.   Therefore the volume requirement is 0.25 ft3/lb x {1 + (72-50)*.05} x (2 * 37lbs) = 38 cubic feet. (18.5 cubic feet at 50 degrees) 
The proposed observation box volume and operation will be unique to the AFF and not considered a holding pool per NOAA criteria.  COE biologist and engineers, fishery researchers, and regional fishery managers have collaborated on the accepted design specifications and operation of the 5.9 cubic feet volume observation box. 
ii) Observation box discharge:
Per NOAA Criteria (6.5.1.3), the pool recirculation flow should 0.67 gpm per fish.  Based on this the total flow requirement should be 2.63 gpm.  

Per the more restrictive IHOT criteria, the flow rate should be 1 gpm per 15 lbs of fish with 5% increase for every degree above 50 degrees.   Based on the IHOT criteria, the total inflow to the observation boxes should be:

Q = 1 gpm/15lbs x (4 x 37 lbs) x (1+ (72-50)*0.05) = 21 gpm or 0.05 cfs.  

There should be ample water supply from the FERL pipeline that than be tapped to meet this water supply requirement.  

The hydraulic calculations are attached in PDF format at the end of the memorandum.

7) References:
· Integrated Hatchery Operations Team, 1995, Policies and Procedures for Columbia Basin Anadromous Salmonid Hatcheries, Annual Report 1994, Report to Bonneville Power Administration, Contract No. 1992BI60629, Project No. 199204300, 119 electronic pages (BPA Report DOE/BP-60629
· NMFS (National Marine Fisheries Service). 2008. Anadromous Salmonid Passage Facility Design. NMFS, Northwest Region, Portland, Oregon
· J.P. Tullis 1989, Hydraulics of Pipelines.

· King & Brater, 1976,Handbook of Hydraulics
CC:
Travis Davidson, EC-CC, TL

Jeff Ament, PM
James Lovin, EC-DM

Marie Phillips, EC-HD, Acting Chief

Pool


 37





Pool 


49


(with diff. Q from


Valve 2)





Main Ladder





Bypass Flumes





Closed Bulkhead





Main Exit


Trashrack





Anest.


Tank





Figure � SEQ Figure \* ARABIC �1� – General Plan View of Bonneville AFF





Exit


Channel to Pool


49





Valve 


3





Valve 14





Valve 15








Braille


Pool








Collection


Pool








Page 1 of 18

