USACE Portland District (NWP) FFDRWG Update Form
7 Sep 2017

PROJECT INFORMATION

| Project Title | Bonneville Second Powerhouse Fish Guidance Efficiency |
| --- | --- |
| SCT Reference Number |  |
| Project Manager (PM) | George Medina (NWP, 503-808-4753) |
| Technical Lead (TL) | Sarah Knowles (NWP, 360-535-9321) |
| Biologist/Coordination | Jon Rerecich (NWP, 503-808-4779) |

PROJECT DESCRIPTION

This project consists of improving juvenile salmon survival in the gatewells at the Bonneville Dam second powerhouse. Biological testing in 2008, 2009 and 2013 showed elevated mortality for juvenile salmon in the gatewells when the units are operating at the upper end of the peak efficiency range (>15 kcfs).   Evidence suggests that undesirable flow conditions develop within the gatewells at the high unit flows causing the increase in mortality.

CURRENT SCHEDULE

| March 30, 2017 April 10, 2017 | Post construction evaluation Start spring data collection |  |  |  |
| --- | --- | --- | --- | --- |
| May, 31, 2017 | Conclude spring data collection |  |  |
| June 1, 2017 | Start summer data collection |  |  |
| July 15, 2017 | Conclude summer data collection |  |  |
| October 31, 2017 | Interim Report |  |  |
| December 2017 | Present at AFEP |  |  |

PROGRESS AND KEY ISSUES (List)

Construction complete.  Upon inspection, however, it was observed that nuts attached to bolts supporting the flow control device were backing out.  Corrective measures under way.

FFDRWG REVIEW NEEDED AT MEETING?  (If YES, list discussion topics below)

No.