USACE Portland District (NWP) FFDRWG Update Form
September 7, 2017

PROJECT INFORMATION

| Project Title | Lamprey Passage Structure (LPS) Development and Improvements |
| --- | --- |
| SCT Reference Number |  |
| Project Manager (PM) | Mike Turaski (NWP, 503-808-4704) |
| Technical Lead (TL) | James Schroeder (NWP 503-808-4930) |
| Biologist/Coordination | Ricardo Walker (NWP, 503-808-4709) |

PROJECT DESCRIPTION

This project consists of the design, construction, and modification of LPSs at BON and JDA.

Specific tasks (pending funding availability and prioritization) include the following:

- Design, build, and or modify LPSs that address known problem areas:

Phase 1:  Complete

Phase 2:  Awarded August 2017

  - BON Bradford Island Fish Ladder –  Upgrade to LPS exit chute (construction IWW 17/18)

  - BON Cascades Island Fish Ladder – Only minor modifications to the LPS as outlined under bullet 2 (Construction IWW 17/18)

Phase 3:

- JDA North Fish Ladder – Only minor modifications to the LPS as outlined under bullet 2.  (Design late FY17 and early FY18; Construction IWW 18/19).

- BON WA shore LPS retrofits to include modifications to the counting system, exit chute angle, and increase the capacity of rest box 2.

- Complete minor modifications to existing LPSs to improve O&M functionality:

  - Inspect structures and modify as necessary to minimize risk of structural failures.

  - Modify or replace pumps and pump intakes, as necessary, to meet juvenile salmon fry criteria, accommodate maintenance needs, and provide sufficient water supply for systems.

  - Improve counting systems for existing LPSs.

  - Improve electrical and plumbing systems (as needed) for existing LPSs.

  - Install full duplex systems at the LPS exits.

PROGRESS AND KEY ISSUES (List)

CURRENT SCHEDULE

Phase 2: BON Bradford Island and Cascades Island

- Awarded August 2017.

- Schedule for installation is 17/18 winter maintenance period.

Phase 3: JDA North Fish Ladder LPS and WA Shore LPS Retrofits

- Plans are in the early phase of development.

- Schedule for installation is 18/19 winter maintenance period.

FFDRWG REVIEW NEEDED AT MEETING?  (If YES, list discussion topics below)

- No