USACE Fish Facility Design Review Work Group

# Portland District

December 6, 2018 (0930-1200)

Block 300 – Fireside Conference Room (1st Floor)

333 SW 1st Ave, Portland, OR

Conference Call Information:
Call:  (888) 675-2535; Access Code: 7520508; Security Code: 4036

WebEx Information:

https://usace.webex.com/meet/sean.c.tackley

Link to FFDRWG folder:  http://www.nwd-wc.usace.army.mil/tmt/documents/FPOM/2010/FFDRWG/FFDRWG.html

AGENDA

- Introductions

- Review and approve meeting minutes from 4 October 2018 meeting (Kovalchuk)

- Review discussion topics (Tackley)

- Updates on Bonneville experimental PIT barge – Results from 2018 and future plans (Gordy Axel and Gabe Brooks, NOAA Fisheries)

- Outstanding action items:

  - Lamprey Passage Minor Fishway Modifications - ACTION: Walker will follow up with FFU and the project and then communicate the status of the redistribution of the rest boxes to FFDRWG.  STATUS:  The boxes will not be redistributed at WA shore this winter.  Further details can be provided at the meeting.

  - The Dalles Back-Up AWS - ACTION: Rerecich will identify the testing dates.  STATUS:  Successful testing of backup AWS and one fish unit completed on 11/28.

  - The Dalles Back-Up AWS - ACTION: Rerecich make sure the risks of running the AWS unscreened compared to running one fish unit with minimal criteria is evaluated in the alternatives report.  STATUS:  Evaluation strategy is in development.

  - Turbine Survival Program - ACTION: Rerecich will post the TSP report when available.  STATUS:  A few B2 report hard copies are available.

  - B2 orifices - ACTION: Eppard and Rerecich will have another conversation with Medina on the status of the B2 orifice project and report back to the group.  STATUS:  An update will be provided at the meeting.

- Quick updates:

  - Lamprey Minor Fishway Modifications (Turaski/Knowles/Walker)

  - Lamprey Passage Structures (Bluhm/Schroeder/Walker)

  - Bonneville PIT Feasibility - NEW (Ament/Bannister/Royer).  The PDT is being formed and funding is being set up. No meetings have occurred yet.

  - The Dalles Fish Unit Turbine Rehab (Bluhm/Schroeder/Rerecich)

  - The Dalles East Fish Ladder AWS Backup (Wright/Rerecich)

  - John Day Turbine Rehab (Medina/Lipski/Rerecich)

- Bonneville B2 FGE Final DDR Discussion  (Medina/Roshani/Rerecich)

Next NWP FFDRWG Meeting:   7 February 2019, from 09:30-12:00